Public Sector

Asset Investment Program

2010–11

Presented by

John Lenders MP

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No. 1

Table of contents

Introduction	1

Coverage	1

Assets	1

Document structure	2

Chapter 1 – Public sector asset investment program 2010-11	3

Key infrastructure projects	4

Project descriptions	8

Asset management and delivery	15

General government sector asset investment	18

Public non-financial corporations asset investment	21

Chapter 2 – General government asset investment program 2010-11	25

Department of Education and Early Childhood Development	25

Department of Health	44

Department of Human Services	50

Department of Innovation, Industry and Regional Development	51

Department of Justice	55

Department of Planning and Community Development	60

Department of Premier and Cabinet	63

Department of Primary Industries	64

Department of Sustainability and Environment	66

Department of Transport	69

Department of Treasury and Finance	75

Parliament	76

Country Fire Authority	77

Metropolitan Fire and Emergency Services Board	78

Chapter 3 – Public non-financial corporations asset investment program 2010-11	81

Barwon Region Water Corporation	81

Central Gippsland Region Water Corporation	88

Central Highlands Region Water Corporation	95

City West Water Limited	98

Coliban Region Water Corporation	100

East Gippsland Region Water Corporation	104

Gippsland and Southern Rural Water Corporation	106

Goulburn-Murray Rural Water Corporation	107

Goulburn Valley Region Water Corporation	110

Grampians Wimmera Mallee Water Corporation	114

Lower Murray Urban and Rural Water Corporation	117

Melbourne Water Corporation	120

North East Region Water Corporation	122

Table of contents (continued)

Office of Housing	125

Port of Melbourne Corporation	127

South East Water Limited	129

South Gippsland Region Water Corporation	132

Transport Ticketing Authority	134

V/Line Passenger Corporation	135

Victorian Rail Track (VicTrack)	136

Victorian Urban Development Authority (VicUrban)	139

Wannon Region Water Corporation	140

Western Region Water Corporation	142

Westernport Region Water Corporation	145

Yarra Valley Water Limited	146

Other public non financial corporations	149

Appendix A – Location index	151

Style Conventions	157

Introduction

# Coverage

The 2010-11 Public Sector Asset Investment Program – Budget Information Paper No. 1 (BIP1) is compiled in association with the annual budget papers to inform Parliament and the community about Victoria’s asset investment program. The asset investment projects published in this paper support the outputs detailed in the 2010-11 Budget Paper No. 3, Service Delivery.

BIP1 presents detailed listings of major public sector investments:

- for the general government sector;

- for the public non-financial corporations (PNFC) sector; and

- those projects being delivered under Partnerships Victoria.

For the general government sector, BIP1 captures projects with a total estimated investment (TEI) equal to or in excess of $250 000. However for the PNFC sector, projects listed have a TEI equal to or in excess of $1 million and all remaining projects are captured in the ‘Other’ category.

BIP1 does not include:

- general government sector projects with a planned capital expenditure in 2010-11 of less than $75 000 and projects recorded specifically as capital grants paid to other sectors; and

- PNFC projects that have planned capital expenditure in 2010-11 of less than $150 000 which, for the purposes of this publication, are considered complete.

# Assets

The Victorian Government is supporting the State’s recovery from the recent economic downturn by continuing to deliver a significant infrastructure program aimed at securing jobs and providing the services that are needed for a growing Victorian population.

Asset investment projects result in the production, enhancement and acquisition of non-current physical assets, typically infrastructure assets. The State’s asset portfolio includes road and railway networks, information technology systems, research facilities, schools, hospitals and social housing, as well as water storage and distribution infrastructure, correctional centres, courts, cultural assets such as historic museum collections, and environmental assets such as public reserves, parks and public open space. These infrastructure assets support the delivery of quality services or products for the Victorian community.

# Document structure

The projects contained in this publication are listed together with their location under entity headings. Details of TEI are provided with projected asset investment expenditures on individual projects for 2010-11 and beyond.

For each entity, the asset investments are listed as either:

- ‘New’ – projects approved by the Treasurer or the entity’s board and announced as part of the 2009-10 Budget Update or the 2010-11 Budget; or

- ‘Existing’ – projects that have previously received government approval and delivery will be in progress as at 30 June 2010.

BIP1 is prepared by the Department of Treasury and Finance with input from across the general government and PNFC sectors. It should be noted that project details reflect the intentions and priorities as at 27 April 2010. However, asset investments are rarely static and it can be expected that some re-scheduling and re-programming will occur over the course of the year.

Chapter 1 – Public sector asset investment program 2010-11

In 2009-10, the Victorian Government responded to the challenges posed by the global financial crisis with resilience, while maintaining the State’s solid fiscal position. Through the 2009-10 Budget, the Victorian Government announced a significant number of new infrastructure projects, some in partnership with the Commonwealth Government. These projects have created and supported jobs, promoted private investment, and have provided the State with long-term economic, social, cultural and environmental benefits.

In the 2010-11 Budget, the Government is continuing to invest in a significant asset program. This is supporting the recovery by securing jobs, as well as providing the infrastructure required to support strong population growth. Investment is provided through both the general government sector (e.g. government departments) and the public non-financial corporations (PNFC) sector (e.g. urban and regional water authorities).

The Government is delivering critical transport infrastructure as part of the Victorian Transport Plan, including the construction of the Regional Rail Link to increase capacity for both regional and suburban trains. It is also undertaking a number of important hospital developments, including the construction of the Parkville Comprehensive Cancer Centre to assist the advancement of cancer treatments as well as to improve patient care as part of the Government’s Cancer Action Plan.

The Victorian Government continues to fund the modernisation and regeneration of Victorian Government school facilities through its Victorian Schools Plan and, in collaboration with the Commonwealth Government, through the Nation Building – Economic Stimulus Plan’s Building the Education Revolution program. This is in addition to State-funded projects for housing and securing future water supplies.

The Government’s asset investment program also reflects the Government’s support of regional areas. Chart 1.1 shows the distribution across the State of asset investment projects that have been included in 2010-11 Budget Information Paper No. 1 (BIP1), with 44 per cent of total projects being delivered in regional Victoria and a further 23 per cent supporting service delivery across the entire State.

Chart 1.1:	Distribution of the 2010-11 BIP1 asset investment projects by area – percentage of total of number of BIP1 asset investment projects

# Key infrastructure projects

The Government is committed to delivering significant levels of infrastructure to support the long-term economic growth of Victoria.

Table 1.1 provides a consolidated report on key infrastructure projects being delivered across the State. The key projects identified each have a total estimated investment (TEI) greater than $100 million. These projects support current government outcomes and are listed according to four of the five components of the Government’s Growing Victoria Together vision, which are:

- Thriving economy: to support the long term growth of the economy, encourage innovative industry and private investment, and to generate jobs;

- Quality health and education: to provide high quality, accessible health and community services, as well as education and training for all ages;

- Healthy environment: to ensure the efficient use of natural resources and protect the environment for future generations; and

- Caring communities: to build safe and friendly communities that respect diversity and reduce disadvantage.

Also included in Table 1.1 are key infrastructure projects delivered as Partnerships Victoria projects.

Table 1.1: 	Key strategic infrastructure projects (a)

($ million)

|  | Total Estimated Investment | Expenditure to 30.06.2010 (b) | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Thriving economy |  |  |  |  |
| Geelong Ring Road – stage 4A (c) | 125.0 | 73.5 | 12.5 | 39.0 |
| Geelong Ring Road – stage 4B (c) | 110.0 | 7.6 | 17.5 | 84.9 |
| Goulburn Valley Nagambie Bypass (c) | 222.0 | 34.0 | 70.4 | 117.6 |
| Improving train operations – rail service efficiencies | 111.6 | 15.7 | 31.5 | 64.4 |
| M80 upgrade (c) | 2 250.0 | 90.2 | 253.8 | 1 906.0 |
| Melbourne Wholesale Markets redevelopment (d) | 218.3 | 83.8 | 124.2 | 10.3 |
| Metropolitan train safety communications system | 143.9 | 73.1 | 51.5 | 19.3 |
| myki | 460.9 | 374.5 | 80.8 | 5.6 |
| New stations in growth areas | 188.5 | 9.9 | 47.2 | 131.4 |
| Princes Highway West – Waurn Ponds to Winchelsea (c) | 220.0 | 7.2 | 13.0 | 199.8 |
| Purchase of additional rolling stock (suburban and VLocity) (e) | 1 490.5 | 787.4 | 448.7 | 254.4 |
| Regional Rail Link (f) | 4 300.0 | 42.0 | 510.0 | 3 748.0 |
| South Morang rail extension | 559.1 | 20.0 | 80.6 | 458.5 |
| Sunbury electrification | 194.5 | 10.9 | 74.8 | 108.8 |
| Revitalising Central Dandenong (g) | 243.4 | 175.8 | 42.9 | 24.7 |
| Tram procurement and supporting infrastructure | 804.5 | .. | 70.3 | 734.2 |
| Western Highway upgrades (c)(h) | 754.4 | 74.0 | 127.9 | 552.5 |
| West Gate-Monash Freeways improvement project and West Gate Bridge strengthening (c) | 1 340.0 | 1 113.7 | 155.1 | 71.2 |
|  | 13 736.6 | 2 993.3 | 2 212.7 | 8 530.6 |
| Quality health and education |  |  |  |  |
| Box Hill Hospital redevelopment | 407.5 | 1.3 | 20.0 | 386.2 |
| Building the Education Revolution (i) | 2 374.8 | 943.0 | 1 352.3 | 79.5 |
| New Bendigo Hospital | 473.0 | .. | 8.0 | 465.0 |
| Parkville Comprehensive Cancer Centre (j) | 1 071.2 | 6.3 | 105.6 | 959.3 |
| Trade training centres – government schools | 146.4 | 42.5 | 103.9 | .. |
| Victorian Schools Plan – schools and school-ICT projects (k) | 1 908.4 | 1 251.7 | 454.0 | 202.7 |
|  | 6 381.3 | 2 244.8 | 2 043.8 | 2 092.7 |

Table 1.1: 	Key strategic infrastructure projects (continued)

($ million)

|  | Total Estimated Investment |  | Expenditure to 30.06.2010 (b) | Estimated Expenditure 2010-11 | Remaining Expenditure |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Healthy environment |  |  |  |  |  |  |  |  |  |
| Eastern Treatment Plant – tertiary upgrade (l) | 380.0 |  | 37.3 | 194.9 | 147.8 |  |  |  |  |
| Melbourne main sewer replacement | 221.3 |  | 51.3 | 52.9 | 117.1 |  |  |  |  |
| Northern sewerage project (m) | 650.5 |  | 181.1 | 83.6 | 385.8 |  |  |  |  |
| Northern Victoria Irrigation Renewal Project (n) | 574.3 |  | 317.3 | 165.1 | 91.9 |  |  |  |  |
|  | 1 826.1 |  | 587.0 | 496.5 | 742.6 |  |  |  |  |
| Caring communities |  |  |  |  |  |  |  |  |  |
| Building confidence in corrections (o) | 315.0 |  | 71.4 | 101.9 | 141.7 |  |  |  |  |
| Melbourne and Olympic Park redevelopment – stage 1 | 363.0 |  | 11.5 | 56.6 | 294.9 |  |  |  |  |
| Social housing (p) | 1 266.0 |  | 677.0 | 573.7 | 15.3 |  |  |  |  |
| Southbank Cultural Precinct redevelopment | 128.5 |  | 13.5 | 40.2 | 74.8 |  |  |  |  |
|  | 2 072.5 |  | 773.4 | 772.4 | 526.7 |  |  |  |  |
| Total key infrastructure projects (TEI) | 24 016.5 |  | 6 598.5 | 5 525.4 | 11 892.6 |  |  |  |  |
| Key infrastructure projects delivered as Partnerships Victoria projects (q) |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Finance Leases |  |  |  |  |
| Peninsula Link (r) |  |  |  |  | 844.8 |  |  |  |  |
| The new Royal Children's Hospital project |  |  |  |  | 840.1 |  |  |  |  |
| Victorian Desalination Plant (s) |  |  |  |  | 4 203.0 |  |  |  |  |

Source: Department of Treasury and Finance

Notes:

(a)	Partnerships Victoria projects listed in Table 1.1 are not listed in subsequent chapters.

(b)	Expenditure for the year to 30 June 2010 based on information provided by departments and agencies as at 27 April 2010.

(c)	This project is funded in partnership with the Commonwealth Government through the Nation Building – Economic Stimulus Plan (formerly AusLink). The TEI represents the investment to the project over the program’s six-year partnered funding agreement.

(d)	The Government is investing $218 million in this project, with the rest of the project funding required being sourced from TCV borrowing, the Melbourne Market Authority’s (the market operator) surplus fund and proceeds from sale of surplus land. TCV borrowing is expected to be fully serviced and repaid through the rent revenue generated at the new market when it is operational.

(e)	The TEI of $1 490 million includes $1 175 million for 38 new metropolitan trains and $315 million for 50 regional train carriages.

Notes (continued):

(f)	Regional Rail Link is jointly funded by the State and Commonwealth governments with contributions of $1.1 billion and $3.2 billion respectively. Preliminary project cashflows are identified and final cashflows are to be confirmed following further design work.

(g)	The total Revitalising Central Dandenong project is valued at $290 million. The State is contributing asset funding of $243.45 million with additional funding to be provided through developer contributions. This project is now being reported under VicUrban in Chapter 3.

(h)	This project is a combination of three separate initiatives: Western Highway Duplication – Ballarat to Stawell, Western Highway Realignment – Anthony's Cutting (Melton to Bacchus Marsh) and Western Highway Upgrade – Stawell to South Australian Border.

(i)	This project is made up of two separate programs as part of the Commonwealth's Nation Building – Economic Stimulus Plan: Primary Schools for the 21st Century and Science and Language Centres. Figures are estimates as at 27 April 2010 and incorporate changes to funding announced by the Commonwealth on 27 August 2009. The Nation Building – Economic Stimulus Plan also provides operating funding for the National Schools Pride Program.

(j)	This a joint initiative between the Commonwealth and the State governments. The initiative includes funding of $219 million from non-government sources and a $426.1 million contribution from each of the State and Commonwealth Governments.

(k)	This project includes $21 million of operating funding for Increased Access to Computers and funding delivered through Partnerships Victoria. This project includes the Partnerships Victoria in Schools Project.

(l)	The TEI for this project was reported in the 2009-10 Budget Information Paper No. 1 as $322 million. Since this time, the TEI has been revised to $380 million.

(m)	This project is being delivered by Melbourne Water (TEI $422 million) and Yarra Valley Water (TEI $228 million).

(n)	This project was formerly known as the Food Bowl Modernisation project. This project also includes a $100 million contribution from Goulburn-Murray Water and output expenditure of $329.7 million, bringing the total project cost to $1 004 million. Output expenditure includes the connections program to deliver on-farm work.

(o)	This project includes Ararat Prison, which is being delivered as part of Partnerships Victoria.

(p)	The funding for this initiative reflects the Commonwealth Government’s revised Social Housing Commitment made under its Nation Building – Economic Stimulus Plan. A portion of this housing will be delivered by the not-for-profit sector.

(q)	The values given for Partnerships Victoria projects are the finance lease liabilities that will be recognised in future years for these projects, as set out in Budget Paper No. 2, Chapter 3, Table 3.4: Application of cash resources. These values include construction costs as well as certain financing and other costs incurred by the private sector contractor to deliver the project, but exclude the State’s delivery costs, and finance, operating and maintenance costs over the operating phase of the project contract.

(r)	The delivery cost of the project consisting of Southern Way’s construction costs and Linking Melbourne Authority’s delivery costs is $759 million (nominal).

(s)	The capital cost for this project is $3.5 billion.

# Project descriptions

Below is a list of descriptions for the key strategic infrastructure projects identified in Table 1.1, which are listed as they appear in the table under the Growing Victoria Together themes.

## Thriving economy

### Geelong Ring Road – stages 4A and 4B

Geelong Ring Road Stage 4A will extend over the existing Princes Highway West and along Anglesea Road, terminating near Hams Road. Stage 4B will provide a new five kilometre link from Anglesea Road south of Hams Road to the Princes Highway. These projects will improve safety to motorists through improved travel conditions and will deliver substantial benefits and savings to industry in both Melbourne and the Geelong region. This initiative will also continue to contribute to growing and linking Victoria by enhancing the performance of road networks improving travel time and safety.

### Goulburn Valley Nagambie Bypass

This project constructs a freeway standard bypass of Nagambie to the east of the township, and duplication of the existing highway to the north. The bypass will improve freight connections to the Goulburn Valley region, efficiency and reliability of travel, and safety for road users and local residents in the region.

### Improving train operations – rail service efficiencies

This program is to continuously improve the reliability and capacity of rail services across Melbourne, including the upgrading of train and tram control and monitoring systems.

### M80 upgrade

The upgrade of the Western Ring Road, in partnership with the Commonwealth Government, will increase traffic capacity, improve safety, ease congestion and improve travel times along one of Melbourne’s key transport corridors. Improvements will include additional traffic lanes, reconfigured interchanges and ramps, and implementation of other traffic management initiatives. This will improve driving conditions for all freeway users including the road freight industry, while catering for future traffic demand.

### Melbourne Wholesale Markets redevelopment

The new Melbourne Wholesale Market at Epping will replace the existing Footscray Road infrastructure which is reaching the end of its design life. The new market provides opportunities for Victoria’s fruit, vegetable and flower production, distribution and retail industry to become more efficient. The project will also make the current site available for the implementation of Port Futures, the Government’s strategy for the State’s ports.

### Metropolitan train safety communications system

Upgrading the existing metropolitan rail management systems with state of the art technology will allow for better coordination of the movement of trains on the network, increase the number of trains that can safely run on the system and provide more reliable up to the minute timetable information for passengers.

### myki

Train, tram and bus travel will become simpler for passengers throughout Victoria with the progressive rollout of a smartcard ticketing system.

### New stations in growth areas

This initiative provides funding to construct and operate new stations at Williams Landing, Lynbrook, Caroline Springs and Cardinia Road.

### Princes Highway West – Waurn Ponds to Winchelsea

This project involves widening and construction to upgrade the Princes Highway as an 'M' standard four-lane divided road between Waurn Ponds and Winchelsea to improve safety, deliver more efficient freight movements, and improve access and better connect communities and services. Princes Highway (west) is a key route through south-western Victoria providing a strategic link from Geelong to the South Australian border and beyond to Adelaide.

### Purchase of additional rolling stock (suburban and VLocity)

Purchase of additional train rolling stock and VLocity passenger trains will improve rail load carrying capacity and passenger comfort. VLocity trains run faster than older stock (up to 160km per hour instead of 100km per hour) and therefore will reduce congestion and travel time on regional rail lines by increasing capacity in the Regional Fast Rail corridors. An investment in new X’trapolis trains for the metropolitan network will meet demand for public transport and address patronage growth.

### Regional Rail Link

The project will construct a dual track link of up to 50 kilometres from West Werribee to central Melbourne’s Southern Cross Station, via Sunshine. This includes construction of a new rail line from Werribee to Deer Park, new stations at Tarneit and Wyndham Vale, and duplication of existing tracks between Sunshine and Kensington. The project will deliver capacity for an extra 9 000 regional and suburban passengers every hour and will allow regional rail services to run express into Melbourne, increasing transport capacity and reliability for Geelong, Ballarat and Bendigo.

### Revitalising Central Dandenong

This project includes various improvements to position Central Dandenong as an economic hub. Improvements include the development of a metropolitan village on the old saleyards site, development of the Lonsdale Street boulevard and the development of the George Street Bridge. This project will facilitate private sector investment leading to more jobs and economic growth for the region.

### South Morang rail extension

This initiative will extend the metropolitan rail network by three and a half kilometres from Epping to South Morang, including the construction of a new premium station at South Morang, and three grade separations. In addition, this initiative will duplicate five kilometres of track between Keon Park and Epping to provide sufficient capacity for the new South Morang services.

### Sunbury electrification

This initiative will extend the metropolitan train network by 15 kilometres through the electrification of the track between Watergardens and Sunbury. This will allow V/Line trains to be substituted with higher capacity metropolitan trains and enable approximately 1 800 more people each hour to commute along the Sunbury rail corridor.

### Tram procurement and supporting infrastructure

This initiative will enable the purchase and operation of 50 new high capacity, low-floor trams and the supporting infrastructure, which includes the redevelopment of the Preston tram workshops into a tram depot and a power supply upgrade.

### Western Highway upgrades

Three projects along the Western Highway are being delivered in partnership with the Commonwealth Government. The Western Highway duplication project involves the construction of a four lane, two carriageway highway along the existing Western Highway from Ballarat to Stawell, approximately 110 kilometres in length. This project will help deliver more efficient freight movements between manufacturers in regional areas. It will also improve safety conditions for all road users, provide better access to local facilities, and reduce traffic volumes on regional roads.

A new five kilometre freeway alignment will avoid the steep hills and tight curves at Anthony’s Cutting, improving safety and reducing travel times between Melton and Bacchus Marsh. The project will allow motorists to travel safely at higher speeds and assist freight movements between Melbourne, western Victoria and South Australia.

Additional overtaking lanes and rest areas on the Western Highway between Stawell and the South Australian border will help deliver improved efficiency of freight movements between Melbourne, western Victoria and South Australia. It will also improve safety for all road users.

### West Gate–Monash Freeways improvement project and West Gate Bridge strengthening

This project represents a major upgrade of the Monash, City Link and West Gate Freeways (Southern Link section) to improve traffic flow along the 75 kilometre west-east corridor that carries essential freight and thousands of commuters daily. These improvements tackle congestion and improve travel times for motorists and Victoria’s road freight industry. This project also ensures the long term sustainability of the West Gate Bridge and safety for commuters.

## Quality health and education

### Box Hill Hospital redevelopment

The $407.5 million investment to redevelop Box Hill Hospital is the single largest suburban health infrastructure project in Victoria and will allow 7 000 additional patients to be treated each year. The new emergency and surgery block will include a new larger emergency department with 19 extra cubicles, a new intensive care unit, additional in-patients wards, six new operating theatres and four refurbished operating theatres. The redevelopment will double the size of the facility and transform Box Hill Hospital into a modern, innovative and technologically advanced hospital. The Government has already spent more than $46 million for a new renal dialysis service, new office and research space, essential infrastructure works and a 600 space car park.

### Building the Education Revolution

This project forms part of the Commonwealth Government's Nation Building – Economic Stimulus Plan. It recognises that high quality school infrastructure is critical to delivering excellent educational outcomes and demonstrates the commitment of the Commonwealth and State governments to ensuring immediate construction activity to stimulate the economy and create jobs. The project will enable the building of major new infrastructure for government primary and special schools. Buildings will include new facilities such as libraries, multipurpose halls and classrooms or the upgrade of existing facilities. Funding has been provided for science and language centres to those Victorian Government secondary schools that have the greatest need.

### New Bendigo Hospital

The new Bendigo Hospital will deliver sustainable health services into the future. It will be the largest regional hospital project ever undertaken in Victoria, and will improve access to services and expand physical capacity to meet current and future demand. The project will deliver 308 new acute in-patient beds, an emergency department with 34 cubicles, eight operating theatres, 75 new mental health beds, an integrated women’s and children’s facility including six birthing suites and six consulting rooms, and an additional radiotherapy bunker and linear accelerator. There will also be expanded ambulatory service capability including renal, cancer and outpatient services.

### Parkville Comprehensive Cancer Centre

The Parkville Comprehensive Cancer Centre will be a world class centre, purpose designed to facilitate best practice cancer care and the sharing of ideas and knowledge by the best minds in cancer research and clinical care. This will translate into the latest treatments, improved access to clinical trials, and the education and upskilling of Victoria's cancer workforce.

### Trade training centres – government schools

This project forms part of the Commonwealth Government’s Trade Training Centres in Schools program. The trade training centres will help to increase the proportion of students achieving Year 12 or an equivalent qualification and address skill shortages in traditional trades and emerging industries.

### Victorian Schools Plan – schools and school-ICT projects

The Victorian Schools Plan is the Government’s 10 year plan to transform Victorian schools by funding the rebuilding, renovating or extending of all government schools by 2016-17 and to deliver projects such as the Ultranet, which is a statewide online teaching and learning system.

## Healthy environment

### Eastern Treatment Plant – tertiary upgrade

This project is an upgrade to treat wastewater to tertiary standard, which will deliver a broad range of treated water quality benefits for both the receiving marine environment and non-potable recycling applications by 2012.

### Melbourne main sewer replacement

The Melbourne main sewer replacement comprises the construction of a 2.2 kilometre gravity sewer from the interface with City West Water’s assets north of the Yarra River to the Hobsons Bay main sewer. This will prevent the risk of structural failure and sewer collapse, and reduce environmental and public health risks. It will also cater for forecast growth in sewage flows in the catchment, and allow the continued provision of sewerage services to Melbourne Docklands, the central business district, and parts of Port Melbourne and South Melbourne.

The project is scheduled to be completed in 2012.

### Northern sewerage project

This project involves the construction of a 12.4 kilometre sewer that will connect the sewerage system near the Merri Creek at Coburg and the Moonee Ponds Creek in Pascoe Vale to Melbourne Water’s North Western Sewer in Essendon.

The project is intended to provide relief for the existing overloaded sewerage system, and ensure compliance with the State Environment Protection Policy. The project will protect the environment by preventing sewage spills into Edgars, Darebin, Merri and Moonee Ponds creeks. In line with the Government’s Melbourne 2030 Strategy, the project has been sized to provide capacity for the growth in the various catchments to the north and to provide sewer servicing for the key development corridors of Craigieburn, Epping and South Morang. Works are progressing well and are on target to be complete in 2012.

### Northern Victoria Irrigation Renewal Project

The Northern Victoria Irrigation Renewal Project is designed to save 225 billion litres on average a year of water in the Goulburn and Murray irrigation systems currently lost through leaks, evaporation and other inefficiencies. The water saved will be shared equally by irrigators, the environment and (up to 75 billion litres) to Melbourne. The project is due for completion in 2012-13.

The project represents a once in a generation opportunity to adapt and modernise the irrigation economy of Northern Victoria to meet the challenges of drought and climate change.

## Caring communities

### Building confidence in corrections

Enhancements to the corrections system funded in the 2008-09 Budget included the construction of a new 350 bed male prison at Ararat and expansion of capacity at various existing prison sites. This expanded capacity helps meet projected future demand in the corrections system. In addition, asset funding will improve the management of high risk sex offenders who are subject to the new post sentence supervision and detention scheme. The new facility, scheduled to begin construction in mid-2010, will be built with a focus on providing an environment conducive to rehabilitation and reducing recidivism, in line with the Growing Victoria Together vision to build friendly, confident and safe communities.

In 2009-10, funding was approved for an additional 100 temporary beds across the prison system. These beds will provide additional capacity in the prison system prior to, and following, the opening of the new prison at Ararat. Funds were also committed to refurbish existing double bunks and temporary accommodation in the prison system to extend their life.

### Melbourne and Olympic Park redevelopment – stage 1

Stage 1 of the redevelopment of Melbourne and Olympic Park will cater for the growing popularity of the Australian Open and establish Melbourne and Olympic Park as a leading sports and events precinct. There will be a strong emphasis on the comfort of patrons, with more open space and shade, increased seating capacity, better connections to public transport and the city, and easier movement into and within Melbourne and Olympic Parks. The $363 million first stage of the redevelopment includes a major upgrade to fully enclose Margaret Court Arena, including the installation of a retractable roof, the construction of a new Eastern Plaza, incorporating eight new indoor courts and 13 outdoor courts for elite training and general public use, and upgrades to Rod Laver Arena and other venues.

### Social housing

The Commonwealth Government has committed $1.167 billion for the provision of social housing as part of the Nation Building – Economic Stimulus Plan. Funding enables the construction of around 4 500 social housing dwellings, which will provide more disadvantaged households and homeless people access to safe and secure housing. This includes the delivery of more than 600 social housing dwellings which have been made possible due to Victoria being able to deliver high quality social housing, at a unit cost considerably lower than the Commonwealth Government’s benchmark of $300 000.

In addition, the Commonwealth Government is providing $99 million to refurbish existing social housing stock to increase the useable life of properties and improve the amenity for tenants. This will enable the retention of at least 1 600 social housing properties that will otherwise become unsuitable for occupancy.

### Southbank Cultural Precinct redevelopment

Redevelopment of Hamer Hall and its surrounds will maintain Melbourne’s position as an arts hub, attracting international and interstate visitors and contributing to the identity and liveability of the city. Refurbishments will include enhanced acoustics, staging systems, new auditorium seating, expanded foyer spaces and riverside improvements.

## Key infrastructure projects delivered by Partnerships Victoria

### Peninsula Link

Peninsula Link will be a 27 kilometre freeway standard road from EastLink and the Frankston Freeway at Carrum Downs to the Mornington Peninsula Freeway at Mount Martha. It will reduce congestion in the Frankston area, slashing travel times for a full trip to just 17 minutes while reducing traffic congestion in Frankston city and other Peninsula towns, making these areas more attractive to tourists, pedestrians and cyclists and allowing development of Frankston as a Central Activities District. The project includes on and off ramp connections to 11 roads including three freeway to freeway connections, more than 35 bridges and a 22 kilometre walking and cycling path alongside the freeway. Peninsula

Link will open in early 2013 and is being delivered by the Southern Way consortium, which was appointed to design, finance, construct, operate and maintain the freeway and related infrastructure in accordance with the Partnerships Victoria framework.

### The new Royal Children’s Hospital

This project will replace the existing Royal Children’s Hospital with a new state of the art 340 bed children’s hospital. The new energy efficient hospital will be completed in 2011 and will provide improved, world class health facilities for Victorian children and their families. The net present cost of the project is approximately 7 per cent below the public sector comparator, which is a key indicator that the project delivers value for money for the State. The winning bidder’s proposal also offers other significant benefits, such as enhanced amenity, additional space within the building, and world class design.

### Victorian Desalination Plant

This project will see the construction of a seawater desalination plant at Wonthaggi and associated infrastructure, including an 84 kilometre pipeline to connect the plant to Melbourne’s water supply system. The plant will have capacity to provide an additional 150 billion litres of water a year to Melbourne, Geelong, Westernport and South Gippsland. The project is scheduled to commence delivery of water by December 2011.

# Asset management and delivery

The Victorian Government manages an extensive range of public physical assets. The State’s asset portfolio includes assets such as schools, hospitals, courts and prisons in the general government sector, and water storage and distribution infrastructure, public housing, port infrastructure and public transportation systems in the PNFC sector. Details of the value of the total non-financial assets in the general government sector are published in the 2010-11 Budget Paper No. 4, Chapter 1 Estimated Financial Statements and Notes. The value of total non-financial assets in the PNFC sector is published in the 2010-11 Budget Paper No. 4, Chapter 2 Supplementary Uniform Presentation Framework Tables.

Asset investment decisions are guided by government policy relating to the management of environmental and financial resources. The Government’s vision is articulated in key strategic planning documents including Growing Victoria Together, the Victorian Transport Plan, Melbourne@5 million, and Moving Forward in Provincial Victoria. Asset investment decisions are further informed by a range of forums including: existing legislation, demand drivers, service standards, community consultation, advice from departments on service delivery needs, policy and contractual commitments, and whole of life asset plans.

The Government has established several planning and governance processes to support the planning and delivery of public sector assets. These include:

- the Asset Management Framework: the set of explicit processes and products utilised by general government that together address the asset management responsibilities of the State. Introduced in 2005, it applies a combination of management, financial, economic, engineering, planning and other practices to assets, with the objective of producing the required level of service in the most effective manner;

- the Gateway Initiative: a general government-wide project introduced in 2003, to improve investment selection, management and delivery for the State through the implementation of robust processes relating to project planning, business case development, project delivery and reporting; and

- Partnerships Victoria: a framework introduced in 2000 that provides a whole of government approach to the provision of infrastructure and related ancillary services through public-private partnerships. It focuses on whole of life costing and full consideration of project risks and optimal risk allocation between the public and private sectors. It is most useful for major and complex capital projects with opportunities for innovation and risk transfer.

Investment in renewal and replacement of assets sustains the capital stock to directly support service delivery.

## Asset investment program

BIP1 details the Government’s asset investment program from the perspective of individual projects. The subsequent chapters of BIP1 provide listings of projects that meet specific criteria (as outlined in the Introduction), with details on the TEI provided for each project together with expenditure to date, estimated expenditure for the current financial year and any remaining future year expenditure.

The TEI of the asset investment program included in this publication is $35.9 billion, with $16.7 billion worth of projects in the general government sector and the remaining $19.2 billion provided through the PNFC sector entities listed in Chapter 3. Assets investments summarised in Table 1.2 use the same categorisation of projects for those in Chapters 2 and 3.

Table 1.2:	Infrastructure investment by TEI – summary

($ million)

| Sector | Total Estimated Investment | Expenditure to 30.06.2010 (a) | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| General government |  |  |  |  |
| Existing projects | 12 850.9 | 5 284.4 | 4 118.4 | 3 448.2 |
| New projects | 3 846.6 | 149.8 | 674.6 | 3 022.1 |
| Public non-financial corporations |  |  |  |  |
| Existing projects | 13 203.1 | 4 819.6 | 2 869.0 | 5 514.5 |
| New projects | 5 989.4 | 89.4 | 760.9 | 5 139.1 |
| Total existing projects | 26 054.0 | 10 104.0 | 6 987.4 | 8 962.7 |
| Total new projects | 9 836.0 | 239.3 | 1 435.5 | 8 161.3 |
| Total projects | 35 890.0 | 10 343.3 | 8 422.9 | 17 123.9 |

Source: Department of Treasury and Finance

Note:

(a)	Expenditure for the year to 30 June 2010 based on information provided by departments and agencies as at 27 April 2010.

## Sources of funding

Asset investment can require significant and long-term funding commitments given the scale of the projects. Asset investment in both the general government and PNFC sectors is funded from a combination of sources including:

- operating cash flows;

- borrowings;

- revenue from asset sales; and/or

- State and Commonwealth Government funding.

The TEI for the individual projects reported in BIP1 reflects the total value of all of these sources of funding.

## Partnerships Victoria

A number of asset investment projects are also procured through Partnerships Victoria arrangements. The choice between public and private provisions of infrastructure and associated services is based on an assessment of value for money and public interest considerations. This framework ensures that investment decisions are based on merit and outcomes are judged on the public benefits obtained.

The existing Partnerships Victoria projects, including those under construction, represent a total estimated capital expenditure of approximately $10.25 billion, of which the following have been commissioned and are operational:

- County Court;

- Wodonga Wastewater Treatment Plant;

- Campaspe Waste Reclamation Scheme;

- Casey Community Hospital;

- Mobile Data Network;

- Victorian Correctional Facilities;

- Southern Cross Station redevelopment;

- Emergency Alerting System;

- Royal Melbourne Showgrounds redevelopment;

- Metropolitan Mobile Radio;

- the new Royal Women’s Hospital;

- Ballarat North Water Reclamation project;

- EastLink; and

- Melbourne Convention Centre development.

A further five contracted projects are in the construction phase. These projects are:

- Barwon Water bio-solids management project;

- the new Royal Children’s Hospital project;

- Partnerships Victoria in Schools project (five of 11 schools have been completed to date);

- Victorian Desalination Plant; and

- Peninsula Link.

In addition, the procurement process is underway for the following projects:

- Ararat Prison project; and

- Parkville Comprehensive Cancer Centre.

# General government sector asset investment

Table 1.3 shows projected investment in 2010-11 by department or entity.

The totals for each general government department presented in this publication may not reconcile to the total purchases of non financial assets as shown in Budget Paper No. 4, Chapter 3 Departmental Financial Statements, due to BIP1 threshold conventions and the exclusion of certain projects for reasons of commercial sensitivity.

Table 1.3: 	General government asset investment program 2010-11 – summary

($ million)

| Department | Total Estimated Investment |  | Expenditure to 30.06.2010 (a) |  |  | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Education and Early Childhood Development |  |  |  |  |  |  |  |
| Existing projects | 3 308.7 |  | 1 429.7 |  |  | 1 775.9 | 103.1 |
| New projects | 381.4 |  | 21.0 |  |  | 180.6 | 179.8 |
| Health |  |  |  |  |  |  |  |
| Existing projects | 1 187.0 |  | 644.3 |  |  | 385.7 | 157.0 |
| New projects | 2 318.2 |  | 10.1 |  |  | 193.5 | 2 114.5 |
| Human Services |  |  |  |  |  |  |  |
| Existing projects | 43.8 |  | 14.7 |  |  | 17.9 | 11.2 |
| New projects | 11.1 |  | .. |  |  | 3.1 | 8.0 |
| Innovation, Industry and Regional Development |  |  |  |  |  |  |  |
| Existing projects | 642.4 |  | 255.0 |  |  | 241.6 | 145.8 |
| New projects | 77.1 |  | .. |  |  | 41.9 | 35.2 |
| Justice |  |  |  |  |  |  |  |
| Existing projects | 678.6 |  | 264.1 |  |  | 210.8 | 203.8 |
| New projects | 171.6 |  | 3.3 |  |  | 36.8 | 131.6 |
| Planning and Community Development |  |  |  |  |  |  |  |
| Existing projects | 225.9 |  | 74.0 |  |  | 58.0 | 93.8 |
| New projects | 20.6 |  | .. |  |  | 15.0 | 5.6 |
| Premier and Cabinet |  |  |  |  |  |  |  |
| Existing projects | 157.0 |  | 22.1 |  |  | 46.9 | 88.1 |
| New projects | 13.7 |  | .. |  |  | 13.7 | .. |
| Primary Industries |  |  |  |  |  |  |  |
| Existing projects | 18.6 |  | 5.2 |  |  | 7.6 | 5.7 |
| New projects | 9.6 |  | .. |  |  | 2.8 | 6.7 |
| Sustainability and Environment |  |  |  |  |  |  |  |
| Existing projects | 859.5 |  | 529.1 |  |  | 250.8 | 79.5 |
| New projects | 333.5 |  | 43.6 |  |  | 51.1 | 238.8 |
| Transport |  |  |  |  |  |  |  |
| Existing projects | 5 511.2 |  | 1 928.2 |  |  | 1 056.9 | 2 526.1 |
| New projects | 419.0 |  | 63.1 |  |  | 73.9 | 282.1 |
| Treasury and Finance |  |  |  |  |  |  |  |
| Existing projects | 39.2 |  | 12.4 |  |  | 14.4 | 12.3 |
| New projects | 9.3 |  | 3.0 |  |  | 6.3 | .. |

Table 1.3: 	General government asset investment program 2010-11 – summary (continued)

($ million)

| Department | Total Estimated Investment | Expenditure to 30.06.2010 (a) |  |  | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| Parliament |  |  |  |  |  |  |
| Existing projects | 3.8 | 2.1 |  |  | 1.7 | .. |
| Country Fire Authority |  |  |  |  |  |  |
| Existing projects | 89.8 | 60.2 |  |  | 22.6 | 7.1 |
| New projects | 42.9 | 5.8 |  |  | 36.7 | 0.4 |
| Melbourne Fire and Emergency Services Board |  |  |  |  |  |  |
| Existing projects | 85.5 | 43.3 |  |  | 27.5 | 14.7 |
| New projects | 38.6 | .. |  |  | 19.2 | 19.4 |
| Total existing projects | 12 850.9 | 5 284.4 |  |  | 4 118.4 | 3 448.2 |
| Total new projects | 3 846.6 | 149.8 |  |  | 674.6 | 3 022.1 |
| Total projects | 16 697.5 | 5 434.2 |  |  | 4 793.0 | 6 470.3 |

Source: Department of Treasury and Finance

Note:

(a)	Expenditure for the year to 30 June 2010 based on information provided by departments and agencies as at 27 April 2010.

## 2010-11 asset investment initiatives

Infrastructure can be improved either through acquiring additional assets or through renewal or replacement of existing assets.

Asset investments announced in the 2010-11 Budget for the general government sector are included in the tables in Chapter 2 under 'New projects'. Descriptions of each of these asset investments are presented in Budget Paper No. 3, Appendix A Output, Asset Investment and Revenue Initiatives.

The broad and diverse capital program demonstrates the Government’s commitment to deliver world class infrastructure to enhance social, economic, environmental and cultural outcomes across the State.

As reported in this publication, from 2010-11, the Government has committed to a total asset investment in infrastructure of over $25 billion to support service delivery. Expenditure and delivery of assets from these investments occurs over a number of years and is reflected in the project listings provided in this document.

# Public non-financial corporations asset investment

Table 1.4: 	Public non-financial corporations asset investment program 2010-11 – summary

($ million)

| Agency | Total Estimated Investment |  | Expenditure to 30.06.2010 (a) |  |  | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Barwon Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 1 707.8 |  | 282.8 |  |  | 242.4 | 1 182.6 |
| New projects | 43.5 |  | 0.0 |  |  | 2.7 | 40.8 |
| Central Gippsland Regional Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 533.3 |  | 79.4 |  |  | 44.9 | 409.0 |
| New projects | .. |  | .. |  |  | .. | .. |
| Central Highlands Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 426.6 |  | 306.6 |  |  | 36.5 | 83.5 |
| New projects | .. |  | .. |  |  | .. | .. |
| City West Water Limited |  |  |  |  |  |  |  |
| Existing projects | 248.2 |  | 77.0 |  |  | 77.2 | 94.0 |
| New projects | 3.9 |  | 3.3 |  |  | 0.6 | .. |
| Coliban Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 380.9 |  | 115.3 |  |  | 44.3 | 221.3 |
| New projects | 1.1 |  | 0.4 |  |  | 0.4 | 0.3 |
| East Gippsland Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 79.4 |  | 53.8 |  |  | 8.7 | 16.8 |
| New projects | 3.0 |  | 0.2 |  |  | 2.9 | .. |
| Gippsland and Southern Rural Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 9.7 |  | 2.5 |  |  | 2.5 | 4.7 |
| New projects | 3.2 |  | 0.2 |  |  | 0.5 | 2.5 |
| Goulburn-Murray Rural Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 66.1 |  | 16.6 |  |  | 22.1 | 27.4 |
| New projects | 12.3 |  | 0.4 |  |  | 4.0 | 7.9 |
| Goulburn Valley Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 370.6 |  | 30.2 |  |  | 21.0 | 319.3 |
| New projects | 14.8 |  | 0.4 |  |  | 4.1 | 10.3 |
| Grampians Wimmera Mallee Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 765.3 |  | 645.6 |  |  | 33.5 | 86.1 |
| New projects | .. |  | .. |  |  | .. | .. |

Table 1.4: 	Public non-financial corporations asset investment program 2010-11 – summary (continued)

($ million)

| Agency | Total Estimated Investment |  | Expenditure to 30.06.2010 (a) |  |  | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Lower Murray Urban and Rural Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 242.5 |  | 74.8 |  |  | 18.6 | 149.2 |
| New projects | 4.1 |  | 0.6 |  |  | 3.4 | .. |
| Melbourne Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 1 259.8 |  | 256.7 |  |  | 358.5 | 644.6 |
| New projects | 29.3 |  | 14.0 |  |  | 4.1 | 11.2 |
| North East Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 97.4 |  | 15.6 |  |  | 12.5 | 69.3 |
| New projects | 27.7 |  | 0.2 |  |  | 4.6 | 22.9 |
| Office of Housing (b) |  |  |  |  |  |  |  |
| Existing projects | 364.5 |  | 90.3 |  |  | 235.3 | 38.9 |
| New projects | 23.8 |  | .. |  |  | 21.8 | 2.0 |
| Port of Melbourne Corporation |  |  |  |  |  |  |  |
| Existing projects | 215.5 |  | 110.7 |  |  | 50.1 | 54.7 |
| New projects | 114.6 |  | .. |  |  | 1.5 | 113.1 |
| South East Water Limited |  |  |  |  |  |  |  |
| Existing projects | 604.0 |  | 136.0 |  |  | 169.7 | 298.4 |
| New projects | 1.0 |  | .. |  |  | 1.0 | .. |
| South Gippsland Region Water Corporation |  |  |  |  |  |  |  |
| Existing projects | 60.1 |  | 9.5 |  |  | 13.6 | 37.0 |
| New projects | 14.4 |  | 3.2 |  |  | 5.2 | 6.0 |
| Transport Ticketing Authority |  |  |  |  |  |  |  |
| Existing projects | 460.9 |  | 374.5 |  |  | 80.8 | 5.6 |
| New projects | .. |  | .. |  |  | .. | .. |
| V/Line Passenger Corporation |  |  |  |  |  |  |  |
| Existing projects | 21.8 |  | 20.0 |  |  | 1.8 | .. |
| New projects | .. |  | .. |  |  | .. | .. |
| Victorian Rail Track (VicTrack) |  |  |  |  |  |  |  |
| Existing projects | 3 645.4 |  | 1 537.8 |  |  | 1 015.0 | 1 092.6 |
| New projects | 5 266.8 |  | 52.0 |  |  | 632.6 | 4 582.2 |
| Victorian Urban Development Authority (VicUrban) |  |  |  |  |  |  |  |
| Existing projects | 298.6 |  | 184.9 |  |  | 67.0 | 46.7 |
| New projects | 3.2 |  | .. |  |  | 3.2 | .. |

Table 1.4: 	Public non-financial corporations asset investment program 2010-11 – summary (continued)

($ million)

| Agency | Total Estimated Investment |  | Expenditure to 30.06.2010 (a) | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Wannon Regional Water Corporation |  |  |  |  |  |
| Existing projects | 64.4 |  | 28.1 | 10.9 | 25.5 |
| New projects | 3.9 |  | 1.8 | 2.1 | .. |
| Western Region Water Corporation |  |  |  |  |  |
| Existing projects | 211.6 |  | 58.5 | 18.7 | 134.5 |
| New projects | 36.9 |  | 1.1 | 3.4 | 32.4 |
| Westernport Region Water Corporation |  |  |  |  |  |
| Existing projects | 29.5 |  | 9.6 | 8.0 | 12.0 |
| New projects | .. |  | .. | .. | .. |
| Yarra Valley Water Limited |  |  |  |  |  |
| Existing projects | 960.3 |  | 282.4 | 232.2 | 445.6 |
| New projects | 9.8 |  | .. | .. | 9.8 |
| Other (Various) |  |  |  |  |  |
| Existing projects | 78.7 |  | 20.4 | 43.2 | 15.2 |
| New projects | 372.1 |  | 11.5 | 63.0 | 297.6 |
| Total existing projects | 13 203.1 |  | 4 819.6 | 2 869.0 | 5 514.5 |
| Total new projects | 5 989.4 |  | 89.4 | 760.9 | 5 139.1 |
| Total projects | 19 192.5 |  | 4 909.0 | 3 629.9 | 10 653.6 |

Source: Department of Treasury and Finance

Notes:

(a)	Expenditure for the year to 30 June 2010 based on information provided by agencies as at 27 April 2010.

(b)	In addition to the projects identified in Chapter 3, there are redevelopment, improvement and acquisition projects that may be funded in part or full by the Nation Building and Jobs Plan National Partnership and accordingly have not been included in the Office of Housing figures. This data should be read in conjunction with the Social Housing data included in Table 1.1.

For all projects valued over a set threshold, PNFC entities are required to submit a detailed business case of the proposal to the Department of Treasury and Finance. These are reviewed and evaluated by the Department before the Treasurer’s approval is obtained. The threshold is set for a particular entity in accordance with a three tier approach, being $10 million, $20 million or $50 million, depending on the relative size and risk of the PNFC entity. The three thresholds have been developed to ensure that the business case review and acceptance process focuses on those projects that are of a complex, high value and high risk nature. The assessment of the appropriate threshold for an individual PNFC is based on size and risk of each entity.

The growth in capital stock for the sector, excluding revaluation movements, has largely been funded through operating cash flows, borrowings, revenue from asset sales and State and Commonwealth Government funding and grants. Contributions from the private sector (for example from developers providing assets, free of charge to entities in the water sector) also add to the asset base of the sector.

The Government has announced significant infrastructure investments for the PNFC sector. Descriptions of these asset investments are presented in Budget Paper No. 2, Chapter 4 Fiscal Sustainability of the State.

Chapter 2 – General government asset investment program 2010-11

# Department of Education and Early Childhood Development

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Academic number (Various Schools) | 5 100 |  | 4 350 | 750 | .. |
| Albert Park Secondary College – replacement schools (Albert Park) | 30 000 |  | 25 541 | 4 459 | .. |
| Altona/Bayside regeneration – Altona College and Altona West Primary School – stage 2 (Altona) | 5 336 |  | 4 980 | 356 | .. |
| Altona/Bayside regeneration – Bayside Secondary College (Altona North campus) and Altona Gate Primary School – stage 2 (Altona North) | 4 795 |  | 2 790 | 2 004 | .. |
| Altona/Bayside regeneration – regeneration – Bayside Secondary College – Paisley Senior campus – stage 1 (Altona North) | 11 100 |  | 2 288 | 8 812 | .. |
| Anakie Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Anakie) | 729 |  | 457 | 272 | .. |
| Anglesea Primary School – replacement school (Anglesea) | 5 000 |  | 712 | 4 288 | .. |
| Apollo Parkways Primary School modernisation – new construction including classrooms, gymnasium and refurbish arts, music, library and toilets (Greensborough) | 3 599 |  | 1 929 | 1 670 | .. |
| Avenel Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Avenel) | 762 |  | 620 | 143 | .. |
| Bacchus Marsh Primary School – Modernisation – Library, Music, General Purpose Classrooms and Student Toilets (Bacchus Marsh) | 5 768 |  | 5 677 | 91 | .. |
| Ballarat specialisation (Mount Clear College site) – specialisation and excellence – science/maths specialist centre (Ballarat) | 4 000 |  | 1 040 | 2 960 | .. |
| Ballarat Specialist School – modernisation – new classrooms, homecrafts and staff work spaces (Lake Gardens) | 3 851 |  | 1 818 | 2 033 | .. |
| Balwyn High School – modernisation – replacement of light timber constructions with general purpose classrooms, arts and technology (Balwyn North) |  | 11 200 | 1 556 | 9 107 | 537 |
| Barnawartha Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Barnawartha) | 729 |  | 466 | 264 | .. |
| Bastow Institute of Educational Leadership – provision of new facilities (Carlton) | 16 002 |  | 12 366 | 3 636 | .. |
| Bendigo Education Plan – Eaglehawk – Eaglehawk Secondary College – stage 2 (Eaglehawk) | 9 375 |  | 7 902 | 1 474 | .. |
| Bendigo Education Plan – Kangaroo Flat – Kangaroo Flat Secondary College – stage 2 (Kangaroo Flat) | 11 750 |  | 10 242 | 1 509 | .. |
| Bentleigh West Primary School – Modernisation – general purpose classrooms, art/craft, staff administration, library, student toilets (Bentleigh) | 6 830 |  | 4 943 | 1 887 | .. |
| Beveridge Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Beveridge) | 1 150 |  | 653 | 497 | .. |
| Blackburn High School – modernisation – including classrooms, music, admin and specialist facilities – stage 1 (Blackburn) | 9 000 |  | 12 | 7 362 | 1 626 |
| Broadmeadows regeneration – Dimboola Road – Meadowfair North Primary School, Jacana Primary School, Broadmeadows West Primary School, Westmeadows Heights Primary School (Broadmeadows) | 7 173 |  | 6 796 | 377 | .. |
| Broadmeadows Regeneration – Hume Senior campus – regeneration – Broadmeadows Secondary College, Hillcrest Secondary College , Erinbank Secondary College –stage 2 (Broadmeadows) | 4 000 |  | .. | 4 000 | .. |
| Broadmeadows regeneration – primary schools (Broadmeadows) | 6 861 |  | 2 511 | 2 131 | 2 219 |
| Burwood Heights Primary School – modernisation – upgrade of classrooms and administration (Burwood East) | 2 500 |  | 23 | 2 369 | 108 |
| Chaffey Secondary College – modernisation – music/drama, graphics, art, fabrics, general purpose classrooms, physical education, administration – stage 2 (Mildura) | 6 271 |  | 5 696 | 574 | .. |
| Colac Regeneration – Colac College and Colac High School – stage 2 (Colac) | 7 820 |  | 7 539 | 282 | .. |
| Colac South West Primary School – modernisation – general purpose classrooms, library, administration, art and multi-purpose room (Colac) | 3 504 |  | 3 336 | 168 | .. |
| Craigieburn North P-12 – new school – stage 1 (Craigieburn) | 7 036 |  | 6 959 | 76 | .. |
| Craigieburn North P-12 – new schools in growth areas – stage 2 (Craigieburn) | 8 509 |  | 8 265 | 244 | .. |
| Cranbourne Secondary College – modernisation – library, canteen, home economics and the arts, new staff administration and music (Cranbourne) | 6 427 |  | 3 558 | 2 869 | .. |
| Cranbourne West Primary School – modernisation – general purpose classrooms, physical education, staff administration, canteen, student toilets (Cranbourne) | 4 847 |  | 4 681 | 167 | .. |
| Dandenong – regeneration – Dandenong High, Cleeland Secondary College and Doveton Secondary College – stage 2 (Dandenong) | 11 566 |  | 7 951 | 3 614 | .. |
| Daylesford Secondary College – modernisation – general purpose classrooms, art and administration (Daylesford) | 3 315 |  | 3 238 | 77 | .. |
| Dingley Primary School – modernisation – upgrade of classrooms and administration (Dingley Village) | 2 490 |  | 155 | 2 334 | .. |
| Echuca amalgamation – school reorganisation – planning (Echuca) | 500 |  | 88 | 412 | .. |
| Elisabeth Murdoch College – modernisation – general purpose classrooms, information technology, home economics, science, music/drama, arts, redevelop staff car parking and ground development (Langwarrin) | 7 631 |  | 7 235 | 396 | .. |
| Eltham High School – modernisation – including classrooms, administration and specialist facilities – stage 1 (Eltham) |  | 9 000 | 411 | 8 271 | 318 |
| Geelong specialisation (Belmont High School Site) – specialisation and excellence – science/maths specialist centre (Belmont) | 4 000 |  | 813 | 3 187 | .. |
| Gisborne Secondary College – modernisation – redevelopment including further learning neighbourhoods, student resource centre, food technology spaces, information technology, canteen/cafeteria and senior student lounge (Gisborne) | 5 910 |  | 2 954 | 2 957 | .. |
| Glen Waverley Secondary College – modernisation – general purpose classrooms, home economics, fabrics, graphics, staff work space and canteen (Glen Waverley) | 8 714 |  | 8 362 | 352 | .. |
| Glenroy Specialist School – replacement schools – replacement school (Glenroy) | 14 150 |  | 1 607 | 6 608 | 5 935 |
| Grasmere Primary School – Secure the Future of Small Rural Schools – replacement relocatable buildings with permanent facilities (Grasmere) | 1 290 |  | 1 038 | 252 | .. |
| Hartwell Primary School – modernisation – general purpose classrooms, library, administration (Camberwell) | 6 042 |  | 4 893 | 1 149 | .. |
| Healesville High School – modernisation – new classrooms, administration, library and specialist facilities (Healesville) | 10 000 |  | 250 | 8 060 | 1 690 |
| Heidelberg regeneration – regeneration – Heidelberg Regeneration Plan Banksia – Prep to Year 12 School – La Trobe Secondary College, Bellfield Primary School, Haig Street Primary School and Olympic Village Primary School – stage 1 (Heidelberg Heights) | 10 893 |  | 1 948 | 8 945 | .. |
| Hobsons Bay Primary School – accelerated modernisation – general purpose classrooms, staff administration, multi purpose, library, canteen, student toilets (Newport) | 3 664 |  | 420 | 3 244 | .. |
| Hobsons Bay/Eastona regeneration – Newport Gardens – regeneration – Hobsons Bay Primary School, Eastona Park Primary School (Newport) | 2 478 |  | 116 | 2 362 | .. |
| Inverloch Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Inverloch) | 678 |  | 280 | 398 | .. |
| John Monash Science School – Monash University, Clayton Campus (Clayton) | 20 000 |  | 19 740 | 260 | .. |
| Katunga Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Katunga) | 729 |  | 512 | 218 | .. |
| Keysborough/Springvale regeneration – regeneration – Chandler Secondary College and Coomoora Secondary College (Keysborough) | 10 109 |  | 1 955 | 8 154 | .. |
| Keysborough/Springvale Regeneration – regeneration –Springvale Secondary College and Heatherhill Secondary College (Springvale South) | 11 006 |  | 2 093 | 8 913 | .. |
| Kyabram Secondary College – planning (Kyabram) | 4 000 |  | 14 | 3 986 | .. |
| Lake Boga Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Lake Boga) | 729 |  | 538 | 191 | .. |
| Lara Secondary College – modernisation – general purpose classrooms, library, information technology, science technology, art, administration, canteen (Lara) | 5 681 |  | 5 465 | 216 | .. |
| Laurimar Primary School – new school – stage 2 (Laurimar, Doreen) | 5 213 |  | 5 133 | 80 | .. |
| Laverton Regeneration – regeneration – Laverton Primary School, Laverton Plains Primary School, Laverton Secondary College – stage 2 (Laverton) | 8 074 |  | 4 422 | 3 652 | .. |
| Leongatha Precinct – regeneration – Leongatha Primary School, Leongatha Secondary College – stage 1 (Leongatha) | 3 990 |  | 1 814 | 2 176 | .. |
| Maffra Primary School – modernisation – general purpose classrooms, physical education, art, music, administration, canteen and demolition works (Maffra) | 4 014 |  | 3 924 | 89 | .. |
| Malmsbury Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Malmsbury) | 729 |  | 649 | 80 | .. |
| Manor Lakes P-12 Specialist College – new schools in growth areas – new school – stage 3 (Wyndham Vale) |  | 10 000 | 1 160 | 8 840 | .. |
| Mckinnon Secondary College – modernisation – general purpose classrooms and administration (McKinnon) | 5 774 |  | 5 077 | 697 | .. |
| Melbourne Girls College – modernisation – classrooms, home economics, physics, technology and administration (Richmond) | 4 356 |  | 2 959 | 1 397 | .. |
| Miners Rest Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Miners Rest) | 1 244 |  | 833 | 411 | .. |
| Mount Evelyn Primary School – modernisation – general purpose classrooms, physical education, art, library, music, administration, canteen (Mount Evelyn) | 5 965 |  | 5 814 | 150 | .. |
| Mount Ridley P-12 College – new schools in growth areas – new school – stage 3 (Craigieburn) | 4 106 |  | 1 615 | 2 491 | .. |
| Mount Waverley Secondary College – modernisation – new classrooms, library and administration, refurbish arts, home economics, drama and technology (Mount Waverley) |  | 9 914 | 3 723 | 6 191 | .. |
| Murchison Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Murchison) | 650 |  | 575 | 75 | .. |
| New Gisborne Primary School – modernisation – general purpose classrooms, music, library, physical education, canteen, student toilets (New Gisborne) | 2 447 |  | 2 277 | 170 | .. |
| North East Melbourne Specialisation (La Trobe Secondary College site) – Specialisation and Excellence – Science/Maths Specialist Centre (Macleod) | 4 000 |  | .. | 3 780 | 220 |
| Other replacement schools – replacement schools – Middle Kinglake Primary School, Marysville Primary School and Strathewen Primary School, Flowerdale Early Years Facility (Various) | 11 639 |  | 1 770 | 9 869 | .. |
| Parkmore Primary School – modernisation – upgrade of classrooms and administration (Forest Hill) | 2 350 |  | 141 | 2 120 | 89 |
| Pascoe Vale Girls Secondary College – modernisation – administration, classrooms, science (Pascoe Vale) | 6 337 |  | 2 335 | 3 664 | 338 |
| Pembroke Secondary College – modernisation – Pembroke Secondary College – two campuses – stage 1 (Mooroolbark) | 9 518 |  | 4 088 | 4 879 | 550 |
| Point Cook Senior Secondary College – new schools in growth areas – new school – stage 3 (Point Cook) | 6 840 |  | 1 160 | 5 680 | .. |
| Port Melbourne Primary School – modernisation – general purpose classrooms, staff administration, art, music, library, multi purpose, canteen (Port Melbourne) | 4 560 |  | 4 476 | 84 | .. |
| Pyalong Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Pyalong) | 603 |  | 528 | 75 | .. |
| Relocatable classroom renewal 2008-09 (Various) | 26 000 |  | 15 100 | 10 900 | .. |
| Relocatable classroom renewal 2009-10 (Various) | 19 000 |  | 5 700 | 13 300 | .. |
| Rokewood Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Rokewood) | 1 105 |  | 887 | 218 | .. |
| Select entry schools – Berwick (Nossal High School) – stage 2 (Berwick) | 4 000 |  | .. | 4 000 | .. |
| Select entry schools – Berwick (Nossal High School) – stage 1 (Berwick) | 17 204 |  | 15 558 | 1 646 | .. |
| Select Entry Schools – Werribee (Cory High School) – stages 1 and 2 (Werribee) | 22 172 |  | 5 840 | 16 332 | .. |
| Spring Valley regeneration – regeneration – Spring Valley Primary School and Springvale West Primary School (Springvale South) | 1 250 |  | .. | 1 250 | .. |
| St Leonards Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (St Leonards) | 729 |  | 519 | 211 | .. |
| Surrey Hills Primary School – modernisation – general purpose classrooms, art, library, staff administration, student toilets (Surrey Hills) | 5 372 |  | 5 138 | 234 | .. |
| Sussex Heights Primary School – modernisation – new construction including classrooms, new gymnasium, library and arts (Mount Waverley) | 2 500 |  | 56 | 2 374 | 70 |
| Technical wings and trade equipment for government schools (Various) |  | 50 000 | 26 662 | 16 338 | 7 000 |
| Teesdale Primary School – Secure the Future of Small Rural Schools – replace relocatable buildings with permanent facilities (Teesdale) | 895 |  | 701 | 194 | .. |
| Thomastown regeneration – regeneration (Thomastown) | 2 980 |  | .. | 2 980 | .. |
| Timbarra P–9 – new schools in growth areas – new school – stage 1 (Berwick) | 4 154 |  | 2 933 | 1 221 | .. |
| Toolamba Primary School – Secure the Future of Small Rural Schools – replacement relocatable buildings with permanent facilities (Toolamba) |  | 650 | 575 | 75 | .. |
| Tootgarook Primary School – modernisation – new classrooms and ancillary entitlement specialist spaces (Tootgarook) | 1 754 |  | 1 318 | 436 | .. |
| Trafalgar High School – modernisation – new classrooms, information technology, library, home economics (Trafalgar) | 4 029 |  | 2 867 | 1 162 | .. |
| Ultranet (Various Schools) | 60 458 |  | 47 048 | 13 410 | .. |
| Vermont Secondary College – modernisation – library, general purpose classrooms, senior student centre, multi-media centre, staff and student toilets, staff work space (Vermont) | 6 400 |  | 4 701 | 1 699 | .. |
| Wahgunyah Primary School – Secure the Future of Small Rural Schools – replacement relocatable buildings with permanent facilities (Wahgunyah) | 603 |  | 528 | 75 | .. |
| Wangaratta regeneration – regeneration – Wangaratta High School – stage 2 (Wangaratta) | 10 800 |  | 1 591 | 9 209 | .. |
| Wangaratta regeneration – regeneration – Wangaratta High School and Ovens College (Wangaratta) | 5 189 |  | 5 071 | 118 | .. |
| Werribee Secondary College – modernisation – science, general purpose classrooms, music, commerce, library, arts, administration (Werribee) | 6 163 |  | 5 357 | 806 | .. |
| Western Heights Regeneration – regeneration – Western Heights Secondary College – three campuses (Hamlyn Heights) | 14 494 |  | 7 385 | 7 109 | .. |
| Western Port Secondary College – modernisation – home economics, upgrade of existing physical education, canteen, senior student lounge, staff work, general purpose classrooms (Hastings) | 4 300 |  | 2 413 | 1 887 | .. |
| Wodonga Primary School – modernisation – general purpose classrooms, art, staff administration, student toilets (Wodonga) | 4 068 |  | 3 986 | 82 | .. |
| Wodonga regeneration – regeneration – Felltimber Campus (Wodonga) | 12 000 |  | 562 | 8 536 | 2 902 |
| Wodonga regeneration – regeneration – Huon Campus (Wodonga) | 2 235 |  | 1 755 | 481 | .. |
| Wodonga South Primary School – replacement school (Wodonga) | 8 998 |  | 5 117 | 3 881 | .. |
| Wooragee Primary School – Secure the Future of Small Rural Schools – replacement relocatable buildings with permanent facilities (Wooragee) | 1 750 |  | 899 | 851 | .. |
| Wyndham Vale P-9 (Manor Lakes) – new schools in growth areas – stage 2 (Wyndham Vale) | 7 320 |  | 7 048 | 272 | .. |
| Yackandandah Primary School – Secure the Future of Small Rural Schools – replacement relocatable buildings with permanent facilities (Yackandandah) | 1 000 |  | 600 | 400 | .. |
| Commonwealth Funding |  |  |  |  |  |
| Primary Schools for the 21st Century (Various) | 2 235 619 |  | 895 271 | 1 260 873 | 79 475 |
| Science and language centres (Various) | 139 186 |  | 47 742 | 91 444 | .. |
| Trade training centres – government schools (Various Schools) | 146 400 |  | 42 501 | 103 899 | .. |
| Total existing projects | 3 308 702 |  | 1 429 684 | 1 775 943 | 103 075 |

Source: Department of Education and Early Childhood Development

Department of Education and Early Childhood Development

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Altona/Bayside regeneration – regeneration – Bayside P-12 College – stage 2 (Altona North) | 10 000 |  |  | .. | 510 | 9 490 |
| Ashburton Primary School – modernisation – new classrooms and administration facilities (Ashburton) | 6 000 |  |  | .. | 1 086 | 4 914 |
| Beaufort Education Centre regeneration – regeneration – Beaufort Primary School, Beaufort Secondary College – stage 1 (Beaufort) | 2 250 |  |  | .. | 2 250 | .. |
| Belmont Primary School – modernisation – heritage overlay and facilities, classrooms and specialist areas (Belmont) | 3 000 |  |  | 1 200 | 1 800 | .. |
| Bendigo Education Plan – regeneration – Bendigo South East 7-10 Secondary College (Flora Hill Secondary College and Golden Square Secondary College) –stage 2 (Golden Square) | 13 500 |  |  | 1 830 | 11 670 | .. |
| Bendigo Education Plan – regeneration – Weeroona College – stage 2 (Bendigo) | 13 500 |  |  | 1 830 | 11 670 | .. |
| Bendigo Senior Secondary College – Modernisation (Bendigo) | 8 000 |  |  | .. | 1 200 | 6 800 |
| Boort Regeneration – regeneration – Boort Primary School, Boort Secondary College (Boort) | 5 020 |  |  | .. | 5 020 | .. |
| Burwood Heights Primary School – modernisation – classrooms, library and administrative facilities (Burwood East) | 1 500 |  |  | 350 | 1 150 | .. |
| Bushfire compliance for current Victorian School Plan/Building the Education Revolution projects – other – Bushfire compliance (Various) | 33 000 |  |  | .. | 33 000 | .. |
| Bushfire protection for most at risk schools – other – bushfire preparedness in high risk areas (Various) | 8 000 |  |  | .. | 8 000 | .. |
| Coimadai Primary School – modernisation – small refurbishment (Coimadai) | 300 |  |  | .. | 150 | 150 |
| Collingwood College – Modernisation – general refurbishment and modernisation of classrooms (Collingwood) | 500 |  |  | .. | 414 | 86 |
| Corio/Norlane regeneration – regeneration – stage 1 (Corio) | 10 000 |  |  | .. | 4 104 | 5 896 |
| Dandenong/Springvale regeneration (Athol Road Primary School) – regeneration – Southvale Primary School, Springvale South Primary School (Noble Park) | 870 |  |  | .. | .. | 870 |
| Dandenong/Springvale regeneration (Chandler Park Primary School) – regeneration – Chandler Primary School, Maralinga Primary School (Keysborough) | 750 |  |  | .. | .. | 750 |
| Dandenong/Springvale regeneration – regeneration – Dandenong North Primary School (Dandenong) |  |  | 2 020 | .. | .. | 2 020 |
| Dandenong/Springvale regeneration (Keysborough Primary School) – regeneration – Coomoora Primary School, Keysborough Park Primary School (Springvale South) | 750 |  |  | .. | .. | 750 |
| Dandenong/Springvale regeneration (Lyndale Greens Primary School) – regeneration – Greenslopes Primary School, Lyndale Primary School (Dandenong) | 750 |  |  | .. | 750 | .. |
| Doveton Regeneration – regeneration – Doveton Heights Primary School, Doveton North Primary School, Eumemmerring Primary School and Endeavour Hills Secondary College (Doveton) | 14 600 |  |  | .. | .. | 14 600 |
| Eltham East Primary School – modernisation – new classrooms and administration facilities (Eltham) | 6 000 |  |  | .. | 726 | 5 274 |
| Essex Heights Primary School – modernisation – new classrooms and administration facilities (Mount Waverley) | 6 000 |  |  | .. | 1 086 | 4 914 |
| Flemington Primary School – modernisation (Flemington) | 1 200 |  |  | 250 | 950 | .. |
| Frankston Heights Primary School – modernisation (Frankston) | 2 000 |  |  | 900 | 1 100 | .. |
| Garfield Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Garfield) | 2 000 |  |  | .. | 1 000 | 1 000 |
| Glen Devon/Glen Orden Regeneration – regeneration – Glen Devon Primary School, Glen Orden Primary School (Werribee) | 3 000 |  |  | .. | .. | 3 000 |
| Glenroy Specialist School – replacement schools – administration facilities (Glenroy) | 4 000 |  |  | .. | .. | 4 000 |
| Halls Gap Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Halls Gap) | 2 000 |  |  | .. | 1 000 | 1 000 |
| Heidelberg Regeneration – Regeneration – Charles La Trobe P-12 College – completion of stage 1 (Heidelberg Heights) | 5 000 |  |  | .. | 1 580 | 3 420 |
| Keilor Views Primary School – regeneration – Calder Rise Primary School, Keilor Downs Primary School (Keilor Downs) | 2 150 |  |  | .. | 2 150 | .. |
| Keysborough/Springvale regeneration – regeneration – Keysborough Secondary College, Chandler Secondary College and Coomoora Secondary College (Keysborough) | 5 000 |  |  | .. | 125 | 4 875 |
| Keysborough/Springvale regeneration – regeneration – Keysborough Secondary College Heatherhill Secondary College and Springvale Secondary College (Springvale South) | 5 000 |  |  | .. | 125 | 4 875 |
| Knox regeneration – regeneration – Bayswater Secondary College (Bayswater) | 4 500 |  |  | .. | 1 647 | 2 853 |
| Knox Regeneration – regeneration – Boronia Primary School and Boronia Heights College (Boronia) | 10 000 |  |  | .. | 1 900 | 8 100 |
| Knox Regeneration – regeneration – Wantirna College (Wantirna) | 8 000 |  |  | .. | 968 | 7 032 |
| Kyabram regeneration –– regeneration – Kyabram P-12 College (Kyabram) | 2 000 |  |  | .. | .. | 2 000 |
| Lakeside/Merrilands regeneration – regeneration – Lakeside Secondary College, Merrilands College, Ruthven Primary School (Reservoir) | 670 |  |  | .. | 670 | .. |
| Land Acquisition – land purchases including land for Echuca West Primary School (Various) | 8 000 |  |  | .. | 8 000 | .. |
| Lockwood South Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Lockwood South) | 1 000 |  |  | .. | 828 | 173 |
| Manor Lakes P-12 Specialist College – New Schools in Growth Corridors (Wyndham Vale) |  | 9 000 |  | .. | 1 629 | 7 371 |
| Merbein regeneration – regeneration (Merbein P–12 College), Merbein Primary School, Merbein South Primary School, Merbein West Primary School and Merbein Secondary College (Merbein) | 2 000 |  |  | .. | 2 000 | .. |
| Montmorency South Primary School – modernisation – modernisation of existing facilities (Montmorency) |  | 2 500 |  | 1 100 | 1 400 | .. |
| Mount Ridley P-12 College – new schools in growth corridors – classrooms, science, technology, art, graphics, fabrics, home economics facilities (Craigieburn) | 9 000 |  |  | .. | 1 629 | 7 371 |
| Noble Park Special Developmental School – modernisation – relocation of school (Noble Park) | 11 500 |  |  | .. | 276 | 11 224 |
| Northern School For Autism – modernisation – relocation of school – classrooms, arts, library, multi-purpose and administration (Preston) | 10 000 |  |  | .. | 6 410 | 3 590 |
| Ouyen regeneration – regeneration – Ouyen P-12 College (Ouyen) |  |  | 4 500 | .. | 2 250 | 2 250 |
| Overport Primary School – modernisation – teaching and administration spaces (Frankston) | 5 000 |  |  | .. | 1 830 | 3 170 |
| Parkdale Primary School – modernisation – new classrooms, art/craft building, library, staff administration buildings and toilets (Parkdale) | 3 000 |  |  | 1 200 | 1 800 | .. |
| Parkmore Primary School – modernisation – new classrooms and administration facilities –stage 2 (Forest Hill) | 3 000 |  |  | .. | 1 098 | 1 902 |
| Planning Funding – other – planning funding for projects including McKinnon Secondary College, Daylesford Secondary College, Ballarat Secondary College East Campus, Thornbury Secondary College (Various) |  | 1 000 |  | .. | 1 000 | .. |
| Rainbow regeneration – regeneration – Rainbow Secondary College and Rainbow Primary School (Rainbow) | 1 400 |  |  | .. | 1 400 | .. |
| Robinvale regeneration – regeneration – Robinvale P-12 College, Robinvale Consolidated School and Robinvale Secondary College (Robinvale) | 1 520 |  |  | .. | .. | 1 520 |
| Satellite units and inclusion support programs – other – establishment of satellite units and inclusion support units in mainstream schools (Various) | 4 400 |  |  | .. | 4 400 | .. |
| School improvement program – school improvement program -upgrade/refurbishment of existing facilities (Various) | 33 000 |  |  | 12 301 | 20 699 | .. |
| Seymour regeneration – regeneration – Seymour Primary School, Seymour East Primary School, Seymour Special School and Seymour Technical High School – stage 1 (Seymour) | 4 150 |  |  | .. | .. | 4 150 |
| Tarneit 10-12 – new schools in growth corridors – new senior secondary college – stage 1 (Tarneit) |  | 9 000 |  | .. | 1 629 | 7 371 |
| Tawonga Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Tawonga) | 1 500 |  |  | .. | 940 | 560 |
| Templestowe Heights Primary School – regeneration – Manningham Park Primary School, Templestowe Heights Primary School (Lower Templestowe) |  | 1 850 |  | .. | 1 850 | .. |
| Thomastown regeneration – regeneration (Thomastown) | 10 000 |  |  | .. | 6 250 | 3 750 |
| Timbarra P–9 – New Schools in Growth Corridors – provision of facilities including 7-9 learning neighbourhood (Science, technology and resources) and completion of gymnasium (drama, music, food technology and café) (Berwick) | 7 000 |  |  | .. | 357 | 6 643 |
| Toolamba Primary School – fire reinstatement – classrooms and administration facilities (Toolamba) | 1 500 |  |  | .. | 940 | 560 |
| Victorian Deaf Education Institute – other – establishment of Deaf Education Institute (Metropolitan) | 1 660 |  |  | .. | 920 | 740 |
| Wandin Yallock Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Wandin North) | 2 000 |  |  | .. | 1 253 | 747 |
| Wantirna Heights School (Eastern Autistic school) – modernisation – relocation of school – classrooms, arts, library, multi-purpose and administration (Wantirna) | 8 000 |  |  | .. | 2 008 | 5 992 |
| Wattle Park Primary School-modernisation – (Burwood) | 2 800 |  |  | .. | 2 240 | 560 |
| Western Heights regeneration – regeneration – Western Heights Secondary College – stage 2 (Western Heights) | 13 000 |  |  | .. | 1 612 | 11 388 |
| Whitehorse Primary School – Regeneration – Nunawading Primary School, Springview Primary School (Nunawading) | 4 300 |  |  | .. | 4 300 | .. |
| Woady Yaloak Primary School – Secure the Future of Small Rural Schools – relocatable classroom renewal (Smythesdale) | 2 000 |  |  | .. | 1 884 | 116 |
| Total new projects | 381 410 |  |  | 20 961 | 180 632 | 179 817 |
| Total Education and Early Childhood Development projects | 3 690 112 |  |  | 1 450 645 | 1 956 574 | 282 892 |

Source: Department of Education and Early Childhood Development

# Department of Health

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Alexandra District Hospital and Ambulance Station redevelopment (Alexandra) (a) | 19 000 |  | 3 000 | 16 000 | .. |
| Ambulance Service strategy (Statewide) | 7 700 |  | 7 400 | 300 | .. |
| Ballarat Base Hospital redevelopment (Ballarat) |  | 20 000 | 600 | 2 000 | 17 400 |
| Ballarat Hospital – mental health redevelopment (Ballarat) | 5 500 |  | 4 820 | 680 | .. |
| Ballarat Hospital redevelopment (Ballarat) | 4 500 |  | 3 700 | 800 | .. |
| Barwon Health Geelong Hospital masterplan (Geelong) | 2 000 |  | 577 | 1 423 | .. |
| Bendigo Hospital Emergency Department Upgrade (Bendigo) | 9 500 |  | 7 500 | 2 000 | .. |
| Bendigo Hospital stage 1 – enabling works (Bendigo) | 54 960 |  | 12 479 | 28 921 | 13 560 |
| Bendigo Residential Aged Care Facility (Stella Anderson replacement) (Bendigo) | 13 600 |  | 12 000 | 1 600 | .. |
| Box Hill Hospital – infrastructure upgrade (Box Hill) | 8 500 |  | 5 000 | 3 500 | .. |
| BreastScreen Victoria's digital technology roll-out (Statewide) | 10 000 |  | 2 500 | 5 000 | 2 500 |
| Casey Hospital special care nursery expansion (Doveton) | 5 200 |  | 3 000 | 2 200 | .. |
| Caulfield General Medical Centre redevelopment stage 2 (Caulfield) | 28 000 |  | 24 500 | 3 500 | .. |
| Dandenong Hospital emergency department redevelopment (Dandenong) | 25 000 |  | 7 228 | 14 298 | 3 474 |
| Dandenong Hospital mental health redevelopment and expansion (Dandenong) | 66 000 |  | 4 016 | 17 111 | 44 873 |
| Electronic Prescribing in key Victorian hospitals (Statewide) | 21 000 |  | 20 095 | 905 | .. |
| Ensuring our hospitals are as clean and safe as possible – equipment (Statewide) | 5 000 |  | 4 000 | 1 000 | .. |
| Frankston Hospital maternity service expansion (Frankston) | 5 000 |  | 4 500 | 500 | .. |
| Frankston Hospital stage 2 (operating theatre expansion and critical care redevelopment) (Frankston) | 46 737 |  | 37 737 | 9 000 | .. |
| Geelong Hospital – enhanced capacity works (Geelong) | 30 000 |  | 2 100 | 11 500 | 16 400 |
| HealthSMART shared information and communication technology (ICT) Operations (Statewide) | 26 944 |  | 13 472 | 6 736 | 6 736 |
| Heidelberg Repatriation Hospital mental health redevelopment (Heidelberg) | 13 460 |  | 9 260 | 4 200 | .. |
| Heidelberg Repatriation Hospital mental health, veterans' gymnasium and pool – redevelopment stage 1 (Heidelberg) |  | 11 210 | 9 785 | 1 425 | .. |
| Helping Working Families: Giving Children the Best Start in Life – equipment (Statewide) | 1 200 |  | 393 | 807 | .. |
| Hepburn Health Service: Trentham Campus redevelopment (Trentham) | 8 000 |  | 5 500 | 2 500 | .. |
| Hospital energy supply project (Statewide) | 23 600 |  | 18 000 | 5 600 | .. |
| Intensive Care Service expansion (Statewide) | 3 000 |  | 2 828 | 172 | .. |
| Kingston Centre kitchen upgrade and associated works (Heatherton) | 32 798 |  | 30 498 | 2 300 | .. |
| Kingston Centre redevelopment – stage 2 (Cheltenham) | 45 000 |  | 5 196 | 25 539 | 14 265 |
| Koori Youth Alcohol and Drug Healing Centre development (Rural) | 4 604 |  | 3 154 | 1 450 | .. |
| Latrobe Community Health Service – Morwell redevelopment (Morwell) | 21 000 |  | 11 000 | 10 000 | .. |
| Medical equipment replacement program (Statewide) | 145 000 |  | 110 000 | 35 000 | .. |
| Metropolitan and Rural Ambulance Services – station upgrades (Statewide) | 11 730 |  | 10 821 | 909 | .. |
| MonashLink Community Health Centre Oakleigh (Oakleigh) | 2 500 |  | 500 | 1 500 | 500 |
| Nathalia District Hospital and Aged Care redevelopment (Nathalia) | 18 000 |  | 16 500 | 1 500 | .. |
| North Richmond Community Health Centre relocation (North Richmond) | 22 500 |  | 5 800 | 16 700 | .. |
| Northern Hospital – mental health expansion and short stay unit construction (Epping) | 27 900 |  | 22 500 | 5 400 | .. |
| Northern Hospital Maternity expansion (Epping) | 2 500 |  | 2 000 | 500 | .. |
| Olivia Newton-John Cancer Centre (Heidelberg) | 25 000 |  | 15 000 | 10 000 | .. |
| Prevention and Recovery Care Services (PARCS) – stage 2 (Metropolitan) | 10 360 |  | 4 000 | 6 360 | .. |
| Redevelopment of the Royal Victorian Eye and Ear Hospital – planning (East Melbourne) | 2 000 |  | 267 | 1 733 | .. |
| Rural Ambulance Victoria station upgrades and service expansion (Rural) | 4 500 |  | 2 696 | 1 804 | .. |
| Statewide Infrastructure renewal program (Statewide) | 80 000 |  | 60 000 | 20 000 | .. |
| Sunbury Day Hospital – stage 2 (Sunbury) | 6 400 |  | 2 000 | 4 000 | 400 |
| Sunbury Day Hospital (Sunbury) | 14 000 |  | 9 000 | 5 000 | .. |
| Sunshine Hospital expansion and redevelopment – stage 1 (Sunshine) | 20 000 |  | 18 000 | 2 000 | .. |
| Sunshine Hospital expansion and redevelopment – stage 2 (Sunshine) | 73 500 |  | 32 800 | 40 700 | .. |
| Warrnambool Hospital redevelopment – stage 1B (Warrnambool) | 70 100 |  | 24 585 | 35 000 | 10 515 |
| Warrnambool Hospital redevelopment – stage 1C (Warrnambool) | 26 200 |  | 300 | 1 130 | 24 770 |
| Werribee Mercy Hospital expansion – stage 1 (Werribee) | 14 000 |  | 8 500 | 5 500 | .. |
| Western Hospital redevelopment stage 1 (Footscray) | 24 800 |  | 22 770 | 2 030 | .. |
| Youth prevention and recovery care services (Statewide) | 8 000 |  | 400 | 6 000 | 1 600 |
| Total existing projects | 1 187 003 |  | 644 277 | 385 733 | 156 993 |

Source: Department of Health

Note:

(a)	The Total Estimated Investment includes capital contributions of $3.7 million from agencies.

Department of Health

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Aged Care Land Bank – stage 5 (Statewide) | 2 500 |  | .. | 2 500 | .. |
| Austin Health Community Care Unit (Heidelberg) | 14 200 |  | .. | 1 000 | 13 200 |
| Ballarat Regional Integrated Cancer Centre (Ballarat) (a) | 55 000 |  | .. | 4 500 | 50 500 |
| Barwon Health: Expanding health service capacity – Geelong and its southern growth corridor (Geelong) | 33 600 |  | .. | 6 300 | 27 300 |
| Bass Coast Wonthaggi Hospital – emergency upgrade (Wonthaggi) | 3 000 |  | 2 500 | 500 | .. |
| Box Hill Hospital redevelopment (Box Hill) | 407 500 |  | 1 300 | 20 000 | 386 200 |
| Coleraine Hospital redevelopment (Coleraine) (b) | 25 800 |  | .. | 1 800 | 24 000 |
| Expansion of intensive care and theatre capacity (Statewide) | 5 000 |  | .. | 5 000 | .. |
| Healesville Hospital upgrade (Healesville) | 3 000 |  | .. | 360 | 2 640 |
| Leongatha Hospital redevelopment – stage 2 (Leongatha) (c) |  | 25 000 | .. | 1 500 | 23 500 |
| Monash Children’s – acute and intensive care services expansion (Metropolitan) (d) | 10 980 |  | .. | 2 830 | 8 150 |
| MonashLink Community Health Service (Glen Waverley) (e) | 9 100 |  | .. | 500 | 8 600 |
| New Bendigo Hospital (Bendigo) | 473 000 |  | .. | 8 000 | 465 000 |
| Northern Health Catheterisation laboratory expansion (Epping) | 7 370 |  | .. | 1 200 | 6 170 |
| Olivia Newton-John Cancer and Wellness Centre – stage 2A (Heidelberg) | 40 000 |  | .. | 5 000 | 35 000 |
| Parkville Comprehensive Cancer Centre (Parkville) (f) | 1 071 155 |  | 6 320 | 105 560 | 959 275 |
| Royal Melbourne Hospital – Allied Health redevelopment (Parkville) | 9 980 |  | .. | 690 | 9 290 |
| Sunshine Hospital expansion and redevelopment – stage 3 (Sunshine) | 90 500 |  | .. | 13 600 | 76 900 |
| Commonwealth Funding |  |  |  |  |  |
| Expansion of Gippsland Cancer Care Centre (Traralgon) (g) | 22 000 |  | .. | 5 000 | 17 000 |
| Statewide enhancements to regional cancer centres (Statewide) (g) |  | 9 500 | .. | 7 700 | 1 800 |
| Total new projects | 2 318 185 |  | 10 120 | 193 540 | 2 114 525 |
| Total Health projects | 3 505 188 |  | 654 397 | 579 273 | 2 271 518 |

Source: Department of Health

Notes:

(a)	Includes a $42 million contribution from the Commonwealth Government as part of the Regional Cancer Centre Initiative.

(b)	Includes a $0.6 million contribution from the Western District Health Service.

(c)	Includes a contribution from the Gippsland Southern Health Service.

(d)	Includes a $0.35 million contribution from the Ronald McDonald House Monash.

(e)	Includes a $3.6 million contribution from the MonashLink Community Health Service.

(f)	This is a joint initiative between the Commonwealth and the State. This initiative includes funding of $219.0 million from non-government sources and a $426.1 million contribution from each of the Commonwealth and State governments.

(g) 	This project is funded through the Commonwealth Government’s Regional Cancer Centre Initiative.

# Department of Human Services

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Disability services strategic refurbishment and replacement program stage 2 (Statewide) | 15 000 |  | 10 000 | 5 000 | .. |
| My Future My Choice (MFMC) stage 2 (Statewide) (a) |  | 13 777 | 688 | 6 430 | 6 659 |
| Out of Home Care – upgrading existing residential care facilities (Statewide) | 10 000 |  | 3 000 | 4 000 | 3 000 |
| Redevelopment of community facilities (building inclusive communities) (Statewide) | 5 000 |  | 1 000 | 2 500 | 1 500 |
| Total existing projects | 43 777 |  | 14 688 | 17 930 | 11 159 |

Source: Department of Human Services

Note:

(a)	The Total Estimated Investments includes $7.0 million from asset sales.

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Expanding accommodation with support (Statewide) | 11 079 | .. | 3 090 | 7 989 |
| Total new projects | 11 079 | .. | 3 090 | 7 989 |
| Total Human Services projects | 54 856 | 14 688 | 21 020 | 19 148 |

Source: Department of Human Services

# Department of Innovation, Industry and Regional Development

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Automotive Centre of Excellence – Kangan Batman (Docklands) (a) |  | 40 200 |  | 27 117 | 12 120 | 963 |
| Aviation Training Academy – Centre of Excellence (Tullamarine) |  | 3 000 |  | 1 500 | 385 | 1 115 |
| Ballarat University – School of Mines Car Park Redevelopment (Ballarat) |  | 3 250 |  | 120 | .. | 3 130 |
| Bendigo Institute of TAFE – Charleston Road Campus redevelopment (Bendigo) |  | 11 000 |  | 8 892 | 1 444 | 664 |
| E-Gate – redevelopment planning (West Melbourne) |  | 2 000 |  | 1 300 | .. | 700 |
| Melbourne Wholesale Markets redevelopment (Epping) (b) |  | 218 270 |  | 83 764 | 124 227 | 10 279 |
| Northern Melbourne Institute of TAFE – campus redevelopment stage 1 (Epping) |  | 10 500 |  | 3 787 | 5 143 | 1 570 |
| Parkville Gardens (Melbourne) (c)(d) |  | 43 520 |  | 27 953 | 3 750 | 11 817 |
| Princes Pier restoration – stage 2 (Port Melbourne) |  | 20 000 |  | .. | 20 000 | .. |
| Princes Pier restoration (Port Melbourne) |  |  | 14 000 | 9 892 | 1 395 | 2 713 |
| RMIT University – Advanced Manufacturing Design and Technology Precinct (Melbourne) |  | 7 000 |  | 2 148 | 4 552 | 300 |
| TAFE student management system (Statewide) |  | 66 930 |  | 20 801 | 19 770 | 26 359 |
| Technical education centres (Various) |  | 32 000 |  | 25 072 | 2 653 | 4 275 |
| University of Ballarat TAFE – Manufacturing Technology Training Centre (Ballarat) (e) |  | 21 690 |  | 590 | 6 600 | 14 500 |
| Wodonga Institute of TAFE – National Logistics and Driver Skills Training Centre (Wodonga) |  | 16 000 |  | 4 042 | 3 000 | 8 958 |
| Commonwealth Funding |  |  |  |  |  |  |
| Australian Synchrotron – Commonwealth supported project – National Centre for Synchrotron Science: Outreach and Research support facilities (Clayton) |  | 36 780 |  | 2 640 | 15 760 | 18 380 |
| Bendigo Regional Institute of TAFE – Commonwealth supported project – Training facilities for the 'traditional trades' (Echuca) (e) |  | 5 250 |  | 3 000 | 1 000 | 1 250 |
| Central Gippsland Institute of TAFE – Commonwealth supported project – new campus (Leongatha) |  | 6 000 |  | 5 046 | 504 | 450 |
| Central Gippsland Institute of TAFE – Commonwealth supported project – refurbishment and construction Traralgon campus (Traralgon) |  | 5 210 |  | 4 200 | .. | 1 010 |
| Central Gippsland Institute of TAFE (GippsTAFE) – Commonwealth supported project – Chadstone Campus development (Chadstone)(e) |  |  | 21 600 | 3 995 | 6 700 | 10 905 |
| Chisholm Institute of TAFE – Commonwealth supported project – Centre for Sustainable Water Management (Cranbourne) |  | 8 200 |  | 5 800 | .. | 2 400 |
| Chisholm Institute of TAFE – Commonwealth supported project – Trade (Automotive and Logistics) Training Centre (Dandenong) |  | 11 500 |  | 4 443 | 5 014 | 2 043 |
| East Gippsland Institute of TAFE – Commonwealth supported project – learning and common centre redevelopment (Bairnsdale) |  | 3 000 |  | 1 000 | 1 000 | 1 000 |
| Gordon Institute of TAFE – Commonwealth supported project – campus redevelopment (East Geelong) |  | 500 |  | 400 | .. | 100 |
| Holmesglen Institute of TAFE – Commonwealth supported project – new facility for Childhood Development, Vocational College, and related services (Chadstone) (e) |  | 27 000 |  | 1 443 | 6 400 | 19 157 |
| Northern Melbourne Institute of TAFE – Commonwealth supported project – Building Q redevelopment (Fairfield) |  | 8 000 |  | 6 080 | 153 | 1 767 |
| Total existing projects |  | 642 400 |  | 255 025 | 241 570 | 145 805 |

Source: Department of Innovation, Industry and Regional Development

Notes:

(a)	The Total Estimated Investment and cash flows amended to incorporate additional funding derived from approved land sale proceeds.

(b)	The Total Estimated Investment is the government contribution component only.

(c)	The Total Estimated Investment includes project management costs from 2009-10 onwards.

(d)	Formerly the Commonwealth Games Village – Social Housing Component – construction.

(e)	The Total Estimated Investment includes contributions by the Institute.

Department of Innovation, Industry and Regional Development

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Docklands Film and Television Studios – future directions – infrastructure enhancement (Docklands) | 4 400 |  | .. | 2 200 | 2 200 |
| Holmesglen Institute of TAFE – International Centre and Teaching Facility (Chadstone) (a) | 19 000 |  | .. | 8 000 | 11 000 |
| Melbourne Exhibition Centre expansion – land acquisition (Melbourne) |  | 17 700 | .. | 17 700 | .. |
| Northern Melbourne Institute of TAFE – campus redevelopment – teaching and learning centre (Preston) (a) |  | 24 000 | .. | 2 000 | 22 000 |
| TAFE institute specialist teaching equipment (Statewide) | 12 000 |  | .. | 12 000 | .. |
| Total new projects | 77 100 |  | .. | 41 900 | 35 200 |
| Total Innovation, Industry and Regional Development projects | 719 500 |  | 255 025 | 283 470 | 181 005 |

Source: Department of Innovation, Industry and Regional Development

Note:

(a)	The Total Estimated Investment includes contributions by the Institute.

# Department of Justice

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Ararat police station (police stations program 2007-08) – construction (Ararat) | 10 028 |  |  | 8 308 | 94 | 1 626 |
| Bayside police station (police stations program 2007-08) – construction (Sandringham) | 14 031 |  |  | 12 626 | 1 405 | .. |
| Box Hill police station (police stations program 2007-08) – construction (Box Hill) | 15 800 |  |  | 13 180 | 2 620 | .. |
| Building confidence in corrections – construction/asset enhancement (Statewide) | 315 042 |  |  | 71 435 | 101 885 | 141 722 |
| Carrum Downs police station (police stations program 2007-08) – construction (Carrum Downs) | 8 186 |  |  | 6 375 | 1 267 | 544 |
| Corrections urgent demand management and prison bed strategy – construction/ enhancement (Statewide) | 24 500 |  |  | 2 220 | 14 000 | 8 280 |
| Evidentiary audio visual recording equipment – replacement (Melbourne) (a) | 15 403 |  |  | 12 468 | 2 935 | .. |
| Improving dispute resolution services – enhancement (Statewide) |  | 323 |  | 235 | 48 | 40 |
| Infringement management and enforcement services – enhancement/equipment (Statewide) | 27 939 |  |  | 3 369 | 21 570 | 3 000 |
| Kyneton police station (police stations program 2007-08) – construction (Kyneton) | 10 493 |  |  | 5 929 | 1 981 | 2 583 |
| Lilydale police station – construction (Lilydale) | 13 500 |  |  | 11 734 | 1 766 | .. |
| Melbourne Legal Precinct Master Plan – old County Court refurbishment – construction/ enhancement (Melbourne) | 22 500 |  |  | 17 001 | 5 499 | .. |
| Melbourne North police station – construction (Carlton/North Melbourne) | 20 646 |  |  | 18 407 | 380 | 1 859 |
| Modernising coronial services – construction (Melbourne) | 31 676 |  |  | 9 000 | 22 676 | .. |
| Mortuary services – construction/ enhancement (Melbourne) | 38 000 |  |  | .. | 5 000 | 33 000 |
| North Wyndham police station – construction (North Wyndham) | 7 004 |  |  | 6 640 | 364 | .. |
| Police stations priority upgrade program – asset enhancement (Statewide) | 10 000 |  |  | 6 000 | 4 000 | .. |
| Response to Victorian Bushfire Emergency – triple 0 equipment upgrade – ESTA component (Statewide) | 7 596 |  |  | 3 798 | 3 798 | .. |
| Revitalising Central Dandenong – new asset (Dandenong) | 4 255 |  |  | .. | 4 255 | .. |
| Road safety initiatives – enhancement (Statewide) (a) |  |  | 28 231 | 23 185 | 3 401 | 1 645 |
| Sunbury police station (police stations program 2007-08) – construction (Sunbury) | 2 237 |  |  | 2 017 | 220 | .. |
| Swan Hill police station (police stations program 2007-08) – construction (Swan Hill) | 16 075 |  |  | 14 649 | 1 426 | .. |
| VICSES Support – construction and asset enhancement (Statewide) | 11 816 |  |  | 11 556 | 260 | .. |
| Victoria Police forensic capability – equipment (Statewide) | 1 709 |  |  | 996 | 525 | 188 |
| Victoria Police physical assets building – regional police stations program stage 10 – Korumburra police station – construction (Korumburra) | 2 300 |  |  | 400 | 1 000 | 900 |
| Victoria Police physical assets building – regional police stations program stage 10 – Lara police station – construction (Lara) | 2 500 |  |  | 839 | 954 | 707 |
| Victoria Police physical assets building – regional police stations program stage 10 – Mortlake police station – construction (Mortlake) | 1 500 |  |  | 90 | 1 182 | 228 |
| Victoria Police physical assets building – regional police stations program stage 10b – Buninyong police station – construction (Buninyong) | 1 650 |  |  | 599 | 684 | 367 |
| Victoria Police physical assets building – regional police stations program stage 10b – Koo Wee Rup police station – construction (Koo Wee Rup) | 1 650 |  |  | 329 | 944 | 377 |
| Victoria Police physical assets building – Victoria Police stations program – Castlemaine police station – construction (Castlemaine) | 12 000 |  |  | 678 | 4 638 | 6 684 |
| Total existing projects | 678 590 |  |  | 264 063 | 210 777 | 203 750 |

Source: Department of Justice

Note:

(a)	These initiatives are a combination of projects within both Victoria Police and the Department of Justice.

Department of Justice

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Asbestos compliance audits (infrastructure priorities 2009-10) – construction (Statewide) | 500 |  |  | 250 | 250 | .. |
| Automated number plate recognition – new asset (Statewide) (a) |  |  | 670 | .. | 250 | 420 |
| Children's Court – reducing the physical burden on the court – enhancement (Statewide) | 635 |  |  | .. | 635 | .. |
| Collingwood store structural remediation (infrastructure priorities 2009-10) – construction (Collingwood) |  |  | 800 | 250 | 550 | .. |
| Integrated Statewide 000 Emergency Communications – equipment (Statewide) (b) | 1 392 |  |  | .. | 696 | 696 |
| Managing court demand – new asset (Melbourne) | 4 478 |  |  | .. | 3 314 | 1 164 |
| Marysville Police Station and residence – construction (Marysville) | 2 400 |  |  | 380 | 1 809 | 211 |
| Office of Public Prosecutions accommodation – enhancement (Melbourne) (c) | 1 944 |  |  | .. | 970 | 974 |
| Operational response unit (infrastructure priorities 2009-10) – equipment (Statewide) | 2 000 |  |  | 1 000 | 1 000 | .. |
| Police band centre refurbishment (infrastructure priorities 2009-10) – construction (Westgarth) | 700 |  |  | 200 | 500 | .. |
| Responding to increased demand for men’s prison accommodation – new asset (Melbourne) | 28 000 |  |  | .. | 4 000 | 24 000 |
| Responding to increased demand for women's prison accommodation – construction/enhancement (Statewide) |  | 21 724 |  | .. | 2 273 | 19 451 |
| Responding to Sexual Assault – establishment of a new multi-disciplinary centre (Geelong) | 375 |  |  | .. | 375 | .. |
| Technical support unit (infrastructure priorities 2009-10) – construction (Melbourne) | 1 500 |  |  | 700 | 800 | .. |
| Upgrade of police cells (infrastructure priorities 2009-10) – construction (Melbourne) | 2 000 |  |  | 500 | 1 500 | .. |
| VICSES emergency response – replacement (Statewide) | 6 695 |  |  | .. | 6 695 | .. |
| Victoria Police accomodation strategy – construction (Melbourne) | 80 531 |  |  | .. | 3 907 | 76 624 |
| Victoria Police global asset management strategy – equipment (Statewide) | 6 000 |  |  | .. | 6 000 | .. |
| Victoria Police physical assets building – regional police stations program – construction (Statewide) | 9 280 |  |  | .. | 1 250 | 8 030 |
| Total new projects | 171 624 |  |  | 3 280 | 36 774 | 131 570 |
| Total Justice projects | 850 214 |  |  | 267 343 | 247 551 | 335 320 |

Source: Department of Justice

Notes:

(a)	These initiatives are a combination of projects within both Victoria Police and the Department of Justice.

(b)	The Integrated Statewide 000 Emergency Communications project will be completed by the Emergency Services Telecommunications Authority utilising a grant payment from Victoria Police.

(c)	The Department of Justice notes that this project is funded from the Government Accommodation Trust managed by the Department of Treasury and Finance.

# Department of Planning and Community Development

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Aboriginal cultural heritage information system – IT system (Melbourne) (a) |  | 4 419 | 2 400 | 1 824 | 195 |
| Adult, community and further education building maintenance program (Statewide) |  | 2 000 | 500 | 500 | 1 000 |
| Broadmeadows central activities district – upgrade (Broadmeadows) |  | 59 232 | 2 500 | 8 152 | 48 580 |
| Broadmeadows government services building – construction (Broadmeadows) |  | 17 443 | 450 | 8 501 | 8 492 |
| Central activity districts and employment corridors program – upgrade (Various) |  | 19 719 | 1 100 | 8 048 | 10 571 |
| Electronic document and records management system – IT upgrade (Melbourne) (b) |  | 4 000 | 3 500 | 500 | .. |
| Footscray transit city – upgrade (Footscray) (c) |  | 51 393 | 42 498 | 4 955 | 3 940 |
| Northbank promenade access and safety improvements – construction (Melbourne) |  | 15 100 | 6 269 | 883 | 7 948 |
| Revitalising central Dandenong – building fit out (Dandenong) |  | 709 | .. | 709 | .. |
| Ringwood central activities district – stage 1 – upgrade works (Ringwood) |  | 37 892 | 11 189 | 17 203 | 9 500 |
| State Basketball Centre – construction (Knox) |  | 7 000 | 2 000 | 5 000 | .. |
| Statewide electronic planning applications online – IT upgrade (Melbourne) |  | 6 962 | 1 587 | 1 770 | 3 605 |
| Total existing projects |  | 225 869 | 73 993 | 58 045 | 93 831 |

Source: Department of Planning and Community Development

Notes:

(a)	The underspend in the Estimated Expenditure to 30 June 2010 compared with the Estimated Expenditure 2009-10 previously published in the 2009-10 Budget Information Paper No. 1 document is due to additional time taken for stakeholder consultation and procurement process. The system is on track to be completed within the original timeframe.

Notes (continued):

(b)	This project is now expected to be completed by the end of 2010.

(c)	The increase in Total Estimated Investment reflects additional funding approved as part of the 2010-11 Budget related to the construction of an intensive mixed use development within the Footscray Central Activity District Station Precinct.

Department of Planning and Community Development

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Melbourne Cricket Ground Southern Stand redevelopment and Yarra Park landscaping (Melbourne) | 6 000 | .. | 2 000 | 4 000 |
| State Multi-Discipline Shooting Centre – construction (Lang Lang) | 12 480 | .. | 12 480 | .. |
| Urban Regeneration of Corio-Norlane – upgrade (Corio-Norlane) | 2 154 | .. | 516 | 1 638 |
| Total new projects | 20 634 | .. | 14 996 | 5 638 |
| Total Planning and Community Development projects | 246 503 | 75 293 | 73 041 | 99 469 |

Source: Department of Planning and Community Development

# Department of Premier and Cabinet

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Cultural asset maintenance fund (Various) | 21 468 | 6 468 | 5 000 | 10 000 |
| Public Record Office Victoria support plan (North Melbourne) | 7 070 | 2 180 | 1 630 | 3 260 |
| Southbank Cultural Precinct redevelopment (Southbank) | 128 500 | 13 463 | 40 220 | 74 817 |
| Total existing projects | 157 038 | 22 111 | 46 850 | 88 077 |

Source: Department of Premier and Cabinet

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Circus Oz (Metropolitan) | 3 000 | .. | 3 000 | .. |
| NGV International 150th Anniversary – renewal of key gallery and public spaces (Melbourne) | 3 147 | .. | 3 147 | .. |
| Scienceworks (Spotswood) | 7 538 | .. | 7 538 | .. |
| Total new projects | 13 685 | .. | 13 685 | .. |
| Total Premier and Cabinet projects | 170 723 | 22 111 | 60 535 | 88 077 |

Source: Department of Premier and Cabinet

# Department of Primary Industries

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Fish production facility – development (Snobs Creek) (a) |  |  | 1 150 | 400 | 750 | .. |
| Lysterfield Lake Park – land purchase (Lysterfield) | 3 000 |  |  | 1 500 | 60 | 1 440 |
| Replacement of fisheries catch and effort data and information system – system replacement (Melbourne) (b) |  | 2 693 |  | 839 | .. | 1 854 |
| Resource rights allocation and management capability – system replacement (Melbourne) (c) | 11 713 |  |  | 2 500 | 6 802 | 2 411 |
| Total existing projects | 18 556 |  |  | 5 239 | 7 612 | 5 705 |

Source: Department of Primary Industries

Notes:

(a)	The original Total Estimated Investment for Fish Production Facility was $1.300 million, however $0.150 million has been transferred to the Department of Primary Industries Provision of Outputs in accordance with reclassification of works for this project from asset to output, resulting in a balancing capital amount of $1.150 million.

(b)	The original Total Estimated Investment for Replacement of Fisheries Catch and Effort Data and Information System was $3.193 million, however $0.500 million has been transferred to the Department of Primary Industries Provision of Outputs in accordance with reclassification of works from asset to output, resulting is a balancing capital amount of $2.693 million. Cashflow requirements are currently under review to determine 2010-11 expenditure estimates.

(c)	The estimated expenditure underspend to 30 June 2010 compared with what was estimated in the 2009-10 Budget Information Paper No. 1 is due to the procurement of program management resources being delayed.

Department of Primary Industries

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Advanced computing for biological and farm systems research – system update (Various) | 4 420 | .. | 2 420 | 2 000 |
| Natural disaster emergencies – system development (Melbourne) | 5 141 | .. | 417 | 4 724 |
| Total new projects | 9 561 | .. | 2 837 | 6 724 |
| Total Primary Industries projects | 28 117 | 5 239 | 10 449 | 12 429 |

Source: Department of Primary Industries

# Department of Sustainability and Environment

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Australian Garden stage 2, Royal Botanic Gardens, Cranbourne – restoration (Cranbourne) |  | 20 900 |  | 18 960 | 1 940 | .. |
| Barwon Water – shell recycling project – construction (Barwon) |  | 29 220 |  | 9 550 | 17 670 | 2 000 |
| Bays and maritime initiative (Various) |  | 4 000 |  | 2 000 | 2 000 | .. |
| Enhancing Victoria's parks and reserves (Statewide) (a) |  | 1 414 |  | 564 | 425 | 425 |
| Fire protection access – bridge replacement (Various) (b) |  | 53 039 |  | 23 049 | 15 020 | 14 970 |
| Frankston Reservoir Park/Dingley chain of parks – extension of trail (Frankston) |  | 2 000 |  | 1 000 | 1 000 | .. |
| Geelong – Melbourne pipeline (Various) |  | 20 000 |  | 3 000 | 17 000 | .. |
| Mullum Mullum Park – upgrade (Mullum Mullum) |  | 1 100 |  | 825 | 275 | .. |
| National Reserve – land acquisition (Metropolitan) (c) |  | 2 277 |  | 1 197 | 360 | 720 |
| New outer urban parks (Various) |  | 2 000 |  | 1 000 | 1 000 | .. |
| Northern Victoria Irrigation Renewal Project (Various) (d) |  | 484 887 |  | 284 186 | 165 144 | 35 557 |
| Project 000 Response (Statewide) (e) |  | 28 389 |  | 873 | 15 024 | 12 492 |
| Protection of beaches and foreshores – maintenance (Statewide) (f) |  | 4 000 |  | .. | 4 000 | .. |
| River red gums (Various) (g) |  | 6 510 |  | .. | 300 | 6 210 |
| Sustainable management of Victoria's parks – renew (Statewide) (h) |  |  | 51 862 | 43 995 | 7 867 | .. |
| Sustainable water initiatives – maintenance (Statewide) (i) |  | 2 269 |  | 1 569 | 700 | .. |
| Urban parks and Paths – construction (Statewide) (j) |  | 6 303 |  | 5 243 | 1 060 | .. |
| Victorian Water Trust assets – upgrades (Various) (k) |  | 139 296 |  | 132 127 | .. | 7 169 |
| Total existing projects |  | 859 466 |  | 529 138 | 250 785 | 79 543 |

Source: Department of Sustainability and Environment

Notes:

(a)	The Total Estimated Investment (TEI) for Enhancing Victoria's Parks and Reserves (Statewide) has decreased by $0.186 million. This amount has been transferred to the Department of Sustainability and Environment’s (DSE) Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(b)	The TEI for Fire Protection Access: Bridge replacement (Various) has decreased by $0.061 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(c)	The TEI for National Reserve – Land acquisition (Metropolitan) has decreased by $0.081 million as a result of lower revenue collected from the Commonwealth to fund this project.

(d)	The TEI for Northern Victoria Irrigation Renewal Project has decreased by $69.214 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output. TEI excludes contributions from Melbourne Water and Goulburn-Murray Water.

(e)	The TEI for Project 000 Response (Statewide) has decreased by $2.100 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(f)	The TEI for Protection of Beaches and Foreshores – Maintenance (Statewide) has decreased by $3 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(g)	This project is inline with the 2009-10 Budget commitment, and expenditure does not commence until 2010-11 to allow for the creation of the national parks under legislation.

(h)	The TEI for Sustainable Management of Victoria's Parks – Renew (Statewide) has decreased by $3.321 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output

(i)	The TEI for Sustainable Water Initiatives – Maintenance (Statewide) has decreased by $0.031 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(j)	The TEI for Urban Parks and Paths – Construction (Statewide) has decreased by $0.247 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

(k)	The TEI for the Victorian Water Trust Assets – Upgrades (Various) has decreased by $4.175 million. This amount has been transferred to DSEs Provision of Outputs in accordance with the reclassification of works from Asset to Output.

Department of Sustainability and Environment

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Asset replacement and renewal at Victoria's parks and public land (Statewide) | 11 230 |  | .. | 7 130 | 4 100 |
| Black Rock water recycling project (Geelong) | 10 000 |  | 1 000 | 4 000 | 5 000 |
| Grasslands (Various) (a) | 190 000 |  | 5 000 | 20 000 | 165 000 |
| Hume Dam – southern training wall remedial works (Wodonga) | 10 500 |  | .. | 3 500 | 7 000 |
| Latrobe drilling (Statewide) | 500 |  | 250 | 250 | .. |
| Northern Victoria Irrigation Renewal Project (Various) (b) | 89 394 |  | 33 082 | .. | 56 312 |
| Statewide Plan for Bushfire Recovery – community and visitor facilities (Various) (c) |  | 18 760 | 3 300 | 15 460 | .. |
| Statewide Plan for Bushfire Recovery – expanding tourism options (Various) |  | 1 150 | 950 | 200 | .. |
| Victorian Bushfire Information Line (Ballarat) | 500 |  | .. | 250 | 250 |
| Walking trails (Various) | 1 456 |  | .. | 310 | 1 146 |
| Total new projects | 333 490 |  | 43 582 | 51 100 | 238 808 |
| Total Sustainability and Environment projects | 1 192 956 |  | 572 720 | 301 885 | 318 351 |

Source: Department of Sustainability and Environment

Notes:

(a)	The Total Estimated Investment (TEI) for Grasslands includes funding until 2018-19.

(b)	The TEI for Northern Victoria Irrigation Renewal Project represents funding provided by Melbourne Water Corporation.

(c)	The majority of estimated expenditure for this project in 2010-11 relates to insurance claim payouts yet to be received by the State.

# Department of Transport

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Altona/Laverton intermodal terminal (Altona/Laverton) | 8 000 |  |  | .. | 8 000 | .. |
| Congestion improvements program (Various) | 30 000 |  |  | 29 167 | 833 | .. |
| Cycling package (Statewide) | 13 200 |  |  | 4 501 | 7 000 | 1 699 |
| Doncaster Area Rapid Transit (DART) (Metro Various) | 41 500 |  |  | 7 500 | 28 700 | 5 300 |
| Geelong Ring Road stage 4A – Geelong Ring Road to Anglesea Road (City of Greater Geelong) | 62 500 |  |  | 46 546 | .. | 15 954 |
| Geelong Ring Road stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 65 000 |  |  | 7 577 | 8 750 | 48 673 |
| Greater Geelong enhanced bus improvement package (Non-Metro Various) | 5 900 |  |  | 1 800 | 3 760 | 340 |
| M80 Upgrade – stage 1A (Sydney Road to Tullamarine Freeway) (Metro Various) | 129 080 |  |  | .. | 50 000 | 79 080 |
| M80 upgrade – stage 1B (Western Highway to Sunshine Avenue) (Metro Various) |  | 75 200 |  | .. | 12 800 | 62 400 |
| Metropolitan bus improvements program (Metro Various) | 1 800 |  |  | 900 | 900 | .. |
| SmartBus: Green Orbital – Nunawading to Airport West (Metro Various) |  |  | 29 316 | 27 751 | 1 565 | .. |
| SmartBus: Yellow Orbital stage 2 (Metro Various) | 37 900 |  |  | 7 500 | 30 400 | .. |
| Taxi rank safety program (Statewide) | 4 000 |  |  | 1 000 | 1 000 | 2 000 |
| West Gate – Monash Freeways improvement package (Metro Various) | 1 100 000 |  |  | 913 792 | 120 000 | 66 208 |
| West Gate Bridge strengthening (Metro Various) | 120 000 |  |  | 94 900 | 20 100 | 5 000 |
| Better Roads – Rural Arterial Road Projects |  |  |  |  |  |  |
| Barwon Heads Bridge replacement (Barwon Heads) | 48 000 |  |  | 25 136 | 22 864 | .. |
| Bass Highway duplication stage 7 – Woolmer Road to Phillip Island Road (Bass, Anderson) | 39 800 |  |  | 3 500 | 7 300 | 29 000 |
| Breakwater Road upgrade (Belmont, Geelong) | 63 000 |  |  | 8 500 | 30 000 | 24 500 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 44 400 |  |  | 5 090 | 14 072 | 25 238 |
| Nhill Trailer Exchange – Western Highway (Nhill) | 5 700 |  |  | .. | .. | 5 700 |
| Princes Highway West stage 1 – Waurn Ponds to Winchelsea (Geelong) |  | 110 000 |  | 239 | 2 000 | 107 761 |
| South Gippsland Highway upgrade – Sale to Longford (Cox's Bridge) (Sale, Longford) | 56 900 |  |  | 2 100 | 18 000 | 36 800 |
| Western Highway duplication – Ballarat to Stawell (Non-metro Various) | 8 800 |  |  | 1 900 | 3 700 | 3 200 |
| Western Highway realignment – Anthony's Cutting (Melton to Bacchus Marsh) | 40 000 |  |  | 10 863 | 20 000 | 9 137 |
| Western Highway upgrade – Stawell to South Australian border (Non-metro Various) | 9 400 |  |  | 1 800 | 1 500 | 6 100 |
| Yarra Glen truck bypass (Yarra Glen) | 9 000 |  |  | 5 257 | 3 743 | .. |
| Better Roads – Metropolitan (including Outer Metropolitan) |  |  |  |  |  |  |
| Dingley Arterial (Dingley Village) | 74 600 |  |  | 9 338 | 11 735 | 53 527 |
| Ferntree Gully Road Widening – Jells Road to Stud Road (Scoresby) | 26 000 |  |  | 23 383 | 2 118 | 499 |
| George Street Bridge – new bridge to link George Street to Brighton Road (Dandenong) | 29 500 |  |  | 21 040 | 390 | 8 070 |
| Hoddle Street engineering investigation (Metro Various) | 5 000 |  |  | 1 300 | 3 700 | .. |
| Kings Road Duplication – Calder Freeway to Melton Highway (City of Brimbank) | 12 000 |  |  | 456 | 4 000 | 7 544 |
| Kings Road interchange (Calder Freeway) (Metro Various) | 25 000 |  |  | 7 434 | 5 402 | 12 164 |
| Kororoit Creek Road duplication – Grieve Parade to Millers Road (Altona) | 48 500 |  |  | 8 244 | 21 747 | 18 509 |
| Noise walls (Metro Various) | 13 300 |  |  | 3 862 | 8 200 | 1 238 |
| Plenty Road duplication – Gordons Road to Hawkstowe Parade (City of Whittlesea) | 17 000 |  |  | 4 505 | 8 695 | 3 800 |
| Pound Road – South Gippsland Highway – South Gippsland Freeway intersection upgrade (Dandenong) |  | 36 800 |  | 7 608 | 13 970 | 15 222 |
| Tram and bus priority program (Metro Various) | 36 200 |  |  | 9 200 | 26 500 | 500 |
| State Funded Rural Road Projects |  |  |  |  |  |  |
| Regional arterial road and bridge links (Non-metro Various) | 41 930 |  |  | 38 449 | 3 481 | .. |
| Transport Accident Commission |  |  |  |  |  |  |
| Safer Road Infrastructure Program 3 (Various) |  |  | 722 202 | 239 167 | 75 000 | 408 035 |
| Commonwealth Funding |  |  |  |  |  |  |
| Altona/Laverton intermodal terminal (Altona/Laverton) | 32 000 |  |  | 3 320 | 21 680 | 7 000 |
| Dandenong intermodal terminal (Dandenong) | 18 000 |  |  | .. | 2 000 | 16 000 |
| Geelong Ring Road stage 4A – Geelong Ring Road to Anglesea Road interchange (City of Greater Geelong) | 62 500 |  |  | 27 000 | 12 500 | 23 000 |
| Geelong Ring Road stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 45 000 |  |  | .. | 8 750 | 36 250 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 177 600 |  |  | 28 901 | 56 287 | 92 412 |
| Kings Road interchange (Calder Freeway) (Metro Various) | 30 000 |  |  | 7 400 | 5 402 | 17 198 |
| M80 upgrade (Metro Various) | 900 000 |  |  | 90 188 | 191 000 | 618 812 |
| Nhill trailer exchange – Western Highway (Nhill) | 5 700 |  |  | 1 800 | 3 100 | 800 |
| Princes Highway East – Traralgon To Sale duplication (Non-metro Various) | 140 000 |  |  | 15 913 | 20 564 | 103 523 |
| Princes Highway West stage 1 – Waurn Ponds to Winchelsea (Geelong) | 110 000 |  |  | 7 000 | 11 000 | 92 000 |
| Somerton intermodal terminal (Somerton) | 20 000 |  |  | 1 000 | 5 000 | 14 000 |
| West Gate Bridge strengthening (Metro Various) | 120 000 |  |  | 105 000 | 15 000 | .. |
| Western Highway duplication – Ballarat to Stawell (Non-metro Various) | 404 000 |  |  | 10 787 | 16 700 | 376 513 |
| Western Highway realignment – Anthony's Cutting (Melton to Bacchus Marsh) | 160 000 |  |  | 43 210 | 80 000 | 36 790 |
| Western Highway Upgrade – Stawell to South Australian Border (Non-metro Various) | 40 000 |  |  | 5 400 | 6 000 | 28 600 |
| Total existing projects | 5 511 228 |  |  | 1 928 224 | 1 056 908 | 2 526 096 |

Source: Department of Transport

Department of Transport

## New projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Freight terminal network – stage 1 – Somerton and Dandenong (Metro Various) |  | 2 000 |  |  | .. | 2 000 | .. |
| Green Triangle Freight Action Plan (Various Rural) |  | 5 000 |  |  | 3 100 | 1 700 | 200 |
| Noise wall program (Metro Various) |  | 19 336 |  |  | .. | 2 436 | 16 900 |
| Peninsula Link – enabling works (Metro Various) |  | 60 400 |  |  | 46 700 | 13 700 | .. |
| Traffic signal retrofit program – installation of LED lamps (Statewide) (a) |  |  | 25 000 |  | 4 300 | 10 100 | 10 600 |
| Truck action plan (Metro Various) (b) |  |  | 11 000 |  | 4 000 | 7 000 | .. |
| WestLink – planning and development (Metro Various)(c) |  |  |  | 10 000 | 5 000 | 5 000 | .. |
| Better Roads – Rural Arterial Road Projects |  |  |  |  |  |  |  |
| Better Roads – Regional Victoria development (Non-metro Various) |  | 15 800 |  |  | .. | 8 000 | 7 800 |
| Geelong Ring Road stage 4C (City of Greater Geelong) |  | 76 900 |  |  | .. | 1 000 | 75 900 |
| Kilmore Link (Kilmore) |  | 36 500 |  |  | .. | 1 000 | 35 500 |
| Princes Highway East – Traralgon To Sale Duplication (Non-metro Various) |  | 35 000 |  |  | .. | 7 000 | 28 000 |
| Better Roads – Metropolitan (including Outer Metropolitan) |  |  |  |  |  |  |  |
| Clyde Road Duplication – High Street to Kangan Drive (Berwick) |  | 25 600 |  |  | .. | 1 800 | 23 800 |
| Hallam Road Duplication – Pound Road to Ormond Road (Hampton Park) |  | 35 000 |  |  | .. | 3 000 | 32 000 |
| Outer Suburban Arterial Roads Program (Metro Various) |  | 31 500 |  |  | .. | 7 940 | 23 560 |
| Commonwealth Funding |  |  |  |  |  |  |  |
| Clyde Road duplication – High Street to Kangan Drive (Berwick) |  | 30 000 |  |  | .. | 2 200 | 27 800 |
| Total new projects |  | 419 036 |  |  | 63 100 | 73 876 | 282 060 |
| Total Transport projects |  | 5 930 264 |  |  | 1 991 324 | 1 130 784 | 2 808 156 |

Source: Department of Transport

Notes:

(a)	This project is funded as part of the Victorian Government's Greener Government Buildings initiative.

(b)	Includes $2.2 million contribution in 2009-10 from the Commonwealth Government.

(c)	Total Estimated Investment of $10 million includes a contribution from the Commonwealth Government of $4 million in 2009-10.

# Department of Treasury and Finance

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Efficient technology services (Melbourne) (a) | 28 806 |  | 12 410 | 11 940 | 4 456 |
| State revenue management system – e-Sys (Melbourne) |  | 10 383 | .. | 2 500 | 7 883 |
| Total existing projects | 39 189 |  | 12 410 | 14 440 | 12 339 |

Source: Department of Treasury and Finance

Note:

(a)	The cashflows for this project have been rephased since the publication of the 2009-10 Budget. The figures above reflect the updated cashflows.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Energy upgrade project – stage 2 (Statewide)(a) | 9 300 | 3 000 | 6 300 | .. |
| Total new projects | 9 300 | 3 000 | 6 300 | .. |
| Total Treasury and Finance projects | 48 489 | 15 410 | 20 740 | 12 339 |

Source: Department of Treasury and Finance

Note:

(a)	This project is funded as part of the Victorian Government's Greener Government Buildings initiative.

# Parliament

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Parliamentary broadcast system project (Melbourne) | 3 800 | 2 110 | 1 690 | .. |
| Total existing projects | 3 800 | 2 110 | 1 690 | .. |

Source: Parliament

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Parliament projects | 3 800 | 2 110 | 1 690 | .. |

Source: Parliament

# Country Fire Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Fire station – replacement – construction (Statewide) | 39 680 | 22 374 | 10 221 | 7 085 |
| Vehicles – critical response (Statewide) | 11 800 | 10 467 | 1 333 | .. |
| Vehicles – fleet replacement (Statewide) | 17 500 | 11 700 | 5 800 | .. |
| Vehicles – Hazmat (Statewide) | 2 500 | 1 917 | 583 | .. |
| Vehicles – ultra light tankers (Statewide) | 5 250 | 4 975 | 275 | .. |
| Vehicles 2009-10 (Statewide) | 13 081 | 8 721 | 4 360 | .. |
| Total existing projects | 89 811 | 60 154 | 22 572 | 7 085 |

Source: Country Fire Authority

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| CFA Statewide Network of Incident Control Centres (ICCs) – new asset (Statewide) | 1 330 | .. | 930 | 400 |
| Fire station construction (Statewide) | 5 490 | .. | 5 490 | .. |
| Fire station replacement rural – construction (Statewide) | 22 600 | 5 800 | 16 800 | .. |
| Vehicles – fleet replacement (Statewide) | 13 474 | .. | 13 474 | .. |
| Total new projects | 42 894 | 5 800 | 36 694 | 400 |
| Total Country Fire Authority projects | 132 705 | 65 954 | 59 266 | 7 485 |

Source: Country Fire Authority

# Metropolitan Fire and Emergency Services Board

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Breathing apparatus – replacement (Metropolitan) | 1 070 | 361 | 709 | .. |
| Chemical/biological/radio-active terrorism – additions/upgrade/ replacement (Metropolitan) | 3 690 | 1 667 | 2 023 | .. |
| Computer equipment and software upgrade/replacement 2008-09 (Metropolitan) | 4 982 | 3 534 | 1 448 | .. |
| Computer equipment and software upgrade/replacement 2009-10 (Metropolitan) | 2 904 | 2 058 | 846 | .. |
| Laverton fire station – construction (Metropolitan) | 1 373 | .. | .. | 1 373 |
| Malvern fire station land purchase (Metropolitan) | 5 675 | .. | .. | 5 675 |
| Moonee ponds fire station – construction (Metropolitan) | 1 636 | .. | .. | 1 636 |
| Moonee ponds fire station – land purchase (Metropolitan) | 9 000 | .. | 9 000 | .. |
| North Laverton fire station – construction (Metropolitan) | 5 000 | .. | .. | 5 000 |
| Nunawading fire station – construction (Metropolitan) | 5 336 | 4 437 | 899 | .. |
| Plant and equipment – replacement 2009-10 (Metropolitan) | 895 | 545 | 350 | .. |
| Spotswood fire station – land purchase (Metropolitan) | 1 042 | .. | .. | 1 042 |
| Station alterations and major maintenance – stage 2 (Metropolitan) | 8 669 | 7 085 | 1 584 | .. |
| Station alterations and major maintenance 2009-10 (Metropolitan) | 6 631 | 1 423 | 5 208 | .. |
| Templestowe fire station – construction (Metropolitan) | 3 868 | 734 | 3 134 | .. |
| Training infrastructure facilities (Metropolitan) | 20 600 | 19 600 | 1 000 | .. |
| Vehicles – fire fighting appliances replacement 2009-10 (Metropolitan) | 3 138 | 1 821 | 1 317 | .. |
| Total existing projects | 85 509 | 43 265 | 27 518 | 14 726 |

Source: Metropolitan Fire and Emergency Services Board

Metropolitan Fire and Emergency Services Board

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Altona – construction additional funding (Metropolitan) | 6 000 |  | .. | 770 | 5 230 |
| Computer and software upgrade/ replacement 2010-11 (Metropolitan) | 6 049 |  | .. | 2 500 | 3 549 |
| Plant and equipment – replacement 2010-11 (Metropolitan) | 2 028 |  | .. | 1 500 | 528 |
| Station alterations and major maintenance 2010-11 (Metropolitan) | 13 102 |  | .. | 5 000 | 8 102 |
| Vehicles – Fire fighting appliances upgrade/replacement 2010-11 (Metropolitan) | 7 789 |  | .. | 5 789 | 2 000 |
| Vehicles – upgrade/replacement 2010-11 (Metropolitan) | 3 625 |  | .. | 3 625 | .. |
| Total new projects | 38 593 |  | .. | 19 184 | 19 409 |
| Total Metropolitan Fire and Emergency Services Board projects |  | 124 102 | 43 265 | 46 702 | 34 135 |

Source: Metropolitan Fire and Emergency Services Board

Chapter 3 – Public non-financial corporations asset investment program 2010-11

# Barwon Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Aireys Inlet water reclamation plant southern drain upgrade (Aireys Inlet) | 497 | 110 | 387 | .. |
| Anglesea borefield project (Anglesea) | 53 897 | 53 219 | 678 | .. |
| Apollo Bay bulk water supply (Apollo Bay) | 16 377 | 1 119 | .. | 15 258 |
| Apollo Bay water treatment plant wash water recovery (Apollo Bay) | 1 401 | 106 | 1 134 | 161 |
| Armstrong Creek feeder mains (Geelong) | 37 686 | 2 061 | 7 959 | 27 666 |
| Armstrong Creek sewerage scheme (Grovedale) | 56 998 | 613 | 2 180 | 54 205 |
| Ballan channel reconstruction (She Oaks) | 1 899 | 235 | 497 | 1 167 |
| Bannockburn basin lining and covering (Bannockburn) | 2 371 | .. | .. | 2 371 |
| Bannockburn pump station and rising main replacement (Bannockburn) | 8 090 | .. | .. | 8 090 |
| Bannockburn pump stations upgrade/ replacement (Bannockburn) | 1 889 | .. | 256 | 1 633 |
| Bannockburn tank (Bannockburn) | 3 161 | 446 | .. | 2 714 |
| Bannockburn Water Reclamation Plant – treatment system upgrade (Bannockburn) | 8 253 | 458 | 4 187 | 3 608 |
| Barwon Heads to Black Rock transfer main replacement (Barwon Heads) | 8 487 | 7 844 | 643 | .. |
| BASIS replacement (Geelong) | 12 186 | .. | .. | 12 186 |
| Batesford feeder main – upgrade (Batesford) | 3 421 | .. | .. | 3 421 |
| Bellarine tank (Wallington) | 1 789 | 8 | 102 | 1 680 |
| Bellarine transfer main stage No. 5 (Geelong) | 18 535 | 7 238 | 2 696 | 8 601 |
| Belmont pump station and Highton interceptor sewer upgrade (Belmont) | 6 329 | .. | .. | 6 329 |
| Birregurra sewerage scheme (Birregurra) | 9 661 | 1 665 | 6 511 | 1 485 |
| Black Rock Recycled Water Plant – construction (Barwon Heads) | 24 939 | 700 | 13 557 | 10 682 |
| Black Rock Water Reclamation Plant – replacement of plant items (Barwon Heads) | 16 245 | 3 441 | 382 | 12 422 |
| Clifton Springs pump station No. 1 upgrade (Clifton Springs) | 3 997 | 242 | 1 819 | 1 936 |
| Clifton Springs pump station No. 2 upgrade (Clifton Springs) | 1 760 | 229 | 694 | 837 |
| Clifton Springs pump station upgrade (Wallington) | 1 778 | .. | 205 | 1 573 |
| Clifton Springs rising main No. 1 replacement (Clifton Springs) | 10 145 | .. | .. | 10 145 |
| Colac pipeline replacement – future stages (Colac) | 13 703 | 2 259 | 1 506 | 9 938 |
| Colac water treatment plant renewal and system upgrade (Colac) | 1 179 | 613 | 73 | 493 |
| Colac West feeder main (Colac West) | 3 270 | .. | .. | 3 270 |
| Computer hardware – infrastructure (Various) | 23 317 | 10 074 | 1 503 | 11 741 |
| Construction of Barwon Heads No. 11 sewer pump station (Barwon Heads) | 5 615 | 2 730 | 2 885 | .. |
| Corporate buildings refurbishment works (Geelong) | 2 817 | 1 922 | 213 | 682 |
| Cowies Creek sewerage pump station upgrade (Geelong) | 10 230 | 2 915 | 7 310 | 5 |
| Disinfection plants – duty/standby systems (various) | 1 576 | 1 373 | 21 | 183 |
| Distribution – minor projects and improvements (various) | 2 658 | 1 183 | 215 | 1 260 |
| Feeder main stage 2 – upgrade (Highton) | 3 464 | .. | .. | 3 464 |
| Flow metering (Various) | 1 017 | 361 | 108 | 548 |
| Fluoridation (Various) | 4 199 | 3 901 | 298 | .. |
| Fyansford feeder main (Geelong) | 10 643 | .. | 102 | 10 541 |
| Fyansford Water Reclamation Plant – stage 1 – construction (Fyansford) | 26 562 | .. | 659 | 25 903 |
| Fyansford Water Reclamation Plant – stage 2 – construction (Fyansford) | 42 015 | .. | .. | 42 015 |
| Gerangamete treatment plant capacity upgrade (Barwon Downs) | 5 625 | 2 008 | .. | 3 618 |
| Headworks minor asset creation (Various) | 2 276 | 952 | 118 | 1 206 |
| High level feeder mains stage 3 – construction (Torquay) | 10 089 | 400 | 4 575 | 5 114 |
| High level tank stage 2 – construction (Torquay) | 10 462 | .. | .. | 10 462 |
| Highton high level tank No. 2 (Wandana Heights) | 4 104 | .. | .. | 4 104 |
| Indented Head St Leonards feeder main stage 2 (Indented Head) | 2 639 | 835 | 1 753 | 50 |
| Jan Juc high level water supply system (Torquay) | 2 272 | 227 | 1 342 | 704 |
| Jetty Road feeder mains stage 2 – upgrade (Clifton Springs) | 4 546 | .. | .. | 4 546 |
| Leopold pump station No. 1 upgrade (Leopold) | 5 150 | 747 | 4 404 | .. |
| Leopold rising main No. 1 replacement (Geelong) | 8 433 | 2 602 | 5 831 | .. |
| Lethbridge water supply improvements (Lethbridge) | 10 831 | .. | 102 | 10 729 |
| Lining of main sewers (Various) | 41 046 | 23 863 | 963 | 16 220 |
| Lonsdale West pump station construction (Point Lonsdale) | 2 977 | 147 | 966 | 1 865 |
| Lovely Banks basins lining and covering (Lovely Banks) | 6 559 | 199 | 1 352 | 5 008 |
| Low level feeder main – upgrade (Inverleigh) | 10 290 | .. | .. | 10 290 |
| Main outfall sewer duplication (Various) | 38 494 | .. | 105 | 38 389 |
| Mains replacement/rehabilitation and system improvements (Various) | 53 827 | 15 325 | 2 400 | 36 101 |
| Matilda Court sewer diversion upgrade (Belmont) | 1 084 | 69 | 99 | 917 |
| Melaluka Road sewer upgrade (Leopold) | 1 950 | 20 | .. | 1 930 |
| Melbourne interconnection (Various) | 137 861 | 6 261 | 59 000 | 72 600 |
| Meredith water supply improvements (Meredith) | 7 182 | 466 | 5 922 | 795 |
| Meter replacement program (Various) | 15 948 | 6 475 | 893 | 8 580 |
| Minor reticulation improvements (Various) | 4 052 | 2 127 | 172 | 1 753 |
| Moolap sewerage scheme (Moolap) | 24 548 | .. | .. | 24 548 |
| Moorabool water treatment plant improvements (Moorabool) | 1 212 | 627 | 63 | 522 |
| Northern water reclamation plant (Geelong) | 84 813 | 8 549 | 42 813 | 33 451 |
| Ocean Grove Banks Road pump station construction (Ocean Grove) | 1 580 | .. | .. | 1 580 |
| Ocean Grove North feeder mains (Wallington) | 3 265 | .. | 102 | 3 163 |
| Ocean Grove North pump station (Wallington) | 1 531 | 150 | 1 350 | 31 |
| Ocean Grove pump station No. 2 upgrade (Ocean Grove) | 4 402 | 1 783 | 2 608 | 11 |
| Ocean Grove pump station No. 4 upgrade (Ocean Grove) | 3 989 | 3 633 | 345 | 11 |
| Ocean Grove rising main No. 2 upgrade (incl. bridge crossing) (Ocean Grove) | 3 841 | 300 | 3 537 | 5 |
| Ocean Grove rising main No. 4 replacement (Ocean Grove) | 1 731 | 500 | 1 097 | 134 |
| Odour and corrosion programs (Various) | 2 949 | 1 095 | 165 | 1 688 |
| OH&S Items (Various) | 1 798 | 933 | 87 | 778 |
| Outfall to Ovoid Cross connection booster pump station (Geelong) | 3 659 | .. | .. | 3 659 |
| Ovoid sewer replacement racecourse to Carr Street (Geelong) | 4 609 | .. | .. | 4 609 |
| Painkalac Reservoir – embankment (Aireys Inlet) | 4 998 | 3 675 | 1 290 | 33 |
| Pettavel basin cover replacement (Waurn Ponds) | 1 127 | .. | .. | 1 127 |
| Portarlington Basins lining and covering (Portarlington) | 3 189 | .. | 358 | 2 831 |
| Portarlington water reclamation plant reuse upgrade (Portarlington) | 5 037 | .. | .. | 5 037 |
| Portarlington-Clifton Springs transfer pump station construction (Portarlington) | 1 112 | .. | .. | 1 112 |
| Property rationalisation – construction (Geelong) | 39 803 | 204 | 2 045 | 37 554 |
| Pump replacement (Geelong and Otway) (Various) | 4 414 | 1 948 | 220 | 2 246 |
| Pump station OH&S issues (Various) | 2 164 | 763 | 125 | 1 276 |
| Queenscliff rising main No. 4 replacement (Queenscliff) | 1 423 | 81 | 275 | 1 068 |
| Queenscliff transfer main replacement (Wallington) | 6 533 | .. | .. | 6 533 |
| Queenscliff-Ocean Grove rising main replacement (Point Lonsdale) | 4 494 | 208 | 2 045 | 2 241 |
| Recycled water distribution – construction (Geelong) | 61 807 | 373 | 1 558 | 59 876 |
| Regional treat plants – minor improvements (Various) | 11 073 | 4 397 | 663 | 6 013 |
| Renewable energy projects – construction (Various) | 32 232 | .. | 307 | 31 925 |
| Shared sewerage assets (<300mm) (Various) | 4 593 | 845 | 383 | 3 365 |
| Shared water reticulation assets (Various) | 6 168 | 441 | 511 | 5 216 |
| Spring Creek North high level pump station – construction (Torquay) | 2 343 | .. | .. | 2 343 |
| Spring Creek sewerage scheme – construction (Torquay) | 2 700 | .. | 1 471 | 1 229 |
| Switchboard replacements (Various) | 3 987 | 1 520 | 220 | 2 247 |
| Torquay – Horseshoe Bend Road sewer stage 2 (Torquay) | 1 106 | 418 | 47 | 641 |
| Torquay high level feeder mains stage 2 (Torquay) | 1 625 | 1 235 | 391 | .. |
| Torquay high level tank (Torquay) | 7 379 | 170 | 7 167 | 42 |
| Vehicles (Geelong) | 53 915 | 23 346 | 2 761 | 27 809 |
| Water leakage reduction (Various) | 3 937 | 473 | 411 | 3 053 |
| Water main replacements – feeder mains (Various) | 86 958 | 30 439 | 5 196 | 51 323 |
| Water supply improvements – upgrade (Leopold) | 5 192 | 30 | 102 | 5 059 |
| West Gellibrand Reservoir upgrade (Forrest) | 1 980 | .. | .. | 1 980 |
| Winchelsea sewerage system upgrades (Winchelsea) | 1 432 | .. | .. | 1 432 |
| Wurdee Boluc inlet channel reconstruction stage 6 – replacement (Winchelsea) | 1 571 | .. | .. | 1 571 |
| Wurdee Boluc inlet channel reconstruction stage 7 – replacement (Winchelsea) | 2 989 | .. | .. | 2 989 |
| Wurdee Boluc water treatment plant lime clarification (Winchelsea) | 1 770 | 507 | 1 263 | .. |
| Wurdee Boluc water treatment plant UV disinfection (Winchelsea) | 2 483 | .. | .. | 2 483 |
| Wurdee Buloc renewal and system upgrade (Moriac) | 3 103 | 2 105 | .. | 998 |
| Wye River and Separation Creek sewerage scheme (Wye River) | 5 376 | .. | 174 | 5 203 |
| Other |  |  |  |  |
| Other (Various) | 332 100 | 22 292 | 12 436 | 297 372 |
| Total existing projects | 1 707 793 | 282 828 | 242 363 | 1 182 611 |

Source: Barwon Region Water Corporation

Barwon Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| 13th Beach transfer of assets – water (Barwon Heads) | 1 187 | .. | 153 | 1 033 |
| Black Rock Recycled Water pump station (Black Rock) | 1 255 | .. | 102 | 1 153 |
| Caddys Road feeder main (Lara) | 1 526 | 36 | 205 | 1 285 |
| Elliminyt feeder main (Elliminyt) | 1 500 | .. | .. | 1 500 |
| Fyansford development Minerva sewer connection (Fyansford) | 2 000 | .. | 1 491 | 509 |
| Gheringhap booster pump station upgrade (Gheringhap) | 1 211 | .. | .. | 1 211 |
| iCatch capital investment (Geelong) | 1 146 | .. | 102 | 1 043 |
| Jan Juc high level tank augmentation (Jan Juc) | 1 593 | .. | .. | 1 593 |
| Lara pump station No. 1 upgrade and rising main replacement (Lara) | 2 248 | .. | .. | 2 248 |
| Lorne No. 2 pump station upgrade (Lorne) | 1 125 | .. | .. | 1 125 |
| MGI Lovely Banks to Montpellier pump station (Lovely Banks) | 3 296 | .. | 256 | 3 041 |
| Pisces pump station improvements (Apollo Bay) | 2 463 | .. | .. | 2 463 |
| Portarlington 6ML steel tank roofing (Portarlington) | 1 012 | .. | .. | 1 012 |
| Spring Creek recycled water pumps, rising main and tank (Spring Creek) | 4 379 | .. | .. | 4 379 |
| Spring Creek recycled water shared infrastructure (Spring Creek) | 1 520 | .. | .. | 1 520 |
| Torquay high level feeder mains stage 4 (Torquay) | 9 056 | .. | 150 | 8 906 |
| Torquay North recycled water rising main, pump and tank (Torquay) | 4 816 | .. | 218 | 4 599 |
| Winchelsea feeder main stage 2 (Winchelsea) | 2 208 | .. | .. | 2 208 |
| Total new projects | 43 541 | 36 | 2 677 | 40 828 |
| Total Barwon Region Water Corporation projects | 1 751 334 | 282 864 | 245 040 | 1 223 439 |

Source: Barwon Region Water Corporation

# Central Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Agricultural minor works (Various) | 1 240 |  |  |  | 378 | 84 | 778 |
| Articulated loader, backhoe and tractor (Dutson Downs) | 1 753 |  |  |  | 201 | 233 | 1 319 |
| Boolarra water supply augmentation (Boolarra) | 5 762 |  |  |  | 838 | 4 629 | 295 |
| Buckleys Hill upgrade works – construction (Morwell) | 5 714 |  |  |  | .. | .. | 5 714 |
| Bulk waste water minor capital projects (Various) | 1 142 |  |  |  | 357 | 79 | 706 |
| Bulk water minor capital projects (Various) | 1 386 |  |  |  | 449 | 79 | 858 |
| Capacity investigation for Warragul wastewater treatment plant – upgrade (Warragul) | 1 606 |  |  |  | 1 | 1 | 1 604 |
| Cathodic protection on Gippsland Water assets (Various) | 1 206 |  |  |  | 435 | 73 | 698 |
| Communications infrastructure (Various) | 2 219 |  |  |  | 589 | 52 | 1 578 |
| Continued software development of Supervisory Control And Data Acquisition (SCADA) (Various) | 2 780 |  |  |  | 689 | 211 | 1 880 |
| Coongulla clear water storage basin liner installation (Coongulla) | 1 463 |  |  |  | 29 | .. | 1 434 |
| Coongulla waste – other (Coongulla) | 17 314 |  |  |  | 301 | 1 474 | 15 539 |
| Corporate systems (Traralgon) | 3 427 |  |  |  | 1 179 | 148 | 2 100 |
| Country Towns Water Supply and Sewerage Program – other (Various) | 6 952 |  |  |  | .. | 57 | 6 895 |
| Customer information and billing system (Various) | 3 052 |  |  |  | 2 724 | 31 | 297 |
| Customer meter replacements (Various) | 6 880 |  |  |  | 2 696 | 421 | 3 763 |
| Desludging program (agribusiness) (Dutson) | 1 519 |  |  |  | 103 | 252 | 1 164 |
| Desludging program (treatment group) (Various) | 1 141 |  |  |  | 561 | 105 | 475 |
| Development of capital projects for reducing carbon footprint from Gippsland Water assets – upgrade (Various) | 1 148 |  |  |  | 102 | 105 | 941 |
| Development of capital projects for upgrading wastewater treatment plant assets – upgrade (Various) | 1 148 |  |  |  | 102 | 105 | 941 |
| Development of capital projects for upgrading water treatment plant assets – upgrade (Various) | 1 148 |  |  |  | 102 | 105 | 941 |
| Drouin sewerage – outfall augmentation (Drouin) | 2 061 |  |  |  | 1 | 1 | 2 059 |
| Drouin wastewater – gravity/rising main and sewer pump station upgrade (Drouin) | 3 367 |  |  |  | 1 411 | .. | 1 956 |
| Drouin wastewater treatment plant – membrane or reverse osmosis treatment (Drouin) | 3 623 |  |  |  | 215 | 526 | 2 882 |
| Duplicate ESSO line from tank pond (Longford) | 1 218 |  |  |  | .. | .. | 1 218 |
| Emerging backlog schemes water – main extensions (Various) | 1 383 |  |  |  | 650 | 73 | 660 |
| Emerging backlog wastewater schemes – main extension (Various) | 1 399 |  |  |  | 636 | 74 | 689 |
| Fixing of lined basins which have lifted (Various) | 1 268 |  |  |  | .. | .. | 1 268 |
| Fleet – agribusiness tractors combine harvester (Dutson Downs) | 2 553 |  |  |  | 363 | 561 | 1 629 |
| Fleet purchases (Various) | 21 958 |  |  |  | 8 896 | 833 | 12 229 |
| Geographic information system (web-based deployment) (Various) | 1 347 |  |  |  | 349 | 105 | 893 |
| Gippsland Water Factory membrane replacement program – replacement (Various) |  |  |  | 11 597 | .. | .. | 11 597 |
| Glenmaggie waste – other (Glenmaggie) | 6 719 |  |  |  | 295 | 1 474 | 4 950 |
| Golden Beach Waste and Water Small Town Scheme – other (Golden Beach) | 1 375 |  |  |  | .. | .. | 1 375 |
| Information technology infrastructure (Various) | 3 152 |  |  |  | 739 | 231 | 2 182 |
| Install sewer openings at property boundaries (Various) | 2 159 |  |  |  | 620 | 143 | 1 396 |
| Loch Sport sewer – other (Loch Sport) | 1 112 |  |  |  | 628 | 158 | 326 |
| Maffra water treatment plant – new sludge handling system (Maffra) | 1 070 |  |  |  | 4 | 1 | 1 065 |
| Maffra water treatment plant upgrade (Maffra) | 4 222 |  |  |  | .. | .. | 4 222 |
| Mainpac replacement (Various) | 1 897 |  |  |  | 1 083 | 431 | 383 |
| Major client – pressure reduction and replacement (Morwell) | 4 469 |  |  |  | 370 | 3 634 | 465 |
| Mechanical and electrical costs along regional outfall sewer (Various) | 2 261 |  |  |  | 305 | 157 | 1 799 |
| Meter replacement program – replacement (Various) | 3 261 |  |  |  | 124 | 316 | 2 821 |
| Mirboo North water rising main replacement (Mirboo North) | 4 116 |  |  |  | 1 | 1 | 4 114 |
| Moe wastewater – western branch augmentation (Moe) | 4 222 |  |  |  | .. | .. | 4 222 |
| Moe wastewater treatment plant – install tertiary filters on final effluent stream (Moe) | 9 853 |  |  |  | .. | .. | 9 853 |
| Moe water supply – augmentation with groundwater supply (Moe) | 2 352 |  |  |  | 128 | 481 | 1 743 |
| Moe water supply – Coach Road tank system upgrade (Moe) | 1 690 |  |  |  | .. | .. | 1 690 |
| Moe water supply – replacement of Tanjil raw water pumps (Moe) | 2 113 |  |  |  | .. | .. | 2 113 |
| Moe water treatment plant – sludge handling system (Moe) | 1 504 |  |  |  | 205 | 1 145 | 154 |
| Moe/Newborough wastewater trunk sewer upgrade (Moe) | 4 804 |  |  |  | .. | .. | 4 804 |
| Moondarra bypass from Moondarra augmentation pipeline to Tyers River conduit – other (Moondarra) | 8 989 |  |  |  | .. | .. | 8 989 |
| Moondarra upgrade works – construction (Moondarra) | 5 856 |  |  |  | .. | .. | 5 856 |
| Morwell wastewater treatment plant – installation tertiary solids filter (sand filter, membrane) (Morwell) | 6 005 |  |  |  | .. | .. | 6 005 |
| Morwell water treatment plant – erect roofing over clarifiers (Morwell) | 1 268 |  |  |  | .. | .. | 1 268 |
| New – minor capex resulting from annual reviews of dams (Moondarra) | 1 278 |  |  |  | 232 | 105 | 941 |
| New – Noojee service tank (Noojee) | 1 031 |  |  |  | .. | .. | 1 031 |
| New – water quality improvement minor works (Various) | 4 108 |  |  |  | 1 525 | 245 | 2 338 |
| Odour issue with Toongabbie/ Glengarry/Marshalls Road East wastewater supply (Various) | 1 809 |  |  |  | .. | .. | 1 809 |
| Pine Gully upgrade works – construction (Yallourn North) | 2 437 |  |  |  | .. | .. | 2 437 |
| Pressure reduction improvements (Various) | 1 554 |  |  |  | 299 | 126 | 1 129 |
| Rawson wastewater treatment plant – tertiary filters (Rawson) | 4 222 |  |  |  | .. | .. | 4 222 |
| Regional outfall sewer upgrade works (Various) | 2 896 |  |  |  | 532 | 210 | 2 154 |
| Replacement 5km saline waste outfall sewer pipe at McGaurans (Various) | 5 202 |  |  |  | 2 050 | 3 152 | .. |
| Replacement or Rehabilitation of Sale rising main across the Sale Common and La Trobe River (Sale) |  |  | 2 231 |  | .. | .. | 2 231 |
| Replacement remaining pre-stressed concrete pipe along DG main (Various) | 2 263 |  |  |  | .. | .. | 2 263 |
| Reticulation asset upsizing projects – Wastewater Water Plan II (Various) | 1 579 |  |  |  | 430 | 138 | 1 011 |
| Reticulation renewals (Various) | 30 581 |  |  |  | 8 618 | 2 206 | 19 757 |
| Sale Wastewater – Sale No. 1 sewer pump station upgrade for odour control (Sale) | 6 146 |  |  |  | 1 | 52 | 6 093 |
| Sale water treatment plant upgrade (Sale) | 8 013 |  |  |  | 70 | 71 | 7 872 |
| Sale/Fulham irrigation infrastructure (Sale) | 2 407 |  |  |  | .. | .. | 2 407 |
| Saline waste outfall pipeline water recycling system (option) (Various) | 18 827 |  |  |  | .. | .. | 18 827 |
| Seaspray wastewater system – raw water storage basin (Seaspray) | 1 774 |  |  |  | 570 | 105 | 1 099 |
| Security program (Various) | 6 314 |  |  |  | 834 | 778 | 4 702 |
| Sewer backlog program (Various) | 2 035 |  |  |  | 151 | 191 | 1 693 |
| Sewer pump station renewals and augmentation (Various) | 22 967 |  |  |  | 2 050 | 2 101 | 18 816 |
| Sewer reticulation customer charter initiative – minor capital projects (Various) | 4 532 |  |  |  | 726 | 236 | 3 570 |
| Sewer reticulation upgrades – all systems (Various) | 18 664 |  |  |  | 3 294 | 1 314 | 14 056 |
| Shared asset projects (Various) | 13 819 |  |  |  | 1 999 | 525 | 11 295 |
| Soil and organic recycling facility stage 2 – construction 3 in-vessel composting units (Dutson) | 1 456 |  |  |  | .. | 213 | 1 243 |
| Supply and distribution security improvement works (Various) | 6 446 |  |  |  | 1 114 | 339 | 4 993 |
| Transfer main renewal project (Various) | 5 871 |  |  |  | 152 | 683 | 5 036 |
| Traralgon sewer pump station and rising main for eastern industrial development (Traralgon) |  | 3 609 |  |  | 765 | 2 626 | 218 |
| Traralgon water treatment plant – sludge dewatering system (Traralgon) | 1 690 |  |  |  | .. | .. | 1 690 |
| Treated water tank replacement projects (Various) | 1 293 |  |  |  | 101 | 152 | 1 040 |
| Unplanned plant failures for wastewater (e.g. pumps, instruments, plant components) (Various) | 10 143 |  |  |  | 2 093 | 620 | 7 430 |
| Upgrade maintenance holes and pits along Tyers River conduit (Various) | 1 189 |  |  |  | .. | .. | 1 189 |
| Upgrade of non-water and waste infrastructure (Various) | 1 820 |  |  |  | 413 | 64 | 1 343 |
| Warragul sewer – north east augmentation (Warragul) | 1 853 |  |  |  | 1 | 1 | 1 851 |
| Warragul wastewater treatment plant – upgrade for tertiary filtration (Warragul) | 9 853 |  |  |  | .. | .. | 9 853 |
| Warragul wastewater, Hazel Creek trunk sewer stage 2 (Warragul) | 3 324 |  |  |  | .. | .. | 3 324 |
| Warragul wastewater, Howitt Street main sewer augmentation, flow retardation and attenuation basin (Warragul) | 5 910 |  |  |  | 684 | 2 029 | 3 197 |
| Warragul water supply – connection to Moe system (stage 1) (Warragul) | 4 257 |  |  |  | 486 | 3 435 | 336 |
| Warragul water system – connection to Moe system (Darnum to Warragul South) (Warragul) | 4 213 |  |  |  | 2 | 136 | 4 075 |
| Wastewater decommission sewer pump station and construct shared gravity main (Moe) | 1 054 |  |  |  | 1 | 1 | 1 052 |
| Wastewater stage 2 – Princes Street sewer pump station and rising main (Maffra) | 2 428 |  |  |  | .. | .. | 2 428 |
| Wastewater treatment plant upgrade (Neerim South) | 6 005 |  |  |  | .. | .. | 6 005 |
| Water headworks infrastructure – other (Morwell) | 9 340 |  |  |  | .. | .. | 9 340 |
| Water resource systems upgrade (Various) | 2 560 |  |  |  | 468 | 210 | 1 882 |
| Water reticulation improvement minor works (Various) | 3 232 |  |  |  | 1 187 | 168 | 1 877 |
| Water supply distribution system duplication (Warragul) | 10 158 |  |  |  | 1 | 1 | 10 156 |
| Water treatment minor capital projects (Various) | 16 290 |  |  |  | 4 580 | 987 | 10 723 |
| Yallourn North sewerage pump station rising main replacement (Yallourn North) | 2 060 |  |  |  | 1 | 1 | 2 058 |
| Other |  |  |  |  |  |  |  |
| Other (Various) | 44 325 |  |  |  | 15 130 | 3 101 | 26 094 |
| Total existing projects | 533 311 |  |  |  | 79 419 | 44 911 | 408 981 |

Source: Central Gippsland Region Water Corporation

Central Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Central Gippsland Regional Water Corporation projects | 533 311 | 79 419 | 44 911 | 408 981 |

Source: Central Gippsland Region Water Corporation

# Central Highlands Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Asset management system – implementation (Ballarat) | 3 271 | 1 444 | 655 | 1 172 |
| Data collection systems – telemetry part 2 (Various) | 3 547 | 2 055 | 154 | 1 338 |
| Farm reuse projects (Various) | 8 302 | 6 898 | 57 | 1 347 |
| Headworks improvements – construction (Ballarat) | 14 786 | 4 332 | 3 027 | 7 427 |
| Information management implementation (Ballarat) | 3 640 | 2 142 | 387 | 1 111 |
| Information technology infrastructure (Ballarat) | 4 735 | 2 181 | 432 | 2 122 |
| Land development – developer augmentations (Various) | 5 662 | 3 299 | 569 | 1 794 |
| Sewerage collection system upgrade (Ballarat) | 33 906 | 11 350 | 3 598 | 18 958 |
| Sewerage collection system upgrade (Daylesford) | 1 780 | 1 484 | 226 | 70 |
| Sewerage treatment plant upgrade and reuse (Beaufort) | 3 125 | 280 | 2 845 | .. |
| Sewerage treatment plant upgrade and reuse (Maryborough) | 1 189 | 350 | 205 | 634 |
| Wastewater reticulation and treatment scheme (Blackwood/ Gordon/Smythesdale/Waubra) | 14 391 | 5 629 | 8 762 | .. |
| Wastewater reticulation replacements (Various) | 1 997 | 588 | .. | 1 409 |
| Wastewater treatment plant upgrade – Ballarat North and Creswick (Ballarat) | 52 389 | 44 887 | 779 | 6 723 |
| Water meter replacement (Various) | 3 561 | 1 551 | 467 | 1 543 |
| Water network upgrades – upgrade (Ballarat) | 9 488 | 4 814 | .. | 4 674 |
| Water quality improvements (Various) | 6 659 | 430 | 847 | 5 382 |
| Water resource security – construction (Various) | 6 601 | 4 686 | 715 | 1 200 |
| Water resource security – other districts (Various) | 9 697 | 2 391 | 313 | 6 993 |
| Water resource security catchment entitlements (Maryborough) | 7 147 | 4 859 | 2 | 2 286 |
| Water resource security goldfields pipeline (Ballarat) | 178 500 | 172 798 | 5 702 | .. |
| Water reticulation replacement (Ballarat) | 17 498 | 8 256 | 1 899 | 7 343 |
| Water supply (tanks, control valves) renewal (Various) | 7 335 | 4 066 | 1 266 | 2 003 |
| Water treatment plant upgrade – other districts (Various) | 7 479 | 1 615 | 254 | 5 610 |
| Water treatment plant upgrade (Avoca) | 4 550 | 2 234 | 2 276 | 40 |
| Water treatment plant upgrade (Maryborough) | 2 362 | 1 096 | 653 | 613 |
| Other |  |  |  |  |
| Other (Various) | 12 972 | 10 860 | 360 | 1 752 |
| Total existing projects | 426 569 | 306 575 | 36 450 | 83 544 |

Source: Central Highlands Region Water Corporation

Central Highlands Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Central Highlands Region Water Corporation projects | 426 569 | 306 575 | 36 450 | 83 544 |

Source: Central Highlands Region Water Corporation

# City West Water Limited

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Altona recycled water project (Altona) | 45 646 | 38 637 | 7 009 | .. |
| Altona treatment plant access road and associated works (Altona) | 1 293 | 153 | 1 140 | .. |
| Altona treatment plant administration building (Altona) | 2 750 | 1 085 | 1 665 | .. |
| Derrimut interceptor sewer (Truganina) | 30 628 | 22 195 | 8 433 | .. |
| Five Mile Creek hydraulic improvement (Essendon) | 4 319 | 3 548 | 771 | .. |
| Kororoit Creek West sewer catchment – lower (Sunshine) | 5 052 | 4 051 | 1 001 | .. |
| Point Cook to western trunk sewer outlet connections and pumping station (Point Cook) | 8 640 | 513 | 1 275 | 6 852 |
| Sayers Road to Old Geelong Road 1150mm main construction (Werribee) | 12 262 | 122 | 3 065 | 9 075 |
| Taylors Creek detention tank (East Keilor) | 2 927 | 592 | 2 335 | .. |
| Werribee employment district – stage 2 (Werribee) | 7 001 | 1 500 | 5 501 | .. |
| West Werribee dual water supply (Werribee) | 127 700 | 4 590 | 45 000 | 78 110 |
| Total existing projects | 248 218 | 76 986 | 77 195 | 94 037 |

Source: City West Water Limited

City West Water Limited

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Refresh of network services for main office building (Sunshine) | 1 543 | 1 156 | 387 | .. |
| SCADA network security remediation (Sunshine) | 2 359 | 2 192 | 167 | .. |
| Total new projects | 3 902 | 3 348 | 554 | .. |
| Total City West Water Limited projects | 252 120 | 80 334 | 77 749 | 94 037 |

Source: City West Water Limited

# Coliban Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Additional Murray System entitlements – purchase (Echuca) | 2 387 | .. | .. | 2 387 |
| Buildings, land and OH&S – construction (Bendigo) | 4 692 | 3 476 | 418 | 798 |
| Dams improvement program – renewal (Barkers Creek) | 2 469 | .. | .. | 2 469 |
| Main water channel – upgrade (Harcourt) | 35 521 | 4 176 | 8 000 | 23 345 |
| Office equipment – replacement (Bendigo) | 1 715 | 1 365 | 231 | 119 |
| Recycled water pipeline – construction (Bendigo) | 13 206 | 4 801 | 3 738 | 4 666 |
| Renewal profile – renewal (Various) | 3 365 | .. | .. | 3 365 |
| Reticulation sewers – upgrade (Bendigo) | 4 424 | 30 | 581 | 3 813 |
| Sewer rising mains – replacement (Various) | 1 412 | 191 | 47 | 1 175 |
| Supply water main – construction (Bridgewater) | 13 879 | 3 622 | 4 350 | 5 907 |
| Trunk wastewater main – replacement (Bendigo) | 6 176 | 1 673 | 563 | 3 940 |
| Wastewater main 300mm duplication KFlat – construction (Bendigo) | 10 122 | .. | 3 000 | 7 122 |
| Wastewater main blockage reduction – upgrade (Various) | 15 720 | 876 | 703 | 14 141 |
| Wastewater main general – replacement (Castlemaine) | 1 898 | .. | .. | 1 898 |
| Wastewater main shared assets – construction (Bendigo) | 6 134 | 2 406 | 345 | 3 383 |
| Wastewater main upsizing and duplication – construction (Bendigo) | 16 861 | 187 | 393 | 16 281 |
| Wastewater pipeline upgrade (Bendigo) | 884 | 68 | 58 | 759 |
| Wastewater plant – upgrade (Bendigo) | 7 099 | 1 932 | 170 | 4 998 |
| Wastewater plant – upgrade (Rochester) | 1 731 | .. | .. | 1 731 |
| Wastewater pumping – upgrade (Various) | 13 861 | 1 081 | 1 742 | 11 037 |
| Wastewater pumping general – replacement (Various) | 10 028 | 3 047 | 925 | 6 056 |
| Wastewater rising sewer mains – upgrade (Echuca) | 4 016 | 262 | 291 | 3 464 |
| Wastewater storage – upgrade (Kyneton) | 210 | 22 | .. | 189 |
| Wastewater treatment – upgrade (Castlemaine) | 5 312 | 1 806 | 3 000 | 506 |
| Water channel – upgrade (Various) | 51 977 | 2 170 | 509 | 49 298 |
| Water distribution – construction (Bendigo) | 14 371 | 1 886 | 489 | 11 997 |
| Water main – upgrade (Various) | 2 846 | 983 | 380 | 1 483 |
| Water main general – replacement (Bendigo) | 6 807 | 760 | 2 267 | 3 780 |
| Water main shared assets – construction (Bendigo) | 4 919 | 1 115 | 438 | 3 366 |
| Water main small towns – replacement (Various) | 1 439 | 692 | 236 | 512 |
| Water meter – replacement (Bendigo) | 1 337 | 754 | 89 | 494 |
| Water pipeline – construction (Axedale) | 3 837 | 3 557 | 63 | 218 |
| Water pipeline – improvement (Bendigo) | 6 438 | 501 | 617 | 5 320 |
| Water pumping – construction (Echuca) | 1 054 | .. | .. | 1 054 |
| Water pumping salinity issues – upgrade (Laanecoorie) | 3 222 | .. | .. | 3 222 |
| Water reservoir compliance – upgrade (Malmsbury) | 2 898 | 1 194 | 499 | 1 205 |
| Water storage – replacement (Echuca) | 1 228 | .. | .. | 1 228 |
| Water tank – replacement (Leitchville) | 650 | .. | .. | 650 |
| Water treatment – upgrade (Leitchville) | 14 136 | 927 | 3 000 | 10 209 |
| Water treatment quality – upgrade (Various) | 27 705 | 18 160 | 6 702 | 2 843 |
| Other |  |  |  |  |
| Other (Various) | 52 910 | 51 603 | 444 | 863 |
| Total existing projects | 380 897 | 115 321 | 44 285 | 221 291 |

Source: Coliban Region Water Corporation

Coliban Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Various – odour control works (Various) | 1 103 | 441 | 362 | 300 |
| Total new projects | 1 103 | 441 | 362 | 300 |
| Total Coliban Region Water Corporation projects | 382 000 | 115 762 | 44 647 | 221 591 |

Source: Coliban Region Water Corporation

# East Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Additional wet weather storage (Metung) | 2 175 | 475 | 1 200 | 500 |
| Alternative irrigation scheme (Cobungra) | 1 225 | 57 | .. | 1 168 |
| Developer financed works – wastewater (Various) | 4 764 | 1 236 | 400 | 3 128 |
| Developer financed works – water (Various) | 4 800 | 1 353 | 400 | 3 047 |
| Jennings Street – property development (Bairnsdale) | 1 984 | 209 | 50 | 1 725 |
| Mitchell River supply augmentation (Bairnsdale) | 35 316 | 30 885 | 500 | 3 931 |
| Mitchell Water Supply System Augmentation – Sarsfield main supply pipeline (Bairnsdale) | 2 231 | 1 835 | 250 | 146 |
| Tambo Bluff Estate wastewater scheme (Metung) | 2 211 | 1 111 | 1 000 | 100 |
| Upgrade sewerage system – Lake Tyers Aboriginal Trust (Lakes Entrance) | 1 202 | 332 | 500 | 370 |
| Water main replacements (Various) | 2 088 | 1 025 | 500 | 563 |
| Woodglen Reservoir No. 2 (Bairnsdale) | 10 294 | 8 074 | 75 | 2 145 |
| Other |  |  |  |  |
| Other (Various) | 11 101 | 7 251 | 3 850 | .. |
| Total existing projects | 79 391 | 53 843 | 8 725 | 16 823 |

Source: East Gippsland Region Water Corporation

East Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Bemm River sewerage scheme (Bemm River) | 3 000 | 150 | 2 850 | .. |
| Total new projects | 3 000 | 150 | 2 850 | .. |
| Total East Gippsland Region Water Corporation projects | 82 391 | 53 993 | 11 575 | 16 823 |

Source: East Gippsland Region Water Corporation

# Gippsland and Southern Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Dairy use program – purchase (Statewide) | 1 000 | .. | .. | 1 000 |
| Melton concrete protect right abutment – upgrade (Melton) | 2 202 | 262 | 210 | 1 730 |
| Total Channel Control stage 6A – construction (Maffra) | 3 000 | 500 | 1 000 | 1 500 |
| Other |  |  |  |  |
| Other (Various) | 3 461 | 1 702 | 1 334 | 425 |
| Total existing projects | 9 663 | 2 464 | 2 544 | 4 655 |

Source: Gippsland and Southern Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Melton Reservoir remodel outlet – upgrade (Melton) | 1 550 | .. | 30 | 1 520 |
| Other |  |  |  |  |
| Other (Various) | 1 690 | 182 | 488 | 1 020 |
| Total new projects | 3 240 | 182 | 518 | 2 540 |
| Total Gippsland and Southern Rural Water Corporation projects | 12 903 | 2 646 | 3 062 | 7 195 |

Source: Gippsland and Southern Rural Water Corporation

# Goulburn-Murray Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Barr Creek (Kerang) |  | 2 500 | 200 | .. | 2 300 |
| Benwell drain No. 1 (Kerang) |  | 3 768 | 3 103 | 665 | .. |
| Central Goulburn channel L6/4 and 19L6/4 remodel (Mooroopna) |  | 1 410 | 991 | .. | 419 |
| Deakin drain No. 16 extension (stage 1) (Harston) |  | 1 600 | 324 | 20 | 1 256 |
| Deakin drain No. 16 extension (stage 2) (Harston) |  | 1 400 | 226 | .. | 1 174 |
| Information technology strategy – information model adoption (Tatura) |  | 1 000 | .. | .. | 1 000 |
| Kow Swamp contour regulator replacement (Cohuna) |  | 2 000 | 1 439 | .. | 561 |
| Mosquito community surface drain 24/25 (Byrneside) |  | 1 900 | 300 | .. | 1 600 |
| Mosquito drain Tatura Bypass (Tatura) |  | 2 400 | 821 | 500 | 1 079 |
| Murray Valley drain No. 11 (stage 2) (Cobram) |  | 1 984 | 250 | 800 | 934 |
| Murray Valley drain No. 11 (stage 3) (Cobram) |  | 2 000 | 293 | .. | 1 707 |
| Murray Valley drain No. 13 retrofitting (Nathalia) |  | 1 305 | 220 | .. | 1 085 |
| Murray Valley drain No. 3/7/3 extension (Cobram) |  | 1 900 | 172 | .. | 1 728 |
| Murray Valley No. 1 channel (Cobram) |  | 2 530 | 395 | .. | 2 135 |
| Nyah pump station upgrade (Nyah) |  | 1 200 | 883 | .. | 317 |
| SCADA (Cobram) |  | 1 500 | 286 | .. | 1 214 |
| SCADA (Waranga Western Channel) (Boort) |  | 1 150 | 170 | .. | 980 |
| Stuart Murray Canal bank and offtake replacement (Nagambie) |  | 1 510 | 33 | .. | 1 477 |
| Tragowel (East of Loddon) community surface drains (Kerang) |  | 4 000 | 150 | .. | 3 850 |
| Wandella Creek (Kerang) |  | 1 800 | 220 | 65 | 1 515 |
| Waranga West Channel (west) seepage control (Boort) |  | 1 100 | 80 | .. | 1 020 |
| Other |  |  |  |  |  |
| Other (Various) |  | 26 174 | 6 077 | 20 097 | .. |
| Total existing projects |  | 66 131 | 16 633 | 22 147 | 27 351 |

Source: Goulburn-Murray Rural Water Corporation

Goulburn-Murray Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| All areas – non-revenue bulk flow meters upgrade and replacement (Various) |  | 2 555 | .. | .. | 2 555 |
| All areas – small town filtration plants (Various) |  | 4 700 | 130 | 2 100 | 2 470 |
| All areas – switchboard replacements (Various) |  | 1 830 | .. | .. | 1 830 |
| Kilmore water treatment plant control building (Kilmore) |  | 2 135 | 250 | 1 885 | .. |
| Mansfield Reservoir No. 3 embankment upgrade (Mansfield) |  | 1 060 | .. | .. | 1 060 |
| Total new projects |  | 12 280 | 380 | 3 985 | 7 915 |
| Total Goulburn-Murray Rural Water Corporation projects |  | 78 411 | 17 013 | 26 132 | 35 266 |

Source: Goulburn-Murray Rural Water Corporation

# Goulburn Valley Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Additional treated water storage (Tatura) | 1 850 | 1 100 | 750 | .. |
| Additional waste management facility winter storage (stage 2) (Tatura) | 1 500 | .. | .. | 1 500 |
| Additional water treatment plant capacity (Tatura) | 6 170 | .. | .. | 6 170 |
| All areas – above ground asset replacement (Various) | 26 613 | 1 913 | 1 150 | 23 550 |
| All areas – CI water main replacement program (Various) | 4 500 | 2 320 | 820 | 1 360 |
| All areas – clear water storage tank augmentation program (Various) | 6 055 | 405 | 75 | 5 575 |
| All areas – councils (water and sewer) (Various) | 8 666 | 666 | 400 | 7 600 |
| All areas – electrical as-constructed drawings (Various) | 1 041 | 271 | 255 | 515 |
| All areas – SCADA infrastructure upgrade (Various) | 7 620 | 320 | 1 220 | 6 080 |
| All areas – water meters (replacement) (Various) | 5 800 | 515 | 280 | 5 005 |
| All areas – water meters (stock) (Various) | 3 065 | 265 | 140 | 2 660 |
| Broadford to Kilmore pipeline – construction (Broadford) | 14 715 | .. | .. | 14 715 |
| Broadford waste management facility irrigation capacity upgrade – new works (Broadford) | 1 580 | .. | .. | 1 580 |
| Broadford water treatment plant upgrade – new works (Broadford) | 5 450 | .. | .. | 5 450 |
| Clear water storage outlet water main augmentation (Kilmore) | 1 130 | .. | .. | 1 130 |
| Clear water storage upgrade – new works (Nurmurkah) | 1 500 | 850 | 650 | .. |
| Cobram – water treatment plant augmentation (stage 2) (Cobram) | 5 440 | .. | .. | 5 440 |
| DN375 direct feed water main to south tank (Shepparton) | 2 865 | .. | .. | 2 865 |
| Gooram pipeline (Euroa) | 2 325 | .. | .. | 2 325 |
| Kialla Lakes South rising main to SHPS08 (Shepparton) | 2 355 | .. | 220 | 2 135 |
| Kilmore – Hollowback to Kilmore water treatment plant pipeline augmentation (Kilmore) | 1 090 | .. | .. | 1 090 |
| Landowner reticulation works – sewer (Various) | 57 334 | 5 334 | 2 600 | 49 400 |
| Landowner reticulation works – water (Various) | 34 600 | 2 600 | 1 600 | 30 400 |
| Minor infrastructure items – renewal (Various) | 6 500 | 300 | 310 | 5 890 |
| Nine Mile Creek Reservoir embankment replacement (Longwood) | 3 100 | 360 | 200 | 2 540 |
| Other – construction (Various) | 25 210 | 6 905 | 1 935 | 16 370 |
| Raw water storage – new works (Sawmill Settlement) | 2 720 | .. | .. | 2 720 |
| Raw water storage (Nurmurkah) | 5 965 | 300 | 2 680 | 2 985 |
| Relining/replacement sewers (Various) | 19 719 | 1 519 | 685 | 17 515 |
| Replacement of Abbinga Reservoir (Euroa) | 6 005 | .. | .. | 6 005 |
| Shared assets – sewer (Various) | 12 965 | 965 | 600 | 11 400 |
| Shared assets – water (Various) | 12 814 | 814 | 600 | 11 400 |
| Shepparton – Campbells sewer main upgrade (Shepparton) | 1 600 | .. | 1 600 | .. |
| Shepparton – gravity sewer Wanganui Road (Shepparton) | 1 015 | 425 | 590 | .. |
| Shepparton – outfall rising main to Daldy Road (Shepparton) | 7 335 | .. | .. | 7 335 |
| Shepparton – waste management facility high rate anaerobic lagoon additional aerators and mixers (Shepparton) | 1 190 | .. | .. | 1 190 |
| Tatura – waste management facility additional offsite reusers (Tatura) | 1 110 | .. | .. | 1 110 |
| Tatura – waste management facility augmentation (Tatura) | 3 130 | .. | .. | 3 130 |
| Waste management facility irrigation capacity – upgrade (Shepparton) | 4 340 | 150 | .. | 4 190 |
| Waste management facility irrigation capacity upgrade – new works (Kilmore) | 4 465 | .. | .. | 4 465 |
| Waste management facility irrigation capacity upgrade – new works (Mansfield) | 2 460 | .. | .. | 2 460 |
| Water mains replacement (Various) | 18 119 | 1 269 | 685 | 16 165 |
| Water network augmentation – construction (Alexandra) | 1 480 | .. | .. | 1 480 |
| Water network augmentation – construction (Mansfield) | 1 305 | .. | .. | 1 305 |
| Water treatment plant capacity upgrade (Shepparton) | 16 010 | .. | .. | 16 010 |
| Water treatment plant improvement works (Kilmore) | 1 605 | 655 | 950 | .. |
| Water treatment plant upgrade (Mansfield) | 2 600 | .. | .. | 2 600 |
| Water treatment plant upgrade (Nurmurkah) | 4 530 | .. | .. | 4 530 |
| Total existing projects | 370 556 | 30 221 | 20 995 | 319 340 |

Source: Goulburn Valley Region Water Corporation

Goulburn Valley Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| All areas – non revenue bulk flow meters upgrade and replacement (Various) | 2 555 | .. | .. | 2 555 |
| All areas – small town filtration plants (Various) | 4 700 | 130 | 2 100 | 2 470 |
| All areas – switchboard replacements (Various) | 1 830 | .. | .. | 1 830 |
| Kilmore water treatment plant control building (Kilmore) | 2 135 | 250 | 1 885 | .. |
| Mansfield Reservoir No. 3 embankment upgrade (Mansfield) | 1 060 | .. | .. | 1 060 |
| Nagambie clear water storage upgrade (Nagambie) | 1 435 | .. | 100 | 1 335 |
| Tatura water tower upgrade (Tatura) | 1 075 | .. | .. | 1 075 |
| Total new projects | 14 790 | 380 | 4 085 | 10 325 |
| Total Goulburn Valley Region Water Corporation projects | 385 346 | 30 601 | 25 080 | 329 665 |

Source: Goulburn Valley Region Water Corporation

# Grampians Wimmera Mallee Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Asset management systems – renewal (Various) | 1 153 | 648 | 480 | 25 |
| Compliance with dam safety standards at Taylors Lake – enhancement (Horsham) | 1 894 | 1 309 | .. | 585 |
| Fire plugs – construction Wimmera Mallee Pipeline Project (Various) | 3 231 | 1 589 | 1 642 | .. |
| Minor renewal works at reservoirs (Various) | 1 235 | 548 | 272 | 415 |
| New sewerage scheme (Great Western) | 1 186 | 39 | .. | 1 147 |
| New sewerage scheme (Lake Bolac) | 2 567 | 427 | 2 140 | .. |
| Rocklands channel seepage – renewal (Rocklands) | 1 075 | 220 | 300 | 555 |
| Rural meter replacements (Various) | 1 083 | 57 | .. | 1 026 |
| SCADA – enhancement (Various) | 4 114 | 3 914 | 200 | .. |
| Sewer mains – replacement (Various) | 2 698 | 1 298 | 340 | 1 060 |
| Sewer treatment plant major infrastructure replacement (Various) | 1 433 | 73 | 321 | 1 039 |
| Wastewater treatment plant – renewal (St Arnaud) | 2 125 | 158 | 1 940 | 27 |
| Wastewater treatment plant – renewal (Stawell) | 2 414 | 34 | 365 | 2 015 |
| Wastewater treatment plant – replacement (Warracknabeal) | 1 994 | 395 | .. | 1 599 |
| Water mains – replacement (Various) | 5 953 | 2 045 | 970 | 2 938 |
| Water quality upgrade (Nhill) | 12 500 | 173 | 5 846 | 6 481 |
| Water supply strategy – enhancement (Edenhope) | 2 556 | 295 | 972 | 1 289 |
| Water treatment plant major infrastructure – asset renewals (Various) | 3 137 | 463 | 514 | 2 160 |
| Wimmera-Mallee Pipeline Project (Various)(a) | 688 354 | 617 557 | 11 999 | 58 798 |
| Other |  |  |  |  |
| Other (Various) | 24 593 | 14 369 | 5 240 | 4 984 |
| Total existing projects | 765 295 | 645 611 | 33 541 | 86 143 |

Source: Grampians Wimmera Mallee Water Corporation

Note:

(a) 	The Wimmera Mallee Pipeline Project $688.4 million TEI includes the following outstanding contributions from the Commonwealth Government: $26 million ($25 million subject to separate terms and conditions yet to be agreed and $1 million outstanding from the original $266 million contribution) that is payable on completion of the project. The Wimmera Mallee Pipeline Project remaining expenditure is based on the original project cost. A final project cost is currently being prepared.

Grampians Wimmera Mallee Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Grampians Wimmera Mallee Water Corporation projects | 765 295 | 645 611 | 33 541 | 86 143 |

Source: Grampians Wimmera Mallee Water Corporation

# Lower Murray Urban and Rural Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Domestic and stock metering program – replacement (Red Cliffs) | 1 053 |  | 422 | 100 | 531 |
| Fluoridation – other (Various) | 2 031 |  | 731 | 1 300 | .. |
| Irrigation meter – replacement (Merbein) | 1 758 |  | 325 | 250 | 1 183 |
| Irrigation meter – replacement (Red Cliffs) | 3 338 |  | 1 115 | 300 | 1 923 |
| Koorlong wastewater treatment plant augmentation (Mildura) | 40 140 |  | 37 377 | 2 000 | 763 |
| Main pump station pump sets – replacement (Red Cliffs) | 2 120 |  | 265 | 1 835 | 20 |
| Main pump station switchboards – replacement (Red Cliffs) | 3 880 |  | 120 | 2 995 | 765 |
| Main replacements (Various) | 68 550 |  | 8 678 | 600 | 59 272 |
| Mildura Cowra Avenue – catchment proposal (Mildura) | 1 012 |  | 800 | .. | 212 |
| Minor capital works – new (Various) | 38 797 |  | 5 330 | 461 | 33 006 |
| Minor capital works – replacement (Various) | 42 216 |  | 7 411 | 480 | 34 325 |
| Modernisation project – replacement (Merbein) | 1 000 |  | .. | 500 | 500 |
| Modernisation project – replacement (Red Cliffs) | 1 000 |  | .. | 1 000 | .. |
| Murrabit sewerage scheme (Murrabit) | 1 361 |  | 520 | 772 | 69 |
| Nichols Point sewerage scheme (Mildura) | 1 415 |  | 593 | .. | 822 |
| Private diverters – metering program (Various) | 5 637 |  | 800 | 240 | 4 597 |
| Red Cliffs wastewater treament plant – decommission (Red Cliffs) | 1 800 |  | .. | 500 | 1 300 |
| Rehabilitation of sewers (Various) | 15 844 |  | 8 660 | 1 500 | 5 684 |
| Treatment plant – replacement (Millewa) | 1 995 |  | 83 | 1 810 | 102 |
| Water wheel replacement program – replacement (Merbein) |  | 1 931 | 30 | 50 | 1 851 |
| Water wheel replacement program – replacement (Red Cliffs) |  | 1 940 | 5 | 50 | 1 885 |
| Other |  |  |  |  |  |
| Other (Various) | 3 712 |  | 1 505 | 1 810 | 397 |
| Total existing projects | 242 530 |  | 74 769 | 18 553 | 149 208 |

Source: Lower Murray Urban and Rural Water Corporation

Lower Murray Urban and Rural Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| All areas – switchboard replacements (Robinvale) | 2 034 | 285 | 1 749 | .. |
| Red Cliffs automation/upgrade (Red Cliffs) | 2 019 | 335 | 1 684 | .. |
| Total new projects | 4 053 | 620 | 3 433 | .. |
| Total Lower Murray Urban and Rural Water Corporation projects | 246 583 | 75 389 | 21 986 | 149 208 |

Source: Lower Murray Urban and Rural Water Corporation

# Melbourne Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Brushy Creek wetland – construction (Chirnside Park) | 4 016 |  | 668 | 30 | 3 318 |
| Dandenong Creek wetland – construction (Dandenong) | 20 855 |  | 9 274 | 1 610 | 9 971 |
| Eastern treatment plant – sludge precinct road upgrade (Bangholme) | 2 021 |  | 677 | 677 | 667 |
| Eastern treatment plant – tertiary upgrade (Bangholme) | 380 000 |  | 37 297 | 194 900 | 147 803 |
| Findons Creek section 8 wetland – construction (Epping) | 1 398 |  | 410 | 82 | 906 |
| Melbourne main sewer replacement – renewal (Docklands) |  | 221 300 | 51 310 | 52 894 | 117 096 |
| Northern sewerage – construction project (Coburg) | 422 100 |  | 68 083 | 52 265 | 301 752 |
| Preston-North Essendon water main replacement – renewal (Essendon North) | 60 074 |  | 26 417 | 19 267 | 14 390 |
| Sayers drain section 14 – construction (Hoppers Crossing) | 3 742 |  | 454 | 301 | 2 987 |
| Werribee River aqueduct replacement – renewal (Werribee) | 23 818 |  | 14 386 | 201 | 9 231 |
| Western treatment plant wet weather capacity upgrade (Werribee) | 61 100 |  | 16 553 | 33 115 | 11 432 |
| Winneke treatment renewal – clarifier coating replacement (Christmas Hills) | 6 100 |  | 4 056 | 91 | 1 953 |
| Winneke upgrade – additional filters (Christmas Hills) | 16 680 |  | 7 617 | 437 | 8 626 |
| Winneke upgrade – alum sludge management (Christmas Hills) | 25 300 |  | 15 945 | 2 441 | 6 914 |
| Winneke upgrade – existing filter restoration (Christmas Hills) | 5 436 |  | 1 921 | 181 | 3 334 |
| Winneke upgrade – backwash water supply upgrade (Christmas Hills) | 5 900 |  | 1 675 | 52 | 4 173 |
| Total existing projects | 1 259 839 |  | 256 742 | 358 545 | 644 552 |

Source: Melbourne Water Corporation

Melbourne Water Corporation

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Brooklyn pump station power reliability improvement works (Brooklyn) | 5 300 |  | 2 725 | 5 | 2 570 |
| Coranderrk Dalry Road basin debris grate (Launching Place) | 2 904 |  | 1 901 | 90 | 913 |
| East drop structure – rehabilitation (Port Melbourne) | 3 160 |  | 840 | 100 | 2 220 |
| Eastern treatment plant – replacement of diesel storage tanks (Bangholme) | 1 804 |  | 1 146 | 203 | 455 |
| Eastern treatment plant emergency warning information system (Bangholme) | 4 717 |  | 2 025 | 1 874 | 818 |
| Frankston Dam scour facility (Frankston South) | 1 157 |  | 237 | 3 | 917 |
| Preston Reservoir – replacement of iron main (Reservoir) | 1 917 |  | 1 159 | 6 | 752 |
| Sharp Road – complex pressure reducing valve installation (Tullamarine) | 1 674 |  | 423 | 543 | 708 |
| Thomson Dam power supply upgrade (Gippsland) | 1 127 |  | 179 | 392 | 556 |
| Western treatment plant – high voltage feeder redundancy (Werribee) |  | 2 539 | 1 602 | 705 | 232 |
| Western treatment plant – odour control and chemical dosing (Werribee) | 2 998 |  | 1 777 | 152 | 1 069 |
| Total new projects | 29 297 |  | 14 014 | 4 073 | 11 210 |
| Total Melbourne Water Corporation projects | 1 289 136 |  | 270 756 | 362 618 | 655 762 |

Source: Melbourne Water Corporation

# North East Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Aboveground replacements – wastewater (Various) |  | 5 105 |  | 2 018 | 722 | 2 365 |
| Aboveground replacements – water (Various) |  | 5 915 |  | 2 785 | 1 083 | 2 047 |
| Additional wastewater capacity for growth – construction (Barnawartha) |  | 1 201 |  | .. | .. | 1 201 |
| Augment water supply – construction (Bundalong) |  | 1 173 |  | .. | .. | 1 173 |
| Bright offstream storage (Bright) |  | 8 814 |  | 1 005 | 3 905 | 3 904 |
| Broken River pumping capacity – upgrade (Benalla) |  | 1 592 |  | 80 | .. | 1 512 |
| Loombah improvements – construction (Benalla) |  | 2 959 |  | 144 | .. | 2 815 |
| Mains renewals (Various) |  | 5 566 |  | 3 570 | 709 | 1 287 |
| McCall Say Dam improvements – upgrade (Benalla) |  | 6 132 |  | 57 | .. | 6 075 |
| Offstream storage investigations – construction (Yackandandah) |  | 6 808 |  | 33 | 74 | 6 701 |
| Sewer rehabilitation (Various) |  | 9 501 |  | 5 112 | 1 468 | 2 921 |
| Supply pipeline – construction (Glenrowan) |  | 2 854 |  | 80 | .. | 2 774 |
| Tertiary/reuse and river outfall upgrade – compliance (Bright) |  | 8 656 |  | .. | .. | 8 656 |
| Wastewater additional winter storage – construction (Wangaratta) |  |  | 4 604 | .. | 445 | 4 159 |
| Wastewater additional winter storage – construction (Yackandandah) |  |  | 1 668 | .. | .. | 1 668 |
| Wastewater Leneva gravity trunk sewer – construction (Wodonga) |  | 3 160 |  | .. | .. | 3 160 |
| Wastewater overflow reduction – construction (Beechworth) |  | 1 393 |  | 59 | .. | 1 334 |
| Wastewater treatment plant – upgrade (Beechworth) |  |  | 5 128 | 87 | .. | 5 041 |
| Water main augmentation – construction (Wangaratta) |  |  | 1 457 | 10 | .. | 1 447 |
| Water treatment plant – construction (Bright) |  | 5 939 |  | .. | .. | 5 939 |
| Water treatment plant – construction (Corryong) |  | 3 453 |  | .. | 334 | 3 119 |
| Water treatment plant – construction (Myrtleford) |  | 4 327 |  | 566 | 3 761 | .. |
| Total existing projects |  | 97 405 |  | 15 606 | 12 501 | 69 298 |

Source: North East Region Water Corporation

North East Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Head office (Wodonga) | 8 241 | .. | 110 | 8 131 |
| Irrigation expansion (Yarrawonga) | 1 275 | 175 | 734 | 366 |
| Modified conventional sewerage scheme (Glenrowan) | 2 122 | .. | .. | 2 122 |
| Modified conventional sewerage scheme (Milawa) | 2 700 | .. | .. | 2 700 |
| Modified conventional sewerage scheme (Oxley) | 1 900 | .. | .. | 1 900 |
| Modified conventional sewerage scheme (Tungamah) | 3 175 | .. | 3 175 | .. |
| Parfitt Road and Wilson Road sewer schemes (Wangaratta) | 1 132 | .. | 566 | 566 |
| Trade waste treatment plant upgrade (Wangaratta) | 3 855 | .. | .. | 3 855 |
| Water quality upgrade (Springhurst) | 1 950 | .. | .. | 1 950 |
| Water quality upgrade (Whitfield) | 1 350 | .. | .. | 1 350 |
| Total new projects | 27 700 | 175 | 4 585 | 22 940 |
| Total North East Region Water Corporation projects | 125 105 | 15 781 | 17 086 | 92 238 |

Source: North East Region Water Corporation

# Office of Housing

## Existing projects(a)

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Acquisition – 12 units/sites (Loddon Mallee) | 2 599 |  | 328 | 2 271 | .. |
| Acquisition – 137 units/sites (Eastern Metro) | 37 133 |  | 5 916 | 31 217 | .. |
| Acquisition – 219 units/sites (Southern Metro) | 51 211 |  | 8 918 | 42 293 | .. |
| Acquisition – 23 units/sites (Grampians) |  | 6 552 | 1 431 | 5 121 | .. |
| Acquisition – 8 units/sites (Hume) | 1 585 |  | 205 | 1 380 | .. |
| Acquisition – 93 units/sites (North-West Metro) | 23 361 |  | 3 956 | 19 405 | .. |
| Acquisition – 97 units/sites (Barwon South-West) | 18 988 |  | 3 890 | 15 098 | .. |
| Acquisition – 98 units/sites (Gippsland) | 22 778 |  | 6 968 | 15 810 | .. |
| Carlton redevelopment – initial phase (North-West Metro) | 60 600 |  | 13 700 | 37 400 | 9 500 |
| Redevelopment – 121 units (North-West Metro) | 35 020 |  | 15 420 | 17 710 | 1 890 |
| Redevelopment – 15 units/sites (Southern Metro) | 4 200 |  | 200 | 2 000 | 2 000 |
| Redevelopment – 23 units/sites (Grampians) | 6 041 |  | 4 847 | 1 194 | .. |
| Upgrades – 412 units/sites (Southern Metro) | 25 210 |  | 9 450 | 9 460 | 6 300 |
| Upgrades – 640 units/sites (North-West Metro) | 36 070 |  | 7 790 | 9 600 | 18 680 |
| Upgrades – 68 units/sites (Eastern Metro) | 1 180 |  | 155 | 1 025 | .. |
| Westmeadows – initial phase (North-West Metro) | 32 000 |  | 7 140 | 24 290 | 570 |
| Total existing projects | 364 529 |  | 90 315 | 235 273 | 38 941 |

Source: Office of Housing

Note:

(a)	These projects are funded through a combination of State funds, Commonwealth funds, and other revenue generated by the Office of Housing.

Office of Housing

## New projects(a)

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Acquisition – 10 units/sites (Eastern Metro) | 1 075 | .. | 1 075 | .. |
| Acquisition – 15 units/sites (North-West Metro) | 3 270 | .. | 3 043 | 228 |
| Acquisition – 7 units/sites (Barwon South-West) | 1 300 | .. | 782 | 518 |
| Upgrades – 67 units/sites (Loddon Mallee) | 1 000 | .. | 1 000 | .. |
| Upgrades – 721 units/sites (North-West Metro) | 17 140 | .. | 15 860 | 1 280 |
| Total new projects | 23 785 | .. | 21 759 | 2 026 |
| Total Office of Housing (PNFC) projects | 388 314 | 90 315 | 257 033 | 40 966 |

Source: Office of Housing

Note:

(a)	These projects are funded through a combination of State funds, Commonwealth funds, and other revenue generated by the Office of Housing.

# Port of Melbourne Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Channels and waterways – capital works (Port Phillip Bay) | 39 781 | 22 656 | 6 730 | 10 395 |
| Information technology – upgrades and development (Melbourne) | 10 952 | 5 789 | 4 613 | 550 |
| Site rehabilitation and environmental projects (Various) | 28 177 | 3 577 | 14 300 | 10 300 |
| Station Pier – capital works (Port Melbourne) | 10 713 | 4 451 | 1 812 | 4 450 |
| Swanson Dock crane replacement (West Melbourne) | 3 284 | 1 484 | .. | 1 800 |
| Terminal interconnectivity – roadway construction (Various) | 9 267 | 3 362 | 879 | 5 026 |
| Wharf rehabilitation (Various) | 67 951 | 54 139 | 12 812 | 1 000 |
| Other |  |  |  |  |
| Other (Various) | 45 421 | 15 236 | 8 985 | 21 200 |
| Total existing projects | 215 546 | 110 694 | 50 131 | 54 721 |

Source: Port of Melbourne Corporation

Port of Melbourne Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Channels and waterways – capital works (Port Phillip Bay) | 2 900 | .. | .. | 2 900 |
| Land acquisition (Various) | 80 000 | .. | .. | 80 000 |
| Wharf and terminal upgrades (West Melbourne) | 5 500 | .. | 1 000 | 4 500 |
| Wharf rehabilitation (Various) | 14 300 | .. | 350 | 13 950 |
| Other |  |  |  |  |
| Other (Various) | 11 946 | .. | 199 | 11 747 |
| Total new projects | 114 646 | .. | 1 549 | 113 097 |
| Total Port of Melbourne Corporation projects | 330 192 | 110 694 | 51 680 | 167 818 |

Source: Port of Melbourne Corporation

# South East Water Limited

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Albert Park branch sewer relief (Caulfield West) | 2 928 | 267 | 1 161 | 1 500 |
| Bluescope Steel potable substitution and recycling scheme (Hastings) | 27 718 | 6 072 | 12 546 | 9 100 |
| Elster Creek branch sewer relief (Eumemmerring) | 13 013 | 329 | 3 684 | 9 000 |
| Information technology infrastructure (Various Metropolitan) | 30 450 | 7 180 | 7 270 | 16 000 |
| Merricks Beach backlog (Merricks Beach) | 4 915 | 926 | 1 408 | 2 581 |
| Meters (Various Metropolitan) | 22 026 | 5 550 | 5 395 | 11 081 |
| Mount Martha sewerage treatment plant refurbishment (Mount Martha) | 2 275 | 675 | 1 600 | .. |
| Nar Nar Goon – connections (Nar Nar Goon) | 2 118 | 623 | 1 495 | .. |
| Other (system growth new lots) – backlog projects (Various Metropolitan) | 6 842 | 1 172 | 2 670 | 3 000 |
| Other (system growth new lots) – other (Various Metropolitan) | 6 800 | 750 | 750 | 5 300 |
| Other (system growth new lots) – sewerage treatment plants (Various Metropolitan) | 39 760 | 2 515 | 3 939 | 33 306 |
| Pakenham sewerage treatment plant pump station (Pakenham) | 4 035 | 2 386 | 1 649 | .. |
| Pakenham/Narre Warren transfer system rising main No. 5 (Pakenham) | 9 272 | 5 687 | 2 585 | 1 000 |
| Part duplication of outlet main (Rosedale Grove) | 1 650 | 450 | 1 200 | .. |
| Peet Street duplication sewer design (Pakenham) | 6 601 | 3 002 | 3 599 | .. |
| Pressure pump connections – reimbursements (Various Metropolitan) | 27 600 | 4 900 | 11 800 | 10 900 |
| Recycled water – other (Various Metropolitan) | 32 420 | 670 | 4 300 | 27 450 |
| Recycled water (Officer) | 20 350 | 8 300 | 12 050 | .. |
| Rye coastal stage 4 (Rye) | 34 266 | 266 | 7 000 | 27 000 |
| Safety Beach LL tank 225mm inlet/outlet main (Dromana) | 24 600 | 4 400 | 7 950 | 12 250 |
| Sewer modelling program (Various Metropolitan) | 4 000 | 1 000 | 1 000 | 2 000 |
| Sewer quality – network (Various Metropolitan) | 4 431 | 1 250 | 1 591 | 1 590 |
| Sewer reliability upgrades – other (Various Metropolitan) | 43 124 | 13 432 | 7 002 | 22 690 |
| Sewer reliability upgrades – reticulation (Various Metropolitan) | 23 600 | 5 200 | 5 200 | 13 200 |
| Sewer reliability upgrades – sewer mains (Various Metropolitan) | 17 100 | 4 500 | 4 000 | 8 600 |
| Sherbrooke backlog area A, B and C (Belgrave Heights) | 31 049 | 1 764 | 9 685 | 19 600 |
| Somers sewerage treatment plant (Somers) | 12 000 | 3 200 | 8 800 | .. |
| System growth – new lots (Officer South) | 36 355 | 23 945 | 9 230 | 3 180 |
| Tynong connections (Tynong) | 1 809 | 736 | 1 073 | .. |
| Upper Beaconsfield backlog scheme (Upper Beaconsfield) | 5 249 | 2 646 | 2 603 | .. |
| Water (system growth new lots) – other (Various Metropolitan) | 31 404 | 7 990 | 2 347 | 21 067 |
| Water reliability civil upgrades – distribution mains (Various Metropolitan) | 16 900 | 1 300 | 5 300 | 10 300 |
| Water reliability civil upgrades – other (Various Metropolitan) | 14 241 | 2 685 | 4 057 | 7 499 |
| Water reliability civil upgrades – reticulation mains (Various Metropolitan) | 38 400 | 9 600 | 9 600 | 19 200 |
| Wedgewood Drive relief sewer (Eumemmerring) | 4 746 | 584 | 4 162 | .. |
| Total existing projects | 604 047 | 135 952 | 169 701 | 298 394 |

Source: South East Water Limited

South East Water Limited

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Mount Martha sewerage treatment plant education centre (Mount Martha) | 1 000 | .. | 1 000 | .. |
| Total new projects | 1 000 | .. | 1 000 | .. |
| Total South East Water Limited projects | 605 047 | 135 952 | 170 701 | 298 394 |

Source: South East Water Limited

# South Gippsland Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Construction of offstream storage 200ML – (Yarram) | 6 150 | 220 | 150 | 5 780 |
| Dams risk – Coalition Creek (rehabilitation/augmentation) (Korumburra) | 5 445 | 121 | 3 419 | 1 905 |
| Environmental obligations – construction (Various) | 3 600 | 600 | 300 | 2 700 |
| Jacobs Park Estate pump station – upgrade (Wonthaggi) | 1 780 | 380 | 250 | 1 150 |
| Loch Nyora sewerage scheme – construction (Poowong) | 15 910 | 800 | 5 800 | 9 310 |
| Meeniyan sewerage scheme – construction (Meeniyan) | 4 342 | 3 550 | 792 | .. |
| Operations systems improvements – water treatment (South Gippsland) | 1 690 | 320 | 170 | 1 200 |
| Replacement/rehabilitation of mains (Various) | 7 183 | 1 206 | 472 | 5 505 |
| Reticulation sewers replacement/ rehabilitation (Various) | 3 600 | 600 | 300 | 2 700 |
| Stormwater infiltration curtailment (South Gippsland) | 2 625 | 375 | 250 | 2 000 |
| Strategic land purchases (Various) | 2 000 | .. | .. | 2 000 |
| Wastewater treatment plant improvements – construction (Foster) | 3 650 | 1 000 | 1 500 | 1 150 |
| Water meters (Various) | 2 114 | 342 | 183 | 1 589 |
| Total existing projects | 60 089 | 9 514 | 13 586 | 36 989 |

Source: South Gippsland Region Water Corporation

South Gippsland Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Agnes River augmentation construction (offstream storage) (Toora) | 2 575 | .. | 275 | 2 300 |
| Other (corporate) (Various) | 1 718 | 339 | 261 | 1 118 |
| Other (corporate) computers and telemetry (Various) | 1 994 | 402 | 183 | 1 409 |
| Other (corporate) OH&S and plant replacement (Various) | 1 524 | 264 | 134 | 1 126 |
| Other (headworks) (Various) | 1 190 | 595 | 595 | .. |
| Other (wastewater) (Various) | 1 803 | .. | 1 803 | .. |
| Other (water) (Various) | 2 259 | 799 | 1 460 | .. |
| Venus Bay outfall (Various) | 1 350 | 850 | 500 | .. |
| Total new projects | 14 413 | 3 249 | 5 211 | 5 953 |
| Total South Gippsland Region Water Corporation projects | 74 502 | 12 763 | 18 797 | 42 942 |

Source: South Gippsland Region Water Corporation

# Transport Ticketing Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| myki (New ticketing solution – technology and installation) (Statewide) | 460 900 | 374 504 | 80 806 | 5 590 |
| Total existing projects | 460 900 | 374 504 | 80 806 | 5 590 |

Source: Transport Ticketing Authority

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Transport Ticketing Authority projects | 460 900 | 374 504 | 80 806 | 5 590 |

Source: Transport Ticketing Authority

# V/Line Passenger Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| V/Line fleet refurbishments – power doors and sprinter upgrades (Statewide) | 21 750 | 19 950 | 1 800 | .. |
| Total existing projects | 21 750 | 19 950 | 1 800 | .. |

Source: V/Line Passenger Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total V/Line Passenger Corporation projects | 21 750 | 19 950 | 1 800 | .. |

Source: V/Line Passenger Corporation

# Victorian Rail Track (VicTrack)

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |
| Accessible Public Transport in Victoria: Disability Discrimination Act (DDA) compliance for train and tram (Statewide) | 85 600 |  | 69 935 | 15 665 | .. |
| Caulfield – Dandenong rail corridor stage two – Westall rail upgrade (Springvale) | 151 061 |  | 78 248 | 72 813 | .. |
| Coolaroo station (Coolaroo) | 36 000 |  | 26 000 | 5 000 | 5 000 |
| Country Passenger Rail Network renewal and maintenance (Non-metro Various) | 142 305 |  | 63 100 | 44 390 | 34 815 |
| Improving train operations – rail service efficiencies (Various) | 111 604 |  | 15 700 | 31 500 | 64 404 |
| Laverton rail upgrade (Laverton) | 91 975 |  | 63 196 | 28 779 | .. |
| Maryborough Rail Services (Non-metro Various) | 19 100 |  | 14 100 | 5 000 | .. |
| Metropolitan Park and Ride Program – stage 2 (Metro Various) | 26 900 |  | 7 079 | 14 521 | 5 300 |
| Metropolitan rolling stock (Metro Various) (a) | 1 175 317 |  | 584 863 | 379 954 | 210 500 |
| Metropolitan Station and Modal Interchange Upgrade Program (Metro Various) | 8 700 |  | 1 000 | 3 100 | 4 600 |
| Metropolitan train control reliability (Melbourne) | 87 900 |  | 51 502 | 26 398 | 10 000 |
| Metropolitan train safety communications system (Metro Various) | 143 900 |  | 73 111 | 51 549 | 19 240 |
| New stations in growth areas (Metro Various) | 150 800 |  | 9 900 | 44 200 | 96 700 |
| North East Rail Revitalisation (Non-metro Various) (b) | 59 800 |  | 52 800 | 7 000 | .. |
| Railway crossing upgrades (Statewide) (c) | 91 715 |  | 53 328 | 12 916 | 25 471 |
| Regional Rail Freight Network Program (Non-metro Various) | 6 500 |  | 1 000 | 5 500 | .. |
| Regional rolling stock (Non-metro Various) (d) | 315 150 |  | 202 550 | 68 700 | 43 900 |
| Regional Station and Modal Interchange Upgrade Program (Non-metro Various) | 8 700 |  | 2 000 | 2 100 | 4 600 |
| South Morang rail extension (Metro Various) | 559 100 |  | 20 000 | 80 600 | 458 500 |
| Stations and Modal Interchanges Program (Various) | 20 500 |  | 18 400 | 2 100 | .. |
| Sunbury electrification (Metro Various) | 194 500 |  | 10 875 | 74 803 | 108 822 |
| Tram electrical upgrade and maintenance (Metro Various) | 9 501 |  | 3 867 | 4 851 | 783 |
| Vigilance Control and Event Recording System on Metropolitan Trains (VICERS) (Metro Various) | 37 269 |  | 31 269 | 6 000 | .. |
| Wodonga Rail Bypass (Wodonga) (b) |  | 111 500 | 83 944 | 27 556 | .. |
| Total existing projects | 3 645 397 |  | 1 537 767 | 1 014 995 | 1 092 635 |

Source: Victorian Rail Track and Department of Transport

Notes:

(a)	Total Estimated Investment of $1 175.3 million includes $565.8 million for 18 new metropolitan trains announced in 2007-08 and 2008-09 and $609.5 million announced in 2009-10 for an additional 20 new X'trapolis trains for the metropolitan network.

(b)	The Total Estimated Investment for the North East Rail Revitalisation Project, including the Wodonga Rail Bypass is $612.8 million. This comprises $171.3 million from the State and $156.5 million from the Commonwealth governments. A further $285 million is provided from the Australian Rail Track Corporation, which is not reported in this publication.

(c)	Total Estimated Investment incorporates all funding for pedestrian and level crossing programs from 2008-09 to 2013-14.

(d)	Total Estimated Investment of $315.15 million includes $65.1 million announced in 2006-07 for 14 new regional train carriages, $35.1 million announced in 2007-08 for an additional 8 regional train carriages and $215.0 million announced in 2008-09 for an additional 28 regional train carriages.

Victorian Rail Track (VicTrack)

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Fibre optic cable builds and optimisation – 2010-11 program (Various) | 1 500 |  | .. | 1 500 | .. |
| Fish market acquisition (West Melbourne) | 9 550 |  | .. | 3 850 | 5 700 |
| Heritage works – 2010-11 program (Various) | 1 000 |  | .. | 1 000 | .. |
| Next generation network – capacity upgrade (Various) | 1 400 |  | .. | 1 100 | 300 |
| Property building compliance works – 2010-11 program (Various) | 1 000 |  | .. | 1 000 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |
| Level crossing safety program (Statewide) | 15 285 |  | .. | 7 420 | 7 865 |
| New stations in growth areas (Metro Various) | 37 700 |  | .. | 3 000 | 34 700 |
| Public Transport Premium Stations (Various) | 54 914 |  | .. | 13 500 | 41 414 |
| Regional Rail Link (Various) (a) | 4 300 000 |  | 42 000 | 510 000 | 3 748 000 |
| Tram procurement and supporting infrastructure (Metro Various) | 804 456 |  | .. | 70 260 | 734 196 |
| Commonwealth Funding |  |  |  |  |  |
| Melbourne Metro Rail Tunnel – planning and development – stage 1 (Metro Various) |  | 40 000 | 10 000 | 20 000 | 10 000 |
| Total new projects | 5 266 805 |  | 52 000 | 632 630 | 4 582 175 |
| Total Victorian Rail Track projects | 8 912 202 |  | 1 589 767 | 1 647 625 | 5 674 810 |

Source: Victorian Rail Track and Department of Transport

Note:

(a)	Regional Rail Link is jointly funded by the State and Commonwealth governments with contributions of $1.1 billion and $3.2 billion respectively. Preliminary project cashflows are identified and final cashflows are to be confirmed following further design work.

# Victorian Urban Development Authority (VicUrban)

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Harbour Esplanade redevelopment – concept and design (Docklands) |  | 6 200 | 5 800 | 400 | .. |
| Harbour Esplanade redevelopment – stage 1 tram and cycle trail relocation (Docklands) |  | 23 000 | 3 100 | 19 900 | .. |
| Harbour Esplanade redevelopment – stage 2 wharf remediation (Docklands) |  | 22 000 | .. | .. | 22 000 |
| Harbour Esplanade redevelopment – tram stabling relocation (Docklands) |  | 4 000 | 200 | 3 800 | .. |
| Revitalising Central Dandenong – upgrade works (Dandenong) (a) |  | 243 446 | 175 827 | 42 936 | 24 683 |
| Total existing projects |  | 298 646 | 184 927 | 67 036 | 46 683 |

Source: Victorian Urban Development Authority

Note:

(a)	The total Revitalising Central Dandenong project is valued at $290 million. The State is contributing asset funding of $243.45 million with additional funding to be provided through developer contributions.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Other (Various Metropolitan) | 3 200 | .. | 3 200 | .. |
| Total new projects | 3 200 | .. | 3 200 | .. |
| Total VicUrban (Victorian Urban Development Authority) projects | 301 846 | 184 927 | 70 236 | 46 683 |

Source: Victorian Urban Development Authority

# Wannon Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Dutton Way – sewer scheme (Portland) |  | 3 915 | 278 | 364 | 3 273 |
| Dutton Way – water scheme (Portland) | 2 371 |  | .. | .. | 2 371 |
| Mobile management information system – system development (Various) | 1 446 |  | 598 | 848 | .. |
| Portland – wastewater treatment plant upgrade (Portland) | 7 797 |  | 654 | 4 364 | 2 779 |
| Pre-treatment system at tertiary water reclamation plant (Hamilton) | 1 194 |  | 31 | 1 163 | .. |
| Sewer main replacement program (Various) | 1 530 |  | 751 | 200 | 579 |
| Telemetry installation program (Various) | 9 958 |  | 6 382 | 480 | 3 096 |
| Warrnambool office building (Warrnambool) | 12 130 |  | 10 861 | 1 269 | .. |
| Water main replacement program (Various) | 7 086 |  | 3 810 | 2 126 | 1 150 |
| Water meter replacement program (Various) | 2 523 |  | 827 | 55 | 1 641 |
| Water reclamation plant upgrades (Warrnambool) | 12 495 |  | 3 601 | .. | 8 894 |
| West Portland sewer scheme (Portland) | 1 987 |  | 295 | .. | 1 691 |
| Total existing projects | 64 431 |  | 28 088 | 10 869 | 25 474 |

Source: Wannon Region Water Corporation

Wannon Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Capital works under $100 000 (Various) | 2 010 | 1 775 | 235 | .. |
| Wangoom Road – water and sewer scheme (Warrnambool) | 1 899 | 68 | 1 831 | .. |
| Total new projects | 3 909 | 1 843 | 2 066 | .. |
| Total Wannon Regional Water Corporation projects | 68 340 | 29 931 | 12 935 | 25 474 |

Source: Wannon Region Water Corporation

# Western Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Business development (Various) | 3 076 |  | 660 | 103 | 2 313 |
| Development – sewer mains upsizing (Sunbury) | 3 000 |  | 244 | 100 | 2 656 |
| Development – sewer mains upsizing (Various) | 4 774 |  | 476 | 154 | 4 144 |
| Development – water mains upsizing (Melton) | 2 700 |  | 298 | 150 | 2 252 |
| Development – water mains upsizing (Sunbury) | 2 929 |  | 649 | 200 | 2 080 |
| Development – water mains upsizing (Various) | 2 772 |  | 707 | 154 | 1 911 |
| Drinking water quality management system (Various) | 3 000 |  | 462 | 200 | 2 338 |
| Graphic information system (Various) | 8 381 |  | 2 130 | 280 | 5 971 |
| Greenhouse gas strategy implementation – purchase (Various) | 1 900 |  | 269 | 200 | 1 431 |
| Information technology (Various) | 47 160 |  | 10 644 | 670 | 35 846 |
| OH&S (Various) | 1 537 |  | 256 | 51 | 1 230 |
| Property metering (Various) | 4 042 |  | 970 | 225 | 2 847 |
| Pump station renewals (Various) | 5 250 |  | 640 | 175 | 4 435 |
| Recycled water – network extension (Sunbury) | 3 000 |  | 545 | 100 | 2 355 |
| Reticulation modelling (Various) | 1 800 |  | 508 | 100 | 1 192 |
| Reticulation renewals/replacement (Various) | 34 414 |  | 5 732 | 1 200 | 27 482 |
| Roadwork upgrades (Various) | 1 500 |  | 202 | 50 | 1 248 |
| Romsey borefield (Romsey) | 3 727 |  | 766 | 1 000 | 1 961 |
| Rosslynne water treatment plant (Gisborne) | 4 000 |  | 415 | 2 850 | 735 |
| Sewerage infrastructure – construction (Melton) | 18 125 |  | 5 431 | .. | 12 694 |
| Sunbury wastewater treatment plant – new centrifuge (Sunbury) | 1 956 |  | 1 776 | 180 | .. |
| Vehicle replacement (Various) | 18 760 |  | 8 879 | 1 025 | 8 856 |
| Wastewater treatment plant – aeration of primary lagoon (Bacchus Marsh) |  | 2 804 | 685 | 500 | 1 619 |
| Wastewater treatment plant – secondary sedimentation tanks (Melton) | 10 488 |  | 5 131 | .. | 5 357 |
| Wastewater treatment plant – site improvements biodiversity (Various) | 1 500 |  | 316 | 50 | 1 134 |
| Wastewater treatment plant – sludge treatment (Gisborne) | 1 487 |  | 1 185 | 300 | 2 |
| Wastewater Treatment Plant – Upgrade (Woodend) | 6 082 |  | 5 718 | .. | 364 |
| Water infrastructure – construction (Gisborne) | 4 000 |  | 1 150 | 2 850 | .. |
| Water infrastructure – construction (Melton) | 7 469 |  | 1 619 | 5 850 | .. |
| Total existing projects | 211 633 |  | 58 463 | 18 717 | 134 453 |

Source: Western Region Water Corporation

Western Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Exford Road water main (Melton) |  | 1 529 |  | 50 | 1 479 | .. |
| Land information and billing system (Various) |  | 1 900 |  | 660 | 1 040 | 200 |
| Sewerage infrastructure – construction (Melton) |  | 3 774 |  | 200 | .. | 3 574 |
| Surbiton recycled water plant storage lagoon refurbishment (Melton) |  | 1 774 |  | 36 | .. | 1 738 |
| Toolern Creek outfall sewer (Melton) |  |  | 3 279 | .. | 50 | 3 229 |
| Toolern growth area servicing (Melton) |  | 15 846 |  | .. | 214 | 15 632 |
| Water infrastructure – construction (Melton) |  | 2 750 |  | 150 | .. | 2 600 |
| Woodend recycled water – stage 2 reuse (Bacchus Marsh) |  | 3 300 |  | .. | 150 | 3 150 |
| Woodend recycled water – stage 2 reuse (Woodend) |  | 2 720 |  | .. | 480 | 2 240 |
| Total new projects |  | 36 872 |  | 1 096 | 3 413 | 32 363 |
| Total Western Region Water Corporation projects |  | 248 505 |  | 59 559 | 22 130 | 166 816 |

Source: Western Region Water Corporation

# Westernport Region Water Corporation

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Candowie embankment – construction (Glen Forbes) | 13 900 | 638 | 2 400 | 10 862 |
| Glen Forbes water treatment plant – process upgrade (Glen Forbes) | 1 496 | 1 091 | 405 | .. |
| Information technology and office systems (Newhaven) | 2 591 | 1 706 | 835 | 50 |
| Under channel pipeline (San Remo) | 1 504 | 4 | 1 500 | .. |
| Upgrade Bass River pump station and pipeline – construction (Glen Forbes) | 1 100 | .. | .. | 1 100 |
| Other |  |  |  |  |
| Other (various) | 8 939 | 6 119 | 2 811 | 10 |
| Total existing projects | 29 530 | 9 557 | 7 951 | 12 022 |

Source: Westernport Region Water Corporation

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Westernport Region Water Corporation projects | 29 530 | 9 557 | 7 951 | 12 022 |

Source: Westernport Region Water Corporation

# Yarra Valley Water Limited

## Existing projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Epping Craigieburn sewerage project (Epping/Craigieburn) |  | 26 970 |  |  | 13 190 | 1 520 | 12 260 |
| Facilities (Mitcham) |  | 19 920 |  |  | 3 500 | 9 250 | 7 170 |
| House connection branch renewals (Various Metropolitan) |  | 34 660 |  |  | 8 860 | 8 800 | 17 000 |
| Information technology – infrastructure (Mitcham) |  | 20 385 |  |  | 5 055 | 6 180 | 9 150 |
| Information technology – system improvement (Mitcham) |  | 25 277 |  |  | 7 561 | 7 416 | 10 300 |
| Northern sewerage project (Coburg) |  | 228 400 |  |  | 113 010 | 31 300 | 84 090 |
| Sewage treatment (Various Metropolitan) |  | 20 363 |  |  | 5 315 | 6 910 | 8 138 |
| Sewer backlog (Various Metropolitan) |  | 49 487 |  |  | 4 500 | 15 787 | 29 200 |
| Sewer growth – University Hill (Bundoora) |  | 3 208 |  |  | 2 166 | 920 | 122 |
| Sewer growth (Beveridge/Wallan) |  | 22 497 |  |  | 7 705 | 5 650 | 9 142 |
| Sewer growth (Craigieburn/Mickleham/ Kalkallo) |  |  |  | 18 806 | 2 991 | 1 246 | 14 569 |
| Sewer growth (Greenvale) |  | 24 273 |  |  | 2 604 | 13 940 | 7 729 |
| Sewer growth (Lalor/Epping/Epping North) |  | 26 380 |  |  | 9 190 | 6 200 | 10 990 |
| Sewer growth (Mernda/Doreen) |  | 14 443 |  |  | 6 278 | 3 805 | 4 360 |
| Sewer growth (Various Metropolitan) |  | 7 605 |  |  | 3 730 | 1 163 | 2 712 |
| Sewer improved system capacity (Various Metropolitan) |  | 36 160 |  |  | 6 014 | 10 525 | 19 621 |
| Sewer main and branch renewals (Various Metropolitan) |  | 32 284 |  |  | 6 514 | 8 750 | 17 020 |
| Sewer reliability (Various Metropolitan) |  | 15 669 |  |  | 4 978 | 4 055 | 6 636 |
| Sewer reticulation renewals (Various Metropolitan) |  | 45 572 |  |  | 11 622 | 11 750 | 22 200 |
| Water customer meter replacements (Various Metropolitan) |  | 11 123 |  |  | 3 023 | 2 700 | 5 400 |
| Water distribution main renewals (Various Metropolitan) |  | 18 593 |  |  | 2 147 | 6 600 | 9 846 |
| Water growth (Beveridge/Wallan) |  | 20 973 |  |  | 2 607 | 10 072 | 8 294 |
| Water growth (Craigieburn/Mickleham/ Kalkallo) |  |  | 70 505 |  | 13 157 | 14 433 | 42 915 |
| Water growth (Croydon/Chirnside Park) |  | 1 910 |  |  | 358 | 50 | 1 502 |
| Water growth (Greenvale) |  | 5 593 |  |  | 799 | 1 642 | 3 152 |
| Water growth (Lalor/Epping/Epping North) |  | 20 436 |  |  | 2 915 | 3 426 | 14 095 |
| Water growth (Mernda/Doreen) |  | 13 490 |  |  | 4 686 | 2 281 | 6 523 |
| Water growth (Various Metropolitan) |  | 8 563 |  |  | 1 455 | 1 685 | 5 423 |
| Water improved quality (Various Metropolitan) |  | 3 398 |  |  | 658 | 1 074 | 1 666 |
| Water main to meter renewals (Various Metropolitan) |  | 3 697 |  |  | 938 | 950 | 1 809 |
| Water pressure management (Various Metropolitan) |  | 14 562 |  |  | 3 909 | 3 980 | 6 673 |
| Water reliability (Various Metropolitan) |  | 36 651 |  |  | 6 576 | 11 960 | 18 115 |
| Water reticulation main renewals (Various Metropolitan) |  | 58 399 |  |  | 14 413 | 16 200 | 27 786 |
| Total existing projects |  | 960 252 |  |  | 282 424 | 232 220 | 445 608 |

Source: Yarra Valley Water Limited

Yarra Valley Water Limited

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Sewer growth (Healesville) | 9 820 | .. | .. | 9 820 |
| Total new projects | 9 820 | .. | .. | 9 820 |
| Total Yarra Valley Water Ltd projects | 970 072 | 282 424 | 232 220 | 455 428 |

Source: Yarra Valley Water Limited

# Other public non financial corporations

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| All Seasons Gateway Project (Falls Creek) |  | 3 500 | 2 201 | 1 299 | .. |
| Geelong grandstand and track redevelopment – Greyhound Racing Victoria (Geelong) |  | 6 196 | 1 735 | 4 461 | .. |
| Improving major sports precincts – upgrade works (Albert Park and Royal Park) |  | 1 230 | 1 000 | 230 | .. |
| Multi-purpose building at Tabcorp Park – Harness Racing Victoria (Melton) |  | 2 600 | 936 | 1 664 | .. |
| State Sports Facility project – upgrade (Various) (a) |  | 53 800 | 9 255 | 30 000 | 14 545 |
| Other |  |  |  |  |  |
| Other (Various) |  | 11 394 | 5 265 | 5 502 | 627 |
| Total existing projects |  | 78 720 | 20 392 | 43 156 | 15 172 |

Source: Other public non-financial corporations

Note:

(a)	The increase in Total Estimated Investment reflects additional funding approved during 2009-10 for the construction of the Victorian Institute of Sport pool.

Other public non financial corporations

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Estimated Expenditure to 30.06.10 | Estimated Expenditure 2010-11 | Remaining Expenditure |
| Melbourne and Olympic Park redevelopment – stage 1 (Melbourne) | 363 000 | 11 500 | 56 600 | 294 900 |
| Melbourne Sports and Aquatic Centre – upgrade (Various) | 2 350 | .. | 2 350 | .. |
| Reinstatement of visitors centre (Lake Mountain) | 6 700 | .. | 4 000 | 2 700 |
| Total new projects | 372 050 | 11 500 | 62 950 | 297 600 |
| Total Other PNFCs projects | 450 770 | 31 892 | 106 106 | 312 772 |

Source: Other public non-financial corporations

Appendix A – Location index

A

Aireys Inlet, 81, 84

Albert Park, 25, 149

Alexandra, 44, 112

Altona, 25, 69, 71, 98

Altona North, 25, 37

Anakie, 25

Anderson, 70

Anglesea, 25, 81

Apollo Bay, 81, 87

Ararat, 55

Ashburton, 37

Avenel, 26

Avoca, 96

Axedale, 101

B

Bacchus Marsh, 26, 70, 72, 143, 144

Bairnsdale, 52, 104

Ballarat, 26, 44, 48, 51, 68, 95, 96

Balwyn North, 26

Bangholme, 120, 121

Bannockburn, 81

Barkers Creek, 100

Barnawartha, 26, 122

Barwon, 66

Barwon Downs, 83

Barwon Heads, 70, 81, 82, 87

Barwon South-West, 125, 126

Bass, 70

Batesford, 82

Bayswater, 40

Beaufort, 37, 95

Beechworth, 122

Belgrave Heights, 130

Belmont, 28, 37, 70, 82, 84

Bemm River, 105

Benalla, 122

Bendigo, 37, 44, 48, 51, 100, 101

Bentleigh, 26

Berwick, 33, 34, 42, 73, 74

Beveridge, 26, 146

Birregurra, 82

Black Rock, 87

Blackburn, 27

Blackwood, 95

Boolarra, 88

Boort, 37, 107, 108

Boronia, 40

Box Hill, 44, 48, 55

Bridgewater, 100

Bright, 122, 123

Brimbank, 70

Broadford, 110

Broadmeadows, 27, 60

Brooklyn, 121

Bundalong, 122

Bundoora, 146

Buninyong, 57

Burwood, 43

Burwood East, 27, 37

Byrneside, 107

C

Camberwell, 29

Carlton, 26

Carrum Downs, 55

Castlemaine, 57, 100, 101

Caulfield, 44

Caulfield West, 129

Chadstone, 52, 54

Cheltenham, 45

Chirnside Park, 120, 147

Christmas Hills, 120

Clayton, 30, 52

Clifton Springs, 82, 83

Cobram, 107, 110

Cobungra, 104

Coburg, 120, 146

Cohuna, 107

Coimadai, 38

Colac, 27, 82

Colac West, 82

Coleraine, 48

Collingwood, 38, 58

Coolaroo, 136

Coongulla, 88

Corio, 38, 62

Corryong, 123

Craigieburn, 27, 31, 41, 146, 147

Cranbourne, 28, 52, 66

Croydon, 147

D

Dandenong, 28, 38, 44, 52, 56, 60, 70, 71, 120, 139

Daylesford, 28, 95

Dingley Village, 28, 70

Docklands, 51, 54, 120, 139

Doreen, 30, 146, 147

Doveton, 38, 44

Dromana, 130

Drouin, 89

Dutson, 88, 92

Dutson Downs, 88, 89

E

Eaglehawk, 26

East Geelong, 52

East Keilor, 98

East Melbourne, 46

Eastern Metro, 125, 126

Echuca, 28, 52, 100, 101

Edenhope, 114

Elliminyt, 87

Eltham, 28, 39

Epping, 46, 48, 51, 120, 146, 147

Epping North, 146, 147

Essendon, 98

Essendon North, 120

Eumemmerring, 129, 130

Euroa, 111

F

Fairfield, 53

Falls Creek, 149

Flemington, 39

Footscray, 47, 60

Forest Hill, 32, 41

Forrest, 86

Foster, 132

Frankston, 39, 41, 45, 66

Frankston South, 121

Fyansford, 83, 87

G

Garfield, 39

Geelong, 44, 45, 48, 58, 68, 69, 70, 71, 72, 73, 81, 82, 83, 84, 85, 86, 87, 149

Gheringhap, 87

Gippsland, 121, 125

Gisborne, 29, 142, 143

Glen Forbes, 145

Glen Waverley, 29, 48

Glenmaggie, 89

Glenrowan, 122, 124

Glenroy, 29, 39

Golden Beach, 89

Gordon, 95

Grampians, 125

Grasmere, 29

Great Western, 114

Greensborough, 25

Greenvale, 146, 147

Grovedale, 81

H

Halls Gap, 39

Hamilton, 140

Hamlyn Heights, 35

Hampton Park, 73

Harcourt, 100

Harston, 107

Hastings, 35, 129

Healesville, 29, 48, 148

Heatherton, 45

Heidelberg, 45, 46, 48

Heidelberg Heights, 29, 39

Highton, 82

Hoppers Crossing, 120

Horsham, 114

Hume, 125

I

Indented Head, 83

Inverleigh, 83

Inverloch, 30

J

Jan Juc, 87

K

Kalkallo, 146, 147

Kangaroo Flat, 26

Katunga, 30

Keilor Downs, 39

Kerang, 107

Keysborough, 30, 38

Kilmore, 73, 109, 110, 111, 112, 113

Knox, 60

Koo Wee Rup, 57

Korumburra, 56, 132

Kyabram, 30, 40

Kyneton, 55, 101

L

Laanecoorie, 101

Lake Boga, 30

Lake Bolac, 114

Lake Gardens, 26

Lake Mountain, 150

Lakes Entrance, 104

Lalor, 146, 147

Lang Lang, 62

Langwarrin, 28

Lara, 30, 56, 87

Launching Place, 121

Laverton, 30, 69, 71, 136

Leitchville, 101, 102

Leongatha, 31, 48, 52

Leopold, 83, 84, 86

Lethbridge, 83

Lilydale, 55

Loch Sport, 90

Lockwood South, 40

Loddon Mallee, 125, 126

Longford, 70, 89

Longwood, 111

Lorne, 87

Lovely Banks, 83, 87

Lysterfield, 64

M

Macleod, 32

Maffra, 31, 90, 93, 106

Malmsbury, 31, 101

Mansfield, 109, 112, 113

Maryborough, 95, 96

Marysville, 58

McKinnon, 31

Meeniyan, 132

Melbourne, 51, 54, 55, 56, 58, 59, 60, 62, 63, 64, 65, 75, 76, 127, 136, 150

Melton, 70, 72, 106, 142, 143, 144, 149

Merbein, 40, 117

Meredith, 84

Mernda, 146, 147

Merricks Beach, 129

Metropolitan, 42, 46, 48, 63, 66, 67, 73, 78, 79, 80

North-West, 125, 126

Southern, 125

Various, 69, 70, 71, 72, 73, 129, 130, 136, 137, 138, 139, 146, 147

Metung, 104

Mickleham, 146, 147

Milawa, 124

Mildura, 27, 117

Millewa, 117

Miners Rest, 31

Mirboo North, 90

Mitcham, 146

Moe, 90, 93

Montmorency, 40

Moolap, 84

Moondarra, 90, 91

Moorabool, 84

Mooroolbark, 32

Mooroopna, 107

Moriac, 86

Mortlake, 57

Morwell, 45, 88, 90, 91, 93

Mount Evelyn, 31

Mount Martha, 129, 131

Mount Waverley, 31, 33, 39

Mullum Mullum, 66

Murchison, 32

Murrabit, 117

Myrtleford, 123

N

Nagambie, 70, 71, 107, 113

Nar Nar Goon, 129

Nathalia, 46, 107

Neerim South, 93

New Gisborne, 32

Newhaven, 145

Newport, 29, 30

Nhill, 70, 71, 114

Noble Park, 38

Non-Metropolitan

Various, 69, 70, 71, 72, 73, 136, 137

Noojee, 91

Norlane, 62

North Melbourne, 56, 63

North Richmond, 46

North Wyndham, 56

Nunawading, 43

Nurmurkah, 110, 111, 112

Nyah, 107

O

Oakleigh, 46

Ocean Grove, 84

Officer, 130

Officer South, 130

Oxley, 124

P

Pakenham, 129

Parkdale, 41

Parkville, 48

Pascoe Vale, 32

Point Cook, 32, 98

Point Lonsdale, 83, 85

Poowong, 132

Port Melbourne, 32, 51, 121, 127

Port Phillip Bay, 127, 128

Portarlington, 85, 87

Portland, 140

Preston, 41, 54

Pyalong, 33

Q

Queenscliff, 85

R

Rainbow, 41

Rawson, 91

Red Cliffs, 117, 118, 119

Reservoir, 40, 121

Richmond, 31

Ringwood, 60

Robinvale, 41, 119

Rochester, 101

Rocklands, 114

Rokewood, 33

Romsey, 142

Rosedale Grove, 129

Royal Park, 149

Rural, 45, 46, 73

Rye, 130

S

Sale, 70, 91

San Remo, 145

Sandringham, 55

Sawmill Settlement, 111

Schools

Various, 25, 34, 36

Scoresby, 70

Seaspray, 92

Seymour, 42

She Oaks, 81

Shepparton, 111, 112

Smythesdale, 43, 95

Snobs Creek, 64

Somers, 130

Somerton, 72

South Gippsland, 132

Southbank, 63

Spotswood, 63

Spring Creek, 87

Springhurst, 124

Springvale, 30, 39, 40, 136

Springvale South, 33, 38

St Arnaud, 114

St Leonards, 33

Statewide, 44, 45, 46, 47, 48, 49, 50, 51, 54, 55, 56, 58, 59, 60, 66, 67, 68, 69, 73, 75, 77, 106, 134, 135, 136, 138

Stawell, 114

Sunbury, 46, 56, 142

Sunshine, 46, 49, 98, 99

Surrey Hills, 33

Swan Hill, 56

T

Tarneit, 42

Tatura, 107, 110, 111, 113

Tawonga, 42

Teesdale, 34

Templestowe Lower, 42

Thomastown, 34, 42

Toolamba, 34, 42

Toora, 133

Tootgarook, 34

Torquay, 83, 85, 87

Trafalgar, 34

Traralgon, 49, 52, 88, 92

Trentham, 45

Truganina, 98

Tullamarine, 51, 121

Tungamah, 124

Tynong, 130

U

Upper Beaconsfield, 130

V

Various, 32, 33, 35, 36, 37, 38, 40, 41, 42, 51, 60, 63, 65, 66, 67, 68, 69, 71, 82, 83, 84, 85, 86, 88, 89, 90, 91, 92, 93, 95, 96, 100, 101, 102, 103, 104, 106, 108, 109, 110, 111, 112, 113, 114, 115, 117, 118, 122, 127, 128, 132, 133, 136, 137, 138, 140, 141, 142, 143, 144, 149, 150

Vermont, 34

W

Wahgunyah, 34

Wallan, 146

Wallington, 82, 84, 85

Wandana Heights, 83

Wandin North, 43

Wangaratta, 34, 122, 124

Wantirna, 40, 43

Warracknabeal, 114

Warragul, 88, 92, 93

Warrnambool, 46, 140, 141

Waubra, 95

Waurn Ponds, 85

Werribee, 33, 35, 39, 47, 98, 120, 121

West Melbourne, 51, 127, 128, 138

Western Heights, 43

Westgarth, 58

Whitfield, 124

Whittlesea, 71

Winchelsea, 86, 87

Wodonga, 35, 51, 68, 122, 124, 137

Wonthaggi, 48, 132

Woodend, 143, 144

Wooragee, 35

Wye River, 86

Wyndham Vale, 31, 35, 40

Y

Yackandandah, 35, 122

Yallourn North, 91, 93

Yarra Glen, 70

Yarram, 132

Yarrawonga, 124

Style Conventions

Figures in the tables and in the text have been rounded. Discrepancies in tables between totals and sums of components reflect rounding. Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

LHS	left-hand-side

RHS	right-hand-side

s.a.	seasonally adjusted

n.a. or na	not available or not applicable

Cat. No.	catalogue number

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tbd	to be determined

ongoing	continuing output, program, project etc

(xxx.x)	negative numbers