Public Sector

Asset Investment Program

1999-2000

Presented by

The Honourable Steve Bracks, M.P.

The Honourable Steve Bracks, M.P.

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No.1

.

Table of Contents

Introduction	1

Chapter One: Victorian Public Sector Asset Investment Planning	3

Budget sector - departmental investment program	4

Non-budget sector – investment program	9

Chapter Two: Public sector asset investment program 1999-2000 - summary	11

Budget sector asset investment program	11

Composition of the purchase of fixed assets by department for 1999-2000	13

Departmental investment program	13

Private investment in infrastructure	16

Non-budget sector asset investment program	17

Chapter Three: Budget Sector Asset Investment Program 1999-2000	21

Education, Employment and Training	21

Human Services	32

Infrastructure	40

Justice	49

Natural Resources and Environment	51

Premier and Cabinet	53

State and Regional Development	55

Treasury and Finance	56

Parliament	58

Chapter Four: Non-Budget Sector Asset Investment Program 1999-2000	59

Country Fire Authority	59

Gippsland and Southern Rural Water Authority	63

Goulburn-Murray Rural Water Authority	64

Metropolitan Fire and Emergency Services Board	71

Non-Metropolitan Urban Water Authorities	73

Office of Housing	96

Parks Victoria	99

Public Transport Corporations (a)	101

Sunraysia Rural Water Authority	103

VicTrack	104

Wimmera Mallee Water Authority	105

Table of Contents - continued

Appendix A – Coverage, Classification and Location	107

Coverage	107

Classification of asset investments	107

Location	108

Appendix B: Contact Addresses and Telephone Numbers	109

Budget Sector	109

Non-Budget Sector	110

Appendix C: Location Index	115

# Introduction

The 1999-2000 Public Sector Asset Investment Program - Budget Information Paper No. 1 (BIP1) provides the most up-to-date information and details of the major asset investments being undertaken in 1999-2000 by the Government. This document supplements the asset investment information contained in the 1999-2000 Budget Paper No. 3 - Budget Estimates.

BIP1 is usually published in the first half of the financial year. However, due to the State Election in September 1999, the 1999-2000 BIP1 has been tabled on the first sitting day of Parliament in 2000. This has given the recently elected Government the opportunity to review the 1999-2000 asset investment programs for consistency with its policy positions, election commitments and emerging budget pressures.

Prior to 1998-99, the presentation of the Victorian budget was based on a cash-accounting framework with budget outlays classified as either “current” or “capital”. “Capital” outlays were expended on “capital works”, which generally comprised long-lasting physical assets.

In recent years the Victorian Government has adopted accrual accounting where the term ‘capital’ more generally refers to the government’s equity in an entity or its net worth. The net worth of an entity represents the difference in value between its assets and its liabilities. The basic accrual accounting distinction between “investment” (the subject matter of BIP1) and “consumption” is more rigorous than the distinction between “capital” and “current” under the previous cash-based system. Investment gives rise to an asset on the balance sheet of an entity or the State; consumption does not, as the relevant resources are expended.

The published asset investment details reflect the intentions and priorities of agencies as at 30 June 1999 based on pre-existing projects and new projects approved as part of the 1999-2000 Budget, adjusted for actual investment activity to 30 December 1999 and post-Budget Government decisions.

Details relating to the coverage, classification and presentation of the asset investment projects can be found in Appendix A.

.

# Chapter One: Victorian Public Sector Asset Investment Planning

The Bracks Labor Government was elected on a platform primarily based on four key planks: better services, restoring democracy, growing the whole of Victoria, and responsible financial management.

As an important part of this broad agenda, the Government committed itself to revitalising Victoria’s economic infrastructure and to rebuilding the social infrastructure to meet the needs of the whole State. In meeting this commitment, the Government's objective is to be open, financially accountable and transparent.

Strategically effective investment in assets is vital to promote and support economic growth. The achievement and maintenance of prosperity for all Victorians requires the Government to invest efficiently and effectively in State infrastructure.

The principles of good asset management have been applied to better manage and deploy the limited financial resources available to deliver the 1999-2000 asset investment program. The next step is to introduce controls over asset investment and identify waste that can be eliminated from the program. Improvements in asset investment planning and policy to gain better performance from State infrastructure and to achieve best value for money will be progressively implemented in 2000-01.

Investments in new assets generally result in fixed assets being added to the State’s balance sheet. Many of these assets will be both costly and very long lived. Asset investments must therefore be capable of meeting not only today’s requirements, but also those of tomorrow.

Departments and agencies seeking capital injections do so in accordance with contemporary investment planning and asset management principles:

- asset planning based on corporate and business plans and linked to service delivery priorities;

- asset planning and management taking account of full ‘life-cycle’ costs, benefits and investment risks; and

- issues of ownership, control, accountability and risk are established, and clearly defined.

These principles will be enhanced and refined in coming years.

## Budget sector - departmental investment program

- Each department’s asset investment program for the financial year includes minor asset investments and either new or ongoing major asset investments. The sources of funding applied to deliver the 1999-2000 investment program include:

- financial assets accumulated by departments;

- annotated appropriations;

- proceeds from approved asset sales;

- annual appropriations for additions to the department’s net asset base and special appropriations; and

- Commonwealth grants and dedicated funding sources (such as the Better Roads Victoria Trust Fund and the Community Support Fund) included within annual, annotated, or special appropriations.

### Asset management in departments

- Ministers and departments are accountable for managing an extensive range of public non-current assets that were valued in total at $31 048.8 million at 30 June 1999. In 1998-99 the State's asset stock increased in value by $1 386.9 million largely due to:

- net additions to the stock of fixed assets during the year ($329 million) as a result of expenditure on the purchase of new fixed assets, net of asset sales and depreciation of the existing asset stock; and

- revisions to asset valuations, including revaluations by departments of existing asset holdings and recognition of some assets for the first time. This included a $514 million revaluation of land under State forests, a  $142 million revaluation of productive trees in State forests and first time recognition by various departments of crown land valued at $294 million.

- Departments review their assets on an ongoing basis to ensure that they are fit for purpose and are being used to provide best value, high quality services. As part of this review process, departments evaluate alternative methods of delivering services to determine whether services can be more effectively provided by different means or without the need to hold assets.

- This continual process of internal review of assets and their management assists departments to determine and refine their priorities for investment and identify under-utilised assets that may be disposed of without affecting service delivery.

### Ongoing asset investment

- In each financial year, the asset investment program comprises new or existing major asset initiatives and a number of annual allocations for continuing minor asset initiatives.

#### Asset investments managed to a Total Estimated Investment (TEI)

- Some asset investments are managed to a total estimated investment (TEI) (previously referred to as total estimated cost (TEC)). These are discrete projects costing $100 000 or more and for which the government has approved a specific total estimated investment for inclusion in the departmental investment program. Increases in any TEIs must be submitted to the Treasurer for approval.

- Investment on such projects is monitored to ensure that financial year allocations, project timelines and costs are met. Projects are reviewed at the end of each financial year to ensure that the level of investment is in line with the approved total estimated investment and to verify the forward estimates for projects. Forward estimates of the rate of project investment may vary as project timing can be affected by factors such as inclement weather conditions, contractual variations, or changes to project specifications. Whatever the reasons for changing the timing or pattern of investment, the total must be within the agreed TEI.

- Increases in individual project cash flows are allowed if offsetting reductions can be found in other asset investments within the department’s investment program. Any increase in the aggregate investment for a department specifically requires the approval of either the Treasurer or the Expenditure Review Committee (ERC) for additional funding.

### New asset investment

- The Investment Evaluation Policy and Guidelines set out administrative policy and evaluation processes for investment decisions. They provide the framework for departments and public bodies to use when making internal decisions between options on how best to utilise scarce resources. These investment guidelines have the objective of linking corporate planning with asset investment planning and to identify and analyse any significant impacts that a proposed investment will have on the State economy and the State Budget. The guidelines provide a framework for assessing the merits of an investment proposal and communicating to government the information necessary to make sound investment decisions.

### Assessment of proposals

- Proposals submitted by departments are ranked against whole-of-government criteria that develop over time.

- The criteria currently used to establish the ranking of projects include whether the project:

- improves output provision performance in quantity, quality, timeliness or cost, consistent with the Government's commitment to better services;

- reduces risk to Victorians;

- has appropriate sources of funding (i.e. external sources such as Commonwealth grants);

- is consistent with the Government's overall strategic objectives, including responsible financial management and growing the whole of Victoria; and

- implements or advances specific government policies.

- In 2000-01 it is proposed that the analysis distinguish between investment proposals that respond to new policy initiatives and those that maintain existing service levels.

### Asset investments outside annual budget processes

Asset investments do not always arise within the normal planning timetable. Occasionally, changes in circumstances during the course of the year give rise to new government policies or priorities. New asset investment initiatives arising in these circumstances must be accommodated within the Government’s available financial resources, which requires formal processes for assessment and decision making other than during the formulation of the annual budget.

### Commonwealth programs

- The Commonwealth Government provides capital funds to the States on terms and conditions aimed at achieving particular Commonwealth objectives. An example is the provision of funding for construction of TAFE facilities.

- In accepting these grants the Victorian Government seeks to ensure that:

- all asset investments are subject to the same evaluation criteria as those that are State-funded;

- State contributions are linked to output provision rather than input matching, and take account of whether they can be accommodated within the State’s fiscal plans; and

- asset investment planning and implementation complement and reinforce State investment requirements wherever practicable.

### Public housing

- Under the current Commonwealth-State Housing Agreement, the State receives annual allocations from the Commonwealth, which, together with the State’s matching contributions, are transferred as capital grants to the Office of Housing. The Office, which is classified as a Government Business Enterprise (GBE), uses these funds and its internally-generated resources to acquire additional rental units, improve existing public and community-based rental housing and make grants to housing-related organisations. Annual allocations to these programs are determined by the Minister for Housing, with the approval of the Treasurer.

### Dedicated funds

- Funding for certain categories of asset investments is provided from specific 'dedicated' sources, either under legislation or as a consequence of government policy. Planning for these investments is subject to normal evaluation procedures, but annual expenditure on them is dependent on the availability of funding from these dedicated sources.

Until 1997, the Better Roads Victoria (BRV) program provided funding from a 3 cents per litre fuel franchise fee directed to upgrading of Victorian roads. Over the long term one-third of these funds were spent on rural roads, and two-thirds on roads in metropolitan Melbourne. As a consequence of a decision of the High Court in 1997, all petroleum franchise fees previously levied by the states have now been replaced by Commonwealth excises. Funds equivalent to the former franchise fees are now collected by the Commonwealth and distributed as grants to the states. Annual allocations are determined by agreement between the Premier, the Treasurer and the Minister for Transport as part of the annual budget process. The specific road projects that form the BRV program are identified in Chapter 3 of this document.

- The Community Support Fund (CSF), established under the Gaming Machine Control Act 1991, provides a source of dedicated funds that may be applied to either output provision or asset investment, in the areas of sport and recreation, community services, arts and tourism. Proposals for CSF financed asset initiatives follow the normal Expenditure Review Committee planning and appraisal processes for approval.

- The proceeds from the sales of surplus education assets are made available for re-investment in facilities where required. This re-investment includes the improvement and refurbishment of existing school and TAFE facilities and the enhancement of education services with new technology.

### Office of Major Projects

The Office of Major Projects (OMP) manages the Government’s interests in strategic building construction and property development investments nominated as major projects under the Project Development and Construction Management Act 1994. The Act provided OMP with the authority to enter into contracts and use other development powers necessary to deliver the projects.

The OMP draws on capital funds appropriated to sponsor departments for the projects with the completed facilities handed over to the agency responsible for use and occupancy of the asset.

### Private provision of infrastructure

- The Government is committed to forging and sustaining effective partnerships with the private sector to provide public infrastructure. These investment opportunities will be pursued where public-private partnerships can offer the best way to gain benefits for the Victorian community and provide the best value for money.

- Asset investment proposals are assessed for potential private sector involvement, and those identified as suitable are progressed in line with Government policies.

## Non-budget sector – investment program

The non-budget sector investment program covers the asset investment programs of corporatised GBEs and other authorities such as the non-metropolitan urban and rural water businesses, metropolitan and country fire services and Parks Victoria.

For the major corporatised GBEs, the asset investment programs operate in the context of their three-year corporate plans. The corporate plans set out the strategic directions for each GBE over the planning period and include key performance indicators.

In determining a GBE’s asset investment program, projects are evaluated in terms of their financial viability, government policy, gross benefits to the State, and other considerations such as the potential to improve the efficiency and effectiveness of service delivery to customers.

Financing for these projects may include contributions from the private sector, such as developer contributions in the water sector and, in some circumstances, from Commonwealth Government specific purpose payments. Other financing may include the taking up of private equity interests.

- .

# Chapter Two: Public sector asset investment program 1999-2000 - summary

## Budget sector asset investment program

- Table 2.1 provides a summary of Victorian budget sector asset investment funding and includes a breakdown of the purchase of fixed assets for the 1998-99 and 1999-2000 Budgets.

- Total budget sector expenditure on the purchase of fixed assets is estimated to total $1 100.4 million in 1999-2000. Purchase of fixed assets includes expenditure in relation to all the budget sector asset investment projects detailed in Chapter 3, Budget Sector Asset Investment Program, together with expenditure on minor asset investments that are not separately listed in this document. Expenditure on the purchase of fixed assets adds directly to the reported stock of fixed assets in the budget sector statement of financial position and forms the core of the Government’s infrastructure expenditure program.

Table 2.1: Victorian budget sector asset investment funding

($ million)

|  | 1998-99 | 1999-2000 | 1999-2000 |
| --- | --- | --- | --- |
|  | Budget (a) | Budget | Revised |
| Financial Assets (attributable to depreciation expense) | 762.6 | 720.0 | 720.0 |
| Appropriation for increases in net asset base | 634.7 | 343.9 | 324.1 |
| Retained Asset Sales Receipts | .. | 26.3 | 26.3 |
| Non-Public Account and Other (including retained earnings) | 77.1 | 33.4 | 30.0 |
| Total Budget Sector Purchase of Fixed Assets | 1 474.4 | 1 123.6 | 1 100.4 |

Source: Department of Treasury and Finance

Note:

(a)	The 1999-2000 Budget was presented using the AAS31 classification. To enable comparison to be made to the 1998-99 Budget, these figures have also been presented in the AAS31 classification. Therefore, the 1998-99 Budget estimates differ from those published in the 1998-99 BIP1.

The estimates of budget sector expenditure on the purchase of fixed assets shown in Table 2.1 do not include a range of capital grants to non-budget sector agencies such as the Office of Housing and other government business enterprises. This expenditure, which is expected to total around $557 million in 1999-2000, also represents an important contribution by the Government to the development of the State’s broader social and economic infrastructure.

As indicated in Table 2.1, projected 1999-2000 expenditure on purchase of fixed assets has been revised down slightly since the published 1999-2000 Budget estimates, mainly reflecting lower than budgeted carryover of expenditure from 1998-99 and timing delays affecting a number of projects scheduled to commence in 1999-2000.

Chart 2.1 shows the sources of funding for the 1999-2000 budget sector asset investment program. Primary sources of State government funding for asset investment in 1999-2000, are departmental financial assets attributable to depreciation expense, and appropriations for increases in the net asset base.

These sources, together with retained asset sales receipts and funding from non-public account sources, are estimated to total $1 123.6 million, ensuring that the Government is able to fully fund its asset investment program without borrowing.

Chart 2.1: Contributions to funding the purchase of fixed assets

## Composition of the purchase of fixed assets by department for 1999-2000

The purchase of fixed assets as per the 1999-2000 budget estimates illustrated in Chart 2.2, covers expenditure on direct additions to public infrastructure in the form of new projects as well as investment projects already in progress. Details of these projects by department are set out in Chapter 3.

Chart 2.2: Composition of purchase of fixed assets by Department

## Departmental investment program

- Table 2.2 summarises, by department, expenditure on both existing and new asset investments for 1999-2000. It includes those projects which are funded by way of State funds (both dedicated and non-dedicated) and Commonwealth funds.

- Further information on Commonwealth supported asset investments is provided in Table 2.3. This category includes projects undertaken by the Office of Housing which are largely supported by Commonwealth and State funds provided through the appropriation to the Department of Human Services. These estimates reflect the existing agreements only, which may be subject to changes in the future. The Commonwealth also supports projects undertaken for TAFEs, roads and for projects nominated under the Natural Heritage Trust.

Table 2.2: Departmental asset investment program 1999-2000 – summary(a)

($ million)

| Department | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Education, Employment and Training |  |  |  |  |
| Existing Projects | 233.9 | 149.4 | 74.1 | 10.4 |
| New Projects | 188.5 |  | 78.8 | 109.8 |
| Human Services |  |  |  |  |
| Existing Projects | 781.8 | 533.3 | 131.6 | 116.9 |
| New Projects | 209.8 |  | 86.0 | 123.8 |
| Infrastructure |  |  |  |  |
| Existing Projects | 908.8 | 527.6 | 193.7 | 187.5 |
| New Projects | 798.3 |  | 154.4 | 643.9 |
| Justice |  |  |  |  |
| Existing Projects | 131.8 | 64.7 | 31.3 | 35.7 |
| New Projects | 31.8 |  | 8.9 | 22.9 |
| Natural Resources and Environment |  |  |  |  |
| Existing Projects | 162.7 | 100.2 | 45.6 | 16.9 |
| New Projects | 23.0 |  | 9.7 | 13.3 |
| Premier and Cabinet |  |  |  |  |
| Existing Projects | 610.0 | 364.5 | 96.6 | 149.0 |
| New Projects | 111.5 |  | 7.6 | 103.9 |
| State and Regional Development |  |  |  |  |
| Existing Projects | .. | .. | .. | .. |
| New Projects | 11.0 |  | 6.2 | 4.8 |
| Treasury and Finance |  |  |  |  |
| Existing Projects | 131.2 | 87.3 | 30.3 | 13.6 |
| New Projects | 18.0 |  | 10.0 | 8.0 |
| Parliament |  |  |  |  |
| Existing Projects | 2.4 | 0.8 | 1.4 | 0.2 |
| New Projects | 1.8 |  | 1.3 | 0.5 |
| Total Existing Projects | 2 962.7 | 1 827.8 | 604.6 | 530.3 |
| Total New Projects | 1 393.8 |  | 362.9 | 1 030.9 |

Source: Department of Treasury and Finance

Note:

- Summary of expenditure for projects listed in Chapter 3.

Table 2.3: Commonwealth supported projects - 1999-2000(a)

($ million)

|  | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Housing Projects |  |  |  |  |
| Existing Projects | 206.6 | 118.9 | 86.9 | 0.8 |
| New Projects | 284.8 |  | 246.0 | 38.7 |
| Road Projects (b) |  |  |  |  |
| Existing Projects | 485.8 | 331.1 | 44.9 | 109.8 |
| New Projects | 0.6 |  | 0.5 | 0.1 |
| TAFE Institutes |  |  |  |  |
| Existing Projects | 48.1 | 25.7 | 21.1 | 1.3 |
| New Projects | 25.3 |  | 10.3 | 15.0 |
| Natural Heritage Trust Projects |  |  |  |  |
| Existing Projects | 11.9 | 2.8 | 6.3 | 2.8 |
| New Projects | .. |  | .. | .. |
| Total Existing Projects | 752.4 | 478.5 | 159.2 | 114.7 |
| Total New Projects | 310.6 |  | 256.8 | 53.8 |

Source: Department of Treasury and Finance

Notes:

(a) 	Includes Commonwealth and Commonwealth-State funded projects listed in Chapters 3 & 4.

(b) 	Includes Commonwealth funded National Highways and Federal Roads of National Significance projects.

- Table 2.4 summarises 1999-2000 investments that are committed against ‘dedicated’ funds on projects listed in Chapter 3. These comprise:

- metropolitan and rural Better Roads Victoria projects (formerly funded by a percentage of the petroleum franchise fee);

- asset investments in school and TAFE education funded by monies raised from the sale of surplus education sector assets; and

- arts, sport and tourism asset investments funded by gaming taxes through the Community Support Fund.

Table 2.4: Dedicated funds projects - 1999-2000 (a)(b)

($ million)

|  | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Better Roads (c) |  |  |  |  |
| Existing Projects | 184.6 | 65.3 | 75.3 | 44.0 |
| New Projects | 568.9 |  | 54.5 | 514.4 |
| Education Sector (d) |  |  |  |  |
| Existing Projects | .. | .. | .. | .. |
| New Projects | 34.4 |  | 34.4 | .. |
| Community Support Fund (e) |  |  |  |  |
| Existing Projects | 41.7 | 8.0 | 17.9 | 15.8 |
| New Projects | 3.0 |  | 0.3 | 2.7 |
| Total Existing Projects | 226.3 | 73.3 | 93.2 | 59.8 |
| Total New Projects | 606.3 | .. | 89.2 | 517.1 |

Source: Department of Treasury and Finance

Notes:

(a)	Projects as listed in Chapter 3.

(b)	The percentage of taxation from casino revenue allocated to fund specific Melbourne-based projects, under the Agenda 21 program, has been reallocated to fund development of infrastructure assets for the whole State.

(c)	Financed by Commonwealth excise (former State Petroleum franchise fee).

(d)	The $34.4 million has been identified in the 1999-2000 Budget for the purposes of:

-	school refurbishment and improvement projects financed from the proceeds of sale of surplus assets ($30.0 million); and

-	technical and further education projects from asset sales ($4.4 million).

(e)	Financed from gaming taxes.

## Private investment in infrastructure

Major public infrastructure investment projects being undertaken by the private sector during 1999-2000 are summarised in Table 2.5. The amounts included under the heading of total estimated investment are indicative only, as the final costs may be affected by financing and construction risks on the projects that are carried by the private sector.

Table 2.5: Private infrastructure investment projects in progress in 1999-2000 (a)

($ million)

| Asset Investment Description | Total Estimated Investment |
| --- | --- |
| City Link - Freeway Upgrading and Connection (including Exhibition Street Extension (1995-96 to 2000-01) | 2 000 |
| Mildura Base Hospital (1998-99 to 2000-01) | 40 |
| Water and Waste Treatment Plants - Various (1999-2000 to 2001-02) | 185 |

Source: Department of Treasury and Finance

Note:

(a)	Dates in parenthesis indicate scheduled commencement and completion dates of projects.

## Non-budget sector asset investment program

Chapter 4 provides details of new and ongoing asset investments of the non-budget sector. The investments listed reflect data available at the time of publication, with the threshold for reporting projects being a total estimated investment of $100 000 or more. A summary of the non-budget sector projects as listed in Chapter 4 is shown in Table 2.6 while information on total investment undertaken by corporatised GBEs is provided in summary form in Table 2.7.

Table 2.6: Non-budget sector asset investment program, 
1999-2000 - summary

($ million)

| Authority | Total Estimated Cost | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Country Fire Authority |  |  |  |  |
| Existing Projects | 19.1 | 10.0 | 6.3 | 2.8 |
| New Projects | 26.8 |  | 13.9 | 12.9 |
| Gippsland and Southern Rural Water |  |  |  |  |
| Existing Projects | 6.0 | 1.1 | 4.5 | 0.4 |
| New Projects | .. |  | .. | .. |
| Goulburn-Murray Rural Water |  |  |  |  |
| Existing Projects | 161.8 | 22.8 | 16.4 | 122.6 |
| New Projects | 11.7 |  | 3.7 | 8.0 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |
| Existing Projects | 33.8 | 6.4 | 9.3 | 18.0 |
| New Projects | 42.6 |  | 14.5 | 28.2 |
| Non-Metropolitan Urban Water Authorities |  |  |  |  |
| Existing Projects | 692.6 | 155.0 | 190.7 | 346.9 |
| New Projects | 143.6 |  | 40.5 | 103.1 |
| Office of Housing |  |  |  |  |
| Existing Projects | 206.6 | 118.9 | 86.9 | 0.8 |
| New Projects | 284.8 |  | 246.0 | 38.7 |
| Parks Victoria |  |  |  |  |
| Existing Projects | 11.5 | 2.4 | 7.0 | 2.0 |
| New Projects | 8.7 |  | 6.9 | 1.8 |
| Public Transport Corporations (a) |  |  |  |  |
| Existing Projects | 412.3 | 107.4 | na | na |
| New Projects | .. |  | .. | .. |
| Sunraysia Rural Water |  |  |  |  |
| Existing Projects | 6.3 | 5.7 | 0.5 | .. |
| New Projects | 7.4 |  | 0.8 | 6.6 |
| VicTrack |  |  |  |  |
| Existing Projects | 27.0 | 19.2 | 7.8 | .. |
| New Projects | 4.9 |  | 4.9 | .. |
| Wimmera-Mallee Rural Water |  |  |  |  |
| Existing Projects | 41.9 | 22.5 | 7.9 | 11.5 |
| New Projects | 5.3 |  | 0.7 | 4.6 |
| Total Existing Projects (b) | 1 618.8 | 471.4 | 337.4 | 504.9 |
| Total New Projects | 535.8 |  | 332.0 | 203.8 |

Source: Department of Treasury and Finance

Note:

(a)	Passengers rail services were franchised by the Public Transport Corporation to private operators on 29 August 1999. Part of the franchise agreement with each operator is to complete specified asset investment projects. Responsibility for completion of projects resides with franchisees and remaining expenditure relating to these projects is considered commercial in confidence and therefore unable to be disclosed.

(b)	Total excludes Public Transport Corporations projects as totals for 'Estimated Expenditure for 1999-2000' and 'Remaining Expenditure' are unavailable.

Table 2.7: Asset investment program of selected corporatised Government Business Enterprises 1999-2000 (a)

($ million)

| Government Business Enterprise | Actual Investment 1998-99 | Estimated Investment 1999-2000 |
| --- | --- | --- |
| Melbourne Water Corporation | 79.6 | 85.0 |
| Yarra Valley Water Ltd | 47.2 | 45.1 |
| South East Water Ltd | 38.3 | 39.0 |
| City West Water Ltd | 28.2 | 20.0 |
| Melbourne Port Corporation | 5.3 | 19.2 |
| Overseas Projects Corporation of Victoria | 0.3 | 0.2 |
| Victorian Channels Authority | 4.7 | 5.0 |
| Urban Land Corporation | 1.0 | 1.0 |
| State Trustees Limited | 1.5 | 1.9 |
| Victorian Energy Networks Corporation | 6.4 | 1.5 |
| Transport Accident Commission | 2.0 | 0.8 |
| Total Asset Investment Program | 214.4 | 218.6 |

Source: Department of Treasury and Finance

Note:

- The Government Business Enterprises (GBEs) listed in the above Table have been corporatised in line with the Government’s reforms for the non-budget sector. The GBEs also meet the competitive neutrality guidelines established under the National Competition Principles Agreement. One of the outcomes of corporatisation is that these GBEs now operate in an environment that aims to mirror the commercial and competitive disciplines facing private sector firms. It is therefore inappropriate to provide more than summary details of the asset investment programs for these GBEs.

.

# Chapter Three: Budget Sector Asset Investment Program 1999-2000

## Education, Employment and Training

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| School Education |  |  |  |  |
| Seabrook Primary School - New School (Altona Meadows) | 3 429 | 3 343 | 86 | .. |
| Ararat Secondary College - Upgrade/Maintenance (Ararat) | 1 071 | 700 | 371 | .. |
| Ballarat Secondary College - Relocation of senior campus (Ballarat) | 4 846 | 2 652 | 2 194 | .. |
| Ballarat Specialist School - Upgrade Facilities/restructure (Ballarat) | 5 370 | 2 359 | 3 011 | .. |
| Bendigo Senior Secondary College - Refurbishment GPC's (Police Barracks) (Bendigo) | 200 | 20 | 180 | .. |
| Strathfieldsaye Primary School - Upgrade - Stage 2 (Bendigo) | 114 | 46 | 68 | .. |
| Timbarra Primary School - New School (Berwick) | 3 206 | 750 | 2 456 | .. |
| Brunswick Secondary College - Consolidation/refurbishment (Brunswick) | 3 391 | 911 | 2 480 | .. |
| Castlemaine Secondary College - Integration (Castlemaine) | 155 | 94 | 61 | .. |
| Glen Eira College - Facilities Upgrade (Caulfield) | 4 002 | 3 007 | 995 | .. |
| Cockatoo Primary School - Multi Purpose Facility (Cockatoo) | 245 | .. | 245 | .. |
| Cohuna Consolidated School - General Maintenance (Cohuna) | 813 | 26 | 787 | .. |
| Colac Specialist Developmental School - Relocation (Colac) | 580 | 488 | 92 | .. |
| Lyndhurst Secondary College - Science, Technology (Cranbourne) | 1 956 | 1 894 | 62 | .. |
| Crib Point Primary School - School Redevelopment (Crib Point) | 1 500 | 1 382 | 118 | .. |
| Diamond Valley Secondary College - Gym, Performing Arts, Refurbishment (Diamond Valley) | 2 837 | 2 275 | 562 | .. |
| Doncaster Primary School - GPC's, Music, Library, Staff Admin. (Doncaster) | 1 295 | 594 | 701 | .. |
| Doncaster Gardens Primary School - Facilities Upgrade (Doncaster East) | 1 043 | 969 | 74 | .. |
| Bellarine Secondary College - New Replacement School - Stage 3 (Drysdale) | 1 731 | 1 357 | 374 | .. |
| Echuca Secondary College - Science & Technology, Gym Roof - Refurbishment (Echuca) | 555 | 284 | 271 | .. |
| Chalcot Lodge Primary School - Facilities Upgrade, Replacement GPCs (Endeavour Hills) | 1 131 | 1 088 | 43 | .. |
| Ferny Creek Primary School - GPC's, Staff Admin., Toilets (Ferny Creek) | 913 | 560 | 353 | .. |
| Footscray City College - Staff Admin., Canteen, Library (Footscray) | 1 071 | 937 | 134 | .. |
| Footscray West Primary School - General Maintenance (Footscray West) | 287 | .. | 287 | .. |
| Gladstone Park Secondary College - Additional Accommodation (Gladstone Park) | 3 542 | 14 | 30 | 3 498 |
| Highvale Secondary College - Refurbishment/Upgrade (Glen Waverley) | 1 531 | 1 167 | 364 | .. |
| Jells Park Primary School - GPC's, Staff Administration (Glen Waverley) | 1 056 | 946 | 110 | .. |
| Grovedale Secondary College - Redevelopment - Stage 1 (Grovedale) | 902 | 866 | 36 | .. |
| Westernport Secondary College - GPC's, Science, Staff Administration (Hastings) | 1 382 | 559 | 823 | .. |
| Swinburne Senior Secondary College - Admin., Library, Music, Drama (Hawthorn) | 1 732 | 132 | 1 475 | 125 |
| Great Ryrie Primary School - New School (Heathmont) | 3 131 | 3 055 | 76 | .. |
| Bellevue Hill Primary School - New School (Hillside) | 4 083 | 1 083 | 3 000 | .. |
| Kilsyth Primary School - Reinstatement of School (Kilsyth) | 1 964 | 1 376 | 588 | .. |
| Lalor East Primary School - Staff Admin. upgrade (Lalor) | 259 | 139 | 120 | .. |
| Lorne P-12 College - GPC's, Library, Staff Admin., Student Toilets (Lorne) | 929 | 816 | 113 | .. |
| Macleod P-12 College - Classrooms, Staff Admin. (Macleod) | 650 | 199 | 451 | .. |
| Macleod P-12 College - Redevelopment - Stage 2 (Macleod) | 2 664 | 2 464 | 200 | .. |
| MacRobertson Girls High School - Facilities Upgrade - Stage 2 (Melbourne) | 4 980 | 4 223 | 757 | .. |
| Rangeview Primary School - Facilities Upgrade (Mitcham) | 1 139 | 1 067 | 72 | .. |
| Lowanna College - New School - Stage 3 (Moe) | 3 007 | 2 792 | 215 | .. |
| Billanook Primary School - Facilities Upgrade - Replacement GPCs (Montrose) | 1 039 | 805 | 234 | .. |
| Moorabbin Primary School - Tucker Road - Merger - Upgrade/reconstruction (Moorabbin) | 1 882 | 903 | 979 | .. |
| Mooroolbark Heights Secondary College - Technology Upgrade (Mooroolbark) | 1 491 | 507 | 984 | .. |
| Mornington Secondary College - Site Consolidation (Mornington) | 4 431 | 2 936 | 1 495 | .. |
| Mount Waverley Secondary College - Senior - Technology, Personal Development (Mount Waverley) | 1 042 | 608 | 434 | .. |
| Albany Rise Primary School - GPCs, Music, Library, P/E, Staff Admin., Amenities (Mulgrave) | 1 661 | 1 598 | 63 | .. |
| Fyans Park Primary School - Administration, Multi Purpose, Library (Newtown/Geelong) | 545 | 237 | 308 | .. |
| Northcote High School - Facilities Upgrade (Northcote) | 1 908 | 1 842 | 66 | .. |
| Panton Hill Primary School - Library & GPC upgrade & toilets (Panton Hill) | 517 | 330 | 187 | .. |
| Pascoe Vale Girls Secondary College - Stage 2 - Technology (Pascoe Vale) | 1 884 | 1 753 | 131 | .. |
| Portland Secondary College - Redevelopment - Stage 2 (Portland) | 896 | 840 | 56 | .. |
| Northland Secondary College - Fire Reinstatement (Preston) | 301 | .. | 301 | .. |
| Merrilands P-12 College - Facilities Upgrade (Reservoir) | 140 | 55 | 85 | .. |
| Merrilands P-12 College - Redevelop Primary Facilities - Stage 2 (Reservoir) | 225 | .. | 225 | .. |
| Reservoir District Secondary College - Amalgamation - Stage 2 (Reservoir) | 3 437 | 3 372 | 65 | .. |
| Sale College (Macalister Campus) - College Amalgamation (Sale) | 912 | 840 | 72 | .. |
| Sale College - Guthridge Campus - Redevelopment - Stage 2a (Sale) | 1 686 | 1 653 | 33 | .. |
| Seymour High School - Internal/External Painting & Renovations - Stage 2 (Seymour) | 600 | 540 | 60 | .. |
| Orrvale Primary School - Library, GPC's, Staff Administration (Shepparton) | 864 | 638 | 226 | .. |
| Wanganui Park Secondary College - Technology, Arts upgrade (Shepparton) | 2 283 | 733 | 1 550 | .. |
| Somers School Camp - General Maintenance (Somers) | 612 | 550 | 62 | .. |
| South Oakleigh Secondary College - Site Consolidation (South Oakleigh) | 3 009 | 1 139 | 1 870 | .. |
| Stawell Secondary College - Consolidation/refurbishment (Stawell) | 3 827 | 1 966 | 1 861 | .. |
| Jackson's Hill Primary School - Replacement School (Sunbury) | 3 235 | 3 138 | 97 | .. |
| Ardeer South Primary School - Replacement of decommissioned fire service (Sunshine) | 127 | 46 | 81 | .. |
| Swan Hill Secondary College - Consolidation/Redevelop Technology Stage 1 (Swan Hill) | 1 303 | 5 | 1 298 | .. |
| Swan Hill Secondary College - Fire reinstatement (Swan Hill) | 158 | 58 | 100 | .. |
| Swan Hill Specialist Developmental School - Relocation (Swan Hill) | 1 369 | 90 | 500 | 779 |
| Terang Specialist Developmental School - Relocation (Terang) | 251 | 212 | 39 | .. |
| Thornbury Darebin Secondary College - Site Consolidation - Stage 2 (Thornbury) | 4 168 | 2 924 | 1 244 | .. |
| Torquay Primary School - New School Relocation (Torquay) | 4 370 | 37 | 250 | 4 083 |
| Appin Park Primary School - Library Upgrade (Wangaratta) | 293 | 240 | 53 | .. |
| Wangaratta Secondary College - Replace heating system (Wangaratta) | 100 | .. | 100 | .. |
| Warragul Regional College - Library Upgrade & Art Facilities (Warragul) | 315 | 32 | 283 | .. |
| Warrnambool West Primary School - Multi Purpose, Music, Canteen, GPC's (Warrnambool) | 715 | 36 | 679 | .. |
| Wendouree Primary School - Major Maintenance (Wendouree) | 250 | 96 | 154 | .. |
| Woodend Primary School - GPCs, Music, Staff Admin., Toilets, Multi Purpose (Woodend) | 1 794 | 91 | 1 437 | 266 |
| Office of Training and Further Education |  | .. | .. | .. |
| Bendigo Institute of TAFE - Industry Training Centre - Stage 2 (Bendigo) | 4 325 | 3 190 | 1 135 | .. |
| Chisholm Institute of TAFE - Stage 2 (Cranbourne) | 5 000 | 1 358 | 3 317 | 325 |
| Australian Fibres & Textiles Education Centre - International Fibre Centre (Geelong) | 21 097 | 19 097 | 2 000 | .. |
| Special/Other Capital Works Projects |  |  |  |  |
| CASES 21 - Computer platform for schools administration - redevelopment (Various) | 2 000 | 976 | 1 024 | .. |
| HRMS 2 - Stage 2 (Various) | 5 000 | 4 787 | 213 | .. |
| Classrooms of the Future - (Various) | 20 000 | 16 782 | 3 218 |  |
| Commonwealth Supported Projects |  |  |  |  |
| Bendigo Institute of TAFE - Industry Training Centre - Stage 3 (Bendigo) | 4 600 | 2 396 | 2 204 | .. |
| Melbourne Institute Textiles - Stage 6 (Brunswick) | 6 800 | 5 695 | 1 105 | .. |
| RMIT - Printing and Design - Stage 7 (Brunswick) | 4 600 | 3 036 | 1 564 | .. |
| Gordon Institute of TAFE - Wool and Horticulture Centre (Geelong) | 4 500 | 2 180 | 2 320 | .. |
| Swinburne University of Technology - Lilydale Campus, Stage 1B (Lilydale) | 5 880 | 1 031 | 3 525 | 1 324 |
| South West Institute of TAFE - Portland Campus (Portland) | 4 300 | 1 344 | 2 956 | .. |
| Swinburne University of Technology - Prahran Development - Stage 2 (Prahran) | 7 000 | 4 826 | 2 174 | .. |
| Holmesglen Institute of TAFE - Waverley Campus (Waverley) | 10 436 | 5 218 | 5 218 | .. |
| Total Existing Projects | 233 870 | 149 400 | 74 070 | 10 400 |

Source: Department of Education, Employment and Training

Education, Employment and Training

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| School Education |  |  |  |
| Alexandra Primary School - Multi Purpose room, Canteen facility (Alexandra) | 278 | 254 | 24 |
| Alphington Primary School - Toilet, Staff Administration (Alphington) | 443 | 401 | 42 |
| Bairnsdale Primary School - Library, GPC's, Music (Bairnsdale) | 729 | 652 | 77 |
| Bairnsdale West Primary School - GPCs (Bairnsdale West) | 666 | 608 | 58 |
| Ballarat Secondary College - Merger Stage 2 - PE, Music, Drama (Ballarat) | 1 314 | 1 044 | 270 |
| Balwyn High School - Science, Canteen, Technology (Balwyn) | 2 086 | 224 | 1 862 |
| Bannockburn Primary School - Stage 2, GPC, Library, Staff Administration (Bannockburn) | 1 012 | 300 | 712 |
| Bass Valley Primary School - New School – Replacement (Bass Valley) | 1 515 | 363 | 1 152 |
| Bayswater North Primary School - Stage 2 - Library, PE, Staff Administration, Music (Bayswater) | 882 | 766 | 116 |
| Beechworth Secondary College - Science (Beechworth) | 283 | 248 | 35 |
| Belgrave South Primary School - Staff Administration, GPC's, Library (Belgrave South) | 1 255 | 757 | 498 |
| Berwick Secondary College - Redevelop to 1100 standard (tech & music) (Berwick) | 1 262 | 418 | 844 |
| Caledonian Primary School - Merger Stage 2 - GPC, A/C, Multi Purpose room, Canteen, Library (Brown Hill) | 1 031 | 924 | 107 |
| Wattle Park Primary School - Staff Administration, GPC's, Library (Burwood) | 446 | 90 | 356 |
| Camberwell High School - Technology, Arts (Camberwell) | 2 063 | 431 | 1 632 |
| Caroline Springs Primary School - New School (Caroline Springs) | 3 191 | 204 | 2 987 |
| Corio South Primary School - Stage 2 - GPC, Library, Music, Civil Works (Corio South) | 456 | 387 | 69 |
| Corio West Primary School - PE, Music, Canteen, GPC (Corio West) | 704 | 642 | 62 |
| Craigieburn Primary School - School Relocation (Craigieburn) | 3 624 | .. | 3 624 |
| Croydon Secondary College - Art, Technology (Croydon) | 1 737 | 391 | 1 346 |
| Daylesford Secondary College - Science, GPC's (Daylesford) | 491 | 429 | 62 |
| Don Valley Primary School - Redevelopment – GPCs (Don Valley) | 358 | 327 | 31 |
| Milgate Primary School - Stage 2, Music, PE, Staff Administration (Doncaster East) | 863 | 721 | 142 |
| Echuca East Primary School - Redevelopment Stage 1 (Echuca East) | 1 977 | 408 | 1 569 |
| Edenhope Primary School - Stage1 - Administration, Library, Commerce, Science (Edenhope) | 1 763 | 69 | 1 694 |
| Edithvale Primary School - Upgrade GPC's, Staff Administration, Library (Edithvale) | 748 | 76 | 672 |
| Chalcot Lodge Primary School - Stage 2, Music, Toilet, Staff/Student Amenities (Endeavor Hills) | 292 | 258 | 34 |
| Mossgiel Park Primary School - Stage 2 - Music, PE, Canteen, Toilet (Endeavor Hills) | 784 | 682 | 102 |
| Southern Cross Primary School - Stage 2 - Staff Administration, Music, Library (Endeavor Hills) | 399 | 342 | 57 |
| Buckley Park Secondary College - PE, Performing Arts (Essendon) | 833 | 707 | 126 |
| Ferny Creek Primary School - Stage 2 - Staff Administration, Canteen, Multi Purpose room, Library (Ferny Creek) | 745 | 669 | 76 |
| Western Autistic School - Upgrade (Flemington) | 512 | 451 | 61 |
| Glenhuntly Primary School - Multi Purpose, Canteen, Toilets (Glenhuntly) | 337 | 21 | 316 |
| Box Forest SC (KODE ) - Demolition of Buildings / Heating & Security Upgrade (Glenroy) | 143 | 25 | 118 |
| Hartwell Primary School - Multi Purpose Room & Canteen Facilities (Hartwell) | 213 | 199 | 14 |
| Huntly Primary School - GPC's, Multi Purpose room, Administration, Library, Toilets, Canteen (Huntly) | 1 587 | 1 428 | 159 |
| Kilmore Primary School - Multi Purpose, Music, Canteen, Staff Administration (Kilmore) | 1 184 | 520 | 664 |
| Kyabram Primary School (Haslem Street) - Library, GPCs, Canteen, Staff Administration, Multi Purpose room upgrade (Kyabram ) | 1 178 | 967 | 211 |
| Lake Bolac College - School Consolidation (Lake Bolac) | 512 | 471 | 41 |
| Lockwood Primary School - GPC's, Staff Administration, Library, Toilets (Lockwood) | 1 260 | 800 | 460 |
| MacRobertson Girls High School - Facilities Refurbishment (Melbourne) | 2 074 | 249 | 1 825 |
| Mentone Autistic - Replacement (Mentone) | 2 467 | 154 | 2 313 |
| Mildura SDS - Redevelopment of School (Mildura) | 622 | 39 | 583 |
| Mirboo North Primary School - GPC's, Staff works (Mirboo North) | 318 | 282 | 36 |
| Mirboo North Secondary College - Stage 2 - GPC's, Science, Art, Information Technology (Mirboo North) | 962 | 846 | 116 |
| Montmorency South Primary School - Staff Administration, Library upgrade (Montmorency South) | 515 | 456 | 59 |
| Billanook Primary School - Stage 2 - GPC, Music, Toilets, Library (Montrose) | 849 | 748 | 101 |
| Mt Martha Primary School - Stage 2 - Music, PE, Canteen, Library, Staff/Student Amenities (Mt Martha) | 952 | 842 | 110 |
| Myrtleford Secondary College - Technology, Arts upgrade (Myrtleford) | 519 | 419 | 100 |
| Fountain Gate Primary School - Stage 2 - Music, PE, Canteen, Staff Administration, Library (Narre Warren) | 1 039 | 938 | 101 |
| Newborough East Primary School - Relocation (Newborough East) | 1 617 | 1 463 | 154 |
| Newhaven Primary School - School Redevelopment (Newhaven) | 1 706 | 513 | 1 193 |
| Norlane West Primary School - Stage 2 - GPC, Staff Administration (Norlane West) | 1 189 | 700 | 489 |
| Oakleigh South Primary School - Replacement School (Oakleigh South) | 1 612 | 104 | 1 508 |
| Ocean Grove Primary School - Stage 2 - GPC, Art (Ocean Grove) | 1 013 | 600 | 413 |
| Parkdale Secondary College - Library, Commerce, Canteen (Parkdale) | 1 071 | 564 | 507 |
| Port Phillip Specialist School - Upgrade of Accommodation (Port Melbourne) | 506 | 365 | 141 |
| Preston Girls Secondary College - Staff Administration, Technology (Preston) | 437 | 200 | 237 |
| Merrilands College - P-12 - College Redevelopment (Reservoir) | 2 265 | 440 | 1 825 |
| Ringwood Secondary College - Music/Drama, GPC's (Ringwood) | 1 004 | 680 | 324 |
| Rye Primary School - Replacement (Rye) | 3 769 | 225 | 3 544 |
| Sale College (Gutheridge Campus) - Music/Drama, GPC, Canteen, Staff Administration, Bus access Road (Sale) | 1 723 | 1 429 | 294 |
| Redan Primary School - GPC's, Art Craft (Sebastopol) | 455 | 224 | 231 |
| Seymour Primary School - Fire Service Upgrade (Seymour) | 74 | 73 | 1 |
| Guthrie Street Primary School - Upgrade Library, GPCs, Music, Multi Purpose room, Canteen (Shepparton) | 870 | 758 | 112 |
| Shepparton Special (Verney Road) - Special schools consolidation (Shepparton) | 2 515 | 150 | 2 365 |
| Skye Primary School - Stage 3 - GPC's, Library, Toilets, Staff Administration (Skye) | 1 831 | 1 424 | 407 |
| St Albans Primary School - GPCs, Art Craft, Library (St Albans) | 1 092 | 397 | 695 |
| St Arnaud Secondary College - Upgrade Home Eco Science 2D Art (St Arnaud) | 465 | 243 | 222 |
| Strathmore Secondary College - Stage 1 - Arts, Technology, GPC's, Canteen (Strathmore) | 2 743 | 1 967 | 776 |
| Kismet Park Primary School - GPC's, Library, Music & PE (Sunbury) | 937 | 343 | 594 |
| Sunbury Secondary College - PD, Arts, Commerce, Science (Sunbury) | 2 192 | 576 | 1 616 |
| KODE - Fourth KODE campus (Swan Hill) | 600 | 600 | .. |
| Sydenham Secondary College - Stage 1- New School (Sydenham) | 4 223 | 889 | 3 334 |
| Upwey High School - GPC, Library, Student toilets, Seminar (Upwey) | 1 606 | 1 327 | 279 |
| Wantirna Secondary College - Stage 2 - Art, Science, Technology, Administration, GPC's (Wantirna) | 2 874 | 1 800 | 1 074 |
| Warrnambool Primary School - Staff Administration, GPC's, Music, PE, Canteen (Warrnambool) | 867 | 295 | 572 |
| Williamstown High School - Science, Technology (Williamstown) | 1 207 | 65 | 1 142 |
| Williamstown North Primary School - Replacement School (Williamstown North) | 3 653 | 3 163 | 490 |
| Mitchell Secondary College - PE, Science, Arts, Library, Personnel Development (Wodonga) | 2 760 | 460 | 2 300 |
| Office of Training and Further Education |  |  | .. |
| University of Ballarat - Microwave Link & Video Conferencing (Ballarat) | 960 | 960 | .. |
| Chisholm TAFE - Berwick Stage 2 Technology Centre (Berwick) | 2 000 | 1 280 | 720 |
| Box Hill TAFE - Upgrade/Extension (Box Hill) | 1 650 | 1 265 | 385 |
| Bendigo TAFE (Echuca) - Stage 5 Relocation (Echuca) | 3 220 | 180 | 3 040 |
| Chisholm TAFE - Frankston Nursing Building (Frankston) | 2 650 | 1 430 | 1 220 |
| Kangan Batman TAFE - Communication's Infrastructure (Various) | 1 640 | 1 640 | .. |
| Rural and Regional TAFE Institutes - Communication's Infrastructure (Various) | 2 000 | 2 000 | .. |
| Victoria University of Technology - Multimedia (Various) | 6 500 | 1 870 | 4 630 |
| Wodonga TAFE - Purchase Nursing Building (Wodonga) | 1 050 | 1 050 | .. |
| Chisholm TAFE - Permanent Buildings (Wonthaggi) | 1 300 | 880 | 420 |
| Special/Other |  |  | .. |
| New Classrooms Program - Provision of New Classrooms (Various) | 32 000 | 2 500 | 29 500 |
| HRMS - (Various) | 5 000 | 5 000 | .. |
| Board of Studies - Vass Computers | 1 900 | 1 700 | 200 |
| Board of Studies - Relocation | 1 030 | 1 030 | .. |
| Commonwealth Supported Projects |  |  | .. |
| East Gippsland Institute of TAFE - Redevelopment Stage 1 (Bairnsdale) | 3 100 | 2 447 | 653 |
| Kangan Institute of TAFE - Relocate Polymer Engineering Training Centre (Broadmeadows) | 2 930 | 2 027 | 903 |
| Northern Metropolitan Institute of TAFE - Relocation of Parkville & Collingwood (Fairfield) | 10 950 | 2 025 | 8 925 |
| Gordon Institute of TAFE - Relocate centre of Building & Construction (Moorabool) | 5 200 | 1 440 | 3 760 |
| Victoria University of Technology - Relocate Plumbing, Boat Building, Furniture & Cabinet making (Sunshine) | 3 090 | 2 345 | 745 |
| Total New Projects | 188 519 | 78 753 | 109 766 |
| Total Education Projects | 422 389 | 152 823 | 120 166 |

Source: Department of Education, Employment and Training

## Human Services

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Cost | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Ballarat Health Services - Redevelopment of site (Ballarat) | 15 000 | 15 000 | .. | .. |
| Ballarat Health Services (Aged Rehab Services) - Redevelopment of site (Ballarat) | 8 500 | 1 980 | 4 700 | 1 820 |
| Ballarat Health Services Stage 2 - Redevelopment of site (Ballarat) | 20 500 | 1 176 | 4 024 | 15 300 |
| Bendigo Dental Clinics - Redevelopment of site (Bendigo) | 1 100 | 404 | 696 | .. |
| Bendigo Extended Care Centre - Redevelopment (Bendigo) | 12 000 | 12 000 | .. | .. |
| Bendigo Health Care Group - Fire Safety Upgrade (Bendigo) | 4 100 | 1 803 | 1 797 | 500 |
| Bendigo Hospital - Redevelopment (Bendigo) | 11 927 | 11 927 | .. | .. |
| Bendigo Psychiatric Hospital - Development of Services (Bendigo) | 4 179 | 4 179 | .. | .. |
| Berwick Hospital - New Hospital - Preliminary Stage (Berwick) | 2 000 | 2 000 | .. | .. |
| Birregurra Health Facilities - Integrate Services (Birregurra) | 533 | 533 | .. | .. |
| Box Hill Hospital - Clinical Services Upgrade (Box Hill) | 4 850 | 4 850 | .. | .. |
| Disability Facilities - Redevelopment (Bundoora) | 9 608 | 7 610 | 232 | 1 766 |
| Larundel Hospital Closure, Stage 3 - Implementation (Bundoora) | 4 547 | 654 | 1 750 | 2 143 |
| Statewide Forensic Unit - Development of 135 Bed facility (Bundoora) | 13 226 | 13 226 | .. | .. |
| Royal Melbourne - Redevelopment of Acute Psych Unit - Redevelopment of site (Carlton) | 8 150 | 6 730 | 1 421 | .. |
| Cranbourne Integrated Care Centre - Community Health Service (Cranbourne) | 1 500 | 1 500 | .. | .. |
| Cranbourne Integrated Care Centre - Mental Health Service (Cranbourne) | 1 500 | 1 500 | .. | .. |
| Dandenong Hospital - Clinical, Fire and Engineering Services Upgrade (Dandenong) | 12 000 | 5 134 | 3 000 | 3 866 |
| Heatherton Psychiatric Hospital - Relocation of Services (Dandenong) | 1 000 | 505 | 495 | .. |
| Royal Victorian Eye and Ear Hospital - Implementation of 'Hub and Spoke' Service Model (East Melbourne) | 5 000 | 1 192 | 500 | 3 308 |
| Fairfield Site - Decommissioning (Fairfield) | 1 350 | 1 350 | .. | .. |
| Victorian Institute of Forensic Psychiatry - Construction (Fairfield) | 13 158 | 10 385 | 2 773 | .. |
| Community Care Unit - Development of 20-bed Unit (Fitzroy) | 1 500 | 1 482 | 18 | .. |
| Western Community Residential Drug Withdrawal Unit - New Site (Footscray) | 1 500 | 625 | 875 | .. |
| Western Hospital - Footscray - Clinical Services Upgrade (Footscray) | 4 200 | 3 451 | 749 | .. |
| Central Bayside Community Health Service - Redevelopment of Site (Frankston) | 3 500 | 2 971 | 529 | .. |
| Peninsula HC Network - Frankston Integrated Care Centre - Redevelopment of site (Frankston) | 8 000 | 2 845 | 3 500 | 1 655 |
| Geelong Community Health Service - Redevelopment of site (Geelong) | 3 100 | 695 | 1 700 | 705 |
| Geelong Hospital - Redevelopment - Stage 2 (Geelong) | 7 365 | 7 365 | .. | .. |
| Geelong Hospital - Redevelopment of site - Stage 3 (Geelong) | 5 400 | 5 400 | .. | .. |
| Hamilton Hospital - Redevelopment of site (Hamilton) | 6 500 | 1 807 | 4 500 | 193 |
| Austin and Repatriation Medical Centre - Major Redevelopment - Preliminary Stage (Heidelberg) | 1 331 | 1 331 | .. | .. |
| Heidelberg Hospital - Integration (Heidelberg) | 55 894 | 55 894 | .. | .. |
| North Eastern Mental Health Service - Construction (Heidelberg) | 1 500 | 1 190 | 310 | .. |
| Inglewood Redevelopment - Redevelopment of site (Inglewood) | 2 100 | 145 | 1 150 | 805 |
| Kaniva District Nursing Home and Day Care Centre - Redevelopment of site (Kaniva) | 1 150 | 1 144 | 6 | .. |
| Kew H Block - Redevelopment (Kew) | 2 206 | 2 206 | .. | .. |
| Angliss Health Service - Upgrade Day Surgery Facilities (Knox) | 750 | 735 | 15 | .. |
| Knox Hospital - New Hospital - Preliminary Stage (Knox) | 4 000 | 3 505 | .. | 495 |
| Kyabram and District Hospital Stage 2 - Redevelopment of site (Kyabram) | 900 | 900 | .. | .. |
| Maribyrnong Secure Welfare Facility - Redevelopment of services to new site (Maribyrnong) | 2 000 | 881 | 1 119 | .. |
| Forensic Psychiatry Institute - Redevelopment of site - Stage 2 (Melbourne) | 3 500 | 3 500 | .. | .. |
| Head Office - Alcohol & Drug Database (Melbourne) | 200 | .. | 100 | 100 |
| Head Office - Replacement of Financial Management System (Melbourne) | 2 000 | 1 855 | 145 | .. |
| Victorian Cytology Services - New Computer System (Melbourne) | 400 | 311 | 89 | .. |
| Latrobe Community Health Service - Moe - Redevelopment of site (Moe) | 1 500 | 292 | 1 208 | .. |
| Mooroolbark Community Health Centre - New Premises (Mooroolbark) | 1 500 | 367 | 650 | 483 |
| Alpine Multipurpose Service - Mt Beauty - Redevelopment of site (Mt Beauty) | 3 400 | 127 | 2 150 | 1 123 |
| Nursing home Outcomes - Upgrade of facilities (Nyah) | 1 100 | 7 | 350 | 743 |
| Mallee Track - Redevelopment (Ouyen) | 1 000 | 845 | 155 | .. |
| Ouyen/Mallee Track Multipurpose Service - Redevelopment of site (Ouyen) | 2 000 | .. | 1 700 | 300 |
| Dental Health Services - Relocate from St Kilda to Parkville (Parkville) | 750 | 316 | 434 | .. |
| Northwest Hospital - Redevelopment - Stage 2 (Parkville) | 13 500 | 13 500 | .. | .. |
| Parkville Juvenile Justice Centre - Redevelopment (Parkville) | 13 517 | 12 330 | 1 187 | .. |
| Royal Melbourne Hospital - Parkville - Redevelopment (Parkville) | 7 500 | 7 353 | 147 | .. |
| Alfred Hospital - Prahran Campus Redevelopment (Prahran) | 16 500 | 10 218 | 5 783 | 500 |
| Robinvale Health Services - Integrate Facilities (Robinvale) | 3 000 | 1 959 | 1 041 | .. |
| Sandringham Hospital - Redevelop Clinical Facilities (Sandringham) | 3 400 | 2 566 | 834 | .. |
| Red Cross Blood Bank Redevelopment - Stage 2 - Redevelopment of site (South Melbourne) | 1 600 | 1 600 | .. | .. |
| Western Hospital - Sunshine - Redevelopment (Sunshine) | 24 400 | 1 804 | 12 500 | 10 096 |
| Western-Sunshine Redevelopment - Extended Care - Redevelopment of site (Sunshine) | 7 100 | 7 099 | 1 | .. |
| Swan Hill Hospital - Service Relocation (Swan Hill) | 1 282 | 1 282 | .. | .. |
| Tallangatta Hospital - Redevelopment of site (Tallangatta) | 1 600 | 954 | 646 | .. |
| Hospital Upgrade and Nursing home Outcome Standards - Tatura - Redevelopment of site (Tatura) | 2 400 | 139 | 2 161 | 100 |
| Timboon Multipurpose Services - Redevelopment of site (Timboon) | 2 600 | 533 | 2 050 | 17 |
| Aboriginal Cultural Sites - Protection (Various) | 450 | 450 | .. | .. |
| Aboriginal Services - Service Development Projects (Various) | 2 020 | 1 551 | 369 | 100 |
| Aboriginal Tourism Sites - Development (Various) | 1 180 | 411 | 667 | 102 |
| Acute Care Hospitals - Cogeneration Design (Various) | 2 364 | 2 364 | .. | .. |
| Aged Rural Devolution - Projects to be further defined (Various) | 4 760 | 4 760 | .. | .. |
| Alcohol & Drugs Residential Service - New Premises (Various) | 1 220 | 1 116 | 50 | 54 |
| Alcohol & Drugs Service - Redevelopment (Various) | 508 | 408 | 100 | .. |
| All Human Services Service Provision and Related Facilities - Conduct Fire Safety Audits and Upgrades (Various) | 26 503 | 16 644 | 9 208 | 651 |
| Ambulance Vehicles - New vehicles (Various) | 2 500 | 2 500 | .. | .. |
| Ambulances - Upgrade (Various) | 11 130 | 11 130 | .. | .. |
| Behavioural Management Facilities - New sites (Various) | 2 000 | 185 | 1 485 | 330 |
| Child Immunisation Program - Child Immunisation Program (Various) | 2 569 | 2 569 | .. | .. |
| Community Care Units - Relocation of facilities from Royal Park (Various) | 3 000 | 3 000 | .. | .. |
| Community Care Units - Community Care Units (Various) | 1 457 | 1 056 | 201 | 200 |
| Community Care Units and Psychiatric Services - Construction (Various) | 3 742 | 2 363 | 1 151 | 228 |
| Community Health Centres - Redevelopment (Various) | 2 135 | 2 026 | 9 | 100 |
| Disability Facilities - Target 200 Modifications (Various) | 1 164 | 1 164 | .. | .. |
| Disability Facilities - Future Facilities for Young Adults (Various) | 4 750 | 3 348 | 1 200 | 202 |
| Feasibility and Design - Feasibility and Design (Various) | 3 810 | 3 710 | .. | 100 |
| Futures for Young Adults - New sites (Various) | 4 960 | 3 199 | 1 000 | 761 |
| Healthcare Networks - Development projects (Various) | 21 079 | 19 127 | 1 952 | .. |
| Hospital Equipment Upgrade - Upgrade equipment (Various) | 9 997 | 9 997 | .. | .. |
| Hospitals - Equipment Upgrade (Various) | 13 190 | 13 113 | 77 | .. |
| Hospitals - Security Fencing (Various) | 594 | 533 | 61 | .. |
| Infection Control Project - Equipment upgrade (Various) | 5 000 | 1 000 | 4 000 | .. |
| Inner Eastern Network Aged Services - Redevelopment (Various) | 2 500 | 1 101 | 400 | 999 |
| Melbourne Extended Care and Rehabilitation Service - Redevelopment (Various) | 18 000 | .. | 2 500 | 15 500 |
| Institutions - Devolution of Alcohol and Drug Services (Various) | 3 120 | 3 120 | .. | .. |
| Kew, Colanda, Janefield - Adult Training Support Service Developments (Various) | 1 650 | 1 048 | 602 | .. |
| Medical Research Institutes - Redevelopment of sites (Various) | 4 174 | 15 | 1 685 | 2 474 |
| Medical Research Redevelopment - Grants (Various) | 16 207 | 14 682 | 250 | 1 275 |
| Metropolitian Health Care Networks - Redevelopment of sites (Various) | 87 283 | 52 676 | 14 003 | 20 605 |
| New Information System Installation - New Information System Installation (Various) | 6 736 | 6 736 | .. | .. |
| Palliative Care Redevelopment - Upgrade of service (Various) | 3 000 | .. | 600 | 2 400 |
| Peninsula HC Network - Geriatric Palliative Care & Aged Rehab - Redevelopment of sites (Various) | 12 750 | 2 205 | 7 800 | 2 745 |
| Projects supporting introduction of Casemix (Various) | 39 816 | 30 247 | 2 500 | 7 069 |
| Regional Accommodation - Rationalisation (Various) | 950 | 950 | .. | .. |
| Service Agreement Management System - Establishment (Various) | 4 050 | 4 050 | .. | .. |
| Southern HC Network - Aged Care Redevelopment Stage 1 - Redevelopment of site (Various) | 8 000 | 5 | 3 500 | 4 495 |
| Training Centre - Redevelopment (Various) | 1 575 | 1 575 | .. | .. |
| Transitional Integrated Educational Residential Services (TIERS) - New sites (Various) | 4 980 | 1 514 | 500 | 2 966 |
| Western HC Network Aged Care Redevelopment Stage 1 - Redevelopment of site (Various) | 15 000 | 5 081 | 3 600 | 6 319 |
| Small Rural Aged Care Services - Refurbishment (Various Rural) | 111 | 48 | 64 | .. |
| Wangaratta Hospital - Relocation of Mayday Hills Facilities (Wangaratta) | 3 500 | 3 500 | .. | .. |
| West Gippsland Hospital - Warragul - Redevelopment of site (Warragul) | 3 400 | 175 | 2 000 | 1 225 |
| Werribee/Sunshine Acute Units - Relocation (Werribee/Sunshine) | 6 899 | 6 899 | .. | .. |
| Williamstown Hospital - Redevelopment (Williamstown) | 3 500 | 3 500 | .. | .. |
| Wodonga Hospital - New Ward construction (Wodonga) | 10 977 | 10 977 | .. | .. |
| Wodonga Hospital - Redevelopment - Stage 2 (Wodonga) | 4 200 | 4 200 | .. | .. |
| Wycheproof Health Services - Integrate Services (Wycheproof) | 3 000 | 2 086 | 914 | .. |
| Total Existing Projects | 781 834 | 533 282 | 131 636 | 116 916 |

Source: Department of Human Services

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Ballarat Health Services Stage 3 - Redevelopment (Ballarat) | 2 700 | 2 030 | 670 |
| Milparinka - Relocation (Brunswick) | 1 300 | 500 | 800 |
| Forensic (VIFP) Contamination - New Facility (Bundoora) | 3 500 | 3 500 | .. |
| Dandenong (Catheter Lab.) - Redevelopment (Dandenong) | 1 800 | 1 800 | .. |
| North Western Health Care Network Mental Health Services for kids - New Facility (Footscray) | 6 000 | 900 | 5 100 |
| Relocation of Ambulance Training Centre to Monash - Relocation (Frankston) | 2 500 | 2 500 | .. |
| Barwon Health Geelong Community Health Centre - Redevelopment (Geelong) | 5 500 | 500 | 5 000 |
| Brain Imaging Research Foundation Medical Equipment - New Medical Equipment (Heidelberg) | 3 000 | 1 000 | 2 000 |
| West Wimmera Health Service - Redevelopment (Jeparit) | 2 000 | 1 100 | 900 |
| Knox Community Health Centre - New Facility (Knox) | 3 000 | 1 500 | 1 500 |
| Gippsland Southern Health Service - acute and community health facilities - Redevelopment (Korumburra) | 1 800 | 150 | 1 650 |
| Ranges Community Health Centre - Redevelopment (Lilydale) | 1 600 | 650 | 950 |
| Lorne Community Hospital - Redevelopment (Lorne) | 6 000 | 50 | 5 950 |
| Maryborough MPS - Stage 1 - Redevelopment (Maryborough) | 1 000 | 50 | 950 |
| Royal Women’s Integrated Care Centre - Redevelopment (Melbourne) | 7 000 | 2 500 | 4 500 |
| McFarlane Burnett Alfred Medical Research & Education Precinct - Redevelopment (Melbourne) | 5 000 | 500 | 4 500 |
| Alpine Health Stage 1 Myrtleford - Redevelopment (Myrtleford) | 4 100 | 200 | 3 900 |
| Royal Dental Hospital - Redevelopment (North Melbourne) | 31 400 | 1 500 | 29 900 |
| Royal Melbourne - Stage 2 - Redevelopment (Parkville) | 19 300 | 14 800 | 4 500 |
| Cystic Fibrosis - New Facility (Prahran) | 1 000 | 300 | 700 |
| Blood Products - Australian Red Cross Blood Service - Safe Trace - New Equipment (South Melbourne) | 1 400 | 1 400 | .. |
| Inner West Community Care Unit - New Facility (Travancore) | 2 400 | 1 900 | 500 |
| Aged Care Residential institutions to meet Commonwealth standards - Update (Various) | 18 600 | 2 200 | 16 400 |
| Decommissioning (sites) - Decommissioning (Various) | 4 420 | 500 | 3 920 |
| Fire Risk Management Strategy - Fire Safety Upgrades (Various) | 15 000 | 11 350 | 3 650 |
| Futures for Young Adults - Stage 2 - Future Facilities for Young Adults (Various) | 4 900 | 450 | 4 450 |
| Medical Equipment - Equipment Replacement (Various) | 20 000 | 20 000 | .. |
| Southern Health Care Network CRC East Bentleigh Mordialloc - Redevelopment (Various) | 3 500 | 1 800 | 1 700 |
| Vehicle Replacement (Ambulance) - Replacement (Various) | 5 370 | 5 370 | .. |
| Youth and Family Services - Juvenile Justice Centre : Multi-purpose Living Units - New Facility (Various) | 800 | 100 | 700 |
| Wangaratta Base Hospital - Stage 2 - Redevelopment (Wangaratta) | 14 650 | 2 100 | 12 550 |
| Wimmera Health Care Group - Base Hospital - Allied Health - Redevelopment (Wimmera) | 4 800 | 1 000 | 3 800 |
| Wonthaggi & District Hospital - Redevelopment (Wonthaggi) | 4 500 | 1 800 | 2 700 |
| Total New Projects | 209 840 | 86 000 | 123 840 |
| Total Human Service Projects | 991 674 | 217 636 | 220 081 |

Source: Department of Human Services

## Infrastructure

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expendiure 1999-2000 | Remaining Expenditure |
| Department of Infrastructure |  |  |  |  |
| Railway Station Interchange - Redevelopment (Ballarat) | 1 600 | 1 195 | 405 | .. |
| Geelong Waterfront - Steam Packet Place - Redevelopment (Geelong) | 15 316 | 12 939 | 2 377 | .. |
| Warrnambool - Geelong Rail Track - Upgrade (Geelong) | 10 000 | 5 000 | 5 000 | .. |
| VicRoads Driver Licensing & District Payment System - Redevelopment (Kew) | 20 900 | 3 998 | 10 401 | 6 501 |
| On-Line 2001 - IT Upgrade (Melbourne) | 3 500 | 104 | 3 396 | .. |
| Sports & Entertainment Precinct - Tram Relocation & Precinct Infrastructure Upgrade (Melbourne) | 37 500 | 16 182 | 19 300 | 2 018 |
| Bayside - Project Development (Port Melbourne) | 8 308 | 7 168 | 350 | 790 |
| Multi-purpose taxi program - Re-engineering new operating system (Various) | 4 680 | 1 424 | 1 270 | 1 986 |
| Better Roads - Rural Victoria |  |  |  |  |
| Better Roads - Rural Arterial Bridge Projects |  |  |  |  |
| Dunach-Eddington Rd at Back Creek, Craigie - Replace bridge (Central Goldfields Shire) | 446 | 328 | 118 | .. |
| Kerang-Koondrook Rd - Replace Pyramid Cr Bridge (Gannawarra Shire) | 1 200 | .. | 1 200 | .. |
| Kerang-Murrabit Rd - Bridge alignment (Gannawarra Shire) | 820 | .. | 770 | 50 |
| Lavers Hill - Cobden Rd - Bridge over Gellibrand River - Replace bridge and associated road works (Colac- Otway & Corrangamite Shire) | 936 | 302 | 465 | 169 |
| Mount Baw Baw Rd - Widen existing bridge over Tanjil East Branch - Bridge Development (Baw Baw Shire) | 102 | 13 | 87 | 2 |
| Rokewood Skipton Road - Bridge over Little Woady Yaloak Creek - Replace (Golden Plains Shire) | 1 070 | 70 | 987 | 13 |
| Steiglitz Rd - Replace Five Mile Bridge over Sutherlands Creek (Golden Plains Shire) | 632 | 320 | 97 | 215 |
| Warrnambool Caramut Rd - Replace Quamby Bridge over Youl Creek (Moyne Shire) | 667 | 30 | 625 | 12 |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |
| Bass Highway - Duplication through Grantville (Bass Coast Shire) | 5 671 | 3 513 | 2 158 | .. |
| Bass Hwy - Sth Gippsland Hwy to Tram Stop Restaurant - Duplication (Bass Coast Shire) | 6 732 | 2 844 | 3 400 | 488 |
| Calder Freeway - Black Forest - Freeway construction - Gisborne Bypass to Woodend Bypass (Gisborne) | 21 783 | 14 902 | 2 200 | 4 681 |
| Calder Freeway - Woodend Bypass - Freeway construction (Woodend) | 44 098 | 16 622 | 14 000 | 13 476 |
| Midland Highway Sec 3 - Widening and rehabilitation (Goornong) | 1 085 | 1 015 | 48 | 22 |
| Midland Hwy Sec 2 - Loddon River Bridge - Replace Bridge (Guildford) | 4 712 | 418 | 2 059 | 2 235 |
| Midland Hwy Sec 3 - "A" route, widening and improving riding quality to meet standards: South of Elmore - Rehabilitation (Greater Shepparton City) | 1 438 | 1 302 | 130 | 6 |
| Princes Highway East - Replace North Arm Bridge (East Gippsland Shire) | 6 263 | 3 376 | 2 887 | .. |
| Princes Hwy East (via Bruthen) - Widen & Reconstruct (Bruthen) | 388 | 365 | 23 | .. |
| Better Roads - Rural State Impacted Local Roads |  |  |  |  |
| Burroin Road - Reconstruct and Seal Gravel Road (Yarriambiack Shire) | 428 | 377 | 37 | 14 |
| Roses Gap Road - Reconstruct and Seal Gravel Road (Northern Grampians Shire) | 597 | 486 | 92 | 19 |
| Better Roads - Outer Metropolitan |  |  |  |  |
| Better Roads - Metropolitan Arterial Road Reconstruction Projects |  |  |  |  |
| Kings Way - Ramp Connection for Casino - Intersection Treatments (Melbourne) | 612 | 16 | 100 | 496 |
| Better Roads - Metro Major Network Improvement Projects |  |  |  |  |
| Retrofit Noise Barriers - Frankston Fwy/South Eastern Hwy (Frankston) | 4 396 | 4 080 | 310 | 6 |
| West Gate Fwy - Widening (Altona North) | 11 628 | 2 811 | 8 460 | 357 |
| Westall Rd - Duplication (Springvale) | 37 740 | 3 649 | 20 000 | 14 091 |
| Western Port Hwy - Redevelopment (Cranbourne) | 31 110 | 8 491 | 15 000 | 7 619 |
| National Highways (Commonwealth funded) |  |  |  |  |
| Goulburn Valley Hwy - Bypass Planning Study - (Shepparton) | 4 960 | 1 273 | 730 | 2 957 |
| Goulburn Valley Hwy - Deviation Murray Valley Hway to Tocumwal - Planning Study (Strathmerton) | 2 000 | 1 294 | 545 | 161 |
| Goulburn Valley Hwy - Hume to Nagambie - (Shire of Strathbogie) | 48 320 | 16 470 | 19 900 | 11 950 |
| Hume Hwy - (Albury/Wodonga) | 6 000 | 3 758 | 2 242 | .. |
| Hume Hwy Sec 5 - Replace 4 major culverts (Springhurst) | 331 | 194 | 137 | .. |
| Western Freeway - Robinson's Road - Planning Study (Sunshine) | 950 | 756 | 33 | 161 |
| Western Hwy - Planning & Investigation for road upgrading from Leigh Creek to Woodmans Hill (Ballarat City) | 399 | 209 | 190 | .. |
| Western Hwy - Investigation of Armstrong rail underpass, realignment and overpass (Ararat Rural City; Northern Grampians Shire) | 150 | 105 | 44 | 1 |
| Western Hwy - Bypass Stage 4 Gillies St to Sunraysia Hwy - (Ballarat) | 24 510 | 180 | 135 | 24 195 |
| Western Ring Rd - Airport (Federal) Construct 4 lane divided between Calder Hwy and Tullamarine Fway (Brimbank City) | 145 000 | 115 426 | 200 | 29 374 |
| Western Ring Rd - Maribyrnong (Federal) Construct 4 lane divided between Western Hwy and Calder Hwy (Brimbank City) | 104 100 | 94 926 | 310 | 8 864 |
| Western Ring Road - Mahoneys Rd to Edgars Rd (Thomastown) | 80 000 | 58 451 | 3 580 | 17 969 |
| Federal Roads of National Importance (Commonwealth funded) |  |  |  |  |
| Calder Highway - (Black Forest Section) (Gisborne) | 21 000 | 18 994 | 2 006 | .. |
| Calder Hwy - Planning investigations - Kyneton to Harcourt (Kyneton) | 1 600 | 834 | 385 | 381 |
| Calder Highway - Planning Kyneton to Harcourt & Harcourt to Ravenswood - Planning Studies (South of Bendigo) | 1 500 | 1 041 | 459 | .. |
| Calder Hwy - Bypass (Woodend) | 45 000 | 17 200 | 14 000 | 13 800 |
| State Major Network Improvements |  |  |  |  |
| Calder Hwy - Bulla-Diggers Rest Road I/C (50% State) (Bulla) | 2 925 | 2 578 | 25 | 322 |
| Calder Hwy - Gisborne South Section (State) - Freeway construction (Gisborne) | 24 990 | 22 154 | 200 | 2 636 |
| Calder Hwy - Planning Investigations - Harcourt to Ravenswood (Harcourt) | 1 600 | 884 | 260 | 456 |
| Calder Hwy - Planning Investigations - Kyneton to Harcourt (Kyneton) | 1 500 | 794 | 400 | 306 |
| Princes Highway - Nilma to Darnum (Shire of Baw Baw) | 11 000 | 1 791 | 6 000 | 3 209 |
| State Funded Metropolitan Arterial Road Projects |  |  |  |  |
| Boronia Railway Crossing - Upgrade (Boronia) | 31 500 | 31 297 | 70 | 133 |
| Dorset Rd - Duplication Mountain Hwy to Rothan Av (Boronia) | 3 100 | 640 | 2 195 | 265 |
| Mt Dandenong Rd - Duplication Dorset Rd to Colchester Rd (Croydon) | 2 556 | 2 065 | .. | 491 |
| Greens Rd - Duplication - Hammond Rd to D.V.Hwy (Dandenong) | 6 200 | 798 | 2 900 | 2 502 |
| Greens Road - Duplication - Sth Gippsland Hwy to Dandenong Frankston Rd (Dandenong) | 6 200 | 1 945 | 2 900 | 1 355 |
| Mitcham Rd - Upgrade to 4 Lanes - Springvale Rd to Park Rd (Donvale) | 3 300 | 202 | 1 610 | 1 488 |
| Dingley Freeway - Dingley Bypass (Greater Dandenong City) | 450 | 200 | 50 | 200 |
| Princes Hwy East - Planning & Investigation (Hume City) | 400 | 366 | 34 | .. |
| Tullamarine Freeway - Widening (Hume City) | 1 200 | 211 | 900 | 89 |
| Wellington Rd - Stud to Taylors - Duplication (Knox City) | 2 600 | 570 | 900 | 1 130 |
| High Street Road (Doncaster Rd to Manningham Rd) - Duplication (Manningham City) | 4 500 | 1 104 | 970 | 2 426 |
| Williamsons Rd - Duplication George St to Foote St (Manningham City-Bulleen/Doncaster) | 6 400 | 4 389 | 2 011 | .. |
| Narre Warren North Rd - Duplication Princes Highway East to Heatherton Rd (Narre Warren) | 1 900 | 72 | 713 | 1 115 |
| VMS and Trip Information Signs on the Westgate - Installation (Port Phillip City) | 500 | 322 | 150 | 28 |
| Greensborough Hwy - Finlayson St to Jones Cr - Duplication (Rosanna) | 7 423 | 2 183 | 3 000 | 2 240 |
| SCATS 2 - Development Project (State Wide) | 1 001 | 791 | 210 | .. |
| Melton Hwy Duplication - Stage 2 Railway to Beatty's Rd (Sydenham) | 6 100 | 926 | 3 500 | 1 674 |
| Traffic signals. - Installation (Various) | 950 | 48 | 902 | .. |
| Werribee Projects: Princes Freeway West - Contribution to Interchange Overpass at western end of Werribee (Wyndham City) | 4 281 | 3 193 | 1 088 | .. |
| Melba Hwy - Replace bridge and approaches south of Yarra Glen - King St to 1km sth of township (Yarra Glen) | 4 054 | 3 625 | 68 | 361 |
| Total Existing Projects | 908 808 | 527 599 | 193 704 | 187 505 |

Source: Department of Infrastructure

Infrastructure

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expendiure 1999-2000 | Remaining Expenditure |
| Department of Infrastructure |  |  |  |
| Ballarat - Camp St - Renovation of State building for Ballarat University (Ballarat) | 12 000 | 1 000 | 11 000 |
| Metropolitan Modal Interchanges - Improving accessability and mobility (Bus-Train interchanges) | 10 000 | 2 500 | 7 500 |
| Docklands - Public Works Road network Component (Melbourne) | 31 300 | 31 300 | .. |
| Flinders St Station / Country Platform - Upgrade platforms for Eastern Line services (Melbourne) | 2 600 | 1 000 | 1 600 |
| Station Pier - Urgent rehabiliation works and Central roadway & building support (Port Melbourne) | 14 000 | 12 000 | 2 000 |
| Melbourne / Adelaide Sleepers - Resleepering of Standard Gauge track (Pura Pura to Maroona) | 3 000 | 3 000 | .. |
| Metropolitan Bus - Cross town bus - Smart Bus- improved access and efficiency (Various) | 7 000 | 1 600 | 5 400 |
| Public Heritage - Capital works, community assistance, seed funding (Various) | 15 000 | 5 000 | 10 000 |
| Rural Modal Interchanges - Amenities improvement (Various) | 10 000 | 2 000 | 8 000 |
| Rural School Bus Safety - Improving bus bays, shelters, paving (Various) | 10 000 | 2 000 | 8 000 |
| Urban Design Fund - Pride of Place - community environment enhancement (Various urban) | 9 000 | 3 000 | 6 000 |
| Better Roads - Rural Victoria |  |  |  |
| Better Roads - Rural Arterial Bridge Projects |  |  |  |
| Won Wron Rd - Replace timber bridge over Tarra River - Bridge Replacement (Wellington Shire) | 465 | 465 | .. |
| Better Roads - Rural Arterial Road Projects |  |  |  |
| Geelong Road - Little River To Geelong - Road Construction (Melbourne to Geelong) | 41 500 | 13 000 | 28 500 |
| Better Roads - Rural Arterial Road Reconstruction Projects |  |  |  |
| Bendigo Murchison Rd - Duplication (Greater Bendigo City) | 240 | 240 | .. |
| Better Roads - Rural State Impacted Local Roads |  |  |  |
| Axedale - Goornong Rd - timber bridge over Axe Creek - Bridge Replacement (Greater Bendigo City) | 500 | 500 | .. |
| Manley Road - Sealing of Gravel Road - Road Construction (Greater Shepparton City) | 432 | 432 | .. |
| Better Roads - Outer Metropolitan |  |  |  |
| Better Roads - Metropolitian Arterial Road Projects |  |  |  |
| Cooper St - Yale Drive To Hume Highway - Road Widening (Whittlesea City) | 18 800 | 3 400 | 15 400 |
| Geelong Road - Geelong Road (WRR section to Little River) - Road Construction (Melbourne to Geelong) | 77 000 | 12 000 | 65 000 |
| Princes Highway East - Hallam Bypass - Road Construction (Hallam) | 175 000 | 5 000 | 170 000 |
| Better Roads - Metro Major Network Improvement Projects |  |  |  |
| Eastern Fwy Sec F1 - Freeway extension Springvale to Ringwood (Ringwood) - Freeway extension Springvale to Ringwood (Ringwood) | 255 000 | 19 454 | 235 546 |
| Commonwealth Federation Funding |  |  |  |
| Murray River Crossing - Echuca - new crossing of the Murray River at Echuca - Planning and Investigations (Campaspe Shire) | 600 | 500 | 100 |
| State Funded |  |  |  |
| Midland Hwy nr Sayle ST - Install new signals (Ballarat City) | 100 | 100 | .. |
| Bass Hwy Sec 1 - Land Acquisition for duplicate highway from Bay Rd to The Gurdies (Stage 3) - Duplication (Bass Coast Shire) | 200 | 200 | .. |
| South Gippsland Hwy Sec 3 - Develop road between Lang Lang and Loch - Route Improvements (Bass Coast Shire, Cardinia Shire, South Gippsland Shire) | 7 000 | 3 500 | 3 500 |
| Berwick-Cranbourne Rd - Centre Road to Greaves Road - Planning (Berwick) | 5 500 | 2 000 | 3 500 |
| Berwick-Cranbourne Rd (Clyde Rd) - Greaves Rd to SGH - Planning Study Future Development (Berwick) | 200 | 200 | .. |
| Eastern Freeway - Gold Street Collingwood to Bulleen Road North Balwyn - Noise Barriers (Boroondara City, Yarra City) | 4 000 | 3 000 | 1 000 |
| Main Road East Rail Crossing Study - Planning and Investigations (Brimbank City) | 100 | 100 | .. |
| Melton Hwy - Rail Crossing Sydenham - Duplication (Brimbank City) | 4 420 | 700 | 3 720 |
| Sunshine Av - Taylors Rd To Rutherglen Way - Duplication (Brimbank City) | 6 100 | 700 | 5 400 |
| Calder Fwy - Melton Hwy to Diggers Rest - Planning and Investigations (Brimbank City, Hume City, Melton Shire) | 300 | 300 | .. |
| Maryborough-Dunolly Rd - Bet Bet Ck - Bridge Replacement (Central Goldfields Shire) | 774 | 769 | 5 |
| DAR - Merri creek to Murray Rd - Signalise intersections (Darebin City) | 100 | 100 | .. |
| Reservoir Rail Crossing Study - Planning and Investigations (Darebin City) | 100 | 100 | .. |
| Maroondah Hwy Sec 4 - Eastbound overtaking lane east of Bonnie Doon - Construct (Delatite Shire) | 655 | 620 | 35 |
| Gelantipy Rd - timber bridge over Gelantipy Creek and realign approaches - Bridge Replacement (East Gippsland Shire) | 460 | 453 | 7 |
| Gelantipy Rd - timber bridge over Pack Bullock Creek with RC culverts on an improved alignment - Bridge Replacement (East Gippsland Shire) | 150 | 150 | .. |
| Calder Alternative Hwy - Bullock Creek North bridge and improve approaches - Bridge Widening (Greater Bendigo City) | 1 300 | 600 | 700 |
| Hutton Road - Springvale Rd to Perry Rd - Duplication (Greater Dandenong City) | 6 000 | 500 | 5 500 |
| Kororoit Creek Rd - Fitzgerald Rd To Dow Chemical - Duplication (Hobsons Bay City) | 5 100 | 1 000 | 4 100 |
| Mickleham Rd - Broadmeadows Rd To Alanbrae Tce - Duplication (Hume City) | 5 300 | 3 600 | 1 700 |
| Boundary Rd - Centre Road to Heatherton Road - Duplication (Kingston City) | 9 400 | 1 850 | 7 550 |
| Boundary Rd - Northbound third lane Centre Dandenong Rd to Governor Rd - Road Widening (Kingston City) | 600 | 600 | .. |
| Heatherton Rd - Widening to 4-lane undivided Tootal Rd to Boundary Rd - Road Widening (Kingston City) | 1 600 | 1 600 | .. |
| Signals & Associated Roadworks - Traffic signals (Kingston City) | 330 | 330 | .. |
| Kelletts Rd - Stud Rd to Taylors Lane - Duplication (Knox City) | 3 500 | 100 | 3 400 |
| High Street Rd - Mimosa St to Cathies Lane - Duplication (Knox City; Monash City) | 12 000 | 2 300 | 9 700 |
| Monash Way - Northbound overtaking lane between Bennetts Creek and Brodribb Rd - Construct (La Trobe Shire) | 750 | 740 | 10 |
| Princes Hwy East - P&I -Traralgon By-pass - Planning and Investigations (La Trobe Shire) | 100 | 100 | .. |
| RS BlackSpot - Morwell-Traralgon Rd - Vincent Road - Blackspot treatment (LaTrobe Shire) | 130 | 129 | 1 |
| Reynolds Rd - Andersons Rd to Springvale Rd - Duplication (Manningham City) | 3 600 | 600 | 3 000 |
| Melba Hwy - Planning and Investigations (Melba) | 900 | 400 | 500 |
| Northern Hwy - Kilmore Bypass - Planning and Investigations (Mitchell Shire) | 175 | 175 | .. |
| Creswick-Newstead Rd - timber bridge over Green Gully - Bridge Replacement (Mount Alexander Shire) | 250 | 250 | .. |
| RS BlackSpot - Princes Hwy East - Maffra-Sale Road - Blackspot treatment (Wellington Shire) | 145 | 144 | 1 |
| South Gippsland Hwy Sec 5 - Swing Bridge Project (Sale to Longford) - Stage 1 - Bridge Replacement (Wellington Shire) | 10 500 | 3 500 | 7 000 |
| Haveloch St - Hovell St - Inner ring road arround CBD of Wodonga - Road Construction (Wodonga Rural City) | 881 | 881 | .. |
| Swansea Rd - Hull Rd to Birmingham Rd including Birmingham Rd intersection (Stage 2) - Duplication (Yarra Ranges Shire) | 1 200 | 1 200 | .. |
| Swansea Road - Lilydale - Monbulk Road (Anderson Street) to York Road - Duplication (Yarra Ranges Shire) | 10 300 | 800 | 9 500 |
| York Rd - Overtaking lanes between Olinda Ck and Lillydale -Monbulk Road - Construction (Yarra Ranges Shire) | 600 | 600 | .. |
| Total New Projects | 798 257 | 154 382 | 643 875 |
| Total Infrastructure Projects | 1707 065 | 348 086 | 831 380 |

Source: Department of Infrastructure

## Justice

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Cost | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Ararat Prison Perimeter Security Upgrade - Construction / Replacement (Ararat) | 1 400 | 472 | 928 | .. |
| Ballarat Police Station and Court Complex - Construction (Ballarat) | 29 220 | 21 994 | 7 226 | .. |
| Caulfield Police Station - Construction (Caulfield) | 3 600 | 241 | 1 650 | 1 709 |
| Melbourne Assessment Prison Security Upgrade - Construction (Hawthorn/Kew) | 7 060 | 59 | 1 620 | 5 381 |
| Barwon, Bendigo, Loddon & Beechworth Prison Security Upgrade - Construction (Melbourne) | 18 000 | 11 325 | 6 675 | .. |
| Police Operational Safety & Tactics Training Facility - Construction (Melbourne) | 6 000 | .. | .. | 6 000 |
| National Automated Fingerprint Identification System (NAFIS) - System Upgrade (Melbourne) | 7 700 | 1 134 | .. | 6 566 |
| Criminal Justice Enhancement Program - Information Technology (Melbourne) | 1 000 | .. | 1 000 | .. |
| Supreme Court Roof Upgrade - Construction / Replacement (Melbourne) | 1 300 | .. | 1 300 | .. |
| Mordialloc Police Station - Construction (Mordialloc) | 3 050 | 241 | 810 | 1 999 |
| Yarra Police Station - Construction (Richmond) | 7 100 | 2 092 | 530 | 4 478 |
| Shepparton Police Station - Construction (Shepparton) | 6 300 | 1 616 | 4 684 | .. |
| Institute of Forensic Medicine - Construction (South Melbourne) | 2 000 | 280 | 1 720 | .. |
| Sunshine Police Station & Court complex - Construction (Sunshine) | 22 880 | 20 647 | 1 200 | 1 033 |
| Langi Kal Kal Prison Accommodation Upgrade - Construction/ Redevelopment (Trawalla-West of Ballarat) | 730 | 494 | 236 | .. |
| Police Stations Upgrade Program Stage 2 - Construction (Various Rural Locations) | 5 000 | 3 908 | 1 092 | .. |
| Wodonga Police and Courts Complex - Construction (Wodonga) | 9 430 | 237 | 620 | 8 573 |
| Total Existing Projects | 131 770 | 64 740 | 31 291 | 35 739 |

Source: Department of Justice

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Melbourne Womens Correctional Centre Additional Accommodation - Construction (Deer Park) | 1 500 | 1 500 | .. |
| Eltham Police Station - Construction (Eltham) | 4 200 | 700 | 3 500 |
| Heidelberg Police Station/Court House - Refurbishment/Extension (Heidelberg) | 7 500 | 100 | 7 400 |
| Melbourne Assessment Prison Security Upgrade - Construction (Melbourne) | 2 700 | 2 400 | 300 |
| Barwon, Bendigo, Loddon & Beechworth Prison Security Upgrade - Construction (Various) | 3 700 | 2 030 | 1 670 |
| Online 2001 - Electronic Service Delivery Implementation - Information Technology (Various) | 1 000 | 1 000 | .. |
| Warrnambool Court House - Construction (Warrnambool) | 7 800 | 900 | 6 900 |
| Wonthaggi Police Station - Construction (Wonthaggi) | 3 430 | 310 | 3 120 |
| Total New Projects | 31 830 | 8 940 | 22 890 |
| Total Justice Projects | 163 600 | 40 231 | 58 629 |

Source: Department of Justice

## Natural Resources and Environment

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Great Ocean Road - Parks Improvements (Great Ocean Road) | 3 520 | 3 460 | 60 | .. |
| Lysterfield Lake Park - Land Purchase (Lysterfield) | 3 300 | 1 076 | 60 | 2 164 |
| On Line Service Delivery - Infrastructure and Content - Systems Development (Melbourne) | 6 500 | 1 532 | 4 968 | .. |
| Bringing the Bay to Life - Bay Tourism Destinations - Improve Facilities (Port Phillip Bay, Baywide) | 3 500 | 998 | 2 502 | .. |
| Marine and Freshwater Resources Institute (MAFRI) - Redevelopment (Queenscliff) | 13 000 | 774 | 7 226 | 5 000 |
| Bringing the Bay to Life - Safe Havens - Development (Queenscliff) | 3 000 | .. | 3 000 | .. |
| State Digital Road Network - Extended Coverage (Statewide) | 2 900 | 735 | 2 165 | .. |
| Victorian Initiative for Minerals and Petroleum - VIMP 2001 - Geological mapping and distribution (Statewide) | 7 101 | 3 155 | 2 375 | 1 571 |
| Groundwater Management Strategy - Mapping and management (Statewide) | 2 000 | 500 | 750 | 750 |
| Water Businesses Financial Assistance Package - Rural component - (Statewide) | 39 600 | 39 300 | 300 | .. |
| Wilson's Promontory National Park - Infrastructure - Upgrade and Development (Tidal River) | 3 500 | 2 000 | 1 000 | 500 |
| Melbourne Plus Program - Park Development (Various) | 900 | 753 | 147 | .. |
| Coastal Risk - Mitigation Works (Various) | 8 918 | 6 501 | 2 417 | .. |
| Coasts and Ports - Improvement Works (Various) | 5 500 | 2 836 | 2 164 | 500 |
| Dangerous Structures - Provision of Visitor Infrastructure (Various) | 3 395 | 3 333 | 62 | .. |
| Lightstations - Redevelopment (Various) | 1 590 | 1 360 | 115 | 115 |
| Managed Insurance Fund - National Parks Risk Mitigation Works (Various) | 2 705 | 1 285 | 710 | 710 |
| State Digital Map Base - Formulation (Various) | 7 300 | 7 254 | 46 | .. |
| Small Town and Coastal Sewerage - Acceleration of High Priority Projects (Various) | 20 700 | 17 081 | 3 619 | .. |
| Wimmera-Mallee Pipeline (State component) - Completion Stages 4-8 (Various) | 11 900 | 3 500 | 5 600 | 2 800 |
| Wimmera-Mallee Pipeline (Commonwealth component) - Completion stages 4-8 (Various) | 11 900 | 2 771 | 6 329 | 2 800 |
| Total Existing Projects | 162 729 | 100 205 | 45 615 | 16 909 |

Source: Department of Natural Resources and Environment

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Western Coastal Board Action Plans - Foreshore and public facilities works (Lorne/Anglesea) | 3300 | 1 700 | 1 600 |
| Bringing the Bay to Life - Coastal development works (Various) | 5 000 | 3 000 | 2 000 |
| Rural Crown Reserves - Upgrade of community facilities (Various) | 8 000 | 2 000 | 6 000 |
| Icon National Parks - Improved visitor facilities (Various) | 4 400 | 1 100 | 3 300 |
| Growing Horizons: Victoria’s Food Industry - Research Equipment (Various) | 2 300 | 1 900 | 400 |
| Total New Projects | 23 000 | 9 700 | 13 300 |
| Total Natural Resources and Environment Projects | 185 729 | 55 315 | 30 209 |

Source: Department of Natural Resources and Environment

## Premier and Cabinet

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Museum - Carlton Gardens - Construction (Carlton) | 263 000 | 232 399 | 30 601 | .. |
| Museum - Royal Exhibition Buildings - Refurbishments (Carlton) | 4 500 | 182 | 3 098 | 1 220 |
| Ombudsman Complaints Resolution System - Computer Upgrade (Melbourne) | 150 | 28 | 122 | .. |
| State Library - Redevelopment - Phase 1 to 3 (Melbourne) | 99 241 | 65 743 | 13 604 | 19 894 |
| Multi Purpose Venue - Melbourne Sports Precinct (Melbourne) | 55 000 | .. | .. | 55 000 |
| Museum of Victoria - Accelerated Move - SLV (Melbourne) | 6 100 | 5 274 | 826 | .. |
| Public Record Office - State Archive Centre (North Melbourne) | 36 720 | 28 537 | 8 183 | .. |
| National Gallery Victoria - Fire Safety (South Melbourne) | 10 000 | 9 182 |  | 818 |
| Australian Centre for Contemporary Art - Development on Malthouse Plaza (South Melbourne) | 8 000 | 433 | 6 110 | 1 457 |
| National Gallery - Building Redevelopment/Upgrade (South Melbourne) | 96 383 | 12 617 | 17 179 | 66 587 |
| Victorian Arts Centre - Performing Arts Museum - Computer Cataloguing and Imaging (South Melbourne) | 848 | 748 | 100 | .. |
| Victorian Arts Centre - Sydney Myer Music Bowl - Refurbishment (South Melbourne) | 14 500 | 1 264 | 9 258 | 3 978 |
| Government House - Refurbishment of House and Grounds (South Melbourne) | 600 | 200 | 400 | .. |
| National Gallery Victoria - Temporary Exhibition (South Melbourne) | 2 400 | 881 | 1 519 | .. |
| Victorian Arts Centre - Chilled Water Plant - Arts Centre (South Melbourne) | 5 100 | 498 | 4 602 | .. |
| Scienceworks - Planetarium (Spotswood) | 6 000 | 5 130 | 870 | .. |
| Arts Victoria - Information Systems - Replacement and Upgrade (Various) | 1 450 | 1 359 | 91 | .. |
| Total Existing Projects | 609 992 | 364 475 | 96 563 | 148 954 |

Source: Department of Premier and Cabinet

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Royal Melbourne Showgrounds - (Ascot Vale) | 1 000 | 1 000 | .. |
| Museum - Royal Exhibition Buildings (restoration of exterior) - Refurbishment (Carlton) | 1 600 | 1 600 | .. |
| Cinemedia Projects - Various (East Melbourne) | 600 | 600 | .. |
| Government House Works - (Melbourne) | 700 | 700 | .. |
| State Library Redevelopment - Redevelopment (Melbourne) | 91 400 | 1 000 | 90 400 |
| VACT Public and Technical Facilities - Upgrade (Melbourne) | 6 600 | 2 700 | 3 900 |
| Museum of Australian Art and Cinemedia Fit out at Federation Square - Fit out (Melbourne) | 9 600 | .. | 9 600 |
| Total New Projects | 111 500 | 7 600 | 103 900 |
| Total Premier and Cabinet Projects | 721 492 | 104 163 | 252 854 |

Source: Department of Premier and Cabinet

## State and Regional Development

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Cost | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Melbourne Sports and Aquatic Centre/Sports House - Expansion/Development (Melbourne) | 11 000 | 6 200 | 4 800 |
| Total New Projects | 11 000 | 6 200 | 4 800 |
| Total State and Regional Development Projects | 11 000 | 6 200 | 4 800 |

Source: Department of State and Regional Development

## Treasury and Finance

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Landscaping of Treasury Reserve - Redevelopment (East Melbourne) | 3 199 | 1 245 | 1 954 | .. |
| Corporate IT&T Strategic Plan - Implementation (Melbourne) | 2 050 | 837 | 1 213 | .. |
| Government Office Accommodation - City Precinct Strategic Plan - Upgrade (Melbourne) | 90 491 | 74 233 | 12 758 | 3 500 |
| State Revenue Office Information Technology - Systems Upgrade (Melbourne) | 22 498 | 4 799 | 8 705 | 8 994 |
| Office Systems Network - Upgrade (Melbourne) | 500 | 226 | 274 | .. |
| State Revenue Office IT - Revenue Generating Data Matching Projects - Systems Upgrade (Melbourne) | 4 187 | 969 | 2 069 | 1 149 |
| Country Public Offices - Upgrade (Various) | 5 874 | 3 514 | 2 360 | .. |
| Common Financial Management Systems - Implementation & Development (Various) | 2 436 | 1 456 | 980 | .. |
| Total Existing Projects | 131 235 | 87 279 | 30 313 | 13 643 |

Source: Department of Treasury and Finance

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Online 2001 - State Revenue Office IT - Electronic Commerce Gateway - Implementation (Melbourne) | 5 000 | 1 500 | 3 500 |
| DTF Infrastructure - Cyclical and Strategic Replacement of IT Networks - Replacement (Melbourne ) | 5 800 | 1 300 | 4 500 |
| Completion of Government Office Accommodation - City Precinct Strategic Plan - Upgrade (Various) | 7 240 | 7 240 | .. |
| Total New Projects | 18 040 | 10 040 | 8 000 |
| Total Treasury and Finance Projects | 149 275 | 40 353 | 21 643 |

Source: Department of Treasury and Finance

## Parliament

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expendiure 1999-2000 | Remaining Expenditure |
| Hansard accommodation and technology - Upgrade (Melbourne) | 611 | .. | 611 | .. |
| Parliament House - Fire Protection (Melbourne) | 600 | 401 | 170 | 29 |
| Parliament House - Security Upgrade (Melbourne) | 400 | 199 | 170 | 31 |
| Parliamentary Gardens - Irrigation system and equipment purchase, master plan (Melbourne) | 226 | .. | 226 | .. |
| Victorian Auditor General's Office - Information Technology Strategy (Melbourne) | 600 | 232 | 209 | 159 |
| Total Existing Projects | 2 437 | 831 | 1 386 | 220 |

Source: Department of Parliamentary Services

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Auditor-General’s Office - Refurbishment (Melbourne) | 600 | 600 | .. |
| Grounds and Facilities Maintenance Development - Maintenance (Melbourne) | 100 | 100 | .. |
| IT Upgrades - Upgrade (Melbourne) | 400 | .. | 400 |
| Parlynet Stage 2 - Development (Melbourne) | 700 | 600 | 100 |
| Total New Projects | 1 800 | 1 300 | 500 |
| Total Parliament Projects | 4 237 | 2 686 | 720 |

Source: Department of Parliamentary Services

.

# Chapter Four: Non-Budget Sector Asset Investment Program 1999-2000

## Country Fire Authority

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Co-Location - Building Construction (Alexandra) | 310 | 49 | 261 | .. |
| Fire Station - Building Construction (Apollo Bay) | 230 | 8 | 222 | .. |
| Simulated Training Equipment - Construction (Ballan) | 1 706 | 1 418 | 288 | .. |
| Fire Station - Land Purchase (Carrum Downs) | 145 | 21 | 124 | .. |
| Fire Station - Building Construction (Colac) | 640 | 150 | 490 | .. |
| Fire Station - Building Construction (Craigieburn) | 1 074 | 15 | .. | 1 059 |
| Fire Station - Building Construction (Elphinstone) | 155 | 58 | 97 | .. |
| Fire Station - Building Construction (Epping) | 154 | 75 | 79 | .. |
| Fire Station - Land Purchase (Greenvale) | 151 | 1 | .. | 150 |
| Fire Station - Building Construction (Guildford) | 109 | 16 | 93 | .. |
| Fire Station - Building Construction (Hastings) | 540 | 17 | 523 | .. |
| Fire Station - Land Purchase (Lilydale) | 580 | 580 | .. | .. |
| Co-Location - Building Construction (Lorne) | 400 | 3 | 397 | .. |
| Fire Station - Building Construction (Mt Evelyn) | 207 | 15 | 192 | .. |
| Fire Station - Building Construction (Nar Nar Goon) | 172 | 15 | 157 | .. |
| Fire Station - Building Construction (Narre Warren East) | 130 | 12 | 118 | .. |
| Fire Station - Building Construction (Narre Warren North) | 415 | 28 | 387 | .. |
| Office - Building Construction (Seymour) | 428 | 347 | 81 | .. |
| Tower Security - Upgrade (Statewide) | 300 | 78 | 222 | .. |
| Protective Equipment Program - Replacement (Statewide) | 636 | 411 | 13 | 212 |
| Mobile Control Unit - Purchase (Statewide) | 400 | 348 | 52 | .. |
| 3000-Litre Tankers 3.2D - Purchase (Statewide) | 4 300 | 4 191 | 109 | .. |
| Road Accident Rescue Vehicles - Purchase (Statewide) | 150 | 80 | 70 | .. |
| Aerial Appliance Teleboom Vehicle - Purchase (Statewide) | 750 | 13 | 596 | 141 |
| 'A' class Foam - 90 Tankers & 4 Pumpers - Firefighting Vehicles Purchase (Statewide) | 785 | 704 | 81 | .. |
| Portable Radios - Replacement (Statewide) | 2 239 | 1 242 | 997 | .. |
| Fire Station - Building Construction (Stonehaven) | 125 | 8 | 117 | .. |
| Fire Station - Satellite - Building Construction (Sunbury) | 131 | 27 | 104 | .. |
| Fire Station - Gap Rd - Building Construction (Sunbury) | 1 277 | 33 | .. | 1 244 |
| Fire Station - Building Construction (Tawonga) | 130 | 12 | 118 | .. |
| Fire Station - Building Construction (Yarrambat) | 320 | 3 | 317 | .. |
| Total Existing Projects | 19 089 | 9 978 | 6 305 | 2 806 |

Source: Country Fire Authority

Country Fire Authority

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Simulated Training Equipment - Construction (Bendigo) | 100 | .. | 100 |
| Fire Station (Burnside) - Land Purchase (Caroline Springs) | 220 | 220 | .. |
| Fire Station - Building Construction (Caroline Springs) | 1 000 | 180 | 820 |
| Fire Station Alt (Hillside) - Construction (Caroline Springs) | 305 | .. | 305 |
| South East Training Ground Amenities - Construction (Carrum Downs) | 130 | .. | 130 |
| Fire Station - Land Purchase (Chirnside Park) | 100 | 100 | .. |
| Fire Station - Building Construction (Chirnside Park) | 130 | .. | 130 |
| Fire Station - Land Purchase (Doveton) | 204 | .. | 204 |
| Fire Station - Building Construction (Glenroy-Merrijig) | 106 | 60 | 46 |
| Fire Station - Land Purchase (Golden Square) | 104 | .. | 104 |
| Fire Station - Land Purchase (Hampton Park) | 204 | 204 | .. |
| Fire Station - Building Construction (Kerang) | 450 | .. | 450 |
| Office - Building Construction (Kerang) | 300 | .. | 300 |
| Simulated Training Equipment - Construction (Longrenong) | 100 | .. | 100 |
| Fire Station - Building Construction (Mortlake) | 111 | 111 | .. |
| Fire Station - Land Purchase (Morwell) | 500 | 50 | 450 |
| Fire Station - Land Purchase (Narre Warren South) | 254 | .. | 254 |
| Simulated Training Equipment - Construction (Penshurst) | 280 | 280 | .. |
| Fire Station - Land Purchase (Point Cook) | 415 | 415 | .. |
| Fire Station - Building Construction (Point Cook) | 250 | 180 | 70 |
| Workshop - Building Construction (Shepparton) | 325 | 325 | .. |
| Fire Station - Land Purchase (South Morang) | 250 | 250 | .. |
| Fire Station-Toilets - Construction (Statewide) | 200 | 100 | 100 |
| Simulators - Purchase (Statewide) | 400 | .. | 400 |
| 3000-Litre Tankers (3 yr program) - Purchase (Statewide) | 10 236 | 5 605 | 4 631 |
| Low Water Alarms in Firefighting Vehicles - Construction (Statewide) | 2 000 | 2 000 | .. |
| Pumpers - Purchase (Statewide) | 2 481 | 1 304 | 1 177 |
| Recycle Tankers bodies - Construction (Statewide) | 150 | 150 | .. |
| Trailer Pumps - Purchase (Statewide) | 100 | .. | 100 |
| Class A Foam 1999/00 program - Firefighting Vehicles Purchase (Statewide) | 744 | 744 | .. |
| Pumpers - Purchase (Statewide) | 1 350 | .. | 1 350 |
| Brigade Owned Vehicle Build-up - Purchase (Statewide) | 229 | 87 | 142 |
| Multi Agency Rural Communication Centres - Upgrade (Statewide) | 140 | 140 | .. |
| Pager Network - Upgrade (Statewide) | 385 | 46 | 339 |
| Mobile Data Network - Initial Preparations (Statewide) | 100 | 100 | .. |
| Radio Coverage Supplemental - Upgrade (Statewide) | 431 | 416 | 15 |
| Enhance Radio Cover NW Area - Upgrade (Statewide) | 360 | 360 | .. |
| Supplementary Paging Stage 2 - Purchase (Statewide) | 331 | 150 | 181 |
| WorldPhone Network - Purchase (Statewide) | 291 | 291 | .. |
| Human Resources System - Software development (Tally Ho) | 190 | 80 | 110 |
| Building Used for Training - Construction (Wangaratta) | 100 | .. | 100 |
| Simulated Training Equipment - Construction (Wangaratta) | 165 | .. | 165 |
| Fire Station Alteration - Construction (Warrandyte) | 272 | .. | 272 |
| Simulated Training Equipment - Construction (West Sale) | 316 | .. | 316 |
| Total New Projects | 26 809 | 13 948 | 12 861 |
| Total Country Fire Authority Projects | 45 898 | 20 253 | 15 667 |

Source: Country Fire Authority

## Gippsland and Southern Rural Water Authority

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Rosslynne Dam - Embankment Modification (Gisborne) | 4 807 | 1 088 | 3 678 | 41 |
| Glenmaggie Dam - Valve rehabilitation (Glenmaggie) | 260 | .. | 220 | 40 |
| Nutin Channels - Irrigation Rehabilitate (Maffra) | 380 | .. | 100 | 280 |
| Groundwater GSPA establishment - Purchase Meters (Various) | 530 | 5 | 525 | .. |
| Total Existing Projects | 5 977 | 1 093 | 4 523 | 361 |
| Total Gippsland and Southern Rural Water Authority Projects | 5 977 | 1 093 | 4 523 | 361 |

Source: Gippsland and Southern Rural Water Authority

## Goulburn-Murray Rural Water Authority

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Central Goulburn 11/4 & 3/11/4 Pipeline - Construction (Ardmona) | 330 | 105 | .. | 225 |
| Central Goulburn 22/4 - Channel Remodelling (Ardmona) | 100 | 10 | 30 | 60 |
| Eppalock Sanitation Systems - Facilities Renewal/ Replacement (Axedale) | 188 | 88 | 50 | 50 |
| Eppalock Dam Safety Works - Safety Compliance (Axedale) | 18 031 | 5 124 | 4 690 | 8 217 |
| Channel 1/16 Pipeline - Construction (Ballendella) | 115 | 110 | .. | 5 |
| Channel 20 - Remodelling (Bamawm) | 834 | 169 | 185 | 480 |
| Replace Harding's Weir - Replacement (Barmah) | 175 | 25 | 150 | .. |
| Mokoan Storage Basin Reclamation - Catchment Renewal (Benalla) | 1 045 | 465 | 220 | 360 |
| Replace Wycheproof Rd Bridge - ST8388 - Replacement (Boort) | 119 | 49 | 70 | .. |
| Investigate & Replace 1 Main Town Syphon - Investigation (Cobram) | 420 | 20 | 200 | 200 |
| Muckatah Arterial Drain - Construction (Cobram) | 7 400 | 1 114 | 587 | 5 699 |
| Murray Valley Drain 11 Stage 1 - Construction (Cobram) | 2 100 | 232 | 355 | 1 513 |
| Murray Valley Drain 11 Stage 2 - Construction (Cobram) | 2 100 | 36 | 32 | 2 032 |
| Murray Valley Drain 11 Stage 3 - Construction (Cobram) | 2 100 | 1 | 5 | 2 094 |
| Richardsons Syphon Channel 1 - Replacement (Cohuna) | 103 | 3 | 100 | .. |
| Torrumbarry East of Loddon Chnl Leaks & Outfalls - Channel Remodelling (Cohuna) | 1 176 | 326 | 150 | 700 |
| Central Goulburn 4/8 & 2/4/8 - Channel Remodelling (Cooma) | 2 009 | 297 | 200 | 1 512 |
| Central Goulburn 11 - Channel Remodelling (Corop) | 500 | 90 | 45 | 365 |
| Central Goulburn 14 - Channel Remodelling (Corop) | 277 | 55 | 70 | 152 |
| Central Goulburn 16 - Channel Remodelling (Corop) | 343 | 76 | 70 | 197 |
| Central Goulburn 1/3 - Channel Remodelling (Dhurringile) | 650 | 30 | 200 | 420 |
| Mosquito Dhurringile Drain - Construction (Dhurringile) | 540 | 90 | 20 | 430 |
| Bendigo Creek Subway System - 3 sites - Replacement (Dingee) | 255 | 6 | 49 | 200 |
| Campaspe Drain 3A - Construction (Echuca) | 450 | 63 | 10 | 377 |
| Eildon Tower Refurbishment - Upgrade (Eildon) | 1 000 | 952 | 20 | 28 |
| Eildon Dam Safety Works - Safety Compliance (Eildon) | 20 725 | 38 | 400 | 20 287 |
| Deakin Drain 16 Extension - Construction (Harston) | 1 800 | 110 | 57 | 1 633 |
| East Goulburn 24 Katandra Concrete Channel - Remodelling (Katandra) | 1 300 | 399 | 200 | 701 |
| Torrumbarry Supervisory Control & Data Acquisition - Installation (Kerang) | 391 | 70 | 80 | 241 |
| Bridge Koondrook Spillway - Replacement (Kerang) | 202 | 72 | 130 | .. |
| No. 2 Channel Loddon Syphon - Replacement (Kerang) | 175 | 15 | 10 | 150 |
| Central Goulburn 14/8 & 5/14/8 Stage 1 Murphy's - Channel Remodelling (Kyabram) | 265 | 20 | .. | 245 |
| Central Goulburn 14/8 & 5/14/8 Stage 2 - Channel Remodelling (Kyabram) | 584 | 139 | 200 | 245 |
| Central Goulburn 3/10/8 RD 0 to 1900m & 1/3/10/8 & 2/3/10/8 - Channel Remodelling (Kyabram) | 300 | 80 | 100 | 120 |
| Central Goulburn 23/7 Pipeline - Construction (Lancaster) | 240 | 5 | .. | 235 |
| Cairn Curran Dam Safety Works - Safety Compliance (Maldon) | 21 573 | 2 | 222 | 21 349 |
| Central Goulburn 7 - Channel Remodelling (Merrigum) | 1 087 | 137 | 150 | 800 |
| Central Goulburn 8 Dunbars Rd RD17709 ST45524 - Channel Remodelling (Merrigum) | 120 | 10 | 110 | .. |
| Mosquito Drain No 25 Stage 1 - Construction (Merrigum) | 750 | 135 | .. | 615 |
| Mosquito Drain No 24 Stage 2 - Construction (Merrigum) | 350 | 30 | .. | 320 |
| Mosquito Drain No 25 Stage 2 - Construction (Merrigum) | 660 | 480 | 180 | .. |
| Buffalo Dam Safety Works - Safety Compliance (Myrtleford) | 7 935 | 241 | 600 | 7 094 |
| Timmering Drain Stage 1 - Construction (Nanneella) | 1 545 | 1 503 | 42 | .. |
| Timmering Drain Stage 2 - Construction (Nanneella) | 2 200 | 802 | 430 | 968 |
| Timmering Drainage Course Declaration - Construction (Nanneella) | 300 | 48 | .. | 252 |
| Cornellia Creek Drain - Construction (Nanneella) | 750 | 67 | 213 | 470 |
| Replace Nathalia Town Weir Broken Creek - Replacement (Nathalia) | 180 | 90 | 90 | .. |
| East Goulburn 12 Stage (RD 5588-5852) - Channel Remodelling (Nathalia) | 200 | 130 | 70 | .. |
| Northern Extension Pipeline - Construction (Nyah) | 1 000 | 975 | .. | 25 |
| Pump Nyah Relift Pumping Station - Pressure Improvements (Nyah) | 394 | .. | 194 | 200 |
| Supervisory Control & Data Acquisition Implementation - Installation (Pyramid Hill) | 1 140 | 220 | 400 | 520 |
| Supervisory Control & Data Acquisition - Installation (Rochester) | 460 | 60 | 123 | 277 |
| Freeman Road Bridge - Replacement (Rochester) | 200 | 180 | .. | 20 |
| O.H.& S. Regulator - Rehabilitation (Rochester) | 150 | 50 | 50 | 50 |
| Supervisory Control & Data Acquisition - Installation (Rochester) | 350 | 70 | .. | 280 |
| Meter Outlet Rehabilition - Replacement (Rochester) | 250 | 50 | 50 | 150 |
| Pump and Pipeline - Upgrade (Rochester) | 200 | 35 | 29 | 136 |
| Waranga Dam Safety Works - Safety Compliance (Rushworth) | 9 218 | 1 075 | 590 | 7 553 |
| Mc Masters Syphon - Rehabilitation (Shepparton) | 120 | 90 | 5 | 25 |
| Pranjip/ Muddy Creek Syphon - Rehabilitation (Shepparton) | 120 | 80 | 5 | 35 |
| Shepparton Supervisory Control & Data Acquisition Stage 2 - Installation (Shepparton) | 300 | 250 | .. | 50 |
| East Goulburn 3/17 (RD 1.8 TO 3.7) - Channel Remodelling (Shepparton) | 178 | 130 | 48 | .. |
| East Goulburn 1 include Rd Crossing Milne & 400 M - Channel Remodelling (Shepparton) | 500 | 128 | 200 | 172 |
| East Goulburn 6 RD 6472 - 1039 - Channel Remodelling (Shepparton) | 500 | 128 | 10 | 362 |
| East Goulburn 1/10 (RD 00 to 7.6) - Channel Remodelling (Shepparton) | 350 | 20 | 10 | 320 |
| East Goulburn 12 Zeerust Rd Bridge - Replacement (Shepparton) | 136 | 15 | 121 | .. |
| East Goulburn 4 /18 Channel Remodelling from Offtake to Ackers (1K) - (Shepparton) | 100 | 15 | .. | 85 |
| East Goulburn 19/12 Channel Remodelling - Offtake to Goulburn Valley Highway - (Shepparton) | 300 | 10 | 100 | 190 |
| East Goulburn 18 D/S Katandra Rd Channel Remodelling 1Km - (Shepparton) | 117 | 7 | 110 | .. |
| Supervisory Control & Data Acquisition - Installation (Shepparton) | 1 100 | 50 | 50 | 1 000 |
| Supervisory Control & Data Acquisition - System Installation (Shepparton) | 186 | 56 | 32 | 98 |
| Drain 3 - Upgrade (Shepparton) | 180 | 10 | .. | 170 |
| Drainage Works Shepparton East - Upgrade (Shepparton) | 220 | 150 | .. | 70 |
| Shepparton Drain 2/11 Stage 1 D800 (Salinity) - Upgrade (Shepparton) | 175 | 105 | 70 | .. |
| Central Goulburn 1/4/3/8 RD 4600 to 7223 - Channel Remodelling (Stanhope) | 300 | 25 | 100 | 175 |
| Central Goulburn 10/7/9 - Channel Remodelling (Stanhope) | 510 | 190 | .. | 320 |
| Central Goulburn 7/9 - Buzza - Channel Remodelling (Stanhope) | 160 | 70 | .. | 90 |
| Central Goulburn 9/9 & 3/9/9 - Channel Remodelling (Stanhope) | 350 | 50 | .. | 300 |
| Stanhope Drain Stage 1 - Construction (Stanhope) | 1 315 | 45 | 535 | 735 |
| Stanhope Drain Stage 2 - Construction (Stanhope) | 1 315 | 35 | 30 | 1 250 |
| Meter Outlets CH.13/9 Supply Level - Replacement (Swan Hill) | 111 | 51 | .. | 60 |
| Meter Outlets No 10 System - Replacement (Swan Hill) | 254 | 24 | 30 | 200 |
| Lake Boga Outfall - Construction (Swan Hill) | 2 550 | 50 | .. | 2 500 |
| Replace Concrete Lined Channel - Replacement (Swan Hill) | 15 000 | 575 | 494 | 13 931 |
| Central Goulburn 4&5 Common Bank - Channel Remodelling (Tatura) | 950 | 20 | .. | 930 |
| Central Goulburn 5 CH11356 to CH11360 - Channel Remodelling (Tatura) | 1 000 | 55 | 205 | 740 |
| Mosquito Drain East Arm - Construction (Tatura) | 300 | 10 | 2 | 288 |
| Mosquito Drain Stage 10 - Construction (Tatura) | 815 | 2 | 12 | 801 |
| Mosquito Drain Stage 8 - Construction (Tatura) | 871 | 790 | 10 | 71 |
| Mosquito Drain Stage 9 - Construction (Tatura) | 797 | 70 | 635 | 92 |
| Mosquito Drain Tat ByPass - Construction (Tatura) | 1 000 | 15 | 470 | 515 |
| Supervisory Control & Data Acquisition Host Works - Installation (Tatura) | 185 | 2 | .. | 183 |
| Billing & Customer Care System Stage 2 - Implementation (Tatura) | 2 603 | 713 | 100 | 1 790 |
| Water Management System Module - Irrigation Planning Module - Development (Tatura) | 560 | 256 | .. | 304 |
| Water Management System Module - System Planning module - Development (Tatura) | 710 | 270 | 180 | 260 |
| Stuart Murray Canal Subways - Renewals (Tatura) | 660 | 333 | 90 | 237 |
| Central Goulburn 34/9 Stage 1 - Channel Remodelling (Tongala) | 402 | 5 | .. | 397 |
| Central Goulburn 34/9 Stage 2 - Channel Remodelling (Tongala) | 220 | 2 | .. | 218 |
| Central Goulburn 7/19/9 - Channel Remodelling (Tongala) | 100 | 90 | .. | 10 |
| Central Goulburn 1/9/3 RD 00 to 4300 - Channel Remodelling (Toolamba) | 430 | 80 | .. | 350 |
| Pump System - Improvements (Tresco) | 210 | 208 | 2 | .. |
| Tresco System Water Quality - Alternate Supply Works (Tresco) | 205 | 50 | .. | 155 |
| Central Goulburn 5/19/6 & 1/5/19/6 - Channel Remodelling (Undera) | 1 004 | 156 | .. | 848 |
| Central Goulburn 7/19/6 System - Channel Remodelling (Undera) | 1 500 | 20 | 300 | 1 180 |
| Remodel 8/6 - Channel Remodelling (Waaia) | 250 | 20 | 50 | 180 |
| Central Goulburn 36/9 - Channel Remodelling (Wyuna) | 500 | 200 | 165 | 135 |
| Central Goulburn 42/9 - Channel Remodelling (Wyuna) | 180 | 30 | .. | 150 |
| Central Goulburn 5/27/6 - Channel Remodelling (Wyuna) | 413 | 40 | .. | 373 |
| Yambuna Creek Outfall Doors ST21771 - Construction (Yambuna) | 167 | 100 | 50 | 17 |
| Total Existing Projects | 161 833 | 22 770 | 16 449 | 122 614 |

Source: Goulburn-Murray Rural Water Authority

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Central Goulburn 16/4 - Channel Remodelling (Ardmona) | 200 | 15 | 185 |
| Eppalock Catchment Management & Controls - Strategic Plan (Axedale) | 100 | 25 | 75 |
| Eppalock Effluent Laggons - Renewal/ Replacement (Axedale) | 115 | 15 | 100 |
| Eppalock Butterfly Valve - Renewal/ Replacement (Axedale) | 469 | 400 | 69 |
| Mosquito Drain24/25 Community Surface Drain - Construction (Byrneside) | 1 700 | 300 | 1 400 |
| Murray Valley 1/7/6P - Construction (Cobram) | 120 | 120 | .. |
| MV. Drain 11 Stage 4 - Construction (Cobram) | 700 | 10 | 690 |
| Cohuna Weir - Replacement (Cohuna) | 330 | 30 | 300 |
| Central Goulburn 17/4 - Channel Remodelling (Coomboona) | 100 | 10 | 90 |
| Deakin Drain Upgrade - Upgrade (Echuca) | 540 | .. | 540 |
| Central Goulburn 17/12/9 & 1/17/12/9 - Channel Remodelling (Girgarre) | 200 | 20 | 180 |
| Channel 17/2 Bypass to Washpen - Construction (Kerang) | 400 | 10 | 390 |
| Replace Balls Weir Broken Creek - Replacement (Nathalia) | 175 | 25 | 150 |
| East Goulburn 32/12 (RD 0.4 TO 2.2) - Channel Remodelling (Nathalia) | 311 | 5 | 306 |
| East Goulburn 12 STG 2 (RD 59.4-63.8) - Channel Remodelling (Nathalia) | 200 | 10 | 190 |
| Drainage Subway RD 42.4 Lake Cooper - Replacement (Rochester) | 120 | 110 | 10 |
| Supervisory Control & Data Acquisition Host Works - Installation (Rochester) | 100 | 20 | 80 |
| Shepparton Drain 2/11 Stage 2Design D800 (Salinity) - Upgrade (Shepparton) | 103 | 100 | 3 |
| Honeysuckle Creek Syphon - Rehabilitation (Shepparton) | 122 | 122 | .. |
| Godwill Syphon - Rehabilitation (Shepparton) | 125 | 5 | 120 |
| Shepparton Supervisory Control & Data Acquisition Stage 3 - Installation (Shepparton) | 250 | 240 | 10 |
| East Goulburn 1/15 RD 00 -2.4 & East Goulburn 2/1/15 RD 00-1.3 - Channel Remodelling (Shepparton) | 300 | 220 | 80 |
| East Goulburn 13/10 Orvale Rd to Central Av. - Channel Remodelling (Shepparton) | 150 | 10 | 140 |
| East Goulburn 2 Banks (11700 - 15680 m) - Channel Remodelling (Shepparton) | 225 | 25 | 200 |
| Little Murray Weir - Gate Installation (Swan Hill) | 1 005 | 80 | 925 |
| Central Goulburn 5/3 Stage 2 RD 0 to 2900m - Channel Remodelling (Tatura) | 300 | 30 | 270 |
| Central Goulburn 28/9 - Channel Remodelling (Tongala) | 1 500 | 50 | 1 450 |
| Deakin Community Surface Drain 2AP - Construction (Tongala) | 330 | 330 | .. |
| Coomboona Community Surface Drain 4P - Construction (Undera) | 900 | 900 | .. |
| Wyuna Community Surface Drain 5/7P - Construction (Wyuna) | 510 | 510 | .. |
| Total New Projects | 11 700 | 3 747 | 7 953 |
| Total Goulburn-Murray Rural Water Projects | 173 533 | 20 196 | 130 567 |

Source: Goulburn-Murray Rural Water Authority

## Metropolitan Fire and Emergency Services Board

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Hot Fire Training - Additions/Upgrade (Carrum Downs) | 727 | 68 | 289 | 370 |
| Property Maintenance - Alterations & Major Maintenance (Metropolitan Areas) | 3 719 | 54 | 900 | 2 765 |
| Land & Building - Construction of New Station (Metropolitan Areas) | 3 863 | 489 | 1 754 | 1 620 |
| Plant & Equipment - Additional/Replacement (Metropolitan Areas) | 3 732 | 167 | 805 | 2 760 |
| Computers Software - Upgrade/Replacement (Metropolitan Areas) | 6 841 | 2 654 | 2 207 | 1 980 |
| Fire Fighting Appliances - Upgrade/Replacement (Metropolitan Areas) | 5 198 | 2 720 | 828 | 1 650 |
| Car & Light Truck - Replacement (Metropolitan Areas) | 9 543 | 271 | 2 422 | 6 850 |
| Emergency Response Service - First Responder (Metropolitan Areas) | 137 | .. | 137 | .. |
| Total Existing Projects | 33 760 | 6 423 | 9 342 | 17 995 |

Source: Metropolitan Fire and Emergency Services Board

Metropolitan Fire and Emergency Services Board

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Property Maintenance - Alterations & Major Maintenance (Metropolitan Areas) | 1 215 | 250 | 965 |
| Land & Buildings - Construction of New Station (Metropolitan Areas) | 10 589 | 7 559 | 3 030 |
| Plant & Equipment - Additional/Replacement (Metropolitan Areas) | 6 360 | 1 450 | 4 910 |
| Computers Software - Upgrade/Replacement (Metropolitan Areas) | 6 762 | 1 692 | 5 070 |
| Fire Fighting Appliances - Upgrade/Replacement (Metropolitan Areas) | 17 515 | 3 325 | 14 190 |
| Community Safety Modules - Community Awareness (Metropolitan Areas) | 180 | 180 | .. |
| Total New Projects | 42 621 | 14 456 | 28 165 |
| Total Metropolitan Fire and Emergency Services Board Projects | 76 381 | 23 798 | 46 160 |

Source: Metropolitan Fire and Emergency Services Board

## Non-Metropolitan Urban Water Authorities

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |  |
| Water Pipeline (Replace Channel) - Construction (Anglesea) | 3 424 | 4 | 3 420 | .. |
| Water Treatment Plant - Construction (Apollo Bay) | 1 205 | 5 | 1 200 | .. |
| Wastewater Ocean Outfall - Extension (Apollo Bay) | 468 | 122 | .. | 346 |
| Water Mains - Augmentation (Apollo Bay) | 384 | 14 | 20 | 350 |
| Sewerage Scheme - Construction (Bannockburn) | 585 | 193 | 5 | 387 |
| Bore - Refurbishment (Barwon Downs) | 578 | 379 | 60 | 139 |
| Wastewater Treatment Plant - Construction (Breamlea) | 48 085 | 40 332 | 350 | 7 403 |
| Wastewater Facilities - Replacement (Breamlea) | 2 959 | 104 | 300 | 2 555 |
| Wastewater Treatment Plant - Nutrient Removal - Upgrade (Colac) | 4 664 | 119 | 2 250 | 2 295 |
| Water Mains - Stage 1 - Augmentation (Colac) | 668 | 5 | .. | 663 |
| Montpellier No. 4 Basin - Line/Cover (Geelong) | 3 635 | 30 | .. | 3 605 |
| South Highton Water Main - Replacement (Geelong) | 782 | 441 | .. | 341 |
| Montpellier To Lovely Banks Water Main - Stage 4 - Construction (Geelong) | 310 | 10 | 300 | .. |
| Trunk Sewer System - Construction (Geelong) | 10 768 | 2 236 | 2 932 | 5 600 |
| Main Outfall Sewer - Marshall To Black Rock - Refurbishment (Geelong) | 854 | 304 | 285 | 265 |
| Ovoid Sewer - Connection/ Replacement (Geelong) | 11 278 | 47 | 40 | 11 191 |
| Office - Refurbishment (Geelong) | 468 | 258 | 210 | .. |
| Equipment - Purchase (Geelong) | 927 | 158 | 140 | 629 |
| Computer Hardware And Software - Purchase (Geelong) | 14 483 | 1 602 | 2 373 | 10 508 |
| Water Treatment Plant - Construction (Moorabool) | 16 617 | 8 344 | 8 007 | 266 |
| High Level Water Supply - Improvement (Ocean Grove) | 550 | 15 | 10 | 525 |
| Water Basin - Upgrade (Ocean Grove) | 3 140 | 19 | .. | 3 121 |
| Gravity Sewer - Replacement (Torquay) | 114 | 22 | .. | 92 |
| Wastewater Treatment Plant - Irrigation System - Augment (Winchelsea) | 218 | 160 | .. | 58 |
| Water Treatment Plant - Improvement (Wurdiboluc) | 3 943 | 51 | 205 | 3 687 |
| Water Reservoir Inlet Channel - Refurbishment (Wurdiboluc) | 4 366 | 45 | 92 | 4 229 |
| Central Gippsland Region Water Authority |  |  |  |  |
| Water Treatment Plant - Construction (Briagolong) | 700 | 200 | 500 | .. |
| Water Main - Improvement (Drouin) | 1 929 | 229 | 1 700 | .. |
| Wastewater Treatment Plant (Murray Goulburn) - Upgrade (Maffra) | 3 575 | 75 | 1 400 | 2 100 |
| Wastewater Treatment Plant - Inlet - Upgrade (Moe) | 1 860 | 1 000 | 860 | .. |
| Wastewater Treatment Plant - Upgrade (Morwell) | 1 050 | 100 | 500 | 450 |
| Water Treatment Plant - Upgrade (Neerim South) | 1 330 | 150 | 1 180 | .. |
| Water Treatment Plant - Construction (Noojee) | 900 | 400 | 500 | .. |
| Water Storage - Construction (Sale) | 600 | 90 | .. | 510 |
| Regional Outfall Sewer - Upgrade (Traralgon) | 65 828 | 78 | 750 | 65 000 |
| Year 2000 Compliance - Achieve (Traralgon) | 180 | 80 | 100 | .. |
| Office - Upgrade (Traralgon) | 560 | 60 | 500 | .. |
| Raw Water Main To Tyers - Upgrade (Traralgon) | 500 | 115 | .. | 385 |
| Sewer Flows - Modelling (Traralgon) | 470 | 170 | 260 | 40 |
| Water Treatment Plant - Improvement (Warragul) | 3 250 | 2 500 | 750 | .. |
| Water Treatment Plant - Construction (Willow Grove) | 500 | 100 | 400 | .. |
| Central Highlands Region Water Authority |  |  |  |  |
| Sewerage Scheme - Implementation (Avoca) | 3 903 | 3 701 | 110 | 92 |
| Water Supply To Bungaree, Wallace And Gordon - Implementation (Ballan) | 754 | 724 | 30 | .. |
| Chisolm Street Water Main - Cathodic Protection (Ballarat) | 204 | 114 | 90 | .. |
| Computer Hardware - Implementation (Ballarat) | 410 | 90 | 155 | 165 |
| White Swan Reservoir Outlet Conduit - Rehabilitation (Ballarat) | 118 | 15 | 103 | .. |
| Mobile Generators - Replacement (Ballarat) | 660 | 50 | 60 | 550 |
| Geographic Information System - Upgrade (Ballarat) | 190 | 20 | 20 | 150 |
| Computer Hardware - Replacement (Ballarat) | 220 | 5 | 131 | 84 |
| Billing System - Upgrade (Ballarat) | 540 | 100 | 100 | 340 |
| Ballarat South Wastewater Treatment Plant Biosolids - Disposal (Ballarat) | 330 | 30 | 300 | .. |
| Ballarat South Wastewater Treatment Plant Inlet Works - Construction (Ballarat) | 300 | 30 | 270 | .. |
| Sewer Main - Rehabilitation (Ballarat) | 1 456 | 50 | 256 | 1 150 |
| Telemetry Equipment - Implementation (Ballarat) | 351 | 50 | 31 | 270 |
| Sewerage Scheme - Implementation (Carisbrook ) | 3 408 | 130 | 2 839 | 439 |
| Sewerage Scheme - Implementation (Clunes) | 6 961 | 5 459 | 1 400 | 102 |
| Water Supply - Upgrade (Clunes) | 1 832 | 230 | 1 500 | 102 |
| Dean Reservoir Embankment - Rehabilitation (Creswick) | 269 | 41 | 20 | 208 |
| Forest Hill Water Supply - Upgrade (Creswick) | 892 | 312 | 430 | 150 |
| Water Treatment Plant - Construction (Daylesford) | 3 286 | 384 | 2 800 | 102 |
| High And Low Level Water Supply Basins - Roof (Daylesford) | 1 221 | 1 171 | 50 | .. |
| Water Supply - Implementation (Invermay) | 195 | 100 | 95 | .. |
| Water Main To Pittong - Implementation (Skipton) | 1 680 | 1 430 | 100 | 150 |
| Sewerage Scheme - Implementation (Skipton) | 3 431 | 153 | 2 768 | 510 |
| Coliban Region Water Authority |  |  |  |  |
| Sewerage Scheme - Construction (Axedale) | 1 590 | 32 | 1 052 | 506 |
| Water Treatment - Upgrade (Axedale) | 886 | 7 | 18 | 861 |
| Office Equipment - Construction (Bendigo) | 1 970 | 1 220 | 350 | 400 |
| Office Equipment - Replacement (Bendigo) | 971 | 97 | 443 | 431 |
| Sewerage Scheme - Construction (Bendigo) | 5 212 | 106 | 3 448 | 1 658 |
| Wastewater Main - Replacement (Bendigo) | 9 202 | 11 | 5 | 9 186 |
| Wastewater Treatment - Replacement (Bendigo) | 1 753 | 22 | 23 | 1 708 |
| Water Channel - Replacement (Bendigo) | 231 | 22 | 122 | 87 |
| Water Distribution Systems - Replacement (Bendigo) | 2 809 | 300 | 1 330 | 1 179 |
| Water Main - Replacement (Bendigo) | 1 888 | 171 | 171 | 1 546 |
| Water Reservoirs - Upgrade (Bendigo) | 9 997 | 198 | 826 | 8 973 |
| Water Treatment - Upgrade (Bendigo) | 3 916 | 51 | 77 | 3 788 |
| Sewerage Scheme - Construction (Boort) | 3 041 | 59 | 2 013 | 969 |
| Water Treatment - Upgrade (Boort) | 1 359 | 10 | 26 | 1 323 |
| Water Treatment - Upgrade (Bridgewater) | 1 275 | 10 | 25 | 1 240 |
| Wastewater Scheme - Construction (Bridgewater) | 4 500 | 3 500 | 1 000 | .. |
| Water Main - Replacement (Castlemaine) | 360 | 5 | 5 | 350 |
| Sewerage Scheme - Construction (Castlemaine) | 4 279 | 85 | 2 833 | 1 361 |
| Wastewater Main - Replacement (Castlemaine) | 193 | 2 | 10 | 181 |
| Water Treatment - Upgrade (Castlemaine) | 647 | 5 | 13 | 629 |
| Water Treatment - Upgrade (Cohuna) | 2 301 | 18 | 46 | 2 237 |
| Water Treatment - Upgrade (Dingee) | 993 | 8 | 20 | 965 |
| Sewerage Scheme - Construction (Dunolly) | 2 992 | 59 | 1 981 | 952 |
| Sewerage Scheme - Construction (Echuca) | 1 206 | 24 | 798 | 384 |
| Water Treatment - Upgrade (Echuca) | 1 872 | 15 | 37 | 1 820 |
| Water Treatment - Upgrade (Elmore) | 894 | 7 | 18 | 869 |
| Water Treatment - Upgrade (Gunbower) | 862 | 7 | 17 | 838 |
| Sewerage Scheme - Construction (Gunbower) | 1 516 | 31 | 1 003 | 482 |
| Sewerage Scheme - Construction (Harcourt) | 1 466 | 28 | 970 | 468 |
| Water Reservoir - Upgrade (Heathcote) | 1 305 | 55 | 150 | 1 100 |
| Water Treatment - Upgrade (Heathcote) | 503 | 4 | 10 | 489 |
| Wastewater Treatment - Upgrade (Kyneton) | 7 450 | 200 | 100 | 7 150 |
| Wastewater Main - Replacement (Kyneton) | 391 | 21 | 22 | 348 |
| Water Reservoir - Upgrade (Kyneton) | 426 | 61 | 215 | 150 |
| Sewerage Scheme - Construction (Leitchville) | 1 577 | 31 | 1 045 | 501 |
| Water Treatment - Upgrade (Leitchville) | 2 033 | 16 | 40 | 1 977 |
| Water Treatment - Upgrade (Lockington) | 1 088 | 9 | 22 | 1 057 |
| Water Treatment - Upgrade (Malmsbury) | 1 214 | 10 | 24 | 1 180 |
| Water Treatment - Upgrade (Mitiamo) | 1 098 | 9 | 22 | 1 067 |
| Sewerage Scheme - Construction (Newstead) | 2 573 | 52 | 1 703 | 818 |
| Sewerage Scheme - Construction (Pyramid Hill) | 2 021 | 38 | 1 339 | 644 |
| Water Treatment - Upgrade (Rochester) | 3 285 | 36 | 65 | 3 184 |
| Water Treatment - Upgrade (Tooborac) | 1 004 | 8 | 20 | 976 |
| Sewerage Scheme - Construction (Trentham) | 2 933 | 60 | 1 941 | 932 |
| Water Reservoir - Upgrade (Trentham) | 3 456 | 46 | 280 | 3 130 |
| Sewerage Scheme - Construction (Tylden) | 1 367 | 28 | 905 | 434 |
| Sewerage Scheme - Construction (Wedderburn) | 3 427 | 67 | 2 269 | 1 091 |
| East Gippsland Region Water Authority |  |  |  |  |
| Wastewater Treatment - Macleod Morass Wetland - Construction (Bairnsdale) | 1 090 | 149 | 941 | .. |
| Water Pipeline - Duplication (Bairnsdale) | 634 | 220 | 414 | .. |
| Land - Calvert Street - Development (Bairnsdale) | 391 | 4 | .. | 387 |
| Water Supply From Sarsfield - Construction (Bruthen) | 1 274 | 712 | 562 | .. |
| Sewerage Scheme - Construction (Bruthen) | 1 759 | 25 | 678 | 1 056 |
| Sewerage Scheme - Construction (Cann River) | 1 759 | 15 | 688 | 1 056 |
| Wastewater Farm - Development (Lakes Entrance) | 2 231 | 1 856 | 46 | 329 |
| Wastewater Treatment Plant - Augmentation (Lakes Entrance) | 713 | 9 | 16 | 688 |
| Water Supply - Sunlakes, Sarsfield, Toorloo, Pinehill - Chlorination (Lakes Entrance) | 1 315 | 911 | 404 | .. |
| Betka River Diversion Water Pumps - Construction (Mallacoota) | 126 | 13 | 113 | .. |
| First Mildura Irrigation Trust |  |  |  |  |
| Office - Upgrade (Mildura) | 250 | 100 | 150 | .. |
| Water Pump Station - Capacitors - Installation (Mildura) | 150 | 100 | 50 | .. |
| Water Pump Station - Variable Speed Drives - Installation (Mildura) | 600 | 150 | 450 | .. |
| Water Pump Station - Suction Pipes - Upgrade (Mildura) | 472 | 372 | 100 | .. |
| Telemetry Equipment - Upgrade (Mildura) | 808 | 718 | 90 | .. |
| Water Storage - Upgrade (Mildura) | 806 | 756 | 50 | .. |
| Glenelg Region Water Authority |  |  |  |  |
| Water Treatment And Disinfection - Construction (Balmoral) | 586 | 61 | .. | 525 |
| Water Treatment Plant - Construction (Casterton) | 934 | 7 | .. | 927 |
| Water Supply Basins - Upgrade (Casterton) | 213 | 13 | .. | 200 |
| Water Mains - Replacement (Casterton) | 630 | 21 | .. | 609 |
| Wastewater Treatment And Disposal - Upgrade (Casterton) | 485 | 385 | 100 | .. |
| Konongwootong Water Reservoir - Remediation (Coleraine) | 117 | 5 | 12 | 100 |
| Water Supply Basin - Remediation (Coleraine) | 117 | 5 | 12 | 100 |
| Wastewater Effluent Irrigation - Improvement (Coleraine) | 115 | 15 | 100 | .. |
| Water Supply Basin - Remediation (Dunkeld) | 117 | 5 | 12 | 100 |
| Sewerage Scheme - Construction (Dunkeld) | 3 316 | 6 | 800 | 2 510 |
| Water Reservoir - Remediation (Glenthompson) | 117 | 5 | 12 | 100 |
| Geographic Information System - Development (Hamilton) | 126 | 46 | .. | 80 |
| Office Equipment - Purchase (Hamilton) | 117 | 44 | 16 | 57 |
| Water Supply Basins - Remediation (Hamilton) | 234 | 9 | 25 | 200 |
| Water Pressure - East Zone - Improvement (Hamilton) | 607 | 77 | 80 | 450 |
| Water Mains - Extension (Hamilton) | 494 | 304 | .. | 190 |
| Water Mains - Replacement (Hamilton) | 1 312 | 221 | 96 | 995 |
| Wastewater Effluent Irrigation - Old Monivae - Extension (Hamilton) | 319 | 39 | 150 | 130 |
| Wastewater Treatment - Aerated Lagoons - Construction (Hamilton) | 644 | 26 | .. | 618 |
| Wastewater Treatment - Primary Sedimentation Tank - Construction (Hamilton) | 320 | 120 | 200 | .. |
| Water Supply Bore - Replacement (Merino) | 148 | 113 | 35 | .. |
| Water Treatment And Disinfection - Construction (Merino) | 269 | 64 | 205 | .. |
| Goulburn Valley Region Water Authority |  |  |  |  |
| Wastewater Treatment And Disposal - Improvement (Alexandra) | 3 881 | 77 | 180 | 3 624 |
| Sewerage Scheme - Construction (Avenel) | 3 000 | 50 | 250 | 2 700 |
| Wastewater Treatment - Winter Storage - Improvement (Bonnie Doon) | 540 | 50 | 300 | 190 |
| Wastewater Treatment And Disposal - Improvement (Broadford) | 1 312 | 70 | 40 | 1 202 |
| Water Treatment Plant - Upgrade (Cobram) | 455 | 415 | .. | 40 |
| Wastewater Treatment And Disposal - Improvement (Eildon) | 1 734 | 40 | 500 | 1 194 |
| Wastewater Treatment And Disposal - Improvement (Kilmore) | 4 160 | 20 | 143 | 3 997 |
| Water Distribution Mains - Improvement (Kilmore) | 640 | 123 | .. | 517 |
| Wastewater Treatment Plant - Land - Acquisition/Development (Kyabram) | 2 115 | 70 | 1 455 | 590 |
| Sewerage Collection And Transfer - Construction (Kyabram) | 821 | 50 | 771 | .. |
| Wastewater Treatment And Disposal - Improvement (Mansfield) | 2 919 | 70 | 1 130 | 1 719 |
| Sewer Main - Extension (Marysville) | 1 407 | 253 | 1 154 | .. |
| Water Supply Disinfection - Upgrade (Marysville) | 145 | 25 | 120 | .. |
| Sewerage Scheme - Construction (Merrigum) | 1 660 | 100 | 1 560 | .. |
| Water Supply Main From Kyabram - Improvement (Merrigum) | 570 | 19 | 551 | .. |
| Wastewater Treatment Plant - Construction (Mooroopna) | 3 939 | 3 172 | 767 | .. |
| Wastewater Treatment Plant - Improvement (Nathalia) | 600 | 120 | 480 | .. |
| Sewerage Scheme - Construction (Rushworth) | 4 730 | 100 | 500 | 4 130 |
| Wastewater Treatment And Disposal - Improvement (Seymour) | 5 899 | 49 | 380 | 5 470 |
| Wastewater Disposal - Improvement (Shepparton) | 12 980 | 7 650 | 3 400 | 1 930 |
| Outfall Sewer - Replacement (Shepparton) | 550 | 75 | 475 | .. |
| Outfall Rising Sewer Main To Daldy Road - Replacement (Shepparton) | 2 625 | 105 | .. | 2 520 |
| Standby Power Generators - Improvement (Shepparton) | 535 | 50 | 485 | .. |
| Sewer Works - Balaclava Road - Replacement (Shepparton) | 180 | 50 | .. | 130 |
| The Boulevarde Trunk Water Main - Construction (Shepparton) | 175 | 25 | 150 | .. |
| Fryers Street Water Main - Construction (Shepparton) | 300 | 250 | 50 | .. |
| Water Treatment Plant - Construction (Stanhope) | 3 650 | 150 | 3 500 | .. |
| Sewerage Scheme - Construction (Stanhope) | 1 800 | 50 | 600 | 1 150 |
| Wastewater Treatment, Storage And Disposal - Augmentation (Tatura) | 5 861 | 4 929 | 852 | 80 |
| Wastewater Treatment Lagoon Bank - Repair (Tatura) | 570 | 440 | 130 | .. |
| Raw Water Storage - Construction (Tongala) | 1 380 | 100 | 1 280 | .. |
| Sewerage Scheme - Construction (Violet Town) | 3 387 | 120 | 980 | 2 287 |
| High Level Water Supply - Improvement (Wallan) | 2 000 | 700 | 1 070 | 230 |
| Wastewater Treatment And Disposal - Improvement (Wallan) | 3 329 | 70 | 1 085 | 2 174 |
| Water Supply Tank - Improvement (Wandong) | 500 | 300 | 200 | .. |
| Sewerage Scheme - Construction (Wandong) | 3 640 | 200 | 2 440 | 1 000 |
| Wastewater Treatment And Disposal - Improvement (Yea) | 701 | 70 | 271 | 360 |
| Grampians Region Water Authority |  |  |  |  |
| Olivers Gully Water Supply To Copes Hill - Construction (Ararat) | 355 | 21 | 165 | 169 |
| Copes Hill Water Storage - Remediation (Ararat) | 245 | 12 | 233 | .. |
| Water Main - Abattoir And Prison - Extension (Ararat) | 277 | 22 | .. | 255 |
| Water Treatment Plant - Construction (Birchip) | 1 533 | 160 | 1 313 | 60 |
| Water Supply Disinfection - Construction (Buangor) | 104 | 3 | 94 | 7 |
| Water Treatment Plant - Construction (Charlton) | 1 474 | 155 | 1 263 | 56 |
| Water Treatment Plant - Construction (Dimboola) | 1 660 | 291 | 1 306 | 63 |
| Water Treatment Plant - Upgrade (Donald) | 1 444 | 4 | .. | 1 440 |
| Water Supply Disinfection - Construction (Elmhurst) | 146 | 6 | 133 | 7 |
| Water Supply - Improvement (Glenorchy) | 461 | 24 | 437 | .. |
| Wastewater Re-use - Construction (Great Western) | 4 292 | 1 140 | 2 632 | 520 |
| Water Supply - Improvement (Halls Gap) | 3 337 | 30 | .. | 3 307 |
| Sewerage Scheme - Construction (Hopetoun) | 2 643 | 69 | 208 | 2 366 |
| Water Treatment Plant - Construction (Hopetoun) | 1 512 | 156 | 1 298 | 58 |
| Office - Refurbishment (Horsham) | 313 | 7 | 306 | .. |
| Sewer Main - Errett Street - Upgrade (Horsham) | 259 | 85 | 5 | 169 |
| Office Equipment - Purchase (Horsham) | 315 | 51 | 102 | 162 |
| Computer Hardware - Purchase (Horsham) | 523 | 73 | 153 | 297 |
| Water Pumping Main To Tower - Upgrade (Horsham) | 1 483 | 1 046 | .. | 437 |
| Computer Software - Purchase (Horsham) | 225 | 96 | 20 | 109 |
| Water Quality - Improvement (Jeparit) | 153 | 3 | 147 | 3 |
| Water Quality - Improvement (Kaniva) | 259 | 12 | 233 | 14 |
| Water Treatment Facility - Construction (Minyip) | 1 085 | 3 | .. | 1 082 |
| Sewerage Scheme - Construction (Minyip) | 2 032 | 54 | 177 | 1 801 |
| Water Tank And Booster Pumps - Replacement (Minyip) | 121 | 46 | 75 | .. |
| Water Quality - Improvement (Minyip) | 184 | 109 | 67 | 8 |
| Water Supply Disinfection - Construction (Moyston) | 170 | 7 | 155 | 8 |
| Water Treatment Plant - Construction (Murtoa) | 1 700 | 319 | 1 315 | 66 |
| Water Treatment Plant - Construction (Ouyen) | 1 657 | 111 | 1 482 | 64 |
| Sewerage Scheme - Construction (Ouyen) | 4 050 | 96 | 895 | 3 059 |
| Water Tank And Booster Pumps - Replacement (Ouyen) | 393 | 10 | 383 | .. |
| Water Quality - Upgrade (Quambatook) | 102 | 20 | 82 | .. |
| Water Treatment Plant - Construction (Rainbow) | 1 520 | 128 | 1 332 | 60 |
| Water Tank And Booster Pumps - Replacement (Rupanyup) | 203 | 82 | 121 | .. |
| Water Quality - Improvement (Rupanyup) | 186 | 112 | 66 | 8 |
| Wastewater Trunk Sewer - Re-use Pipeline, Pump - Replacement (St Arnaud) | 626 | 4 | 102 | 520 |
| Water Treatment Plant - Construction (St Arnaud) | 3 607 | 180 | 3 280 | 147 |
| Water Storages 4 And 6 - Relocation (Stawell) | 571 | 10 | 51 | 510 |
| Sewer Pump Station No.1 - Upgrade (Stawell) | 514 | 24 | 490 | .. |
| Wastewater Effluent Irrigation - Upgrade (Stawell) | 203 | 4 | .. | 199 |
| Wastewater - Wet Weather Storage, Re-use - Construction (Warracknabeal) | 716 | 36 | 638 | 42 |
| Water Treatment Plant - Construction (Warracknabeal) | 3 798 | 71 | 1 785 | 1 942 |
| Water Storage - Land Purchase - Purchase (Warracknabeal) | 102 | 14 | 88 | .. |
| Raw Water Storage - Construction (Warracknabeal) | 2 642 | 7 | .. | 2 635 |
| Water Supply Disinfection - Construction (Wickliffe) | 125 | 23 | 102 | .. |
| Water Supply - Improvement (Willaura) | 2 374 | 41 | 1 155 | 1 178 |
| Water Supply Main - Replacement/Upgrade (Willaura) | 1 130 | 143 | 987 | .. |
| Lower Murray Region Water Authority |  |  |  |  |
| Sewerage Scheme - Construction (Koondrook) | 3 202 | 1 082 | 2 120 | .. |
| Sewerage Scheme - Construction (Lake Boga) | 2 820 | 20 | 200 | 2 600 |
| Trunk Water Main 16th Street - Construction (Mildura) | 525 | 130 | 240 | 155 |
| Water Treatment Plant - Automation (Mildura) | 1 540 | 1 510 | 30 | .. |
| Water Supply Including Beverford - Improvement (Nyah West) | 2 747 | 1 447 | 1 300 | .. |
| Sewerage - Nursery Ridge - Construction (Red Cliffs) | 1 130 | 980 | 150 | .. |
| Water Treatment Plant - Automation (Red Cliffs) | 270 | 20 | .. | 250 |
| Water Treatment Plant - Automation (Robinvale) | 210 | 10 | .. | 200 |
| Water Treatment Plant - Automation (Swan Hill) | 740 | 90 | 650 | .. |
| North East Region Water Authority |  |  |  |  |
| Wastewater Effluent Re-use - Irrigation (Beechworth) | 1 815 | 15 | .. | 1 800 |
| Wastewater Irrigation - Development (Beechworth) | 288 | 88 | .. | 200 |
| Water Supply Tunnel - Bypass (Beechworth) | 668 | 18 | 50 | 600 |
| Kerferd Reservoir Embankment And Spillway - Upgrade (Beechworth) | 1 878 | 378 | 1 500 | .. |
| Water Treatment Plant - Upgrade (Beechworth) | 510 | 10 | .. | 500 |
| Wastewater Effluent Re-use - Irrigation (Bellbridge) | 550 | 25 | 375 | 150 |
| Water Treatment Plant - Upgrade (Bellbridge) | 600 | 300 | 300 | .. |
| Loombah Water Supply Dam - Improvement (Benalla) | 425 | 20 | .. | 405 |
| Water Mains - West Benalla - Augmentation (Benalla) | 368 | 8 | 265 | 95 |
| McCall Say Water Reservoir - Improvement (Benalla) | 191 | 16 | 25 | 150 |
| Water Treatment Plant - Improvement (Benalla) | 4 310 | 4 060 | .. | 250 |
| Water Supply - Construction (Bundalong) | 1 230 | 30 | .. | 1 200 |
| Water Supply Disinfection - Construction (Corryong) | 272 | 222 | 50 | .. |
| Sewer - Rehabilitation (Mount Beauty) | 1 700 | 500 | .. | 1 200 |
| Wastewater Treatment Plant - Upgrade (Mount Beauty) | 1 730 | 30 | 1 200 | 500 |
| Wastewater Treatment Plant - Upgrade (Tallangatta) | 1 010 | 10 | .. | 1 000 |
| Water Quality - Improvement (Walwa) | 501 | 401 | 100 | .. |
| Wastewater Treatment - Lagoon Bank - Repair (Wangaratta) | 200 | 100 | .. | 100 |
| Water Treatment Plant - Embankment - Stabilisation (Wangaratta) | 453 | 53 | .. | 400 |
| Water Treatment Plant - Alum Sludge - Drying (Wangaratta) | 951 | 1 | .. | 950 |
| Parfitt Road Sewer - Construction (Wangaratta) | 310 | 10 | .. | 300 |
| Wastewater Irrigation Anker Land - Development (Wangaratta) | 530 | 30 | .. | 500 |
| Telemetry Equipment - Installation (Wodonga) | 615 | 15 | 250 | 350 |
| Water Treatment - Research (Wodonga) | 250 | 100 | 50 | 100 |
| Mobile Sewage Biosolids Dewatering Unit - Purchase (Wodonga) | 800 | 50 | 750 | .. |
| Computer And Office Equipment - Purchase (Wodonga) | 1 050 | 150 | 100 | 800 |
| Coyles Road Water Storage - Upgrade (Wodonga) | 1 049 | 49 | .. | 1 000 |
| Raw Water Pump - Replacement (Wodonga) | 300 | 50 | .. | 250 |
| Wastewater Treatment - Solids Handling - Upgrade (Wodonga) | 4 000 | 200 | 1 200 | 2 600 |
| Sewage Pump Station No.2 - Augmentation (Wodonga) | 386 | 36 | 350 | .. |
| Water Treatment And Disinfection - Construction (Yackandandah) | 700 | 500 | 200 | .. |
| Portland Coast Region Water Authority |  |  |  |  |
| Water Supply - Construction (Dartmoor) | 825 | 55 | 770 | .. |
| South Beach Sewers - Construction (Port Fairy) | 1 579 | 1 419 | 160 | .. |
| Wastewater Treatment Plant - Improvement (Portland) | 3 722 | 3 495 | 227 | .. |
| Office Furniture And Equipment - Improvement (Portland) | 653 | 73 | 180 | 400 |
| Office Building - Improvement (Portland) | 252 | 2 | 250 | .. |
| South Gippsland Region Water Authority |  |  |  |  |
| Water Supply - Upgrade (Dumbalk) | 493 | 24 | 469 | .. |
| Water Treatment Plant - Improvement (Fish Creek) | 795 | 20 | 775 | .. |
| Wastewater Treatment Plant - Investigation/Upgrade (Foster) | 340 | 10 | 280 | 50 |
| Sewer - Upgrade (Korumburra) | 270 | 105 | 77 | 88 |
| Wastewater Treatment - Nutrient Removal - Construction (Korumburra) | 1 100 | 37 | 439 | 624 |
| Wastewater Treatment - Nutrient Remova - Construction (Leongatha) | 1 600 | 24 | 611 | 965 |
| Trade Waste Treatment Plant - Construction (Leongatha) | 7 220 | 26 | 894 | 6 300 |
| Sewer Outfall - Upgrade (Venus Bay) | 500 | 15 | 15 | 470 |
| Water Quality - Improvement (Yarram) | 2 242 | 20 | 365 | 1 857 |
| South West Water Authority |  |  |  |  |
| Sewerage Scheme - Construction (Allansford) | 450 | 420 | 30 | .. |
| Water Quality - Improvement (Allansford) | 2 244 | 3 | 37 | 2 204 |
| Water Storage Embankment Stability - Investigation (Camperdown) | 425 | 10 | 15 | 400 |
| Sewage Effluent Storage And Irrigation - Construction (Camperdown) | 4 659 | 135 | 4 524 | .. |
| Water Storage - Rehabilitation (Camperdown) | 2 816 | 27 | 1 650 | 1 139 |
| Groundwater - Investigation (Carlisle River) | 610 | 40 | 570 | .. |
| Water Pumps Switchboard - Update (Carlisle River) | 259 | 30 | 100 | 129 |
| Water Treatment Plant - Construction (Cobden) | 2 020 | 1 320 | 700 | .. |
| Wastewater Treatment Plant - Upgrade (Cobden) | 1 750 | 700 | 700 | 350 |
| Illowa Water Pump Station And Disinfection - Construction (Koroit) | 206 | 100 | 106 | .. |
| Water Pipeline - Connect To Warrnambool - Construction (Koroit) | 864 | 400 | 464 | .. |
| Sewerage Scheme And Rising Main - Construction (Koroit) | 3 313 | 2 340 | 973 | .. |
| Water Supply Storage - Replacement (Lismore) | 223 | 100 | 123 | .. |
| Wastewater Treatment And Irrigation - Construction (Mortlake) | 860 | 460 | 100 | 300 |
| Sewage Lagoon Leakage - Investigation (Port Campbell) | 237 | 22 | 15 | 200 |
| Wastewater Winter Storage And Irrigation System - Construction (Simpson) | 457 | 13 | 102 | 342 |
| Water Treatment Plant - Construction (Terang) | 633 | 456 | 177 | .. |
| Sewage Effluent Irrigation - Construction (Terang) | 3 797 | 80 | 1 460 | 2 257 |
| Sewerage Scheme - Reticulation - Construction (Timboon) | 2 088 | 80 | 1 300 | 708 |
| Sewerage Scheme - Treatment - Construction (Timboon) | 2 485 | 30 | 1 780 | 675 |
| Water Supply Pump And Pipes - Upgrade (Timboon) | 216 | 1 | 215 | .. |
| Water Treatment Plant - Upgrade (Timboon) | 507 | 57 | 150 | 300 |
| Tank Hill Reservoir Embankment - Stabilisation (Warrnambool) | 604 | 11 | .. | 593 |
| Telemetry Equipment - Installation (Warrnambool) | 288 | 112 | 136 | 40 |
| Rifle Range - Relocation (Warrnambool) | 400 | 270 | 130 | .. |
| Wangoom Road Sewer Scheme - Construction (Warrnambool) | 742 | 6 | 736 | .. |
| Information Technology Systems - Improvement (Warrnambool) | 938 | 112 | 363 | 463 |
| Pertobe Road Sewer Pump Station - Investigation (Warrnambool) | 357 | 11 | 346 | .. |
| Geographic Information Systems And Maps - Purchase (Warrnambool) | 317 | 217 | 100 | .. |
| Dual Water Supply System - Trial (Warrnambool) | 179 | 6 | 62 | 111 |
| Lyndoch Sewer Pump Station - Upgrade (Warrnambool) | 208 | 2 | 56 | 150 |
| Water Treatment Plant - Minor Components - Upgrade (Warrnambool) | 110 | 10 | 20 | 80 |
| Sewage Biosolids Management - Construction (Warrnambool) | 5 270 | 270 | 3 500 | 1 500 |
| Wangoom Road Sewer Scheme - Construction (Warrnambool) | 277 | 1 | 276 | .. |
| Western Region Water Authority |  |  |  |  |
| Water Supply Transfer Main - Construction (Bacchus Marsh) | 2 800 | 1 800 | 1 000 | .. |
| Pentland Hills Water Supply - Improvement (Bacchus Marsh) | 250 | 110 | 80 | 60 |
| Sewage Effluent Irrigation - Stage 1 - Construction (Bacchus Marsh) | 450 | 150 | 100 | 200 |
| Wastewater Treatment Plant - Decommission (Bacchus Marsh) | 255 | 205 | 50 | .. |
| Information Technology Systems - Upgrade (Gisborne) | 910 | 550 | 160 | 200 |
| Wastewater Treatment Plant - Augmentation (Gisborne) | 2 200 | 650 | 100 | 1 450 |
| Sewage Effluent Re-use - Stage 1 - Construction (Gisborne) | 960 | 80 | 680 | 200 |
| Rotary Park Sewer Pump Station - Construction (Gisborne) | 1 125 | 955 | .. | 170 |
| Graphic Information System - Implementation (Gisborne) | 1 130 | 680 | 200 | 250 |
| Business Development - Review (Gisborne) | 1 200 | 200 | 200 | 800 |
| Telemetry Equipment - Installation (Gisborne) | 1 510 | 160 | 150 | 1 200 |
| Water Network - Analysis (Gisborne) | 160 | 60 | 20 | 80 |
| Sewer Network - Analysis (Gisborne) | 360 | 50 | 50 | 260 |
| Water Treatment Plant - Construction (Lancefield) | 410 | 120 | 290 | .. |
| Sewerage Scheme - Construction (Lancefield) | 2 700 | 50 | 50 | 2 600 |
| Sewerage Scheme - Construction (Macedon) | 6 200 | 50 | 50 | 6 100 |
| Water Quality - Improvement (Macedon) | 2 900 | 800 | 2 100 | .. |
| Wastewater Treatment Plant - Irrigation - Extension (Melton) | 2 130 | 70 | .. | 2 060 |
| Wastewater Treatment Plant - Digestor - Construction (Melton) | 250 | 200 | 50 | .. |
| Bulmans Road Low Level Water Basin - Construction (Melton) | 735 | 285 | .. | 450 |
| Clarkes Road Low Level Water Supply - Upgrade (Melton) | 345 | 45 | 300 | .. |
| Wastewater Treatment Plant - Upgrade (Melton) | 1 500 | 150 | 50 | 1 300 |
| Sewage Effluent Re-use - Stage 1 - Construction (Riddells Creek) | 920 | 120 | 100 | 700 |
| Water Supply - Upgrade (Rockbank) | 850 | 50 | .. | 800 |
| Kerrie Water Supply Reservoir - Augmentation (Romsey) | 730 | 30 | .. | 700 |
| Wastewater Treatment Plant - Augmentation (Romsey) | 560 | 50 | .. | 510 |
| Zone 2 Trunk Water Main Stage 3 - Construction (Sunbury) | 280 | 80 | 50 | 150 |
| Wastewater Treatment Plant - Stage 1 - Augmentation (Sunbury) | 5 730 | 900 | 300 | 4 530 |
| Rosslynne Water Reservoir - Augmentation (Sunbury) | 6 500 | 100 | 6 400 | .. |
| Wastewater Treatment Plant - Augmentation (Woodend) | 2 000 | 300 | 900 | 800 |
| Marriages Road Water Treatment - Upgrade (Woodend) | 340 | 140 | .. | 200 |
| Reservoir C Water Treatment Plant - Construction (Woodend) | 2 100 | 1 600 | 500 | .. |
| Sewage Effluent Re-use - Construction (Woodend) | 1 440 | 305 | 150 | 985 |
| Westernport Region Water Authority |  |  |  |  |
| Sewage Pump Station Overflow Tank - Construction (Cape Woolamai) | 128 | 6 | .. | 122 |
| Water Main - Replacement (Corinella) | 410 | 18 | 392 | .. |
| Wastewater Treatment Plant - Augmentation (Coronet Bay) | 1 750 | 1 017 | 203 | 530 |
| Water Mains - Upgrade (Cowes) | 2 852 | 1 042 | 450 | 1 360 |
| Wastewater Treatment Plant - Augmentation (Cowes) | 1 940 | 340 | 350 | 1 250 |
| Office Equipment - Construction (Cowes) | 216 | 49 | 48 | 119 |
| Information Technology Systems - Construction (Cowes) | 817 | 152 | 316 | 349 |
| Sewerage - Rennison Road - Reticulation (Cowes) | 193 | 8 | 185 | .. |
| Telemetry Equipment - Upgrade (Cowes) | 212 | 18 | 98 | 96 |
| Sewerage - Reticulation (Dalyston) | 2 711 | 30 | 2 681 | .. |
| Water Reservoir Capacity - Upgrade (Glen Forbes) | 500 | 7 | 110 | 383 |
| Water Reservoir Wetland Trees - Plant (Glen Forbes) | 263 | 14 | 49 | 200 |
| Water Reservoir Spillway Capacity - Upgrade (Glen Forbes) | 150 | 15 | 135 | .. |
| Water Basin - Upgrade (San Remo) | 900 | 600 | 300 | .. |
| Sewerage - Reticulation (Tenby Point) | 489 | 10 | 479 | .. |
| Total Existing Projects | 692 562 | 155 006 | 190 700 | 346 856 |

Source: Non-Metropolitan Urban Water Authorities

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |
| Water Pipeline (Weir To Basin) - Replacement (Apollo Bay) | 1 171 | 55 | 1 116 |
| Sewer Main Black Rock To Barwon Heads - Augmentation (Breamlea) | 115 | 115 | .. |
| Works on the Colac Pipeline - Replacement (Colac) | 201 | 150 | 51 |
| Northern Wastewater Treatment Plant - Construction (Geelong) | 15 792 | 30 | 15 762 |
| Water Main In Latrobe Terrace - Replacement (Geelong) | 175 | 175 | .. |
| Kings Water Syphon - Replacement (Geelong) | 224 | 189 | 35 |
| Water Supplies (Including Avalon) - Improvement (Little River) | 1 872 | 1 500 | 372 |
| Water Supply Main - Stage 3 - Replacement (Lorne) | 405 | 140 | 265 |
| High Level Water Supply - Improvement (Torquay) | 140 | 140 | .. |
| Wet Weather Sewage Detention Tank - Construction (Torquay) | 944 | 15 | 929 |
| Central Gippsland Region Water Authority |  |  |  |
| Wastewater Treatment Plant - Upgrade (Drouin) | 3 500 | 1 500 | 2 000 |
| Tarago Reservoir To Warragul Pipeline - Upgrade (Drouin) | 200 | 50 | 150 |
| Sewerage Scheme - Construction (Loch Sport) | 15 050 | 50 | 15 000 |
| McAdams Water Supply Tank - Upgrade (Maffra) | 120 | 120 | .. |
| Water Treatment Plant Clarifer Valves - Upgrade (Moe) | 450 | 450 | .. |
| Water Supply Pipeline To Moe - Upgrade (Moe) | 150 | 50 | 100 |
| Reservoir Contol Valve Bypass - Installation (Moondarra) | 150 | 150 | .. |
| Sewer Pump Station No.1 - Upgrade (Sale) | 500 | 200 | 300 |
| Base Maps - Upgrade (Traralgon) | 500 | 200 | 300 |
| Geographic Information System - Review (Traralgon) | 1 000 | 100 | 900 |
| Dutson Downs Solid Waste Disposal - Upgrade (Traralgon) | 500 | 500 | .. |
| Telemetry Facilities - Extension (Traralgon) | 3 000 | 600 | 2 400 |
| Saline Waste Outfall Pipeline - Upgrade (Traralgon) | 300 | 300 | .. |
| Electronic Documentation - Management (Traralgon) | 300 | 250 | 50 |
| Documentation - Imaging (Traralgon) | 300 | 300 | .. |
| Esso Wastewater Pipeline - Replacement (Traralgon) | 1 500 | 1 000 | 500 |
| Regional Outfall Sewer Odour Removal Facility - Upgrade (Traralgon) | 250 | 250 | .. |
| Wastewater Treatment Plant Final Effluent Structure - Construction (Warragul) | 200 | 200 | .. |
| Sewer Rising Main - Upgrade (Warragul) | 1 020 | 150 | 870 |
| Wastewater Treatment Plant Additional Storage - Construction (Willow Grove) | 250 | 250 | .. |
| Central Highlands Region Water Authority |  |  |  |
| Lead Reservior Refurbishment - Investigation (Avoca) | 227 | 21 | 206 |
| Electronic Commerce - Implementation (Ballarat) | 165 | 103 | 62 |
| Disaster Recovery Management - Implementation (Ballarat) | 287 | 20 | 267 |
| Main Outfall Sewer - Implementation (Ballarat) | 3 103 | 103 | 3 000 |
| Whitelaw Avenue Industrial Area Sewers - Implementation (Ballarat) | 511 | 256 | 255 |
| Office Automation - Implementation (Ballarat) | 121 | 21 | 100 |
| Computer System Interfaces - Implementation (Ballarat) | 501 | 51 | 450 |
| Computer Network Software - Upgrade (Ballarat) | 330 | 80 | 250 |
| Southern Distribution System Water Main - Implementation (Ballarat) | 2 606 | 25 | 2 581 |
| South-West Buninyong Water Main - Implementation (Ballarat) | 129 | 129 | .. |
| Ballarat North Water Supply Main - Implementation (Ballarat) | 123 | 123 | .. |
| Bullarto Reservoir - Rehabilitation (Ballarat) | 205 | 185 | 20 |
| Kirks Reservoir Toilet Block - Replacement (Ballarat) | 343 | 31 | 312 |
| Wastewater Re-use - Investigation (Beaufort) | 113 | 10 | 103 |
| Wastewater Re-use - Investigation (Creswick) | 113 | 10 | 103 |
| Wastewater Re-use - Investigation (Maryborough) | 216 | 10 | 206 |
| Coliban Region Water Authority |  |  |  |
| Water Main - Replacement (Bendigo) | 1 250 | 50 | 1 200 |
| Water Main - Replacement (Bridgewater) | 340 | 340 | .. |
| Wastewater Treatment - Replacement (Heathcote) | 300 | 100 | 200 |
| Lauriston Reservoir - Upgrade (Kyneton) | 220 | 70 | 150 |
| Water Main - Replacement (Malmsbury) | 650 | 250 | 400 |
| East Gippsland Region Water Authority |  |  |  |
| Cobler Creek Private Wastewater Re-use - Construction (Bairnsdale) | 1 548 | 1 548 | .. |
| Irrigation Works - Construction (Dinner Plain) | 1 599 | 52 | 1 547 |
| Wastewater Treatment Plant Capacity - Augmentation (Dinner Plain) | 245 | 31 | 214 |
| Water Pipeline Security - Construction (Lakes Entrance) | 104 | 104 | .. |
| Bore And Pump - Construction (Mallacoota) | 104 | 104 | .. |
| High Level Water Supply System - Augmentation (Metung) | 234 | 5 | 229 |
| Treated Water Pipeline - Construction (Orbost) | 290 | 290 | .. |
| Water Supply Pump Station - Construction (Sarsfield) | 129 | 5 | 124 |
| First Mildura Irrigation Trust |  |  |  |
| Water Pipeline Stage 2 - Construction (Mildura) | 600 | .. | 600 |
| Glenelg Region Water Authority |  |  |  |
| Water Mains - Construction (Casterton) | 143 | 143 | .. |
| Water Mains - Replacement (Coleraine) | 565 | 87 | 478 |
| Water Supply Main From Hamilton - Construction (Coleraine) | 1 160 | 40 | 1 120 |
| Wastewater Treatment Plant Secondary Clarifier - Construction (Hamilton) | 400 | 400 | .. |
| Water Treatment Stage 2 - Construction (Macarthur) | 300 | 300 | .. |
| Water Mains - Replacement (Merino) | 117 | 27 | 90 |
| Water Mains - Replacement (Penshurst) | 280 | 25 | 255 |
| Water Supply Disinfection - Construction (Penshurst) | 515 | 65 | 450 |
| Goulburn Valley Region Water Authority |  |  |  |
| Water Treatment Works - Improvement (Bonnie Doon) | 500 | 500 | .. |
| Water Supply Main From Marysville - Improvement (Buxton) | 210 | 210 | .. |
| Sewage Effluent Storage And Land Disposal - Construction (Euroa) | 1 520 | 960 | 560 |
| Water Supply Pipeline - Improvement (Girgarre) | 250 | 250 | .. |
| Water Treatment Plant - Waterford Park - Improvement (Kilmore) | 106 | 106 | .. |
| Sewage Effluent Storage And Land Disposal - Construction (Numurkah) | 1 073 | 240 | 833 |
| Oak Street Sewage Pump Station - Replacement (Seymour) | 126 | 126 | .. |
| Wastewater Treatment Plant - Improvement (Shepparton) | 6 500 | 200 | 6 300 |
| Southern Region - Telemetry Equipment - Improvement (Shepparton) | 1 110 | 400 | 710 |
| Water Supply Main - Augmentation (Wallan) | 474 | 158 | 316 |
| Water Supply Main - Augmentation (Wandong) | 126 | 126 | .. |
| Grampians Region Water Authority |  |  |  |
| Lake Fyans Water Supply Pump - Upgrade (Ararat) | 180 | 31 | 149 |
| Mt Cole Water Supply Dam - Upgrade (Ararat) | 826 | 41 | 785 |
| Wastewater Treatment Plant - Odour Control - Study (Ararat) | 130 | 24 | 106 |
| Wastewater Treatment Plant - Effluent Irrigation - Construction (Ararat) | 312 | 20 | 292 |
| Sewage Effluent Storage And Land Disposal - Construction (Charlton) | 254 | 20 | 234 |
| Sewage Effluent Storage And Land Disposal - Construction (Dimboola) | 536 | 15 | 521 |
| Sewage Effluent Storage And Land Disposal - Construction (Donald) | 271 | 20 | 251 |
| Water Storage - Construction (Harrow) | 204 | 204 | .. |
| Water Supply Reticulation - Upgrade (Kaniva) | 143 | 143 | .. |
| Wastewater Wet Weather Storage - Upgrade (Stawell) | 175 | .. | 175 |
| Water Storage - Upgrade (Underbool) | 202 | 202 | .. |
| Sewage Effluent Storage And Land Disposal - Construction (Willaura) | 628 | 102 | 526 |
| Lower Murray Region Water Authority |  |  |  |
| Wastewater Treatment Plant Wineries Rising Main - Construction (Koorlong) | 1 300 | 1 300 | .. |
| Wastewater Treatment Plant pH Control System - Upgrade (Koorlong) | 150 | 150 | .. |
| Mildura West Trunk Water Mains - Construction (Mildura) | 365 | 80 | 285 |
| Water Treatment Plant - Construction (Mildura) | 15 000 | 200 | 14 800 |
| Trunk Water Main - 11th Street To King's Billabong - Construction (Mildura) | 190 | 110 | 80 |
| Water Treatment Plant - Filter Underdrains - Replacement (Mildura) | 240 | 240 | .. |
| High Lift Water Supply Pump - Upgrade (Mildura) | 500 | 500 | .. |
| Benetook Trunk Main 21 - Thurla - Construction (Mildura) | 580 | 580 | .. |
| Benetook Trunk Main 16 - 21 - Construction (Mildura) | 1 330 | 1 330 | .. |
| Water Treatment Plant - Low Level Pump Station Switchboard - Replacement (Mildura) | 250 | 120 | 130 |
| Water Storage - Construction (Red Cliffs) | 600 | 600 | .. |
| Water Pipeline To Wineries - Construction (Red Cliffs) | 630 | 630 | .. |
| Euston Water Supply - Construction (Robinvale) | 300 | 300 | .. |
| Office - Purchase (Swan Hill) | 250 | 250 | .. |
| North East Region Water Authority |  |  |  |
| Sewage Effluent Re-use - Construction (Baranduda) | 200 | 200 | .. |
| Wastewater Treatment Plant - Modification (Baranduda) | 114 | 57 | 57 |
| Sewage Effluent Storage And Land Disposal - Construction (Benalla) | 2 400 | 100 | 2 300 |
| Sewage Effluent Storage - Construction (Bright) | 650 | 50 | 600 |
| Land - Acquisition (Bright) | 250 | 250 | .. |
| Sewage Effluent Storage And Land Disposal - Construction (Dartmouth) | 252 | 252 | .. |
| Mount Tabor Water Supply Dam - Improvement (Dartmouth) | 345 | 15 | 330 |
| Sewage Effluent Storage And Land Disposal - Construction (Dartmouth) | 133 | 133 | .. |
| Sewage Effluent Re-use Pipeline And Pump Station - Construction (Myrtleford) | 300 | 300 | .. |
| Sewage Effluent Storage And Pump Station - Construction (Tallangatta) | 385 | 50 | 335 |
| Water Treatment Plant - Construction (Wangaratta) | 1 500 | 20 | 1 480 |
| Lagoons - Re-line (Wangaratta) | 580 | 290 | 290 |
| Leneva Trunk Sewer - Upgrade (Wodonga) | 633 | 633 | .. |
| McGaffin Road Water Supply Storage - Construction (Wodonga) | 1 000 | 50 | 950 |
| Clear Water Storage - Improvement (Wodonga) | 1 000 | 500 | 500 |
| Sewer System - Industrial Main Connection - Upgrade (Wodonga) | 150 | 150 | .. |
| Sewer System - Transfer System From Baranduda - Upgrade (Wodonga) | 1 411 | 1 411 | .. |
| Wastewater Treatment Plant - Screening Equipment - Upgrade (Wodonga) | 201 | 101 | 100 |
| Wastewater Treatment Plant - Control System - Upgrade (Wodonga) | 470 | 100 | 370 |
| Wastewater Treatment Plant - Grit Removal Equipment - Upgrade (Wodonga) | 256 | 128 | 128 |
| Wastewater Treatment Plant - Tertiary Treatment Filters - Upgrade (Wodonga) | 2 548 | 1 274 | 1 274 |
| Wastewater Treatment Plant - UV Disinfection - Upgrade (Wodonga) | 697 | 349 | 348 |
| Wastewater Treatment Plant - Biological Nutrient Removal - Duplication (Wodonga) | 4 044 | 2 022 | 2 022 |
| Wastewater Treatment Plant - Emergency Storage - Upgrade (Wodonga) | 145 | 73 | 72 |
| Wastewater Treatment Plant - Duplicate Inlet Channel - Upgrade (Wodonga) | 123 | 62 | 61 |
| Wastewater Treatment Plant - Inlet Pump Station - Upgrade (Wodonga) | 139 | 70 | 69 |
| Wastewater Treatment Plant - Miscellaneous - Upgrade (Wodonga) | 1 943 | 972 | 971 |
| Wastewater Treatment Plant - Project Management - Upgrade (Wodonga) | 553 | 277 | 276 |
| Sewage Effluent Storage And Land Disposal - Construction (Yackandandah) | 570 | 570 | .. |
| Additional Land - Purchase (Yarrawonga) | 150 | 150 | .. |
| South Gippsland Region Water Authority |  |  |  |
| Water Basin - Line/Cover (Fish Creek) | 153 | 153 | .. |
| Water Basin - Line/Cover (Foster) | 389 | 389 | .. |
| Sewer Pump Station And Outfall - Upgrade (Foster) | 110 | 100 | 10 |
| Wastewater Treatment Plant - Nutrient Management - Construction (Foster) | 110 | 10 | 100 |
| Water Filtration Plant - Upgrade (Korumburra) | 105 | 50 | 55 |
| Water Filtration Plant - Upgrade (Leongatha) | 170 | 80 | 90 |
| Water Basin - Line/Cover (Poowong) | 266 | 266 | .. |
| Water Basin - Line/Cover (Toora) | 500 | 500 | .. |
| Wastewater Treatment Plant - Nutrient Management - Construction (Wonthaggi) | 110 | 10 | 100 |
| Mine Water Mains - Replacement (Wonthaggi) | 250 | 60 | 190 |
| South West Water Authority |  |  |  |
| Wastewater Treatment Plant - Upgrade (Camperdown) | 395 | 395 | .. |
| Sewage Lagoons - Desludge (Camperdown) | 280 | 280 | .. |
| Groundwater Resource - Investigation (Lismore) | 530 | 10 | 520 |
| Absalam Bore - Disinfection (Mortlake) | 144 | 144 | .. |
| Water Treatment Plant - Construction (Purnim) | 342 | 2 | 340 |
| Water Treatment Plant - Construction (Simpson) | 662 | 2 | 660 |
| Sewer Main - Donovan's Road - Upgrade (Warrnambool) | 115 | 54 | 61 |
| Wastewater Treatment Plant - Fine Screens/Ventilation - Purchase (Warrnambool) | 150 | 150 | .. |
| Water Supply Pumps - Brierly Station - Replacement (Warrnambool) | 115 | 15 | 100 |
| Northen Trunk Sewer - Construction (Warrnambool) | 180 | 20 | 160 |
| Western Region Water Authority |  |  |  |
| Barringo Water Treatment Plant - Construction (Gisborne) | 520 | 20 | 500 |
| Minns Road - Kirkton Park, High Level Water Supply - Construction (Melton) | 220 | 40 | 180 |
| Wastewater Treatment Plant - Aerator/Blower - Replacement (Melton) | 500 | 300 | 200 |
| Wastewater Treatment Plant - Augmentation (Melton) | 945 | 200 | 745 |
| Zone 1 Water Supply Tank And High Level Zone Pipe - Construction (Riddells Creek) | 300 | 50 | 250 |
| Wastewater Treatment Plant - Augmentation (Riddells Creek) | 640 | 80 | 560 |
| Old Army Water Main - Replacement (Rockbank) | 300 | 50 | 250 |
| Outfall To Romsey Wastewater Treatment Plant - Construction (Romsey) | 1 100 | 50 | 1 050 |
| Westernport Region Water Authority |  |  |  |
| Thompson Avenue Water Main - Replacement (Cowes) | 130 | 130 | .. |
| Office - Augmentation (Cowes) | 300 | 300 | .. |
| Water Supply Service Basin - Upgrade (Cowes) | 970 | 970 | .. |
| Water Treatment Plant - Augmentation (Glen Forbes) | 1 200 | 25 | 1 175 |
| Water Reservoir Outlet - Upgrade (Glen Forbes) | 130 | 130 | .. |
| Depot - Redevelopment (San Remo) | 160 | 10 | 150 |
| Total New Projects | 143 639 | 40 535 | 103 104 |
| Total Non-Metropolitan Urban Water Authorities Projects | 836 201 | 231 235 | 449 960 |

Source: Non-Metropolitan Urban Water Authorities

## Office of Housing

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Rental & Community Housing Acquisitions |  |  |  |  |
| Acquisitions - 52 Units/Sites (Barwon S-West) | 4 390 | 2 600 | 1 790 | .. |
| Acquisitions - 78 Units/Sites (Eastern Metro) | 11 610 | 7 590 | 4 010 | 10 |
| Acquisitions - 38 Units/Sites (Gippsland) | 4 410 | 1 410 | 3 000 | .. |
| Acquisitions - 27 Units/Sites (Grampians) | 4 200 | 1 290 | 2 910 | .. |
| Acquisitions - 32 Units/Sites (Hume) | 3 880 | 1 980 | 1 900 | .. |
| Acquisitions - 70 Units/Sites (Loddon Mallee) | 6 600 | 3 710 | 2 890 | .. |
| Acquisitions - 124 Units/Sites (Northern Metro) | 14 730 | 12 030 | 2 700 | .. |
| Acquisitions - 228 Units/Sites (Southern Metro) | 24 180 | 14 830 | 9 320 | 30 |
| Acquisitions - 140 Units/Sites (Western Metro) | 14 440 | 6 740 | 7 680 | 20 |
| Improvements |  |  |  |  |
| Improvements - Units/Sites (Barwon S-West) | 100 | 50 | 50 | .. |
| Improvements - Units/Sites (Eastern Metro) | 7 380 | 3 690 | 3 690 | .. |
| Improvements - Units/Sites (Gippsland) | 300 | 100 | 200 | .. |
| Improvements - Units/Sites (Loddon Mallee) | 520 | 490 | 30 | .. |
| Improvements - Units/Sites (Northern Metro) | 9 470 | 5 290 | 3 650 | 530 |
| Improvements - Units/Sites (Southern Metro) | 13 700 | 7 940 | 5 750 | 10 |
| Improvements - Units/Sites (Statewide) | 50 010 | 26 150 | 23 750 | 110 |
| Improvements - Units/Sites (Western Metro) | 19 900 | 16 090 | 3 810 | .. |
| Redevelopment |  |  |  |  |
| Redevelopment - 11 Units/Sites (Eastern Metro) | 1 200 | .. | 1 200 | .. |
| Redevelopment - 59 Units/Sites (Northern Metro) | 5 180 | 1 140 | 3 970 | 70 |
| Redevelopment - 12 Units/Sites (Southern Metro) | 1 160 | 1 050 | 110 | .. |
| Redevelopment - 97 Units/Sites (Western Metro) | 9 240 | 4 690 | 4 520 |  |
| Total Existing Projects | 206 600 | 118 860 | 86 930 | 780 |

Source: Non-Metropolitan Urban Water Authorities

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |  |
| Rental & Community Housing Acquisitions |  |  |  |  |
| Acquisitions - 63 Units/Sites (Barwon S-West) | 7 350 | 6 690 | 660 |  |
| Acquisitions - 246 Units/Sites (Eastern Metro) | 34 600 | 30 980 | 3 620 |  |
| Acquisitions - 58 Units/Sites (Gippsland) | 6 730 | 4 190 | 2 540 |  |
| Acquisitions - 36 Units/Sites (Grampians) | 3 990 | 3 560 | 430 |  |
| Acquisitions - 66 Units/Sites (Hume) | 7 180 | 6 520 | 660 |  |
| Acquisitions - 179 Units/Sites (Loddon Mallee) | 18 520 | 15 660 | 2 860 |  |
| Acquisitions - 437 Units/Sites (Northern Metro) | 57 960 | 54 610 | 3 350 |  |
| Acquisitions - 486 Units/Sites (Southern Metro) | 59 390 | 53 440 | 5 950 |  |
| Acquisitions - 23 Units/Sites (Statewide) | 2 390 | 2 390 | .. |  |
| Acquisitions - 217 Units/Sites (Western Metro) | 30 120 | 27 820 | 2 300 |  |
| Improvements |  |  |  |  |
| Improvements - Units/Sites (Barwon S-West) | 3 250 | 3 040 | 210 |  |
| Improvements - Units/Sites (Eastern Metro) | 1 740 | 1 730 | 10 |  |
| Improvements - Units/Sites (Gippsland) | 2 870 | 2 800 | 70 |  |
| Improvements - Units/Sites (Grampians) | 2 490 | 2 390 | 100 |  |
| Improvements - Units/Sites (Hume) | 3 120 | 2 890 | 230 |  |
| Improvements - Units/Sites (Loddon Mallee) | 2 550 | 2 550 | .. |  |
| Improvements - Units/Sites (Northern Metro) | 6 540 | 4 810 | 1 730 |  |
| Improvements - Units/Sites (Southern Metro) | 12 530 | 9 420 | 3 110 |  |
| Improvements - Units/Sites (Statewide) | 1 000 | 470 | 530 |  |
| Improvements - Units/Sites (Western Metro) | 4 080 | 4 050 | 30 |  |
| Redevelopment |  |  |  |  |
| Redevelopment - 55 Units/Sites (Eastern Metro) | 4 850 | 1 870 | 2 980 |  |
| Redevelopment - 13 Units/Sites (Northern Metro) | 1 250 | 360 | 890 |  |
| Redevelopment - 29 Units/Sites (Southern Metro) | 2 790 | 1 470 | 1 320 |  |
| Redevelopment - 87 Units/Sites (Western Metro) | 7 470 | 2 330 | 5 140 |  |
| Total New Projects | 284 760 | 246 040 | 38 720 |  |
| Total Office of Housing Projects | 491 360 | 332 970 | 39 500 |  |

Source: Office of Housing

## Parks Victoria

Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |  |
| Park Services - Asset Renewal & Refurbishment (Port Phillip Bay) | 650 | 123 | 527 | .. |  |
| Park Services - Assets Maintenance (Port Phillip Bay) | 250 | 137 | 113 | .. |  |
| Park Services - Asset Creation (Statewide) | 3 800 | 681 | 1 119 | 2 000 |  |
| Park Services - Asset Renewal & Refurbishment (Statewide) | 3 611 | 493 | 3 118 | .. |  |
| Park Services - Assets Maintenance (Statewide) | 600 | 211 | 389 | .. |  |
| Park Services - Assets Planning & Design (Statewide) | 350 | 168 | 182 | .. |  |
| Park Services - Risk Mitigation (Statewide) | 2 101 | 608 | 1 493 | .. |  |
| Park Services - Asset Creation (Yarra River) | 100 | 15 | 85 | .. |  |
| Total Existing Projects | 11 461 | 2 436 | 7 025 | 2 000 |  |

Source: Parks Victoria

Parks Victoria

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Park Services - Asset Renewal & Refurbishment (Port Phillip Bay) | 1 492 | 1 492 | .. |
| Park Services - Asset Creation (Statewide) | 2 919 | 1 319 | 1 600 |
| Park Services - Asset Disposal (Statewide) | 200 | 10 | 190 |
| Park Services - Asset Renewal & Refurbishment (Statewide) | 1 613 | 1 613 | .. |
| Park Services - Assets Planning & Design (Statewide) | 550 | 550 | .. |
| Park Services - Park Access Maintenance (Statewide) | 860 | 860 | .. |
| Park Services - Risk Mitigation (Statewide) | 734 | 734 | .. |
| Park Services - Threatened Species Management (Statewide) | 120 | 120 | .. |
| Park Services - Assets Maintenance (Yarra River) | 200 | 200 | .. |
| Total New Projects | 8 688 | 6 898 | 1 790 |
| Total Parks Victoria Projects | 20 149 | 13 923 | 3 790 |

Source: Parks Victoria

## Public Transport Corporations (a)

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Bayside Trains |  |  |  |  |
| Caulfield Electrical Substation - Replacement (Caulfield) | 2 200 | 387 | na | na |
| Train Line Overheads - Upgrade (Dandenong-Pakenham) | 4 800 | 2 579 | na | na |
| Train Management Facility - Construction (Jolimont) | 123 000 | 57 520 | na | na |
| Flinders St. Rail Viaduct - Infrastructure Upgrade (Melbourne) | 15 000 | 773 | na | na |
| Upfield Line - Upgrade (Melbourne) | 24 942 | 3 169 | na | na |
| Hillside Trains |  |  |  |  |
| Flinders St. Amenities Upgrade - Station Upgrade (Melbourne) | 23 787 | 7 958 | na | na |
| Premium Stations (Mooroolbark, Surrey Hills, Bayswater, Macleod) - Station Upgrades (Various ) | 4 800 | 375 | na | na |
| Joint Bayside Trains and Hillside Trains |  |  |  |  |
| Comeng (include $4m spot) - Refurbishment (Melbourne ) | 49 000 | 13 742 | na | na |
| Consolidated Signalling - Infrastructure Upgrade (Melbourne ) | 19 000 | 6 802 | na | na |
| Hitachi Trains Upgrade - Brake Upgrade & Floor Refurbishment (Melbourne ) | 41 022 | 3 236 | na | na |
| Metropolitan Cabling - Infrastructure Upgrade (Melbourne ) | 46 747 | 427 | na | na |
| Joint Swanston Trams and Yarra Trams |  |  |  |  |
| B2 Deployment- included in 'Substations' above - Rolling stock upgrades, works (Melbourne ) | 10 191 | .. | na | na |
| Substations - Infrastructure Upgrade works (Melbourne ) | 16 500 | 573 | na | na |
| Tram Depots - Equipment upgrade (Melbourne ) | 2 933 | 827 | na | na |
| Ballasted Tram Track - Rehabilitation (Various ) | 14 700 | 3 929 | na | na |
| Swanston Trams |  |  |  |  |
| Install Z1/Z2 Destination Signs - Rolling stock upgrades (Melbourne ) | 3 820 | 341 | na | na |
| Z1/Z2 Tram Upgrade - Rolling stock upgrades (Melbourne ) | 5 761 | 1 845 | na | na |
| V/Line Passenger |  |  |  |  |
| Carriage Park Brake - Upgrade (North Melbourne) | 2 500 | 1 273 | na | na |
| Yarra Trams |  |  |  |  |
| Flinders St. Tram Terminating Facilities - Shift from Batman Ave. to Flinders St. (Melbourne) | 1 600 | 1 613 | na | na |
| Total Existing Projects | 412 303 | 107 369 | na | na |
| Total Public Transport Corporations Projects | 412 303 | 107 369 | na | na |

Source: Department of Infrastructure

Note:

(a)	Passengers rail services were franchised by the Public Transport Corporation to private operators on 29 August 1999. Part of the franchise agreement with each operator is to complete specified asset investment projects. Responsibility for completion of projects resides with franchisees and remaining expenditure relating to these projects is considered commercial in confidence and therefore are unable to be disclosed.

## Sunraysia Rural Water Authority

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Drainage Scheme - Construct (Boundary Bend) | 844 | 590 | 254 | .. |
| Drainage Scheme - Construct (Nangiloc) | 5 406 | 5 152 | 254 | .. |
| Total Existing Projects | 6 250 | 5 742 | 508 | .. |

Source: Sunraysia Rural Water Authority

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |
| --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Air Conditioner - Replace (Irymple) | 206 | 102 | 104 |
| Mobile Plant - Replace (Irymple) | 530 | 102 | 428 |
| Vehicles - Replace (Irymple) | 1 586 | 305 | 1 281 |
| Isolation Valves - Replace (Merbein) | 158 | 30 | 128 |
| Outlets - Replace (Merbein) | 265 | 51 | 214 |
| Water Channel - Upgrade (Merbein) | 2 000 | 10 | 1 990 |
| Isolation Valves - Replace (Red Cliffs) | 158 | 30 | 128 |
| Outlets - Replace (Red Cliffs) | 317 | 61 | 256 |
| Rising Main - Replace (Red Cliffs) | 1 578 | 10 | 1 568 |
| Outlets - Replace (Robinvale) | 211 | 41 | 170 |
| Pumps - Replace (Robinvale) | 158 | 30 | 128 |
| Meters - Replace (Various) | 250 | 48 | 202 |
| Total New Projects | 7 417 | 820 | 6 597 |
| Total Sunraysia Rural Water Authority Projects | 13 667 | 1 328 | 6 597 |

Source: Sunraysia Rural Water Authority

## VicTrack

Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |  |
| Ballarat Station Interchange - Construction of new facility (Ballarat) | 1 600 | 500 | 1 100 | .. |  |
| Land Information System - New system (Melbourne) | 500 | 300 | 200 | .. |  |
| Melbourne - Adelaide Rail Track - Replacement of sleepers (Pura Pura) | 24 910 | 18 443 | 6 466 | .. |  |
| Warrnambool - Geelong Rail Track - Welding of track (Warrnambool) | 10 000 | 5 000 | 5 000 | .. |  |
| Total Existing Projects | 27 010 | 19 243 | 7 766 | .. |  |

Source: VicTrack

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |  |
| Lydiard Street Railway Gates - Refurbishment (Ballarat) | 400 | 400 | .. |  |
| Hawthorn Tram Depot - Refurbishment (Hawthorn) | 1 500 | 1 500 | .. |  |
| Level Crossing - Upgrade (Various) | 3 000 | 3 000 | .. |  |
| Total New Projects | 4 900 | 4 900 | .. |  |
| Total VicTrack Projects | 16 361 | 11 925 | 2 000 |  |

Source: VicTrack

## Wimmera Mallee Water Authority

Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.99 | Estimated Expenditure 1999-2000 | Remaining Expenditure |
| Dam Recording & Irrigation Planning - System Development (Horsham) | 220 | 110 | 50 | 60 |
| Customer Information System - System Development (Horsham) | 195 | 123 | 72 | .. |
| Northern Mallee Pipeline - Construction (Ouyen) | 40 254 | 21 950 | 7 600 | 10 704 |
| Communication Equipment - SCADA Equipment (Various) | 1 257 | 343 | 160 | 754 |
| Lake Wartook Outlet - Replacement (Wartook) | 2 350 | 2 278 | 72 | .. |
| Lake Wartook Embankment - Rehabilitation (Wartook) | 11 819 | 9 319 | 2 500 | .. |
| Total Existing Projects | 41 926 | 22 526 | 7 882 | 11 518 |

Source: Wimmera Mallee Water Authority

New projects for commencement in 1999-2000

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Estimated Expenditure 1999-2000 | Remaining Expenditure |  |
| Taylors Lake Embankment - Rehabilitation (Horsham) | 4 320 | 150 | 4 170 |  |
| Taylors Lake Valve - Replacement (Horsham) | 280 | 280 | .. |  |
| Lake Fyans Outlet Works - Rehabilitation (Stawell) | 470 | 25 | 445 |  |
| Lake Fyans Crest Works - Rehabilitation (Stawell) | 200 | 200 | .. |  |
| Total New Projects | 5 270 | 655 | 4 615 |  |
| Total Wimmera Mallee Water Authority Projects | 47 196 | 8 537 | 16 133 |  |

Source: Wimmera Mallee Water Authority

.

# Appendix A – Coverage, Classification and Location

## Coverage

BIP1 lists major asset investments in 1999-2000 by department or agency.

Asset investment listings are provided for non-budget sector agencies with aggregate asset investment totals included for corporatised Government Business Enterprises. Information on specific infrastructure projects being undertaken by the private sector on behalf of, or under licence to, the Government is provided in Chapter 2.

The classification of budget sector agencies and investments are consistent with the classifications adopted for the 1999-2000 Budget Papers.

Minor asset investments are not included in the lists of asset investments. That is, where the total estimated investment is less than $100 000 and where initiatives are funded from ongoing annual grants or allocations. The exclusion of these minor initiatives means that departmental asset investment totals in BIP1 may not reconcile to the aggregate purchase of fixed assets figures reported in the 1999-2000 Budget Papers, the 1999-2000 Mid-Year Budget Review and in Table 2.1 of this document.

## Classification of asset investments

The asset investments listed for each department or agency are categorised as Existing projects or New projects for commencement in 1999-2000. Within these categories the following are provided: details of initiative, description, location, total estimated investment, actual investment to 30 June 1999, estimated investment in 1999-2000, and estimated investment remaining to complete the initiative.

## Location

Each agency’s asset initiatives are listed alphabetically by asset location. Assets with more than one location have multiple entries. In the case of Commonwealth and Better Roads Victoria funded projects, where many projects extend over several locations, initiatives are listed alphabetically by asset description. Projects may be identified geographically using the location index provided in Appendix C.

# Appendix B: Contact Addresses and Telephone Numbers

| ## Budget Sector |  |  |
| --- | --- | --- |
| Education, Employment and Training |  | 2 Treasury Place East Melbourne 3002 Telephone: 9637 2000 |
| Human Services |  | Enterprise House 555 Collins Street Melbourne 3000 Telephone: 9616 7777 |
| Infrastructure |  |  |
| Department |  | Nauru House 80 Collins Street Melbourne 3000 Telephone: 9655 6666 |
| Roads Corporation |  | 60 Denmark Street Kew 3101 Telephone: 9854 2666 |
| Justice |  | 55 St Andrews Place East Melbourne 3002 Telephone: 9651 0333 |
| Natural Resources and Environment |  | 8 Nicholson Street East Melbourne 3002 Telephone: 9637 8000 |
| Premier and Cabinet |  | 1 Treasury Place Melbourne 3002 Telephone: 9651 5111 |
| State and Regional Development |  | 55 Collins Street Melbourne 3000 Telephone: 9651 9999 |
| Treasury and Finance |  | 1 Treasury Place Melbourne 3002 Telephone: 9651 5111 |
| Parliament |  | Parliament House East Melbourne 3002 Telephone: 9651 8911 |
| ## Non-Budget Sector |  |  |
| Barwon Region Water Authority | 61-67 Ryrie Street Geelong 3213 Telephone: (03) 5226 2500 |  |
| Bayside Trains | Level 12, Transport House 589 Collins Street Melbourne 3000 Telephone: 9619 1111 |  |
| Central Highlands Region Water Authority | 7 Learmonth Road Wendouree 3355 Telephone: (03) 5320 3100 |  |
| Coliban Region Water Authority | 2 Alder Street Golden Square 3555 Telephone: (03) 5434 1222 |  |
| Country Fire Authority | 8 Lakeside Drive Burwood East 3151 Telephone: 9262 8444 |  |
| East Gippsland Water | 133 McLeod Street Bairnsdale 3875 Telephone: (03) 5152 4332 |  |
| First Mildura Irrigation Trust | 122 Knights Street Mildura 3500 Telephone: (03) 5021 1811 |  |
| Gippsland and Southern Rural Water Authority | 88 Johnson Street Maffra 3860 Telephone: (03) 5139 3100 |  |
| Gippsland Water | Hazelwood Road Traralgon 3844 Telephone: (03) 5177 4600 |  |
| Glenelg Region Water Authority | 66 Gray Street Hamilton 3300 Telephone: (03) 5551 0400 |  |
| Goulburn Valley Region Water Authority | 104-110 Fryers Street Shepparton 3632 Telephone: (03) 5832 0400 |  |
| Goulburn-Murray Rural Water Authority | 40 Casey Street Tatura 3616 Telephone: (03) 5833 5500 |  |
| Grampians Region Water Authority | 11 McLachlan Street Horsham 3400 Telephone: (03) 5382 4611 |  |
| Hillside Trains | Level 13, Transport House 589 Collins Street Melbourne 3000 Telephone: 9619 4110 |  |
| Lower Murray Region Water Authority | Fourteenth Street Mildura 3500 Telephone: (03) 5051 3400 |  |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street East Melbourne 3002 Telephone: 9662 2311 |  |
| North East Region Water Authority | Level 3 Hovell Street Wodonga 3690 Telephone: 1300 361 622 |  |
| Office of Housing | 250 Elizabeth Street Melbourne 3000 Telephone: 9669 1100 |  |
| Parks Victoria | 378 Cotham Road Kew 3101 Telephone: 9816 7000 |  |
| Portland Coast Region Water Authority | 15 Townsend Street Portland 3305 Telephone: (03) 5523 6244 |  |
| South Gippsland Region Water Authority | 14-18 Pioneer Street Foster 3960 Telephone: (03) 5682 1222 |  |
| South West Water Authority | 99 Fairy Street Warrnambool 3280 Telephone: (03) 5564 7600 |  |
| Sunraysia Rural Water Authority | 2115-2117 Fifteenth Street Irymple 3498 Telephone: (03) 5021 9777 |  |
| Swanston Trams | Level 14, Transport House 589 Collins Street Melbourne 3000 Telephone: 9619 4111 |  |
| V/Line Passenger | Ground Floor, Transport House 589 Collins Street Melbourne 3000 Telephone: 9619 8881 |  |
| VicTrack | 17/589 Collins Street Melbourne 3000 Telephone: (03) 9619 8850 |  |
| Western Region Water Authority | Robertson Street Gisborne 3437 Telephone: (03) 5421 9400 |  |
| Westernport Region Water Authority | 91-97 Thompson Avenue Cowes 3922 Telephone: (03) 5952 2393 |  |
| Wimmera Mallee Rural Water | 24 Darlot Street Horsham 3400 Telephone: (03) 5362 0200 |  |
| Yarra Trams | Level 15, Transport House 589 Collins Street Melbourne 3000 Telephone: 9619 4115 |  |

.

# Appendix C: Location Index

A

Alexandra, 27, 59, 79

Allansford, 85

Alphington, 27

Altona Meadows, 21

Anglesea, 52, 73

Apollo Bay, 59, 73, 89

Ararat, 21, 49, 81, 92

Ardmona, 64

Ascot Vale, 54

Avenel, 79

Axedale, 46, 64, 75, 76

B

Bacchus Marsh, 87

Bairnsdale, 27, 31, 77, 91, 110

Bairnsdale West, 27

Ballan, 59, 75

Ballarat, 21, 27, 30, 32, 38, 45, 46, 49, 75, 90, 104

Ballarat City, 46

Ballendella, 64

Balmoral, 78

Balwyn, 27, 46

Bamawm, 64

Bannockburn, 27, 73

Baranduda, 93

Barmah, 64

Barwon Downs, 73

Barwon S-West, 96, 97

Bass Coast Shire, 46

Bass Valley, 27

Bayswater, 27

Beaufort, 90

Beechworth, 27, 49, 50, 83

Belgrave South, 27

Bellbridge, 83

Benalla, 64, 83, 84, 93

Bendigo, 21, 25, 26, 30, 32, 45, 46, 47, 49, 50, 61, 65, 76, 91

Berwick, 21, 27, 30, 32, 46

Birchip, 81

Birregurra, 32

Bonnie Doon, 47, 79, 91

Boort, 64, 76

Boroondara City, 46

Boundary Bend, 103

Box Hill, 30, 32

Breamlea, 73, 89

Briagolong, 74

Bridgewater, 76, 91

Bright, 93

Brimbank City, 46, 47

Broadford, 79

Broadmeadows, 31, 47

Brown Hill, 27

Brunswick, 21, 26, 38

Bruthen, 77, 78

Buangor, 81

Bundalong, 84

Bundoora, 32, 38

Burwood, 27

Bus-Train interchanges, 45

Buxton, 91

C

Camberwell, 27

Campaspe Shire, 46

Camperdown, 85, 94

Cann River, 78

Cape Woolamai, 88

Cardinia Shire, 46

Carisbrook, 75

Carlisle River, 85

Carlton, 32, 53, 54

Caroline Springs, 27, 61

Carrum Downs, 59, 61, 71

Casterton, 78, 91

Castlemaine, 21, 76

Caulfield, 21, 49, 101

Central Goldfields Shire, 47

Charlton, 81, 92

Chirnside Park, 61

Clunes, 75

Cobden, 85, 86

Cobram, 64, 79

Cockatoo, 21

Cohuna, 21, 64, 76

Colac, 22, 59, 73, 89

Coleraine, 78, 91

Cooma, 64

Corinella, 88

Corio South, 27

Corio West, 27

Coronet Bay, 88

Corop, 64, 65

Corryong, 84

Cowes, 88, 95, 112

Craigieburn, 28, 59

Cranbourne, 22, 25, 32

Creswick, 75, 91

Crib Point, 22

Croydon, 28

D

Dalyston, 88

Dandenong, 33, 38, 47

Dandenong-Pakenham, 101

Darebin City, 47

Dartmoor, 85

Dartmouth, 93

Daylesford, 28, 75

Deer Park, 50

Delatite Shire, 47

Dhurringile, 65

Diamond Valley, 22

Dimboola, 81, 92

Dingee, 65, 76

Dinner Plain, 91

Don Valley, 28

Donald, 81, 92

Doncaster, 22, 28

Doncaster East, 22, 28

Doveton, 61

Drouin, 74, 89

Drysdale, 22

Dumbalk, 85

Dunkeld, 78

Dunolly, 76

E

East Gippsland Shire, 47

East Melbourne, 33, 54, 56, 109, 110, 111

Eastern Metropolitan, 96, 97, 98

Echuca, 22, 28, 30, 46, 65, 76

Echuca East, 28

Edenhope, 28

Edithvale, 28

Eildon, 65, 79

Elmhurst, 81

Elmore, 76

Elphinstone, 59

Eltham, 50

Endeavour Hills, 22, 28

Epping, 59

Essendon, 28

Euroa, 91

F

Fairfield, 31, 33

Ferny Creek, 22, 28

Fish Creek, 85, 94

Fitzroy, 33

Flemington, 28

Footscray, 22, 33, 38

Footscray West, 22

Foster, 85, 94, 112

Frankston, 31, 33, 38

G

Geelong, 24, 25, 26, 33, 38, 45, 46, 73, 89, 104, 110

Gippsland, 31, 37, 38, 46, 47, 48, 63, 74, 77, 85, 89, 91, 94, 96, 97, 110, 111, 112

Girgarre, 91

Gisborne, 63, 87, 95, 112

Gladstone Park, 22

Glen Forbes, 88, 89, 95

Glen Waverley, 22

Glenhuntly, 28

Glenmaggie, 63

Glenorchy, 81

Glenroy, 28

Glenroy-Merrijig, 61

Glenthompson, 78

Golden Square, 61, 110

Goornong, 46

Grampians, 81, 92, 96, 97, 111

Great Ocean Road, 51

Great Western, 81

Greater Bendigo City, 45, 46, 47

Greater Dandenong City, 47

Greater Shepparton City, 46

Greenvale, 59

Grovedale, 22

Guildford, 59

Gunbower, 76

H

Hallam, 46

Halls Gap, 81

Hamilton, 33, 79, 91, 111

Hampton Park, 61

Harcourt, 77

Harrow, 92

Harston, 65

Hartwell, 28

Hastings, 23, 59

Hawthorn, 23, 49, 104

Hawthorn/Kew, 49

Heathcote, 77, 91

Heathmont, 23

Heidelberg, 33, 38, 50

Hillside, 23, 61

Hobsons Bay City, 47

Hopetoun, 81

Horsham, 81, 82, 105, 111, 113

Hume, 46, 47, 96, 97

Hume City, 47

Huntly, 28

I

Inglewood, 34

Invermay, 75

Irymple, 103, 112

J

Jeparit, 38, 82

Jolimont, 101

K

Kaniva, 34, 82, 92

Katandra, 65, 67

Kerang, 61, 65

Kew, 34, 37, 49, 109, 112

Kilmore, 28, 48, 79, 92

Kilsyth, 23

Kingston City, 47

Knox, 34, 38, 47

Knox City, 47

Koondrook, 65, 83

Koorlong, 92

Koroit, 86

Korumburra, 38, 85, 94

Kyabram, 28, 34, 65, 79, 80

Kyneton, 77, 91

L

Lake Boga, 68, 83

Lake Bolac, 28

Lakes Entrance, 78, 91

Lalor, 23

Lancaster, 65

Lancefield, 87

LaTrobe Shire, 48

Learmonth, 110

Leitchville, 77

Leongatha, 85, 94

Lilydale, 26, 38, 48, 59

Lismore, 86, 94

Little River, 45, 46, 89

Loch Sport, 89

Lockington, 77

Lockwood, 28

Loddon Mallee, 96, 97

Longrenong, 61

Lorne, 23, 38, 52, 59, 89

Lorne/Anglesea, 52

Lysterfield, 51

M

Macarthur, 91

Macedon, 87

Macleod, 23

Maffra, 63, 74, 89, 111

Maldon, 65

Mallacoota, 78, 91

Malmsbury, 77, 91

Manningham City, 48

Mansfield, 80

Maribyrnong, 34

Maryborough, 38, 91

Marysville, 80, 91

Melba, 48

Melbourne, 8, 19, 23, 26, 29, 32, 33, 34, 35, 36, 38, 39, 45, 46, 49, 50, 51, 53, 54, 55, 56, 57, 58, 101, 102, 104, 109, 110, 111, 112, 113

Melbourne to Geelong, 45, 46

Melton, 47, 87, 88, 95

Melton Shire, 47

Mentone, 29

Merbein, 103

Merino, 79, 91

Merrigum, 65, 66, 80

Metung, 91

Mildura, 17, 29, 78, 83, 91, 92, 93, 111

Minyip, 82

Mirboo North, 29

Mitcham, 23

Mitchell Shire, 48

Mitiamo, 77

Moe, 23, 34, 74, 89

Monash City, 47

Montmorency South, 29

Montrose, 23, 29

Moondarra, 90

Moorabbin, 23

Moorabool, 31, 74

Mooroolbark, 23, 34

Mooroopna, 80

Mordialloc, 39, 49

Mornington, 23

Mortlake, 61, 86, 94

Morwell, 61, 74

Mount Alexander Shire, 48

Mount Beauty, 84

Mount Waverley, 23

Moyston, 82

Mt Beauty, 34

Mt Evelyn, 59

Mt Martha, 29

Mulgrave, 23

Murtoa, 82

Myrtleford, 29, 39, 66, 93

N

Nangiloc, 103

Nanneella, 66

Nar Nar Goon, 60

Narre Warren, 29, 60, 61

Narre Warren East, 60

Narre Warren North, 60

Narre Warren South, 61

Nathalia, 66, 80

Neerim South, 74

Newborough East, 29

Newhaven, 29

Newstead, 77

Newtown/Geelong, 24

Noojee, 74

Norlane West, 29

North Melbourne, 39, 53, 102

Northcote, 24

Northern Metropolitan, 96, 97, 98

Numurkah, 92

Nyah, 34, 66, 83

Nyah West, 83

O

Oakleigh South, 29

Ocean Grove, 29, 74

Orbost, 91

Ouyen, 34, 82, 105

P

Panton Hill, 24

Parkville, 31, 34, 35, 39

Pascoe Vale, 24

Penshurst, 61, 91

Point Cook, 61

Poowong, 94

Port Campbell, 86

Port Fairy, 85

Port Melbourne, 29, 45

Port Phillip Bay, 51, 99, 100

Portland, 24, 26, 85, 112

Prahran, 26, 35, 39

Preston, 24, 29

Pura Pura, 45, 104

Pura Pura to Maroona, 45

Purnim, 94

Pyramid Hill, 66, 77

Q

Quambatook, 82

Queenscliff, 51

R

Rainbow, 82

Red Cliffs, 83, 93, 103

Reservoir, 24, 29, 47

Richmond, 49

Riddells Creek, 88, 95

Ringwood, 29, 46

Robinvale, 35, 83, 93, 103

Rochester, 66, 77

Rockbank, 88, 95

Romsey, 88, 95

Rupanyup, 82

Rushworth, 66, 80

Rye, 29

S

Sale, 24, 29, 48, 62, 74, 90

San Remo, 89, 95

Sandringham, 35

Sarsfield, 77, 78, 91

Sebastopol, 30

Seymour, 24, 30, 60, 80, 92

Shepparton, 24, 30, 46, 49, 61, 66, 67, 80, 92, 111

Simpson, 86, 94

Skipton, 75

Skye, 30

Somers, 24

South Gippsland Shire, 46

South Melbourne, 35, 39, 49, 53

South Morang, 61

South Oakleigh, 24

Southern Metropolitan, 96, 97, 98

Spotswood, 54

Springvale, 46, 47, 48

St Albans, 30

St Arnaud, 30, 82

Stanhope, 67, 68, 80

Statewide, 32, 51, 60, 61, 62, 96, 97, 99, 100

Stawell, 24, 82, 92, 105

Stonehaven, 60

Strathmore, 30

Sunbury, 24, 30, 60, 88

Sunshine, 25, 31, 35, 37, 47, 49

Swan Hill, 25, 30, 35, 68, 83, 93

Sydenham, 30, 47

T

Tallangatta, 35, 84, 93

Tally Ho, 62

Tatura, 35, 68, 80, 111

Tawonga, 60

Tenby Point, 89

Terang, 25, 86

Thornbury, 25

Tidal River, 51

Timboon, 35, 86

Tongala, 68, 80

Tooborac, 77

Toolamba, 69

Toora, 94

Torquay, 25, 74, 89

Traralgon, 74, 90, 111

Travancore, 39

Trawalla, 50

Trentham, 77

Tresco, 69

Tylden, 77

U

Undera, 69

Underbool, 92

Upwey, 30

V

Various Rural, 37, 50

Various Urban, 45

Venus Bay, 85

Violet Town, 80

W

Waaia, 69

Wallan, 80, 81, 92

Walwa, 84

Wandong, 81, 92

Wangaratta, 25, 37, 39, 62, 84, 93

Wantirna, 30

Warracknabeal, 82, 83

Warragul, 25, 37, 74, 89, 90

Warrandyte, 62

Warrnambool, 25, 30, 50, 86, 87, 94, 95, 104, 112

Wartook, 105

Waverley, 22, 23, 26

Wedderburn, 77

Wellington Shire, 45, 48

Wendouree, 25

Werribee/Sunshine, 37

West Sale, 62

Western Metropolitan, 96, 97, 98

Whittlesea City, 46

Wickliffe, 83

Willaura, 83, 92

Williamstown, 30, 37

Williamstown North, 30

Willow Grove, 74, 90

Wimmera, 38, 39

Winchelsea, 74

Wodonga, 30, 31, 37, 38, 48, 50, 84, 93, 94, 111

Wodonga Rural City, 48

Wonthaggi, 31, 39, 50, 94

Woodend, 25, 88

Wurdiboluc, 74

Wycheproof, 38, 64

Wyuna, 69

Y

Yackandandah, 84, 94

Yambuna, 69

Yarra City, 46

Yarra Ranges Shire, 48

Yarra River, 99, 100

Yarram, 85

Yarrambat, 60

Yarrawonga, 94

Yea, 81

Amounts subject to an agreement under section 29 of the Financial Management Act and retained by departments.