- Public Sector

Asset Investment Program

2005–06

Presented by

The Honourable John Brumby, M.P.

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No. 1

Table of Contents

Introduction	1

Coverage	1

Assets	1

Chapter 1: Public Sector Asset Investment Program 2005–06	3

2005-06 Asset investment initiatives	3

Asset management and delivery	8

Investing in the general government sector	9

Major public non-financial corporations asset investments	13

Other public non-financial corporations	15

Private sector investment in state infrastructure	15

Chapter 2: General Government Sector Asset Investment Program 2005–06	19

Department of Education and Training	19

Department of Human Services	38

Department of Infrastructure	43

Department of Innovation, Industry and Regional Development	52

Department of Justice	53

Department of Premier and Cabinet	59

Department of Primary Industries	61

Department of Sustainability and Environment	62

Department of Treasury and Finance	65

Department for Victorian Communities	66

Parliament	68

Country Fire Authority	69

Metropolitan Fire and Emergency Services Board	71

Chapter 3: Major Public Non–Financial Corporations Asset Investment Program 2005-06 by Agency	73

First Mildura Irrigation Trust	73

Gippsland and Southern Rural Water Authority	74

Goulburn–Murray Rural Water Authority	75

Grampians Wimmera–Mallee Rural Water Authority	82

Lower Murray Urban and Rural Water Authority	88

Office of Housing	90

Regional Urban Water authorities	93

Appendix A: Contact Addresses and Telephone Numbers	125

General government sector	125

Public non–financial corporations	127

Appendix B: Location Index	129

Style Conventions	133

Introduction

# Coverage

The purpose of this publication - 2005-06 Public Sector Asset Investment Program – Budget Information Paper No. 1 (BIP1) is to outline major asset investment in 2005-06 for the general government sector and major public non-financial corporations (PNFCs).

For each entity, the asset investments are listed as either:

- ‘Existing’ - projects that have received government approval and were being delivered as at 30 June 2005; or

- ‘New’ - projects approved and announced to commence by government as part of the 2004-05 Budget Update or the 2005-06 Budget.

- The general government sector asset investment projects in this Paper support the outputs detailed in 2005-06 Service Delivery, Budget Paper No. 3. Projected asset investment expenditure on individual projects for 2005-06 and beyond, takes into account investment activity up to and including 30 June 2005.

# Assets

Assets are non-current physical assets, typically infrastructure assets. Infrastructure assets provide services used to support or to produce outputs in the form of final services or products. Examples of infrastructure assets are the State’s road and railway networks, information technology, schools and hospitals.

The State’s asset portfolio also includes water storage and distribution infrastructure, correctional centres, courts, cultural assets such as historic museum collections as well as environmental assets such as public reserves, parks and public open spaces.

Asset investment listings are provided for asset intensive major public non-financial corporations, with summary information provided for a number of significant corporations. Major public sector asset investment projects being delivered under Partnerships Victoria during 2005-06 are summarised in Chapter 1 of this publication. Minor asset investment, where the total estimated investment is less than $100 000 or where projects are funded from ongoing minor works allocations, are not listed.

Chapter 1: Public Sector Asset Investment Program 2005–06

The public sector asset investment program includes asset investments that will either increase service capacity or sustain the existing service capacity of assets to meet the priority needs of all Victorians. This chapter highlights major strategic asset investments, summarises the asset investments of the general government sector and major public non-financial corporations (PNFCs), and highlights Partnerships Victoria projects.

# 2005-06 Asset investment initiatives

The 2005-06 Budget continues to deliver the Government’s commitments outlined in Growing Victoria Together, Sustaining Our Assets and Melbourne 2030 priorities, in health services and education, a safer environment, and a better future – all within an ongoing framework of sound financial management and fiscal responsibility.

The 2005-06 Budget saw the announcement of new asset investments with a total estimated investment (TEI) of $2 billion, in addition to the $310 million TEI announced in the 2004-05 Budget Update.

The scope and nature of the asset investments demonstrates the Government’s ongoing commitment to deliver world-class infrastructure to enhance social, economic, environmental and cultural outcomes across the State.

Major strategic asset investments announced in the 2005-06 Budget were presented in Service Delivery - Budget Paper No. 3, Chapter 1. The Government has committed a total gross asset investment in infrastructure over the next four years in excess of $10 billion to support service delivery to the public. The actual expenditure and delivery of assets from these investments occurs over a period of years and is reflected in the project listings provided in this publication.

The major infrastructure investments provided in the 2005-06 Budget were as follows:

Hospitals and Aged Care Facilities in Health:

- ongoing investment to restore health facilities, such as $473 million TEI to upgrade hospitals, aged care facilities, disability services and to provide super clinics which will offer an alternative to hospital-based services by providing diagnostic, treatment, and follow-up care for patients.

Schools and TAFE Institutes in Education:

- $323 million TEI representing a major boost in investment to build better schools, to modernise schools, and to provide them with broadband to improve student learning outcomes and environments.

Other Service Sectors:

- $97 million TEI, as part of the Government’s Linking the Suburbs initiative, in new road projects in the growth corridors of outer metropolitan Melbourne which will improve road safety, transport links between major regional centres and metropolitan Melbourne. This investment will enhance linkages for freight to connecting activity service and facility centres;

- $78 million TEI to complete the Labor’s Financial Statement police facilities program, complete Footscray police station, and to build a new police station at North Wyndham. This ensures the modernisation of police facilities across the State;

- $59 million TEI in sustainable management of Victorian parks. Major statewide investment is being put in place to restore and upgrade assets to enhance visitor experiences;

- the duplication of the Calder Highway to provide a faster, more reliable and more efficient highway. The 2005-06 Budget also provides $58 million TEI for the final stage of the $211 million project for a four-lane divided road between Faraday and Ravenswood which is being delivered in partnership with the Commonwealth Government; and

- $9.2 million TEI to Victoria’s 13 local ports to reduce immediate financial pressures on the port operators and to assist with the upgrading of assets.

## Types of investments

Infrastructure can be improved either through building additional assets or through renewal or replacement of existing assets.

Chart 1.1 presents 2005-06 new projects by investment type. The chart shows, for each service sector, investments to replenish and rejuvenate the asset stock along with investments to further expand and enhance the asset stock. These investments are being made consistent with government priorities and align with Growing Victoria Together, Sustaining Our Assets and Melbourne 2030 policy positions.

Chart 1.1: Infrastructure types (renewal or additional) announced in 
2005-06 (a)(b)(c)

Source: Department of Treasury and Finance

Notes:

(a)	TEI of new projects as presented in Budget Paper No. 3, includes projects announced as part of the 2004-05 Budget Update.

(b)	TEI excludes new projects of PNFCs.

(c)	TEI includes initiatives that may be delivered by Partnerships Victoria.

Of the 2005-06 investments in key infrastructure classes around 45 per cent is for renewal or replacement initiatives and the remainder is for additional and enhanced infrastructure.

## Asset investment program

The TEI of the asset investment program presented in this publication is $11.7 billion, with $9.1 billion worth of projects in the general government sector and the balance being provided through the public non-financial corporations sector. (See Tables 1.2 and 1.6 respectively)

These investments have or will result in physical assets available to support service delivery both now and into the future.

Chart 1.2 shows the impact of the asset investment program on the capacity to deliver services across the State.

Chart 1.2: Impact of the 2005-06 asset investment program on service provision by area(a)(b)

Source: Department of Treasury and Finance

Notes:

(a )	Includes all projects in the asset investment program as listed in Chapters 2 and 3 of this publication.

(b)	Excludes projects to be delivered through Partnerships Victoria as TEI will not be disclosed until after completion of the tender process.

As shown in Chart 1.2, the majority of the asset investment program supports a statewide approach to service provision. Investments supporting services are being made available for all Victorians to enjoy such as teaching hospitals, major arts facilities, major roads, rail and water infrastructure and communication technologies.

## General government sector asset investment

The Victorian Government manages an extensive range of public physical assets, which was valued at $53.8 billion at 30 June 2005.

Table 1.1 summarises projected investment in 2005-06 on direct additions to public assets by departments. The table covers both new projects announced in the 2005-06 Budget and projects previously underway. It includes those projects which are funded by way of State and/or Commonwealth funds.

Asset investments are listed as either:

- ‘Existing’ - projects that have received government approval and are currently being delivered as at 30 June 2005; or

- ‘New’ - projects approved and announced to commence by government as part of the 2004-05 Budget Update or the 2005-06 Budget.

Table 1.1: General government asset investment program 2005-06 – summary(a)

| ($ million) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Department | Total Estimated Investment | Expenditure to 30.6.2005 (b) |  |  |  |  | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Education and Training |  |  |  |  |  |  |  |  |
| Existing projects | 520.3 | 263.2 |  |  |  |  | 209.4 | 47.7 |
| New projects | 342.9 | 0.8 |  |  |  |  | 177.9 | 164.2 |
| Human Services |  |  |  |  |  |  |  |  |
| Existing projects | 1 188.6 | 706.0 |  |  |  |  | 270.8 | 211.7 |
| New projects | 493.7 | 10.0 |  |  |  |  | 226.7 | 256.9 |
| Infrastructure |  |  |  |  |  |  |  |  |
| Existing projects | 3 637.1 | 1 667.7 |  |  |  |  | 609.3 | 1 360.1 |
| New projects | 720.0 | 36.0 |  |  |  |  | 196.6 | 487.4 |
| Innovation, Industry and Regional Development |  |  |  |  | . |  | . | . |
| Existing projects | 179.1 | 115.6 |  |  |  |  | 54.7 | 8.8 |
| New projects | .. | .. |  |  |  |  | .. | .. |
| Justice |  |  |  |  |  |  |  |  |
| Existing projects | 348.0 | 138.6 |  |  |  |  | 124.3 | 85.2 |
| New projects | 109.7 | 3.8 |  |  |  |  | 44.9 | 61.1 |
| Premier and Cabinet |  |  |  |  |  |  |  |  |
| Existing projects | 262.2 | 91.5 |  |  |  |  | 84.0 | 86.7 |
| New projects | 5.1 | .. |  |  |  |  | 5.1 | .. |
| Primary Industries |  |  |  |  |  |  |  |  |
| Existing projects | 29.0 | 26.6 |  |  |  |  | 0.8 | 1.7 |
| New projects | .. | .. |  |  |  |  | .. | .. |
| Sustainability and Environment |  |  |  |  |  |  |  |  |
| Existing projects | 659.6 | 138.7 |  |  |  |  | 147.4 | 373.5 |
| New projects | 86.2 | .. |  |  |  |  | 22.0 | 64.2 |
| Treasury and Finance |  |  |  |  |  |  |  |  |
| Existing projects | 58.8 | 40.6 |  |  |  |  | 11.4 | 6.7 |
| New projects | 2.7 | .. |  |  |  |  | 2.7 | .. |
| Victorian Communities |  |  |  |  |  |  |  |  |
| Existing projects | 124.1 | 68.8 |  |  |  |  | 42.7 | 12.7 |
| New projects | 18.7 | .. |  |  |  |  | 12.6 | 6.1 |
| Parliament |  |  |  |  |  |  |  |  |
| Existing projects | 8.9 | 0.6 |  |  |  |  | 6.9 | 1.4 |
| New projects | 10.0 | 0.3 |  |  |  |  | 1.9 | 7.7 |
| Country Fire Authority |  |  |  |  |  |  |  |  |
| Existing projects | 100.6 | 42.5 |  |  |  |  | 20.3 | 37.7 |
| New projects | 20.9 | 0.1 |  |  |  |  | 12.8 | 8.0 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |  | . | . | . |
| Existing projects | 158.8 | 37.7 |  |  |  |  | 80.3 | 40.8 |
| New projects | .. | .. |  |  |  |  | .. | .. |
| Total existing projects | 7 275.1 | 3 338.1 |  |  |  |  | 1 662.3 | 2 274.6 |
| Total new projects | 1 809.7 | 51.0 |  |  |  |  | 703.1 | 1 055.6 |
| Total projects | 9 084.8 | 3 389.1 |  |  |  |  | 2 365.5 | 3 330.2 |

Source: Department of Treasury and Finance

Notes:

(a)	Summary of expenditure for projects listed in Chapter 2.

(b)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Asset management and delivery

## Asset Management Framework

In 2004, the Government reviewed public sector asset management policies. The review has led to the introduction of the Victorian Government Asset Management Framework (the “framework”) for the general government sector.

The introduction of the framework is to improve strategic control over the asset base, and provide a management platform to support the Government meeting its service delivery goals objectively and effectively. It is expected the framework will achieve this through a shift from a short-term to a medium and long-term focus for improved whole-of-life planning and financial support of assets.

A key feature of the framework is a requirement for departments to prepare enhanced asset strategies, leveraging the multi-year strategy already provided under the Gateway Initiative, together with enhanced information on services to be delivered to better inform government on the State’s asset mix. This information will support decision-making and will explicitly identify the links to Growing Victoria Together outcomes, service delivery, demand drivers, service standards and whole-of-life asset plans. Most aspects of the framework will be operational by July 2006.

## Gateway Initiative

The Victorian Government introduced the Gateway Initiative in August 2003 to reduce the risk of project cost and time overruns, to ensure alignment of projects with strategic objectives, and to better coordinate initiatives across all areas of government. The elements that help achieve these objectives are:

- Multi-Year Strategy;

- Gateway Review Process;

- Best Practice Life Cycle Guidance Material; and

- Reporting.

## Partnerships Victoria

Partnerships Victoria is about creating long term service contracts between the Government and private businesses to deliver public infrastructure and related services. The Partnerships Victoria approach achieves value for money by stimulating innovation through competitive bidding, by appropriate transfer of risk and by facilitating whole of life cost considerations.

# Investing in the general government sector

## Asset Management Policy

Victoria’s approach to asset investment sits within an overall framework of strategic asset management. The investment levels, asset base profiles and investment types need to be balanced and managed by departments and agencies to achieve the Government’s overall policy objectives. Sustaining our Assets, supports the policy framework as outlined in Growing Victoria Together and Melbourne 2030.

## Asset investment decision-making

Asset investment decision-making is guided by government policy in economic and social development, and financial and environmental management. Key government strategic planning documents include Growing Victoria Together and Labor’s Financial Statement. These requirements/commitments are informed by community consultation, existing legislation, policy and contractual commitments, and the provision of advice from departments.

Sustaining the capital stock to effectively support services has been achieved by investment in renewing and replacing assets at levels consistent to achieve adequate fitness for purpose.

## Sources of funding

The sources of funding applied to deliver the asset investments program in the general government sector include:

- revenue received that has been appropriated to a department based on the actual depreciation of their controlled physical assets that has not yet been drawn down by a department as cash (depreciation equivalent);

- annual appropriations given by the Parliament to make payments, now or at some future point in time, for additions to the net asset base as given in the particular Appropriations Bill (appropriation);

- appropriation made pursuant to Section 29 of the Financial Management Act 1994 that represent the net retained revenue from approved asset sales that have been agreed to by the relevant portfolio Minister and the Treasurer in the form of an agreement (asset sales);

- own-source non-public account revenue of individual public agencies, including retained earnings and revenue generated from donations and fund raisings. Revenue achieved by an entity that has been generally raised by donations, user fees or charges that have been identified as being available for investment funding (own-source revenue); and

- General Commonwealth grant for capital purposes provided to regulatory bodies and other part budget funded agencies.

Table 1.2 provides a summary of the revenue sources of funding for total Victorian general government sector asset investment for the 2004-05 and 2005-06 Budgets.

Table 1.2: General government revenue sources for asset investment program 2004-05 and 2005-06(a)

($ million)

|  | 2004-05 Budget (a) | 2005-06 Budget |
| --- | --- | --- |
| Depreciation equivalent | 1 219.9 | 1 073.0 |
| Appropriation | 1 237.3 | 1 442.6 |
| Asset Sales | 13.3 | 13.3 |
| Own-source revenue | .. | .. |
| General Commonwealth grant | 0.4 | 0.4 |
| Total general government sector purchase of fixed assets | 2 470.9 | 2 529.4 |

Source: Department of Treasury and Finance

Note:

(a)	Estimate as published in the 2004-05 Budget Papers.

## Commonwealth programs

The Commonwealth Government allocates capital grants to the State on terms and conditions aimed at achieving particular objectives. In accepting these grants, the Victorian Government seeks to ensure that:

- all asset investments are subject to the same evaluation criteria as those that are state-funded;

- state contributions are linked to output provision rather than input matching, and take account of whether they can be accommodated within the State’s fiscal plans; and

- asset investment planning and implementation complement and reinforce State investment requirements wherever practicable.

Table 1.3 provides a summary of Commonwealth funded projects in the 2005-06 Budget.

Table 1.3: Commonwealth supported projects in the asset investment program 2005-06(a)

($ million)

|  | Total Estimated Investment | Expenditure to 30.6.05 (b) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Housing |  |  |  |  |
| Existing projects | 561.2 | 305.5 | 179.7 | 76.1 |
| New projects | 92.4 | .. | 67.3 | 25.1 |
| Road projects |  |  |  |  |
| Existing projects | 1 183.2 | 395.3 | 167.2 | 620.7 |
| New projects | .. | .. | .. | .. |
| TAFE Institutes |  |  |  |  |
| Existing projects | 38.0 | 14.6 | 19.8 | 3.6 |
| New projects | 27.9 | 0.8 | 5.7 | 21.4 |
| Total existing projects | 1 782.4 | 715.4 | 366.7 | 700.4 |
| Total new projects | 120.3 | 0.8 | 73.0 | 46.5 |
| Total projects | 1 902.7 | 716.2 | 439.7 | 746.9 |

Source: Department of Treasury and Finance

Notes:

(a)	Includes Commonwealth and Commonwealth-State funded projects listed in Chapters 2 and 3.

(b)	Actual expenditure to 30 June 2005 based on information provided by departments.

## Dedicated revenue sources

Revenue to fund some asset investments included in this publication is also provided from dedicated sources, either under legislation or as a consequence of Government

policy. Planning for such investments is subject to the same evaluation practices as other general government asset investments, but annual expenditure on them is dependent on the availability of funding from these dedicated sources.

The Better Roads Victoria Trust (BRV), funded by State appropriation, provides funding for the maintenance and construction of metropolitan and regional road related infrastructure. One third of the funding from the program is allocated to regional road infrastructure and two thirds to metropolitan road infrastructure. Specific projects included in the BRV are identified in Chapter 2, General Government Sector Asset Investment Program 2005-06.

The proceeds from the sale of any surplus education assets are made available for reinvestment in the education portfolio by agreement between the portfolio Minister and the Treasurer. This reinvestment may include the improvement and refurbishment of existing school and TAFE facilities, and the enhancement of education services with new technology.

Table 1.4 summarises 2005-06 asset investments that are committed against ‘dedicated’ revenue sources on projects listed in Chapter 2, General Government Sector Asset Investment Program 2005-06.

Table 1.4: Dedicated revenue sources – asset investment projects in the asset investment program 2005-06

($ million)

|  | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Better Roads |  |  |  |  |
| Existing projects | 1 090.4 | 395.0 | 150.4 | 545.0 |
| New projects | 177.3 | 0.5 | 30.2 | 146.5 |
| Education Sector |  |  |  |  |
| Existing projects | .. | .. | .. | .. |
| New projects (b) | 9.2 | .. | 9.2 | .. |
| Total existing projects | 1 090.4 | 395.0 | 150.4 | 545.0 |
| Total new projects | 186.5 | 0.5 | 39.4 | 146.5 |
| Total projects | 1 276.9 | 395.5 | 189.8 | 691.5 |

Source: Department of Treasury and Finance

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	$9.2 million has been provided in the 2005-06 Budget for the purposes of:

- school refurbishment and improvement projects mainly financed from the proceeds of sales of surplus assets ($8.0 million); and

- technical and further education projects mainly financed from the proceeds of sales of surplus assets ($1.2 million).

# Major public non-financial corporations asset investments

Asset investments in a number of significant public non-financial corporations (PNFCs) such as the non-metropolitan urban and rural water businesses and the Office of Housing, are presented in this publication.

The total public physical assets that PNFCs are accountable for managing rose from a value of $35 billion as at 30 June 2004 to $37 billion at 30 June 2005. PNFCs are required to obtain the Treasurer’s approval for all projects with a total estimated investment (TEI) of greater than $5 million. In seeking the Treasurer’s approval PNFCs are required to submit a detailed business case of the proposal to the Department of Treasury and Finance for evaluation and review.

The growth in capital stock for the sector, excluding revaluations movements, has largely been funded through equity, namely additional contributed capital from the general government sector, operating surpluses and accumulated funds, with a modest increase in debt.

Contributions from the private sector, for example from developers providing assets free of charge to entities in the water sector, also adds to the asset base of the sector.

Table 1.5 provides a summary of new and existing projects in asset intensive non-general government sector agencies (see Chapter 3, Major Public Non-Financial Corporations Asset Investment Program 2005-06 for details). Minor asset investments, where the total estimated investment is less than $100 000, are not listed.

Table 1.5: Major public non-financial corporations asset investment program  2005-06 – summary(a)

($ million)

| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (b) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| First Mildura Irrigation Trust |  |  |  |  |
| Existing projects | 10.0 | 0.0 | 7.7 | 2.3 |
| New projects | .. | .. | .. | .. |
| Gippsland and Southern Rural Water |  |  |  |  |
| Existing projects | 7.1 | 1.6 | 5.5 | .. |
| New projects | 14.5 | .. | 8.4 | 6.1 |
| Goulburn-Murray Rural Water |  |  |  |  |
| Existing projects | 127.2 | 58.5 | 31.3 | 37.3 |
| New projects | 66.3 | 8.6 | 25.3 | 32.3 |
| Grampians Wimmera-Mallee Rural Water |  |  |  |  |
| Existing projects | 132.7 | 15.7 | 10.9 | 106.1 |
| New projects | 9.5 | 0.4 | 1.9 | 7.3 |
| Lower Murray Urban and Rural Water Authority |  |  |  |  |
| Existing projects | 50.4 | 16.1 | 6.3 | 28.0 |
| New projects | 2.1 | .. | 1.1 | 1.0 |
| Office of Housing |  |  |  |  |
| Existing projects | 561.3 | 305.5 | 179.7 | 76.1 |
| New projects | 92.4 | .. | 67.3 | 25.1 |
| Regional Urban Water Authorities |  |  |  |  |
| Existing projects | 1 347.0 | 320.9 | 198.7 | 827.2 |
| New projects | 190.9 | 2.7 | 32.8 | 155.4 |
| Total existing projects | 2 235.5 | 718.3 | 440.0 | 1 077.1 |
| Total new projects | 375.7 | 11.7 | 136.9 | 227.2 |
| Total projects | 2 611.2 | 730.0 | 576.8 | 1 304.2 |

Source: Department of Treasury and Finance

Notes:

(a)	Summary of investment for new and existing projects listed in Chapter 3.

(b)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Other public non-financial corporations

Table 1.6 summaries asset investment that is not reported in Chapter 3 of this publication. The table represents the asset investment programs of other non-financial corporations. Investments by these entities are aligned to their three year corporate plans.

Table 1.6: Asset investment program of other public non-financial corporations 2005-06(a)

($ million)

|  | Actual Investment 2003-04 | Total Estimated Investment 2004-05 (b) |
| --- | --- | --- |
| Melbourne Water Corporation | 158.2 | 166.1 |
| Yarra Valley Water Limited | 79.5 | 123.7 |
| South East Water Limited | 66.4 | 69.0 |
| City West Water Limited | 27.9 | 41.4 |
| Port of Melbourne Corporation | 22.5 | 45.1 |
| Victorian Regional Channels Authority | 0.2 | 0.2 |
| VENCorp | 1.4 | 1.1 |
| Victorian Urban Development Authority | 12.7 | 10.8 |
| Victorian Rail Track | 105.2 | 88.2 |
| V/Line Passenger Corporation | 11.1 | 20.2 |
| Total asset investment program | 485.1 | 565.8 |

Source: Department of Treasury and Finance

Notes:

(a)	Public non-financial corporations (PNFCs) are Government-owned entities which provide goods and services for sale in a commercial market place. PNFCs meet the competitive neutrality guidelines established under the National Competition Principles Agreement. One of the objectives of these major corporatised PNFCs is that they operate in an environment that aims to mirror the commercial and competitive disciplines facing private sector firms. It is therefore inappropriate to provide more than summary details of the asset investment programs for these PNFCs.

(b)	The asset investment program shown in this column is based on draft 2004-05 reports.

# Private sector investment in state infrastructure

## Partnerships Victoria

Partnerships Victoria is about creating long term service contracts between the Government and private businesses to deliver public infrastructure and related services. The Partnerships Victoria approach achieves value for money by stimulating innovation through competitive bidding, by appropriate transfer of risk and by facilitating whole of life cost considerations.

A Partnerships Victoria project typically makes those who build public infrastructure financially responsible for the condition and performance of that infrastructure throughout its lifetime.

The choice between public and private provision of infrastructure and associated services is based on an assessment of value for money and satisfaction of the public interest. This framework ensures that investment decisions are based on merit and outcomes are judged on the public benefits obtained.

Since the Partnerships Victoria policy was launched in June 2000, fourteen major investment projects involving the private sector in the provision of public infrastructure have reached contractual close. These projects represent total estimated capital expenditure on public infrastructure of approximately $4 billion.

To date, five projects have been commissioned and are operational.  These projects are:

- Melbourne County Court;

- Wodonga Wastewater Treatment Plant;

- Film and Television Studios;

- Echuca/Rochester Wastewater Treatment Plant; and

- Casey Community Hospital.

- A further nine contracted projects are still in the construction phase.  These projects are:

- Spencer Street Station Redevelopment;

- Mobile Data Network;

- Correctional Facilities (600 bed remand centre and 300 bed prison);

- Metropolitan Mobile Radio;

- Emergency Alerting Systems;

- EastLink;

- Royal Women’s Hospital Redevelopment; and

- Royal Melbourne Showgrounds Redevelopment.

- Enviro Altona - The contractor for this project was a member of the Henry Walker Eltin group. As a result of the appointment of voluntary administrators to members of the Henry Walker Eltin group, including the contractor, in January 2005, this project will not continue as a Partnerships Victoria project and City West Water is completing construction under an alternative arrangement.

Procurement processes are also under way for a further three projects valued at approximately $450 million. These projects are:

- Melbourne Convention Centre Development;

- Barwon Water – Biosolids Management; and

- Central Highlands Water – Ballarat North Water Reclamation.

- In addition, the Government has determined that the Melbourne Wholesale Market Redevelopment will be undertaken as a Partnerships Victoria project. The formal tender process will begin during 2006.

A number of projects are currently under consideration to be delivered under the Partnerships Victoria guidelines. These projects span a range of sectors, including: social housing, aged care, health care, research facilities, water, and justice.

Chapter 2: General Government Sector Asset Investment Program 2005–06

# Department of Education and Training

## Existing projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| School Education | .. |  |  |  | .. | .. | .. |
| Alfredton Primary School - School Modernisation - 4 Technology Enhanced General Purpose Classrooms and Toilets (Ballarat) | 1 198 |  |  |  | 890 | 308 | .. |
| Apollo Bay P-12 College - School Modernisation - Technology, Science, Arts, Information Technology, Student Centre (Apollo Bay) | 2 109 |  |  |  | 180 | 1 929 | .. |
| Balwyn High School - General Purpose Classrooms, Arts, Personal Development, Lockers, Toilets (Balwyn North) | 2 447 |  |  |  | 1 553 | 894 | .. |
| Balwyn High School - School Modernisation - 4 General Purpose Classrooms, Siteworks, Ancillary Spaces (Balwyn North) | 877 |  |  |  | 5 | 872 | .. |
| Barwon Valley School - Replacement School (East Geelong) | 4 600 |  |  |  | 753 | 3 847 | .. |
| Beaconsfield Upper Primary School - School Modernisation - 7 General Purpose Classrooms, Staff and Administration, First Aid Room and Staff Toilets (Beaconsfield Upper) | 1 572 |  |  |  | 128 | 1 444 | .. |
| Bellbridge Primary School - School Modernisation - Staff Workspace, Canteen, Change/Shower, Student Toilets, Library (Hoppers Crossing) | 1 244 |  |  |  | 673 | 571 | .. |
| Bentleigh Secondary College - School Modernisation - General Purpose Classroom, Music, Seminar, Drama, Home Economics, Physical Education, Staff Administration, Canteen, Lockers, Toilets (Bentleigh) |  |  |  | 3 585 | 864 | 2 721 | .. |
| Better Learning Environments - Modernisation of school facilities to incorporate Information and Communication Technology (Statewide) | 40 000 |  |  |  | 38 426 | 1 574 | .. |
| Beyond the School Office: Relieving the Human Resource Administration Burden in Schools (Various) | 6 950 |  |  |  | 1 960 | 4 990 | .. |
| Birmingham Primary School - School Modernisation - (Stage 2) - 9 General Purpose Classrooms, Staff and Administration, Change/Shower and First Aid Room (Lilydale) | 1 374 |  |  |  | 1 254 | 120 | .. |
| Boronia Primary School - Fire Reinstatement Program - 5 General Purpose Classrooms, Administration, First Aid , Toilets (Boronia) | 1 910 |  |  |  | 1 870 | 40 | .. |
| Boroondara Park Primary School - School Modernisation - 10 General Purpose Classrooms, Library, Staff Workspace and Student Toilets (North Balwyn) | 2 379 |  |  |  | 1 186 | 1 193 | .. |
| Box Hill Senior Secondary College - School Modernisation - (Stage 3) - General Purpose Classrooms, Art, Commerce, Personal Development, Library, Administration, Canteen (Box Hill North) | 3 998 |  |  |  | 264 | 3 734 | .. |
| Bright P-12 - School Modernisation - (Stage 2) - Upgrade Arts Facilities, New Classrooms and Music (Bright) | 2 015 |  |  |  | 177 | 1 838 | .. |
| Brighton Primary School - School Modernisation - 5 General Purpose Classrooms, Staff/ Administration, Library and Music (Brighton) | 1 071 |  |  |  | 971 | 100 | .. |
| Buninyong Primary School - School Modernisation - 4 General Purpose Classrooms, Music, Administration, Change/Showers, Toilets (Buninyong) | 1 225 |  |  |  | 1 174 | 51 | .. |
| Campbells Creek Primary School - School Modernisation - 7 General Purpose Classrooms, Staff Administration, Staff Toilets and Library (Campbells Creek) | 1 680 |  |  |  | 1 122 | 558 | .. |
| Caroline Springs Secondary College 9-12 - New School - (Stage 1) (Caroline Springs) | 5 100 |  |  |  | 548 | 4 552 | .. |
| Caroline Springs Town Centre P-8 - New School - (Stage 2) (Caroline Springs) | 4 600 |  |  |  | 3 196 | 1 404 | .. |
| Carrum Downs Secondary College - New School - (Stage 3) (Carrum Downs) | 5 100 |  |  |  | 290 | 4 810 | .. |
| Carrum Downs Secondary College - New School - (Stage 2) (Carrum Downs) | 4 085 |  |  |  | 4 048 | 37 | .. |
| Centre Road Berwick Primary School - New School (Berwick) | 5 900 |  |  |  | 673 | 5 227 | .. |
| Chatham Primary School - School Modernisation - (Stage 2) - General Purpose Classrooms, Music, Multi-Purpose Room, Administration, Library (Surrey Hills) | 2 220 |  |  |  | 1 006 | 1 214 | .. |
| Cheltenham Secondary College - School Modernisation - (Stage 2) - General Purpose Classrooms, Personal Development (Cheltenham) | 588 |  |  |  | 342 | 246 | .. |
| Cheltenham Secondary College - Investing in Excellence - (Stage 2) - Library, Information Technology, Science (Cheltenham) | 2 147 |  |  |  | 1 755 | 392 | .. |
| Classroom Replacement Program (Various) | 50 000 |  |  |  | 393 | 25 000 | 24 607 |
| Clayton North Primary School - School Modernisation - (Stage 3) - 3 General Purpose Classrooms, Staff Work Space, Canteen and Student Toilets (Clayton) | 876 |  |  |  | 788 | 88 | .. |
| Coolaroo South Primary School - School Modernisation - (Stage 2) - Classrooms and Library Upgrade (Broadmeadows) | 702 |  |  |  | 74 | 628 | .. |
| Carronbank School - Replacement School (Glen Waverley) | 1 199 |  |  |  | 1 143 | 56 | .. |
| Cowes Primary School - Reinstatement - Fire Reinstatement and Refurbishment 5 General Purpose Classrooms, Staff and Administration, First Aid Room, Staff and Student Toilets (Cowes) | 1 800 |  |  |  | 1 244 | 556 | .. |
| Darley Primary School - School Modernisation - 4 General Purpose Classrooms (Bacchus Marsh) | 969 |  |  |  | 854 | 115 | .. |
| Delacombe Primary School - School Modernisation - (Stage 2) - 6 General Purpose Classrooms and Music (Delacombe) | 1 452 |  |  |  | 1 254 | 198 | .. |
| Derrimut Heath Primary School - School Modernisation - Technology Enhanced Classrooms (Hoppers Crossing) | 694 |  |  |  | 66 | 628 | .. |
| Doncaster Primary School - School Modernisation - 3 General Purpose Classrooms (Doncaster) | 898 |  |  |  | 620 | 278 | .. |
| Eltham High School - School Modernisation - Staff Administration and Science (Eltham) | 1 062 |  |  |  | 414 | 648 | .. |
| Erinbank Secondary College - Investing in Excellence - Library (Westmeadows) | 414 |  |  |  | 357 | 57 | .. |
| Leading Schools - Investing in Excellence - To be determined (Various) | 15 388 |  |  |  | 8 096 | 7 292 | .. |
| Frankston High School - School Modernisation - (Stage 2) - 6 General Purpose Classrooms, Fabrics, Home Economics, Technology Studies and Toilets (Frankston) | 2 315 |  |  |  | 2 280 | 35 | .. |
| Gippsland Precinct - Precinct Development (Churchill) | 2 000 |  |  |  | 718 | 1 282 | .. |
| Gladstone Park Secondary College - Investing in Excellence - (Stage 3) - Technology, Information Technology, Music/Drama (Tullamarine) | 1 614 |  |  |  | 1 553 | 61 | .. |
| Gladstone Park Secondary College - School Modernisation - (Stage 3) - General Purpose Classrooms, Fabrics, Seminar, Canteen (Tullamarine) | 1 266 |  |  |  | 593 | 673 | .. |
| Glen Waverley Secondary College - School Modernisation - Art, Personal Development, General Purpose Classrooms (Glen Waverley) | 7 863 |  |  |  | 3 079 | 4 784 | .. |
| Glenroy West Primary School - School Modernisation - Staff/Administration, Multi-Purpose Room, Canteen and Staff Toilets (Glenroy) | 926 |  |  |  | 750 | 176 | .. |
| Grovedale Primary School - School Modernisation - (Stage 2) - General Purpose Classrooms, Staff/Administration (Grovedale) | 876 |  |  |  | 157 | 719 | .. |
| Harkaway Primary School - School Modernisation - Library, General Purpose Classrooms and Staff Administration (Harkaway) | 2 012 |  |  |  | 1 120 | 892 | .. |
| Healesville High School - School Modernisation - Science, Technology, Staff/Administration (Healesville) | 3 003 |  |  |  | 257 | 2 746 | .. |
| Hurstbridge Primary School - Fire Reinstatement Program (Hurstbridge) | 4 532 |  |  |  | 4 083 | 449 | .. |
| Iramoo Primary School - School Modernisation - (Stage 2) Technology Enhanced Classrooms (Wyndhamvale) | 762 |  |  |  | 69 | 693 | .. |
| Jamieson Way P-9 - New School (Point Cook) | 5 800 |  |  |  | 2 553 | 3 247 | .. |
| Kangaroo Flat Primary School - Replacement School (Kangaroo Flat) | 5 305 |  |  |  | 5 139 | 166 | .. |
| Kent Park Primary School - School Modernisation - New Staff Administration, Multi-Purpose Room, Refurbishment of Library, 1 General Purpose Classroom, Canteen, First Aid Room and Staff and Student Toilets (Ferntree Gully) | 1 476 |  |  |  | 772 | 704 | .. |
| Kew High School - School Modernisation - Science, Administration, Staff and Personal Development (Kew) | 1 894 |  |  |  | 1 456 | 438 | .. |
| Killara Primary School - School Modernisation - 6 General purpose Classrooms and Staff Workspace (Sunbury) | 1 265 |  |  |  | 549 | 716 | .. |
| Koo Wee Rup Secondary College - School Modernisation - (Stage 2) - Staff Administration, Information Technology, Commerce, General Purpose Classrooms, Canteen (Koo Wee Rup) | 1 982 |  |  |  | 227 | 1 755 | .. |
| Lara Primary School - School Modernisation - 8 General Purpose Classrooms, Art/Craft, Staff/Administration, Staff and Student Toilets (Lara) | 2 026 |  |  |  | 1 665 | 361 | .. |
| Lilydale High School - Facilities For Excellence - Science, Technology Studies, Staff Workspace and Toilets (Lilydale) | 3 599 |  |  |  | 3 546 | 53 | .. |
| Lynbrook Primary School - New School (Lynbrook) | 5 389 |  |  |  | 5 249 | 141 | .. |
| Lyndhurst Secondary College - School Modernisation - 5 General Purpose Classrooms, Arts, Music, Information Technology, Fabrics, Home Economics, Administration (Cranbourne) | 3 221 |  |  |  | 3 122 | 100 | .. |
| Macclesfield Primary School - School Modernisation - Multi-Purpose Room, Staff/Administration, Canteen, Toilets (Macclesfield) | 1 254 |  |  |  | 170 | 1 084 | .. |
| Mahogany Rise Primary School - School Modernisation - Facilities Upgrade (Frankston North) | 985 |  |  |  | 754 | 231 | .. |
| Malvern Valley - Reinstatement - Reinstate Facilities (Malvern) | 3 400 |  |  |  | 149 | 3 251 | .. |
| Maribyrnong Secondary College - School Modernisation - Upgrade 6 General Purpose Classrooms and Staff Administration (Maribyrnong) | 956 |  |  |  | 850 | 106 | .. |
| Maryborough Precinct - Precinct Development (Maryborough) | 3 800 |  |  |  | 3 657 | 143 | .. |
| Maryborough Precinct - School Modernisation - Planning - (Stage 2) (Maryborough) | 1 800 |  |  |  | 769 | 1 031 | .. |
| Melton Primary School - School Modernisation - (Stage 2) - 6 General Purpose Classrooms, Conference Room, Counselling/Interview Room, Staff Lounge, Staff Workspace and First Aid Room (Melton) | 1 266 |  |  |  | 606 | 660 | .. |
| Melton South Primary School - School Modernisation - (Stage 2) Music and Physical Education (Melton) | 1 246 |  |  |  | 108 | 1 138 | .. |
| Mentone Girls Secondary College - School Modernisation - 2 General Purpose Classrooms, Information Technology, Fabrics, Home Economics, Canteen and Student Toilets (Mentone) | 2 659 |  |  |  | 1 698 | 961 | .. |
| Mentone Primary School - General Purpose Classrooms, Multi-Purpose, Toilets, Canteen and Staff Administration (Mentone) | 2 910 |  |  |  | 2 768 | 142 | .. |
| Moonee Ponds West Primary School - School Modernisation - New Staff and Administration, Multi-Purpose Room, Canteen, First Aid, Staff and Student Toilets (Moonee Ponds) | 1 058 |  |  |  | 862 | 196 | .. |
| Mordialloc Primary School - School Modernisation - 8 General Purpose Classrooms, Art/Craft, Library, Multi-Purpose Room, Staff/Administration(Mordialloc) | 2 011 |  |  |  | 1 221 | 790 | .. |
| Mossfiel Primary School - School Modernisation - (Stage 2) - Technology Enhanced Classrooms (Hoppers Crossing) | 1 035 |  |  |  | 821 | 214 | .. |
| Mount Erin Secondary College 7-10 - New School (Somerville) | 5 000 |  |  |  | 3 494 | 1 506 | .. |
| Mount Waverley Secondary College - Fire Reinstatement Program (Mount Waverley) | 5 433 |  |  |  | 5 392 | 41 | .. |
| Mt Erin Secondary College (Somerville Campus) - New School - (Stage 2) (Somerville) | 5 100 |  |  |  | .. | 5 100 | .. |
| New Gisborne Primary School - School Modernisation - 8 General Purpose Classrooms, Library, Staff and Administration, First Aid Room, Staff Toilets (New Gisborne) | 2 445 |  |  |  | 2 012 | 433 | .. |
| Nhill P-12 College - School Modernisation - (Stage 2) - General Purpose Classroom, Fabrics, Seminar (Nhill) | 932 |  |  |  | 785 | 147 | .. |
| Numurkah Secondary College - Investing in Excellence - (Stage 2) - Physical Education, 2 Dimension Art, Graphics, Music, Information Technology (Numurkah) | 2 371 |  |  |  | 1 670 | 701 | .. |
| Numurkah Secondary College - School Modernisation - (Stage 2) -1 General Purpose Classroom, Change/Shower and Student Toilets (Numurkah) | 521 |  |  |  | 297 | 224 | .. |
| Pascoe Vale North Primary School - School Modernisation - General Purpose Classroom, Multi-Purpose Rooms, Canteen (Pascoe Vale) | 1 366 |  |  |  | 176 | 1 190 | .. |
| Pearcedale Primary School - School Modernisation - 8 General Purpose Classrooms, Library, Staff and Administration, Deaf Facilities, First Aid Room, Staff and Student Toilets (Pearcedale) | 2 529 |  |  |  | 1 640 | 889 | .. |
| Princes Hill Secondary College - School Modernisation - 3 General Purpose Classrooms, 2 Music, Fabrics, Home Economics, Technology, Toilets (Carlton North) | 2 175 |  |  |  | 2 110 | 65 | .. |
| Princes Hill Secondary College - School Modernisation Gymnasium (Princes Hill) | 1 357 |  |  |  | 91 | 1 266 | .. |
| Reservoir East Primary School - School Modernisation - 4 General Purpose Classrooms, Library, Multi-Purpose Room, Staff Workspace, Site Store, Services Store, Canteen, Student Toilets (Reservoir) | 1 288 |  |  |  | 993 | 295 | .. |
| Rochester Secondary College - Facilities For Excellence - Technology, Toilets (Rochester) | 1 400 |  |  |  | 1 366 | 34 | .. |
| Rockbank Primary School - Replacement School (Rockbank) | 726 |  |  |  | .. | 726 | .. |
| Rosebud Secondary College - School Modernisation - (Stage 2) - Technology, General Purpose Classrooms, Music/Drama, Personal Development, Student Lounge, Administration (Rosebud) | 5 140 |  |  |  | 831 | 4 309 | .. |
| Rowville Primary School - School Modernisation - Art/Craft, Library and Part Staff and Administration Upgrade and First Aid (Rowville) | 952 |  |  |  | 871 | 81 | .. |
| Roxburgh College - New School (Roxburgh Park) | 4 532 |  |  |  | 4 419 | 114 | .. |
| Roxburgh Park North Primary School - New School (Roxburgh Park) | 5 531 |  |  |  | 5 364 | 167 | .. |
| Rural Learning Centre 1 - Investing in Excellence - incl - Teaching, Dormitories, Kitchen, Dining, Staff, Administration, Toilets, Storage (Marlo) | 2 500 |  |  |  | .. | 2 500 | .. |
| Sale College - Macalister Campus - School Modernisation - (Stage 4) - Technology, Home Economics, Physical Education (Sale) | 2 798 |  |  |  | 1 350 | 1 448 | .. |
| Sherbourne Primary School - School Modernisation - 5 General Purpose Classrooms, Administration, Library, Music, Canteen, First Aid, Toilet (Briar Hill) | 1 721 |  |  |  | 1 603 | 118 | .. |
| Solway Primary School - School Modernisation - 3 General Purpose Classrooms, Staff Workspace and Art (Ashburton) | 715 |  |  |  | 671 | 44 | .. |
| Specimen Hill Primary School - School Modernisation - (Stage 2) - General Purpose Classrooms and Staff Workspace (Golden Square) | 1 267 |  |  |  | 100 | 1 167 | .. |
| St Helena Secondary College - School Modernisation - Science and Information Technology (Eltham) | 2 555 |  |  |  | 1 975 | 580 | .. |
| Strathaird Primary School - New School (Narre Warren) | 5 800 |  |  |  | 5 715 | 85 | .. |
| Strathmore Secondary College - Space Science Education Centre (Strathmore) | 6 557 |  |  |  | 3 963 | 2 594 | .. |
| Sunbury Macedon Special School - School Modernisation - 4 General Purpose Classroom (Jacksons Hill) | 1 337 |  |  |  | 1 297 | 40 | .. |
| Taylors Lakes Secondary College - School Modernisation - Library, Staff and Student Lounges and Information Technology room (Taylors Lakes) | 1 017 |  |  |  | 862 | 155 | .. |
| Thomastown Meadows Primary School - School Modernisation - (Stage 2) - 6 General Purpose Classrooms and Toilets (Thomastown) |  | 1 177 |  |  | 545 | 632 | .. |
| Traralgon Secondary College - West - School Modernisation - (Stage 1) - Science Upgrade, Information Technology, General Purpose Classrooms, Drama and Physical Education (Traralgon) | 2 990 |  |  |  | 1 985 | 1 005 | .. |
| Vermont Secondary College - Facilities For Excellence - Music, Art, Graphics, Home Economics, Technology, Canteen (Vermont) | 3 143 |  |  |  | 2 760 | 383 | .. |
| Victorian College of the Arts Secondary School - Replacement School - Planning (Melbourne) | 1 100 |  |  |  | 554 | 546 | .. |
| Viewbank College - School Modernisation - (Stage 2) - General Purpose Classrooms, Staff Workspace, Change/Shower, Locker Space, Staff and Student Toilets (Rosanna) | 1 255 |  |  |  | 1 022 | 233 | .. |
| Wallan Secondary College - New School - (Stage 1) (Wallan) | 5 100 |  |  |  | 718 | 4 382 | .. |
| Wangaratta High School - Investing in Excellence - New Technology and Library, Upgrade Arts and Information Technology (Wangaratta) |  |  | 3 561 |  | 2 307 | 1 254 | .. |
| Warragul and District Specialist School - Replacement School (Warragul) | 3 402 |  |  |  | 2 191 | 1 211 | .. |
| Wodonga High School (Flying Fruit Fly Circus Campus) - Fire Reinstatement Program (Wodonga) | 800 |  |  |  | 123 | 677 | .. |
| Yarram Secondary College - School Modernisation - (Stage 1) - Science, Technology (Yarram) | 2 265 |  |  |  | 274 | 1 991 | .. |
| Yarrunga Primary School - School Modernisation - (Stage 2) - Music, Multi-Purpose Classrooms, Staff Administration (Wangaratta) | 2 628 |  |  |  | 1 067 | 1 561 | .. |
| Technical and Further Education | .. |  |  |  | .. | .. | .. |
| A Secure Future for ACE (Various) | 1 000 |  |  |  | .. | 1 000 | .. |
| Kangan Batman Institute of TAFE - (Stage 1) - Automotive Centre of Excellence (Docklands) | 13 400 |  |  |  | 7 302 | 6 098 | .. |
| TAFE Teaching Equipment - Maintaining/Upgrading Teaching Equipment - Replacement Equipment (Various) | 12 000 |  |  |  | 11 013 | 987 | .. |
| University of Ballarat - Building and Construction Training Centre (Ballarat) |  |  |  | 12 000 | 357 | 6 143 | 5 500 |
| Commonwealth Supported Project | .. |  |  |  | .. | .. | .. |
| Bendigo TAFE - Commonwealth Supported Project - Wine Industry Training Centre (Bendigo) | 3 600 |  |  |  | 453 | 3 147 | .. |
| Chisholm Institute of TAFE - Commonwealth Supported Projects - Replacement of teaching facilities at Cleeland Technical School with purpose built facilities (Dandenong) | 9 500 |  |  |  | 3 145 | 6 355 | .. |
| Chisholm Institute of TAFE - Commonwealth Supported Project - Replace Business Service Centre (Frankston) | 5 600 |  |  |  | 4 269 | 1 331 | .. |
| East Gippsland TAFE - Commonwealth Supported Project - Trade Centre and Hospitality Refurbishment (Bairnsdale) | 3 840 |  |  |  | 1 165 | 2 675 | .. |
| Holmesglen - Commonwealth Supported Project - Horticulture Redevelopment (Waverley) | 9 960 |  |  |  | 495 | 5 886 | 3 579 |
| Holmesglen Institute of TAFE - Commonwealth Supported Project - Campus Refurbishment (Moorabbin) | 5 500 |  |  |  | 5 066 | 434 | .. |
| Special/Other |  |  |  |  |  |  |  |
| Bridging the Digital Divide (Statewide) | 23 000 |  |  |  | 22 960 | 40 | .. |
| Every Student Matters - Reengineering the Victorian Curriculum and Assessment Authority's Assessment Processing System (Various) | 6 000 |  |  |  | 3 000 | 3 000 | .. |
| Getting Up To Speed - A New Foundation for bandwidth to Victorian Government Schools (Various) |  | 4 000 |  |  | 1 003 | 2 997 | .. |
| Schoolyard Blitz (Various) | 10 000 |  |  |  | 2 676 | 3 825 | 3 500 |
| Community Facilities Fund (Various) | 29 500 |  |  |  | 3 722 | 15 278 | 10 500 |
| Total existing projects | 520 322 |  |  |  | 263 200 | 209 436 | 47 686 |

Source: Department of Education and Training

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

Department of Education and Training

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| School Education | .. | .. | .. | .. |
| Altona Region - Phase 1 of Altona Initiative (Altona) | 1 000 | .. | 1 000 | .. |
| Apollo Parkways Primary School - General Purpose Classrooms and Staff Work Space (Greensborough) | 1 750 | .. | 1 645 | 105 |
| Barwon Valley School - Replacement School - (Stage 2) (Belmont) | 3 670 | .. | 3 300 | 370 |
| Bayswater Secondary College - Personal Development, Science, Computer Pods and Canteen (Bayswater) | 1 980 | .. | 910 | 1 070 |
| Beaconsfield Primary School - (Stage 2) - General Purpose Classrooms, Art/Craft, Music, Physical Education, Staff Work Space, Staff Carpark and Student Toilets (Beaconsfield) | 4 410 | .. | 915 | 3 495 |
| Bellfield Primary School - Physical Education, Canteen, Counselling/Interview and Student Toilets (West Ivanhoe) | 630 | .. | 350 | 280 |
| Belmont High School - General Purpose Classrooms, Computer Pods, Staff Administration, Senior Student Lounge, Lockers and Student Toilets (Belmont) | 5 240 | .. | 2 855 | 2 385 |
| Bendigo Special Developmental School - School Relocation (Kangaroo Flat) | 5 270 | .. | 4 050 | 1 220 |
| Box Forest Secondary College - Science, Staff Work Space, Lockers and Staff Carpark (Glenroy) | 1 990 | .. | 1 245 | 745 |
| Brentwood Secondary College - Science, Information Technology and General Purpose Classrooms (Glen Waverley) | 2 490 | .. | 790 | 1 700 |
| Camberwell South Primary School - (Stage 2) - Library, Staff Administration and General Purpose Classrooms (Glen Iris) | 1 730 | .. | 1 630 | 100 |
| Caroline Springs Secondary College 9-12 - New School - (Stage 2) (Caroline Springs) | 9 800 | .. | 3 100 | 6 700 |
| Castlemaine Primary School - General Purpose Classrooms, Art/Craft, Library, Multi-Purpose Room, Canteen, Staff Administration and Amenities (Castlemaine) | 2 200 | .. | 1 690 | 510 |
| Chaffey Secondary College - Redevelopment (Stage 1) (Mildura) | 3 750 | .. | 2 880 | 870 |
| Colac Primary School - Library, General Purpose Classrooms, Art/Craft, Staff and Student Toilets, First Aid and Staff Administration (Colac) | 2 470 | .. | 780 | 1 690 |
| Craigieburn Secondary College/South Primary School - Library, General Purpose Classrooms, Arts, Science, Staff Administration, Canteen and Senior Student Lounge (Craigieburn) | 5 490 | .. | 2 990 | 2 500 |
| Cranbourne Secondary College - (Stage 1 of 2), Information Technology, General Purpose Classrooms, Drama, Staff Administration and Student Amenities (Cranbourne) | 2 280 | .. | 990 | 1 290 |
| Darley Primary School - General Purpose Classrooms, Physical Education, Student Toilets, Music, Counselling/Interview and Canteen (Bacchus Marsh) | 1 900 | .. | 880 | 1 020 |
| Drouin Secondary College - (Stage 2) - Science, Home Economics, Information Technology and General Purpose Classroom (Drouin) | 3 300 | .. | 1 430 | 1 870 |
| Echuca Amalgamation - School Reorganisation - Planning (Echuca) | 500 | .. | 500 | .. |
| Education and Access Planning - Various Schools (Various) | 3 000 | .. | 3 000 | .. |
| Eltham North Primary School - General Purpose Classrooms (Eltham North) | 790 | .. | 670 | 120 |
| Emerald Secondary College - General Purpose Classrooms, Staff Work Space and Staff/Student Toilets (Emerald) | 1 940 | .. | 895 | 1 045 |
| Flora Hill Secondary College - Planning (Bendigo) | 1 000 | .. | 1 000 | .. |
| Gembrook Primary School - Classrooms (Gembrook) | 1 000 | .. | 35 | 965 |
| Greythorn Primary School - General Purpose Classrooms, Library, Staff Work Space and Student Toilets (Balwyn North) | 2 690 | .. | 1 170 | 1 520 |
| Grovedale Primary School - Classrooms and Library (Grovedale) | 1 140 | .. | 1 070 | 70 |
| Hawthorn Secondary College - General Purpose Classrooms, Information Technology, Seminar and Student Toilets (Hawthorn East) | 1 380 | .. | 640 | 740 |
| Hawthorn West Primary School - General Purpose Classrooms, Multi-Purpose Room and Student Toilets (Hawthorn) | 1 010 | .. | 80 | 930 |
| Jamieson Way P-9 - New School - (Stage 2) (Point Cook) | 5 500 | .. | 2 010 | 3 490 |
| Kyabram Secondary College - Planning (Kyabram) | 4 000 | .. | 80 | 3 920 |
| Lorne P-12 College (Aireys Inlet Campus) - Replacement School (Aireys Inlet) | 1 750 | .. | 1 095 | 655 |
| Mahogany Rise Primary School - (Stage 2) -Staff Administration, Classrooms and Library (Frankston North) | 2 650 | .. | 150 | 2 500 |
| Maryborough Precinct - Precinct (Stage 2) - (Maryborough) | 16 600 | .. | 5 420 | 11 180 |
| Matthew Flinders Girls Secondary College - Replacement School (Geelong) | 1 000 | .. | 950 | 50 |
| McKinnon Secondary College - (Stage 2), General Purpose Classrooms, Bursars Office, Staff Work Space, Canteen, Fabrics, Graphics, Seminar and Staff Toilets (McKinnon) | 1 750 | .. | 1 345 | 405 |
| Meadowglen Primary School - General Purpose Classrooms and Staff Work Space (Epping) | 1 690 | .. | 780 | 910 |
| Mill Park Lakes Primary School - New School (South Morang) | 5 100 | .. | 1 870 | 3 230 |
| Mill Park Lakes Secondary College - New School - (Stage 1) (South Morang) | 6 100 | .. | 2 200 | 3 900 |
| Monbulk Secondary College - General Purpose Classrooms, Arts, Home Economics and Technology (Monbulk) | 2 190 | .. | 690 | 1 500 |
| Morang South Primary School - General Purpose Classrooms, Staff Work Space, Student Toilets and Art/Craft (South Morang) | 1 740 | .. | 1 340 | 400 |
| Moreland City College - Modernisation to accommodate VCAA and Northern Regional Office/colocation with Coburg Senior High School (Moreland) | 5 841 | .. | 5 541 | 300 |
| Moreland Secondary College - Planning (Moreland) | 2 900 | .. | 60 | 2 840 |
| Mount Clear College - General Modernisation (Mount Clear) | 1 500 | .. | 45 | 1 455 |
| Mount Erin Secondary College - New School - (Stage 3) (Somerville) | 1 600 | .. | 1 600 | .. |
| Mountain Gate Primary School - General Purpose Classrooms and Student Toilets (Ferntree Gully) | 1 420 | .. | 115 | 1 305 |
| Murtoa P-12 - (Stage 2) - Science, Home Economics, Information Techology, General Purpose Classrooms and Canteen (Murtoa) | 2 180 | .. | 1 670 | 510 |
| Newcomb Secondary College - Technology and Science (Newcomb) | 3 300 | .. | 1 210 | 2 090 |
| Nicholls Point Primary School - Replacement School (Nichols Point) | 5 520 | .. | 4 245 | 1 275 |
| Pakenham Secondary College - (Stage 3) - Science, Technology, Personal Development and Student Toilets (Pakenham) | 4 450 | .. | 1 410 | 3 040 |
| Patterson River Secondary College - School Upgrade (Carrum) | 3 270 | .. | 1 420 | 1 850 |
| Princes Hill Secondary College - (Stage 3) - Staff Work Space and Soundproofing of Gymnasium (Princes Hill) | 650 | .. | 410 | 240 |
| River Gum Primary School - General Purpose Classrooms, Art/Craft, Music, Library, Staff Adminitsration, Physical Education, Canteen, Student and Staff Toilets (Hampton Park) | 4 160 | .. | 3 200 | 960 |
| Rural Learning Centre - Investing In Excellence - Rural Learning Centre (TBD) | 2 800 | .. | 1 860 | 940 |
| Rural Learning Centre - Investing In Excellence - Rural Learning Centre (Marlo) | 300 | .. | 100 | 200 |
| South Gippsland Secondary College - (Stage 2) - Personal Development, Technology, Arts and Student Lockers (Foster) | 3 550 | .. | 1 120 | 2 430 |
| Sunshine North Primary School - (Stage 1) - Library and Staff Administration (Sunshine North) | 1 620 | .. | 1 525 | 95 |
| Tarneit School - New School (Tarneit) | 5 900 | .. | 2 160 | 3 740 |
| Traralgon Secondary College - East Campus - (Stage 2) - Administration, Library and Sub School (Traralgon) | 4 100 | .. | 3 150 | 950 |
| Upper Ferntree Gully Primary School - (Stage 2) - Library, Staff Administration, General Purpose Classrooms, Canteen, First Aid and Staff and Student Toilets (Upper Ferntree Gully) | 3 120 | .. | 2 400 | 720 |
| Various Schools - Investing In Excellence (Various) | 27 500 | .. | 19 040 | 8 460 |
| Various Schools - School Improvement (Various) | 12 540 | .. | 600 | 11 940 |
| Victorian College of the Arts Secondary School (VCASS) and Other Projects - Replacement School | 20 000 | .. | 6 530 | 13 470 |
| Wallan Secondary College - New School - (Stage 2) (Wallan) | 3 000 | .. | 1 520 | 1 480 |
| Werribee Secondary College - Arts, Fabrics, Home Economics, Technology Studies, Physical Education, Computer Pod and Canteeen (Werribee) | 6 100 | .. | 3 320 | 2 780 |
| Western Port Secondary College - General Purpose Classrooms, Technology, Arts and Toilets (Hastings) | 4 110 | .. | 1 790 | 2 320 |
| Westmeadows Primary School - General Purpose Classrooms, Staff Resources, Technicians Office, Staff Work Space and Library (Westmeadows) | 1 090 | .. | 1 025 | 65 |
| Wheelers Hill Secondary College - (Stage 2) - Science, Personal Development, Commerce and Staff Administration (Wheelers Hill) | 2 870 | .. | 1 565 | 1 305 |
| Williamstown High School - Replacement School (Williamstown) | 11 560 | .. | 7 360 | 4 200 |
| Woady Yaloak Primary School - Replacement School (Ross Creek) | 2 670 | .. | 1 745 | 925 |
| Wodonga Primary School - General Purpose Classrooms, Physical Education, Library, Music, Canteen, Staff Administration and Student Amenities (Wodonga) | 3 130 | .. | 990 | 2 140 |
| Wodonga West Flying Fruit Fly Circus College - Fire Reinstatement - (Stage 2) (Wodonga) | 1 360 | .. | 1 045 | 315 |
| Technical and Further Education | .. | .. | .. | .. |
| AMES/Chisholm - Redevelopment of Noble Park Campus (Noble Park) | 3 000 | .. | 3 000 | .. |
| Gordon Institute of TAFE - Extension to Building and Construction (East Geelong) | 9 000 | .. | 9 000 | .. |
| Kangan Batman Institute of TAFE - Redevelopment of Avondale Heights Campus (Avondale Heights) | 3 750 | .. | 3 750 | .. |
| TAFE Teaching Equipment (Various) | 12 000 | .. | 12 000 | .. |
| Commonwealth Supported Project | .. | .. | 0 | .. |
| Chisholm Institute of TAFE - Commonwealth Supported Project - Centre for Integrated Engineering and Science (Dandenong) | 13 100 | 281 | 2 250 | 10 569 |
| Victoria University - Commonwealth Supported Project - Consolidation of Engineering and ICT (Footscray and Sunshine) | 13 600 | 557 | 2 250 | 10 793 |
| William Angliss Institute of TAFE - (Commonwealth Supported Project) - New Unit Kitchens (Melbourne) | 1 200 | .. | 1 200 | .. |
| Special/Other |  |  |  |  |
| SmartOne Broadband Network for Government Schools (Various) | 7 300 | .. | 4 300 | 3 000 |
| Total new projects | 342 931 | 838 | 177 941 | 164 152 |
| Total Education projects | 863 253 | 264 038 | 387 377 | 211 838 |

Source: Department of Education and Training

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department of Human Services

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Ambulance Services Expansion (Statewide) | 5 000 | 3 336 | 1 000 | 664 |
| Ambulance Services Facilities Development (Statewide) | 3 400 | 2 488 | 912 | .. |
| Angliss Hospital - Redevelopment (Upper Ferntree Gully) | 18 500 | 14 981 | 2 000 | 1 519 |
| Austin and Repatriation Medical Centre Redevelopment and Mercy Hospital for Women Relocation (Heidelberg) | 352 600 | 307 486 | 18 000 | 27 114 |
| Banyule Community Health Service (Heidelberg) | 10 875 | 2 406 | 6 500 | 1 969 |
| Brunswick Health Services Precinct (Stage 2) - Victorian Foundation for Survivors of Torture Relocation (Brunswick) | 5 000 | 4 858 | 142 | .. |
| Colac Area Health, Polwarth Nursing Home - RACS (Colac) | 14 000 | 1 956 | 9 300 | 2 744 |
| Community Disability Services (Statewide) | 10 000 | 9 348 | 652 | .. |
| Counter Terrorism Preparedness in Health and Human Services Sector (Statewide) | 5 470 | 506 | 2 500 | 2 464 |
| Dandenong Hospital Redevelopment (Stage 2c) (Dandenong) | 15 000 | 7 257 | 5 400 | 2 343 |
| Decommissioning (sites) - Decommissioning (Statewide) | 4 420 | 4 249 | 172 | .. |
| Dental Health Expansion and Upgrades (Statewide) | 2 500 | 2 057 | 443 | .. |
| Departmental City Office Accommodation (Melbourne) | 51 800 | 34 000 | 17 800 | .. |
| Depaul House Residential Drug Withdrawal Facility (Fitzroy) | 2 500 | 984 | 1 150 | 366 |
| Disability Community Based Supported Accommodation - Priority Works (Statewide) | 10 000 | 3 341 | 4 500 | 2 159 |
| Doutta Galla Community Health Service (Niddrie) | 2 245 | 816 | 1 430 | .. |
| Echuca Regional Health Acute Redevelopment: Theatres (Echuca) | 7 500 | 1 215 | 5 250 | 1 035 |
| Electronic Prescribing in Key Victorian Hospitals (Statewide) | 21 000 | 1 000 | 5 000 | 15 000 |
| Energy Infrastructure Facilities (Stage 1) (Statewide) | 10 000 | 9 657 | 343 | .. |
| Fire Risk Management Strategy 2004-05 (Statewide) | 9 000 | 4 106 | 3 500 | 1 394 |
| Frankston Hospital Redevelop Radiology Department (Frankston) | 2 000 | 32 | 1 000 | 968 |
| Geelong Hospital Radiotherapy Service (Geelong) | 18 000 | 1 000 | 4 500 | 12 500 |
| Goulburn Valley Health Dental Services (Shepparton) | 3 000 | 1 013 | 1 987 | .. |
| Grace McKellar Centre - Redevelopment (Stage 2) (Geelong) | 50 000 | 5 975 | 26 000 | 18 025 |
| Health Information and Communication Technology (ICT) Strategy (Statewide) | 138 500 | 23 753 | 31 000 | 83 747 |
| Juvenile Justice - Purchase of Four Community Houses (Statewide) | 2 200 | 1 762 | 438 | .. |
| Juvenile Justice Facility Redevelopment (Malmsbury, Parkville) | 17 603 | 17 472 | 131 | .. |
| Kew Residential Services Redevelopment (Kew) | 86 500 | 49 599 | 19 000 | 17 901 |
| Latrobe Regional Hospital Cancer Treatment Centre (Traralgon) | 10 700 | 4 225 | 5 800 | 675 |
| Latrobe Valley Community Care Unit and Mental Health Centre (Traralgon) | 8 000 | 2 378 | 5 000 | 622 |
| Lorne Community Hospital - Redevelopment (Lorne) | 9 400 | 8 187 | 1 213 | .. |
| Maryborough District Health Redevelopment (Stage 2) (Maryborough) | 9 500 | 3 379 | 5 150 | 971 |
| Medical Equipment Program 2004-05 (Statewide) | 25 000 | 20 267 | 4 733 | .. |
| Mental Health Services for Kids and Youth - Development (Stage 2) (Footscray) | 6 664 | 5 341 | 823 | 500 |
| Monash Medical Centre, Moorabbin Campus - Expansion of Radiotherapy Services (Moorabbin) | 19 000 | 2 928 | 11 000 | 5 072 |
| Paediatric Services Reform (Statewide) | 4 150 | 3 904 | 246 | .. |
| Placement and Support Residential Renewal Strategy 2004-05 (Statewide) | 10 000 | 7 025 | 1 500 | 1 475 |
| Radiotherapy Equipment Replacement Strategy - (Stage 1) (Metropolitan) | 8 000 | 7 833 | 167 | .. |
| Residential Aged Care and Rural Health Redevelopment and Upgrade (Statewide) (most works are in Regional Victoria) | 40 000 | 35 389 | 4 611 | .. |
| Residential Aged Care Strategy 2003-04 (Statewide) | 25 500 | 21 187 | 2 015 | 2 298 |
| Royal Children's Hospital Cancer Centre (Parkville) | 6 000 | 4 378 | 1 622 | .. |
| Royal Melbourne Hospital Redevelopment (Stage 3b) (Parkville) | 9 200 | 8 255 | 945 | .. |
| Rural Ambulance Co-Locations (Statewide) | 1 550 | 858 | 693 | .. |
| Seymour District Memorial Hospital- Nursing Home Redevlopment-RACS (Seymour) | 5 000 | 623 | 4 200 | 177 |
| Southern Health Service CRC East Bentleigh Mordialloc Moorabbin - Redevelopment (Metropolitan) | 3 500 | 1 618 | 1 000 | 882 |
| Statewide Infrastructure Renewal Strategy 2004-05 (Statewide) | 20 000 | 19 042 | 958 | .. |
| The Alfred Centre - Elective Surgery (Prahran) | 60 000 | 15 423 | 40 000 | 4 577 |
| Werribee Mercy Hospital Redevelopment (Werribee) | 10 000 | 9 339 | 661 | .. |
| West Wimmera Health Service - Nhill Hospital Redevelopment (Nhill) | 8 500 | 5 749 | 2 751 | .. |
| Yarrawonga District Health Service Acute and Aged Redevelopment (Stage 1) (Yarrawonga) | 10 300 | 2 024 | 5 700 | 2 576 |
| Total existing projects | 1 188 577 | 706 003 | 270 836 | 211 737 |

Source: Department of Human Services

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

Department of Human Services

## New projects

| ($ thousand) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.6.2005 (a) |  | Estimated Expenditure 2005-06 |  | Remaining Expenditure |  |
| Ambulance Services Strategy - New Metropolitan Ambulance Services (Metropolitan) | 1 200 |  |  |  | .. |  | 1 200 |  | .. |
| Ambulance Services Strategy - New Rural Ambulance Services (Rural) | 1 200 |  |  |  | .. |  | 1 200 |  | .. |
| Ambulance Vehicle Replacement Program (Statewide) | 3 680 |  |  |  | .. |  | 3 680 |  | .. |
| Austin Mental Health Services Redevelopment - (Stage 2) Secure Extended Care Unit (Heidelberg) | 8 100 |  |  |  | .. |  | 6 400 |  | 1 700 |
| Bairnsdale Regional Health Service - Emergency Department (Bairnsdale) | 5 000 |  |  |  | .. |  | 1 800 |  | 3 200 |
| Beaufort and Skipton Health Service - Skipton Campus (Skipton) | 5 000 |  |  |  | .. |  | 3 900 |  | 1 100 |
| Community Health and Mental Health Redevelopment - (Stage 2) (Warragul) |  |  | 6 700 |  | .. |  | 2 500 |  | 4 200 |
| Disability Services Strategic Replacement and Refurbishment Program for Shared Supported Accommodation (Statewide) | 39 500 |  |  |  | .. |  | 15 000 |  | 24 500 |
| Doutta Galla Community Health Service - Dental Chairs (Niddrie) | 1 000 |  |  |  | .. |  | 1 000 |  | .. |
| East Grampians Health Service - Aged Care Redevelopment (Ararat) | 7 500 |  |  |  | .. |  | 2 000 |  | 5 500 |
| Eastern Health Central East Community Care Unit (Camberwell) |  |  | 6 400 |  | .. |  | 1 400 |  | 5 000 |
| Eastern Health Mental Health Redevelopment (Stage 1) (Box Hill, Ringwood East) | 32 100 |  |  |  | .. |  | 3 000 |  | 29 100 |
| Energy Infrastructure Project - Royal Melbourne Hospital (Parkville) | 12 000 |  |  |  | .. |  | 6 000 |  | 6 000 |
| Geelong Hospital Emergency Department Redevelopment (Geelong) | 26 100 |  |  |  | .. |  | 3 500 |  | 22 600 |
| Goulburn Valley Health Service - Shepparton Campus Redevelopment (Shepparton) | 7 000 |  |  |  | .. |  | 1 000 |  | 6 000 |
| Maroondah Hospital Redevelopment - (Stage 2a) (Ringwood East) | 10 000 |  |  |  | .. |  | 6 500 |  | 3 500 |
| Medical Equipment Program 2005-06 (Statewide) | 35 000 |  |  |  | 10 000 |  | 25 000 |  | .. |
| Metropolitan Food Services Redevelopment (Stage 1) (Metropolitan) | 20 000 |  |  |  | .. |  | 10 000 |  | 10 000 |
| Monash Medical Centre - Emergency Department (Clayton) | 10 000 |  |  |  | .. |  | 6 500 |  | 3 500 |
| Mornington Centre Promoting Independence - (Stage 1a) (Mornington) | 20 000 |  |  |  | .. |  | 9 000 |  | 11 000 |
| Mount Alexander Hospital - Redevelopment Residential Aged Care (Castlemaine) | 9 900 |  |  |  | .. |  | 2 400 |  | 7 500 |
| Northeast Health Wangaratta - Nursing Home Redevelopment (Wangaratta) |  | 11 000 |  |  | .. |  | 2 000 |  | 9 000 |
| Northern Hospital Redevelopment (Stage 2a) (Epping) | 24 500 |  |  |  | .. |  | 9 000 |  | 15 500 |
| Placement and Support Residential Renewal Strategy (Statewide) | 15 000 |  |  |  | .. |  | 5 000 |  | 10 000 |
| Portland District Health Aged Care Redevelopment and Second Stage Recovery Suite (Portland) | 7 500 |  |  |  | .. |  | 2 000 |  | 5 500 |
| Royal Children's Hospital Redevelopment (Stage 1) (Parkville) | 37 900 |  |  |  | .. |  | 37 900 |  | .. |
| Rural Ambulance Victoria Communications Infrastructure Upgrade (Stage 3) (Rural) | 6 800 |  |  |  | .. |  | 4 800 |  | 2 000 |
| Statewide Infrastructure Renewal Strategy 2005-06 (Statewide) | 20 000 |  |  |  | .. |  | 20 000 |  | .. |
| Super Clinics (Metropolitan) | 42 000 |  |  |  | .. |  | 19 000 |  | 23 000 |
| The Alfred Hospital Intensive Care Unit Redevelopment (Prahran) | 20 240 |  |  |  | .. |  | 712 |  | 19 528 |
| The Alfred Hospital Psychiatric Intensive Care Unit (Prahran) | 2 230 |  |  |  | .. |  | 1 300 |  | 930 |
| The Knox Development (Wantirna) | 30 000 |  |  |  | .. |  | 4 000 |  | 26 000 |
| Victorian Respiratory Support Service (Thornbury) | 7 100 |  |  |  | .. |  | 6 015 |  | 1 085 |
| Williamstown Hospital Redevelopment (Williamstown) | 2 000 |  |  |  | .. |  | 2 000 |  | .. |
| Total new projects | 493 650 |  |  |  | 10 000 |  | 226 707 |  | 256 943 |
| Total Human Services projects | 1 682 227 |  |  |  | 716 003 |  | 497 543 |  | 468 680 |

Source: Department of Human Services

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department of Infrastructure

## Existing projects

| ($thousand) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  |  |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Birrarung Marr Pedestrian Bridge - Construction (Melbourne) | 30 688 |  |  |  |  |  | 18 418 | 12 270 | .. |
| Corio Independent Goods Line including North Geelong Track Modifications - Construction (Corio/North Geelong) | 13 500 |  |  |  |  |  | 525 | 6 000 | 6 975 |
| Dynon Port Rail Link (Melbourne) | 2 100 |  |  |  |  |  | 1 095 | 1 005 | .. |
| Fast Rail Links to Regional Centres (Geelong, Bendigo, Ballarat, Traralgon) | 750 583 |  |  |  |  |  | 613 681 | 136 902 | .. |
| Flinders Street Station Concourse - Rehabilitation (Melbourne) | 15 500 |  |  |  |  |  | 5 187 | 10 313 | .. |
| Flinders Street West Precinct - Urban Development Works (Melbourne) | 18 000 |  |  |  |  |  | 6 919 | 10 168 | 913 |
| Geelong Bypass - Bypass/New Road (Geelong) | 190 000 |  |  |  |  |  | 18 413 | 27 000 | 144 587 |
| Hazardous Waste: Long Term Containment Facility - Project Development | 8 500 |  |  |  |  |  | 4 400 | 2 500 | 1 600 |
| Lascelles Wharf Rail Connection - Construction (Corio/North Geelong) | 5 100 |  |  |  |  |  | 220 | 17 | 4 863 |
| Linking the Suburbs - Craigieburn Rail Project (Meadow Heights/Somerton/Roxburgh Park) | 98 000 |  |  |  |  |  | 19 956 | 25 500 | 52 544 |
| Linking the Suburbs (Knox) -Tram Extension from Blackburn Road to Vermont South (Forest Hill/Vermont South) | 30 500 |  |  |  |  |  | 29 503 | 997 | .. |
| Motorcycle Safety (Statewide) | 10 200 |  |  |  |  |  | 4 644 | 3 800 | 1 756 |
| Public Transport Safety Critical Issues - Rail Safety Vigilance and Monitoring System (Stage 1) (Various) | 10 600 |  |  |  |  |  | 1 721 | 8 879 | .. |
| Smart Freight - Information Technology and E-commerce Works (Melbourne) | 2 000 |  |  |  |  |  | .. | 1 500 | 500 |
| Standardisation of Regional Freight Lines (Non-Metro Various) | 67 500 |  |  |  |  |  | 12 963 | 120 | 54 417 |
| Telecommunications Purchasing and Management Strategy (Various) (b) | 18 836 |  |  |  |  |  | 11 699 | 7 137 | .. |
| Wodonga Rail Freight and Urban Redevelopment (Wodonga) | 30 000 |  |  |  |  |  | 2 619 | 2 100 | 25 281 |
| Yarra Precinct Lighting - Public Works (Melbourne) | 2 000 |  |  |  |  |  | 985 | 1 015 | .. |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |  |  | .. | .. | .. |
| Albury/Wodonga Bypass - Bandiana Link (Wodonga) | 5 800 |  |  |  |  |  | 5 | 2 995 | 2 800 |
| Arrive Alive - Road Safety Infrastructure Improvements (Rural) | 11 500 |  |  |  |  |  | 9 114 | 2 386 | .. |
| Bass Highway Section 1 (92.1km to 96.4km) - The Gurdies to Grantville - (Stage 4) - Carriageway Duplication (Gurdies, Grantville) | 15 000 |  |  |  |  |  | 2 347 | 8 118 | 4 535 |
| Calder Highway Section 2 (118.0km to 135.0km) - Faraday to Ravenswood (Faraday, Harcourt, Ravenswood South, Ravenswood) | 98 000 |  |  |  |  |  | 40 821 | 4 662 | 52 517 |
| Calder Highway Upgrade (90.8km to 118.0km) - Kyneton to Faraday (Kyneton, Malmsbury, Taradale, Elphingstone) (c) | 83 000 |  |  |  |  |  | .. | 8 390 | 74 610 |
| Cliff Street Overpass - Project Development and Construction (Portland) | 15 000 |  |  |  |  |  | 834 | 10 941 | 3 225 |
| Koo Wee Rup-Longwarry Road - Bayles Bridge Rehabilitation (Bayles) | 5 000 |  |  |  |  |  | 500 | 4 438 | 62 |
| Linking Rural Economies - Roads - Bayside Road (Corio, North Geelong) |  |  |  | 5 900 |  |  | 2 536 | 3 364 | .. |
| Midland Highway Section 4 (118.1km to 121.0km) - Road Widening (Mooroopna) | 6 300 |  |  |  |  |  | 625 | 2 000 | 3 675 |
| Princes Highway East (Via Bruthen) (45.9km to 53.8km) - Buchan Road to Princes Hwy - Road Realignment (Bruthen) | 18 300 |  |  |  |  |  | 2 594 | 8 606 | 7 100 |
| South Gippsland Highway Section 3 (102.3km to 110.9km) - Loch to Bena - Road Realignment (Loch, Bena) |  |  |  |  | 33 600 |  | 3 494 | 9 306 | 20 800 |
| Better Roads - Metro Major Improvement Projects |  |  |  |  |  |  |  | .. | .. |
| Eastern Freeway - Road Construction (Springvale Road to Park Road, Bridges and other works) (Mitcham, Park Orchards) | 95 000 |  |  |  |  |  | 94 058 | 64 | 878 |
| Better Roads - Outer Metropolitan | .. |  |  |  |  |  | .. | .. | .. |
| Berwick-Cranbourne Road (3.2km to 4.9km) - Greaves Road to Pound Road - Carriageway Duplication (Berwick) | 8 900 |  |  |  |  |  | 2 354 | 5 404 | 1 142 |
| Cheltenham Road (6.3km to 9.5km) - Springvale Road to Chandler Road - Road Widening (Keysborough) | 15 000 |  |  |  |  |  | 796 | 4 313 | 9 891 |
| Cooper Street - Yale Drive to Hume Highway - Road Widening (Whittlesea) | 31 690 |  |  |  |  |  | 31 024 | 636 | 30 |
| Cranbourne-Frankston Road (8.0km to 10.2km) - Warrandyte Road to Centre Road - Carriageway Duplication (Langwarrin) | 15 900 |  |  |  |  |  | 975 | 5 258 | 9 667 |
| Greensborough Highway - Plenty Road - Bridgeworks (Greensborough) | 14 400 |  |  |  |  |  | 7 560 | 5 381 | 1 459 |
| Hallam Road (6.9km to 8.0km) - Hallam Bypass to James Cook Drive - Carriageway Duplication (Narre Warren North) | 9 900 |  |  |  |  |  | 650 | 4 665 | 4 585 |
| Mickleham Road (3.3km to 5.2km) - Alanbrae Terrace to Barrymore Road - Carriageway Duplication (Greenvale) | 9 100 |  |  |  |  |  | 429 | 4 600 | 4 071 |
| Middleborough Road Level Crossing - Grade Separation Planning and Development (Box Hill) | 2 200 |  |  |  |  |  | 954 | 1 246 | .. |
| Moorooduc Highway - Towerhill Road to Frankston/Flinders Road - Road Widening (Frankston) | 5 940 |  |  |  |  |  | 5 057 | 883 | .. |
| Pakenham Bypass - Bypass/New Road (Pakenham) (c) | 121 200 |  |  |  |  |  | .. | 4 079 | 117 121 |
| Palmers Road (0.0km to 1.8km) - Dunnings Road to Princes Freeway - Road Construction (Truganina) | 22 600 |  |  |  |  |  | 977 | 3 023 | 18 600 |
| Plenty Road (3.6km to 5.3km) - Centenary Drive to north of Bethany Crt - Carriageway Duplication (Mill Park) | 14 000 |  |  |  |  |  | 1 298 | 4 561 | 8 141 |
| Princes Highway East (34.1km to 44.1km) - Hallam Bypass - Road Construction (Hallam) | 165 000 |  |  |  |  |  | 162 495 | 2 262 | 243 |
| Somerton Road (0.0km to 1.7km) - Carriageway Duplication and Grade Separation (Somerton) | 26 200 |  |  |  |  |  | 1 420 | 6 440 | 18 340 |
| Taylors Road (15.2km to 15.8km) - Bypass/New Road - Sydenham Road to East Esplanade - Grade Separation (St Albans) | 30 000 |  |  |  |  |  | 668 | 1 552 | 27 780 |
| Thompsons Road - Dandenong Valley Highway to Western Port Highway - Road Widening (Carrum Downs) | 4 000 |  |  |  |  |  | 2 473 | 1 527 | .. |
| Thompsons Road (0.0km to 1.8km) - Manningham Road to Foote St, Templestowe - Road Widening (Templestowe) | 12 000 |  |  |  |  |  | 577 | 2 325 | 9 098 |
| State Funded Metropolitan Road Projects |  |  |  |  |  |  | .. | .. | .. |
| Linking the Suburbs - Major Road Improvements - Edgars Road (Epping) |  | 13 200 |  |  |  |  | 11 311 | 1 492 | 397 |
| Linking the Suburbs - Major Road Improvements - Fitzgerald Road (Laverton) | 11 500 |  |  |  |  |  | 8 274 | 1 662 | 1 564 |
| Linking the Suburbs - Major Road Improvements - Frankston-Cranbourne Road (Langwarrin) | 13 200 |  |  |  |  |  | 13 035 | 165 | .. |
| Linking the Suburbs - Major Road Improvements - Macedon Street Bridge (Sunbury) | 4 200 |  |  |  |  |  | 1 115 | 2 178 | 907 |
| Linking the Suburbs - Major Road Improvements - Narre Warren Cranbourne Road (Narre Warren) | 22 000 |  |  |  |  |  | 20 109 | 1 865 | 26 |
| State Funded Rural Road Projects |  |  |  |  |  |  |  |  | .. |
| Regional Arterial Road and Bridge Links ((Non-Metro Various) | 41 930 |  |  |  |  |  | 28 413 | 5 706 | 7 811 |
| South Gippsland Highway Section 5 (283.8km to 286.6km) - Swing Bridge Project (Sale to Longford) - (Stage 1) - Road Realignment and New Bridge (Historic Bridge remaining) (Wellington Shire) | 13 835 |  |  |  |  |  | 12 898 | 472 | 465 |
| Transport Accident Commission Funded |  |  |  |  |  | .. | .. | .. | .. |
| Road Safety Infrastructure Program (Various) | 130 000 |  |  |  |  |  | 47 661 | 47 929 | 34 410 |
| AusLink (Commonwealth Funded) | .. |  |  |  |  |  | .. | .. | .. |
| Albury/Wodonga Bypass - New Road/Bypass (Wodonga) | 144 200 |  |  |  |  |  | 31 235 | 62 620 | 50 345 |
| Bi-directional Rail Line between Tottenham Junction and West Footscray | 40 000 |  |  |  |  |  | .. | 8 000 | 32 000 |
| Calder Highway (118.0km to 135.0km) - Bypass/New Road - Faraday to Ravenswood (Faraday, Harcourt, Ravenswood South, Ravenswood) (d) |  |  | 25 000 |  |  |  | .. | .. | 25 000 |
| Calder Highway (90.8km to 118.0km) - Bypass/New Road - Kyneton to Faraday (Kyneton, Malmsbury, Taradale, Elphingstone) | 89 000 |  |  |  |  |  | 30 918 | 16 007 | 42 075 |
| Dynon Port Rail Link (Melbourne) | 110 000 |  |  |  |  |  | .. | 5 000 | 105 000 |
| Geelong Bypass - Bypass/New Road (Geelong) | 186 000 |  |  |  |  |  | 13 302 | .. | 172 698 |
| Upgrade the Railway Track between Geelong and Mildura (Non-Metro Various) | 20 000 |  |  |  |  |  | .. | .. | 20 000 |
| Hume Highway - Donnybrook Road Interchange - Grade Separation (Beveridge, Craigieburn) | 22 000 |  |  |  |  |  | 44 | 3 456 | 18 500 |
| Hume Highway (0.0km to 13.0km) - Bypass/New Road - Hume Freeway link - Planning/Construction WRR to Craigieburn (Broadmeadows, Craigieburn) | 306 000 |  |  |  |  |  | 283 084 | 15 512 | 7 404 |
| Pakenham Bypass - Bypass/New Road (Pakenham) (c) | 121 000 |  |  |  |  |  | 36 687 | 56 620 | 27 693 |
| Standardisation of the Second Railway Track between Melbourne and Albury-Wodonga | 25 000 |  |  |  |  |  | .. | .. | 25 000 |
| Western Bypass - Deer Park Bypass including Leakes Road Interchange (Deer Park) | 80 000 |  |  |  |  |  | .. | .. | 80 000 |
| Other Commonwealth Funded | .. |  |  |  |  |  | .. | .. | .. |
| Murray River Bridge Replacements - Crossings (Corowa, Echuca and Robinvale) | 15 000 |  |  |  |  |  | .. | .. | 15 000 |
| Total existing projects | 3 637 102 |  |  |  |  |  | 1 667 669 | 609 332 | 1 360 101 |

Source: Department of Infrastructure

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	Due to a change in accounting treatment of expenditure, $24.5 million of the original asset investment funding has been reclassified to operating expenses, which has reduced the original TEI from $43.3 million to $18.8 million.

Notes (continued)

(c)	During 2004-05 the Federal Government agreed to accelerate its share of the funding on these projects and reimburse the State for expenditure previously reported against the Better Roads Victoria component of these projects.

(d)	Funding represents the Commonwealth's contribution for the forward estimates period 2004-05 to 2008-09. A further $82 million has been committed after 2008-09.

Department of Infrastructure

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Country Train Safety System (Non-Metro Various) (b) | 91 500 |  | 25 199 | 33 500 | 32 801 |
| Dandenong Growth Corridor - Project Development (Dandenong) | 25 000 |  | .. | 11 800 | 13 200 |
| Mildura Passenger Services and Corridor Standardisation - Project Development (Non-Metro Various) | 8 700 |  | 1 087 | 3 513 | 4 100 |
| Monash Freeway (0km to1.2km) - Noise Barriers Retrofitting - Stephensons Road to Stanley Ave (Mount Waverley) | 8 000 |  | .. | 3 000 | 5 000 |
| North Melbourne Station Upgrade (North Melbourne) | 3 637 |  | .. | 3 553 | 84 |
| Public Transport Projects - Station Upgrades (ConnectEast) (Various Metro) | 20 000 |  | 1 115 | 4 000 | 14 885 |
| Public Transport Safety and Security - Accreditation and Audit Reporting (Statewide) | 2 200 |  | .. | 1 300 | 900 |
| Public Transport Safety and Security - Level Crossings | 10 791 |  | .. | 2 600 | 8 191 |
| Public Transport Safety and Security - Pedestrian Crossings | 2 832 |  | .. | 1 400 | 1 432 |
| SmartBus: Ringwood to Frankston (Various Metro) | 19 172 |  | .. | 2 700 | 16 472 |
| SmartBus: Wellington Road (Various Metro) | 13 000 |  | 320 | 6 180 | 6 500 |
| South Gippsland (Leongatha) Passenger Rail Service - Project Development | 3 000 |  | .. | 1 000 | 2 000 |
| Station Initiatives - Metropolitan (Various Metro) | 6 000 |  | .. | 3 000 | 3 000 |
| Station Initiatives - Regional (Non-Metro Various) | 5 750 |  | .. | 2 750 | 3 000 |
| Station Pier Safety and Security Upgrade (Melbourne) | 15 270 |  | 101 | 14 969 | 200 |
| Tullamarine - Calder Freeway Interchange - Road Realignment (Essendon North) | 150 000 |  | 2 605 | 40 000 | 107 395 |
| Whole of Government: Dandenong Transit City (Dandenong) | 44 774 |  | 5 000 | 19 594 | 20 180 |
| Whole of Government: Transit Cities - Ballarat Freight Yard Relocation (Ballarat) | 3 070 |  | .. | 500 | 2 570 |
| Better Roads - Outer Metropolitan | .. |  | .. | .. | .. |
| Anderson Street (0km to 0.94km) - Carriageway Duplication - Cobden Crescent to Swansea Road (Lilydale) | 9 500 |  | .. | 1 520 | 7 980 |
| Cranbourne-Frankston Road (0.3km-2.6km) - Carriageway Duplication - Scott Street to Hall Road (Cranbourne) | 21 000 |  | .. | 2 800 | 18 200 |
| Ferntree Gully Road (6.5km to 8.1km) - Road Widening - Cootamundra Drive to Jells Road (Wheelers Hill) | 4 700 |  | .. | 1 100 | 3 600 |
| George Street Bridge - New Bridge to link George Street to Brighton Road (Dandenong) | 17 500 |  | 370 | 3 870 | 13 260 |
| Kings Road (0km to 3.5km) - Carriageway Duplication - Melton Hwy to Taylors Road (Sydenham) | 19 700 |  | .. | 1 500 | 18 200 |
| Plenty Road (0.00km to 1.2km) - Carriageway Duplication - Bethany Crt to GoRoadons Road (South Morang) | 18 000 |  | .. | 3 100 | 14 900 |
| South Road (8.1km to 9.2km) - New Road Construction - Warrigal Road to Old Dandenong Road (Heatherton) | 24 500 |  | .. | 1 300 | 23 200 |
| Wellington Road - Road Widening - Huntingdale Station to Stud Road (Various Metro) | 20 000 |  | 167 | 1 343 | 18 490 |
| Better Roads - Rural Arterial Road Projects |  |  | .. | .. | .. |
| Bass Highway Duplication Stage 5 - Grantville to King Road (Grantville) | 19 500 |  | .. | 2 500 | 17 000 |
| Bendigo Inner Box - Road Widening (Bendigo) | 9 500 |  | .. | 3 167 | 6 333 |
| Breakwater Road (0.0km to 0.6km) - New Intersection Signals (Belmont) | 6 400 |  | .. | 3 740 | 2 660 |
| Portland-Nelson Road (0.0km to 69.4km) - Shoulder Sealing - Portland to the South Australian Border (Portland) | 2 955 |  | .. | 2 955 | .. |
| Princes Highway East - Overtaking Lanes - Cann River to Geona | 4 000 |  | .. | 1 300 | 2 700 |
| Transport Accident Commission Funded |  | .. | .. | .. | .. |
| Safer Road Infrastructure Program (Various) | 110 000 |  | .. | 11 000 | 99 000 |
| Total new projects | 719 951 |  | 35 964 | 196 554 | 487 433 |
| Total Infrastructure projects | 4 357 053 |  | 1 703 633 | 805 886 | 1 847 534 |

Source: Department of Infrastructure

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	The total estimated expenditure of $91.5 million includes $5 million provided for in the 2004-05 Budget.

# Department of Innovation, Industry and Regional Development

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Australian Synchrotron Project - Construction - (Clayton) | 157 200 | 101 498 | 49 502 | 6 200 |
| City Office Accommodation - Fit-out and Relocation - (Melbourne) | 21 860 | 14 080 | 5 230 | 2 550 |
| Total existing projects | 179 060 | 115 578 | 54 732 | 8 750 |

Source: Department of Innovation, Industry and Regional Development

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Innovation, Industry and Regional Development projects | 179 060 | 115 578 | 54 732 | 8 750 |

Source: Department of Innovation, Industry and Regional Development

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department of Justice

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| 10 Year Prison Cell Safety Project - Upgrade safety of cells and buildings (Statewide) | 39 750 |  |  | 30 991 | 1 250 | 7 509 |
| Ararat Prison Redevelopment - Construction (Ararat) | 8 776 |  |  | 7 824 | 600 | 352 |
| Bairnsdale Police Station - Construction (Bairnsdale) | 10 300 |  |  | 3 473 | 6 827 | .. |
| Bannockburn Police Station Replacement (Stage 6) - Construction (Bannockburn) | 640 |  |  | 361 | 279 | .. |
| Bendigo Police Station - Construction (Bendigo) | 19 700 |  |  | 2 836 | 8 878 | 7 986 |
| Bethanga Police Station Replacement (Stage 7) - Construction (Bethanga) | 280 |  |  | 91 | 189 | .. |
| Boort Police Station Replacement (Stage 7) - Construction (Boort) | 280 |  |  | 9 | 271 | .. |
| Brunswick and Collingwood Police Complexes - Upgrades (Brunswick and Collingwood) | 4 282 |  |  | 368 | .. | 3 914 |
| Brunswick Police Station - Construction (Brunswick) | 13 669 |  |  | 3 028 | 9 971 | 670 |
| Carlton-North Melbourne Police Station - Construction (Carlton-North Melbourne) | 15 900 |  |  | 7 344 | 1 536 | 7 020 |
| Caroline Springs Police Station - Construction (Caroline Springs) | 5 500 |  |  | 1 631 | 3 869 | .. |
| CFA Fire Station - Construction (Statewide) | 2 475 |  |  | 563 | 1 485 | 427 |
| CFA Tanker Replacement Program - Equipment (Statewide) | 8 600 |  |  | 2 400 | 800 | 5 400 |
| Community Based Corrections Facilities - Construction (Melbourne) | 9 408 |  |  | 4 547 | 3 492 | 1 369 |
| Counter Terrorism - CT3 - Equipment (Statewide) | 6 892 |  |  | 996 | 5 266 | 630 |
| Counter Terrorism - Vic Police Forensics - Equipment (Macleod) | 2 590 |  |  | 1 286 | 1 304 | .. |
| Counter Terrorism - VicSES, Coroner, VIFM - Equipment (Statewide) | 4 263 |  |  | 3 995 | 268 | .. |
| Cranbourne Police Station - Construction (Cranbourne) | 6 700 |  |  | 620 | 5 040 | 1 040 |
| Diversionary Program for Adult Aboriginal Offenders - Construction (Statewide) | 1 750 |  |  | 663 | 807 | 280 |
| Edenhope Police Station (Stage 6) - Construction (Edenhope) | 640 |  |  | 154 | 486 | .. |
| Elmhurst Police Station and Residence Replacement (Stage 7) - Construction (Elmhurst) | 530 |  |  | 3 | 527 | .. |
| Footscray Police Station - Construction (Footscray) | 14 500 |  |  | 2 227 | 5 228 | 7 045 |
| Forensic Laboratories (Police) - Construction (Macleod) | 6 000 |  |  | 5 447 | 553 | .. |
| Gunbower Police Station Replacement (Stage 7) - Construction (Gunbower) | 280 |  |  | 77 | 203 | .. |
| Handgun Buyback - System (Statewide) |  |  | 6 463 | 4 713 | 354 | 1 396 |
| Hopetoun Police Station Replacement (Stage 7) - Construction (Hopetoun) | 640 |  |  | 485 | 155 | .. |
| Integrated Road Safety - Fixed Camera Geelong Road - Equipment (Statewide) | 1 429 |  |  | 1 023 | 406 | .. |
| Integrated Road Safety - Point to Point Hume Freeway - Equipment (Statewide) | 1 930 |  |  | 456 | 1 474 | .. |
| Inverloch Police Station Replacement (Stage 7) - Construction (Inverloch) | 280 |  |  | 28 | 252 | .. |
| Kyabram Police Station Replacement (Stage 7) - Construction (Kyabram) | 640 |  |  | 568 | 72 | .. |
| La Trobe Valley Police and Courts Complex - Construction (Morwell) | 37 200 |  |  | 9 819 | 24 231 | 3 150 |
| Lake Boga Police Station Replacement (Stage 7) - Construction (Lake Boga) |  | 640 |  | 41 | 599 | .. |
| Lake Bolac Police Station and Residence Replacement (Stage 7) - Construction (Lake Bolac) | 530 |  |  | 26 | 504 | .. |
| Leongatha Police Station Replacement (Stage 7) - Construction (Leongatha) |  | 640 |  | 44 | 596 | .. |
| Mildura Police Station - Construction (Mildura) | 16 500 |  |  | 549 | 6 000 | 9 951 |
| Mitta Mitta Police Station (Stage 6) - Construction (Mitta Mitta) | 280 |  |  | 35 | 245 | .. |
| Moorabbin Court Complex - Construction (Moorabbin) | 28 200 |  |  | 6 749 | 1 460 | 19 991 |
| Mount Hotham Police Station (Stage 6) - Construction (Mount Hotham) |  | 640 |  | 108 | 532 | .. |
| Myrtleford Police Station (Stage 6) - Construction (Myrtleford) | 820 |  |  | 478 | 342 | .. |
| Nhill Police Station and Residence Replacement (Stage 7) - Construction (Nhill) | 870 |  |  | 527 | 343 | .. |
| Nyah Police Station Replacement (Stage 6) - Construction (Nyah) | 890 |  |  | 390 | 500 | .. |
| Pakenham Police and Emergency Services Complex - Construction (Pakenham) | 11 000 |  |  | 484 | 8 468 | 2 048 |
| Public Service City Office Accommodation (Southern Cross Development) - Construction (Melbourne) | 22 000 |  |  | 14 237 | 7 763 | .. |
| Road Safety Initiatives - Equipment (Statewide) | 500 |  |  | 316 | .. | 184 |
| Road Safety Investment - Digital Red Light Cameras - Equipment (Statewide) | 6 000 |  |  | 5 277 | 723 | .. |
| Robinvale Police Station (Stage 6) - Construction (Robinvale) | 920 |  |  | 446 | 474 | .. |
| Springvale Police Station - Construction (Springvale) | 9 705 |  |  | 3 188 | 4 500 | 2 017 |
| Stratford Police Station Replacement (Stage 7) - Construction (Stratford) | 280 |  |  | .. | 280 | .. |
| Swifts Creek Police Station (Stage 6) - Construction (Swifts Creek) | 530 |  |  | 10 | 520 | .. |
| Tallangatta Police Station Replacement (Stage 6) - Construction (Tallangatta) | 640 |  |  | 110 | 530 | .. |
| Timboon Police Station and Residence Replacement (Stage 7) - Construction (Timboon) | 530 |  |  | 377 | 153 | .. |
| Torquay Police Station - Construction (Torquay) | 7 500 |  |  | 1 700 | 3 000 | 2 800 |
| Warragul Police Station - Construction (Warragul) | 6 100 |  |  | 5 433 | 667 | .. |
| Total existing projects | 348 002 |  |  | 138 552 | 124 271 | 85 179 |

Source: Department of Justice

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

Department of Justice

## New projects

| ($ thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Apollo Bay Police Station Replacement (Stage 8) - Construction (Apollo Bay) |  | 700 |  |  | 3 | 99 | 598 |
| Beechworth Prison Industry Building - Construction (Beechworth) | 1 200 |  |  |  | .. | 1 200 | .. |
| Better Pathways - Women's Offending - Asset Enhancement (Metropolitan) | 7 154 |  |  |  | .. | 1 431 | 5 723 |
| Bruthen Police Station Replacement (Stage 8) - Construction (Bruthen) | 340 |  |  |  | .. | 210 | 130 |
| Buchan Police Station Replacement (Stage 8) - Construction (Buchan) | 340 |  |  |  | .. | 180 | 160 |
| Cann River Police Station Replacement (Stage 8) - Construction (Cann River) |  | 390 |  |  | 28 | 180 | 182 |
| Change to Age Jurisdiction in the Childrens Court - Asset Enhancement (Melbourne) | 244 |  |  |  | 10 | 234 | .. |
| Corporate Headquarters Master Planning (Victoria Police) - Construction (Melbourne) | 1 000 |  |  |  | .. | 700 | 300 |
| Court Intervention Program - Redevelopment/Fitout (Statewide) | 1 005 |  |  |  | .. | 1 005 | .. |
| Culgoa Police Station Replacement (Stage 9) - Construction (Culgoa) | 350 |  |  |  | .. | 178 | 172 |
| Dartmoor Police Station Replacement (Stage 8) - Construction (Dartmoor) | 690 |  |  |  | 18 | 372 | 300 |
| Goornong Police Station Replacement (Stage 8) - Construction (Goornong) | 360 |  |  |  | 100 | 260 | .. |
| Goroke Police Station Replacement (Stage 8) - Construction (Goroke) | 690 |  |  |  | 18 | 332 | 340 |
| Hurstbridge Police Station Replacement (Stage 9) - Construction (Hurstbridge) | 1 100 |  |  |  | 10 | 171 | 919 |
| Improving VicSES Facilities and Infrastructure - Construction/Replacement (Statewide) | 2 000 |  |  |  | .. | 1 000 | 1 000 |
| Increased Marine Security - Equipment (Statewide) | 3 490 |  |  |  | .. | 3 490 | .. |
| Integrated Courts Management System (ICMS) - Asset Enhancement (Statewide) | 32 255 |  |  |  | .. | 4 494 | 27 761 |
| Justice System Major Crimes Resourcing Needs - Asset Enhancement (Statewide) | 11 950 |  |  |  | 2 506 | 9 444 | .. |
| Koondrook Police Station Replacement (Stage 7) - Construction (Koondrook) | 280 |  |  |  | 10 | 270 | .. |
| Koroit Police Station Replacement (Stage 9) - Construction (Koroit) | 1 200 |  |  |  | .. | 252 | 948 |
| Linton Police Station Replacement (Stage 8) - Construction (Linton) | 340 |  |  |  | 75 | 265 | .. |
| Macedon Police Station Replacement (Stage 8) - Construction (Macedon) | 440 |  |  |  | .. | 300 | 140 |
| Major Crimes (Seizure of Assets) Act 2004 - Office Accommodation Upgrade (Statewide) | 394 |  |  |  | .. | 394 | .. |
| Manangatang Police Station Replacement (Stage 8) - Construction (Manangatang) | 340 |  |  |  | 8 | 320 | 12 |
| Melbourne Legal Precinct Master Plan - Construction (Melbourne) | 2 500 |  |  |  | .. | 2 500 | .. |
| Merino Police Station Replacement (Stage 9) - Construction (Merino) | 340 |  |  |  | 12 | 168 | 160 |
| Mirboo North Police Station Replacement (Stage 8) - Construction (Mirboo North) | 340 |  |  |  | .. | 55 | 285 |
| Mobile Police Stations - Equipment (Statewide) | 2 500 |  |  |  | .. | 1 000 | 1 500 |
| Murchison Police Station Replacement (Stage 8) - Construction (Murchison) | 390 |  |  |  | 270 | 2 | 118 |
| Nathalia Police Station Replacement (Stage 9) - Construction (Nathalia) | 340 |  |  |  | 8 | 132 | 200 |
| Natimuk Police Station Replacement (Stage 9) - Construction (Natimuk) | 340 |  |  |  | 10 | 82 | 248 |
| Neighbourhood Justice Centre - Construction (Collingwood) | 9 000 |  |  |  | .. | 4 500 | 4 500 |
| North Wyndham Police Station - Construction (North Wyndham) | 6 540 |  |  |  | 20 | 1 364 | 5 156 |
| Office of the Public Advocate - Fitout/Equipment (Melbourne) | 370 |  |  |  | .. | 370 | .. |
| Olinda Police Station - Construction (Olinda) | 1 400 |  |  |  | .. | 700 | 700 |
| Organised Crime Strategy - Equipment (Statewide) | 1 600 |  |  |  | .. | 400 | 1 200 |
| Overseeing Major Crimes Investigations - Office Fitout/Equipment (Melbourne) | 1 478 |  |  |  | .. | 1 478 | .. |
| Penshurst Police Station Replacement (Stage 8) - Construction (Penshurst) | 340 |  |  |  | 12 | 278 | 50 |
| Putting Children First: Promoting Child Safe Workplaces - Fitout/Equipment (Statewide) | 1 345 |  |  |  | .. | 1 345 | .. |
| Quambatook Police Station Replacement (Stage 8) - Construction (Quambatook) | 350 |  |  |  | 4 | 246 | 100 |
| Rawson Police Station Replacement (Stage 9) - Construction (Rawson) | 360 |  |  |  | .. | 138 | 222 |
| Raywood Police Station Replacement (Stage 8) - Construction (Raywood) | 360 |  |  |  | 45 | .. | 315 |
| Rye Police Station Replacement (Stage 9) - Construction (Rye) | 700 |  |  |  | 34 | 229 | 437 |
| San Remo Police Station Replacement (Stage 8) - Construction (San Remo) |  |  | 1 710 |  | 41 | 359 | 1 310 |
| Serpentine Police Station Replacement (Stage 9) - Construction (Serpentine) | 350 |  |  |  | 22 | 25 | 303 |
| Speed Police Station Replacement (Stage 9) - Construction (Speed) | 340 |  |  |  | 9 | 201 | 130 |
| Stanhope Police Station Replacement (Stage 8) - Construction (Stanhope) | 360 |  |  |  | .. | 10 | 350 |
| Toora Police Station Replacement (Stage 8) - Construction (Toora) | 340 |  |  |  | 186 | 147 | 7 |
| Wallan Police Station - Construction (Wallan) | 6 360 |  |  |  | 342 | 2 000 | 4 018 |
| Warrandyte Police Station Replacement (Stage 9) - Construction (Warrandyte) |  |  |  | 700 | .. | 189 | 511 |
| Woomelang Police Station Replacement (Stage 8) - Construction (Woomelang) |  |  |  | 340 | 9 | 170 | 161 |
| Yarrawonga Police Station Replacement (Stage 8) - Construction (Yarrawonga) |  |  |  | 390 | 1 | .. | 389 |
| Total new projects | 109 735 |  |  |  | 3 811 | 44 869 | 61 055 |
| Total Justice projects | 457 737 |  |  |  | 142 363 | 169 140 | 146 234 |

Source: Department of Justice

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department of Premier and Cabinet

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Arts and Cultural Facilities Maintenance (Various) (b) | 26 000 | 4 731 | 6 269 | 15 000 |
| Construction of a State Crisis Centre (Melbourne) (c) | 5 400 | 600 | 3 000 | 1 800 |
| Melbourne Recital Centre and Melbourne Theatre Company (Southbank) (d) (e) | 98 000 | 6 368 | 35 433 | 56 199 |
| Redevelopment of Core Business Systems (Melbourne) | 4 000 | 2 059 | 1 941 | .. |
| State Library of Victoria - Redevelopment - Phase 4 (Melbourne) | 91 400 | 69 028 | 16 854 | 5 518 |
| State Library of Victoria - Storage Facility (Ballarat) | 11 523 | 2 441 | 9 082 | .. |
| Victorian Arts Centre - Asset Management Plan (Melbourne) | 8 400 | 6 300 | 2 100 | .. |
| WoG ICT Standardisation Strategy - Office of the Chief Information Officer (Melbourne) (d) | 17 500 | .. | 9 300 | 8 200 |
| Total existing projects | 262 223 | 91 527 | 83 979 | 86 717 |

Source: Department of Premier and Cabinet

Notes:

(a)	Actual expenditure to 30 June 2005, based on information provided by the department.

(b	Flows from the Arts Agency Review - Assets project, and shows an increased total estimated investment (TEI) and project rename.

(c)	Revised TEI due to transfer of capital to output funding.

(d)	Project scoping was undertaken during 2004-05 for projects to be initiated or completed during 2005-06.

(e)	The name change of the former Yarra Precinct Arts Integration project followed a revised scope and TEI. Includes contributions external to Government.

Department of Premier and Cabinet

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Australian Centre for the Moving Image Strategic Works (Melbourne) (b) |  | 4 000 | .. | 4 000 | .. |
| Government House Compliance and Maintenance Issues (Melbourne) | 550 |  | .. | 550 | .. |
| Scienceworks Carpark (Spotswood) | 500 |  | .. | 500 | .. |
| Total new projects | 5 050 |  | .. | 5 050 | .. |
| Total Premier and Cabinet projects | 267 273 |  | 91 527 | 89 029 | 86 717 |

Source: Department of Premier and Cabinet

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by the department.

(b)	Reflects a revised project phasing for project completion in 2006.

# Department of Primary Industries

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Agriculture Victoria Ellinbank - Modernise facilities (Ellinbank) (b) | 13 200 | 13 000 | 200 | .. |
| Counter Terrorism - Purchase of laboratory equipment (Werribee) | 600 | 304 | 296 | .. |
| Lysterfield Lake Park - Land Purchase (Lysterfield) | 3 000 | 1 260 | 60 | 1 680 |
| Victoria's Research Equipment - Acquisition (Various) (b) | 12 200 | 12 004 | 196 | .. |
| Total existing projects | 29 000 | 26 568 | 752 | 1 680 |

Source: Department of Primary Industries

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	In 2004-05 the contingency for the asset investment initiative Science Innovation and Education Precincts across Regional Victoria was transferred from Victoria’s Research Equipment to the Agriculture Victoria Ellinbank project resulting in a change in total estimated investment for the two projects. No additional funding was required for the initiative as a whole.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Primary Industries projects | 29 000 | 26 568 | 752 | 1 680 |

Source: Department of Primary Industries

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department of Sustainability and Environment

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Bushfire Recovery Strategy - Restoration - (Various) (b) | 23 490 |  | 12 300 | 8 100 | 3 090 |
| CBD Accommodation Consolidation - Fitout - (Melbourne) | 17 500 |  | 13 614 | 3 886 | .. |
| Improving Quality and Access to Victoria’s Parks - Upgrades - (Statewide) | 3 980 |  | 3 800 | 180 | .. |
| IT and Document Management Centre - Facilities Upgrade - (Various) | 10 330 |  | 10 088 | 242 | .. |
| Land Exchange - Systems Development - (Statewide) | 24 000 |  | 18 996 | 5 004 | .. |
| Long-Term Zoo Strategy - Upgrade - (Various) | 32 000 |  | 16 000 | 16 000 | .. |
| New Future for the Otways - Renew - (Various) | 2 086 |  | 1 743 | 343 | .. |
| Our Water Our Future - Renew /Upgrade - (Statewide) | 23 000 |  | 14 290 | 3 500 | 5 210 |
| Parks Asset Base - Renew/Upgrade Visitor Facilities in National Parks and Upgrade Boating Access in the Bay - (Various) | 7 000 |  | 6 644 | 356 | .. |
| Piping the System - Commonwealth Component - Construction - (Mallee/ Wimmera) | 167 000 |  | 7 885 | 35 400 | 123 715 |
| Piping the System - State Component - Construction - (Mallee/Wimmera) (c) |  | 167 000 | 8 232 | 23 280 | 135 488 |
| Public Land Fire Initiative (Various) (d) | 26 548 |  | 4 975 | 9 300 | 12 273 |
| Snowy River - Restoring Environmental Flows - (Various) | 6 620 |  | 620 | 6 000 | .. |
| Telecommunications Purchasing and Management Strategy (Melbourne) | 307 |  | .. | 307 | .. |
| Victorian Water Trust Assets - Upgrades - (Various) (e) | 145 777 |  | 19 240 | 32 790 | 93 747 |
| Vision for Port Phillip Bay - Renew/ Restore - (Queenscliff) | 3 000 |  | 267 | 2 733 | .. |
| Total existing projects | 659 638 |  | 138 694 | 147 421 | 373 523 |

Source: Department of Sustainability and Environment

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments

(b)	The Bushfire Recovery Strategy total estimated investment (TEI) has been reduced by $8.31 million to reflect the scope of works covered from insurance payments.

(c)	The entire project has a forecast TEI of $501million with the Victorian and Commonwealth Governments and the Grampians Wimmera-Mallee Water Authority each contributing a third. The water authority expenditure is reported in Chapter 3.

(d)	The Public Land Fire TEI has been reduced by the $0.652 million transferred to DSE outputs.

(e)	The Victorian Water Trust TEI is comprised of the $120 million first tranche allocations and $25.8 million of funding for the Gippsland Water Factory, the Mt Hotham Wastewater Reuse and Water Conservation project and the Mt Buller Water Recycling project.

Department of Sustainability and Environment

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Ports and Risk Mitigation - Renew - (Various) (b) | 9 200 | .. | 2 200 | 7 000 |
| Protecting Our Bays - Renew - (Port Phillip and Western Port) (c) | 9 000 | .. | 3 000 | 6 000 |
| Provincial Services - Replace Existing Assets - (Various) | 2 010 | .. | 2 010 | .. |
| Recommissioning of the Seal Rocks Sea Life Centre - (Phillip Island) | 6 583 | .. | 4 453 | 2 130 |
| Sustainable Management of Victoria's Parks - Renew - (Statewide) | 59 400 | .. | 10 350 | 49 050 |
| Total new projects | 86 193 | .. | 22 013 | 64 180 |
| Total Sustainability and Environment projects | 745 831 | 138 694 | 169 434 | 437 703 |

Source: Department of Sustainability and Environment

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	The total estimated investment (TEI) for Ports and Risk Mitigation is based on the provision of funding for the four years between 2005-06 and 2008-09. In addition to this, Government has approved ongoing funding of $2.0 million per year from 2009-10.

(c)	The TEI for Protecting our Bays is based on the provision of funding for the four years between 2005-06 and 2008-09. In addition to this, Government has approved ongoing funding of $1.5 million per year from 2009-10.

# Department of Treasury and Finance

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| 3 Treasury Place - Refurbishment of offices (Melbourne) | 7 603 | 7 334 | 269 | .. |
| City Office Accommodation - Refit (Southern Cross Site) | 6 280 | 3 009 | 2 571 | 700 |
| DTF and DPC ICT Infrastructure (Melbourne) | 13 000 | 264 | 6 736 | 6 000 |
| Refurbishment of Transport House - 589 Collins Street - Upgrade (Melbourne) | 2 000 | 989 | 1 011 | .. |
| State Revenue Office IT Strategic Plan/E-Business - Systems Upgrade (Melbourne) | 28 798 | 28 384 | 414 | .. |
| Telecommunications Purchasing and Management Strategy (Melbourne) | 1 075 | 666 | 409 | .. |
| Total existing projects | 58 756 | 40 646 | 11 410 | 6 700 |

Source: Department of Treasury and Finance

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Security Upgrade - Treasury Reserve | 2 650 | .. | 2 650 | .. |
| Total new projects | 2 650 | .. | 2 650 | .. |
| Total Treasury and Finance projects | 61 406 | 40 646 | 14 060 | 6 700 |

Source: Department of Treasury and Finance

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Department for Victorian Communities

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Aboriginal Commemorative Place (Melbourne) | 500 |  | 100 | 400 | .. |
| Commonwealth Games Athletics Track - Development (Melbourne Cricket Ground) (b) | 3 000 |  | 180 | 2 820 | .. |
| Commonwealth Games State Mountain Bike Centre - Construction (Melbourne) | 3 000 |  | 1 387 | 1 613 | .. |
| Commonwealth Games Village - Social Housing Component - Construction (Melbourne) | 35 100 |  | 14 220 | 13 880 | 7 000 |
| Electronic Grant Management System (Melbourne) | 5 190 |  | 870 | 4 320 | .. |
| Melbourne Sports and Aquatic Centre - Redevelopment (Albert Park) | 60 000 |  | 42 968 | 17 032 | .. |
| Public Record Office of Victoria Asset Management (Melbourne) (c) | 8 509 |  | 1 460 | 1 689 | 5 360 |
| Residential Camps - Asset Compliance and Risk Management Program (Various) |  | 3 950 | 3 600 | 350 | .. |
| Victorian Electronic Records Strategy - Repository (North Melbourne) (d) | 4 855 |  | 3 994 | 550 | 311 |
| Total existing projects | 124 104 |  | 68 779 | 42 654 | 12 671 |

Source: Department for Victorian Communities

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	This project was previously classified as an asset investment project with a total estimated investment (TEI) of $18.5 million. In 2004-05, there was a change in the accounting treatment of the project with $15.5 million of the TEI reclassified as operating expenditure. The operating component is not reported in this publication.

(c)	This project was previously classified as an asset investment project with a TEI of $8.809 million. In 2004-05, there was a change in the accounting treatment of the project with $0.3 million of the TEI reclassified as operating expenditure. The operating component is not reported in this publication.

(d)	This project was previously classified as an asset investment project with a TEI of $5.5 million. In 2004-05, there was a change in the accounting treatment of the project with $0.65 million of the TEI reclassified as operating expenditure. The operating component is not reported in this publication.

Department for Victorian Communities

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Aboriginal Land and Economic Development Program (Various) | 4 500 | .. | 1 000 | 3 500 |
| Improving Community Sport and Recreation Infrastructure (Albert Park) | 6 700 | .. | 4 700 | 2 000 |
| New Home for Rectangular Sports (Olympic Park) (b) | 6 000 | .. | 6 000 | .. |
| Registry of Births, Deaths and Marriages - Protecting the Community's Identity (Melbourne) | 900 | .. | 300 | 600 |
| Shrine of Remembrance Redevelopment - Concept Development (Melbourne) (c) | 600 | .. | 600 | .. |
| Total new projects | 18 700 | .. | 12 600 | 6 100 |
| Total Victorian Communities projects | 142 804 | 68 779 | 55 254 | 18 771 |

Source: Department for Victorian Communities

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

(b)	This project is being delivered by the Melbourne and Olympic Parks Trust (a Public Non-Financial Corporation).

(c)	This project is being delivered by the Shrine of Remembrance Trustees (a General Government Regulatory and Other Part Funded Agency).

# Parliament

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Auditor-General's Office - Asset Replacement (Melbourne) | 2 440 | 540 | 490 | 1 410 |
| Capital Works at Parliament House (Melbourne) | 6 100 | .. | 6 100 | .. |
| Telecommunications Purchasing and Management Strategy (Melbourne) | 401 | 101 | 300 | .. |
| Total existing projects | 8 941 | 641 | 6 890 | 1 410 |

Source: Parliament

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| EFINA - Development of Financial Audit Methodology (Melbourne) | 957 | 310 | 447 | 200 |
| Heritage Asset Management Strategy (Melbourne) | 9 049 | .. | 1 500 | 7 549 |
| Total new projects | 10 006 | 310 | 1 947 | 7 749 |
| Total Parliament projects | 18 947 | 951 | 8 837 | 9 159 |

Source: Parliament

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by departments.

# Country Fire Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Fire Station - Construction (Baddaginnie) | 120 | 3 | 117 | .. |
| Fire Station - Construction (Bendigo) | 535 | 249 | 286 | .. |
| Fire Station - Construction (Corryong) | 120 | 36 | 84 | .. |
| Fire Station - Construction (Darley) | 200 | 132 | 68 | .. |
| Fire Station - Construction (Eltham) | 659 | 392 | 267 | .. |
| Fire Station - Construction (Kilmore) | 1 725 | 47 | 1 378 | 300 |
| Fire Station - Construction (Lake Bolac) | 110 | 44 | 66 | .. |
| Fire Station - Construction (Mildura) | 400 | 80 | 320 | .. |
| Fire Station - Construction (Patterson River) | 2 410 | 419 | 1 991 | .. |
| Fire Station - Construction (Simpson) | 240 | 78 | 162 | .. |
| Fire Station - Construction (Somers) | 648 | 562 | 86 | .. |
| Fire Station - Construction (St Arnaud) | 944 | 402 | 542 | .. |
| Fire Station - Construction (Traralgon South) | 160 | 87 | 73 | .. |
| Fire Station - Construction (Traralgon West) | 100 | 20 | 80 | .. |
| Fire Station - Fitout (Craigieburn) | 950 | 26 | 150 | 774 |
| Fire Station - Fitout (Sunbury) | 1 345 | 51 | 100 | 1 194 |
| Fire Station - Land Purchase (Phillip Island) | 120 | .. | 120 | .. |
| Fire Station (Operational Support Staff) - Construction (Statewide) | 15 000 | 632 | 6 000 | 8 368 |
| Tanker Replacement Program (Statewide) | 38 200 | 5 236 | 6 564 | 26 400 |
| Vehicles - Purchase (Statewide) | 26 569 | 24 699 | 1 870 | .. |
| Vehicles - Purchase (Statewide) | 10 000 | 9 320 | .. | 680 |
| Total existing projects | 100 555 | 42 515 | 20 324 | 37 716 |

Source: Country Fire Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Country Fire Authority

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Fire Station - Land Purchase (Mildura) | 850 |  | .. | 850 | .. |
| Fire Station - Land Purchase (Smythes Creek) | 50 |  | .. | 50 | .. |
| Fire Station - Land Purchase (Beverford) | 40 |  | .. | 40 |  |
| Fire Station - Land Purchase (Statewide) | 80 |  | .. | 80 | .. |
| Fire Station - Construction (Arthur's Creek) | 335 |  | 50 | 285 | .. |
| Fire Station - Construction (Smythes Creek) | 140 |  | 1 | 139 | .. |
| Fire Station - Construction (Cobram Boosey East) | 228 |  | 8 | 220 | .. |
| Fire Station - Construction (Clarkefield) | 266 |  | 7 | 259 | .. |
| Fire Station - Construction (Springfield) | 225 |  | .. | 225 | .. |
| Fire Station - Construction (Birregurra) | 295 |  | 10 | 120 | 165 |
| Fire Station - Construction (Yallourn North) | 450 |  | 18 | 132 | 300 |
| Fire Station - Construction (Lara) | 1 700 |  | 13 | 57 | 1 630 |
| Fire Station - Construction (Castlemaine) | 1 600 |  | 10 | 10 | 1 580 |
| Fire Station - Construction (Statewide) | 200 |  | .. | 200 | .. |
| Fire Station - Construction (Statewide Rural) | 886 |  | .. | 500 | 386 |
| Vehicle - Purchase (Rescue) - Werribee | 375 |  | .. | 120 | 255 |
| Vehicles - Pumpers Purchase (Statewide) | 6 000 |  | .. | 4 500 | 1 500 |
| Vehicles - Tankers Purchase (Statewide) |  | 7 160 | 1 | 5 000 | 2 159 |
| Total new projects | 20 880 |  | 118 | 12 787 | 7 975 |
| Total Country Fire Authority Projects | 121 435 |  | 42 633 | 33 111 | 45 691 |

Source: Country Fire Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Metropolitan Fire and Emergency Services Board

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Car and Light Truck - Replacement (Metropolitan Areas) | 6 682 | 2 293 | 2 189 | 2 200 |
| CBR Terrorism - Additions/Upgrade/Replacement (Metropolitan Areas) | 2 322 | 1 024 | 1 298 | .. |
| Computers Software - Upgrade/Replacement (Metropolitan Areas) | 19 712 | 6 794 | 8 263 | 4 655 |
| Fire Fighting Appliances - Upgrade/Replacement (Metropolitan Areas) | 19 018 | 7 943 | 7 067 | 4 008 |
| Land and Building - Construction of Stations and Training Facility (Metropolitan Areas) | 87 126 | 14 667 | 47 244 | 25 215 |
| Plant and Equipment - Replacement (Metropolitan Areas) | 6 220 | 416 | 4 704 | 1 100 |
| Stations - Alterations and Major Maintenance (Metropolitan Areas) | 17 697 | 4 586 | 9 531 | 3 580 |
| Total existing projects | 158 777 | 37 723 | 80 296 | 40 758 |

Source: Metropolitan Fire and Emergency Services Board

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Metropolitan Fire and Emergency Services Board projects | 158 777 | 37 723 | 80 296 | 40 758 |

Source: Metropolitan Fire and Emergency Services Board

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Chapter 3: Major Public Non–Financial Corporations Asset Investment Program 2005-06 by Agency

# First Mildura Irrigation Trust

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| 17th Street Pipeline - Replacement of Earth Channel with High Pressure Pipeline (Mildura) | 3 250 | .. | 2 200 | 1 050 |
| 17th Street Pump Station - Associated Pump Station for 17th Street Pipeline (Mildura) | 2 500 | .. | 1 250 | 1 250 |
| Benetook No.3 Reservoir - Earthworks for 600ML Reservoir (Mildura) | 4 231 | 30 | 4 201 | .. |
| Total existing projects | 9 981 | 30 | 7 651 | 2 300 |

Source: First Mildura Irrigation Trust

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total First Mildura Irrigation Trust projects | 9981 | 30 | 7651 | 2300 |

Source: First Mildura Irrigation Trust

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Gippsland and Southern Rural Water Authority

## Existing projects

| ($thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Main Northern Program Total Channel Control (Maffra) | 7 110 | 1 610 | 5 500 | .. |
| Total existing projects | 7 110 | 1 610 | 5 500 | .. |

Source: Gippsland and Southern Rural Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

## New projects

| ($thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Channel Line Pipeline under Maltby Bypass (Werribee) | 240 |  | .. | 15 | 225 |
| Channel MN Boisdale Tunnel (Maffra) | 150 |  | .. | 20 | 130 |
| Channel MN Replace/Reinforce High Level Sections (Maffra) | 250 |  | .. | 250 | .. |
| Channel Replacements Macalister (Maffra) | 200 |  | .. | 200 | .. |
| Channel Sale 7A ST013556 ST04034 (Maffra) | 110 |  | .. | 10 | 100 |
| Channel Webster's Bridge Outfall (Maffra) |  | 100 | .. | 100 | .. |
| Glenmaggie Spillway Gates (Maffra) | 210 |  | .. | 210 | .. |
| Headworks Pumping Stations (Maffra) | 150 |  | .. | 150 | .. |
| Licensing Meter Installations (Various) | 6 653 |  | .. | 1 331 | 5 322 |
| Licensing Replace Meters (Various) | 193 |  | .. | 193 | .. |
| Licensing Software Improvements (Maffra) | 390 |  | .. | 90 | 300 |
| Pykes Creek Structural Improvements (Ballan) | 5 540 |  | .. | 5 540 | .. |
| Salinity Groundwater Pumps (Maffra) | 325 |  | .. | 325 | .. |
| Total new projects | 14 511 |  | .. | 8 434 | 6 077 |
| Total Gippsland and Southern Rural Water Authority projects | 21 621 |  | 1 610 | 13 934 | 6 077 |

Source: Gippsland and Southern Rural Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Goulburn–Murray Rural Water Authority

## Existing projects

| ($thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Barr Creek (Kerang) | 2 500 |  | 200 | 50 | 2 250 |
| Bendigo Creek Subway Replacement (Dingee) | 775 |  | 455 | 260 | 60 |
| Benwell Drain 1 (Kerang) | 3 400 |  | 231 | 1 150 | 2 019 |
| Campaspe Pipeline (Rochester) | 250 |  | 51 | 40 | 159 |
| Central Goulburn 1/19/6 (Undera) | 1 200 |  | 791 | 204 | 205 |
| Central Goulburn 10/28/9 (Tongala) | 500 |  | 80 | 300 | 120 |
| Central Goulburn 11/4 and 3/11/4 (Ardmona) | 330 |  | 7 | 80 | 243 |
| Central Goulburn 16 (Corop) | 343 |  | 293 | 50 | .. |
| Central Goulburn 17/12/9 (Girgarre) | 200 |  | .. | 20 | 180 |
| Central Goulburn 26/9 (Kyabram) | 150 |  | 55 | 70 | 25 |
| Central Goulburn 27/4 (Coomboona) | 1 000 |  | 460 | 200 | 340 |
| Central Goulburn 3/1/12/9 (Stanhope) | 180 |  | .. | 90 | 90 |
| Central Goulburn 3/6 (Merrigam) | 575 |  | 58 | 340 | 177 |
| Central Goulburn 6/34/9 (Tongala) | 350 |  | 50 | 150 | 150 |
| Central Goulburn 7 (Merrigum) | 1 087 |  | 697 | 280 | 110 |
| Central Goulburn 8 and 24/8 (Wyuna) | 1 414 |  | 1 214 | 200 | .. |
| Central Goulburn Drains Retrofitting (Tatura) | 500 |  | .. | 10 | 490 |
| Cohuna Weir (Cohuna) | 512 |  | 203 | 309 | .. |
| Deakin Drain 16 Extension, (Stage 1) (Harston) | 1 600 |  | 187 | 20 | 1 393 |
| Deakin Drain 16 Extension, (Stage 2) (Harston) | 1 400 |  | 115 | 20 | 1 265 |
| Drain 2/11 (Stage 2) (Shepparton) | 700 |  | 174 | 20 | 506 |
| Drain Discharge Project (Shepparton) | 320 |  | 108 | 40 | 172 |
| Drainage Course Declaration (Lockington) | 509 |  | 258 | 115 | 136 |
| Drainage Course Declaration Construction Stanhope Depression (Stanhope) | 915 |  | 81 | 7 | 827 |
| East Goulburn 1 (Shepparton) | 228 |  | 118 | 110 | .. |
| East Goulburn 1/10 (Shepparton) | 350 |  | .. | 30 | 320 |
| East Goulburn 12 (Shepparton) | 240 |  | 14 | 110 | 116 |
| East Goulburn 12 (Stage 3) (Shepparton) | 250 |  | 51 | 127 | 72 |
| East Goulburn 12 (Stage 4) (Shepparton) | 240 |  | .. | 130 | 110 |
| East Goulburn 12 CH12267 (Shepparton) | 100 |  | 26 | 50 | 24 |
| East Goulburn 13/10 (Shepparton) | 215 |  | 123 | 92 | .. |
| East Goulburn 19/12 (Shepparton) | 400 |  | 13 | 100 | 287 |
| East Goulburn Main Siphon Replacement (Sims) (Shepparton) | 177 |  | 28 | 149 | .. |
| Eildon Dam Safety Works (Eildon) | 50 493 |  | 35 293 | 15 200 | .. |
| Goulburn Weir Safety Works (Nagambie) | 4 106 |  | 225 | 3 400 | 481 |
| Greens Lake Pumps (Rochester) | 801 |  | 151 | 100 | 550 |
| IT strategy - Information Model Adoption (Tatura) | 1 000 |  | 701 | 299 | .. |
| Laanecoorie No.1 and 2 Valves (Laanecoorie) | 160 |  | 20 | 50 | 90 |
| Laanecoorie No.3 and 4 Valves (Laanecoorie) | 150 |  | 10 | 50 | 90 |
| Laanecoorie Operating Deck Pedestals and Monorail (Laanecoorie) |  | 100 | 50 | 50 | .. |
| Lake Eppalock Erosion Control (Axedale) | 200 |  | 132 | 50 | 18 |
| Loddon Weir Gates Replacement (Boort) | 800 |  | 12 | 200 | 588 |
| Main Town Number 1 Siphon (Cobram) |  | 560 | 160 | 400 | .. |
| Mosquito Community Surface Drain 24/25 (Byrneside) | 1 900 |  | 300 | 300 | 1 300 |
| Mosquito Drain (Stage 1/36) (Tatura) | 700 |  | 36 | 75 | 589 |
| Mosquito Drain (Stage 10) (Tatura) | 790 |  | 290 | 435 | 65 |
| Mosquito Drain Tatura Bypass (Tatura) |  | 2 400 | 457 | 80 | 1 863 |
| Muckatah Arterial Drain (Stage 4) (Numurkah) | 1 800 |  | 1 027 | 645 | 128 |
| Murray Valley Channel 8/6 (Waaia) | 250 |  | 60 | 70 | 120 |
| Murray Valley Drain 11 (Stage 1) (Cobram) | 2 200 |  | 763 | 350 | 1 087 |
| Murray Valley Drain 11 (Stage 2) (Cobram) | 2 200 |  | 65 | 20 | 2 115 |
| Murray Valley Drain 11 (Stage 3) (Cobram) | 2 000 |  | 49 | 20 | 1 931 |
| Murray Valley Drain 11 (Stage 4) (Cobram) | 800 |  | 18 | 40 | 742 |
| Murray Valley Drain 3/7/3 Extension (Cobram) | 1 900 |  | 142 | 50 | 1 708 |
| Office Building (Kerang) | 3 900 |  | 3 510 | 390 | .. |
| Rochester Channel 20 (Bamawm) | 834 |  | 734 | 100 | .. |
| Rochester Channel 23 (Lockington) | 400 |  | 100 | 50 | 250 |
| Rochester Channel 27 Remodelling (Rochester) | 350 |  | .. | 140 | 210 |
| Rochester Channel 5 Remodelling (Rochester) | 200 |  | .. | 100 | 100 |
| Supervisory Control and Data Acquisition (SCADA) System - Channels (Rochester) | 250 |  | .. | 20 | 230 |
| Supervisory Control and Data Acquisition (SCADA) System - Drains (Shepparton) | 186 |  | 10 | 10 | 166 |
| Supervisory Control and Data Acquisition (SCADA) System - Drains (Tatura) | 711 |  | 2 | 50 | 659 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga Major Offtake (Rushworth) | 270 |  | 103 | 50 | 117 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga West Channel (Rochester) | 460 |  | 64 | 25 | 371 |
| Shepparton Drain 2/11, (Stage 1) (Shepparton) | 980 |  | 175 | 400 | 405 |
| Shepparton Drain 2/11, (Stage 2) (Shepparton) | 700 |  | 35 | 20 | 645 |
| Stanhope Drain (Stage 1) (Stanhope) | 1 110 |  | 450 | 660 | .. |
| Stanhope Drain (Stage 2) (Stanhope) | 680 |  | 188 | 12 | 480 |
| Stuart Murray Canal Bank and Offtake Replacement (Nagambie) | 1 510 |  | 33 | 284 | 1 193 |
| Timmering Drainage Course Declaration (Nanneella) | 800 |  | 127 | 200 | 473 |
| Tragowel (East of Loddon) Community Surface Drains (Kerang) | 4 000 |  | 150 | 75 | 3 775 |
| Wanalta and Colibinabbin Regulator (Rochester) | 150 |  | 1 | 20 | 129 |
| Wandella Creek (Kerang) | 1 800 |  | 200 | 100 | 1 500 |
| Waranga West Channel (West) Replace Bridge (Twigg) (Dingee) | 110 |  | 19 | 40 | 51 |
| Waranga West Channel (West) Replace Subway (Watson) (Dingee) | 140 |  | 30 | 110 | .. |
| Waranga West Channel (West) Replace Subway (Wilson) (Dingee) | 140 |  | 40 | 100 | .. |
| Waranga West Channel (West) Seepage Control (Boort) | 1 100 |  | 28 | 900 | 172 |
| Waranga West Channel (West) Upgrade Regulator (Rochester) | 650 |  | .. | 212 | 438 |
| Waranga West Channel Capacity Upgrade (Boort) | 6 600 |  | 5 966 | 100 | 534 |
| Water Management System - System Planning Module (Tatura) | 710 |  | 361 | 243 | 106 |
| Woolwash Creek Drainage Course Declaration (Corop) | 200 |  | 121 | 60 | 19 |
| Total existing projects | 127 161 |  | 58 549 | 31 278 | 37 334 |

Source: Goulburn-Murray Rural Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Goulburn–Murray Rural Water Authority

## New projects

| ($thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Asset Management/Maintenance Management Integration (Tatura) | 330 | .. | 250 | 80 |
| Billing Information System Retool (Tatura) | 200 | .. | 100 | 100 |
| Blakeborough Valve Replacement (Newlyn) | 100 | .. | 5 | 95 |
| Business Management System/ Corporate Intent (Tatura) | 520 | .. | 102 | 418 |
| Cairn Curran Replace Internal Coating on Irrigation Conduit (Maldon) | 110 | .. | 10 | 100 |
| Cattanach Canal Remodel Berms (Murchison) | 120 | .. | 30 | 90 |
| Central Goulburn Channel 1/9/3 Remodel (Toolamba) | 350 | .. | 230 | 120 |
| Central Goulburn Channel 10/7 Remodel (Merrigum) | 200 | .. | 200 | .. |
| Central Goulburn Channel 10/7/9 Remodel (Stanhope) | 510 | .. | 158 | 352 |
| Central Goulburn Channel 2 Remodel (Toolamba) | 160 | .. | 100 | 60 |
| Central Goulburn Channel 2/16/4 Remodel (Ardmona) | 180 | .. | 165 | 15 |
| Central Goulburn Channel 34/9 Remodel (Stage 2) (Tongala) | 220 | .. | 220 | .. |
| Central Goulburn Channel 6/19/6 Remodel (Undera) | 500 | .. | 200 | 300 |
| Central Goulburn Channel 9 Remodel (Wyuna) | 700 | .. | 100 | 600 |
| Central Goulburn Channel L6/4 and 19L6/4 Remodel (Mooroopna) | 1 410 | .. | 300 | 1 110 |
| Channel 3 Farrant Occupation Bridge (Cohuna) | 210 | .. | 110 | 100 |
| East Goulburn 3/17 Remodelling (Shepparton) | 100 | .. | 20 | 80 |
| Eppalock Public Toilets Upgrade (Axedale) | 150 | .. | 50 | 100 |
| Financial Management System Renewal (Tatura) | 300 | .. | 300 | .. |
| Geographic Information System (Tatura) | 710 | .. | 15 | 695 |
| Gunbower Weir (Cohuna) | 500 | .. | 50 | 450 |
| Improvements to Jeruselum Creek Caravan Park (Eildon) | 500 | .. | 500 | .. |
| Lake Mokoan Decommission (b) (Benalla) | na | na | na | na |
| Mosquito Drain 40 - Dhurringile Drain (Dhurringile) | 700 | .. | 25 | 675 |
| Muckatah Arterial Drain 8 (Numurkah) | 1 200 | .. | 503 | 697 |
| Murray Valley Drain 13 Retrofitting (Nathalia) | 1 305 | .. | 135 | 1 170 |
| Murray Valley No.1 Channel (Cobram) | 2 530 | .. | 2 000 | 530 |
| Occupation Crossing (Upstream Brownings Rd) (Cobram) | 140 | .. | 140 | .. |
| Parkers Road Bridge (Boort) | 160 | .. | 120 | 40 |
| Replace Greta West Weir with Rock to eliminate fall from heights hazard (Greta West) | 230 | .. | 200 | 30 |
| Supervisory Control and Data Acquisition (SCADA) System - Central Goulburn (Tatura) | 826 | .. | 30 | 796 |
| Supervisory Control and Data Acquisition (SCADA) System (Cobram) | 1 500 | .. | 100 | 1 400 |
| Supervisory Control and Data Acquisition (SCADA) System - Nillahcootie (Barjarg) | 120 | .. | 100 | 20 |
| Supervisory Control and Data Acquisition (SCADA) System (Rochester) | 350 | .. | 40 | 310 |
| Supervisory Control and Data Acquisition (SCADA) System - Stuart Murray Canal (Nagambie) | 720 | .. | 280 | 440 |
| Supervisory Control and Data Acquisition (SCADA) System - Swan Hill Channel 9, 6/7 (Swan Hill) | 900 | .. | 500 | 400 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga Western Channel (Boort) | 1 150 | .. | 170 | 980 |
| Supervisory Control and Data Acquisition (SCADA) System Host Works - Central Goulburn (Tatura) | 185 | .. | 20 | 165 |
| Shepparton Drain 3b/11P Community Surface Drain (Tallygaroopna) | 301 | .. | 194 | 107 |
| Sutherlands No.1 Channel (Shepparton) | 120 | .. | 28 | 92 |
| Telephone/Voice Mail/Unified Messaging (Tatura) | 215 | .. | 15 | 200 |
| Total Channel Control CG1234 (Various) | 21 593 | 8 216 | 8 377 | 5 000 |
| Tullaroop Spillway Chute Joints (Majorca) | 140 | .. | 50 | 90 |
| Tungamah Pipelining Project (Tungamah) | 20 700 | 407 | 7 038 | 13 255 |
| Upgrade Eildon House Boat Barges (Eildon) | 100 | .. | 20 | 80 |
| Upgrade Groundwater Database for Meter Reads (Tatura) | 363 | .. | 363 | .. |
| Wanalta Creek Drainage Course Declaration (Corop) | 200 | .. | 60 | 140 |
| Wandella Creek Drain 1 (Stage 2) (Boort) | 700 | .. | 100 | 600 |
| Water Management System - Irrigation Planning Module Generation 2 (Tatura) | 1 421 | .. | 1 167 | 254 |
| Water Management System Development (Tatura) | 355 | .. | 355 | .. |
| Total new projects | 66 304 | 8 623 | 25 345 | 32 336 |
| Total Goulburn-Murray Rural Water Authority projects | 193 465 | 67 172 | 56 623 | 69 670 |

Source: Goulburn-Murray Rural Water Authority

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

(b)	Project costing information will be finalised in 2005-06.

# Grampians Wimmera–Mallee Rural Water Authority (formerly Grampians Region Water Authority and the Wimmera–Mallee Rural Water Authority)

## Existing projects

| ($thousand) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Asset Management Systems - Renew (Various) | 833 |  |  |  |  | 203 | 301 | 328 |
| Cannie Ridge Pipeline Tappings - Addition (Lalbert) | 10 976 |  |  |  |  | 10 851 | 60 | 65 |
| Communications - Replace (Corporate) (Various) |  | 167 |  |  |  | 49 | 7 | 111 |
| Compliance with Dam Safety Standards at Taylors Lake - Enhance (Horsham) |  | 3 875 |  |  |  | 10 | 150 | 3 715 |
| Computer Hardware - Replace (Various) |  | 2 118 |  |  |  | 155 | 263 | 1 700 |
| Computer Software - Replace (Various) |  | 505 |  |  |  | 117 | 68 | 320 |
| Effluent Supply to Aust Wine College - Enhance (Ararat) | 185 |  |  |  |  | 13 | 172 | .. |
| Insurance Contract Works - Replace (Various) (Horsham) | 1 223 |  |  |  |  | 81 | 154 | 988 |
| King Drive Sewage Pump Station - Replace (Horsham) | 104 |  |  |  |  | 6 | 5 | 93 |
| Motor Vehicles - Replace (Various) | 19 217 |  |  |  |  | 2 124 | 3 439 | 13 654 |
| OH&S Review and Priority Works - Replace (Various) | 676 |  |  |  |  | 82 | 85 | 509 |
| Plant And Machinery - Replace (Various) | 3 067 |  |  |  |  | 508 | 1 267 | 1 292 |
| Pressure Booster System - Enhance (Birchip) | 171 |  |  |  |  | 1 | .. | 170 |
| Proposed Sewerage Scheme - Addition (Horsham) | 222 |  |  |  |  | 8 | 14 | 200 |
| Raw Water Storage No.3 - Renew (Wycheproof) | 300 |  |  |  |  | .. | .. | 300 |
| Regional Store - Enhance (Horsham) | 180 |  |  |  |  | .. | .. | 180 |
| Supervisory Control and Data Acquisition (SCADA) system - Enhance (Various) | 1 198 |  |  |  |  | .. | 30 | 1 168 |
| Sewage Pump Station - Replace (Stawell) | 1 288 |  |  |  |  | 270 | 1 018 | .. |
| Sewer Facility - Replace (Various) | 1 865 |  |  |  |  | .. | .. | 1 865 |
| Sewer Mains - Replace (Various) | 8 093 |  |  |  |  | .. | .. | 8 093 |
| Sewer Network - Renew (Ararat) | 170 |  |  |  |  | .. | .. | 170 |
| Sewer Reticulation - Addition (Ouyen) | 212 |  |  |  |  | .. | .. | 212 |
| Sewerage Effluent Reuse - Wineries - Enhance (Stawell) | 318 |  |  |  |  | .. | .. | 318 |
| Sewerage Pump Station - Renew (Horsham) | 1 246 |  |  |  |  | 35 | 85 | 1 126 |
| Sewerage Rising Main Green Park - Replace (Horsham) | 125 |  |  |  |  | 58 | .. | 67 |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Addition (Willaura) | 625 |  |  |  |  | 65 | 38 | 522 |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Enhance (Nhill) | 767 |  |  |  |  | 21 | 21 | 726 |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Renew (Dimboola) | 898 |  |  |  |  | .. | 30 | 868 |
| Sewerage Treatment Plant - Irrigation - Replace (Nhill) | 338 |  |  |  |  | 28 | 20 | 289 |
| Sludge Management - Enhance (Ararat) |  | 173 |  |  |  | .. | .. | 173 |
| Sludge Management - Renew (Stawell) |  | 186 |  |  |  | .. | .. | 186 |
| Sludge Management - Repair (Donald) | 127 |  |  |  |  | .. | .. | 127 |
| Telemetry Alarms - Enhance (Various) | 1 502 |  |  |  |  | .. | 40 | 1 462 |
| Telemetry Electricals - Enhance (Various) | 1 668 |  |  |  |  | .. | 40 | 1 628 |
| Treated Water Supply - Renew (Horsham) | 978 |  |  |  |  | .. | .. | 978 |
| Trunk Sewer - Replace (Ararat) | 685 |  |  |  |  | .. | 8 | 677 |
| Waste Water Treatment Plant - Irrigation - Addition (Charlton) | 106 |  |  |  |  | .. | .. | 106 |
| Waste Water Treatment Plant - Irrigation - Addition (Donald) | 223 |  |  |  |  | .. | .. | 223 |
| Waste Water Treatment Plant - Renew (Dimboola) | 576 |  |  |  |  | .. | 3 | 573 |
| Waste Water Treatment Plant - Renew (Horsham) | 621 |  |  |  |  | .. | .. | 621 |
| Waste Water Treatment Plant - Renew (Murtoa) | 106 |  |  |  |  | .. | .. | 106 |
| Waste Water Treatment Plant - Renew (St Arnaud) | 1 538 |  |  |  |  | .. | 15 | 1 523 |
| Waste Water Treatment Plant - Renew (Stawell) | 2 128 |  |  |  |  | .. | 20 | 2 108 |
| Waste Water Treatment Plant - Replace (Ararat) | 1 157 |  |  |  |  | 58 | 95 | 1 003 |
| Waste Water Treatment Plant - Replace (Horsham) |  |  |  |  | 312 | .. | .. | 312 |
| Waste Water Treatment Plant - Replace (Horsham) |  |  |  | 1 468 |  | .. | .. | 1 468 |
| Waste Water Treatment Plant - Replace (Warracknabeal) |  |  |  | 971 |  | 12 | 43 | 916 |
| Waste Water Treatment Plant Inlet - Replace (Stawell) |  |  |  | 145 |  | 79 | 66 | .. |
| Waste Water Treatment Plant Irrigation - Enhance (Halls Gap) | 486 |  |  |  |  | 14 | 20 | 452 |
| Waste Water Treatment Plant Irrigation - Renew (Nhill) | 777 |  |  |  |  | 77 | .. | 700 |
| Waste Water Treatment Plant Re-use - Renew (Dimboola) | 503 |  |  |  |  | 22 | 10 | 471 |
| Wastewater Detention Storages - Addition (Ararat) | 122 |  |  |  |  | .. | .. | 122 |
| Water Facility - Replace (Various) | 7 529 |  |  |  |  | .. | .. | 7 529 |
| Water Mains - Replace (Various) | 989 |  |  |  |  | 258 | 573 | 158 |
| Water Mains - Replace (Various) | 20 064 |  |  |  |  | .. | .. | 20 064 |
| Water Meters - Replace (Various) | 1 395 |  |  |  |  | 29 | 185 | 1 181 |
| Water Quality - Addition (Underbool) | 547 |  |  |  |  | 27 | 254 | 267 |
| Water Quality - Enhance (Horsham) | 900 |  |  |  |  | .. | .. | 900 |
| Water Storage - Addition (Halls Gap) | 289 |  |  |  |  | .. | .. | 289 |
| Water Storage - Beaching - Renew (Marnoo) | 100 |  |  |  |  | .. | .. | 100 |
| Water Storage - Mt Zero - Renew (Horsham) | 424 |  |  |  |  | .. | .. | 424 |
| Water Storage - Mt Zero - Renew (Horsham) | 530 |  |  |  |  | .. | .. | 530 |
| Water Storage - Mt Zero - Replace (Horsham) | 254 |  |  |  |  | .. | .. | 254 |
| Water Storage - Replace (Watchem) | 122 |  |  |  |  | .. | .. | 122 |
| Water Storages - Enhance (Various) | 189 |  |  |  |  | .. | .. | 189 |
| Water Storages - Renew (Beulah) | 106 |  |  |  |  | .. | .. | 106 |
| Water Storages - Renew (Donald) | 500 |  |  |  |  | .. | .. | 500 |
| Water Storages - Renew (Donald) | 200 |  |  |  |  | .. | .. | 200 |
| Water Storages - Renew (Elmhurst) | 100 |  |  |  |  | .. | 100 | .. |
| Water Storages - Renew (Hopetoun) | 130 |  |  |  |  | .. | .. | 130 |
| Water Storages - Renew (Hopetoun) | 500 |  |  |  |  | .. | .. | 500 |
| Water Storages - Renew (Hopetoun) | 400 |  |  |  |  | .. | .. | 400 |
| Water Storages - Renew (Natimuk) | 400 |  |  |  |  | .. | .. | 400 |
| Water Storages - Renew (Quambatook) |  |  | 300 |  |  | .. | .. | 300 |
| Water Supply Headworks Capacity - Enhance (Halls Gap) | 386 |  |  |  |  | 162 | 75 | 149 |
| Water Supply Strategy - Enhance (Edenhope) | 230 |  |  |  |  | 18 | .. | 211 |
| Water Supply Trunk Main - Enhance (Halls Gap) | 254 |  |  |  |  | .. | .. | 254 |
| Water Supply Trunk Main - Mt Cole - Replace (Ararat) | 3 060 |  |  |  |  | 49 | .. | 3 010 |
| Water Treatment Plant - Addition (Jeparit) | 877 |  |  |  |  | .. | .. | 877 |
| Water Treatment Plant - Addition (Kaniva) | 2 391 |  |  |  |  | 6 | .. | 2 385 |
| Water Treatment Plant - Addition (Natimuk) | 2 630 |  |  |  |  | 20 | .. | 2 610 |
| Water Treatment Plant - Addition (Willaura) | 2 354 |  |  |  |  | 214 | 2 088 | 52 |
| Water Treatment Plant - Replace (Nhill) | 4 982 |  |  |  |  | .. | .. | 4 982 |
| Wet Weather Storage - Addition (Birchip) | 458 |  |  |  |  | .. | .. | 458 |
| Wet Weather Storage - Addition (Donald) | 606 |  |  |  |  | 3 | .. | 603 |
| Wet Weather Storage - Addition (Jeparit) | 489 |  |  |  |  | .. | .. | 489 |
| Wet Weather Storage - Addition (Wycheproof) | 454 |  |  |  |  | .. | .. | 454 |
| Total existing projects | 132 659 |  |  |  |  | 15 733 | 10 862 | 106 061 |

Source: Grampians Wimmera-Mallee Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Grampians Wimmera–Mallee Rural Water Authority (formerly Grampians Region Water Authority and the Wimmera–Mallee Rural Water Authority)

## New projects

| ($thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Bridge Replacements, Channel System - Replace (Various) | 366 |  | .. | .. | 366 |
| Channel Rehabilitation - Renew (Various) | 251 |  | .. | .. | 251 |
| Channel Seepage Lake Toolondo - Renew (Toolondo) | 444 |  | 31 | 103 | 311 |
| Communications Equipment - Replace (Various) | 310 |  | .. | 46 | 264 |
| Consolidation of Asset Management Systems - Renew (Horsham) | 100 |  | 30 | 70 | .. |
| Distribution Channel Structure - Replace (Various) | 529 |  | .. | 139 | 390 |
| Distribution Channel Structures - Renew (Various) | 1 253 |  | .. | .. | 1 253 |
| Divisional IT projects - Replace (Horsham) | 243 |  | .. | 150 | 93 |
| Equipment Purchase - Replace (Various) | 163 |  | 23 | 31 | 109 |
| Flume Repair - Renew (Rocklands) | 183 |  | 30 | .. | 153 |
| Headworks Metering Program - Renew (Various) |  | 119 | .. | 79 | 40 |
| Irrigation Area - Enhance (Ararat) | 286 |  | .. | .. | 286 |
| Lake Lonsdale Dam Safety - Renew (Stawell) | 1 524 |  | .. | .. | 1 524 |
| Lake Lonsdale Outlet Valves - Renew (Stawell) | 250 |  | .. | .. | 250 |
| Minor Renewal works at Reservoirs - Renew (Various) | 241 |  | .. | .. | 241 |
| Northern Mallee Pipeline - Renew (Various) | 140 |  | .. | 50 | 90 |
| Northern Windmill Replacements - Replace (Various) | 181 |  | 23 | 38 | 120 |
| Rebadging of Facilities - Addition (Various) | 140 |  | 10 | 130 | .. |
| Remote Personal IT Packages - Replace (Various) | 330 |  | .. | .. | 330 |
| Rocklands Channel Seepage - Renew (Rocklands) | 296 |  | 48 | 83 | 165 |
| Sewer Inspection and Rehabilitation - Renew (Various) | 433 |  | .. | 210 | 223 |
| Structure Replacements, Channel System - Replace (Various) | 102 |  | .. | .. | 102 |
| Timber Decks on Occupation Crossings - Replace (Toolondo) | 148 |  | .. | .. | 148 |
| Water Billing Software - Addition (Horsham) | 123 |  | 90 | 33 | .. |
| Water Plan Development - Enhance (Horsham) | 490 |  | .. | 100 | 390 |
| Water Quality Management Strategy - Enhance (Various) | 233 |  | 63 | 170 | .. |
| Water Treatment Plant Clear Water Storage Investigation Mt Zero - Enhance (Horsham) | 211 |  | 14 | .. | 197 |
| Wimmera Distribution Channel Structure - Replace (Various) | 422 |  | .. | 422 | .. |
| Total new projects | 9 511 |  | 362 | 1 854 | 7 296 |
| Total Grampians Wimmera-Mallee Rural Water projects | 142 170 |  | 16 095 | 12 716 | 113 357 |

Source: Grampians Wimmera-Mallee Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Lower Murray Urban and Rural Water Authority

## Existing projects

| ($thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Drainage Pit Lids (Merbein) | 603 | 3 | 200 | 400 |
| Garden Metering Program (Merbein) | 778 | 78 | 100 | 600 |
| Main Pumping Station Suction Bells (Merbein) | 186 | 136 | 50 | .. |
| Main Replacements (Various) | 8 272 | 1 225 | 597 | 6 450 |
| Meter Replacement - Private Diverters (Various) | 4 176 | 576 | 600 | 3 000 |
| Mildura Water Treatment Plant - Filter Refurbishment (Mildura) | 978 | 528 | 450 | .. |
| Mildura Water Treatment Plant - Process Upgrade (Mildura) | 1 493 | 93 | 300 | 1 100 |
| Mildura West - Storages (Mildura) | 1 683 | 1 633 | 50 | .. |
| Mildura West Pumping Stations (Mildura) | 1 214 | 714 | 250 | 250 |
| Mildura West Water Treatment Plant (Mildura) | 13 077 | 9 012 | 1 065 | 3 000 |
| Minor Capital Works - New (Various) | 1 639 | 297 | 229 | 1 113 |
| Minor Capital Works - New (Various) | 1 127 | 89 | 196 | 842 |
| Minor Capital Works - Replacement (Various) | 2 743 | 479 | 432 | 1 832 |
| Minor Capital Works - Replacement (Various) | 2 239 | 304 | 158 | 1 777 |
| Rehabilitation of Sewers (Various) | 8 185 | 760 | 725 | 6 700 |
| Rising Main - Replace Support Pedestals (Merbein) | 271 | 71 | 200 | .. |
| Swan Hill - New Trunk Mains (Swan Hill) | 613 | 13 | 300 | 300 |
| Swan Hill -Replace Treated Water Pumping Station (Swan Hill) | 575 | 25 | 300 | 250 |
| Telemetry System - Private Diverters (Various) | 529 | 29 | 100 | 400 |
| Total existing projects | 50 381 | 16 065 | 6 302 | 28 014 |

Source: Lower Murray Urban and Rural Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Lower Murray Urban and Rural Water Authority

## New projects

| ($thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Koondrook - Pressure Enhancement (Kerang) | 400 | .. | 200 | 200 |
| Lake Pumps Upgrade (Millewa) | 230 | .. | 50 | 180 |
| Merbein Main Pumping Station Bulk Meter Replacement (Merbein) | 150 | .. | 150 | .. |
| Red Cliffs Main Pumping Station Bulk Meter Replacement (Red Cliffs) | 250 | .. | 250 | .. |
| Red Cliffs Water Treatment Plant - Filter Refurbishment (Red Cliffs) | 450 | .. | 150 | 300 |
| Replace Air Valves (Millewa) | 200 | .. | 35 | 165 |
| Replace Sewerage Pump Station No.4 Pumping Station (Swan Hill) | 240 | .. | 240 | .. |
| Robinvale Water Treatment Plant - Filter Refurbishment (Robinvale) | 200 | .. | 50 | 150 |
| Total new projects | 2 120 | .. | 1 125 | 995 |
| Total Lower Murray Urban and Rural Water Authority projects | 52 501 | 16 065 | 7 427 | 29 009 |

Source: Lower Murray Urban and Rural Water Authority

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Office of Housing

## Existing projects

| ($thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.6.2005 (a) |  | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Rental and Community Housing Acquisitions |  |  |  |  |  |  |  |
| Acquisition - 3 Units/Sites (Barwon S-West) | 576 |  |  | 391 |  | 185 | .. |
| Acquisition - 33 Units/Sites (Eastern Metro) | 6 621 |  |  | 2 252 |  | 4 369 | .. |
| Acquisition - 1 Units/Sites (Gippsland) | 200 |  |  | 116 |  | 84 | .. |
| Acquisition - 3 Units/Sites (Grampians) | 603 |  |  | .. |  | 603 | .. |
| Acquisition - 10 Units/Sites (Hume) | 2 050 |  |  | 346 |  | 1 703 | .. |
| Acquisition - 9 Units/Sites (Loddon Mallee) | 1 645 |  |  | 466 |  | 1 179 | .. |
| Acquisition - 92 Units/Sites (North-West Metro) | 17 907 |  |  | 5 551 |  | 12 348 | 8 |
| Acquisition - 152 Units/Sites (Southern Metro) | 46 260 |  |  | 10 247 |  | 26 956 | 9 058 |
| Acquisition - 170 Units/Sites (Statewide) |  | 20 000 |  | 62 |  | 8 204 | 11 733 |
| Improvements |  |  |  |  |  |  |  |
| Improvements - 167 Units/Sites (Barwon S-West) | 27 207 |  |  | 21 305 |  | 5 152 | 750 |
| Improvements - 161 Units/Sites (Eastern Metro) | 22 950 |  |  | 16 340 |  | 4 860 | 1 750 |
| Improvements - 167 Units/Sites (Gippsland) | 21 740 |  |  | 15 700 |  | 4 850 | 1 190 |
| Improvements - 168 Units/Sites (Grampians) | 19 128 |  |  | 14 010 |  | 4 628 | 490 |
| Improvements - 196 Units/Sites (Hume) | 18 705 |  |  | 13 085 |  | 5 620 | .. |
| Improvements - 120 Units/Sites (Loddon Mallee) | 19 005 |  |  | 15 161 |  | 3 844 | .. |
| Improvements - 476 Units/Sites (North-West Metro) | 160 997 |  |  | 76 468 |  | 47 399 | 37 129 |
| Improvements - 405 Units/Sites (Southern Metro) | 78 957 |  |  | 41 402 |  | 24 014 | 13 540 |
| Improvements - Units/Sites (Statewide) |  | 73 553 |  | 55 796 |  | 17 291 | 466 |
| Redevelopment |  |  |  |  |  |  |  |
| Redevelopment - 20 Units/Sites (Hume) | 3 000 |  |  | 305 |  | 2 695 | .. |
| Redevelopment - 6 Units/Sites (Loddon Mallee) | 1 083 |  |  | 682 |  | 401 | .. |
| Redevelopment - 129 Units/Sites (North-West Metro) | 19 068 |  |  | 15 799 |  | 3 269 | .. |
| Total existing projects | 561 254 |  |  | 305 485 |  | 179 655 | 76 114 |

Source: Office of Housing

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Office of Housing

## New projects

| ($thousand) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.6.2005 (a) |  | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Rental and Community Housing Acquisitions |  |  |  |  |  |  |  |
| Acquisition - 14 Units/Sites (Barwon S-West) | 2 823 |  |  | .. |  | 2 792 | 31 |
| Acquisition - 61 Units/Sites (Eastern Metro) | 13 784 |  |  | .. |  | 4 964 | 8 820 |
| Acquisition - 30 Units/Sites (Gippsland) |  | 5 418 |  | .. |  | 5 023 | 395 |
| Acquisition - 25 Units/Sites (Grampians) |  | 2 930 |  | .. |  | 2 555 | 375 |
| Acquisition - 27 Units/Sites (Hume) | 5 208 |  |  | .. |  | 4 111 | 1 097 |
| Acquisition - 19 Units/Sites (Loddon Mallee) | 3 655 |  |  | .. |  | 2 514 | 1 141 |
| Acquisition - 58 Units/Sites (North-West Metro) | 12 811 |  |  | .. |  | 8 434 | 4 377 |
| Acquisition - 27 Units/Sites (Southern Metro) | 5 246 |  |  | .. |  | 4 091 | 1 155 |
| Improvements |  |  |  |  |  |  |  |
| Improvements - 39 Units/Sites (Barwon S-West) | 1 198 |  |  | .. |  | 1 198 | .. |
| Improvements - 10 Units/Sites (Grampians) | 262 |  |  | .. |  | 262 | .. |
| Improvements - 5 Units/Sites (Loddon Mallee) | 166 |  |  | .. |  | 166 | .. |
| Improvements - 227 Units/Sites (North-West Metro) | 22 651 |  |  | .. |  | 22 651 | .. |
| Improvements - 59 Units/Sites (Southern Metro) | 3 496 |  |  | .. |  | 3 496 | .. |
| Improvements - Units/Sites (Statewide) | 3 049 |  |  | .. |  | 3 049 | .. |
| Redevelopment |  |  |  |  |  |  |  |
| Redevelopment - 53 Units/Sites (North-West Metro) | 9 661 |  |  | .. |  | 1 986 | 7 675 |
| Total new projects | 92 358 |  |  | .. |  | 67 292 | 25 066 |
| Total Office of Housing projects | 653 612 |  |  | 305 485 |  | 246 947 | 101 180 |

Source: Office of Housing

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

# Regional Urban Water authorities

## Existing projects

| ($ thousand) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  |  |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Barwon Regional Water Authority | .. |  |  |  |  |  | .. | .. | .. |
| Aireys Inlet Water Reclamation Plant Transfer Pipeline (Aireys Inlet) | 2 027 |  |  |  |  |  | 116 | 1 372 | 539 |
| Aireys Inlet Water Treatment Plant Renewal and System Upgrade (Aireys Inlet) | 270 |  |  |  |  |  | 90 | 5 | 174 |
| Anglesea High Level Pump Station Replacement (Anglesea) | 386 |  |  |  |  |  | 59 | 321 | 5 |
| Apollo Bay Bulk Water Supply (Apollo Bay) | 3 653 |  |  |  |  |  | 527 | 510 | 2 616 |
| Apollo Bay High Level Improvements - (Stage 2) Marengo Tank (Apollo Bay) |  |  | 1 107 |  |  |  | 408 | 510 | 188 |
| Apollo Bay Reticulation Improvements - (Stage 1) (Apollo Bay) |  | 498 |  |  |  |  | 396 | 102 | .. |
| Apollo Bay Water Reclamation Plant and Outfall (Apollo Bay) | 1 150 |  |  |  |  |  | 1 048 | 102 | .. |
| Apollo Bay Water Treatment Plant Renewal and System Upgrade (Apollo Bay) | 260 |  |  |  |  |  | 25 | 15 | 219 |
| Backflow Prevention - Barwon Water Assets (Various) | 360 |  |  |  |  |  | 185 | 16 | 160 |
| Bannockburn Recycled Water Scheme (Bannockburn) | 473 |  |  |  |  |  | 178 | 294 | 1 |
| Bannockburn Tank (Bannockburn) | 2 175 |  |  |  |  |  | 1 | 209 | 1 965 |
| Barwon Downs Wellfield Refurbishment (Barwon Downs) | 1 421 |  |  |  |  |  | 29 | .. | 1 391 |
| Bellarine Transfer Main Duplication (Stage 3) (Various) | 7 126 |  |  |  |  |  | 5 588 | 1 538 | .. |
| Bellarine Transfer Main Duplication (Stage 4) (Ocean Grove) | 1 891 |  |  |  |  |  | 13 | 122 | 1 755 |
| Birregurra Water Treatment Plant Renewal and System Upgrade (Birregurra) | 127 |  |  |  |  |  | 5 | 5 | 117 |
| Black Rock Water Reclamation Plant Air Quality Facility (Barwon Heads) | 573 |  |  |  |  |  | 61 | 507 | 5 |
| Black Rock Water Reclamation Plant Solid Waste Handling Facility (Barwon Heads) | 286 |  |  |  |  |  | 10 | 276 | .. |
| Breamlea Sewerage Strategy (Breamlea) | 255 |  |  |  |  |  | 20 | 235 | .. |
| Brickmakers Siphon Replacement (Deans Marsh) | 669 |  |  |  |  |  | 55 | 594 | 21 |
| Colac Pipeline Replacement (Stage 4, 5, 6 and 7) (Colac) | 2 042 |  |  |  |  |  | 152 | 122 | 1 767 |
| Colac Pipeline Track Construction (Colac) | 301 |  |  |  |  |  | 204 | 47 | 50 |
| Colac Reticulation Improvements - (Stage 3) (Colac) | 511 |  |  |  |  |  | 35 | .. | 476 |
| Colac Water Reclamation Plant Upgrade (Colac) | 14 042 |  |  |  |  |  | 13 532 | 510 | .. |
| Colac Water Reticulation Improvements (Colac) | 1 224 |  |  |  |  |  | 43 | 71 | 1 110 |
| Colac Water Supply - Supply Basin No.5 (Colac) | 4 933 |  |  |  |  |  | 247 | 3 061 | 1 624 |
| Colac Water Treatment Plant Renewal and System Upgrade (Colac) | 628 |  |  |  |  |  | 76 | 47 | 505 |
| Computer Hardware - Infrastructure (Various) | 9 585 |  |  |  |  |  | 4 752 | 471 | 4 361 |
| Computer Hardware - User Requests (Various) | 4 390 |  |  |  |  |  | 1 477 | 169 | 2 744 |
| Computer Infrastructure - Software (Various) | 4 235 |  |  |  |  |  | 1 008 | 255 | 2 972 |
| Computer Network Modelling (Various) | 452 |  |  |  |  |  | 122 | 52 | 278 |
| Computer Software - User Requests (Various) | 3 825 |  |  |  |  |  | 741 | .. | 3 083 |
| Corporate Buildings Refurbishment Works (Geelong) | 693 |  |  |  |  |  | 265 | 84 | 344 |
| Developer Works Upsizing/Extensions (Various) | 2 936 |  |  |  |  |  | 75 | 255 | 2 605 |
| Disinfection Plant - Duty/Standby System (Various) | 993 |  |  |  |  |  | 799 | 190 | 4 |
| Document Management System (Geelong) | 2 015 |  |  |  |  |  | 410 | 663 | 942 |
| Flow Metering (Various) | 718 |  |  |  |  |  | 134 | .. | 584 |
| Flow Monitoring (Various) | 558 |  |  |  |  |  | 160 | 35 | 362 |
| Focus - Hardware (Geelong) | 393 |  |  |  |  |  | 315 | 78 | .. |
| Focus - Software (Geelong) | 308 |  |  |  |  |  | 195 | 113 | .. |
| Forrest Water Treatment Plant Renewal and System Upgrade (Forrest) |  |  |  |  |  | 198 | 30 | 5 | 162 |
| Gellibrand Water Treatment Plant Renewal and System Upgrade (Gellibrand) | 185 |  |  |  |  |  | 20 | 5 | 160 |
| GIS Upgrade (Geelong) | 2 024 |  |  |  |  |  | 1 667 | 357 | .. |
| Headworks Field Office Construction (Gellibrand) | 384 |  |  |  |  |  | 285 | 99 | .. |
| Headworks Minor Asset Creation (Various) | 1 281 |  |  |  |  |  | 142 | 94 | 1 044 |
| Horseshoe Bend Road Torquay Sewer (Torquay) | 1 475 |  |  |  |  |  | 16 | 510 | 949 |
| Inlet Channel Reconstruction (Moriac) | 4 058 |  |  |  |  |  | 140 | 710 | 3 208 |
| Jan Juc High Level Improvements (Torquay) | 233 |  |  |  |  |  | 108 | 120 | 5 |
| Jan Juc High Level Water Supply System (Torquay) | 703 |  |  |  |  |  | 14 | 313 | 375 |
| Land Information (Geelong) | 448 |  |  |  |  |  | 226 | 10 | 212 |
| Lining Of Main Sewers (Various) | 26 755 |  |  |  |  |  | 8 812 | .. | 17 943 |
| Lorne No.3 Tank Replacement (Lorne) | 725 |  |  |  |  |  | 15 | 78 | 632 |
| Lorne Retarding Tank at Pump Station 1 (Lorne) | 656 |  |  |  |  |  | 37 | 605 | 13 |
| Lorne Water Treatment Plant Renewal and System Upgrade (Lorne) | 455 |  |  |  |  |  | 28 | 16 | 411 |
| Mains Replacement/Rehabilitation and System Improvements (Various) | 10 601 |  |  |  |  |  | 5 919 | 418 | 4 265 |
| Mains Replacements (Various) | 30 819 |  |  |  |  |  | 9 749 | 1 879 | 19 190 |
| Meredith Water Treatment Plant Improvements (Meredith) | 542 |  |  |  |  |  | 336 | 7 | 199 |
| Meter Replacement Program (Various) | 4 489 |  |  |  |  |  | 2 127 | 230 | 2 132 |
| Minor Headworks Improvements (Various) | 1 404 |  |  |  |  |  | 469 | 104 | 831 |
| Minor Reticulation Improvements (Various) | 2 737 |  |  |  |  |  | 981 | 157 | 1 599 |
| Montpellier (Basins 2 and 4) (Geelong) | 3 425 |  |  |  |  |  | 15 | 209 | 3 202 |
| Moorabool Water Treatment Plant Acid Dosing (Moorabool) | 308 |  |  |  |  |  | 40 | 268 | .. |
| Moorabool Water Treatment Plant Improvements (Moorabool) | 1 335 |  |  |  |  |  | 178 | 38 | 1 119 |
| Moorabool Water Treatment Plant Sludge Management Works (Moorabool) | 1 591 |  |  |  |  |  | 162 | 31 | 1 399 |
| New and Replacement House Connections - Sewer (Various) | 4 757 |  |  |  |  |  | 350 | 357 | 4 050 |
| New Replacements and Conversions (Various) | 3 859 |  |  |  |  |  | 933 | 261 | 2 665 |
| Northern Feeder Main (Stage 2) (Geelong) | 2 566 |  |  |  |  |  | 1 530 | 1 010 | 26 |
| Ocean Grove Tank (Ocean Grove) | 4 995 |  |  |  |  |  | 4 944 | 51 | .. |
| Ocean Grove to Black Rock Transfer Replacement (Stage 2) (Ocean Grove) |  |  |  |  | 1 077 |  | 1 026 | 51 | .. |
| Odour and Corrosion Programs (Various) | 1 052 |  |  |  |  |  | 232 | 151 | 668 |
| Office Building Mechanical Services (Various) | 604 |  |  |  |  |  | 466 | 21 | 117 |
| Office Furniture And Equipment (Various) | 514 |  |  |  |  |  | 279 | 21 | 213 |
| OH & S Items (Various) | 1 251 |  |  |  |  |  | 314 | 84 | 853 |
| Olangolah Reservoir - Embankment and Spillway (Gellibrand) | 792 |  |  |  |  |  | 47 | 735 | 10 |
| Other Land Purchase (Various) | 625 |  |  |  |  |  | 332 | 26 | 267 |
| Plant and Machinery (Geelong) | 6 526 |  |  |  |  |  | 2 488 | 360 | 3 678 |
| Printing and Photographic (Geelong) | 191 |  |  |  |  |  | 107 | 5 | 78 |
| Pump Replace (Geelong and Otway) (Various) | 3 179 |  |  |  |  |  | 955 | 198 | 2 026 |
| Pump Station OH&S Issues (Various) | 1 475 |  |  |  |  |  | 211 | 113 | 1 151 |
| Reclaimed Water Project (Barwon Heads) | 3 016 |  |  |  |  |  | 2 961 | 55 | .. |
| Regional Treat Plants -Minor Improvements (Various) | 3 197 |  |  |  |  |  | 721 | 155 | 2 322 |
| Replacement House Connections - Water (Various) | 2 115 |  |  |  |  |  | 162 | 153 | 1 800 |
| Replacements of Plant Items (Various) | 5 343 |  |  |  |  |  | 1 402 | 298 | 3 643 |
| Sewer Reticulation Improvements (Various) | 3 602 |  |  |  |  |  | 365 | 337 | 2 900 |
| Skenes Creek Sewer Scheme Expansion (Skenes Creek) | 4 936 |  |  |  |  |  | 3 272 | 1 653 | 10 |
| Skenes Creek Water Supply Improvements (Stage 4) - 450kl Tank (Skenes Creek) | 513 |  |  |  |  |  | .. | 47 | 466 |
| Switchboard Replacements (Various) | 1 730 |  |  |  |  |  | 618 | 99 | 1 013 |
| System Performance Monitoring (Various) | 542 |  |  |  |  |  | 406 | 57 | 78 |
| Teesdale High Level Pump Station (Teesdale) | 299 |  |  |  |  |  | .. | 52 | 246 |
| Torquay - Esplanade Sewer Replacement (Torquay) | 1 185 |  |  |  |  |  | 60 | 233 | 892 |
| Torquay High Level Feeder Main (Torquay) | 726 |  |  |  |  |  | 43 | 672 | 10 |
| Torquay High Level Tank Land Acquisition (Torquay) | 874 |  |  |  |  |  | 315 | .. | 559 |
| Torquay Pump Station Upgrade No.1 (Torquay) | 504 |  |  |  |  |  | 11 | 10 | 483 |
| Torquay Pump Station Upgrade No.4 (Torquay) | 2 266 |  |  |  |  |  | 230 | 1 596 | 440 |
| Torquay Pump Station Upgrade No.5 (Torquay) | 239 |  |  |  |  |  | 61 | 167 | 10 |
| Torquay to Black Rock Sewer Replacement (Torquay) | 6 493 |  |  |  |  |  | 2 987 | 3 485 | 21 |
| Torquay-Darian Rd Sewerage Scheme (Torquay) | 960 |  |  |  |  |  | 20 | 84 | 857 |
| Vehicles (Geelong) | 37 185 |  |  |  |  |  | 10 263 | 2 401 | 24 521 |
| Water Leakage Reduction (Various) | 652 |  |  |  |  |  | 67 | 52 | 533 |
| West Gellibrand Reservoir - Outlet Tower (Gellibrand) | 551 |  |  |  |  |  | 20 | 531 | .. |
| Wurdee Boluc Backwash, Emergency Clear Water Storage and Filter to Waste (Moriac) | 3 372 |  |  |  |  |  | 10 | 1 189 | 2 173 |
| Wurdee Boluc Chemical Bunding (Moriac) | 107 |  |  |  |  |  | 5 | 102 | .. |
| Wurdee Buloc Disinfection System Upgrade (Moriac) | 672 |  |  |  |  |  | 100 | 566 | 5 |
| Wurdee Buloc Enhanced Direct Filtration (Moriac) | 2 192 |  |  |  |  |  | 100 | 102 | 1 990 |
| Wurdee Buloc Renewal and System Upgrade (Moriac) | 2 343 |  |  |  |  |  | 1 036 | 546 | 762 |
| Central Highlands Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Asset Management System - Implementation (Ballarat) | 2 629 |  |  |  |  |  | 1 627 | 606 | 396 |
| Ballarat South WWTP Dewatering Facility (Ballarat) | 1 277 |  |  |  |  |  | 24 | 620 | 633 |
| Billing System Enhancements (Ballarat) | 412 |  |  |  |  |  | 69 | 59 | 284 |
| Bulk Water Pipeline (Daylesford) | 506 |  |  |  |  |  | 171 | 99 | 236 |
| Bulk Water Pipeline Construction (Cosgrave) (Creswick) | 1 989 |  |  |  |  |  | 16 | 493 | 1 480 |
| Data Collection Systems - Telemetry (Various) | 902 |  |  |  |  |  | 494 | .. | 408 |
| Environmental Management System Implementation (Ballarat) | 1 295 |  |  |  |  |  | 1 095 | 93 | 107 |
| Finance Systems Upgrade (Ballarat) | 182 |  |  |  |  |  | 103 | 26 | 53 |
| Information Management Implementation (Ballarat) | 757 |  |  |  |  |  | 374 | 150 | 233 |
| Information technology Infrastructure (Ballarat) | 2 429 |  |  |  |  |  | 932 | 748 | 749 |
| Offices Upgrade (Ballarat) | 238 |  |  |  |  |  | 76 | .. | 162 |
| Plant and equipment (Ballarat) | 7 820 |  |  |  |  |  | 1 849 | 1 910 | 4 061 |
| Sewerage Collection System Upgrade (Ballarat) | 8 967 |  |  |  |  |  | 3 016 | 1 598 | 4 353 |
| Sewerage Collection System Upgrade (Daylesford) | 1 467 |  |  |  |  |  | 398 | 248 | 821 |
| Sewerage Treatment Plant Upgrade and Reuse (Beaufort) | 2 483 |  |  |  |  |  | 32 | 129 | 2 322 |
| Sewerage Treatment Plant Upgrade and Reuse (Daylesford) | 3 807 |  |  |  |  |  | 1 595 | 413 | 1 799 |
| Sewerage Treatment Plant Upgrade and Reuse (Maryborough) | 4 123 |  |  |  |  |  | 2 046 | 1 549 | 528 |
| Waste Water Reticulation Replacements (Various) | 1 322 |  |  |  |  |  | 167 | 252 | 903 |
| Waste Water Treatment Plants Replacements (Various) | 2 654 |  |  |  |  |  | 576 | 668 | 1 410 |
| Water Meters Purchase (Various) | 728 |  |  |  |  |  | 351 | 121 | 256 |
| Water Meters Replacement (Various) | 1 832 |  |  |  |  |  | 691 | 361 | 780 |
| Water Pump Station Construction (Clunes High Level Zone) (Clunes) | 991 |  |  |  |  |  | 59 | 432 | 500 |
| Water Resource Security (Ballarat) | 1 254 |  |  |  |  |  | 1 130 | 124 | .. |
| Water Resource Security (Other Districts) (Various) | 122 |  |  |  |  |  | 4 | 31 | 87 |
| Water Reticulation Replacement (Ballarat) | 9 922 |  |  |  |  |  | 3 630 | 1 102 | 5 190 |
| Water Supply (Tanks, Control Valves) Renew (Various) | 2 985 |  |  |  |  |  | 794 | 1 099 | 1 092 |
| Water Supply Reservoirs Improvements (Ballarat) | 3 432 |  |  |  |  |  | 1 140 | 769 | 1 523 |
| Water Treatment Plant Asset Replacements (Maryborough) | 1 297 |  |  |  |  |  | 704 | 62 | 531 |
| Water Treatment Plant Improvements (Maryborough / Avoca) | 1 684 |  |  |  |  |  | 424 | 309 | 951 |
| Coliban Region Water Authority | .. |  |  |  |  |  | .. | .. | .. |
| Buildings and Land - Purchase (Bendigo) |  |  |  |  | 391 |  | 50 | 182 | 159 |
| Buildings and Land - Upgrade (Bendigo) |  |  |  |  | 681 |  | 13 | 44 | 625 |
| Office Equipment - Replace (Bendigo) | 2 126 |  |  |  |  |  | 208 | 22 | 1 896 |
| Office Furniture - Replace (Bendigo) | 438 |  |  |  |  |  | 116 | 10 | 312 |
| Recycled Water - Construct (Castlemaine) | 683 |  |  |  |  |  | 170 | 513 | .. |
| Software - Purchase (Bendigo) | 519 |  |  |  |  |  | 42 | 143 | 334 |
| Software - Upgrade (Bendigo) | 15 400 |  |  |  |  |  | 447 | 790 | 14 163 |
| Wastewater Main - Replace (Bendigo) | 568 |  |  |  |  |  | 80 | 77 | 410 |
| Wastewater Pumping - Construct (Bendigo) | 2 115 |  |  |  |  |  | 565 | 29 | 1 521 |
| Wastewater Pumping - Replace (Various) | 339 |  |  |  |  |  | 135 | 39 | 165 |
| Wastewater Scheme - Construct (Echuca) | 424 |  |  |  |  |  | 230 | 194 | .. |
| Wastewater Treatment - Construct (Kyneton) | 9 261 |  |  |  |  |  | 8 874 | 387 | .. |
| Wastewater Treatment - Replace (Bendigo) | 115 |  |  |  |  |  | 18 | 97 | .. |
| Wastewater Treatment - Replace (Bendigo) | 2 397 |  |  |  |  |  | 350 | 682 | 1 365 |
| Wastewater Treatment - Replace (Bendigo) | 375 |  |  |  |  |  | 43 | 11 | 321 |
| Water Channel - Upgrade (Various) | 6 582 |  |  |  |  |  | .. | 174 | 6 407 |
| Water Distribution - Construct (Various) |  |  |  |  | 219 |  | 15 | 55 | 149 |
| Water Distribution - Replace (Bendigo) | 339 |  |  |  |  |  | 16 | 149 | 174 |
| Water Distribution - Replace (Malmsbury) | 4 192 |  |  |  |  |  | 1 249 | 242 | 2 701 |
| Water Main - Construct (Bendigo) | 1 813 |  |  |  |  |  | 203 | 48 | 1 561 |
| Water Main - Construct (Bendigo) | 2 556 |  |  |  |  |  | 1 230 | 1 326 | .. |
| Water Main - Construct (Tooborac) | 1 744 |  |  |  |  |  | 1 212 | 532 | .. |
| Water Main - Replace (Bendigo) | 4 865 |  |  |  |  |  | 2 201 | 780 | 1 884 |
| Water Main - Replace (Bendigo) | 1 944 |  |  |  |  |  | 571 | 42 | 1 332 |
| Water Main - Upgrade (Castlemaine) | 157 |  |  |  |  |  | 80 | 77 | .. |
| Water Pump Station - Replace (Bendigo) | 322 |  |  |  |  |  | 105 | 44 | 173 |
| Water Reservoir - Construct (Malmsbury) | 203 |  |  |  |  |  | 42 | 5 | 156 |
| Water Reservoir - Replace (Malmsbury) | 39 922 |  |  |  |  |  | 199 | 340 | 39 383 |
| Water Reservoir - Upgrade (Bendigo) | 205 |  |  |  |  |  | 9 | 7 | 189 |
| Water Reservoir - Upgrade (Harcourt) | 4 102 |  |  |  |  |  | 1 451 | 2 652 | .. |
| Water Reservoir - Upgrade (Heathcote) |  |  |  |  | 3 659 |  | 2 479 | 243 | 937 |
| Water Reservoir - Upgrade (Trentham) | 5 700 |  |  |  |  |  | 4 801 | 899 | .. |
| Water Treatment - Construct (Bendigo) | 1 288 |  |  |  |  |  | 607 | 389 | 292 |
| Water Treatment - Replace (Bendigo) | 996 |  |  |  |  |  | 30 | 29 | 937 |
| Water Treatment - Replace (Cohuna) | 187 |  |  |  |  |  | 30 | 77 | 79 |
| Water Treatment - Upgrade (Echuca) | 899 |  |  |  |  |  | 255 | 339 | 305 |
| Water Treatment - Upgrade (Elmore) | 332 |  |  |  |  |  | 130 | 97 | 105 |
| Water Treatment - Upgrade (Heathcote) |  |  |  |  | 886 |  | 450 | 436 | .. |
| Water Treatment - Upgrade (Pyramid Hill) | 894 |  |  |  |  |  | 450 | 97 | 347 |
| East Gippsland Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Additional Irrigation Area Works (Dinner Plain) | 101 |  |  |  |  |  | 41 | .. | 60 |
| Augmentation Metung High Level System (Metung) | 531 |  |  |  |  |  | 154 | 377 | .. |
| Balfours Road Pump Replacement (Bairnsdale) | 489 |  |  |  |  |  | 19 | 45 | 425 |
| Banksia Peninsula Sewerage Scheme (Paynesville) | 708 |  |  |  |  |  | 3 | 50 | 655 |
| Bemm River Full Water Treatment Plant (Bemm River) | 622 |  |  |  |  |  | 39 | 383 | 200 |
| Booster Pump in Murphy Street (Bairnsdale) | 602 |  |  |  |  |  | 152 | 350 | 100 |
| Bruce's Track Additional Wet Weather Storage (Lakes Entrance) | 2 255 |  |  |  |  |  | 255 | 800 | 1 200 |
| Buchan Full Water Treatment Plant (Buchan) | 571 |  |  |  |  |  | 40 | 331 | 200 |
| Cann River Full Water Treatment Plant (Cann River) | 937 |  |  |  |  |  | 40 | 400 | 497 |
| Convert to Fixed Sprinklers - Bruce's Track (Lakes Entrance) | 298 |  |  |  |  |  | 103 | 65 | 130 |
| Developer Financed Works - Wastewater (Various) | 2 183 |  |  |  |  |  | 983 | 400 | 800 |
| Developer Financed Works - Water (Various) | 1 510 |  |  |  |  |  | 610 | 300 | 600 |
| Line Gravity Sewers (Bairnsdale) | 322 |  |  |  |  |  | 222 | 100 | .. |
| Mitchell River Supply Augmentation (Bairnsdale) | 28 300 |  |  |  |  |  | 202 | 300 | 27 798 |
| Motor Vehicle Purchases (Various) | 1 851 |  |  |  |  |  | 311 | 514 | 1 026 |
| Nowa Nowa Transfer Pipeline from Lakes Entrance (Nowa Nowa) | 967 |  |  |  |  |  | 227 | 440 | 300 |
| Office Furniture and Equipment (Various) | 1 751 |  |  |  |  |  | 400 | 367 | 984 |
| Paynesville Sewer main relining (Paynesville) | 910 |  |  |  |  |  | 710 | 100 | 100 |
| Plant and Equipment Purchases (Various) | 492 |  |  |  |  |  | 234 | 68 | 190 |
| Sewer Fall Protection Systems (Various) | 178 |  |  |  |  |  | 78 | 10 | .. |
| Sewer Main Relining - Lakes Entrance (Lakes Entrance) | 202 |  |  |  |  |  | 102 | 100 | .. |
| Swift Creek Full Water Treatment Plant (Swifts Creek) | 673 |  |  |  |  |  | 38 | 402 | 233 |
| Tambo Bluff Estate Wastewater Scheme (Metung) | 1 961 |  |  |  |  |  | 61 | 900 | 1 000 |
| Tambo Bluff Estate Water Scheme (Metung) | 540 |  |  |  |  |  | 15 | 263 | 262 |
| Upgrade Water Treatment Plant - Mallacoota (Mallacoota) | 445 |  |  |  |  |  | 40 | 115 | 290 |
| Watermain Replacements (Various) | 750 |  |  |  |  |  | .. | 250 | 500 |
| Wy Yung Backlog Sewerage Scheme (Bairnsdale) | 154 |  |  |  |  |  | 4 | .. | 150 |
| Central Gippsland Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Additional Clear Water Storage at Traralgon Water Treatment Plant, Blacks Service Basin (Traralgon) | 1 916 |  |  |  |  |  | 1 109 | 700 | 107 |
| Agricultural Minor Works (Various) | 302 |  |  |  |  |  | 16 | 60 | 225 |
| Air Valve Upgrades for Major Water Supply Systems (Various) | 144 |  |  |  |  |  | 67 | 10 | 67 |
| Bulk Waste Water Minor Capital Projects (Various) | 580 |  |  |  |  |  | .. | 75 | 505 |
| Bulk Water Minor Instrumentation (Various) | 155 |  |  |  |  |  | 27 | 10 | 118 |
| Cathodic Protection on Gippsland Water Assets (Various) | 935 |  |  |  |  |  | 36 | 70 | 829 |
| Cathodic Protection on Saline Water Outfall Pumps Assets (Sale) | 390 |  |  |  |  |  | 5 | 30 | 355 |
| Continued - Water Quality Improvement Minor Works (Various) | 604 |  |  |  |  |  | 24 | 75 | 505 |
| Customer Information and Billing System (Various) | 2 591 |  |  |  |  |  | 2 042 | 50 | 499 |
| Customer Meter replacements (Various) | 5 514 |  |  |  |  |  | 377 | 400 | 4 737 |
| Drouin Waste Water Treatment Plant Upgrading (Drouin) | 2 809 |  |  |  |  |  | 962 | 1 700 | 148 |
| Dutson - Composting Facility Project - Biosolids (Including Dredging) and Holding Area (Dutson) | 850 |  |  |  |  |  | 768 | 50 | 32 |
| Dutson - Develop Site Services and Drainage for Resource Recovery Facility (Dutson) | 2 453 |  |  |  |  |  | 332 | 100 | 2 021 |
| Dutson Downs Farm: Fodder Storage (Dutson) | 379 |  |  |  |  |  | 190 | 60 | 128 |
| Dutson Downs: Agricultural Equipment and Works (Dutson) | 665 |  |  |  |  |  | 8 | .. | 657 |
| Dutson Downs: Irrigator (Dutson) | 492 |  |  |  |  |  | 125 | .. | 367 |
| Dutson ESSO Pond - Leachate Return System Upgrade (Dutson) | 167 |  |  |  |  |  | 42 | 20 | 105 |
| Emerging Back Log Schemes Water - Connection Upgrades (Various) | 189 |  |  |  |  |  | 34 | 20 | 135 |
| Emerging Back Log Schemes Water - Main Extensions (Various) | 570 |  |  |  |  |  | 144 | 55 | 371 |
| Emerging Backlog Wastewater Schemes - Connection Upgrades (Various) | 234 |  |  |  |  |  | 41 | 25 | 168 |
| Emerging Backlog Wastewater Schemes - Main Extension (Various) | 604 |  |  |  |  |  | 62 | 70 | 472 |
| Erica Rawson Treatment (Rawson Water Treatment Plant to comply with Australian Drinking Water Guidelines) (Rawson) | 2 643 |  |  |  |  |  | 721 | 1 500 | 422 |
| Filter upgrades 1-4 Air Scour (Moe) | 188 |  |  |  |  |  | 35 | 100 | 53 |
| Fleet Purchases (Various) | 22 305 |  |  |  |  |  | 1 434 | 1 865 | 19 006 |
| Geographic Information System (Web Based Deployment) (Various) | 177 |  |  |  |  |  | 6 | 50 | 121 |
| Geographic Information System Upgrade (Various) | 422 |  |  |  |  |  | 89 | .. | 333 |
| Gippsland Water Factory - (Stage 1) (Various) | 118 588 |  |  |  |  |  | 1 504 | 10 000 | 107 085 |
| Hopetoun Rd, Drouin Pump Station (Drouin) | 1 632 |  |  |  |  |  | 279 | 1 300 | 53 |
| Improvements for System Security Transfer and Process Capital Projects (Various) | 341 |  |  |  |  |  | 51 | 38 | 253 |
| Information Technology Hardware Upgrades (Various) | 2 267 |  |  |  |  |  | 278 | 240 | 1 749 |
| Integration Development (Various) | 285 |  |  |  |  |  | 50 | 100 | 135 |
| Low Cost Assets (Plant and Equipment, Tools etc) (Various) | 131 |  |  |  |  |  | 15 | 15 | 101 |
| Maffra McAdams Tank and Rising Main Upgrade (Stage 2, 3 and 4) (Maffra) | 2 461 |  |  |  |  |  | 1 854 | 500 | 107 |
| Mainpac Replacement (Various) | 482 |  |  |  |  |  | 8 | 350 | 125 |
| Major Client - Pressure Reduction and Replacement (Morwell) | 638 |  |  |  |  |  | 6 | 50 | 582 |
| Management Information Systems/Portal (Various) | 352 |  |  |  |  |  | 58 | 125 | 168 |
| Mobile Car Kit Replacements (Various) | 187 |  |  |  |  |  | 24 | 21 | 141 |
| Morwell Outfall Main (East) Augmentation Project (Morwell) | 792 |  |  |  |  |  | 189 | 550 | 53 |
| Morwell Outfall Main (West) Re-connection (375 pipe) (Morwell) | 839 |  |  |  |  |  | 1 | 40 | 798 |
| New Finance System Implementation (Various) | 447 |  |  |  |  |  | 303 | 55 | 89 |
| Odour Management at Traralgon Emergency Storage (Traralgon) | 150 |  |  |  |  |  | .. | 150 | .. |
| Office Accommodation (Various) | 100 |  |  |  |  |  | .. | 100 | .. |
| Radio Network / Communication Links (Remote sites) Dutson (Various) | 723 |  |  |  |  |  | 106 | 50 | 567 |
| Replace 900 mm Reinforced Concrete Main - Comans St Morwell (Morwell) | 678 |  |  |  |  |  | 48 | 630 | .. |
| Replacement of Furniture (Various) | 225 |  |  |  |  |  | 22 | 26 | 177 |
| Replacement of Regional Outfall Sewer Creek Crossings (Various) | 235 |  |  |  |  |  | 135 | 100 | .. |
| Replacement of Scour Valves in the Regional Outfall Sewer (Various) | 127 |  |  |  |  |  | 24 | 50 | 53 |
| Reticulation Renewals (Various) | 14 920 |  |  |  |  |  | 1 594 | 1 500 | 11 826 |
| Sale High Level Pump Upgrade at the Water Treatment Plant (Sale) | 343 |  |  |  |  |  | 2 | 320 | 21 |
| Sale High Lift Diesel Pump Upgrade at Sale Water Treatment Plant (Sale) | 360 |  |  |  |  |  | 8 | 300 | 53 |
| Sale Sewer Pump Station No.1 Upgrade Inlet Work and Land Purchase (Sale) | 937 |  |  |  |  |  | 887 | 50 | .. |
| Sale Water Supply, Upgrade Sale Water Treatment Plant Control System (Sale) | 300 |  |  |  |  |  | 165 | 135 | .. |
| Seaspray (New Tank) Merrimans Creek Pump Station Upgrade (Seaspray) |  |  |  |  | 387 |  | 166 | 50 | 171 |
| Seaspray Sewerage Collection System (Seaspray) | 4 382 |  |  |  |  |  | 305 | 750 | 3 328 |
| Seaspray Wastewater Treatment and Disposal (Seaspray) | 2 062 |  |  |  |  |  | 188 | 1 500 | 374 |
| Sewer Pump Station Improvements (Various) | 10 212 |  |  |  |  |  | 788 | 600 | 8 824 |
| Sewer Reticulation Upgrades - All Systems (Various) | 3 393 |  |  |  |  |  | 24 | .. | 3 369 |
| Software Development of Supervisory Control And Data Acquisition - Emergency Backup system (Various) |  |  |  |  | 195 |  | 76 | .. | 119 |
| Software Upgrade - Structured Query Language (Various) | 485 |  |  |  |  |  | 49 | 100 | 336 |
| System Security Improvements for Water Supplies Minor Projects - Planning and Development (Various) |  |  |  | 345 |  |  | 55 | 38 | 253 |
| Tanjil River Pump Station Upgrade (Moe) |  |  |  | 693 |  |  | 25 | 350 | 318 |
| Traralgon Central West Catchment Trunk Sewer Upgrade (Traralgon) | 1 926 |  |  |  |  |  | 31 | 360 | 1 535 |
| Tyers Water Treatment Plant - Additional Treatment Module (Toongabbie System Review / Clear Water Storage) (Tyers) | 4 098 |  |  |  |  |  | 1 992 | 2 000 | 105 |
| Unplanned Sewer Failures in 2005-06 (Various) | 150 |  |  |  |  |  | .. | 150 | .. |
| Upgrade Rising Main Bradford to Lodge Drive Sewer Pump Station (Traralgon) | 135 |  |  |  |  |  | 35 | 100 | .. |
| Warragul Sewer Reticulation Upgrade (Warragul) | 2 637 |  |  |  |  |  | 17 | .. | 2 620 |
| Warragul Waste Water Treatment Plant Pump Station No.2, Rising Main Upgrade (Warragul) | 3 362 |  |  |  |  |  | 268 | 250 | 2 844 |
| Water Quality Database (Various) | 260 |  |  |  |  |  | 69 | 20 | 171 |
| Water Treatment Minor Capital Projects (Various) | 583 |  |  |  |  |  | 3 | 75 | 505 |
| Goulburn Valley Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Alexandra - Water Treatment Plant and Pipeline (Alexandra) | 3 095 |  |  |  |  |  | 100 | 1 995 | 1 000 |
| Alexandra - Works Centre (Alexandra) | 200 |  |  |  |  |  | 30 | 170 | .. |
| All Area - Asset Acquisitions - Corporate Assets (Various) | 28 600 |  |  |  |  |  | 2 600 | 2 600 | 23 400 |
| All Areas - Above Ground Asset Replacement (Various) | 7 480 |  |  |  |  |  | .. | 740 | 6 740 |
| All Areas - Cathodic Protection (Various) | 345 |  |  |  |  |  | 40 | 145 | 160 |
| All Areas - Standby Generators (Various) | 290 |  |  |  |  |  | .. | 290 | .. |
| All Areas - Waste Management Facility Septage Receival Facilities (Alexandra and Mansfield) (Various) | 340 |  |  |  |  |  | 40 | 300 | .. |
| All Areas - Water Meters (Replacement) (Various) | 2 244 |  |  |  |  |  | 244 | 200 | 1 800 |
| All Areas - Water Meters (Stock) (Various) | 1 562 |  |  |  |  |  | 262 | 130 | 1 170 |
| All Areas- Water Treatment Plant Supervisory Control and Data Acquisition (SCADA) system Crash Stops (Various) | 215 |  |  |  |  |  | 115 | 100 | .. |
| Avenel - Sewerage Scheme (Avenel) | 3 280 |  |  |  |  |  | 3 100 | .. | 180 |
| Broadford - Distribution Main to Mount Piper Estate (Broadford) | 335 |  |  |  |  |  | .. | 35 | 300 |
| Broadford - Govett and Hamilton Streets Water Main (Broadford) | 480 |  |  |  |  |  | .. | 40 | 440 |
| Broadford - Reservoir No.3 Upgrade (Broadford) | 420 |  |  |  |  |  | 45 | 375 | .. |
| Cobram - Strathmerton Pipeline (Cobram) | 3 450 |  |  |  |  |  | 3 150 | 300 | 0 |
| Cobram - Waste Management Facility Irrigation (Cobram) | 480 |  |  |  |  |  | .. | 290 | 190 |
| Cobram - Waste Management Facility Upgrade (Cobram) | 2 020 |  |  |  |  |  | 1 830 | .. | 190 |
| Cobram - Water Treatment Plant Augmentation (Stage 1) (Cobram) | 4 870 |  |  |  |  |  | 3 520 | 1 350 | .. |
| Cobram - Water Treatment Plant Augmentation (Stage 2) (Cobram) | 2 600 |  |  |  |  |  | .. | .. | 2 600 |
| Cobram - Water Treatment Plant Clear Water Storage and Backwash Tank (Cobram) | 1 400 |  |  |  |  |  | 1 320 | 80 | .. |
| Cobram - Water Treatment Plant Raw Water Pump Station and Pipeline (Cobram) | 235 |  |  |  |  |  | 150 | 85 | .. |
| Contingency Item - Sewer (Various) | 2 213 |  |  |  |  |  | 213 | 200 | 1 800 |
| Contingency Item - Water (Various) | 3 500 |  |  |  |  |  | 500 | 300 | 2 700 |
| Eildon - Provision of Water Treatment (Eildon) | 2 600 |  |  |  |  |  | 30 | 250 | 2 320 |
| Eildon - Rising Main Replacement (Eildon) | 275 |  |  |  |  |  | .. | .. | 275 |
| Euroa - Anderson Street Water Main (Euroa) | 650 |  |  |  |  |  | .. | .. | 650 |
| Hydraulic Modelling - Major Systems (Various) | 775 |  |  |  |  |  | 725 | 50 | .. |
| Katamatite - Upgrading Water Treatment Plant (Katamatite) | 230 |  |  |  |  |  | 20 | 210 | .. |
| Katandra - Raw Water Basin (Katandra) | 160 |  |  |  |  |  | 40 | 120 | .. |
| Kilmore - Hollowback to Kilmore Water Treatment Plant Pipeline Augmentation (Kilmore) | 1 160 |  |  |  |  |  | 770 | .. | 390 |
| Kilmore - Sunday Creek Reservoir Upgrade and Raising (Kilmore) | 4 950 |  |  |  |  |  | 50 | 350 | 4 550 |
| Kilmore - Waste Management Facility (Stage 2) Irrigation (Kilmore) | 425 |  |  |  |  |  | .. | .. | 425 |
| Kilmore - Waste Management Facility Augmentation (Kilmore) | 550 |  |  |  |  |  | 200 | 350 | .. |
| Kilmore - Water Treatment Plant (Stage 1) (Kilmore) | 1 950 |  |  |  |  |  | 1 900 | 50 | .. |
| Kyabram - Raw Water Storage (land purchase) (Kyabram) | 290 |  |  |  |  |  | 110 | 180 | .. |
| Kyabram - Waste Management Facility Augmentation (Stage 2) (Kyabram) | 1 300 |  |  |  |  |  | 50 | 500 | 750 |
| Landowner Reticulation Works - Sewer (b) (Various) | 42 069 |  |  |  |  |  | 9 669 | 3 600 | 28 800 |
| Landowner Reticulation Works - Water (b) (Various) | 24 423 |  |  |  |  |  | 4 173 | 2 250 | 18 000 |
| Mansfield - Ritchies Reservoir Pump Upgrade (Mansfield) | 135 |  |  |  |  |  | 25 | 110 | .. |
| Mansfield - Waste Management Facility and Discharge (Mansfield) | 1 865 |  |  |  |  |  | 1 530 | 335 | .. |
| Marysville - Distribution Works Main Supply (Marysville) | 600 |  |  |  |  |  | 40 | .. | 560 |
| Marysville - Waste Management Facility Augmentation (Marysville) | 2 370 |  |  |  |  |  | 520 | 100 | 1 750 |
| Mooroopna - Waste Management Facility Chemical Dosing (Mooroopna) |  |  |  |  | 380 |  | .. | .. | 380 |
| Nathalia - Waste Management Facility (Nathalia) | 1 880 |  |  |  |  |  | 1 000 | 880 | .. |
| Numurkah - High Lift Pumps (Numurkah) |  |  |  |  | 250 |  | .. | .. | 250 |
| Relining/Replacement Sewers (Various) |  |  |  |  | 6 412 |  | 1 012 | 500 | 4 900 |
| Rushworth - Sewerage Scheme (Rushworth) |  |  |  |  | 5 030 |  | 4 800 | .. | 230 |
| SAIF-T Replacement Program (Various) |  |  |  |  | 2 750 |  | 700 | 1 000 | 1 050 |
| Sawmill Settlement - Water Treatment Plant (Sawmill Settlement) | 1 455 |  |  |  |  |  | 50 | .. | 1 405 |
| Seymour - Water Reticulation Upgrades (Seymour) | 580 |  |  |  |  |  | .. | .. | 580 |
| Seymour - Water Treatment Plant Switchboard (Seymour) | 155 |  |  |  |  |  | .. | 20 | 135 |
| Seymour/Tallarook - New High Level System (Seymour/Tallarook) | 155 |  |  |  |  |  | .. | 25 | 130 |
| Shepparton - Biosolids Management Facility (Shepparton) | 2 730 |  |  |  |  |  | 50 | 300 | 2 380 |
| Shepparton - Byham Park Pump Station Upgrade (Stage 2) (Shepparton) | 580 |  |  |  |  |  | .. | .. | 580 |
| Shepparton - Campbells Sewer Main Upgrade (Shepparton) | 3 660 |  |  |  |  |  | 30 | 870 | 2 760 |
| Shepparton - Citect Control of Water Treatment Plant (Shepparton) | 135 |  |  |  |  |  | .. | .. | 135 |
| Shepparton - Congupna Booster Pump Station (Shepparton) | 205 |  |  |  |  |  | .. | .. | 205 |
| Shepparton - Gravity Sewer Wanganui Rd (Shepparton) | 1 220 |  |  |  |  |  | .. | .. | 1 220 |
| Shepparton - Kialla Lakes Treated Water Storage, Pumps and Associated Works (Shepparton) | 2 500 |  |  |  |  |  | 2 200 | 300 | .. |
| Shepparton - Maculata Drive Tower Replacement (Shepparton) | 505 |  |  |  |  |  | .. | .. | 505 |
| Shepparton - Maculata Drive Treated Water Storage, Pumps and Associated Works (Shepparton) | 2 300 |  |  |  |  |  | 2 000 | 300 | .. |
| Shepparton - Mason Street No.1 Pump Station (Shepparton) | 150 |  |  |  |  |  | .. | 150 | .. |
| Shepparton - McGill Street Pump Station Upgrade (Shepparton) | 1 955 |  |  |  |  |  | 570 | 140 | 1 245 |
| Shepparton - Numurkah Rd and Wanganui Rd Trunk Mains (Shepparton) | 1 240 |  |  |  |  |  | .. | .. | 1 240 |
| Shepparton - Old Dookie Road Depot Archive Storage (Shepparton) | 200 |  |  |  |  |  | 20 | 180 | .. |
| Shepparton - Old Dookie Road Water Main (Shepparton) | 580 |  |  |  |  |  | .. | .. | 580 |
| Shepparton - Outfall Rising Main to Daldy Rd (Shepparton) | 4 750 |  |  |  |  |  | 105 | .. | 4 645 |
| Shepparton - Sewer Pump Station 20 Sewage Pump Station Upgrade (Shepparton) | 680 |  |  |  |  |  | .. | .. | 680 |
| Shepparton - Waste Management Facility High Rate Anaerobic Lagoon Additional Aerators and Mixers (Shepparton) | 900 |  |  |  |  |  | .. | .. | 900 |
| Shepparton - Waste Management Facility Lagoon Beaching (Shepparton) | 550 |  |  |  |  |  | 205 | 345 | .. |
| Shepparton - Water Supply Distribution (Kingfisher Drive) (Shepparton) |  |  |  | 300 |  |  | 90 | .. | 210 |
| Shepparton - Welsford St Water Treatment Plant Electrics Upgrade (Shepparton) | 325 |  |  |  |  |  | 135 | .. | 190 |
| Stanhope - Sewerage Scheme (Stanhope) | 3 120 |  |  |  |  |  | 2 970 | .. | 150 |
| Tatura - Additional Waste Management Facility Winter Storage (Tatura) |  |  |  | 2 700 |  |  | 50 | 600 | 2 050 |
| Tatura - Brown Street Pump Station Upgrade (Tatura) | 340 |  |  |  |  |  | 20 | 320 | .. |
| Tongala - Backwash Recovery System (Tongala) | 300 |  |  |  |  |  | 245 | 55 | .. |
| Tongala - High Lift Pumps (Tongala) | 140 |  |  |  |  |  | 40 | 100 | .. |
| Tongala - Treated Water Storage (Tongala) | 460 |  |  |  |  |  | 15 | 90 | 355 |
| Tongala - Waste Management Facility Augmentation (Tongala) | 3 010 |  |  |  |  |  | 985 | 400 | 1 625 |
| Violet Town - Sewerage Scheme (Violet Town) | 3 350 |  |  |  |  |  | 3 050 | .. | 300 |
| Wallan - (Stage 1) Winter Storage, Land Purchase and Irrigation (Wallan) | 7 135 |  |  |  |  |  | 6 530 | 605 | .. |
| Wandong - Magpie and Stump Hotel Sewer Remediation (Wandong) | 130 |  |  |  |  |  | 30 | 100 | .. |
| Water Mains Replacement (Various) | 6 467 |  |  |  |  |  | 1 067 | 500 | 4 900 |
| Yea - Craigee St Sewerage Pump Station (Yea) | 108 |  |  |  |  |  | .. | 108 | .. |
| North East Region Water Authority | .. |  |  |  |  |  | .. | .. | .. |
| 375mm duplication along Lawrence St (between Mayfair and Parkers Road) (Wodonga) | 377 |  |  |  |  |  | 124 | 253 | .. |
| Aboveground Replacements (Various) | 6 471 |  |  |  |  |  | 723 | 341 | 5 407 |
| Aboveground replacements (Various) | 6 410 |  |  |  |  |  | 870 | 397 | 5 143 |
| Additional Raw Water Pump (Pump 6) (Wodonga) | 186 |  |  |  |  |  | 21 | 165 | .. |
| Additional Storage at Water Treatment Plant (Yarrawonga) | 1 379 |  |  |  |  |  | 47 | 1 332 | .. |
| Bears Hill (Wodonga) | 700 |  |  |  |  |  | 193 | 507 | .. |
| Billing System (Wodonga) | 157 |  |  |  |  |  | 3 | 154 | .. |
| Clearwater Supply ex Yarrawonga (Tungamah) | 2 381 |  |  |  |  |  | 1 | 84 | 2 296 |
| Computer and Office Equipment (Wodonga) | 409 |  |  |  |  |  | 64 | 31 | 314 |
| Convert Single Pump Pumping Station to Dual Pumps (Various) | 717 |  |  |  |  |  | 386 | 170 | 161 |
| Distribution Improvements (Various) | 991 |  |  |  |  |  | 202 | 105 | 684 |
| EMS and OHS Remedial Actions (Various) | 781 |  |  |  |  |  | 299 | 63 | 419 |
| Mains Renewals (Various) | 12 007 |  |  |  |  |  | 1 280 | 704 | 10 023 |
| Minor Assets and Plant (Various) | 693 |  |  |  |  |  | 107 | 52 | 534 |
| Supervisory Control and Data Acquisition (SCADA) system - Knowledge Management (Wodonga) | 172 |  |  |  |  |  | 135 | 37 | .. |
| Sewer Rehabilitation (Various) | 16 532 |  |  |  |  |  | 1 393 | 1 235 | 13 904 |
| Sewer Scheme (Porepunkah) | 3 155 |  |  |  |  |  | 2 225 | 930 | .. |
| Sewer Spill Containment (Various) | 1 142 |  |  |  |  |  | 253 | 205 | 684 |
| Technical Upgrades - Instrumentation and Control (Various) | 1 376 |  |  |  |  |  | 206 | 104 | 1 066 |
| Technology Development (Various) | 1 356 |  |  |  |  |  | 186 | 104 | 1 066 |
| Vehicles (Various) | 6 176 |  |  |  |  |  | 666 | 688 | 4 822 |
| Water Quality Improvements (Various) | 1 077 |  |  |  |  |  | 271 | 122 | 684 |
| Water Treatment Plant 14ML Storage (Wodonga) | 2 282 |  |  |  |  |  | 27 | 2 255 | .. |
| South Gippsland Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Asset Management (Various) | 3 075 |  |  |  |  |  | 525 | 587 | 1 963 |
| Computer Systems - Regular Replacement (Various) | 1 239 |  |  |  |  |  | 147 | 91 | 1 001 |
| Dams Risk - Coalition Creek (Rehabilitation-augmentation) (Korumburra) | 4 622 |  |  |  |  |  | .. | 850 | 3 772 |
| Filtration Plant Upgrade (Korumburra) | 173 |  |  |  |  |  | .. | 136 | 37 |
| Filtration Plant Upgrade (Foster) | 186 |  |  |  |  |  | 123 | .. | 63 |
| Filtration Plant Upgrade (Leongatha) | 232 |  |  |  |  |  | .. | 136 | 96 |
| Lagoon and Sludge Disposal and Filter Backwash Treatment. (Leongatha) | 278 |  |  |  |  |  | 135 | .. | 143 |
| Laura Vale Pump Station (Leongatha) | 454 |  |  |  |  |  | 29 | 425 | .. |
| Network Analysis Calibration (Various) | 176 |  |  |  |  |  | .. | 16 | 160 |
| New Venus Bay Outfall (Venus Bay) | 5 319 |  |  |  |  |  | 383 | 4 275 | 661 |
| Office Equipment (Various) | 359 |  |  |  |  |  | 20 | 21 | 318 |
| Office/Depot Improvements (Various) | 269 |  |  |  |  |  | 52 | .. | 217 |
| Operation Systems Improvements (Network) (Various) | 1 425 |  |  |  |  |  | 125 | 130 | 1 170 |
| Operation Systems Improvements (Quality) (Various) | 975 |  |  |  |  |  | 125 | 130 | 720 |
| Other Works - Saline Wastewater Project (Korumburra) | 894 |  |  |  |  |  | 115 | 30 | 749 |
| Pipeline Upgrade - "Y" Junction to Koonwarra (Leongatha) | 1 863 |  |  |  |  |  | 1 667 | 168 | 28 |
| Pipeline Upgrade - Koonwarra to Venus bay (Venus Bay) | 5 092 |  |  |  |  |  | 150 | 430 | 4 512 |
| Pipeline Upgrade - Korumburra to "Y" Junction (Korumburra) | 867 |  |  |  |  |  | 23 | .. | 844 |
| Plant and Equipment (Various) | 987 |  |  |  |  |  | 86 | 52 | 849 |
| Plant Upgrade (Leongatha) | 5 053 |  |  |  |  |  | 2 204 | 2 647 | 202 |
| Plant Upgrade (Korumburra) | 5 673 |  |  |  |  |  | 2 314 | 3 094 | 265 |
| Radio Communications Umbrella Network (Various) | 318 |  |  |  |  |  | .. | 21 | 297 |
| Refurbish Switchboards (Various) | 158 |  |  |  |  |  | 100 | .. | 58 |
| Refurbish Switchboards (Various) | 458 |  |  |  |  |  | 100 | 104 | 254 |
| Regional Saline Wastewater Treatment Plant (Koonwarra) | 236 |  |  |  |  |  | 61 | .. | 175 |
| Replacement/Rehabilitation of Mains (Various) | 5 924 |  |  |  |  |  | 400 | 470 | 5 054 |
| Reservoir Destratification (Leongatha) | 250 |  |  |  |  |  | .. | 250 | .. |
| Reservoir Destratification (Korumburra) | 107 |  |  |  |  |  | 44 | 63 | .. |
| Reservoir Destratification (Foster) | 112 |  |  |  |  |  | 46 | .. | 66 |
| Reticulation Sewers Replacement/ Rehabilitation (Various) | 3 439 |  |  |  |  |  | 30 | 52 | 3 357 |
| Rising Main (Leongatha) | 831 |  |  |  |  |  | 8 | .. | 823 |
| Sewerage Scheme (Waratah Bay) | 3 059 |  |  |  |  |  | 145 | 1 299 | 1 615 |
| Sludge Handling Facilities Disposal Improvements (Toora) | 196 |  |  |  |  |  | 20 | .. | 176 |
| Strategic Land Purchases (Various) | 2 500 |  |  |  |  |  | .. | 250 | 2 250 |
| Telemetry (Various) | 2 441 |  |  |  |  |  | 331 | 649 | 1 461 |
| Tools and Equipment (Various) | 277 |  |  |  |  |  | 4 | 21 | 252 |
| Trunk Main Augmentation (Wonthaggi) | 392 |  |  |  |  |  | 98 | .. | 294 |
| Vehicle Replacement (Various) | 11 440 |  |  |  |  |  | 875 | 783 | 9 782 |
| Water Meters (Various) | 2 270 |  |  |  |  |  | 150 | 164 | 1 956 |
| Water Treatment Plant Upgrade (Toora) |  |  |  |  | 238 |  | 134 | 104 | .. |
| Yarragon Road Pump Station Upgrade (Leongatha) | 632 |  |  |  |  |  | 95 | 528 | 9 |
| Wannon Region Water Authority (formerly South West Water Authority, Portland Coast Region Water Authority and Glenelg Region Water Authority |  |  |  |  |  |  |  |  |  |
| Arundle Road Feeder Main (Sandford) | 225 |  |  |  |  |  | 91 | 134 | .. |
| Asset and Risk Management - Development (Various) | 138 |  |  |  |  |  | 85 | 53 | .. |
| Bald Hill Basin Roof (Portland) | 353 |  |  |  |  |  | 4 | 149 | 200 |
| Casterton Water Treatment Plant (Casterton) | 2 800 |  |  |  |  |  | 113 | 2 687 | .. |
| Class A Water Reclamation Plant (Hamilton) | 2 025 |  |  |  |  |  | 1 930 | 95 | .. |
| Distribution - Upgrade Timboon Pumps (Port Campbell) | 330 |  |  |  |  |  | .. | .. | 330 |
| Effluent Treatment and Irrigation - Upgrade (Terang) | 122 |  |  |  |  |  | 15 | .. | 107 |
| Groundwater Risks - Consultancy (Warrnambool) | 181 |  |  |  |  |  | .. | .. | 181 |
| Information Technology Systems - Improvements (Various) | 1 944 |  |  |  |  |  | 424 | 516 | 1 004 |
| Install New Bores at Tullich (Casterton) | 622 |  |  |  |  |  | 594 | 28 | .. |
| Major Plant - Replacement (Various) | 1 393 |  |  |  |  |  | 318 | 346 | 729 |
| Outfall Sewer Remedial Works (Casterton) | 142 |  |  |  |  |  | 79 | 63 | .. |
| Replacement of Trunk Main to Treatment Plant (Cobden) | 373 |  |  |  |  |  | .. | .. | 373 |
| Reticulation - Water Main Replacements (Koroit) | 267 |  |  |  |  |  | .. | .. | 267 |
| Reticulation - Water Main Replacements (Camperdown) | 379 |  |  |  |  |  | .. | 112 | 267 |
| Reticulation - Water Main Replacements (Lismore/Derrinallum) | 188 |  |  |  |  |  | .. | 31 | 157 |
| Reticulation - Water Main Replacements (Warrnambool) | 111 |  |  |  |  |  | .. | 57 | 54 |
| Reticulation - Water Main Replacements (Terang) | 150 |  |  |  |  |  | .. | 65 | 85 |
| Supervisory Control and Data Acquisition (SCADA) system and Electrical Remediation (Various) | 1 184 |  |  |  |  |  | 43 | 691 | 450 |
| Sewer Reticulation - Rehabilitation (Warrnambool) | 136 |  |  |  |  |  | .. | 136 | .. |
| Sewer Treatment Plant - Winter Storage and Irrigation Augmentation (Port Campbell) | 2 311 |  |  |  |  |  | 938 | 1 373 | .. |
| Sewerage Scheme Reticulation (Peterborough) | 3 667 |  |  |  |  |  | 80 | 3 582 | 5 |
| Sewerage Scheme Treatment Plant (Peterborough) | 3 048 |  |  |  |  |  | 41 | 2 154 | 853 |
| Sewerage Treatment Plant Biosolids - Disposal (Warrnambool) | 4 707 |  |  |  |  |  | 3 245 | 1 462 | .. |
| Sewerage Treatment Plant Blower - Refurbishment (Warrnambool) | 175 |  |  |  |  |  | 25 | 73 | 77 |
| Sewerage Treatment Plant Diffuser - Replacement (Warrnambool) | 1 054 |  |  |  |  |  | 519 | .. | 535 |
| Stabilise Plantation Road Storage Embankment (Various) | 139 |  |  |  |  |  | 30 | .. | 109 |
| Supply Options - Review (Warrnambool) |  |  |  |  | 107 |  | .. | .. | 107 |
| Telemetry Installation - Improvement Phase 2 (Various) | 3 376 |  |  |  |  |  | 1 221 | 31 | 2 124 |
| Treatment Plant - Waste Activated Sludge Pumps - Replacement (Warrnambool) | 161 |  |  |  |  |  | .. | .. | 161 |
| Wastewater - Modify Saleyards Reticulation (Camperdown) | 352 |  |  |  |  |  | .. | 52 | 300 |
| Wastewater Treatment - Outfall Replacement (Warrnambool) | 1 867 |  |  |  |  |  | 51 | 1 816 | .. |
| Wastewater Treatment Plant Augmentation (Warrnambool) | 4 754 |  |  |  |  |  | 253 | 444 | 4 057 |
| Water Meters - Replacement (Camperdown) | 111 |  |  |  |  |  | 13 | 39 | 59 |
| Water Meters - Replacement (Warrnambool) | 460 |  |  |  |  |  | 179 | 103 | 178 |
| Water Pipeline to Timboon - Upgrade (Port Campbell) | 659 |  |  |  |  |  | .. | .. | 659 |
| Water Supply Dartmoor (Dartmoor) | 1 242 |  |  |  |  |  | 648 | 529 | 65 |
| Water Transfer Pump and Pipeline (Merino) | 700 |  |  |  |  |  | 532 | 168 | .. |
| Water Treatment Plant - Construction (Simpson) | 1 784 |  |  |  |  |  | 1 467 | 314 | 3 |
| Water Treatment Plant Minor Components - Replacement (Warrnambool) | 106 |  |  |  |  |  | 25 | 26 | 55 |
| Water Treatment Plant Upgrades (Warrnambool) | 2 401 |  |  |  |  |  | 1 615 | 783 | 3 |
| Western Region Water Authority | .. |  |  |  |  |  | .. | .. | .. |
| Avenue of Honour – Outfall Sewer (Bacchus Marsh) | 1 652 |  |  |  |  |  | 120 | 51 | 1 481 |
| Building Improvements (Various) | 500 |  |  |  |  |  | 141 | 10 | 348 |
| Business Development (Various) | 2 345 |  |  |  |  |  | 500 | 102 | 1 742 |
| Business Development (Various) | 2 213 |  |  |  |  |  | 368 | 102 | 1 742 |
| Development - Mains Upsizing - Sewer (Sunbury) | 1 328 |  |  |  |  |  | 144 | 128 | 1 056 |
| Development - Mains Upsizing - Sewer (Various) | 1 198 |  |  |  |  |  | 224 | 51 | 922 |
| Development - Mains Upsizing - Sewer (Melton) | 1 852 |  |  |  |  |  | 150 | 205 | 1 496 |
| Development - Mains Upsizing - Water (Sunbury) | 1 754 |  |  |  |  |  | 360 | 205 | 1 189 |
| Development - Mains Upsizing - Water (Melton) | 868 |  |  |  |  |  | 140 | 72 | 656 |
| Development - Mains Upsizing - Water (Various) | 1 328 |  |  |  |  |  | 406 | 51 | 871 |
| Drinking Water Quality Management System (Various) | 1 772 |  |  |  |  |  | 220 | 102 | 1 449 |
| Graphic Information System (Various) | 5 958 |  |  |  |  |  | 1 253 | 261 | 4 443 |
| High St - Sewer Realignment (Woodend) |  |  |  |  | 242 |  | 180 | 62 | .. |
| Information Technology (Various) | 26 273 |  |  |  |  |  | 7 057 | 892 | 18 324 |
| Loemans Road and Shepards Lane Pumping Station Upgrade (Sunbury) | 747 |  |  |  |  |  | 470 | 277 | .. |
| Melbourne To Sunbury Pipe Duplication (Sunbury) | 2 202 |  |  |  |  |  | 1 895 | 308 | .. |
| Northern Tank (Sunbury) | 1 846 |  |  |  |  |  | 62 | 554 | 1 230 |
| Plant and Equipment (Various) | 6 114 |  |  |  |  |  | 1 501 | 256 | 4 356 |
| Property Metering (Various) | 4 279 |  |  |  |  |  | 220 | 226 | 3 834 |
| Pump Station Renewals (Various) | 443 |  |  |  |  |  | 310 | 133 | .. |
| Recycled Water - Network Extension (Sunbury) | 2 300 |  |  |  |  |  | 445 | 113 | 1 742 |
| Recycled Water - (Stage 1) Reuse (Gisborne) | 1 538 |  |  |  |  |  | 769 | 51 | 718 |
| Recycled Water - (Stage 1) Reuse (Riddells Ck) | 684 |  |  |  |  |  | 110 | 266 | 308 |
| Recycled Water - (Stage 1) Reuse (Woodend) | 522 |  |  |  |  |  | 220 | 154 | 149 |
| Recycled Water Scheme (Melton) | 2 925 |  |  |  |  |  | 465 | 256 | 2 204 |
| Reticulation Modelling (Various) | 1 226 |  |  |  |  |  | 303 | 51 | 871 |
| Reticulation Renewals/Replacement (Various) | 17 973 |  |  |  |  |  | 2 119 | 646 | 15 208 |
| Rosslynne System - Booster Disinfection (Gisborne) | 362 |  |  |  |  |  | 55 | 308 | .. |
| Settlement Rd Pumping Station - New Pump (Riddells Creek) | 383 |  |  |  |  |  | 245 | 138 | .. |
| Sewer Scheme - Outfall (Macedon) | 3 332 |  |  |  |  |  | 2 000 | 1 332 | .. |
| Sewer Scheme - Reticulation (Macedon) | 7 502 |  |  |  |  |  | 4 191 | 3 311 | .. |
| Station Rd Sewer Pumping Station – Pump Upgrade (Gisborne) | 440 |  |  |  |  |  | 250 | 87 | 102 |
| Sun Wastewater Treatment Plant - Sludge Management (Sunbury) | 371 |  |  |  |  |  | 233 | 77 | 62 |
| Sunbury Wastewater Treatment Plant - Chemical Bund (Sunbury) | 207 |  |  |  |  |  | 110 | 97 | .. |
| Sunbury Wastewater Treatment Plant - New Centrifuge (Sunbury) | 1 365 |  |  |  |  |  | 530 | 425 | 410 |
| Sunbury Wastewater Treatment Plant - New Tertiary Tanks (Sunbury) | 3 179 |  |  |  |  |  | 155 | 1 896 | 1 128 |
| Sunbury Wastewater Treatment Plant - Tank Reconfiguration (Sunbury) | 2 667 |  |  |  |  |  | 697 | 1 355 | 615 |
| Tame St Sewer Pumping Station - Rising Main Replacement (Diggers Rest) | 732 |  |  |  |  |  | 340 | 392 | .. |
| Taylors Road Tank Augmentation (Mt Macedon and Macedon) | 2 080 |  |  |  |  |  | 97 | 523 | 1 461 |
| Vehicle Turnover (Various) | 22 838 |  |  |  |  |  | 4 644 | 974 | 17 220 |
| Wastewater Treatment Plant - Aeration of Primary Lagoon (Bacchus Marsh) | 338 |  |  |  |  |  | 30 | 102 | 205 |
| Wastewater Treatment Plant - Aeration Works (Melton) | 1 992 |  |  |  |  |  | 250 | 625 | 1 117 |
| Wastewater Treatment Plant - Augmentation (Riddells Creek) | 1 806 |  |  |  |  |  | 1 180 | 625 | .. |
| Wastewater Treatment Plant - Augmentation for Growth (Gisborne) | 3 485 |  |  |  |  |  | 200 | 205 | 3 080 |
| Wastewater Treatment Plant - Digestion Works (Melton) | 1 821 |  |  |  |  |  | 125 | 410 | 1 286 |
| Wastewater Treatment Plant - Secondary Sedimentation Tanks (Melton) | 3 910 |  |  |  |  |  | 15 | 205 | 3 690 |
| Wastewater Treatment Plant - Site Improvements Biodiversity (Various) | 1 174 |  |  |  |  |  | 144 | 36 | 994 |
| Wastewater Treatment Plant - Sludge Treatment (Gisborne) | 1 080 |  |  |  |  |  | 116 | 266 | 697 |
| Wastewater Treatment Plant - Sludge Treatment (Stage 1) (Melton) | 711 |  |  |  |  |  | 40 | 159 | 512 |
| Water Quality Improvement (Myrniong) | 1 205 |  |  |  |  |  | 165 | 1 040 | .. |
| Water Sustainability Plan (Various) | 161 |  |  |  |  |  | 120 | 41 | .. |
| Water Treatment Plant – Decommission Plant and Irrigation System (Bacchus Marsh) |  |  |  | 415 |  |  | 215 | 200 | .. |
| Western Tank and Riddell Road Pumping Station Upgrades (Sunbury) |  |  |  | 3 352 |  |  | 625 | 2 726 | .. |
| Westernport Region Water Authority |  |  |  |  |  |  | .. | .. | .. |
| Information Technology and Office Systems (Newhaven) | 1 063 |  |  |  |  |  | 100 | 455 | 508 |
| Plant and Equipment - Purchase (Various) | 210 |  |  |  |  |  | 100 | 70 | 40 |
| Reuse Supply Pipeline (San Remo) | 233 |  |  |  |  |  | 33 | 200 | .. |
| Telemetry Improvements (Various) | 710 |  |  |  |  |  | 10 | 100 | 600 |
| Vehicles - Purchase (Various) | 1 160 |  |  |  |  |  | 260 | 300 | 600 |
| Wastewater Pump Station - Building Upgrades (Various) | 270 |  |  |  |  |  | 100 | 100 | 70 |
| Wastewater Pump Station - Mechanical Upgrades (Various) | 445 |  |  |  |  |  | 175 | 220 | 50 |
| Wastewater Treatment Plant - Process Upgrade (Bass) | 395 |  |  |  |  |  | 145 | 250 | .. |
| Water Treatment Plant - Process Upgrade (Glen Forbes) | 456 |  |  |  |  |  | 80 | 376 | .. |
| Total existing projects | 1 346 962 |  |  |  |  |  | 320 876 | 198 743 | 827 228 |

Source: Regional Urban Water Authorities

Notes:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

(b)	These projects, which are privately funded, will be delivered by the Goulburn Valley Region Water Authority.

Regional Urban Water authorities

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.6.2005 (a) | Estimated Expenditure 2005-06 | Remaining Expenditure |
| Barwon Region Water Authority | .. |  |  | .. | .. | .. |
| Biosolids (Breamlea) | 357 |  |  | .. | 357 | .. |
| Colac Sludge Lagoon Works (Colac) | 244 |  |  | .. | 43 | 201 |
| Montpellier Mini-Hydro (Geelong) | 665 |  |  | .. | 204 | 461 |
| Painkalac Reservoir - Embankment (Aireys Inlet) | 562 |  |  | .. | 21 | 541 |
| PeopleSoft Upgrade (Various) | 1 060 |  |  | .. | 510 | 550 |
| Portarlington Disinfection Building (Portarlington) | 215 |  |  | .. | 204 | 10 |
| Skenes Creek (Stage 5) - Pisces Pump Station (Skenes Creek) | 552 |  |  | .. | 5 | 547 |
| Spatial Information Equipment (Various) | 242 |  |  | .. | 48 | 194 |
| Torquay Briody Drive Pump Station Emergency Storage (Torquay) | 481 |  |  | .. | 31 | 450 |
| Torquay Low Level Feeder Main (Torquay) | 385 |  |  | .. | 21 | 364 |
| Wurdee Buloc Separate Backwash and Filter (Moriac) | 3 362 |  |  | .. | 1 189 | 2 173 |
| Wurdee Buloc Washwater Treatment (Moriac) | 486 |  |  | .. | 36 | 451 |
| Central Highlands Region Water Authority |  |  |  | .. | .. | .. |
| Daylesford Water Treatment Plant Asset Replacements (Daylesford) | 169 |  |  | .. | 85 | 84 |
| Farm Reuse Projects (Various) | 545 |  |  | .. | 48 | 497 |
| Long Term Water Distribution Strategy (Various) | 1 142 |  |  | .. | 330 | 812 |
| Waste Water treatment Plant Upgrade - Ballarat North and Creswick (Ballarat) | 40 791 |  |  | .. | 2 932 | 37 859 |
| Water Quality Improvements (Various) | 321 |  |  | .. | 162 | 159 |
| Water Reticulation - Chlorine Booster Stations Ballarat (Ballarat) | 261 |  |  | .. | 129 | 132 |
| Water Tank Blackwood (Blackwood) | 296 |  |  | .. | 49 | 247 |
| Water Treatment Plant Improvement - Lexton (Lexton) | 570 |  |  | .. | 120 | 450 |
| Coliban Region Water Authority | .. |  |  | .. | .. | .. |
| Wastewater Main - Construct (Various) | 213 |  |  | .. | 48 | 164 |
| Wastewater Main - Construct (Kyneton) | 2 221 |  |  | .. | 29 | 2 192 |
| Wastewater Main - Construct (Castlemaine) | 1 826 |  |  | .. | 12 | 1 814 |
| Wastewater Pumping - Construct (Various) | 595 |  |  | .. | 194 | 401 |
| Wastewater Treatment - Replace (Bridgewater) | 226 |  |  | .. | 226 | .. |
| Water Channel - Construct (Various) | 157 |  |  | .. | 77 | 79 |
| Water Main - Replace (Bendigo) | 503 |  |  | .. | 503 | .. |
| Water Pump Station - Upgrade (Various) | 639 |  |  | .. | 639 | .. |
| Water Reservoir - Upgrade (Malmsbury) | 3 583 |  |  | .. | 80 | 3 503 |
| Water Tank - Replace (Boort) | 294 |  |  | .. | 145 | 149 |
| Water Tanks - Construct (Various) | 358 |  |  | .. | 358 | .. |
| Water Treatment - Refurbish (Various) | 194 |  |  | .. | 194 | .. |
| Water Treatment - Upgrade (Various) | 203 |  |  | .. | 203 | .. |
| East Gippsland Region Water Authority |  |  |  | .. | .. | .. |
| Bridge Pump Station (Bairnsdale) | 250 |  |  | .. | 50 | 200 |
| Burden Place to Eagle Point Sewer Strategy (Paynesville) | 250 |  |  | .. | 50 | 200 |
| Construction of Dinner Plain Pond No.4 (Dinner Plain) | 400 |  |  | .. | 50 | 350 |
| Disinfection Residuals - Lakes Tyers Beach (Lakes Entrance) | 100 |  |  | .. | 20 | 80 |
| Gravity Sewer Rehabilitation - East Gippsland (Various) | 300 |  |  | .. | 100 | 200 |
| Mallacoota Wastewater Treatment Plant - Winter Storage Basin Refurbishment (Mallacoota) | 1 470 |  |  | 7 | 142 | 1 321 |
| Supervisory Control and Data Acquisition (SCADA) system implementation - Water (Various) | 2 000 |  |  | .. | 280 | 1 720 |
| Sewer Pump Replacements - Lakes Entrance (Lakes Entrance) | 105 |  |  | .. | 30 | 75 |
| Variable Speed Drive Pump Station - Lakes Entrance (Lakes Entrance) | 480 |  |  | .. | 75 | 405 |
| Water Treatment Plant High Level Scheme (Mallacoota) | 150 |  |  | .. | 50 | 100 |
| Central Gippsland Region Water Authority |  |  |  | .. | .. | .. |
| Backup Supply for Major Clients (Morwell) | 429 |  |  | .. | 60 | 369 |
| Bulk Water Entitlement - Long Term Planning Investigation into Raw Water Source (Various) | 2 974 |  |  | .. | 55 | 2 919 |
| Bulk Water Minor Capital Projects (Various) | 580 |  |  | .. | 75 | 505 |
| Continued software development of Supervisory Control And Data Acquisition (SCADA) system (Various) | 2 569 |  |  | .. | 200 | 2 369 |
| Department of Infrastructure - Review of Security Risk Management in Victoria's Energy Industries (Various) | 490 |  |  | .. | 100 | 390 |
| Erin Park Sewer Upgrade 300 mm Outfall Under Railway Bridge Traralgon (Traralgon) | 220 |  |  | .. | 30 | 190 |
| Hazelwood No.5 Storage Upgrade (Various) | 353 |  |  | .. | 300 | 53 |
| Install Sewer Openings at Property Boundaries (Various) | 696 |  |  | .. | 90 | 606 |
| Major Clients Wastewater Projects - All Systems (Various) | 535 |  |  | .. | 30 | 505 |
| Major Clients Water Supply Works - All Systems (Various) | 535 |  |  | .. | 30 | 505 |
| Metering: New Meters Installations (Various) | 1 881 |  |  | .. | 600 | 1 281 |
| Moe/Newborough Sewer Reticulation Augmentation (Moe) | 853 |  |  | .. | 20 | 833 |
| Morwell Sewerage - North West Development Outfall (Morwell) | 1 048 |  |  | .. | 50 | 998 |
| Morwell Water Supply, Churchill Distribution Main Duplication (Morwell) | 1 679 |  |  | .. | 50 | 1 629 |
| Morwell Water Supply, Jumbuck Area Upgrade (Morwell) | 283 |  |  | .. | 50 | 233 |
| New - Water Quality Improvement Minor Works (Various) | 316 |  |  | .. | 41 | 275 |
| New Holland Mouse Recovery Project (Dutson) | 188 |  |  | .. | 60 | 128 |
| New Intranet Software (Various) | 1 746 |  |  | .. | 50 | 1 696 |
| Noojee Water Supply - Upgrade of Supply System (Noojee) | 520 |  |  | .. | 40 | 480 |
| Occupational Health & Safety - Heavy Manhole replacement (Various) | 428 |  |  | .. | 70 | 358 |
| Payroll System Upgrade (Various) | 166 |  |  | .. | 50 | 116 |
| Process Improvements for Information Technology/Information Management and Management Information Systems (Various) | 1 882 |  |  | .. | 130 | 1 752 |
| Raw Water Systems Upgrade Projects - All Systems (Various) | 22 685 |  |  | .. | 55 | 22 630 |
| Refurbishment and Upgrade Works on Gippsland Water's Non-Water and Wastewater Buildings, Including Works Depots, Community Reserves and Offices. (Various) | 1 090 |  |  | .. | 100 | 990 |
| Regional Outfall Sewer Upgrade Works (Various) | 2 300 |  |  | .. | 200 | 2 100 |
| Replace Unlined Water Fittings (Various) | 385 |  |  | .. | 30 | 355 |
| Replacement of Monitoring Instrumentation in the Regional Outfall Sewer System (Various) | 128 |  |  | .. | 10 | 118 |
| Reuse Projects - All Systems (Various) | 2 337 |  |  | .. | 100 | 2 237 |
| Sale Water Supply, North West Area Upgrade (Includes Aerodrome) (Sale) | 373 |  |  | .. | 320 | 53 |
| Sale Water Treatment Plant Upgrade (Sale) | 2 079 |  |  | .. | 100 | 1 979 |
| Sale: Reline Jump Ups (Sale) | 340 |  |  | .. | 55 | 285 |
| Sewer Camera Purchase of Cables and Replacement of Camera Head (Various) | 201 |  |  | .. | 40 | 161 |
| Sewer Reticulation Customer Charter Initiative - Minor Capital Projects (Various) | 774 |  |  | .. | 100 | 674 |
| Supply and Distribution Security Improvement Works (Various) | 4 056 |  |  | .. | 165 | 3 891 |
| Town Water Supply Augmentation Studies - All Systems (Various) | 784 |  |  | .. | 250 | 534 |
| Traralgon Sewerage - Central East Trunk System Augmentation (Traralgon) | 1 397 |  |  | .. | 90 | 1 307 |
| Traralgon Sewerage - North West Interceptor System (Traralgon) | 2 663 |  |  | .. | 250 | 2 413 |
| Unplanned Capex Projects for Water - Asset Improvement Group (Various) | 290 |  |  | .. | 38 | 253 |
| Unplanned Plant Failures for Wastewater - Eg: Pumps, Instruments, Plant Component Failures (Various) | 580 |  |  | .. | 75 | 505 |
| Unplanned Wastewater Project Works (Various) | 290 |  |  | .. | 38 | 253 |
| Various Sewer Pump Stations - Install Telemetry (Various) | 963 |  |  | .. | 75 | 888 |
| Warragul Sewer - North East Augmentation (Warragul) | 418 |  |  | .. | 100 | 318 |
| Warragul Waste Water Treatment Plant - Chemical Dosing Facility (Warragul) | 288 |  |  | .. | 140 | 148 |
| Warragul Waste Water Treatment Plant - Sludge Dewatering (Warragul) | 842 |  |  | .. | 410 | 432 |
| Waste Water Treatment Plants All Systems - Biosolids Treatment (Various) | 1 340 |  |  | .. | 100 | 1 240 |
| Water Reticulation Improvement Minor Works (Various) | 774 |  |  | .. | 100 | 674 |
| Wet well washer installation (~10 per year for 5 years) (Various) | 387 |  |  | .. | 50 | 337 |
| Goulburn Valley Region Water Authority |  |  |  | .. | .. | .. |
| Alexandra - Waste Management Facility Aerators (Alexandra) | 140 |  |  | .. | 140 | .. |
| All Areas - Sewerage Master Plans for Mooroopna, Cobram, Tatura, Kyabram and Numurkah (Various) | 205 |  |  | .. | 125 | 80 |
| All Areas - Water Quality Instruments (Various) | 1 380 |  |  | .. | 130 | 1 250 |
| All Areas - Water Supply Master Plans for Cobram, Euroa, Seymour and Kyabram (Various) | 180 |  |  | .. | 90 | 90 |
| Kilmore - Headworks Upgrade (Stage 1) (Kilmore) | 2 940 |  |  | .. | 100 | 2 840 |
| Mooroopna - High Rate Anaerobic Lagoon Upgrade (Mooroopna) | 3 000 |  |  | .. | 50 | 2 950 |
| Tatura - Waste Management Facility Additional Offsite Reusers (Tatura) | 2 330 |  |  | .. | 300 | 2 030 |
| Tatura - Waste Management Facility Augmentation (Tatura) | 1 895 |  |  | .. | 100 | 1 795 |
| Yea - Provision of Filtration (Yea) | 825 |  |  | .. | 25 | 800 |
| Yea - Racecourse Road Water Main Duplication (Yea) | 150 |  |  | .. | 20 | 130 |
| North East Region Water Authority | .. |  |  | .. | .. | .. |
| Augment Filter (Yarrawonga) | 378 |  |  | .. | 378 | .. |
| Clearwater Supply ex Yarrawonga (Devenish) | 565 |  |  | .. | 565 | .. |
| Clearwater Supply ex Yarrawonga (St James) | 1 148 |  |  | .. | 45 | 1 103 |
| Connect to Porepunkah (Bright) | 500 |  |  | .. | 500 | .. |
| GIS - Business System Development (Wodonga) | 256 |  |  | .. | 256 | .. |
| Increase Capacity to East Yarrawonga Area (Yarrawonga) | 252 |  |  | .. | 252 | .. |
| Lakeside Rising Main (Pump Direct to South Road Pumping Station) (Yarrawonga) | 512 |  |  | .. | 512 | .. |
| Raw Water Storage (Walwa) | 120 |  |  | .. | 120 | .. |
| Upgrade / Relocate Treatment Plant (Yarrawonga) | 105 |  |  | .. | 105 | .. |
| Western Pipeline (Yarrawonga) | 1 245 |  |  | .. | 1 245 | .. |
| Western Storage and Booster Pumps 2ML (Yarrawonga) | 472 |  |  | .. | 472 | .. |
| South Gippsland Region Water Authority |  |  |  | .. | .. | .. |
| Dams Risk Reduction Works and Miscellaneous Improvement (Lance Creek) | 3 218 |  |  | 2 070 | 1 148 | .. |
| Mains to Meter (Various) | 264 |  |  | .. | 52 | 212 |
| Pipeline and Pump Stations (Wonthaggi) | 1 114 |  |  | 31 | 78 | 1 005 |
| Pipeline and Pump Stations (Welshpool) | 192 |  |  | .. | 52 | 140 |
| Pipeline and Pump Stations (Cape Paterson) | 251 |  |  | 80 | 52 | 119 |
| Re-use Distribution - Reticulation (Various) | 755 |  |  | .. | 100 | 655 |
| Toora 1 ML Basin Preliminary Works (Toora System) (Toora) | 161 |  |  | .. | 100 | 61 |
| Wastewater Treatment Plant Sludge Handling Establishment (Leongatha) | 136 |  |  | .. | 136 | .. |
| Wastewater Treatment Plant Upgrade (Wonthaggi) | 382 |  |  | .. | 104 | 278 |
| Wastewater Treatment Plant Upgrade (Inverloch) | 199 |  |  | .. | 25 | 174 |
| Water Meters (Bulk) (Various) | 656 |  |  | 162 | 94 | 400 |
| Water Pump Station OH&S (Bridge Replacement) (Dumbalk) | 275 |  |  | .. | 275 | .. |
| Water Treatment Plant Sludge Handling Facilities Disposal Improvements (Toora) | 659 |  |  | .. | 450 | 209 |
| Wannon Region Water Authority (formerly South West Water Authority, Portland Coast Region Water Authority and Glenelg Region Water Authority.. |  |  |  |  |  |  |
| Bore (Port Campbell) | 118 |  |  | 63 | .. | 55 |
| Bridgewater Road/Murphy's Road Watermain Extension (Portland) | 120 |  |  | .. | 120 | .. |
| Cadastral Base (Port Fairy) | 100 |  |  | .. | 100 | .. |
| Construction of Dales Road Water Storage No.2 (Warrnambool) | 4 894 |  |  | .. | .. | 4 894 |
| Customer Records Management System (Various) | 376 |  |  | 159 | 97 | 120 |
| Groundwater System Augmentation (Various) | 139 |  |  | .. | 21 | 118 |
| Increase Irrigation Farm Area (Terang) | 140 |  |  | 46 | 94 | .. |
| North Dennington Trunk Sewer (Warrnambool) | 160 |  |  | .. | 21 | 139 |
| Ocean Outfall Replacement (Port Fairy) |  | 100 |  | .. | 100 | .. |
| Plant Purchases (Various) | 1 050 |  |  | .. | 340 | 710 |
| Portland Aluminium Water Supply (Portland) | 501 |  |  | .. | 351 | 150 |
| Portland Waste Water Treatment Plant - Screens (Portland) | 100 |  |  | .. | 100 | .. |
| Pump Station Upgrades (Hamilton) | 157 |  |  | .. | 57 | 100 |
| Regional Laboratory Development (Various) | 104 |  |  | .. | 104 | .. |
| Russell's Creek Trunk Sewer (Warrnambool) | 184 |  |  | .. | 16 | 168 |
| Sewer Pipe Renewal (Various) | 375 |  |  | .. | 155 | 220 |
| Stabilisation of Treated Water (Camperdown) | 320 |  |  | 41 | 203 | 76 |
| Treatment Plant and Clear Water Storage (Balmoral) | 850 |  |  | .. | 50 | 800 |
| Waste Water Treatment Plant - (Stage 3) (Industrial Plant - Glaxo) (Port Fairy) | 3 230 |  |  | .. | 2 230 | 1 000 |
| Wastewater Treatment - Trailer Mounted Dewatering Unit (Warrnambool) | 695 |  |  | .. | 52 | 643 |
| Water Main Replacements (Cobden) | 201 |  |  | .. | 63 | 138 |
| Water Main Replacements (Various) | 650 |  |  | .. | 260 | 390 |
| Water Supply - Hopkins Point High Level (Warrnambool) | 550 |  |  | 15 | 52 | 483 |
| Water Transfer Pump and Pipeline (Coleraine) | 3 150 |  |  | .. | 1 000 | 2 150 |
| Water Treatment Plant Upgrade (Port Fairy) | 100 |  |  | .. | 100 | .. |
| West Portland Sewer Scheme (Portland) | 290 |  |  | .. | 40 | 250 |
| Wyatt St Basin Roof Replacement (Portland) | 150 |  |  | .. | 50 | 100 |
| Booster Pump (Coleraine) | 150 |  |  | .. | 150 | .. |
| Sludge Thickener (Hamilton) | 650 |  |  | .. | 650 | .. |
| Western Region Water Authority | .. |  |  | .. | .. | .. |
| Corrective Actions From HACCP Review (Various) | 184 |  |  | .. | 184 | .. |
| Eynesbury Station Development (Melton) |  |  | 205 | .. | 154 | 51 |
| Gisborne Office Purchase (Various) | 1 000 |  |  | .. | 1 000 | .. |
| Hamilton St Sewer Pumping Station - Refurbishment and Supervisory Control and Data Acquisition (SCADA) system (Riddells Creek) | 308 |  |  | .. | 308 | .. |
| Riddells Creek Wastewater Treatment Plant - Inlet Works (Riddells Ck) | 364 |  |  | .. | 282 | 82 |
| Rossylyne Water Treatment Plant - Lime Dosing (Gisborne) | 102 |  |  | .. | 102 | .. |
| Station Road Sewer Pumping Station - Rising Main (Gisborne) | 205 |  |  | .. | 205 | .. |
| Wastewater Treatment Plant - Upgrade (Woodend) | 4 100 |  |  | .. | 184 | 3 916 |
| Westernport Region Water Authority |  |  |  | .. | .. | .. |
| Wastewater Treatment Plant - Process Upgrade (Cowes) | 305 |  |  | .. | 305 | .. |
| Wastewater Treatment Plant - Process Upgrade (Bass) | 100 |  |  | .. | 10 | 90 |
| Water Treatment Plant - Chlorination Upgrade (Glen Forbes) | 180 |  |  | .. | 50 | 130 |
| Total new projects | 190 875 |  |  | 2 674 | 32 807 | 155 394 |
| Total Regional Urban Water Authorities projects | 1 537 837 |  |  | 323 550 | 231 550 | 982 622 |

Source: Regional Urban Water Authorities

Note:

(a)	Actual expenditure to 30 June 2005 based on information provided by agencies.

Appendix A: Contact Addresses and Telephone Numbers

# General government sector

| Department of Education and Training | Ground Floor, 2 Treasury Place EAST MELBOURNE VIC 3002 Telephone: (03) 9637 3247 |
| --- | --- |
| Department of Human Services | Level 15, 555 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9616 7686 |
| Department of Infrastructure | Level 22 80 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9655 6698 |
| Roads Corporation | 60 Denmark Street KEW VIC 3101 Telephone: (03) 9854 2183 |
| Department of Innovation Industry and Regional Development | Level 4, 55 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9651 9707 |
| Department of Justice | Ground Floor, 55 St Andrews Place EAST MELBOURNE VIC 3002 Telephone: (03) 9651 0341 |
| Country Fire Authority | 8 Lakeside Drive BURWOOD EAST VIC 3151 Telephone: (03) 9262 8444 |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street EAST MELBOURNE VIC 3002 Telephone: (03) 9662 4212 |
| Victoria Police (Office of the Chief Commissioner of Police) | Level 10, Building A World Trade Centre MELBOURNE VIC 3005 Telephone: (03) 9247 6360 |
| Department of Premier and Cabinet | Ground Floor, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 0084 |
| Department of Primary Industries | 1 Spring Street GPO Box 4440 MELBOURNE VIC 3001 Telephone: (03) 9658 4267 |
| Department of Sustainability and Environment | Level 7, 8 Nicholson Street EAST MELBOURNE VIC 3002 Telephone: (03) 9637 8364 |
| Environment Protection Authority | Level 12 8 Nicholson Street EAST MELBOURNE VIC 3002 Telephone: (03) 9637 8280 |
| Department of Treasury and Finance | Level 4, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 6239 |
| Department for Victorian Communities | Level 12, 1 Spring St MELBOURNE VIC 3000 Telephone: (03) 9208 3777 |
| Parliament of Victoria | Parliament House, Spring Street MELBOURNE VIC 3002 Telephone: (03) 9651 8488 |
| Victorian Auditor-General's Office | Level 34, 140 William Street MELBOURNE VIC 3000 Telephone: (03) 8601 7000 |

# Public non–financial corporations

| Director of Housing (PNFC) | GPO Box 4057 MELBOURNE VIC3001 Telephone: (03) 9616 8825 |
| --- | --- |
| V/Line Passenger Corporation | GPO Box 5343 MELBOURNE VIC 3001 Telephone: (03) 9619 5900 |
| Victorian Rail Track | Level 17 Transport House 589 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9619 8850 |
| Barwon Region Water Authority | PO Box 659 GEELONG VIC 3220 Telephone: (03) 5226 2500 |
| Central Gippsland Region Water Authority | PO Box 348 TRARALGON VIC 3844 Telephone: (03) 5177 4634 |
| Central Highlands Region Water Authority | PO Box 152 BALLARAT VIC 3353 Telephone: (03) 5320 3165 |
| Coliban Region Water Authority | PO Box 2770 Bendigo Mail Centre BENDIGO VIC 3554 Telephone: (03) 5434 1222 |
| East Gippsland Region Water Authority | PO Box 52 BAIRNSDALE VIC 3875 Telephone: (03) 5150 4400 |
| First Mildura Irrigation Trust | PO Box 5024 MILDURAVIC3502 Telephone: (03) 5021 1811 |
| Gippsland and Southern Rural Water Authority | PO Box 153 MAFFRA VIC 3860 Telephone: (03) 5139 3100 |
| Glenelg Region Water Authority | PO Box 107 HAMILTON VIC 3300 Telephone: (03) 5551 0400 |
| Goulburn Valley Region Water Authority | PO Box 185 SHEPPARTON VIC 3632 Telephone: (03) 5832 0400 |
| Goulburn-Murray Rural Water Authority | PO Box 165 TATURA VIC 3616 Telephone: (03) 5833 5500 |
| Grampians Wimmera-Mallee Water Authority | PO Box 481 HORSHAM VIC 3402 Telephone: (03) 5382 4611 |
| Lower Murray Urban and Rural Water Authority | PO Box 1438 MILDURA VIC 3502 Telephone: (03) 5051 3400 |
| North East Region Water Authority | PO BOX 863 WODONGA VIC 3689 Telephone: (02) 6022 0555 |
| Portland Coast Region Water Authority | PO Box 1189 PORTLAND VIC 3305 Telephone: (03) 5523 6244 |
| South Gippsland Region Water Authority | PO Box 102 FOSTER VIC 3960 Telephone: (03) 5682 1222 |
| Wannon Region Water Authority | PO Box 1158 WARRNAMBOOL VIC 3280 Telephone: (03) 5564 7611 |
| Western Region Water Authority | Locked Bag 2 GISBORNE VIC 3437 Telephone: (03) 5421 9400 |
| Westernport Region Water Authority | 2 Boyshome Road NEWHAVEN VIC 3925 Telephone: (03) 5956 4118 |

Appendix B: Location Index

A

Aireys Inlet, 33, 93, 116

Albert Park, 66, 67

Altona, 31

Apollo Bay, 19, 56, 93

Ararat, 41, 53, 82, 83, 84, 85, 86

Ashburton, 27

Avondale Heights, 36

B

Bacchus Marsh, 22, 32, 113, 114, 115

Bairnsdale, 29, 41, 53, 100, 101, 117

Ballarat, 19, 29, 50, 59, 97, 98, 116

Balwyn North, 19, 33

Bannockburn, 53, 93

Bass, 115, 124

Bayswater, 31

Beaconsfield, 31

Beaconsfield Upper, 19

Beechworth, 56

Belmont, 31, 50

Bena, 44

Bendigo, 29, 33, 50, 53, 69, 98, 99, 100, 117

Bentleigh, 20

Berwick, 21, 45

Bethanga, 53

Boort, 53, 76, 78, 80, 81, 117

Boronia, 20

Box Hill, 45

Box Hill North, 20

Briar Hill, 27

Bright, 20, 121

Brighton, 20

Broadmeadows, 21, 47

Brunswick, 38, 53

Bruthen, 44, 56

Buchan, 56, 100

Buninyong, 20

C

Camberwell, 41

Campbells Creek, 21

Cann River, 56, 100

Carlton, 53

Carlton North, 26

Caroline Springs, 21, 32, 53

Carrum, 35

Carrum Downs, 21, 46

Cheltenham, 21

Churchill, 22

Clayton, 21, 42, 52

Colac, 32, 38, 94, 116

Collingwood, 53, 57

Corio, 43

Corowa, 47

Cowes, 22, 123

Craigieburn, 32, 47, 69

Cranbourne, 24, 32, 50, 54

Culgoa, 56

D

Dandenong, 29, 37, 38, 49, 50

Dartmoor, 56, 112

Deer Park, 47

Doncaster, 22

Drouin, 32, 101, 102

E

East Geelong, 19, 36

Echuca, 32, 39, 47, 99, 100

Edenhope, 54, 85

Ellinbank, 61

Elmhurst, 54, 84

Elphingstone, 44, 47

Eltham, 22, 27, 69

Eltham North, 33

Emerald, 33

Epping, 34, 42, 46

Essendon North, 49

F

Fitzroy, 38

Footscray, 39, 54

Forest Hill, 43

Foster, 35, 109, 110

Frankston, 22, 29, 39, 45

Frankston North, 24, 33

G

Geelong, 33, 39, 41, 43, 47, 94, 95, 96, 97, 116

Gembrook, 33

Glen Iris, 32

Glen Waverley, 21, 23, 31

Glenroy, 23, 31

Golden Square, 27

Goornong, 56

Goroke, 56

Grantville, 44, 50

Greensborough, 31, 45

Greenvale, 45

Grovedale, 23, 33

Gunbower, 54

H

Hallam, 45

Hampton Park, 35

Harcourt, 99

Hawthorn, 33

Hawthorn East, 33

Healesville, 23

Heatherton, 50

Heidelberg, 38, 41

Hopetoun, 54, 84

Hoppers Crossing, 19, 22, 25

Hurstbridge, 23, 56

I

Inverloch, 54, 122

Ivanhoe, 31

J

Jacksons Hill, 28

K

Kew, 24, 39

Keysborough, 45

Koondrook, 57

Koroit, 57, 111

Kyabram, 33, 54, 75, 106

Kyneton, 99, 117

L

Lake Boga, 54

Lake Bolac, 54, 69

Langwarrin, 45, 46

Lara, 24, 70

Laverton, 46

Leongatha, 49, 54, 109, 110, 111, 121

Lilydale, 20, 24, 50

Linton, 57

Lorne, 39, 95

Lynbrook, 24

Lysterfield, 61

M

Macedon, 57, 114

Mallee, 62, 90, 91, 92

Malmsbury, 99, 117

Manangatang, 57

Marlo, 27, 35

Maryborough, 24, 25, 33, 39, 98

Meadow Heights, 43

Melbourne, 28, 37, 38, 43, 44, 47, 49, 52, 53, 55, 56, 57, 58, 59, 60, 62, 65, 66, 67, 68

Melton, 25, 113, 114, 115, 123

Mentone, 25

Merino, 57, 112

Metro, 49, 50, 90, 91, 92

Metropolitan, 40, 41, 42, 56

Mildura, 32, 54, 69, 70, 73, 88

Mill Park, 45

Mirboo North, 57

Mitta Mitta, 54

Monbulk, 34

Moorabbin, 29, 39, 54

Mooroopna, 44, 79, 106, 120

Mordialloc, 25

Moreland, 34

Mornington, 42

Morwell, 54, 103, 118

Mount Clear, 34

Mount Waverley, 25, 49

Murchison, 57, 79

Murtoa, 34, 83

Myrtleford, 55

N

Narre Warren, 27, 46

Narre Warren North, 45

Nathalia, 57, 80, 106

Natimuk, 57, 85

Newcomb, 34

Nhill, 26, 40, 55, 83, 84, 85

Nichols Point, 34

Niddrie, 38, 41

Noble Park, 36

Non-Metro Various, 43, 46, 47, 49

North Balwyn, 20

North Geelong, 43, 44

North Melbourne, 49, 53, 66

North Wyndham, 57

Numurkah, 26, 76, 80, 106

Nyah, 55

O

Olinda, 57

P

Pakenham, 35, 45, 47, 55

Parkville, 39, 40, 41, 42

Pascoe Vale, 26

Pearcedale, 26

Penshurst, 58

Phillip Island, 64, 69

Portland, 42, 44, 50, 111, 122, 123

Prahran, 40, 42

Princes Hill, 26, 35

Q

Quambatook, 58, 85

R

Ravenswood, 44, 47

Rawson, 58, 102

Raywood, 58

Reservoir, 26

Ringwood East, 41

Robinvale, 47, 55, 89

Rochester, 26, 75, 76, 77, 78, 80

Rockbank, 27

Rosanna, 28

Rosebud, 27

Ross Creek, 36

Rowville, 27

Roxburgh Park, 27, 43

Rural, 41, 42, 44, 70

Rye, 58

S

Sale, 27, 101, 103, 119

San Remo, 58, 115

Serpentine, 58

Seymour, 40, 107

Shepparton, 39, 41, 75, 76, 77, 79, 81, 107, 108

Skipton, 41

Somerton, 43, 46

Somerville, 25, 34

South Morang, 34, 50

Southbank, 59

Speed, 58

Spotswood, 60

Springvale, 55

St Albans, 46

Stanhope, 58, 75, 77, 79, 108

Statewide, 20, 29, 38, 39, 40, 41, 42, 43, 49, 53, 54, 55, 56, 57, 58, 62, 64, 69, 70, 90, 92

Stratford, 55

Strathmore, 27

Sunbury, 24, 46, 69, 113, 114, 115

Sunshine, 37

Sunshine North, 35

Surrey Hills, 21

Swifts Creek, 55, 101

Sydenham, 50

T

Tallangatta, 55

Tarneit, 35

Taylors Lakes, 28

Templestowe, 46

Thomastown, 28

Thornbury, 42

Timboon, 55

Toora, 58, 110, 111, 121, 122

Torquay, 55, 95, 96, 97, 116

Traralgon, 28, 35, 39, 43, 101, 103, 104, 118, 119, 120

Truganina, 45

Tullamarine, 22, 23

U

Upper Ferntree Gully, 35, 38

V

Various, 20, 21, 22, 29, 30, 32, 35, 37, 43, 46, 51, 59, 61, 62, 64, 66, 67, 74, 81, 82, 83, 84, 86, 87, 88, 93, 94, 95, 96, 97, 98, 99, 100, 101, 102, 103, 104, 105, 106, 108, 109, 110, 111, 112, 113, 114, 115, 116, 117, 118, 119, 120, 121, 122, 123

Vermont, 28

Vermont South, 43

W

Wallan, 28, 36, 58, 108

Wangaratta, 28, 29, 42

Wantirna, 42

Warragul, 28, 41, 55, 104, 120

Warrandyte, 58

Waverley, 29

Wellington Shire, 46

Werribee, 36, 40, 61, 74

Westmeadows, 22, 36

Wheelers Hill, 36, 50

Williamstown, 36, 42

Wimmera, 62

Wodonga, 28, 36, 44, 46, 108, 109, 121

Woomelang, 58

Wyndhamvale, 23

Y

Yarram, 28

Yarrawonga, 40, 58, 109, 121

Style Conventions

Figures in the tables and in the text have been rounded. Discripancies in tables between totals and sums of components reflect rounding. Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tbd	to be determined

ongoing	continuing output, program, project etc

na	not applicable