Public Sector

Asset Investment Program

2006–07

Presented by

The Honourable John Brumby, M.P.

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Information Paper No. 1

Table of Contents

Introduction	1

Coverage	1

Assets	1

Document Structure	2

Chapter 1: Public Sector Asset Investment Program 2006-07	3

2006-07 Asset investment initiatives	3

Asset management and delivery	8

Investing in the general government sector	9

Major public non-financial corporations asset investments	13

Other public non-financial corporations	14

Private sector investment in state infrastructure	15

Chapter 2: General Government Sector Asset Investment Program 2006-07	17

Department of Education and Training	17

Department of Human Services	35

Department of Infrastructure	41

Department of Innovation, Industry and Regional Development	51

Department of Justice	52

Department of Premier and Cabinet	57

Department of Primary Industries	59

Department of Sustainability and Environment	60

Department of Treasury and Finance	63

Department for Victorian Communities	64

Parliament	65

Country Fire Authority	66

Metropolitan Fire and Emergency Services Board	69

Chapter 3: Major Public Non–Financial Corporations Asset Investment Program 2006-07	71

First Mildura Irrigation Trust	71

Gippsland and Southern Rural Water Authority	72

Goulburn–Murray Rural Water Authority	75

Grampians Wimmera–Mallee Rural Water Authority	81

Lower Murray Urban and Rural Water Authority	87

Office of Housing	89

Regional Urban Water Authorities	91

Appendix A: Contact Addresses and Telephone Numbers	125

General government sector	125

Public non–financial corporations	127

Appendix B: Location Index	129

Style Conventions	135

Introduction

# Coverage

The Public Sector Asset Investment Program – Budget Information Paper No. 1 (BIP1) is compiled in association with the annual Budget Papers to inform Parliament and the community and has been produced annually since 1984-85.

BIP1 reports:

- detailed listings of major asset investment in 2006-07 for the general government sector and for major public non financial corporations (PNFCs);

- summary information for a number of significant corporations that provide goods and services in a commercial market place; and

- major public sector asset investment projects being delivered under Partnerships Victoria during 2006-07.

The general government sector asset investment projects reported in BIP1 support the outputs detailed in 2006-07 Service Delivery, Budget Paper No. 3.

BIP1 covers investments in assets that add to or impact the State’s balance sheet.

Projects with Total Estimated Expenditure (TEI) equal to or greater than $100 000 are reported. Finite projects due for completion with a final planned capital expenditure in 2006-07 of less than $30 000 are not included.

Projects that do not deliver benefits beyond 12 months, minor asset expenditure where projects are funded from ongoing minor works allocations, and capital grants paid to other sectors (including the private sector) are not included.

# Assets

Assets are non-current physical assets, typically infrastructure assets. Infrastructure assets provide services used to support or to produce outputs in the form of final services or products. Examples of infrastructure assets are the State’s road and railway networks, information technology systems, schools and hospitals.

The State’s asset portfolio also includes water storage and distribution infrastructure, correctional centres, courts, cultural assets such as historic museum collections as well as environmental assets such as public reserves, parks and public open spaces.

# Document Structure

Projects are listed together with their location under entity headings. Details of TEI are provided, investment activity up to and including 30 June 2006, together with projected asset investment expenditures on individual projects for 2006-07 and beyond are taken into account.

For each entity, the asset investments are listed as either:

- ‘Existing’ - projects that have received government approval and were being delivered as at 30 June 2006; or

- ‘New’ - projects approved and announced to commence by government as part of the 2005-06 Budget Update or the 2006-07 Budget.

BIP1 is prepared by the Department of Treasury and Finance (DTF) with input from the entities concerned. It should be noted that project details as listed reflect the intentions and priorities at the time of compilation. However, since asset investments are rarely static, it can be expected that some re-scheduling and re-programming will occur during the course of the year.

Chapter 1: Public Sector Asset Investment Program 2006-07

The public sector asset investment program includes asset investments that either increase service capacity or sustain the existing service capacity of assets to meet the needs of all Victorians. This chapter highlights major asset investments of the general government sector and major public non-financial corporations (PNFCs), and Partnerships Victoria projects.

# 2006-07 Asset investment initiatives

The 2006-07 Budget continues to deliver the Government’s commitments outlined in Growing Victoria Together, Sustaining Our Assets and Melbourne 2030 in health and education services, creating a safer environment, and a better future – all within an ongoing framework of sound financial management and fiscal responsibility.

This framework also supports major Government policy statements designed to build a strong and innovative economy, create jobs and growth, and deliver a competitive business environment.

The asset investment program includes many significant asset investments including commitments that have been made under the following Government policy statements:

- A Fairer Victoria;

- Meeting our Transport Challenges;

- Moving Forward – Making Provincial Victoria the Best Place to Live, Work and Invest;

- Healthy Futures – Delivering better health, research and jobs for Victorians; and

- Maintaining the Advantage – Skilled Victorians.

Major strategic asset investments announced in the 2006-07 Budget were presented in Service Delivery - Budget Paper No. 3, Chapter 1 and in Appendix A.

The 2006-07 Budget saw the announcement of new asset investments with a total estimated investment (TEI) of $4.9 billion, that includes around $1.3 billion TEI announced in the 2005-06 Budget Update.

The scope and nature of the asset investments demonstrates the Government’s ongoing commitment to deliver world-class infrastructure to enhance social, economic, environmental and cultural outcomes across the State.

The Government has committed a total gross asset investment in infrastructure over the next four years in excess of $12 billion to support service delivery to the public. The actual expenditure and delivery of assets from these investments occurs over a period of years and is reflected in the project listings provided.

Major infrastructure investments provided for in the 2006-07 Budget were as follows:

### Road and Rail

- $2.2 billion TEI committed to transport projects as part of $10.5 billion over the next ten years announced in the Meeting Our Transport Challenges statement, ensuring Melbourne remains one of the most liveable cities in the world, and provincial Victoria continues to be a prosperous and attractive place to work, live and invest.

### Hospitals and Aged Care Facilities

- $1.3 billion TEI to upgrade and replace health, aged care and community services facilities across Victoria, including the rebuilding of the Royal Children’s Hospital and the major upgrade of the Royal Melbourne Hospital emergency department.

### Schools and TAFE Institutes

- $448 million TEI to build better schools and TAFE colleges, and to enhance student outcomes. Other initiatives include the provision of computers in schools and the establishment of the Victorian Student Register, which will issue the Academic Number across accredited school education and training providers for all Victorians up to the age of 24 years.

## Types of investments

Infrastructure can be improved either through acquiring additional assets or through renewal or replacement of existing assets.

Chart 1.1 presents new projects for 2006-07 by investment type. The chart shows, for each service sector, investments to replenish and rejuvenate the asset stock along with investments to further expand and enhance the asset stock. These investments are being made consistent with government priorities and align with Growing Victoria Together, Sustaining Our Assets and Melbourne 2030 policy positions.

Chart 1.1: Infrastructure types (renewal or additional) announced in 2006-07(a)(b)(c)

Source: Department of Treasury and Finance

Notes:

(a)	Total Estimated Investment of new projects as presented in Budget Paper No. 3, includes projects announced as part of the 2005-06 Budget Update. Total Estimated Investment of Road and Rail new projects as presented in Chapter 2 of 2006-07 Budget Information Paper No 1.

(b)	Total Estimated Investment excludes projects of public non-financial corporations.

(c)	Total Estimated Investment includes initiatives that may be delivered by Partnerships Victoria.

Of the 2006-07 investments, around 85 per cent is for renewal or replacement initiatives and the remainder is for additional and enhanced infrastructure. The investment to replenish and rejuvenate physical assets supporting existing services is at a record high level.

## Asset investment program

The TEI of the asset investment program presented in this publication is $16.2 billion, with $13.1 billion worth of projects in the general government sector and the balance being provided through the public non-financial corporations (PNFC) sector. (See Tables 1.1 and 1.5).

These investments provide physical assets that support service delivery both now and into the future.

Chart 1.2 shows the impact of the asset investment program on the capacity to deliver services across the State.

Chart 1.2: Impact of the 2006-07 asset investment program on service provision by area(a)(b)

Source: Department of Treasury and Finance

Notes:

(a )	Includes all projects in the asset investment program as listed in Chapters 2 and 3 of this publication.

(b)	This chart is based on the number of projects and excludes projects to be delivered through Partnerships Victoria.

As shown in Chart 1.2, around half of the asset investment program supports statewide service provision. Investments support the delivery of key services, such as teaching hospitals, major arts facilities, major roads, rail and water infrastructure and communication technologies.

## General government sector asset investment

The Victorian Government manages an extensive range of public physical assets, which was valued at $56.4 billion at 30 June 2006.

Table 1.1 summarises projected investment in 2006-07 on direct additions to public assets by departments. The table covers both new projects announced in the 2006-07 Budget and projects previously underway. It includes those projects which are funded by way of State and/or Commonwealth funds.

Asset investments are listed as either:

- ‘Existing’ - projects that have received government approval and are currently being delivered as at 30 June 2006; or

- ‘New’ - projects approved and announced to commence by government as part of the 2005-06 Budget Update or the 2006-07 Budget.

Table 1.1: General government asset investment program 2006-07 – summary(a)

($ million)

| Department | Total Estimated Investment | Expenditure to 30.06.2006 (b) |  |  | Estimated Expenditure 2006-07 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| Education and Training |  |  |  |  |  |  |
| Existing Projects | 520.0 | 276.7 |  |  | 223.8 | 19.5 |
| New Projects | 472.5 | 10.9 |  |  | 230.8 | 230.8 |
| Human Services |  |  |  |  |  |  |
| Existing Projects | 1 355.2 | 855.0 |  |  | 281.7 | 218.5 |
| New Projects | 1 238.3 | 32.6 |  |  | 153.8 | 1 051.9 |
| Infrastructure |  |  |  |  |  |  |
| Existing Projects | 4 107.6 | 2 006.1 |  |  | 812.0 | 1 289.4 |
| New Projects | 3 119.7 | 99.7 |  |  | 381.6 | 2 638.3 |
| Innovation, Industry and Regional Development |  |  |  |  |  |  |
| Existing Projects | 179.1 | 161.2 |  |  | 17.9 | .. |
| New Projects | .. | .. |  |  | .. | .. |
| Justice |  |  |  |  |  |  |
| Existing Projects | 428.4 | 225.1 |  |  | 145.3 | 58.0 |
| New Projects | 88.2 | .. |  |  | 39.9 | 48.3 |
| Premier and Cabinet |  |  |  |  |  |  |
| Existing Projects | 270.6 | 118.8 |  |  | 63.1 | 88.7 |
| New Projects | 4.0 | .. |  |  | 3.2 | 0.8 |
| Primary Industries |  |  |  |  |  |  |
| Existing Projects | 3.0 | 1.3 |  |  | 0.1 | 1.6 |
| New Projects | 3.2 | .. |  |  | 0.6 | 2.6 |
| Sustainability and Environment |  |  |  |  |  |  |
| Existing Projects | 706.3 | 174.4 |  |  | 206.3 | 340.2 |
| New Projects | 89.7 | .. |  |  | 44.6 | 45.1 |
| Treasury and Finance |  |  |  |  |  |  |
| Existing Projects | 23.2 | 15.7 |  |  | 5.7 | 1.8 |
| New Projects | 13.8 | .. |  |  | 7.5 | 6.3 |
| Victorian Communities |  |  |  |  |  |  |
| Existing Projects | 18.7 | 7.3 |  |  | 7.2 | 4.3 |
| New Projects | 147.9 | .. |  |  | 24.1 | 123.8 |

Table 1.1: General government asset investment program 2006-07 – summary(a) (continued)

($ million)

| Department | Total Estimated Investment | Expenditure to 30.06.2006 (b) |  |  | Estimated Expenditure 2006-07 |  | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Parliament |  |  |  |  |  |  |  |
| Existing Projects | 18.9 | 5.5 |  |  | 7.7 |  | 5.8 |
| New Projects | 3.7 | .. |  |  | 3.7 |  | .. |
| Country Fire Authority |  |  |  |  |  |  |  |
| Existing Projects | 91.5 | 41.4 |  |  | 21.3 |  | 28.9 |
| New Projects | 22.1 | 0.2 |  |  | 21.5 |  | 0.4 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |  |  |  |
| Existing Projects | 172.0 | 52.6 |  |  | 78.3 |  | 41.1 |
| New Projects | .. | .. |  |  | .. |  | .. |
| Total existing projects | 7 894.4 | 3 941.1 |  |  | 1 870.2 |  | 2 097.7 |
| Total new projects | 5 203.0 | 143.4 |  |  | 911.4 |  | 4 148.2 |
| Total projects | 13 097.4 | 4 084.5 |  |  | 2 781.6 |  | 6 245.9 |

Source: Department of Treasury and Finance

Notes:

(a)	Summary of expenditure for projects listed in Chapter 2.

(b)	Actual expenditure to 30 June 2006 based on information provided by departments and PNFCs.

# Asset management and delivery

## Better asset management and delivery

In February 2005, the Government endorsed the transitional implementation of the Victorian Government Asset Management Framework (the ‘framework’) for the general government sector. The framework centres on forward planning, more informed decision making, and better management of public sector assets over a ten 10 year period. Key aspects of the framework became operational in July 2006.

A key feature of the framework is to provide Government with enhanced asset strategies, leveraging the multi-year strategy already provided under the Gateway Initiative, together with enhanced information on services to be delivered to better inform Government on the State’s asset mix. This information will support and assist Government decision-making and will explicitly identify the links to Growing Victoria Together outcomes, service delivery, demand drivers, service standards and whole-of-life asset plans.

## The Gateway Initiative

Under the Gateway Initiative, the Government has put in place planning and governance processes to encourage a longer term outlook with respect to project delivery.

The Gateway Initiative commenced in August 2003 and has set in place the following elements:

- Multi -Year Strategy;

- Gateway Review Process;

- Best Practice Life Cycle Guidance Material; and

- Reporting.

## Partnerships Victoria

Partnerships Victoria is about creating long term service contracts between the Government and private businesses to deliver public infrastructure and related services. The Partnerships Victoria approach achieves value for money by stimulating innovation through competitive bidding, by appropriate transfer of risk and facilitating whole-of-life cost considerations.

# Investing in the general government sector

## Asset management policy

Victoria’s approach to asset investment sits within an overall framework of strategic asset management. The investment levels, asset base profiles and investment types need to be balanced and managed by departments and agencies to achieve the Government’s overall policy objectives. Sustaining our Assets supports the policy framework as outlined in Growing Victoria Together and Melbourne 2030.

## Asset investment decision-making

Asset investment decision-making is guided by government policy in economic and social development, and financial and environmental management. Key government strategic planning documents include Growing Victoria Together and Labor’s Financial Statement. These commitments are informed by community consultation, existing legislation, policy and contractual commitments, and the provision of advice from departments.

Sustaining the capital stock to effectively support services is being achieved by investment in renewing and replacing assets at levels consistent to achieve adequate fitness for purpose over the longer-term.

## Sources of funding

The sources of funding applied to deliver the asset investment program in the general government sector include:

- revenue received that has been appropriated to a department based on the actual depreciation of their controlled physical assets that has not yet been drawn down by a department as cash (depreciation equivalent);

- annual appropriations given by the Parliament to make payments, now or at some future point in time, for additions to the net asset base as provided in a particular Appropriations Bill (appropriation);

- appropriation made pursuant to Section 29 of the Financial Management Act 1994 that represents the net retained revenue from approved asset sales that have been agreed to by the relevant portfolio Minister and the Treasurer in the form of an agreement (asset sales);

- own-source non-public account revenue of individual public agencies, including retained earnings and revenue generated from donations, user fees and charges and fund raisings (own-source revenue); and

- general Commonwealth grants for capital purposes provided to regulatory bodies and other part-budget-funded agencies.

Table 1.2 provides a summary of the revenue sources of funding for total Victorian general government sector asset investment for the 2005-06 Budget and 2006-07 Budget.

Table 1.2: General government revenue sources for asset investment program 2005-06 and 2006-07

($ million)

|  | 2005-06 Actual (a) | 2006-07 Budget (b) |
| --- | --- | --- |
| Depreciation equivalent | 1 144.9 | 513.4 |
| Appropriation | 1 118.3 | 1 819.3 |
| Asset sales | 22.6 | 16.2 |
| Own-source revenue | .. | .. |
| General Commonwealth grant | 15.7 | 0.5 |
| Total general government sector purchase of fixed assets | 2 301.4 | 2 349.3 |

Source: Department of Treasury and Finance

Note:

(a)	Sourced from the 2005-06 Financial Report.

(b)	Sourced from the original 2006-07 Budget estimates.

## Commonwealth programs

The Commonwealth Government allocates capital grants to the State on terms and conditions aimed at achieving particular objectives. In accepting these grants, the Victorian Government seeks to ensure that:

- all asset investments are subject to the same evaluation criteria as those that are State-funded;

- State contributions are linked to output provision rather than input matching, and take account of whether they can be accommodated within the State’s fiscal plans; and

- asset investment planning and implementation complement and reinforce State investment requirements wherever practicable.

Table 1.3 provides a summary of Commonwealth funded projects in the 2006-07 Budget.

Table 1.3: Commonwealth supported projects in the asset investment program 2006-07(a)

($ million)

|  | Total Estimated Investment | Expenditure to 30.06.2006 (b) | Estimated Expenditure 2006-07 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Housing |  |  |  |  |
| Existing Projects | 558.9 | 272.7 | 168.1 | 118.1 |
| New Projects | 92.4 | .. | 55.9 | 36.5 |
| Road projects |  |  |  |  |
| Existing Projects | 1 430.2 | 655.0 | 190.9 | 584.3 |
| New Projects | 51.0 | 6.8 | 17.9 | 26.3 |
| TAFE Institutes |  |  |  |  |
| Existing Projects | 36.7 | 9.8 | 15.4 | 11.5 |
| New Projects | 24.2 | 0.7 | 13.8 | 9.6 |
| Water Initiatives |  |  |  |  |
| Existing Projects | 208.0 | 6.6 | 71.1 | 130.3 |
| New Projects | .. | .. | .. | .. |
| Total existing projects | 2 233.8 | 944.1 | 445.5 | 844.2 |
| Total new projects | 167.6 | 7.5 | 87.6 | 72.4 |
| Total projects | 2 401.4 | 951.6 | 533.1 | 916.6 |

Source: Department of Treasury and Finance

Notes:

(a)	Includes Commonwealth and Commonwealth-State funded projects listed in Chapters 2 and 3.

(b)	Actual expenditure to 30 June 2006 based on information provided by departments.

## Dedicated revenue sources

Revenue to fund some asset investments included in this publication is also provided from dedicated sources, either under legislation or as a consequence of Government policy. Planning for such investments is subject to the same evaluation practices as other general government asset investments, but annual expenditure on them is dependent on the availability of funding from these dedicated sources.

The Better Roads Victoria Trust (BRV), funded by State appropriation, provides funding for the maintenance and construction of metropolitan and regional road related infrastructure, road safety initiatives and traffic integration projects. One third of the funding from the program is allocated to regional road infrastructure and two thirds to metropolitan road infrastructure. Specific projects included in the BRV are identified in Chapter 2, General Government Sector Asset Investment Program 2006-07.

The proceeds from the sale of any surplus education assets are made available for reinvestment in the education portfolio by agreement between the portfolio Minister and the Treasurer. This reinvestment may include the improvement and refurbishment of existing school and TAFE facilities, and the enhancement of education services with new technology.

Table 1.4 summarises 2006-07 asset investments that are committed against ‘dedicated’ revenue sources on projects listed in Chapter 2, General Government Sector Asset Investment Program 2006-07.

Table 1.4: Dedicated revenue sources – asset investment projects in the asset investment program 2006-07

($ million)

|  | Total Estimated Investment | Expenditure to 30.06.2006 (a) | Estimated Expenditure 2006-07 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Better Roads |  |  |  |  |
| Existing Projects (b) | 984.7 | 226.1 | 258.8 | 499.8 |
| New Projects | 412.8 | 11.6 | 73.8 | 327.3 |
| Education Sector |  |  |  |  |
| Existing Projects | .. | .. | .. | .. |
| New Projects (c) | 9.2 | .. | 9.2 | .. |
| Total existing projects | 984.7 | 226.1 | 258.8 | 499.8 |
| Total new projects | 422.0 | 11.6 | 83.0 | 327.3 |
| Total projects | 1 406.7 | 237.7 | 341.8 | 827.1 |

Source: Department of Treasury and Finance

Notes:

(a)	Actual expenditure to 30 June 2006 based on information provided by departments.

(b)	The Better Roads Victoria Trust Fund is fully allocated over the next three years.

(c)	$9.2 million has been provided in the 2006-07  Budget for the purposes of:

- school refurbishment and improvement projects mainly financed from the proceeds of sales of surplus assets ($8.0 million); and

- technical and further education projects mainly financed from the proceeds of sales of surplus assets ($1.2 million).

# Major public non-financial corporations asset investments

Asset investments in a number of significant PNFCs such as the regional and rural water businesses and the Office of Housing, are presented in this publication.

The total physical assets that PNFCs are accountable for managing increased from $37 billion as at 30 June 2005 to $39 billion at 30 June 2006. PNFCs are required to obtain the Treasurer’s approval for all projects with a total estimated investment (TEI) greater than $5 million. In seeking the Treasurer’s approval, PNFCs are required to submit a detailed business case of the proposal to the Department of Treasury and Finance for evaluation and review.

The growth in capital stock for the sector, excluding revaluations movements, has largely been funded through equity, namely additional contributed capital from the general government sector, operating surpluses and accumulated funds and borrowings.

Contributions from the private sector, for example from developers providing assets free of charge to entities in the water sector, also adds to the asset base of the sector.

Table 1.5 provides a summary of new and existing projects in asset intensive PNFC sector agencies (see Chapter 3, Major Public Non-Financial Corporations Asset Investment Program 2006-07 for details). Minor asset investments, where the total estimated investment is less than $100 000, are not listed.

Table 1.5: Major public non-financial corporations asset investment program  2006-07 – summary(a)

| ($ million) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Estimated Investment |  |  | Expenditure to 30.06.2006 (b) |  |  | Estimated Expenditure 2006-07 |  | Remaining Expenditure |
| First Mildura Irrigation Trust |  |  |  |  |  |  |  |  |  |
| Existing Projects | 10.6 |  |  | 4.0 |  |  | 6.6 |  | .. |
| New Projects | .. |  |  | .. |  |  | .. |  | .. |
| Gippsland and Southern Rural Water |  |  |  |  |  |  |  |  |  |
| Existing Projects | 16.7 |  |  | 4.0 |  |  | 8.7 |  | 4.0 |
| New Projects | 17.6 |  |  | 2.5 |  |  | 10.0 |  | 5.0 |
| Goulburn-Murray Rural Water |  |  |  |  |  |  |  |  |  |
| Existing Projects | 120.3 |  |  | 32.2 |  |  | 31.7 |  | 56.4 |
| New Projects | 4.5 |  |  | .. |  |  | 1.7 |  | 2.8 |
| Grampians Wimmera-Mallee Rural Water |  |  |  |  |  |  |  |  |  |
| Existing Projects | 152.6 |  |  | 7.2 |  |  | 12.2 |  | 133.2 |
| New Projects | 173.3 |  |  | 6.1 |  |  | 120.4 |  | 46.9 |
| Lower Murray Urban and Rural Water Authority |  |  |  |  |  |  |  |  |  |
| Existing Projects | 26.4 |  |  | 17.7 |  |  | 5.4 |  | 3.3 |
| New Projects | 57.8 |  |  | 0.1 |  |  | 16.9 |  | 40.8 |

Table 1.5: Major public non-financial corporations asset investment program  2006-07 – summary(a) (continued)

| ($ million) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Total Estimated Investment | Expenditure to 30.06.2006 (b) | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Office of Housing |  |  |  |  |
| Existing Projects | 558.9 | 272.7 | 168.1 | 118.1 |
| New Projects | 92.4 | .. | 55.9 | 36.5 |
| Regional Urban Water Authorities |  |  |  |  |
| Existing Projects | 1 474.8 | 340.1 | 253.4 | 881.3 |
| New Projects | 429.2 | 12.2 | 103.8 | 313.3 |
| Total existing projects | 2 360.3 | 677.8 | 486.1 | 1 196.4 |
| Total new projects | 774.8 | 20.9 | 308.6 | 445.3 |
| Total projects | 3 135.2 | 698.7 | 794.8 | 1 641.7 |

Source: Department of Treasury and Finance

Notes:

(a)	Summary of investment for new and existing projects listed in Chapter 3.

(b)	Actual expenditure to 30 June 2006 based on information provided by agencies.

# Other public non-financial corporations

Table 1.6 summarises asset investment that is not reported in Chapter 3 of this publication. The table represents the asset investment programs of other non-financial corporations.

Table 1.6: Asset investment program of other public non-financial corporations 2005-06

($ million)

|  | Actual Investment 2004-05 | Actual Investment 2005-06 |
| --- | --- | --- |
| Melbourne Water Corporation | 183.3 | 198.7 |
| Yarra Valley Water Limited | 123.7 | 153.4 |
| South East Water Limited | 69.0 | 63.9 |
| City West Water Limited | 41.4 | 53.6 |
| Victorian Rail Track | 81.8 | 160.9 |
| Port of Melbourne Corporation | 45.1 | 79.7 |
| V/Line Passenger Corporation | 20.2 | 22.1 |
| Victorian Urban Development Authority | 10.8 | 12.5 |
| Total asset investment program | 575.3 | 744.8 |

Source: 2005-06 annual reports

# Private sector investment in state infrastructure

## Partnerships Victoria

A Partnerships Victoria project typically makes those who build public infrastructure financially responsible for the condition and performance of that infrastructure throughout its lifetime.

The choice between public and private provision of infrastructure and associated services is based on an assessment of value for money and satisfaction of the public interest. This framework ensures that investment decisions are based on merit and outcomes are judged on the public benefits obtained.

Since the Partnerships Victoria policy was launched in June 2000, sixteen major investment projects involving the private sector in the provision of public infrastructure have reached contractual close. These projects represent total estimated capital expenditure on public infrastructure of approximately $4.5 billion.

To date, ten projects have been commissioned and are operational.  These projects are:

- Melbourne County Court;

- Wodonga Wastewater Treatment Plant;

- Film and Television Studios;

- Campaspe Wastewater Treatment Plant;

- Casey Community Hospital;

- Mobile Data Network;

- Correctional Facilities;

- Southern Cross Station Redevelopment;

- Emergency Alerting Systems; and

- Royal Melbourne Showgrounds Redevelopment.

- A further five contracted projects are still in the construction phase.  These projects are:

- EastLink;

- Royal Women’s Hospital Redevelopment;

- Melbourne Convention Centre Development;

- Ballarat North Water Reclamation; and

- Metropolitan Mobile Radio.

- The Enviro Altona project will not continue to be delivered under the Partnerships Victoria approach. The contractor for the Enviro Altona was a member of the Henry Walker Eltin group. As a result of the appointment of voluntary administrators to members of the Henry Walker Eltin group, including the contractor, in January 2005, this project will not continue as a Partnerships Victoria project and City West Water is completing construction under an alternative arrangement.

Procurement processes are also under way for a further two projects valued at approximately $1 billion. These projects are:

- Royal Children’s Hospital Redevelopment; and

- Barwon Water – Biosolids Management.

In addition, the Government has determined that the Melbourne Wholesale Market Redevelopment will be undertaken as a Partnerships Victoria project. The formal tender processes will begin during 2006.

Chapter 2: General Government Sector Asset Investment Program 2006-07

# Department of Education and Training

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| School Education |  |  |  |  |  |  |
| Altona Region - Phase 1 of Altona Initiative (Altona) | 1 000 |  |  | 68 | 932 | .. |
| Balwyn High School - School Modernisation - 4 General Purpose Classrooms, siteworks, ancillary spaces (Balwyn North) | 841 |  |  | 702 | 139 | .. |
| Barwon Valley School - Replacement School - Stage 2 (Belmont) | 2 916 |  |  | 1 768 | 1 148 | .. |
| Bayswater Secondary College - Personal Development, Science, Computer Pods and Canteen (Bayswater) | 1 907 |  |  | 1 398 | 509 | .. |
| Beaconsfield Primary School - Stage 2 - General Purpose Classrooms, Art/Craft, Music, Physical Education, Staff Work Space, Staff Carpark and Student Toilets (Beaconsfield) |  |  | 4 071 | 1 937 | 2 134 | .. |
| Belmont High School - General Purpose Classrooms, Computer Pods, Staff Administration, Senior Student Lounge, Lockers and Student Toilets (Belmont) | 5 401 |  |  | 1 468 | 3 933 | .. |
| Bendigo Special Developmental School - School Relocation (Kangaroo Flat) | 4 585 |  |  | 4 194 | 391 | .. |
| Box Forest Secondary College - Science, Staff Work Space, Lockers and Staff Carpark (Glenroy) | 1 908 |  |  | 1 490 | 419 | .. |
| Box Hill Senior Secondary College - School Modernisation - Stage 3 - General Purpose Classrooms, Art, Commerce, Personal Development, Library, Administration, Canteen (Box Hill North) | 4 011 |  |  | 3 893 | 118 | .. |
| Brentwood Secondary College - Science, Information Technology and General Purpose Classrooms (Glen Waverley) | 2 405 |  |  | 2 290 | 115 | .. |
| Bright P-12 - School Modernisation - Stage 2 - Upgrade Arts Facilities, New Classrooms and Music (Bright) | 2 353 |  |  | 2 265 | 88 | .. |
| Caroline Springs Secondary College (9-12) - New School - Stage 2 (Caroline Springs) | 9 800 |  |  | 2 462 | 7 338 | .. |
| Castlemaine Primary School - General Purpose Classrooms, Art/Craft, Library, Multi-Purpose Room, Canteen, Staff Administration and Amenities (Castlemaine) | 2 168 |  |  | 1 892 | 277 | .. |
| Centre Road Berwick Primary School - New School (Berwick) | 6 029 |  |  | 5 846 | 182 | .. |
| Chaffey Secondary College - Redevelopment Stage 1 (Mildura) | 3 697 |  |  | 2 623 | 1 074 | .. |
| Colac Primary School - Library, General Purpose Classrooms, Art/Craft, Staff and Student Toilets, First Aid and Staff Administration (Colac) | 2 470 |  |  | 1 402 | 1 068 | .. |
| Craigieburn Secondary College/South Primary School - Library, General Purpose Classrooms, Arts, Science, Staff Administration, Canteen and Senior Student Lounge (Craigieburn) | 5 415 |  |  | 3 146 | 2 269 | .. |
| Cranbourne Secondary College - Stage 1 of 2, Information Technology, General Purpose Classrooms, Drama, Staff Administration and Student Amenities (Cranbourne) |  |  | 2 227 | 1 959 | 269 | .. |
| Darley Primary School - General Purpose Classrooms, Physical Education, Student Toilets, Music, Counselling/Interview and Canteen (Bacchus Marsh) | 1 940 |  |  | 1 482 | 458 | .. |
| Drouin Secondary College - Stage 2 - Science, Home Economics, Information Technology and General Purpose Classroom (Drouin) | 3 267 |  |  | 2 315 | 951 | .. |
| Echuca Amalgamation - School Reorganisation - Planning (Echuca) | 500 |  |  | 88 | 412 | .. |
| Flora Hill Secondary College - Planning (Bendigo) |  | 1 000 |  | 445 | 555 | .. |
| Gembrook Primary School - Classrooms (Gembrook) | 1 000 |  |  | 200 | 800 | .. |
| Gippsland Precinct - Precinct Development (Churchill) | 2 000 |  |  | 1 956 | 44 | .. |
| Glen Waverley Secondary College - School Modernisation - Art, Personal Development, General Purpose Classrooms (Glen Waverley) |  | 7 813 |  | 7 688 | 125 | .. |
| Greythorn Primary School - General Purpose Classrooms, Library, Staff Work Space and Student Toilets (Balwyn North) | 2 643 |  |  | 1 471 | 1 172 | .. |
| Grovedale Primary School - Classrooms and Library (Grovedale) | 1 140 |  |  | 515 | 625 | .. |
| Harkaway Primary School - School Modernisation - Library, General Purpose Classrooms and Staff Administration (Harkaway) | 2 079 |  |  | 2 017 | 62 | .. |
| Hawthorn Secondary College - General Purpose Classrooms, Information Technology, Seminar and Student Toilets (Hawthorn East) | 1 350 |  |  | 1 015 | 335 | .. |
| Hawthorn West Primary School - General Purpose Classrooms, Multi-Purpose Room and Student Toilets (Hawthorn) | 1 187 |  |  | 230 | 957 | .. |
| Jamieson Way (P-9) - New School - Stage 2 (Point Cook) | 5 321 |  |  | 2 033 | 3 288 | .. |
| Kangaroo Flat Primary School - Replacement School (Kangaroo Flat) | 5 305 |  |  | 5 228 | 77 | .. |
| Kyabram Secondary College - Planning (Kyabram) | 4 000 |  |  | 4 | 3 996 | .. |
| Lorne P-12 College (Aireys Inlet Campus) - Replacement School (Aireys Inlet) | 1 750 |  |  | 953 | 797 | .. |
| Lyndhurst Secondary College - School Modernisation - 5 General Purpose Classrooms, Arts, Music, Information Technology, Fabrics, Home Economics, Administration (Cranbourne) |  | 3 221 |  | 3 153 | 69 | .. |
| Mahogany Rise Primary School - Stage 2 -Staff Administration, Classrooms and Library (Frankston North) | 1 663 |  |  | 173 | 1 491 | .. |
| Maryborough Precinct - Precinct Stage 2 - (Maryborough) | 16 600 |  |  | 9 043 | 7 557 | .. |
| Melton South Primary School - School Modernisation - Stage 2 Music and Physical Education (Melton) | 1 389 |  |  | 109 | 1 280 | .. |
| Mill Park Lakes Primary School - New School (South Morang) | 5 100 |  |  | 740 | 4 360 | .. |
| Mill Park Lakes Secondary College - New School - Stage 1 (South Morang) | 6 100 |  |  | 403 | 5 697 | .. |
| Monbulk Secondary College - General Purpose Classrooms, Arts, Home Economics and Technology (Monbulk) | 1 942 |  |  | 1 303 | 639 | .. |
| Morang South Primary School - General Purpose Classrooms, Staff Work Space, Student Toilets and Art/Craft (South Morang) | 1 860 |  |  | 1 523 | 337 | .. |
| Moreland City College - Modernisation to accommodate VCAA and Northern Regional Office/co-location with Coburg Senior High School (Moreland) | 5 841 |  |  | 454 | 5 387 | .. |
| Moreland Secondary College - Planning (Moreland) |  | 2 891 |  | 244 | 2 647 | .. |
| Mount Clear College - General Modernisation (Mount Clear) | 1 499 |  |  | 133 | 1 365 | .. |
| Mount Erin Secondary College - New School - Stage 3 (Somerville) | 1 600 |  |  | 1 443 | 157 | .. |
| Mountain Gate Primary School - General Purpose Classrooms and Student Toilets (Ferntree Gully) | 1 558 |  |  | 160 | 1 398 | .. |
| Murtoa P-12 - Stage 2 - Science, Home Economics, Information Technology, General Purpose Classrooms and Canteen (Murtoa) | 2 546 |  |  | 263 | 2 284 | .. |
| New Gisborne Primary School - School Modernisation - 8 General Purpose Classrooms, Library, Staff and Administration, First Aid Room, Staff Toilets (New Gisborne) | 2 438 |  |  | 2 362 | 76 | .. |
| Newcomb Secondary College - Technology and Science (Newcomb) |  | 3 300 |  | 412 | 2 888 | .. |
| Nicholls Point Primary School - Replacement School (Nichols Point) | 5 692 |  |  | 2 270 | 3 422 | .. |
| Numurkah Secondary College - School Modernisation - Stage 2 -1 General Purpose Classroom, Change/Shower and Student Toilets (Numurkah) | 513 |  |  | 442 | 72 | .. |
| Pakenham Secondary College - Stage 3 - Science, Technology, Personal Development and Student Toilets (Pakenham) | 4 516 |  |  | 1 662 | 2 854 | .. |
| Patterson River Secondary College - School Upgrade (Carrum) | 3 206 |  |  | 1 328 | 1 878 | .. |
| Princes Hill Secondary College - School Modernisation - 3 General Purpose Classrooms, 2 Music, Fabrics, Home Economics, Technology, Toilets (Carlton North) | 2 237 |  |  | 2 145 | 92 | .. |
| Princes Hill Secondary College - Stage 3 - Staff Work Space and Soundproofing of Gymnasium (Princes Hill) | 494 |  |  | 401 | 93 | .. |
| Princes Hill Secondary College - School Modernisation Gymnasium (Princes Hill) | 1 357 |  |  | 1 198 | 159 | .. |
| River Gum Primary School - General Purpose Classrooms, Art/Craft, Music, Library, Staff Administration, Physical Education, Canteen, Student and Staff Toilets (Hampton Park) | 3 758 |  |  | 3 210 | 548 | .. |
| Rockbank Primary School - Replacement School (Rockbank) | 726 |  |  | .. | 726 | .. |
| Rosebud Secondary College - School Modernisation - Stage 2 - Technology, General Purpose Classrooms, Music/Drama, Personal Development, Student Lounge, Administration (Rosebud) | 5 318 |  |  | 5 025 | 294 | .. |
| Roxburgh College - New School (Roxburgh Park) | 4 583 |  |  | 4 530 | 53 | .. |
| Roxburgh Park North Primary School - New School (Roxburgh Park) | 5 531 |  |  | 5 479 | 52 | .. |
| Rural Learning Centre - Investing In Excellence - Rural Learning Centre (Glenormiston) | 2 608 |  |  | 46 | 2 562 | .. |
| Rural Learning Centre - Investing In Excellence - Rural Learning Centre (Marlo) | 492 |  |  | .. | 492 | .. |
| Rural Learning Centre 1 - Investing in Excellence - including - Teaching, Dormitories, Kitchen, Dining, Staff, Administration, Toilets, Storage (Marlo) | 2 500 |  |  | 218 | 2 282 | .. |
| Sale College - Macalister Campus - School Modernisation - Stage 4 - Technology, Home Economics, Physical Education (Sale) | 3 058 |  |  | 2 834 | 224 | .. |
| South Gippsland Secondary College - Stage 2 - Personal Development, Technology, Arts and Student Lockers (Foster) | 3 443 |  |  | 1 642 | 1 801 | .. |
| Strathmore Secondary College - Space Science Education Centre (Strathmore) | 6 557 |  |  | 6 396 | 161 | .. |
| Sunbury Macedon Special School - School Modernisation - 4 General Purpose Classroom (Jacksons Hill) | 1 466 |  |  | 1 336 | 130 | .. |
| Tarneit School - New School (Tarneit) | 5 900 |  |  | 19 | 5 881 | .. |
| Thomastown Meadows Primary School - School Modernisation - Stage 2 - 6 General Purpose Classrooms and Toilets (Thomastown) | 1 290 |  |  | 1 233 | 57 | .. |
| Traralgon Secondary College - East Campus - Stage 2 - Administration, Library and Sub School (Traralgon) | 3 971 |  |  | 2 442 | 1 529 | .. |
| Upper Ferntree Gully Primary School - Stage 2 - Library, Staff Administration, General Purpose Classrooms, Canteen, First Aid and Staff and Student Toilets (Upper Ferntree Gully) | 3 227 |  |  | 1 805 | 1 422 | .. |
| Victorian College of the Arts Secondary School (VCASS) and Other Projects - Replacement School (Melbourne) | 20 000 |  |  | .. | 14 000 | 6 000 |
| Vermont Secondary College - Facilities For Excellence - Music, Art, Graphics, Home Economics, Technology, Canteen (Vermont) | 3 143 |  |  | 3 091 | 52 | .. |
| Victorian College of the Arts Secondary School - Replacement School - Planning (Melbourne) | 1 000 |  |  | 554 | 446 | .. |
| Wallan Secondary College - New School - Stage 2 (Wallan) | 3 359 |  |  | 821 | 2 538 | .. |
| Werribee Secondary College - Arts, Fabrics, Home Economics, Technology Studies, Physical Education, Computer Pod and Canteen (Werribee) | 6 064 |  |  | 2 687 | 3 377 | .. |
| Western Port Secondary College - General Purpose Classrooms, Technology, Arts and Toilets (Hastings) | 3 982 |  |  | 2 463 | 1 519 | .. |
| Williamstown High School - Replacement School (Williamstown) | 11 330 |  |  | 5 535 | 5 796 | .. |
| Woady Yaloak Primary School - Replacement School (Ross Creek) | 2 593 |  |  | 1 322 | 1 270 | .. |
| Wodonga Primary School - General Purpose Classrooms, Physical Education, Library, Music, Canteen, Staff Administration and Student Amenities (Wodonga) | 3 109 |  |  | 1 690 | 1 419 | .. |
| Wodonga West Flying Fruit Fly Circus College - Fire Reinstatement - Stage 2 (Wodonga) | 1 097 |  |  | 829 | 268 | .. |
| Technical and Further Education |  |  |  |  |  |  |
| Gordon Institute of TAFE - Extension to Building and Construction (East Geelong) | 9 000 |  |  | 8 650 | 350 | .. |
| University of Ballarat - Building and Construction Training Centre (Ballarat) | 12 000 |  |  | 6 500 | 5 500 | .. |
| Commonwealth Supported Projects |  |  |  |  |  |  |
| Chisholm Institute of TAFE - Commonwealth Supported Project - Centre for Integrated Engineering and Science (Dandenong) | 13 100 |  |  | 1 467 | 5 000 | 6 633 |
| Holmesglen - Commonwealth Supported Project - Horticulture Redevelopment (Waverley) | 9 960 |  |  | 6 354 | 3 606 | .. |
| Victoria University - Commonwealth Supported Project - Consolidation of Engineering and ICT (Footscray and Sunshine) | 13 600 |  |  | 1 974 | 6 750 | 4 876 |
| Special/Other |  |  |  |  |  |  |
| Beyond the School Office: Relieving the Human Resource Administration Burden in Schools (Various) | 6 950 |  |  | 3 330 | 3 620 | .. |
| Classroom Replacement Program (Various) | 50 000 |  |  | 32 492 | 17 508 | .. |
| Every Student Matters - Reengineering the Victorian Curriculum and Assessment Authority's Assessment Processing System (Various) |  | 6 000 |  | 3 000 | 3 000 | .. |
| Getting Up To Speed - A New Foundation for bandwidth to Victorian Government Schools (Various) |  | 4 000 |  | 1 004 | 2 996 | .. |
| Leading Schools - Investing in Excellence (Various) | 15 388 |  |  | 14 986 | 402 | .. |
| Schoolyard Blitz (Various) | 10 000 |  |  | 5 839 | 4 161 | .. |
| Community Facilities Fund (Various) | 29 500 |  |  | 10 354 | 19 146 | .. |
| VicSmart Broadband Network for Government Schools (Various) | 7 300 |  |  | 171 | 5 129 | 2 000 |
| Various Schools - Investing In Excellence (Various) | 27 500 |  |  | 19 894 | 7 606 | .. |
| Various Schools - School improvement (Various) | 12 540 |  |  | 5 622 | 6 918 | .. |
| Total existing projects | 520 007 |  |  | 276 652 | 223 847 | 19 508 |

Source: Department of Education and Training

Department of Education and Training

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| School Education |  |  |  |  |  |  |
| Albion North Primary School - Accelerated Modernisation - General Purpose Classrooms, Multi-Purpose, Canteen, Toilets (Sunshine North) |  | 2 490 |  | 180 | 208 | 2 103 |
| Antonio Park Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Art/Craft, Library, Canteen, Student Toilets (Mitcham) | 2 630 |  |  | 139 | 1 973 | 519 |
| Boneo Primary School - Relocatable School Buildings - General Purpose Classrooms (Boneo) | 3 326 |  |  | .. | 3 326 | .. |
| Broadford Secondary College - Modernisation - Stage 2 - Staff Administration, Science, Home Economics, General Purpose Classrooms, Lockers, First Aid Room, Student Toilets (Broadford) | 3 674 |  |  | 174 | .. | 3 500 |
| Chatham Primary School - Modernisation - General Purpose Classrooms (Surrey Hills) | 720 |  |  | 52 | 668 | .. |
| Cheltenham Secondary College - Modernisation - Stage 3 - Staff Administration, Science, Canteen, Technology (Cheltenham) | 4 330 |  |  | 279 | 1 804 | 2 247 |
| Corio Primary School - Modernisation - Fire Reinstatement - Multi-Purpose Room, Student Toilets (Corio) | 340 |  |  | 30 | .. | 310 |
| Creswick Primary School - Modernisation - Staff Administration, General Purpose Classrooms, Multi-Purpose Room (Creswick) | 1 880 |  |  | 108 | 1 692 | 80 |
| Dromana Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Library, Student Toilets (Dromana) |  | 1 790 |  | 107 | 1 074 | 609 |
| Echuca Secondary College - Accelerated Modernisation - General Purpose Classrooms, Music, Art 2D, Graphics, Information Technology, Drama, Art 3D, Science, Technology, Computer Pods, Lockers, Senior Student Lounge, Staff and Student Toilets, Staff Work Space (Echuca) |  | 7 000 |  | 115 | 3 000 | 3 885 |
| Eltham Primary School - Accelerated Modernisation - General Purpose Classrooms, Art/Craft, Music, Multi-Purpose, Canteen and Student Toilets (Eltham) | 2 160 |  |  | 104 | 180 | 1 876 |
| Epping North East Primary School - New and Replacement - New School (Epping North) | 6 800 |  |  | .. | 1 868 | 4 932 |
| Essendon Keilor College - East Keilor Campus - Accelerated Modernisation - Library, Canteen, Art 2D, Home Economics, Graphics, Information Technology, Fabrics, Technology, Staff Centre Lounge, Staff Work Space, Canteen, Lockers, Student Lounge, Student Toilets (Keilor East) |  |  | 2 990 | 213 | 2 143 | 634 |
| Footscray West Primary School - Modernisation - Stage 2 - Physical Education, Music, Canteen, General Purpose Classrooms, Library, Staff Administration (West Footscray) | 2 440 |  |  | 174 | 610 | 1 656 |
| Gembrook Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Library, Staff administration, Canteen, Students Toilets (Gembrook) | 2 620 |  |  | 36 | 1 965 | 619 |
| Gisborne Secondary College - Modernisation - Stage 2 - General Purpose Classrooms, Science, Technology, Graphics, Staff Work Space, Computer Pods (Gisborne) | 3 100 |  |  | 199 | 1 809 | 1 092 |
| Gladstone Views Primary School - Modernisation - Physical Education, Canteen, Music (Gladstone Park) | 1 540 |  |  | 114 | 924 | 502 |
| Glen Iris Primary School - Modernisation - Stage 2, General Purpose Classroom, Art/Craft, Staff Administration, Canteen, Student Toilets, Multi-Purpose Room (Glen Iris) | 2 270 |  |  | 112 | 568 | 1 590 |
| Grevillia Park Primary School - Replacement School - Building Futures - Stage 1 - School Renewal/Replacement P-8 (Wendouree West) | 5 000 |  |  | 75 | 2 500 | 2 425 |
| Grovedale Secondary College - Modernisation - General Purpose Classrooms, Technology, Music, Art 2D and 3D, Graphics, Seminar, Student Toilets, Locker Space (Grovedale) | 2 940 |  |  | 181 | 1 715 | 1 044 |
| Herne Hill Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Multi-Purpose, Staff/Administration (North Geelong) | 1 920 |  |  | 105 | 384 | 1 431 |
| Hobsons Bay Primary School - Accelerated Modernisation - General Purpose Classrooms, Staff Administration, Multi-Purpose, Library, Canteen, Student Toilets (Newport) | 2 770 |  |  | .. | 231 | 2 540 |
| Karoo Primary School - Accelerated Modernisation - General Purpose Classroom, Physical Education, Staff Administration, Library (Rowville) |  | 3 100 |  | 130 | 1 550 | 1 420 |
| Keilor Heights Primary School - Accelerated Modernisation - General Purpose Classrooms, Art/Craft, Staff Administration, Student Toilets (Keilor East) | 1 700 |  |  | 128 | 1 020 | 552 |
| Keilor Primary School - Accelerated Modernisation - Physical Education, Canteen, Music (Keilor) | 1 330 |  |  | 107 | 1 197 | 26 |
| Kilmore Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Art/Craft, Library, Student Toilets, Staff Administration (Kilmore) | 4 320 |  |  | 274 | 720 | 3 326 |
| Kingsville Primary School - Accelerated Modernisation - General Purpose Classrooms, Library, Staff Administration, Art/Craft (Yarraville) |  | 1 870 |  | 143 | 1 309 | 418 |
| Kismet Park Primary School - Accelerated Modernisation - General Purpose Classroom, Student Toilets (Sunbury) |  | 2 150 |  | 135 | 1 254 | 761 |
| Laurimar Primary School - New and Replacement - New School (Laurimar) | 3 000 |  |  | .. | 2 174 | 826 |
| Leongatha - Modernisation - Stage 1 - Special School and further planning (Leongatha) | 5 000 |  |  | .. | .. | 5 000 |
| Lilydale Secondary College - Modernisation - Stage 2 - General Purpose Classroom, Arts 2D and 3D Art, Fabrics, Home Economics, Staff Work Space, Graphics, Student and Staff Toilets (Lilydale) | 5 650 |  |  | 295 | 2 825 | 2 530 |
| Little River Primary School - Relocatable School Buildings - General Purpose Classrooms (Little River) | 1 663 |  |  | .. | 1 663 | .. |
| Lorne P-12 College - Accelerated Modernisation - Science, Technology, Staff Work (Lorne) | 1 320 |  |  | 112 | 660 | 548 |
| Manifold Heights Primary School - Accelerated Modernisation - General Purpose Classrooms, Multi-Purpose, Music, Canteen, Staff and Students Toilets (Manifold Heights) | 2 830 |  |  | 219 | 236 | 2 376 |
| McKinnon Primary School - Modernisation - General Purpose Classroom, Art/Craft, Library, Physical Education Store, Staff Administration, Shower/Change, Student Toilets (Ormond) | 4 310 |  |  | 298 | 719 | 3 293 |
| Middle Park Primary School - Modernisation - Stage 2 - Staff Administration, Art/Craft, Library Workspaces, General Purpose Classrooms, Music (Middle Park) | 1 400 |  |  | 89 | 700 | 611 |
| Mildura South Primary School - Accelerated Modernisation - Music, Library, Physical Education, Staff Work Space, Canteen, First Aid room, Staff and Students Toilets (Mildura South) | 3 500 |  |  | 220 | 2 000 | 1 280 |
| Mill Park Lakes - Secondary Provision - New and Replacement - New School - Stage 2 (South Morang) |  | 9 000 |  | .. | 2 472 | 6 528 |
| Mill Park Lakes Specialist School - New and Replacement - New School (South Morang) | 5 000 |  |  | .. | 1 602 | 3 398 |
| Moe (South Street) Primary School - Accelerated Modernisation - General Purpose Classrooms, Staff Administration, Library, Student Toilets (Moe) | 4 200 |  |  | 198 | .. | 4 002 |
| Monash Special Developmental School - Replacement School - Building Futures - Relocation (Brandon Park) |  | 4 000 |  | .. | 1 000 | 3 000 |
| Moonee Ponds West Primary School - Modernisation - Stage 2 - Physical Education, General Purpose Classrooms, Student Toilets, Library, Art/Craft, Canteen, Staff Administration (Moonee Ponds) |  | 3 470 |  | 147 | 1 735 | 1 588 |
| Mount Pleasant Primary School - Modernisation - Stage 2 - Staff Administration, Canteen, General Purpose Classrooms (Ballarat) | 2 390 |  |  | 119 | 598 | 1 674 |
| Myrniong Primary School - Accelerated Modernisation - Student Toilets, General Purpose Classrooms, Library (Myrniong) |  | 1 440 |  | 73 | 1 152 | 215 |
| Newcomb Secondary College - New and Replacement - Replacement School - Stage 2 (Newcomb) | 5 000 |  |  | 277 | 3 605 | 1 118 |
| North Geelong Secondary College - Modernisation - Stage 2 - General Purpose Classrooms, Graphics, Library, Staff Administration, Information Technology, Lockers, Student Toilets, Senior Student Lounge (North Geelong) | 3 260 |  |  | 228 | 218 | 2 814 |
| North Melbourne Primary School - Accelerated Modernisation - Staff Administration, Library, General Purpose Classrooms, Music, Art/Craft, Student Toilets (North Melbourne) | 4 360 |  |  | 334 | 1 817 | 2 209 |
| Oak Park Primary School - Modernisation - Stage 2- General Purpose Classrooms, Art/Craft, Library, Multi-Purpose Room, Canteen, Student Toilets (Oak Park) | 2 360 |  |  | 103 | 590 | 1 667 |
| Orbost Secondary College - Accelerated Modernisation - Science, Technology, Library, General Purpose Classrooms, Staff Work Space, Information Technology (Orbost) |  | 2 839 |  | 209 | 1 656 | 974 |
| Pakenham Secondary College - Modernisation - Stage 3 - General Purpose Classrooms, Arts 2D and 3D, Fabrics, Graphics, Science, Technology, Lockers, Student Toilets (Pakenham) | 6 680 |  |  | 288 | 2 386 | 4 006 |
| Pakenham South Primary School - New and Replacement - New School (Pakenham) | 6 300 |  |  | .. | 1 731 | 4 569 |
| Pearcedale Primary School - Modernisation - Stage 2 - General Purpose Classroom, Art/Craft, Physical Education, Music, Canteen, Student Toilets (Pearcedale) | 3 040 |  |  | 199 | 2 280 | 561 |
| Pembroke Secondary College - Replacement School - Building Futures - Planning - Consolidation (Mooroolbark) | 1 000 |  |  | .. | 500 | 500 |
| Point Cook Senior Secondary College 10-12 - New and Replacement - New School - Stage 1 (Point Cook) | 5 000 |  |  | .. | 1 602 | 3 398 |
| Port Fairy Consolidated School - Modernisation - General Purpose Classrooms, Staff Administration, Library, Art/Craft, Canteen, Student Toilets (Port Fairy) | 3 729 |  |  | 151 | .. | 3 578 |
| Princes Hill Primary School - Accelerated Modernisation - Library, Art/Craft (Carlton North) | 1 300 |  |  | 113 | 910 | 277 |
| Reservoir West Primary School - Accelerated Modernisation - General Purpose Classroom, Library, Counselling/Interview Room, Student Toilets (Reservoir) | 1 920 |  |  | 107 | 576 | 1 237 |
| River Gum Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Student Toilets, Grounds Development (Hampton Park) | 1 720 |  |  | 118 | 1 548 | 54 |
| Swinburne Snr Secondary College - Modernisation - Stage 3 - General Purpose Classrooms, Technology, Art 3D, Physical Education, Computer Pod, Staff Administration, Senior Student Lounge, Student Toilets, Seminar Space, Graphics, Home Economics, Lockers (Hawthorn) | 4 160 |  |  | 180 | .. | 3 980 |
| Tarneit School - New and Replacement - New School - Stage 2 (Tarneit) |  |  | 6 000 | .. | 2 060 | 3 940 |
| Torquay P-9 College - Replacement School - Building Futures - Planning - 7-9 development (Torquay) |  | 500 |  | .. | 200 | 300 |
| Traralgon Secondary Colllege - East campus - New and Replacement - Replacement school - Stage 3 of 3 (Traralgon) | 4 130 |  |  | 242 | 2 978 | 910 |
| Traralgon Secondary College - West Campus - Modernisation - Technology, General Purpose Classrooms, Music, Art 2D and 3D, Graphics, Home Economics, Counselling/Interview, Lockers, Student and Staff Toilets (Traralgon) |  | 3 770 |  | 242 | .. | 3 528 |
| Traralgon South Primary School - Relocatable School Buildings - General Purpose Classrooms, Staff Administration (Traralgon South) | 1 593 |  |  | .. | 1 593 | .. |
| Urquhart Park Primary School - Accelerated Modernisation - General Purpose Classrooms, Art/Craft, Library, Multi-Purpose Room, Staff Administration, Canteen, Student Toilets (Ballarat) | 2 910 |  |  | 161 | .. | 2 749 |
| Warringa Park Special School - Accelerated Modernisation - General Purpose Classrooms, Staff Administration, Library, Multi-Purpose Room, Homecrafts (Hoppers Crossing) | 3 620 |  |  | 265 | 2 577 | 778 |
| Warrnambool College - Modernisation - General Purpose Classroom, Technology, Arts 2D and 3D, Home Economics, Graphics (Warrnambool) |  | 4 560 |  | 282 | 3 420 | 858 |
| Werribee Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Student Toilets (Werribee) | 2 620 |  |  | 48 | 1 529 | 1 044 |
| Williamstown Primary School - Modernisation - Stage 2 - General Purpose Classrooms, Staff Administration, Library ICT (Williamstown) | 3 500 |  |  | 152 | 2 042 | 1 306 |
| Willmott Park Primary School - Accelerated Modernisation - General Purpose Classrooms, Security Store, Staff and Students Toilets (Craigieburn) | 1 660 |  |  | 129 | 1 494 | 37 |
| Yarrambat Primary School - Accelerated Modernisation - General Purpose Classrooms, Art/Craft, Music, Library, Staff Administration, Canteen, First Aid room, and Student Toilets, Physical Education (Yarrambat) | 3 460 |  |  | 199 | .. | 3 261 |
| Technical and Further Education |  |  |  |  |  |  |
| Improving TAFE Equipment (Various) | 48 000 |  |  | 172 | 11 828 | 36 000 |
| South West Institute of TAFE - Warrnambool Stage 3 redevelopment (Warrnambool) |  | 11 000 |  | .. | 750 | 10 250 |
| Swinburne University (TAFE) - Wantirna Sustainability and Land Management (Wantirna) | 10 317 |  |  | 757 | 2 500 | 7 060 |
| Technical Education Centres (Various) | 32 000 |  |  | .. | 8 000 | 24 000 |
| Commonwealth Supported Project |  |  |  |  |  |  |
| William Angliss Institute of TAFE - Commonwealth Supported Project - New Teaching Facility and Campus redevelopment (Melbourne) | 12 100 |  |  | 479 | 2 000 | 9 621 |
| East Gippsland and Sunraysia Institute of TAFE - Commonwealth Supported Project - Voice Over Internet Protocol Telephony Upgrade (Bairnsdale and Mildura) | 2 500 |  |  | .. | 2 500 | .. |
| Kangan Batman Institute of TAFE - Commonwealth Supported Project - Consolidation and relocation of Fashion programs (Richmond) | 4 600 |  |  | 227 | 4 373 | .. |
| Northern Melbourne Institute of TAFE - Commonwealth Supported Project - Campus Infrastructure Upgrade (Fairfield) | 750 |  |  | .. | 750 | .. |
| Northern Melbourne Institute of TAFE - Commonwealth Supported Project - Television Studio Upgrade (Collingwood) | 2 100 |  |  | .. | 2 100 | .. |
| Wodonga Institute of TAFE - Commonwealth Supported Project - Hospitality and Tourism redevelopment (Wodonga) | 2 100 |  |  | 30 | 2 070 | .. |
| Special Other |  |  |  |  |  |  |
| Academic Number (Various Schools) | 5 100 |  |  | .. | 1 100 | 4 000 |
| Planning - Modernisation - Planning for New Infrastructure Projects (Various Schools) | 4 117 |  |  | .. | 4 117 | .. |
| Rural Learning Centre - Modernisation - Investing In Excellence - Rural Learning Centre (Rural) |  | 1 000 |  | .. | 875 | 125 |
| Various schools - Sustainable Provision of Computers in Schools (Various Schools) | 9 000 |  |  | .. | 9 000 | .. |
| Various Schools - Investing In Excellence - Investing In Excellence/Leading schools fund (Various Schools) | 9 300 |  |  | .. | 3 720 | 5 580 |
| Various Schools - Leading Schools Fund - Modernisation (Various Schools) | 12 120 |  |  | .. | 4 611 | 7 509 |
| Various Schools - Transformation Planning - Altona, Bendigo, Broadmeadows, Dandenong, Eastern, John Monash, Maribyrnong Sports School, Western Heights (Various Schools) | 20 000 |  |  | .. | 20 000 | .. |
| Various Sites - School Land Purchasing Program (Various Schools) |  | 58 000 |  | .. | 58 000 | .. |
| Total new projects | 472 467 |  |  | 10 877 | 230 828 | 230 762 |
| Total Education projects | 992 474 |  |  | 287 529 | 454 674 | 250 271 |

Source: Department of Education and Training

# Department of Human Services

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Projects Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Ambulance Services Expansion (Statewide) | 5 000 |  | 4 847 | 153 | .. |
| Ambulance Services Strategy - New Rural Ambulance Services (Rural) | 1 200 |  | 373 | 827 | .. |
| Angliss Hospital Redevelopment (Upper Ferntree Gully) | 18 500 |  | 16 825 | 1 675 | .. |
| Austin and Repatriation Medical Centre Redevelopment and Mercy Hospital for Women Relocation (Heidelberg) | 343 400 |  | 339 003 | 4 397 | .. |
| Austin Mental Health Services Redevelopment - Stage 2 Secure Extended Care Unit (Heidelberg) | 8 100 |  | 6 400 | 1 480 | 220 |
| Bairnsdale Regional Health Service - Emergency Department (Bairnsdale) | 5 000 |  | 1 470 | 2 950 | 580 |
| Banyule Community Health Service (Heidelberg) | 10 394 |  | 8 880 | 1 515 | .. |
| Beaufort and Skipton Health Service - Skipton Campus (Skipton) | 5 092 |  | 1 690 | 2 765 | 637 |
| Colac Area Health, Polwarth Nursing Home - Residential Aged Care Strategy (Colac) | 14 000 |  | 10 657 | 2 225 | 1 118 |
| Community Disability Services (Statewide) | 10 000 |  | 9 861 | 139 | .. |
| Community Health and Mental Health Redevelopment - Stage 2 (Warragul) |  | 6 220 | 1 661 | 3 365 | 1 194 |
| Counter Terrorism Preparedness in Health and Human Services Sector (Statewide) | 5 470 |  | 3 573 | 1 897 | .. |
| Dandenong Hospital Redevelopment Stage 2c (Dandenong) | 14 400 |  | 13 460 | 940 | .. |
| Dental Health Expansion and Upgrades (Statewide) | 2 980 |  | 2 830 | 150 | .. |
| Disability Community Based Supported Accommodation - Priority Works (Statewide) |  | 10 000 | 8 571 | 1 429 | .. |
| Disability Services Strategic Replacement and Refurbishment Program for Shared Supported Accommodation (Statewide) | 39 500 |  | 11 440 | 17 100 | 10 960 |
| East Grampians Health Service - Aged Care Redevelopment (Ararat) | 7 500 |  | 4 105 | 3 265 | 130 |
| Eastern Health Central East Community Care Unit (Camberwell) | 6 400 |  | 232 | 1 900 | 4 268 |
| Eastern Health Mental Health Redevelopment Stage 1 (Box Hill, Ringwood East) | 32 100 |  | 2 179 | 11 400 | 18 521 |
| Echuca Regional Health Acute Redevelopment - Theatres (Echuca) | 7 660 |  | 5 929 | 1 731 | .. |
| Electronic Prescribing in Key Victorian Hospitals (Statewide) | 21 000 |  | 2 067 | 4 000 | 14 933 |
| Energy Infrastructure Project - Royal Melbourne Hospital (Parkville) | 12 000 |  | 8 297 | 3 703 | .. |
| Fire Risk Management Strategy 2004-05 (Statewide) | 9 000 |  | 6 871 | 2 000 | 129 |
| Frankston Hospital Redevelopment Radiology Department (Frankston) | 2 000 |  | 1 931 | 69 | .. |
| Geelong Hospital Emergency Department Redevelopment (Geelong) | 26 100 |  | 1 802 | 5 600 | 18 698 |
| Geelong Hospital Radiotherapy Service (Geelong) | 18 000 |  | 7 575 | 10 425 | .. |
| Goulburn Valley Health Service - Shepparton Campus Redevelopment (Shepparton) | 7 000 |  | 4 874 | 2 126 | .. |
| Grace McKellar Centre - Redevelopment Stage 2 (Geelong) | 50 000 |  | 36 947 | 10 000 | 3 053 |
| Health Information and Communication Technology (ICT) Strategy (Statewide) | 138 500 |  | 50 709 | 30 000 | 57 791 |
| Kew Residential Services Redevelopment (Kew) | 86 500 |  | 66 671 | 7 200 | 12 629 |
| Latrobe Regional Hospital Cancer Treatment Centre (Traralgon) | 10 700 |  | 9 138 | 1 485 | 77 |
| Latrobe Valley Community Care Unit and Mental Health Centre (Traralgon) |  | 8 000 | 7 594 | 406 | .. |
| Lorne Community Hospital - Redevelopment (Lorne) | 9 880 |  | 9 719 | 161 | .. |
| Maroondah Hospital Redevelopment - Stage 2a (Ringwood East) | 10 000 |  | 1 945 | 7 000 | 1 055 |
| Maryborough District Health Redevelopment Stage 2 (Maryborough) | 9 500 |  | 8 418 | 1 082 | .. |
| Medical Equipment Program 2005-06 (Statewide) | 35 000 |  | 33 086 | 1 914 | .. |
| Mental Health Services for Kids and Youth - Development Stage 2 (Footscray) | 6 664 |  | 5 715 | 545 | 403 |
| Metropolitan Food Services Redevelopment Stage 1 (Metropolitan) | 20 000 |  | 3 456 | 12 200 | 4 344 |
| Monash Medical Centre - Emergency Department (Clayton) | 10 600 |  | 7 052 | 3 548 | .. |
| Monash Medical Centre, Moorabbin Campus - Expansion of Radiotherapy Services (Moorabbin) |  | 19 000 | 14 033 | 3 650 | 1 317 |
| Mornington Centre Promoting Independence - Stage 1a (Mornington) | 20 000 |  | 8 458 | 10 000 | 1 542 |
| Mount Alexander Hospital - Redevelopment Residential Aged Care (Castlemaine) | 9 600 |  | 2 351 | 6 250 | 999 |
| Northeast Health Wangaratta - Nursing Home Redevelopment (Wangaratta) | 11 000 |  | 691 | 4 050 | 6 259 |
| Northern Hospital Redevelopment Stage 2a (Epping) | 24 500 |  | 9 850 | 12 000 | 2 650 |
| Placement and Support Residential Renewal Strategy (Statewide) | 15 000 |  | 9 501 | 5 499 | .. |
| Placement and Support Residential Renewal Strategy 2004-05 (Statewide) | 10 000 |  | 9 375 | 625 | .. |
| Portland District Health Aged Care Redevelopment and Second Stage Recovery Suite (Portland) | 7 500 |  | 1 792 | 4 000 | 1 708 |
| Residential Aged Care Strategy 2003-04 (Statewide) | 25 500 |  | 23 796 | 1 704 | .. |
| Royal Children's Hospital Cancer Centre (Parkville) | 6 000 |  | 5 633 | 367 | .. |
| Royal Children's Hospital Redevelopment Stage 1 (Parkville) | 32 900 |  | 10 583 | 14 700 | 7 617 |
| Rural Ambulance Victoria Communications Infrastructure Upgrade Stage 3 (Rural) | 6 800 |  | .. | 6 800 | .. |
| Southern Health Service Community Rehabilitation Centre East Bentleigh, Mordialloc, Moorabbin - Redevelopment (Metropolitan) | 3 500 |  | 3 035 | 465 | .. |
| Super Clinics (Metropolitan) | 42 000 |  | 5 735 | 21 000 | 15 265 |
| The Alfred Hospital Intensive Care Unit Redevelopment (Prahran) | 20 240 |  | 784 | 6 000 | 13 456 |
| The Alfred Hospital Psychiatric Intensive Care Unit (Prahran) | 2 230 |  | 141 | 1 300 | 789 |
| The Knox Development (Wantirna) | 30 000 |  | 2 664 | 13 300 | 14 036 |
| Victorian Respiratory Support Service (Thornbury) | 7 100 |  | 2 122 | 3 100 | 1 878 |
| West Wimmera Health Service - Nhill Hospital Redevelopment (Nhill) | 8 640 |  | 8 502 | 138 | .. |
| Yarrawonga District Health Service Acute and Aged Redevelopment Stage 1 (Yarrawonga) | 10 300 |  | 8 136 | 1 950 | 214 |
| Total existing projects | 1 355 170 |  | 855 035 | 281 666 | 218 469 |

Source: Department of Human Services

Department of Human Services

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Aged Care Land Bank Pilot (Metropolitan) | 4 800 |  | .. | 4 800 | .. |
| Ambulance Development Plan 2006-08 (Statewide) | 1 775 |  | .. | 1 275 | 500 |
| Ambulance Equipment (Statewide) | 3 000 |  | 1 138 | 1 862 | .. |
| Box Hill Hospital Outpatients and Dialysis Centre and Associated Works Development (Box Hill) | 38 200 |  | .. | 10 500 | 27 700 |
| Brunswick Human Services Precinct Bouverie Centre Relocation (Brunswick) | 5 000 |  | .. | 3 500 | 1 500 |
| Casey Aged Care Development (Doveton) | 34 500 |  | .. | 4 000 | 30 500 |
| Caulfield General Medical Centre Logistics Building and Associated Works (Caulfield) | 23 500 |  | .. | 4 300 | 19 200 |
| Community Facility Redevelopment (Statewide) | 5 000 |  | .. | 1 000 | 4 000 |
| Environmental Sustainability Public Hospitals and Aged Care (Statewide) |  | 3 290 | .. | .. | 3 290 |
| Grovedale Aged Care Facility Development (Grovedale) | 25 000 |  | .. | 5 000 | 20 000 |
| Heidelberg Repatriation Hospital Mental Health, Veterans' Gymnasium and Pool - Redevelopment Stage 1 (Heidelberg) |  | 9 000 | .. | 6 000 | 3 000 |
| Intensive Care Unit Equipment (Statewide) | 3 700 |  | .. | 3 700 | .. |
| Kingston Centre Kitchen Upgrade and Associated Works (Heatherton) | 25 500 |  | .. | 4 000 | 21 500 |
| Koori Youth Alcohol and Drug Healing Centre Development (Rural) | 3 700 |  | .. | 1 600 | 2 100 |
| Medical Equipment Program (Statewide) | 47 700 |  | 30 000 | 17 700 | .. |
| Monash Link Community Health Services Stage 1 (Clayton) | 6 600 |  | .. | 6 600 | .. |
| North Richmond Community Health Centre Relocation (North Richmond) | 19 000 |  | .. | 3 500 | 15 500 |
| Radiotherapy Equipment Expansion (Bendigo) | 2 500 |  | .. | 2 500 | .. |
| Rochester and Elmore District Health Service - Rochester Theatre and Hospital Redevelopment (Rochester) |  | 21 700 | .. | 5 000 | 16 700 |
| Royal Children's Hospital Redevelopment (Parkville) | 847 400 |  | 1 437 | 28 000 | 817 963 |
| Royal Melbourne Hospital Emergency Department Redevelopment (Parkville) | 56 300 |  | .. | 7 600 | 48 700 |
| Rural Ambulance Victoria Communications Upgrade (Rural) | 2 800 |  | .. | 2 800 | .. |
| Shepparton Mental Health Redevelopment (Ambermere) | 6 500 |  | .. | 2 600 | 3 900 |
| Statewide Infrastructure Program 2006-07 (Statewide) | 20 000 |  | .. | 20 000 | .. |
| Warracknabeal Nursing Home Stage 1 Redevelopment (Warracknabeal) | 21 800 |  | .. | 6 000 | 15 800 |
| Total new projects | 1 238 265 |  | 32 575 | 153 837 | 1 051 853 |
| Total Human Services projects | 2 593 435 |  | 887 611 | 435 502 | 1 270 322 |

Source: Department of Human Services

# Department of Infrastructure

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Commonwealth Games Village - Social Housing Component - Construction (Melbourne) (a) | 35 100 |  |  | 22 949 | 6 551 | 5 600 |
| Corio Independent Goods Line including North Geelong Track Modifications - Construction (Corio/North Geelong) | 13 500 |  |  | 1 419 | 6 000 | 6 081 |
| Country Train Safety System (Non-Metro Various) | 91 500 |  |  | 43 226 | 48 274 | .. |
| Dandenong Growth Corridor - Project Development (Dandenong) | 25 000 |  |  | 9 807 | 15 193 | .. |
| Fast Rail Links to Regional Centres (Geelong, Bendigo, Ballarat, Traralgon) | 750 583 |  |  | 712 979 | 37 604 | .. |
| Geelong Bypass - Bypass/New Road (Geelong) (b) | 194 000 |  |  | 31 204 | 24 209 | 138 587 |
| Hazardous Waste: Long-Term Containment Facility - Project Development | 12 000 |  |  | 9 707 | 2 293 | .. |
| Lascelles Wharf Rail Connection - Construction (Corio/North Geelong) | 5 100 |  |  | 287 | .. | 4 813 |
| Linking the Suburbs - Craigieburn Rail Project (Meadow Heights/Somerton/ Roxburgh Park) | 115 000 |  |  | 46 296 | 45 000 | 23 704 |
| Mildura Passenger Services and Corridor Standardisation - Project Development (Non-Metro Various) | 8 700 |  |  | 2 384 | 6 316 | .. |
| Monash Freeway (0km-1.2km) - Noise Barriers Retrofitting - Stephensons Rd to Stanley Ave (Mount Waverley) | 8 000 |  |  | 2 393 | 2 124 | 3 483 |
| Motorcycle Safety (Statewide) | 20 000 |  |  | 7 296 | 2 529 | 10 175 |
| Public Transport Projects - Station Upgrades (ConnectEast) (Metro Various) | 20 000 |  |  | 3 363 | 9 952 | 6 685 |
| Public Transport Safety and Security - Accreditation and Audit Reporting (Statewide) | 2 200 |  |  | 853 | 1 347 | .. |
| Public Transport Safety and Security - Level Crossings (Various) | 10 791 |  |  | 2 600 | 2 658 | 5 533 |
| Public Transport Safety and Security - Pedestrian Crossings (Various) | 2 832 |  |  | 1 400 | 1 432 | .. |
| Public Transport Safety Critical Issues: Rail Safety Vigilance and Monitoring System Stage 1 (Various) | 10 600 |  |  | 7 661 | 2 939 | .. |
| SmartBus: Ringwood to Frankston (Metro Various) | 19 172 |  |  | 2 462 | 9 668 | 7 042 |
| SmartBus: Wellington Road (Metro Various) | 13 000 |  |  | 1 726 | 8 274 | 3 000 |
| Smart Freight - Information Technology and E-commerce Works (Melbourne) |  | 2 000 |  | .. | 310 | 1 690 |
| South Gippsland Passenger Rail Service - Project Development (Leongatha) | 3 000 |  |  | 527 | 473 | 2 000 |
| Standardisation of Regional Freight Lines (Non-Metro Various) | 67 500 |  |  | 13 060 | 25 | 54 415 |
| Station Initiatives - Metropolitan (Metro Various) | 6 000 |  |  | 824 | 5 176 | .. |
| Station Initiatives - Regional (Non-Metro Various) | 5 750 |  |  | 2 795 | 2 955 | .. |
| Station Pier - Safety and Security Upgrade (Melbourne) | 15 270 |  |  | 6 774 | 8 496 | .. |
| Telecommunications Purchasing and Management Strategy (Various) | 18 836 |  |  | 16 729 | 2 107 | .. |
| Tullamarine - Calder Freeway Interchange - Road Realignment (Essendon North) | 150 000 |  |  | 61 407 | 64 934 | 23 659 |
| Whole of Government - Transit Cities - Ballarat Freight Yard Relocation (Ballarat) | 3 070 |  |  | 463 | 500 | 2 107 |
| Transport Accident Commission |  |  |  |  |  |  |
| Safer Road Infrastructure Program 1 (Various) | 130 000 |  |  | 106 438 | 20 514 | 3 048 |
| Safer Road Infrastructure Program 2 (Various) | 110 000 |  |  | 7 333 | 56 955 | 45 712 |
| State Funded Rural Road Projects |  |  |  |  |  |  |
| Regional Arterial Road and Bridge Links (Non-Metro Various) | 41 930 |  |  | 34 266 | 2 635 | 5 029 |
| Better Roads - Outer Metropolitan |  |  |  |  |  |  |
| Anderson Street (0km-0.94km) - Carriageway Duplication - Cobden Crescent to Swansea Road (Lilydale) |  | 9 500 |  | 2 531 | 5 228 | 1 741 |
| Cheltenham Road (6.3km to 9.5km) - Springvale Road to Chandler Road - Road Widening (Keysborough) | 12 000 |  |  | 2 606 | 5 041 | 4 353 |
| Cranbourne-Frankston Road (0.3km-2.6km) - Carriageway Duplication - Scott Street to Hall Road (Cranbourne) | 21 000 |  |  | 2 289 | 5 107 | 13 604 |
| Cranbourne-Frankston Road (8.0km to 10.2km) - Warrandyte Rd to Centre Rd - Carriageway Duplication (Langwarrin) | 15 900 |  |  | 6 531 | 5 120 | 4 249 |
| Ferntree Gully Road (6.5km-8.1km) - Road Widening - Cootamundra Drive to Jells Road (Wheelers Hill) | 4 700 |  |  | 1 272 | 2 616 | 812 |
| George Street Bridge - New Bridge to link George Street to Brighton Road (Dandenong) | 17 500 |  |  | 4 434 | 7 680 | 5 386 |
| Greensborough Highway - Plenty Road - Bridgeworks (Greensborough) | 14 400 |  |  | 13 116 | 724 | 560 |
| Hallam Road (6.9km to 8.0km) - Hallam Bypass to James Cook Drive - Carriageway Duplication (Narre Warren North) |  | 9 900 |  | 5 930 | 2 632 | 1 338 |
| Kings Road (0km-3.5km) - Carriageway Duplication - Melton Hwy to Taylors Rd (Sydenham) |  | 19 700 |  | 836 | 6 009 | 12 855 |
| Mickleham Road (3.3km to 5.2km) - Alanbrae Terrace to Barrymore Rd - Carriageway Duplication (Greenvale) |  | 9 100 |  | 2 172 | 3 758 | 3 170 |
| Moorooduc Highway - Towerhill Road to Frankston/Flinders Road - Road Widening (Frankston) | 5 940 |  |  | 5 165 | 56 | 719 |
| Pakenham Bypass - Bypass/New Road (Pakenham) | 121 200 |  |  | 21 103 | 63 986 | 36 111 |
| Palmers Road (0.0km to 1.8km) - Dunnings Rd to Princes Freeway - Road Construction (Truganina) | 26 920 |  |  | 4 933 | 9 946 | 12 041 |
| Plenty Road (0.00km-1.2km) - Carriageway Duplication - Bethany Court to Gordons Road (South Morang) | 10 500 |  |  | 1 054 | 3 760 | 5 686 |
| Plenty Road (3.6km to 5.3km) - Centenary Drive to north of Bethany Crt - Carriageway Duplication (Mill Park) | 14 000 |  |  | 5 286 | 3 676 | 5 038 |
| Somerton Road (0.0km to 1.7km) - Carriageway Duplication and Grade Separation (Somerton) | 33 700 |  |  | 5 602 | 8 866 | 19 232 |
| South Road (8.1km-9.2km) - New Road Construction - Warrigal Road to Old Dandenong Road (Heatherton) | 24 500 |  |  | 4 016 | 7 924 | 12 560 |
| Taylors Road (15.2km to 15.8km) - Bypass/New Road - Sydenham Rd to East Esplanade - Grade Separation (St Albans) | 30 000 |  |  | 3 461 | 6 676 | 19 863 |
| Thompsons Road (0.0km to 1.8km) - Manningham Rd to Foote St - Road Widening (Templestowe) | 9 000 |  |  | 2 027 | 5 008 | 1 965 |
| Wellington Road - Road Widening - Huntingdale Station to Stud Road (Metro Various) | 20 000 |  |  | 1 104 | 5 376 | 13 520 |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |  |  |
| Albury/Wodonga Bypass - Bandiana Link (Wodonga) | 5 800 |  |  | 3 000 | 2 800 | .. |
| Bass Highway Duplication Stage 5 - Grantville to King Road (Grantville) | 23 600 |  |  | 3 131 | 2 369 | 18 100 |
| Bass Highway Sec 1 (92.1km to 96.4km) - The Gurdies to Grantville - Stage 4 - Carriageway Duplication (Gurdies, Grantville) | 15 000 |  |  | 11 108 | 439 | 3 453 |
| Bendigo Inner Box - Road Widening (Bendigo) | 9 500 |  |  | 2 545 | 3 545 | 3 410 |
| Breakwater Road (0.0km-0.6km) - New Intersection Signals (Belmont) | 7 400 |  |  | 6 419 | 981 | .. |
| Calder Highway Upgrade (90.8km to 118.0km) - Kyneton to Faraday (Kyneton, Malmsbury, Taradale, Elphingstone) (b) | 87 675 |  |  | .. | 20 062 | 67 613 |
| Calder Highway Sec 2 (118.0km to 135.0km) - Faraday to Ravenswood (Faraday, Harcourt, Ravenswood South, Ravenswood) (b) | 102 500 |  |  | 28 899 | 8 067 | 65 534 |
| Cliff Street Overpass - Project Development and Construction (Portland) | 15 000 |  |  | 8 848 | 6 152 | .. |
| KooWeeRup-Longwarry Road - Bayles Bridge Rehabilitation (Bayles) | 5 000 |  |  | 2 488 | 2 512 | .. |
| Midland Highway Sec 4 (118.1km to 121.0km) - Road Widening (Mooroopna) | 10 000 |  |  | 1 303 | 2 822 | 5 875 |
| Princes Highway East (Via Bruthen) (45.9km to 53.8km) - Buchan Rd to Princes Hwy - Road Realignment (Bruthen) | 18 300 |  |  | 10 436 | 6 064 | 1 800 |
| Princes Highway East - Overtaking Lanes - Cann River to Geona (Genoa) | 4 100 |  |  | 664 | 3 436 | .. |
| South Gippsland Highway Sec 3 (102.3km to 110.9km) - Loch to Bena - Road Realignment (Loch, Bena) | 33 600 |  |  | 16 240 | 5 255 | 12 105 |
| AusLink (Commonwealth Funded) |  |  |  |  |  |  |
| Albury/Wodonga Bypass - New Road/Bypass (Wodonga) | 144 200 |  |  | 99 614 | 28 000 | 16 586 |
| Calder Highway (90.8km to 118.0km) - Bypass/New Road - Kyneton to Faraday (Kyneton, Malmsbury, Taradale, Elphingstone) | 89 000 |  |  | 68 369 | 16 627 | 4 004 |
| Calder Highway (118.0km to 135.0km) - Bypass/New Road - Faraday to Ravenswood (Faraday, Harcourt, Ravenswood South, Ravenswood) | 107 000 |  |  | 20 400 | 13 000 | 73 600 |
| Dynon Port Rail Link (Melbourne) | 110 000 |  |  | 792 | 17 300 | 91 908 |
| Geelong Bypass - Bypass/New Road (Geelong) | 186 000 |  |  | 33 032 | 40 000 | 112 968 |
| Hume Highway (0.0km to 13.0km) - Bypass/New Road - Hume Freeway link - Planning/Construction WRR to Craigieburn (Broadmeadows, Craigieburn) | 306 000 |  |  | 295 878 | 1 332 | 8 790 |
| Hume Highway - Donnybrook Road Interchange - Grade Separation (Beveridge, Craigieburn) | 22 000 |  |  | 1 697 | 5 000 | 15 303 |
| Pakenham Bypass - Bypass/New Road (Pakenham) | 121 000 |  |  | 93 307 | 24 520 | 3 173 |
| Standardisation of the Second Railway Track between Melbourne and Albury-Wodonga (Various) | 25 000 |  |  | .. | .. | 25 000 |
| Upgrade the Railway Track between Geelong and Mildura (Non-Metro Various) | 20 000 |  |  | .. | .. | 20 000 |
| Western Bypass - Deer Park Bypass including Leakes Rd Interchange (Deer Park) | 265 000 |  |  | 41 878 | 45 122 | 178 000 |
| Wodonga Rail Bypass(Wodonga) | 20 000 |  |  | .. | .. | 20 000 |
| Other Commonwealth Funded |  |  |  |  |  |  |
| Murray River Bridge Replacements - Crossings (Corowa, Echuca and Robinvale) | 15 000 |  |  | .. | .. | 15 000 |
| Total existing projects | 4 107 569 |  |  | 2 006 144 | 812 037 | 1 289 388 |

Source: Department of Infrastructure

Notes:

(a)	Project previously reported by the Office of Commonwealth Games under the Department of Victorian Communities. Responsibility for this project was transferred to the Department of Infrastructure from 1 September 2006.

(b)	During 2005-06 the Federal Government agreed to accelerate its share of the funding on these projects and reimburse the State for expenditure previously reported against the Better Roads Victoria component of the these projects.

Department of Infrastructure

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Accessible Public Transport in Victoria: DDA Compliance for Train, Tram and Bus (Statewide) | 129 200 |  |  | .. | 17 132 | 112 068 |
| Country Rail Operations and Maintenance Facilities Upgrade (Melbourne) | 9 900 |  |  | .. | 9 900 | .. |
| Creating New Bus and Transport Connections (Non-Metro Various) | 5 000 |  |  | .. | 2 000 | 3 000 |
| Dynon Port Rail Link (Melbourne) (a) | 15 100 |  |  | 2 100 | .. | 13 000 |
| Friday and Saturday Late Night Public Transport Services (Metro Various) | 1 900 |  |  | .. | 1 900 | .. |
| Geelong Bypass Stage 4 - Planning and Investigation (Geelong) | 3 000 |  |  | 31 | 769 | 2 200 |
| Metropolitan Park and Ride Facilities (Metro Various) | 7 000 |  |  | .. | 3 000 | 4 000 |
| Metropolitan Premium Stations Upgrades: Initial Priorities (Metro Various) | 900 |  |  | .. | 900 | .. |
| Metropolitan Train Control Reliability Systems Upgrade (Melbourne) | 87 900 |  |  | .. | 10 400 | 77 500 |
| Metropolitan Train Safety Communications System (Metro Various) | 134 900 |  |  | .. | 7 500 | 127 400 |
| Mildura Rail Line Upgrade (Non-Metro Various) | 53 000 |  |  | .. | 8 000 | 45 000 |
| New Ticketing Solution - Technology and Installation (Statewide) | 283 200 |  |  | 49 090 | 114 751 | 119 359 |
| New Young Driver Safety and Graduated Licences - Database Upgrade (Melbourne) | 2 500 |  |  | .. | 1 000 | 1 500 |
| North Melbourne Station Interchange Upgrade (North Melbourne) (b) | 38 577 |  |  | 3 553 | 14 084 | 20 940 |
| Princes Pier Restoration (Port Melbourne) | 14 000 |  |  | .. | 8 000 | 6 000 |
| Railway Level Crossing Upgrade Program (Statewide) | 24 000 |  |  | .. | 6 000 | 18 000 |
| SmartBus: Green Orbital - Nunawading to Airport West (Metro Various) |  | 29 316 |  | .. | .. | 29 316 |
| SmartBus: Red Orbital - Box Hill to Altona (Metro Various) | 29 080 |  |  | .. | 1 610 | 27 470 |
| Sunshine Rail Corridor: Third Track Development Funding (Various) | 6 556 |  |  | 1 280 | 4 276 | 1 000 |
| Track Duplication: Clifton Hill to Westgarth (Various) | 4 000 |  |  | .. | 4 000 | .. |
| Vigilance Control and Event Recording System on Metropolitan Trains (VICERS) (Metro Various) | 37 269 |  |  | .. | 14 933 | 22 336 |
| West Gate - Monash Freeways Improvement Package (Metro Various) | 737 000 |  |  | 525 | 21 575 | 714 900 |
| Whole of Government: Counter Terrorism and Organised Crime (Metro Various) | 18 000 |  |  | 11 547 | 6 453 | .. |
| Whole of Government: Transit Cities - Revitalising Central Dandenong (Dandenong) (c) | 243 446 |  |  | 8 400 | 27 500 | 207 546 |
| Wodonga Rail Freight and Urban Redevelopment (Wodonga) (d) | 85 000 |  |  | 4 795 | 5 000 | 75 205 |
| Transport Accident Commission |  |  |  |  |  |  |
| Safer Road Infrastructure Program 3 (Various) | 672 202 |  |  | .. | .. | 672 202 |
| Better Roads - Outer Metropolitan |  |  |  |  |  |  |
| Berwick Cranbourne Road Duplication (3km - 5km) - Pound Rd to Thompsons Rd (Cranbourne North, Clyde North) | 17 000 |  |  | .. | 4 000 | 13 000 |
| Calder Highway Sec 1 (14.9km - 19.4km) New ITS Facilities and provision of a third lane - Calder Fwy, Western Ring Road to Melton Hwy (Keilor) | 3 950 |  |  | .. | 2 300 | 1 650 |
| Cranbourne Frankston Road Duplication (10.2km - 11.9km) - Centre Rd to Western Port Hwy (Langwarrin) | 11 400 |  |  | .. | 2 200 | 9 200 |
| Derrimut Road Duplication (3.5km - 5.12km) - Hogans Rd to Sayers Rd (Hoppers Crossing) | 14 700 |  |  | .. | 2 100 | 12 600 |
| Kelletts Road Duplication (1km - 3.2km) - Taylors Lane to Napoleon Rd (Rowville) | 13 600 |  |  | 112 | 1 888 | 11 600 |
| Mickleham Road Duplication (0km - 3.8km) - Barrymore Rd to Somerton Rd (Greenvale) | 16 300 |  |  | .. | 3 900 | 12 400 |
| Middleborough Road/Rail Grade Separation Project (Box Hill) (e) | 56 500 |  |  | 2 277 | 17 423 | 36 800 |
| Nepean Hwy Bridge Replacement - Mordialloc Creek (Kingston City) | 8 200 |  |  | 365 | 1 335 | 6 500 |
| Plummer Street Bypass (Port Melbourne) | 19 200 |  |  | 1 082 | 4 782 | 13 336 |
| Tullamarine Fwy Sec 1 (12.5km) - Road Reconstruction (Airport West) | 8 000 |  |  | 42 | 5 958 | 2 000 |
| Western Highway: Deer Park Bypass and Leakes Road Interchange Upgrade (Deer Park) | 66 000 |  |  | 5 000 | 3 000 | 58 000 |
| Western Port Highway Duplication (0km - 4km) Cranbourne Frankston Rd to North Rd (Langwarrin, Cranbourne South) | 36 800 |  |  | 497 | 6 403 | 29 900 |
| Better Roads - Rural Arterial Road Projects |  |  |  |  |  |  |
| Barwon Heads Bridge Replacement (Barwon Heads) (f) | 22 300 |  |  | 1 439 | 1 261 | 19 600 |
| Bass Highway Duplication - Stage 1 King Road to Woolmer Road (Bass, Anderson) | 29 100 |  |  | 79 | 4 321 | 24 700 |
| Breakwater Road Upgrade (Belmont, Geelong) | 40 000 |  |  | 196 | 2 804 | 37 000 |
| Glenelg Highway (161.6km) - Bridge Strengthening (Skipton) | 2 960 |  |  | 124 | 376 | 2 460 |
| Midland Highway Duplication (Hamlyn Heights, Geelong) | 10 600 |  |  | 135 | 565 | 9 900 |
| Midland Highway Improvements (Geelong - Castlemaine) | 6 000 |  |  | 147 | 4 553 | 1 300 |
| Princes Highway/Henty Highway Improvements (Portland - Heywood) | 7 900 |  |  | 41 | 2 959 | 4 900 |
| Turtons Track (9.69km - 21.7km) - Road Reconstruction (Beach Forrest - Haines Junction) | 6 244 |  |  | 80 | 920 | 5 244 |
| AusLink (Commonwealth Funded) |  |  |  |  |  |  |
| Calder Highway Sec 1 (14.9km - 19.4km) New ITS Facilities and provision of a third lane - Calder Fwy, Western Ring Road to Melton Hwy (Keilor) | 3 950 |  |  | .. | 1 900 | 2 050 |
| Goulburn Valley Hwy (150km - 165km) Carriageway Duplication - Arcadia - Moorillim to Kialla West (Greater Shepparton City) | 40 550 |  |  | 6 513 | 14 797 | 19 240 |
| Great Alpine Road Sec 3 (230km - 271km) - Road Improvements (Bruthen to Ensay) | 6 500 |  |  | 297 | 1 203 | 5 000 |
| Total new projects | 3 119 700 |  |  | 99 747 | 381 631 | 2 638 322 |
| Total Infrastructure projects | 7 227 269 |  |  | 2 105 891 | 1 193 668 | 3 927 710 |

Source: Department of Infrastructure

Notes:

(a)	The total estimated investment of $15.1 million includes $2.1 million provided for planning and development activities in the 2004-05 State Budget.

(b)	The total estimated investment of $38.6 million includes $3.6 million provided for detail design works in the 2005-06 State Budget.

(c)	The total estimated investment includes operating and capital funding and includes funding that was previously announced in 2005-06.

(d)	The total estimated investment of $85.0 million includes $30.0 million provided for in the 2001-02 State Budget.

(e)	The total estimated investment of $56.5 million includes $2.2 million provided for planning and development works in the 2003-04 and the 2004-05 State Budgets.

(f)	The total estimated investment of $22.3 million includes $1.2 million provided for planning activities during 2005-06.

# Department of Innovation, Industry and Regional Development

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Australian Synchrotron Project - Construction (Clayton) | 157 200 | 142 096 | 15 104 | .. |
| City Office Accommodation - Fit-out and Relocation (Melbourne) | 21 860 | 19 090 | 2 770 | .. |
| Total existing projects | 179 060 | 161 186 | 17 874 | .. |

Source: Department of Innovation, Industry and Regional Development

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Innovation, Industry and Regional Development projects | 179 060 | 161 186 | 17 874 | .. |

Source: Department of Innovation, Industry and Regional Development

# Department of Justice

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| 10 Year Prison Cell Safety Project - Upgrade safety of cells and buildings (Statewide) |  | 39 750 | 36 378 | .. | 3 372 |
| Ararat Prison Redevelopment - Construction (Ararat) | 8 776 |  | 7 619 | 435 | 722 |
| Beechworth Prison Industry Building - Construction (Beechworth) | 1 200 |  | 1 089 | 111 | .. |
| Bendigo Police Station - Construction (Bendigo) | 19 700 |  | 11 079 | 8 621 | .. |
| Better Pathways - Women's Offending - Asset Enhancement (Metropolitan) | 7 154 |  | 133 | 3 655 | 3 366 |
| Buchan Police Station Replacement (Stage 8) - Construction (Buchan) | 340 |  | 30 | 310 | .. |
| Carlton-North Melbourne Police Station - Construction (Carlton-North Melbourne) | 15 900 |  | 7 525 | 2 999 | 5 376 |
| CFA Fire Station - Construction (Statewide) | 3 443 |  | 2 048 | 1 395 | 1 |
| CFA Tanker Replacement Program - Equipment (Statewide) | 8 600 |  | 3 200 | 1 800 | 3 600 |
| Brunswick and Collingwood Police Complexes - Upgrades (Brunswick and Collingwood) | 4 282 |  | 395 | 1 500 | 2 387 |
| Counter Terrorism - CT3 - Equipment (Statewide) | 6 892 |  | 4 633 | 2 259 | .. |
| Counter Terrorism - VicSES, Coroner, VIFM - Equipment (Statewide) | 4 356 |  | 3 998 | 358 | .. |
| Counter Terrorism - Vic Police Forensics - Equipment (Macleod) | 2 590 |  | 1 286 | 1 304 | .. |
| Court Intervention Program - Redevelopment/Fitout (Statewide) | 1 005 |  | 174 | 831 | .. |
| Cranbourne Police Station - Construction (Cranbourne) | 6 700 |  | 6 011 | 689 | .. |
| Culgoa Police Station Replacement (Stage 9) - Construction (Culgoa) | 350 |  | 128 | 222 | .. |
| Diversionary Program for Adult Aboriginal Offenders - Construction (Statewide) | 3 375 |  | 1 201 | 2 149 | 25 |
| Elmhurst Police Station and Residence Replacement (Stage 7) - Construction (Elmhurst) |  | 530 | 151 | 379 | .. |
| Footscray Police Station - Construction (Footscray) |  | 13 300 | 7 776 | 5 524 | .. |
| Goornong Police Station Replacement (Stage 8) - Construction (Goornong) | 360 |  | 258 | 102 | .. |
| Hurstbridge Police Station Replacement (Stage 9) - Construction (Hurstbridge) | 1 100 |  | 51 | 1 049 | .. |
| Integrated Courts Management System (ICMS) - Asset Enhancement (Statewide) | 32 255 |  | 3 958 | 13 401 | 14 896 |
| Integrated Road Safety - Point to Point Hume Freeway - Equipment (Statewide) | 1 930 |  | 456 | 1 474 | .. |
| Justice System Major Crimes Resourcing Needs - Asset Enhancement (Statewide) | 14 845 |  | 12 825 | 2 020 | .. |
| Koroit Police Station Replacement (Stage 9) - Construction (Koroit) | 1 200 |  | 636 | 564 | .. |
| La Trobe Valley Police and Courts Complex - Construction (Morwell) | 37 200 |  | 32 412 | 4 788 | .. |
| Major Crimes (Seizure of Assets) Act 2004 - Office Accommodation Upgrade (Statewide) | 394 |  | 145 | 249 | .. |
| Increased Marine Security - Equipment (Statewide) |  | 3 490 | 3 339 | 151 | .. |
| Melbourne Legal Precinct Master Plan - Construction (Melbourne) | 34 563 |  | 2 278 | 17 222 | 15 063 |
| Mildura Police Station - Construction (Mildura) | 16 500 |  | 4 017 | 12 483 | .. |
| Mirboo North Police Station Replacement (Stage 8) - Construction (Mirboo North) | 340 |  | 113 | 227 | .. |
| Mobile Police Stations - Equipment (Statewide) | 2 500 |  | 1 453 | 1 047 | .. |
| Moorabbin Court Complex - Construction (Moorabbin) | 28 200 |  | 8 664 | 16 375 | 3 161 |
| Murchison Police Station Replacement (Stage 8) - Construction (Murchison) | 390 |  | 32 | 358 | .. |
| Nathalia Police Station Replacement (Stage 9) - Construction (Nathalia) | 340 |  | .. | 340 | .. |
| Neighbourhood Justice Centre - Construction (Collingwood) | 9 800 |  | 3 395 | 6 405 | .. |
| Nhill Police Station and Residence Replacement (Stage 7) - Construction (Nhill) | 870 |  | 656 | 214 | .. |
| North Wyndham Police Station - Construction (North Wyndham) | 6 540 |  | 49 | 1 580 | 4 911 |
| Olinda Police Station - Construction (Olinda) | 1 400 |  | .. | 1 400 | .. |
| Overseeing Major Crimes Investigations - Office Fitout/ Equipment (Melbourne) | 1 478 |  | 29 | 1 449 | .. |
| Pakenham Police and Emergency Services Complex - Construction (Pakenham) | 11 000 |  | 9 855 | 1 145 | .. |
| Corporate Headquarters Master Planning (Victoria Police) - Construction (Melbourne) | 2 200 |  | 752 | 1 448 | .. |
| Office of the Public Advocate - Fitout/Equipment (Melbourne) | 370 |  | 147 | 147 | 76 |
| Putting Children First: Promoting Child Safe Workplaces - Fitout/Equipment (Statewide) | 1 345 |  | 264 | 1 081 | .. |
| Rawson Police Station Replacement (Stage 9) - Construction (Rawson) | 360 |  | 241 | 119 | .. |
| Raywood Police Station Replacement (Stage 8) - Construction (Raywood) | 360 |  | 219 | 141 | .. |
| Road Safety Initiatives - Equipment (Statewide) | 500 |  | 317 | 183 | .. |
| Road Safety Investment - Digital Red Light Cameras - Equipment (Statewide) | 6 980 |  | 5 277 | 1 703 | .. |
| San Remo Police Station Replacement (Stage 8) - Construction (San Remo) | 1 710 |  | 477 | 1 233 | .. |
| Public Service City Office Accommodation (Southern Cross Development) - Construction (Melbourne) | 22 000 |  | 19 983 | 2 016 | .. |
| Springvale Police Station - Construction (Springvale) | 9 705 |  | 5 856 | 3 850 | .. |
| Stanhope Police Station Replacement (Stage 8) - Construction (Stanhope) | 360 |  | 158 | 202 | .. |
| Improving VicSES Facilities and Infrastructure - Construction/ Replacement (Statewide) | 2 000 |  | 195 | 1 805 | .. |
| Swifts Creek Police Station (Stage 6) - Construction (Swifts Creek) | 530 |  | 64 | 466 | .. |
| Tallangatta Police Station Replacement (Stage 6) - Construction (Tallangatta) | 640 |  | 242 | 398 | .. |
| Torquay Police Station - Construction (Torquay) | 7 500 |  | 4 607 | 2 893 | .. |
| Wallan Police Station - Construction (Wallan) | 6 360 |  | 648 | 4 696 | 1 016 |
| Warrandyte Police Station Replacement (Stage 9) - Construction (Warrandyte) | 700 |  | 50 | 650 | .. |
| Community Based Corrections Facilities - Construction (Melbourne) | 9 408 |  | 6 132 | 3 276 | .. |
| Yarrawonga Police Station Replacement (Stage 8) - Construction (Yarrawonga) | 390 |  | 1 | 389 | .. |
| Total existing projects | 428 356 |  | 225 105 | 145 280 | 57 971 |

Source: Department of Justice

Department of Justice

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Human Rights Charter (Statewide) | 200 |  | .. | 200 | .. |
| Lilydale Police Station - Construction (Lilydale) | 13 500 |  | .. | 3 250 | 10 250 |
| Organised Crime and Counter Terrorism - Asset Enhancement (Statewide) | 23 723 |  | .. | 18 292 | 5 431 |
| Priority Projects - Rural/Regional Police Station - Construction (Statewide) | 6 200 |  | .. | 3 400 | 2 800 |
| Road Safety Cameras - Western Ring Road - Asset Enhancement (Statewide) | 6 000 |  | .. | 6 000 | .. |
| Road Safety Enforcement - Road Policing Asset Enhancement (Statewide) | 2 220 |  | .. | 1 590 | 630 |
| Sexual Assault Reform - Asset Enhancement (Statewide) | 2 258 |  | .. | 1 718 | 540 |
| VicSES Reforms - Road Rescue Cutters (Statewide) | 1 155 |  | .. | 1 155 | .. |
| Victorian Police Information Technology - Asset Enhancement (Statewide) |  | 29 471 | .. | 2 332 | 27 139 |
| Victorian Institute of Forensic Medicine (VIFM) - Equipment Upgrade Program (Statewide) | 3 500 |  | .. | 1 941 | 1 559 |
| Total new projects | 88 227 |  | .. | 39 878 | 48 349 |
| Total Justice projects | 518 012 |  | 226 128 | 185 565 | 106 320 |

Source: Department of Justice

# Department of Premier and Cabinet

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Arts and Cultural Facilities Maintenance (Various) | 26 000 | 10 900 | 5 100 | 10 000 |
| State Library of Victoria - Storage Facility (Ballarat) | 11 523 | 10 504 | 1 019 | .. |
| Film Victoria Relocation (Melbourne) (a) | 1 300 | .. | 1 300 | .. |
| Redevelopment of Core Business Systems (Melbourne) (b) | 4 000 | 1 924 | 1 160 | 916 |
| Scienceworks Carpark (Spotswood) | 500 | 15 | 485 | .. |
| Construction of a State Crisis Centre (Melbourne) (c) | 3 784 | 3 384 | 400 | .. |
| State Library of Victoria - Redevelopment - Phase 4 (Melbourne) | 91 400 | 81 150 | 10 250 | .. |
| WoG ICT Standardisation Strategy - Office of the Chief Information Officer (Melbourne) (d) | 10 613 | .. | 10 113 | 500 |
| Melbourne Recital Centre and Melbourne Theatre Company Theatre (Southbank) (e) | 121 510 | 10 886 | 33 320 | 77 304 |
| Total existing projects | 270 630 | 118 763 | 63 147 | 88 720 |

Source: Department of Premier and Cabinet

Notes:

(a)	Funding for the Film Victoria relocation was originally allocated as output funding in 2005-06. This funding was transferred to capital funding and carried over to 2006-07.

(b)	Some expenditure on this project has been recategorised and remaining capital funding has been rephased.

(c)	Reflects a revised capital requirement and rephasing of project budget.

(d)	Original Total Estimated Investment for this initiative of $17.5 million was revised to reflect the transfer of capital funding to output funding. Expenditure of $6.887 million to 30 June 2006 for implementing the Whole of Government ICT Standardisation Strategy has been output in nature.

(e)	Total Estimated Investment was increased in 2005-06 by $23.5 million and includes contributions external to Government. The annual cash flow was rephased following the project rescope.

Department of Premier and Cabinet

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Australian Centre for the Moving Image (ACMI) Ground Floor Planning and Redevelopment Works (Melbourne) (a) | 3 000 | .. | 3 000 | .. |
| Heide Museum of Modern Art (Bulleen) | 970 | .. | 194 | 776 |
| Total new projects | 3 970 | .. | 3 194 | 776 |
| Total Premier and Cabinet projects | 274 600 | 118 763 | 66 341 | 89 496 |

Source: Department of Premier and Cabinet

Note:

(a)	Funding for ACMI to begin works towards the development of a ground floor exhibition space. This builds on work previously funded and completed in the Strategic Works (Stage 1) project in 2005-06.

# Department of Primary Industries

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Lysterfield Lake Park - Land Purchase (Lysterfield) | 3 000 | 1 320 | 60 | 1 620 |
| Total existing projects | 3 000 | 1 320 | 60 | 1 620 |

Source: Department of Primary Industries

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Replacement of Fisheries Catch and Effort Data and Information System - System replacement (Melbourne) | 3 193 | .. | 630 | 2 563 |
| Total new projects | 3 193 | .. | 630 | 2 563 |
| Total Primary Industries projects | 6 193 | 1 320 | 690 | 4 183 |

Source: Department of Primary Industries

# Department of Sustainability and Environment

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Bushfire Recovery Strategy - Restoration (Various) (a) | .. |  | 14 600 | .. | .. |
| Public Land Fire Initiative (Various) | 24 152 |  | 14 008 | 8 450 | 1 694 |
| Land Exchange - Systems Development (Statewide) | 28 200 |  | 23 911 | 4 289 | .. |
| National Reserve - Land acquisition (Metropolitan) | 2 073 |  | 473 | 400 | 1 200 |
| National Water Initiative - Living Murray Initiatives - Restoration (Statewide) | 18 879 |  | 684 | 1 667 | 16 528 |
| National Water Initiative - Living Murray Initiatives - NSW Contributions to Grampians Wimmera Mallee Rescue Package - Restoration (Statewide) |  | 10 328 | 411 | .. | 9 917 |
| National Water Initiative - Living Murray Initiatives - SA Contributions to Grampians Wimmera Mallee Rescue Package - Restoration (Statewide) | 6 135 |  | 222 | 542 | 5 371 |
| National Water Initiative - Macalister - Construction (Boisdale) | 20 000 |  | 2 407 | 8 200 | 9 393 |
| Our Water Our Future - Renew/Upgrade (Statewide) | 29 190 |  | 16 676 | 6 966 | 5 548 |
| Piping the System - Commonwealth Component - Construction (Mallee/Wimmera) (b) | 167 000 |  | 3 027 | 60 791 | 103 182 |
| Piping the System - State Component - Construction (Mallee/Wimmera) (b) | 167 000 |  | 3 932 | 60 370 | 102 698 |
| Ports and Risk Mitigation - Renew (Various) (c) | 7 498 |  | .. | 2 498 | 5 000 |
| Protecting Our Bays - Renew (Port Phillip and Western Port) (d) | 8 555 |  | .. | 5 055 | 3 500 |
| Provincial Services - Replace Existing Assets (Various) | 2 010 |  | 651 | 1 359 | .. |
| Recommissioning of the Seal Rocks Sea Life Centre (Phillip Island) | 6 583 |  | 2 098 | 4 485 | .. |
| Sustainable Management of Victoria's Parks - Renew (Statewide) | 59 400 |  | 10 350 | 11 913 | 37 137 |
| Victorian Water Trust Assets - Upgrades (Various) | 149 284 |  | 80 976 | 29 309 | 38 999 |
| Total existing projects | 706 287 |  | 174 426 | 206 294 | 340 167 |

Source: Department of Sustainability and Environment

Notes:

(a)	Total estimated investment will be advised after all insurance payments are confirmed in 2006-07.

(b)	The entire Piping the System project has forecast total estimated investment of $501 million with the Victorian and Commonwealth Governments and the Grampians Wimmera-Mallee Water Authority each contributing one third of the Total Estimated Investment. The water authority expenditure is reported in Chapter 3.

(c)	The total estimated investment for Ports and Risk Mitigation is based on the provision of funding for the four years to 2008-09 less $1.702 million, which has been transferred to Department of Sustainability and Environment outputs. In addition to this, Government has approved funding of $2 million per year from 2009-10.

(d)	The total estimated investment for Protecting Our Bays is based on the provision of funding for four years to 2008-09 less $0.445 million, which has been transferred to Department of Sustainability and Environment outputs. In addition to this, Government has approved ongoing funding of $1.5 million per year from 2009-10.

Department of Sustainability and Environment

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| A New Deal for Regional Local Ports - Upgrade (Various) (a) | 10 000 | .. | 2 500 | 7 500 |
| Bike Trails for a Liveable City - Construction (Metropolitan) (b) | 2 200 | .. | 300 | 1 900 |
| Crown Land Caravan and Camping Parks Improvement Program - Upgrade (Statewide) | 4 800 | .. | 800 | 4 000 |
| DSE Regional Infrastructure - Upgrade (Statewide) | 1 000 | .. | 1 000 | .. |
| Great Parks for a Liveable City - Establish (Metropolitan) | 13 250 | .. | 3 280 | 9 970 |
| Integrated Asset Management System - Systems Development (Statewide) | 8 400 | .. | 4 697 | 3 703 |
| Melbourne Zoo Sea Pool Redevelopment - Construction (Parkville) | 20 000 | .. | 2 000 | 18 000 |
| Bendigo Pipeline - Construction (Bendigo) | 30 000 | .. | 30 000 | .. |
| Total new projects | 89 650 | .. | 44 577 | 45 073 |
| Total Sustainability and Environment projects | 795 937 | 174 426 | 250 871 | 385 240 |

Source: Department of Sustainability and Environment

Notes:

(a)	Total estimated investment in A New Deal for Regional Ports has been reduced by $20 million which will be recognised as a Department of Sustainability and Environment output.

(b)	Bike Trails for a Liveable City has an output component of $9.8 million over four years.

# Department of Treasury and Finance

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| 3 Treasury Place - Refurbishment of Offices (Melbourne) | 7 603 | 7 342 | 223 | 38 |
| City Office Accommodation Southern Cross - Refit (Melbourne) | 6 280 | 5 120 | 1 160 | .. |
| DTF and DPC ICT Infrastructure (Melbourne) | 9 358 | 3 282 | 4 275 | 1 801 |
| Total existing projects | 23 241 | 15 744 | 5 658 | 1 839 |

Source: Department of Treasury and Finance

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| 23 St Andrews Place Access - Upgrade (East Melbourne) | 506 | .. | 506 | .. |
| 55 St Andrews Place - Refurbishment (East Melbourne) | 5 000 | .. | 5 000 | .. |
| State Revenue Office - Revenue Management System Maintenance (Melbourne) | 8 305 | .. | 2 000 | 6 305 |
| Total new projects | 13 811 | .. | 7 506 | 6 305 |
| Total Treasury and Finance projects | 37 052 | 15 744 | 13 164 | 8 144 |

Source: Department of Treasury and Finance

# Department for Victorian Communities

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Aboriginal Land and Economic Development Program (Various) | 4 500 | .. | 3 500 | 1 000 |
| Electronic Grant Management System (Melbourne) | 5 190 | 3 614 | 1 576 | .. |
| Public Record Office of Victoria Asset Management (Melbourne) (a) | 8 135 | 3 392 | 1 780 | 2 963 |
| Registry of Births, Deaths and Marriages - Protecting the Community's Identity (Melbourne) (b) | 860 | 260 | 300 | 300 |
| Total existing projects | 18 685 | 7 266 | 7 156 | 4 263 |

Source: Department for Victorian Communities

Notes:

(a)	The original Total Estimated Investment of $8.809 million for this initiative was revised to reflect a change in the accounting treatment of the project with $0.24 million of the Total Estimated Investment reclassified as operating expenditure, a lower overall Total Estimated Investment funding requirement and rephasing of project budget cash flows to finalise the project in 2008-09.

(b)	The original Total Estimated Investment of $0.9 million for the initiative was revised to reflect a lower overall Total Estimated Investment funding requirement to finalise the project in 2007-08.

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Improving Major Sporting Precincts - Upgrade Works (Albert Park) | 4 200 | .. | 2 400 | 1 800 |
| Queen Victoria Women's Centre Building Restoration (Melbourne) | 700 | .. | 700 | .. |
| Rectangular Sports Stadium - Construction (Olympic Park) (a) | 143 000 | .. | 21 000 | 122 000 |
| Total new projects | 147 900 | .. | 24 100 | 123 800 |
| Total Victorian Communities projects | 166 585 | 7 266 | 31 256 | 128 063 |

Source: Department for Victorian Communities

Notes:

(a)	Reflects revised project phasings for project completion by 2009.

# Parliament

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Auditor-General's Office - Asset replacement (Melbourne) | 2 440 | 558 | 770 | 1 112 |
| Integrated Public Sector Audit Methodology - Development of Financial Audit Methodology (Melbourne) | 957 | 745 | 50 | 162 |
| Elimination of OH&S Hazards in Parliaments Catering Facilities - Refurbishment - (Melbourne) | 6 100 | 3 800 | 2 300 | .. |
| Heritage Asset Management Strategy (Melbourne) | 9 049 | .. | 4 500 | 4 549 |
| Telecommunications Purchasing and Management Strategy (Melbourne) | 401 | 371 | 30 | .. |
| Total existing projects | 18 947 | 5 474 | 7 650 | 5 823 |

Source: Parliament

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Chamber Sound System Replacement - Refurbishment - (Melbourne) | 1 170 | .. | 1 170 | .. |
| Parliamentary Services Office - Relocation (Melbourne) | 2 500 | .. | 2 500 | .. |
| Total new projects | 3 670 | .. | 3 670 | .. |
| Total Parliament projects | 22 617 | 5 474 | 11 320 | 5 823 |

Source: Parliament

# Country Fire Authority

## Existing projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Fire Station - Construction (Arthurs Creek) | 550 |  |  | 77 | 473 | .. |
| Fire Station - Construction (Baddaginnie) |  |  | 120 | 3 | 117 | .. |
| Fire Station - Construction (Bendigo) | 535 |  |  | 249 | 286 | .. |
| Fire Station - Construction (Birregurra) | 330 |  |  | 248 | 82 | .. |
| Fire Station - Construction (Clarkefield) |  | 333 |  | 253 | 80 | .. |
| Fire Station - Construction (Cobram, Boosey East) | 228 |  |  | 25 | 203 | .. |
| Fire Station - Construction (Darley) | 200 |  |  | 132 | 68 | .. |
| Fire Station - Construction (Kilmore) | 1 750 |  |  | 142 | 1 608 | .. |
| Fire Station - Construction (Lara) | 1 800 |  |  | 35 | 830 | 935 |
| Fire Station - Construction (Rural) | 886 |  |  | 26 | 860 | .. |
| Fire Station - Construction (Springfield) |  | 315 |  | 155 | 160 | .. |
| Fire Station - Construction (Traralgon South) | 232 |  |  | 202 | 30 | .. |
| Fire Station - Construction (Traralgon West) | 102 |  |  | 102 | .. | .. |
| Fire Station - Construction (Yallourn North) | 550 |  |  | 73 | 478 | .. |
| Fire Station - Fitout (Craigieburn) | 1 160 |  |  | 77 | 1 083 | .. |
| Fire Station - Fitout (Sunbury) | 1 345 |  |  | 132 | 1 213 | .. |
| Fire Station - Land Purchase (Geelong) |  | 1 315 |  | 1 315 | .. | .. |
| Fire Station - Land Purchase (Mildura) | 850 |  |  | 6 | 844 | .. |
| Fire Station - Land Purchase (Phillip Island) | 120 |  |  | .. | 120 | .. |
| Fire Station - Operational Support Staff - Construction (Statewide) | 15 000 |  |  | 1 710 | 1 898 | 11 392 |
| Tanker Replacement Program (Statewide) | 38 200 |  |  | 11 739 | 9 930 | 16 531 |
| Vehicle - Rescue - Purchase (Werribee) | 375 |  |  | .. | 375 | .. |
| Vehicles - Purchase (Statewide) | 25 236 |  |  | 24 699 | 537 | .. |
| Total existing projects | 91 532 |  |  | 41 399 | 21 274 | 28 858 |

Source: Country Fire Authority

Country Fire Authority

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Fire Station - Construction - (Amenities Upgrade) (Statewide) | 100 | .. | 100 | .. |
| Fire Station - Construction - (Bayswater) | 200 | 3 | 197 | .. |
| Fire Station - Construction - (Beverford) | 320 | 2 | 318 | .. |
| Fire Station - Construction - (Halls Gap) | 460 | .. | 100 | 360 |
| Fire Station - Construction - Incident and Regional Control Centres | 311 | .. | 311 | .. |
| Fire Station - Construction - (Kal Kallo) | 457 | 22 | 435 | .. |
| Fire Station - Construction - (Kyabram) | 425 | 42 | 383 | .. |
| Fire Station - Construction - (Malmsbury) | 390 | 4 | 386 | .. |
| Fire Station - Construction - (Ocean Grove) | 2 225 | .. | 2 225 | .. |
| Fire Station - Construction - (Port Albert) | 385 | 12 | 373 | .. |
| Fire Station - Construction - (Ruby) | 155 | 13 | 142 | .. |
| Fire Station - Construction (Rural) - (Statewide) | 200 | .. | 200 | .. |
| Fire Station - Construction - (Skipton) | 460 | 9 | 451 | .. |
| Fire Station - Construction - (Teddy Waddy) | 155 | .. | 155 | .. |
| Fire Station - Construction - (Tolmie) | 300 | 10 | 290 | .. |
| Fire Station - Land Purchase - (Ocean Grove) | 1 420 | 89 | 1 331 | .. |
| Fire Station - Land Purchase (Various) (Statewide) | 718 | 16 | 702 | .. |
| Fire Station - Construction - (Statewide) | 200 | 9 | 191 | .. |
| Fire Station - Construction - (Statewide) | 1 470 | .. | 1 470 | .. |
| Office Accommodation - Construction (Ballarat) | 500 | .. | 500 | .. |
| Vehicles - Rescue (Statewide) | 540 | .. | 540 | .. |
| Vehicles - Pumper / Tanker Purchase (Statewide) | 4 060 | .. | 4 060 | .. |
| Vehicles - Pumpers Purchase (Statewide) | 5 782 | 2 | 5 780 | .. |
| Vehicles - Specialist Purchase (Statewide) | 900 | .. | 900 | .. |
| Total new projects | 22 134 | 233 | 21 541 | 360 |
| Total Country Fire Authority projects | 113 666 | 41 632 | 42 815 | 29 218 |

Source: Country Fire Authority

# Metropolitan Fire and Emergency Services Board

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Car Light Truck - Replacement (Metropolitan) | 8 052 | 2 347 | 3 305 | 2 400 |
| CBR Terrorism - Additions/Upgrade/ Replacement (Metropolitan) | 3 690 | 50 | 3 440 | 200 |
| Computers Software - Upgrade/ Replacement (Metropolitan) | 19 039 | 7 710 | 7 804 | 3 525 |
| Fire Fighting Appliances - Upgrade/ Replacement (Metropolitan) | 19 111 | 5 607 | 7 148 | 6 356 |
| Land Building - Construction of Stations and Training Facility (Metropolitan) | 93 643 | 30 660 | 41 883 | 21 100 |
| Plant Equipment - Replacement (Metropolitan) | 11 230 | 2 006 | 7 044 | 2 180 |
| Stations - Alterations and Major Maintenance (Metropolitan) | 17 192 | 4 177 | 7 665 | 5 350 |
| Total existing projects | 171 957 | 52 557 | 78 289 | 41 111 |

Source: Metropolitan Fire and Emergency Services Board

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total Metropolitan Fire and Emergency Services Board projects | 171 957 | 52 557 | 78 289 | 41 111 |

Source: Metropolitan Fire and Emergency Services Board

Chapter 3: Major Public Non–Financial Corporations Asset Investment Program 2006-07

# First Mildura Irrigation Trust

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| 17th Street Pipeline - Replacement of Earth Channel with High Pressure Pipeline (Mildura) | 3 506 |  | 786 | 2 719 | .. |
| 17th Street Pump Station - Associated Pump Station for 17th Street Pipeline (Mildura) | 2 834 |  | 40 | 2 794 | .. |
| Benetook No. 3 Reservoir - Earthworks for 600ML Reservoir (Mildura) |  | 4 307 | 3 216 | 1 091 | .. |
| Total existing projects | 10 647 |  | 4 042 | 6 604 | .. |

Source: First Mildura Irrigation Trust

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Nil | .. | .. | .. | .. |
| Total new projects | .. | .. | .. | .. |
| Total First Mildura Irrigation Trust projects | 10 647 | 4 042 | 6 604 | .. |

Source: First Mildura Irrigation Trust

# Gippsland and Southern Rural Water Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Channel Line Pipeline under Maltby Bypass (Werribee) | 315 | .. | 20 | 295 |
| Channel MN Boisdale Tunnel (Maffra) | 150 | 20 | .. | 130 |
| Channel MN Replace/Reinforce High Level Sections (Maffra) | 250 | .. | 250 | .. |
| Glenmaggie Spillway Gates (Maffra) | 238 | 140 | 98 | .. |
| Licensing Meter Installations (Various) | 2 990 | 398 | 1 800 | 792 |
| Main Northern Program Total Channel Control Stages 1 and 2 (Maffra) | 7 000 | 3 277 | 1 264 | 2 459 |
| Pykes Creek Structural Improvements (Ballan) | 5 540 | 143 | 5 180 | 217 |
| Salinity Groundwater Pumps (Maffra) | 225 | 30 | 80 | 115 |
| Total existing projects | 16 708 | 4 008 | 8 692 | 4 008 |

Source: Gippsland and Southern Rural Water Authority

Gippsland and Southern Rural Water Authority

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Allocated Maintenance Module (Maffra) | 100 |  | .. | 100 | .. |
| Remodel 10/5 Channel (Bacchus Marsh) | 230 |  | .. | 30 | 200 |
| Boisdale Pipeline Air Valve Replacement (Maffra) | 120 |  | .. | 60 | 60 |
| Corporate Finance System AR (Maffra) | 200 |  | .. | 150 | 50 |
| Corporate Network Infrastructure (Various) | 250 |  | .. | 50 | 200 |
| Cowwarr Bulkhead Replacement (Maffra) | 100 |  | .. | 100 | .. |
| Glenmaggie Headworks Southern Conduit Repaint (Maffra) | 218 |  | 60 | 158 | .. |
| Automated Meter Reading (Various) | 250 |  | .. | 50 | 200 |
| Overheads Maffra Office Refurbishment (Maffra) |  | 130 | .. | 50 | 80 |
| Main Northern Program Total Channel Control Stage 3 and 4 (Maffra) | 4 716 |  | 2 084 | 2 632 | .. |
| Main Northern Program Total Channel Control Stage 5 (Maffra) | 7 642 |  | .. | 5 205 | 2 437 |
| Main South/East Flow Measure (Maffra) | 764 |  | 402 | 150 | 212 |
| Melton Bulkhead Remodelling (Werribee) | 190 |  | .. | 70 | 120 |
| Melton Headworks Conduit Rehabilitation (Werribee) | 260 |  | .. | 60 | 200 |
| Meter Replacements Boisdale Pipeline (Maffra) | 1 380 |  | .. | 700 | 680 |
| MID Crane Truck - Replacement (Maffra) | 100 |  | .. | 100 | .. |
| Improved Pedestrian Access (Maffra) | 144 |  | .. | 36 | 108 |
| IPM - Program Enhancements (Maffra) | 110 |  | .. | 5 | 105 |
| New and Upgrade Access Track (Maffra) | 200 |  | .. | 50 | 150 |
| Newry River Sub-system (Maffra) | 175 |  | .. | 50 | 125 |
| Telecommunications Upgrade (Various) | 180 |  | .. | 100 | 80 |
| WID 4/1 Pipeline System Configuration (Werribee) |  | 120 | .. | 120 | .. |
| Total new projects | 17 579 |  | 2 546 | 10 026 | 5 007 |
| Total Gippsland and Southern Rural Water Authority projects | 34 287 |  | 6 554 | 18 718 | 9 016 |

Source: Gippsland and Southern Rural Water Authority

# Goulburn–Murray Rural Water Authority

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Asset Management/Maintenance Management Integration (Tatura) | 330 |  | 29 | 250 | 51 |
| Barr Creek (Kerang) | 2 500 |  | 200 | 50 | 2 250 |
| Benwell Drain 1 (Kerang) | 3 400 |  | 432 | 1 150 | 1 818 |
| Blakeborough Valve Replacement (Newlyn) | 100 |  | .. | .. | 100 |
| Business Management System/ Corporate Intent (Tatura) | 520 |  | .. | 102 | 418 |
| Cairn Curran Replace Internal Coating on Irrigation Conduit (Maldon) | 110 |  | .. | .. | 110 |
| Campaspe Pipeline (Rochester) | 250 |  | 53 | 40 | 157 |
| Cattanach Canal Remodel Berms (Murchison) | 120 |  | 6 | 30 | 84 |
| Central Goulburn 10/28/9 (Tongala) | 500 |  | 89 | 300 | 111 |
| Central Goulburn 11/4 and 3/11/4 (Ardmona) | 330 |  | 247 | 83 | .. |
| Central Goulburn 1/19/6 (Undera) | 1 200 |  | 1 124 | 76 | .. |
| Central Goulburn 17/12/9 (Girgarre) | 200 |  | 11 | 20 | 169 |
| Central Goulburn 3/1/12/9 (Stanhope) | 180 |  | .. | 90 | 90 |
| Central Goulburn 6/34/9 (Tongala) | 350 |  | 50 | 150 | 150 |
| Central Goulburn Channel 2 Remodel (Toolamba) | 160 |  | .. | 100 | 60 |
| Central Goulburn Channel 2/16/4 Remodel (Ardmona) | 180 |  | .. | 165 | 15 |
| Central Goulburn Channel 9 Remodel (Wyuna) | 700 |  | .. | 100 | 600 |
| Central Goulburn Channel L6/4 and 19L6/4 Remodel (Mooroopna) | 1 410 |  | 650 | 300 | 460 |
| Central Goulburn Drains Retrofitting (Tatura) | 500 |  | .. | 10 | 490 |
| Deakin Drain 16 Extension, (Stage 1) (Harston) | 1 600 |  | 216 | 20 | 1 364 |
| Deakin Drain 16 Extension, (Stage 2) (Harston) | 1 400 |  | 148 | 20 | 1 232 |
| Drain 2/11 (Stage 2) (Shepparton) | 700 |  | 174 | 506 | 20 |
| Drain Discharge Project (Shepparton) | 320 |  | 108 | 40 | 172 |
| Drainage Course Declaration (Lockington) | 509 |  | 293 | 115 | 101 |
| Drainage Course Declaration Construction Stanhope Depression (Stanhope) | 915 |  | 90 | 7 | 818 |
| East Goulburn 1/10 (Shepparton) | 350 |  | .. | 30 | 320 |
| East Goulburn 12 (Shepparton) | 240 |  | 124 | 116 | .. |
| East Goulburn 12 (Stage 3) (Shepparton) | 250 |  | 51 | .. | 199 |
| East Goulburn 12 (Stage 4) (Shepparton) | 240 |  | .. | .. | 240 |
| East Goulburn 19/12 (Shepparton) | 400 |  | 13 | 100 | 287 |
| East Goulburn 3/17 Remodelling (Shepparton) | 100 |  | .. | 80 | 20 |
| Eppalock Public Toilets Upgrade (Axedale) | 150 |  | 34 | 116 | .. |
| Financial Management System Renewal (Tatura) | 300 |  | .. | 300 | .. |
| Geographic Information System (Tatura) | 710 |  | .. | 15 | 695 |
| Goulburn Weir Safety Works (Nagambie) | 4 106 |  | 225 | 3 400 | 481 |
| Greens Lake Pumps (Rochester) | 801 |  | 342 | 100 | 359 |
| Gunbower Weir (Cohuna) | 500 |  | 35 | 50 | 415 |
| Improvements to Jeruselum Creek Caravan Park (Eildon) | 500 |  | .. | 500 | .. |
| IT strategy - Information Model Adoption (Tatura) | 1 000 |  | 701 | .. | 299 |
| Laanecoorie No.1 and 2 Valves (Laanecoorie) | 160 |  | 80 | 50 | 30 |
| Laanecoorie No.3 and 4 Valves (Laanecoorie) | 150 |  | 10 | 50 | 90 |
| Lake Eppalock Erosion Control (Axedale) | 200 |  | 155 | 45 | .. |
| Lake Mokoan Decommission (Benalla) (a) | .. |  | .. | .. | .. |
| Loddon Weir Gates Replacement (Boort) | 800 |  | 399 | 200 | 201 |
| Mosquito Community Surface Drain 24/25 (Byrneside) | 1 900 |  | 300 | 300 | 1 300 |
| Mosquito Drain (Stage 1/36) (Tatura) | 700 |  | 625 | 75 | .. |
| Mosquito Drain (Stage 10) (Tatura) | 790 |  | 355 | 400 | 35 |
| Mosquito Drain 40 - Dhurringile Drain (Dhurringile) | 700 |  | 248 | 25 | 427 |
| Mosquito Drain Tatura Bypass (Tatura) |  | 2 400 | 502 | 80 | 1 818 |
| Muckatah Arterial Drain (Stage 4) (Numurkah) | 1 800 |  | 1 682 | 118 | .. |
| Murray Valley Channel 8/6 (Waaia) | 250 |  | 60 | .. | 190 |
| Murray Valley Drain 11 (Stage 1) (Cobram) | 2 200 |  | 999 | 350 | 851 |
| Murray Valley Drain 11 (Stage 2) (Cobram) | 2 200 |  | 76 | 20 | 2 104 |
| Murray Valley Drain 11 (Stage 3) (Cobram) | 2 000 |  | 54 | 20 | 1 926 |
| Murray Valley Drain 11 (Stage 4) (Cobram) | 800 |  | 23 | 40 | 737 |
| Murray Valley Drain 13 Retrofitting (Nathalia) | 1 305 |  | 199 | 135 | 971 |
| Murray Valley Drain 3/7/3 Extension (Cobram) | 1 900 |  | 166 | 50 | 1 684 |
| Murray Valley No.1 Channel (Cobram) | 2 530 |  | .. | .. | 2 530 |
| Occupation Crossing (Upstream Brownings Rd) (Cobram) | 140 |  | .. | .. | 140 |
| Parkers Road Bridge (Boort) | 160 |  | 6 | 124 | 30 |
| Replace Greta West Weir with Rock to eliminate fall from heights hazard (Greta West) | 230 |  | .. | 200 | 30 |
| Rochester Channel 23 (Lockington) | 400 |  | 100 | 50 | 250 |
| Rochester Channel 27 Remodelling (Rochester) | 350 |  | .. | 140 | 210 |
| Rochester Channel 5 Remodelling (Rochester) | 200 |  | 3 | 100 | 97 |
| Supervisory Control and Data Acquisition (SCADA) System - Central Goulburn (Tatura) | 826 |  | .. | 30 | 796 |
| Supervisory Control and Data Acquisition (SCADA) System - Channels (Rochester) | 250 |  | .. | 20 | 230 |
| Supervisory Control and Data Acquisition (SCADA) System (Cobram) | 1 500 |  | 15 | .. | 1 485 |
| Supervisory Control and Data Acquisition (SCADA) System - Nillahcootie (Barjarg) | 120 |  | .. | 100 | 20 |
| Supervisory Control and Data Acquisition (SCADA) System (Rochester) | 350 |  | .. | 40 | 310 |
| Supervisory Control and Data Acquisition (SCADA) System - Drains (Shepparton) | 186 |  | 40 | 10 | 136 |
| Supervisory Control and Data Acquisition (SCADA) System - Stuart Murray Canal (Nagambie) | 720 |  | .. | 280 | 440 |
| Supervisory Control and Data Acquisition (SCADA) System - Swan Hill Channel 9, 6/7 (Swan Hill) | 900 |  | 192 | 500 | 208 |
| Supervisory Control and Data Acquisition (SCADA) System - Drains (Tatura) | 711 |  | 2 | 50 | 659 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga Major Offtake (Rushworth) | 270 |  | 103 | 50 | 117 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga Western Channel (Boort) | 1 150 |  | 170 | 170 | 810 |
| Supervisory Control and Data Acquisition (SCADA) System - Waranga West Channel (Rochester) | 460 |  | 253 | 25 | 182 |
| Supervisory Control and Data Acquisition (SCADA) System Host Works - Central Goulburn (Tatura) | 185 |  | .. | 21 | 164 |
| Shepparton Drain 2/11, (Stage 1) (Shepparton) | 980 |  | 193 | 400 | 387 |
| Shepparton Drain 2/11, (Stage 2) (Shepparton) | 700 |  | 57 | 20 | 623 |
| Stanhope Drain (Stage 1) (Stanhope) | 1 110 |  | 554 | 556 | .. |
| Stanhope Drain (Stage 2) (Stanhope) | 680 |  | 319 | 12 | 349 |
| Stuart Murray Canal Bank and Offtake Replacement (Nagambie) | 1 510 |  | 33 | 284 | 1 193 |
| Sutherlands No.1 Channel (Shepparton) | 120 |  | 9 | 111 | .. |
| Telephone/Voice Mail/Unified Messaging (Tatura) | 215 |  | .. | 15 | 200 |
| Timmering Drainage Course Declaration (Nanneella) | 800 |  | 127 | 35 | 638 |
| Total Channel Control CG1234 (Various) | 21 593 |  | 8 216 | 8 377 | 5 000 |
| Tragowel (East of Loddon) Community Surface Drains (Kerang) | 4 000 |  | 150 | 75 | 3 775 |
| Tullaroop Spillway Chute Joints (Majorca) | 140 |  | .. | .. | 140 |
| Tungamah Pipelining Project (Tungamah) | 20 700 |  | 9 245 | 6 655 | 4 800 |
| Upgrade Eildon House Boat Barges (Eildon) | 100 |  | 76 | 14 | 10 |
| Upgrade Groundwater Database for Meter Reads (Tatura) | 363 |  | .. | 363 | .. |
| Wanalta and Colibinabbin Regulator (Rochester) | 150 |  | 100 | 20 | 30 |
| Wanalta Creek Drainage Course Declaration (Corop) | 200 |  | .. | 60 | 140 |
| Wandella Creek (Kerang) | 1 800 |  | 200 | 100 | 1 500 |
| Wandella Creek Drain 1 (Stage 2) (Boort) | 700 |  | .. | 100 | 600 |
| Waranga West Channel (West) Seepage Control (Boort) | 1 100 |  | 77 | 23 | 1 000 |
| Waranga West Channel (West) Upgrade Regulator (Rochester) | 650 |  | .. | 212 | 438 |
| Water Management System - Irrigation Planning Module Generation 2 (Tatura) | 1 421 |  | 61 | 1 360 | .. |
| Water Management System - System Planning Module (Tatura) | 710 |  | 361 | 243 | 106 |
| Water Management System Development (Tatura) | 355 |  | 10 | 295 | 50 |
| Woolwash Creek Drainage Course Declaration (Corop) | 200 |  | 131 | 19 | 50 |
| Total existing projects | 120 321 |  | 32 181 | 31 748 | 56 392 |

Source: Goulburn-Murray Rural Water Authority

Note:

(a)	Project costing information will be finalised in 2006-07.

Goulburn–Murray Rural Water Authority

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Contour Offtake Replacement (Cohuna) |  | 400 | .. | 154 | 246 |
| Survey Point Access Upgrade (Eildon) | 120 |  | .. | 120 | .. |
| Electronic Image Management Facility (Tatura) | 115 |  | .. | 115 | .. |
| Little Murray Weir Bank Levee Replace Left Hand Bank (Swan Hill) | 300 |  | .. | 100 | 200 |
| Microsoft Licence Renewal (Tatura) | 150 |  | .. | 150 | .. |
| Nyah Pump Station Upgrade (Nyah) | 1 200 |  | .. | 81 | 1 119 |
| Supervisory Control and Data Acquisition (SCADA) System - Kow Swamp (Cohuna) | 200 |  | .. | 100 | 100 |
| Supervisory Control and Data Acquisition (SCADA) System - Channel 1 (Pyramid Hill) | 900 |  | .. | 200 | 700 |
| Torrumbarry Channel 2 Replace Subway (Jobling) | 200 |  | .. | 50 | 150 |
| Tresco Pump Station Upgrade (Tresco) | 500 |  | .. | 500 | .. |
| Waranga West Channel (West) Replace Subway (Collins Road RD 112900) (Dingee) | 150 |  | .. | 50 | 100 |
| Waranga West Channel (West) Replace Subway (Collins Road RD 113200) (Dingee) | 150 |  | .. | 50 | 100 |
| Waranga West Channel (West) Replace Subway (Collins Road RD 115500) (Dingee) | 150 |  | .. | 50 | 100 |
| Total new projects | 4 535 |  | .. | 1 720 | 2 815 |
| Total Goulburn Murray Rural Water Authority projects | 124 856 |  | 32 181 | 33 468 | 59 207 |

Source: Goulburn-Murray Rural Water Authority

# Grampians Wimmera–Mallee Rural Water Authority

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Asset Management Systems - Renew (Various) | 1 728 |  | 27 | 325 | 1 377 |
| Bridge Replacements, Channel System - Replace (Various) | 366 |  | .. | 130 | 236 |
| Cannie Ridge Pipeline Tappings - Addition (Lalbert) | 10 976 |  | 104 | .. | 10 872 |
| Channel Rehabilitation - Renew (Various) | 251 |  | .. | .. | 251 |
| Channel Seepage Lake Toolondo - Renew (Toolondo) | 444 |  | .. | 206 | 238 |
| Waste Water Treatment Plant - Irrigation - Addition (Charlton) | 106 |  | .. | .. | 106 |
| Communications - Replace (Corporate) (Various) |  | 167 | 79 | 55 | 33 |
| Communications Equipment - Replace (Various) | 310 |  | 79 | 55 | 176 |
| Compliance with Dam Safety Standards at Taylors Lake - Enhance (Horsham) |  | 3 875 | .. | 350 | 3 525 |
| Computer Hardware - Replace (Various) |  | 2 118 | 142 | 297 | 1 679 |
| Computer Software - Replace (Various) |  | 505 | 151 | 144 | 210 |
| Consolidation of Asset Management Systems - Renew (Horsham) | 1 728 |  | 27 | 325 | 1 377 |
| Distribution Channel Structure - Replace (Various) | 529 |  | 37 | .. | 492 |
| Distribution Channel Structures - Renew (Various) | 1 253 |  | .. | .. | 1 253 |
| Divisional IT projects - Replace (Horsham) | 303 |  | 29 | 274 | .. |
| Waste Water Treatment Plant - Irrigation - Addition (Donald) | 223 |  | .. | .. | 223 |
| Effluent Supply to Australian Wine College - Enhance (Ararat) | 185 |  | .. | .. | 185 |
| Equipment Purchase - Replace (Various) | 612 |  | 612 | .. | .. |
| Flume Repair - Renew (Rocklands) | 205 |  | 154 | 51 | .. |
| Plant And Machinery - Replace (Various) | 3 082 |  | 427 | 775 | 1 880 |
| Headworks Metering Program - Renew (Various) | 119 |  | .. | 40 | 79 |
| Insurance Contract Works - Replace (Various) (Horsham) | 1 223 |  | 152 | .. | 1 071 |
| Irrigation Area - Enhance (Ararat) | 286 |  | .. | .. | 286 |
| King Drive Sewage Pump Station - Replace (Horsham) | 104 |  | .. | .. | 104 |
| Lake Lonsdale Dam Safety - Renew (Stawell) | 1 524 |  | .. | 52 | 1 472 |
| Lake Lonsdale Outlet Valves - Renew (Stawell) | 250 |  | .. | .. | 250 |
| Minor Renewal works at Reservoirs - Renew (Various) | 241 |  | .. | .. | 241 |
| Motor Vehicles - Replace (Various) | 26 531 |  | 2 145 | 2 636 | 21 750 |
| Northern Mallee Pipeline - Renew (Various) | 140 |  | .. | .. | 140 |
| Northern Windmill Replacements - Replace (Various) | 181 |  | 13 | 40 | 128 |
| Occupational Health and Safety Review and Priority Works - Replace (Various) |  | 775 | 70 | 85 | 620 |
| Pressure Booster System - Enhance (Birchip) | 171 |  | .. | .. | 171 |
| Proposed Sewerage Scheme - Addition (Horsham) | 222 |  | .. | 60 | 162 |
| Raw Water Storage No. 3 - Renew (Wycheproof) | 300 |  | .. | .. | 300 |
| Regional Store - Enhance (Horsham) | 180 |  | .. | .. | 180 |
| Remote Personal IT Packages - Replace (Various) | 330 |  | .. | 20 | 310 |
| Rocklands Channel Seepage - Renew (Rocklands) | 296 |  | 12 | .. | 284 |
| Sewer Facility - Replace (Various) | 1 865 |  | .. | .. | 1 865 |
| Sewer Inspection and Rehabilitation - Renew (Various) | 433 |  | 73 | 300 | 60 |
| Sewer Mains - Replace (Various) | 8 093 |  | .. | .. | 8 093 |
| Sewer Network - Renew (Ararat) | 170 |  | .. | 106 | 64 |
| Sewer Reticulation - Addition (Ouyen) | 212 |  | 1 | 30 | 181 |
| Sewerage Effluent Reuse - Wineries - Enhance (Stawell) | 318 |  | .. | .. | 318 |
| Sewerage Pump Station - Renew (Horsham) | 1 246 |  | 10 | 310 | 926 |
| Sewerage Rising Main Green Park - Replace (Horsham) | 162 |  | 2 | 160 | .. |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Addition (Willaura) | 625 |  | .. | .. | 625 |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Enhance (Nhill) | 1 105 |  | 52 | 171 | 882 |
| Sewerage Treatment Plant - Effluent Storage and Land Disposal - Renew (Dimboola) | 898 |  | .. | .. | 898 |
| Sewerage Treatment Plant - Irrigation - Replace (Nhill) |  | 338 | 2 | .. | 336 |
| Sludge Management - Enhance (Ararat) | 173 |  | .. | .. | 173 |
| Sludge Management - Renew (Stawell) | 186 |  | .. | .. | 186 |
| Sludge Management - Repair (Donald) | 127 |  | .. | .. | 127 |
| Structure Replacements, Channel System - Replace (Various) | 1 253 |  | .. | 80 | 1 173 |
| Supervisory Control and Data Acquisition (SCADA) - Enhance (Various) | 1 198 |  | .. | .. | 1 198 |
| Telemetry Alarms - Enhance (Various) | 1 502 |  | 7 | .. | 1 495 |
| Telemetry Electricals - Enhance (Various) | 2 950 |  | 19 | 494 | 2 437 |
| Timber Decks on Occupation Crossings - Replace (Toolondo) | 148 |  | .. | .. | 148 |
| Treated Water Supply - Renew (Horsham) | 978 |  | .. | .. | 978 |
| Trunk Sewer - Replace (Ararat) | 685 |  | .. | 212 | 473 |
| Waste Water Treatment Plant - Renew (Dimboola) | 1 474 |  | 3 | 323 | 1 148 |
| Waste Water Treatment Plant - Renew (Horsham) | 621 |  | .. | .. | 621 |
| Waste Water Treatment Plant - Renew (Murtoa) | 106 |  | .. | .. | 106 |
| Waste Water Treatment Plant - Renew (St Arnaud) | 1 538 |  | .. | .. | 1 538 |
| Waste Water Treatment Plant - Renew (Stawell) | 2 128 |  | .. | .. | 2 128 |
| Waste Water Treatment Plant - Replace (Ararat) | 1 157 |  | 7 | 476 | 675 |
| Waste Water Treatment Plant (Stage 1) - Replace (Horsham) | 1 468 |  | .. | .. | 1 468 |
| Waste Water Treatment Plant (Stage 2) - Replace (Horsham) | 312 |  | .. | .. | 312 |
| Waste Water Treatment Plant - Replace (Warracknabeal) | 977 |  | 7 | 294 | 677 |
| Waste Water Treatment Plant Inlet - Replace (Stawell) | 145 |  | 75 | 67 | 3 |
| Waste Water Treatment Plant Irrigation - Enhance (Halls Gap) | 486 |  | .. | 20 | 466 |
| Waste Water Treatment Plant Irrigation - Renew (Nhill) | 777 |  | .. | .. | 777 |
| Waste Water Treatment Plant Re-use - Renew (Dimboola) |  | 502 | 5 | .. | 498 |
| Wastewater Detention Storages - Addition (Ararat) | 122 |  | .. | .. | 122 |
| Water Billing Software - Addition (Horsham) | 123 |  | .. | .. | 123 |
| Water Facility - Replace (Various) | 7 529 |  | .. | .. | 7 529 |
| Water Mains - Replace (Various) | 21 763 |  | 228 | 878 | 20 657 |
| Water Meters - Replace (Various) | 2 552 |  | 4 | 185 | 2 362 |
| Water Plan Development - Enhance (Horsham) | 490 |  | 114 | 120 | 256 |
| Water Quality - Addition (Underbool) | 736 |  | 225 | 511 | .. |
| Water Quality - Enhance (Horsham) | 900 |  | .. | .. | 900 |
| Water Quality Management Strategy - Enhance (Various) | 233 |  | 146 | 87 | .. |
| Water Storage - Addition (Halls Gap) | 289 |  | .. | .. | 289 |
| Water Storage - Beaching - Renew (Marnoo) | 100 |  | 2 | .. | 98 |
| Water Storage - Mt Zero (Stage 1) - Renew (Horsham) | 530 |  | .. | .. | 530 |
| Water Storage - Mt Zero (Stage 2) - Renew (Horsham) | 424 |  | .. | .. | 424 |
| Water Storage - Mt Zero - Replace (Horsham) | 254 |  | .. | .. | 254 |
| Water Storage - Replace (Watchem) | 122 |  | .. | .. | 122 |
| Water Storages - Enhance (Various) | 189 |  | .. | .. | 189 |
| Water Storages - Renew (Beulah) | 106 |  | .. | .. | 106 |
| Water Storages (Stage 1) - Renew (Donald) | 200 |  | .. | .. | 200 |
| Water Storages (Stage 2) - Renew (Donald) | 500 |  | .. | .. | 500 |
| Water Storages - Renew (Elmhurst) | 100 |  | 3 | 30 | 67 |
| Water Storages (Stage 1) - Renew (Hopetoun) | 400 |  | .. | .. | 400 |
| Water Storages (Stage 2) - Renew (Hopetoun) | 500 |  | .. | .. | 500 |
| Water Storages (Stage 3) - Renew (Hopetoun) | 130 |  | .. | .. | 130 |
| Water Storages - Renew (Natimuk) | 400 |  | .. | .. | 400 |
| Water Storages - Renew (Quambatook) |  | 300 | .. | .. | 300 |
| Water Supply Headworks Capacity - Enhance (Halls Gap) | 384 |  | 154 | 116 | 114 |
| Water Supply Strategy - Enhance (Edenhope) | 230 |  | .. | 211 | 19 |
| Water Supply Trunk Main - Enhance (Halls Gap) | 254 |  | .. | .. | 254 |
| Water Supply Trunk Main - Mt Cole - Replace (Ararat) | 3 060 |  | 49 | .. | 3 011 |
| Water Treatment Plant - Addition (Jeparit) | 877 |  | .. | .. | 877 |
| Water Treatment Plant - Addition (Kaniva) | 2 391 |  | 1 | .. | 2 390 |
| Water Treatment Plant - Addition (Natimuk) | 2 630 |  | 2 | .. | 2 628 |
| Water Treatment Plant - Addition (Willaura) | 2 656 |  | 1 657 | 956 | 43 |
| Water Treatment Plant - Replace (Nhill) | 300 |  | .. | 165 | 135 |
| Water Treatment Plant Clear Water Storage Investigation Mt Zero - Enhance (Horsham) | 211 |  | 14 | .. | 197 |
| Wet Weather Storage - Addition (Birchip) | 458 |  | .. | .. | 458 |
| Wet Weather Storage - Addition (Donald) | 606 |  | .. | .. | 606 |
| Wet Weather Storage - Addition (Jeparit) | 489 |  | .. | .. | 489 |
| Wet Weather Storage - Addition (Wycheproof) | 454 |  | 31 | .. | 423 |
| Wimmera Distribution Channel Structure - Replace (Various) | 422 |  | 1 | .. | 421 |
| Total existing projects | 152 610 |  | 7 153 | 12 222 | 133 236 |

Source: Grampians Wimmera-Mallee Rural Water Authority

Grampians Wimmera–Mallee Rural Water Authority

## New projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Building Relocation - Renew (Horsham) |  | 994 | .. | 994 | .. |
| Horsham Water Supply Fluoridation - Addition (Horsham) | 425 |  | .. | 405 | 20 |
| Huddlestones Weir Upgrade - Renew (Dimboola) | 500 |  | .. | 500 | .. |
| Mapping GIS - Addition (Various) | 215 |  | 42 | 173 | .. |
| Nhill Contribution to Wimmera Mallee Pipeline Project - Addition (Nhill) | 1 500 |  | .. | 1 500 | .. |
| Pump Asset Renewals - Renew (Various) | 450 |  | .. | 120 | 330 |
| Sewer Augmentation - Addition (Ararat) |  | 685 | .. | 212 | 473 |
| Sewer Remediation - Addition (Ararat) | 170 |  | .. | 106 | 64 |
| Sewer Reuse Schemes - Addition (Various) | 822 |  | 48 | 178 | 596 |
| Sewer Scheme - Addition (Rupanyup) | 165 |  | .. | 165 | .. |
| Sewer Stack Renewals - Renew (Various) | 125 |  | .. | 125 | .. |
| Water Supply Upgrades - Renew (Various) | 270 |  | .. | 270 | .. |
| Wimmera Mallee Pipeline Project - New (Various) | 167 000 |  | 5 983 | 115 609 | 45 409 |
| Total new projects | 173 321 |  | 6 073 | 120 357 | 46 891 |
| Total Grampians Wimmera Mallee Water Authority projects | 325 931 |  | 13 226 | 132 579 | 180 127 |

Source: Grampians Wimmera-Mallee Rural Water Authority

# Lower Murray Urban and Rural Water Authority

## Existing projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Drainage Pit Lids (Merbein) | 614 | 211 | 103 | 300 |
| Garden Metering Program (Merbein) | 732 | 150 | 82 | 500 |
| Koondrook - Pressure Enhancement (Kerang) | 225 | 19 | 206 | .. |
| Meter Replacement - Private Diverters (Various) | 4 080 | 1 159 | 721 | 2 200 |
| Mildura Water Treatment Plant - Filter Refurbishment (Mildura) | 1 242 | 1 122 | 120 | .. |
| Mildura Water Treatment Plant - Process Upgrade (Mildura) | 1 416 | 283 | 1 133 | .. |
| Mildura West Water Treatment Plant (Mildura) | 14 675 | 14 105 | 570 | .. |
| Red Cliffs Water Treatment Plant - Filter Refurbishment (Red Cliffs) | 474 | 65 | 409 | .. |
| Replace Air Valves (Millewa) | 205 | 2 | 138 | 65 |
| Replace Sewerage Pump Station No. 4 Pumping Station (Swan Hill) | 330 | 45 | 285 | .. |
| Robinvale Water Treatment Plant - Filter Refurbishment (Robinvale) | 154 | .. | 154 | .. |
| Swan Hill - New Trunk Mains (Swan Hill) | 973 | 428 | 545 | .. |
| Swan Hill - Replace Treated Water Pumping Station (Swan Hill) | 784 | 44 | 740 | .. |
| Telemetry System - Private Diverters (Various) | 462 | 56 | 206 | 200 |
| Total existing projects | 26 366 | 17 689 | 5 412 | 3 265 |

Lower Murray Urban and Rural Water Authority

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Koorlong WWTP Augmentation (Mildura) | 15 338 | 38 | 10 300 | 5 000 |
| Murrabit Sewerage Scheme (Murrabit) | 620 | .. | 620 | .. |
| Nichols Point Sewerage Scheme (Mildura) | 1 300 | .. | 1 300 | .. |
| Robinvale High Pressure System (Robinvale) | 40 495 | 61 | 4 634 | 35 800 |
| Total new projects | 57 753 | 99 | 16 854 | 40 800 |
| Lower Murray Urban and Rural Water Authority | 84 119 | 17 788 | 22 266 | 44 065 |

# Office of Housing

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Acquisition - 11 Units/Sites (Gippsland) |  | 2 224 | 340 | 1 884 | .. |
| Acquisition - 132 Units/Sites (Southern Metro) | 41 699 |  | 27 044 | 12 409 | 2 246 |
| Acquisition - 22 Units/Sites (Loddon Mallee) | 2 637 |  | .. | 2 637 | .. |
| Acquisition - 27 Units/Sites (Hume) | 5 460 |  | 509 | 4 951 | .. |
| Acquisition - 36 Units/Sites (North West Metro) | 6 945 |  | 1 084 | 5 843 | 18 |
| Acquisition - 4 Units/Sites (Grampians) | 586 |  | .. | 586 | .. |
| Acquisition - 6 Units/Sites (Barwon S-West) | 1 011 |  | 548 | 463 | .. |
| Acquisition - 60 Units/Sites (Eastern Metro) | 12 611 |  | 4 034 | 3 977 | 4 600 |
| Improvement - 138 Units/Sites (Loddon Mallee) | 26 939 |  | 19 865 | 7 074 | .. |
| Improvement - 142 Units/Sites (Grampians) | 22 895 |  | 17 201 | 5 694 | .. |
| Improvement - 169 Units/Sites (Gippsland) | 29 694 |  | 20 731 | 8 333 | 630 |
| Improvement - 175 Units/Sites (Hume) | 26 305 |  | 19 121 | 7 184 | .. |
| Improvement - 181 Units/Sites (Barwon S-West) | 32 748 |  | 25 808 | 6 940 | .. |
| Improvement - 235 Units/Sites (Eastern Metro) | 28 770 |  | 20 412 | 8 358 | .. |
| Improvement - 322 Units/Sites (Southern Metro) | 80 394 |  | 45 319 | 25 980 | 9 095 |
| Improvement - 616 Units/Sites (North West Metro) | 154 095 |  | 67 778 | 55 209 | 31 108 |
| Redevelopment - 426 Units/Sites (North West Metro) | 83 845 |  | 2 858 | 10 544 | 70 443 |
| Total existing projects | 558 858 |  | 272 652 | 168 066 | 118 140 |

Source: Office of Housing

Office of Housing

## New projects

| ($ thousand) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Acquisition - 21 Units/Sites (Southern Metro) | 3 120 | .. | 3 120 | .. |
| Acquisition - 22 Units/Sites (Hume) | 4 170 | .. | 2 424 | 1 746 |
| Acquisition - 51 Units/Sites (Loddon Mallee) | 5 648 | .. | 5 648 | .. |
| Acquisition - 6 Units/Sites (Barwon S-West) | 1 070 | .. | 500 | 570 |
| Acquisition - 8 Units/Sites (Grampians) | 1 702 | .. | 1 681 | 21 |
| Acquisition - 85 Units/Sites (North West Metro) | 15 183 | .. | 5 488 | 9 695 |
| Acquisition - 14 Units/Sites (Eastern Metro) | 2 186 | .. | 1 486 | 700 |
| Acquisition - 17 Units/Sites (Gippsland) | 3 004 | .. | 3 004 | .. |
| Improvement - 111 Units/Sites (North West Metro) | 27 817 | .. | 20 010 | 7 807 |
| Improvement - 14 Units/Sites (Grampians) | 1 792 | .. | 1 792 | .. |
| Improvement - 4 Units/Sites (Barwon S-West) | 300 | .. | 300 | .. |
| Improvement - 4 Units/Sites (Loddon Mallee) | 260 | .. | 260 | .. |
| Improvement - 7 Units/Sites (Gippsland) | 600 | .. | 600 | .. |
| Improvement - 73 Units/Sites (Southern Metro) | 18 179 | .. | 7 049 | 11 130 |
| Improvement - 9 Units/Sites (Eastern Metro) | 630 | .. | 630 | .. |
| Improvement - 9 Units/Sites (Hume) | 1 020 | .. | 1 020 | .. |
| Redevelopment - 28 Units/Sites (North West Metro) | 5 725 | .. | 907 | 4 818 |
| Total new projects | 92 406 | .. | 55 919 | 36 487 |
| Total Office of Housing projects | 651 264 | 272 652 | 223 985 | 154 627 |

Source: Office of Housing

# Regional Urban Water Authorities

## Existing projects

| ($ thousand) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |  |  |
| Aireys Inlet Water Reclamation Plant Transfer Pipeline (Aireys Inlet) | 1 467 |  | 194 | 1 273 | .. |
| Aireys Inlet Water Treatment Plant Renewal and System Upgrade (Aireys Inlet) | 346 |  | 160 | .. | 186 |
| Apollo Bay Bulk Water Supply (Apollo Bay) | 8 728 |  | 835 | 800 | 7 093 |
| Apollo Bay Water Reclamation Plant and Outfall (Apollo Bay) | 1 131 |  | 1 034 | 97 | .. |
| Apollo Bay Water Treatment Plant Renewal and System Upgrade (Apollo Bay) | 320 |  | 83 | 18 | 219 |
| Bannockburn Tank (Bannockburn) | 1 973 |  | 1 | 51 | 1 921 |
| Barwon Downs Wellfield Refurbishment (Barwon Downs) |  | 1 350 | 193 | 180 | 978 |
| Bellarine Transfer Main Duplication (Stage 3) (Various) | 6 644 |  | 6 533 | 111 | .. |
| Bellarine Transfer Main Duplication (Stage 4) (Ocean Grove) | 2 079 |  | 738 | 1 285 | 56 |
| Biosolids (Breamlea) | 350 |  | .. | 350 | .. |
| Birregurra Water Treatment Plant Renewal and System Upgrade (Birregurra) | 156 |  | 31 | 11 | 114 |
| Black Rock Coastal Inlet Works Upgrade (Barwon Heads) | 2 053 |  | 230 | 1 812 | 10 |
| Black Rock Water Reclamation Plant Solid Waste Handling Facility (Barwon Heads) | 274 |  | 24 | 250 | .. |
| Breamlea Sewerage Strategy (Breamlea) | 317 |  | 247 | 70 | .. |
| Plant and Machinery (Geelong) | 6 511 |  | 2 863 | 412 | 3 235 |
| Vehicles (Geelong) | 40 441 |  | 13 153 | 2 708 | 24 580 |
| Colac Pipeline Replacement (Stages 4, 5, 6 and 7) (Colac) | 1 865 |  | 57 | 1 239 | 569 |
| Colac Pipeline Track Construction (Colac) | 356 |  | 234 | 60 | 62 |
| Colac Reticulation Improvements - (Stage 3) (Colac) | 500 |  | 35 | .. | 465 |
| Colac Additional Ulra Violet System (Colac) | 192 |  | .. | 192 | .. |
| Colac Water Reclamation Plant Upgrade (Colac) | 14 466 |  | 14 316 | 150 | .. |
| Colac Water Reticulation Improvements (Colac) |  | 1 207 | 101 | 1 095 | 10 |
| Colac Water Supply - Supply Basin No. 5 (Colac) | 5 456 |  | 3 465 | 1 940 | 51 |
| Colac Water Treatment Plant Renewal and System Upgrade (Colac) | 797 |  | 235 | 45 | 517 |
| Computer Hardware - Infrastructure (Various) | 9 479 |  | 5 166 | 459 | 3 854 |
| Computer Hardware - User Requests (Various) | 4 358 |  | 1 678 | 304 | 2 376 |
| Computer Infrastructure - Software (Various) | 3 873 |  | 967 | 333 | 2 574 |
| Computer Network Modelling (Various) | 438 |  | 140 | 52 | 246 |
| Computer Software - User Requests (Various) | 3 684 |  | 669 | 409 | 2 605 |
| Corporate Buildings Refurbishment Works (Geelong) | 812 |  | 391 | 80 | 340 |
| Developer Works Upsizing/Extensions (Various) | 2 460 |  | 493 | 130 | 1 837 |
| Document Management System (Geelong) | 1 853 |  | 968 | 463 | 421 |
| Flow Metering (Various) | 707 |  | 136 | .. | 571 |
| Flow Monitoring (Various) | 603 |  | 214 | 26 | 363 |
| Forrest Water Treatment Plant Renewal and System Upgrade (Forrest) |  | 212 | 36 | 5 | 171 |
| Gellibrand Water Treatment Plant Renewal and System Upgrade (Gellibrand) | 243 |  | 73 | 15 | 155 |
| Headworks Minor Asset Creation (Various) | 1 346 |  | 192 | 94 | 1 060 |
| Horseshoe Bend Road Torquay Sewer (Torquay) | 1 101 |  | 416 | 28 | 657 |
| Inlet Channel Reconstruction (Moriac) | 3 987 |  | 337 | 591 | 3 058 |
| Jan Juc High Level Improvements (Torquay) | 234 |  | 114 | 120 | .. |
| Jan Juc High Level Water Supply System (Torquay) | 682 |  | 15 | 300 | 367 |
| Lining Of Main Sewers (Various) | 31 198 |  | 10 840 | 2 100 | 18 258 |
| Lorne No.3 Tank Replacement (Lorne) | 815 |  | 18 | 786 | 11 |
| Lorne Water Treatment Plant Renewal and System Upgrade (Lorne) | 494 |  | 60 | 22 | 412 |
| Mains Replacement/Rehabilitation and System Improvements (Various) | 17 392 |  | 6 284 | 664 | 10 444 |
| Mains Replacements (Various) | 34 585 |  | 11 990 | 2 093 | 20 502 |
| Meredith Water Treatment Plant Improvements (Meredith) | 558 |  | 342 | 16 | 200 |
| Meter Replacement Program (Various) | 5 590 |  | 2 303 | 205 | 3 082 |
| Minor Headworks Improvements (Various) | 1 622 |  | 662 | 79 | 881 |
| Minor Reticulation Improvements (Various) | 3 108 |  | 1 149 | 357 | 1 602 |
| Montpellier (Basins 2 and 4) (Geelong) | 3 397 |  | 75 | 1 542 | 1 781 |
| Montpellier Mini-Hydro (Geelong) | 612 |  | 50 | 562 | .. |
| Moorabool Water Treatment Plant Acid Dosing (Moorabool) | 312 |  | 282 | 30 | .. |
| Moorabool Water Treatment Plant Improvements (Moorabool) | 1 405 |  | 284 | 39 | 1 082 |
| New and Replacement House Connections - Sewer (Various) | 5 045 |  | 803 | 170 | 4 073 |
| New Replacements and Conversions (Various) | 4 222 |  | 1 354 | 256 | 2 612 |
| Northern Feeder Main (Stage 2) (Geelong) | 2 543 |  | 2 318 | 225 | .. |
| Ocean Grove to Black Rock Transfer Replacement (Stage 2) (Ocean Grove) | 1 043 |  | 1 011 | 32 | .. |
| Odour and Corrosion Programs (Various) | 1 143 |  | 360 | 152 | 631 |
| Office Building Mechanical Services (Various) | 1 323 |  | 1 176 | 20 | 127 |
| Office Furniture And Equipment (Various) | 707 |  | 483 | 20 | 204 |
| Occupational Health and Safety Items (Various) | 1 342 |  | 403 | 84 | 855 |
| Olangolah Reservoir - Embankment and Spillway (Gellibrand) | 853 |  | 158 | 695 | .. |
| Other Land Purchase (Various) | 588 |  | 308 | 25 | 255 |
| Painkalac Reservoir - Embankment (Aireys Inlet) | 528 |  | 1 | 522 | 5 |
| PeopleSoft Upgrade (Various) | 1 069 |  | .. | .. | 1 069 |
| Portarlington Disinfection Building (Portarlington) | 215 |  | .. | 205 | 10 |
| Pump Replace (Geelong and Otway) (Various) | 3 322 |  | 1 198 | 94 | 2 030 |
| Pump Station OH&S Issues (Various) | 1 644 |  | 331 | 136 | 1 177 |
| Regional Treat Plants -Minor Improvements (Various) | 3 957 |  | 938 | 72 | 2 948 |
| Replacement House Connections - Water (Various) | 4 140 |  | 187 | 330 | 3 623 |
| Replacements of Plant Items (Various) | 5 650 |  | 1 616 | 218 | 3 816 |
| Sewer Reticulation Improvements (Various) | 3 947 |  | 687 | 355 | 2 906 |
| Skenes Creek Sewer Scheme Expansion (Skenes Creek) | 4 857 |  | 3 841 | 1 006 | 10 |
| Skenes Creek Water Supply Improvements (Stage 4) - 450kl Tank (Skenes Creek) | 493 |  | 8 | 480 | 5 |
| Spatial Information Equipment (Various) | 288 |  | 47 | 25 | 216 |
| Switchboard Replacements (Various) | 1 936 |  | 740 | 139 | 1 056 |
| Teesdale High Level Pump Station (Teesdale) | 288 |  | 47 | 236 | 5 |
| Torquay - Esplanade Sewer Replacement (Torquay) | 2 621 |  | 101 | 2 520 | .. |
| Torquay High Level Feeder Main (Torquay) | 714 |  | 62 | 642 | 10 |
| Torquay High Level Tank Land Acquisition (Torquay) | 6 102 |  | 315 | .. | 5 787 |
| Torquay Low Level Feeder Main (Torquay) | 308 |  | .. | 303 | 5 |
| Torquay Pump Station Upgrade No. 1 (Torquay) | 483 |  | 22 | 461 | .. |
| Torquay Pump Station Upgrade No. 4 (Torquay) | 1 786 |  | 1 362 | 419 | 5 |
| Torquay to Black Rock Sewer Replacement (Torquay) | 4 844 |  | 4 508 | 336 | .. |
| Water Leakage Reduction (Various) | 1 177 |  | 129 | 130 | 919 |
| Wurdee Boluc Backwash, Emergency Clear Water Storage and Filter to Waste (Moriac) | 2 368 |  | 272 | 1 290 | 806 |
| Wurdee Buloc Disinfection System Upgrade (Moriac) | 789 |  | 589 | 200 | .. |
| Wurdee Buloc Enhanced Direct Filtration (Moriac) | 2 171 |  | 472 | 751 | 949 |
| Wurdee Buloc Renewal and System Upgrade (Moriac) | 2 591 |  | 1 614 | 188 | 790 |
| Wurdee Buloc Separate Backwash and Filter (Moriac) | 2 096 |  | .. | 1 290 | 806 |
| Wurdee Buloc Washwater Treatment (Moriac) | 431 |  | .. | 210 | 221 |
| Central Highlands Region Water Authority |  |  |  |  |  |
| Asset Management System - Implementation (Ballarat) | 2 629 |  | 1 910 | 535 | 184 |
| Plant and equipment (Ballarat) | 7 820 |  | 3 730 | 1 954 | 2 136 |
| Ballarat South WWTP Dewatering Facility (Ballarat) | 1 277 |  | 134 | 1 078 | 65 |
| Billing System Enhancements (Ballarat) | 412 |  | 96 | 68 | 248 |
| Bulk Water Pipeline (Daylesford) | 506 |  | 156 | 350 | .. |
| Bulk Water Pipeline Construction (Cosgrave) (Creswick) | 1 989 |  | 1 267 | 292 | 430 |
| Daylesford Water Treatment Plant Asset Replacements (Daylesford) | 169 |  | 106 | 55 | 8 |
| Environmental Management System Implementation (Ballarat) | 1 295 |  | 1 158 | 53 | 84 |
| Farm Reuse Projects (Various) | 545 |  | 46 | 32 | 467 |
| Finance Systems Upgrade (Ballarat) | 182 |  | 122 | 12 | 48 |
| Information Management Implementation (Ballarat) | 757 |  | 519 | .. | 238 |
| Information Technology Infrastructure (Ballarat) | 2 429 |  | 1 676 | 206 | 547 |
| Long Term Water Distribution Strategy (Various) | 1 142 |  | 352 | 519 | 271 |
| Offices Upgrade (Ballarat) | 238 |  | 84 | 53 | 101 |
| Sewerage Collection System Upgrade (Ballarat) | 8 967 |  | 4 057 | 2 415 | 2 495 |
| Sewerage Collection System Upgrade (Daylesford) | 1 467 |  | 482 | .. | 985 |
| Sewerage Treatment Plant Upgrade and Reuse (Beaufort) | 2 483 |  | 94 | 106 | 2 283 |
| Sewerage Treatment Plant Upgrade and Reuse (Daylesford) | 3 807 |  | 1 789 | 1 024 | 994 |
| Sewerage Treatment Plant Upgrade and Reuse (Maryborough) | 4 123 |  | 3 093 | 1 030 | .. |
| Waste Water Reticulation Replacements (Various) |  | 1 322 | 352 | 839 | 131 |
| Waste Water treatment Plant Upgrade - Ballarat North and Creswick (Ballarat) |  | 40 791 | 964 | 21 902 | 17 925 |
| Waste Water Treatment Plants Replacements (Various) | 2 654 |  | 939 | 619 | 1 096 |
| Water Meters Purchase (Various) | 728 |  | 446 | 111 | 171 |
| Water Meters Replacement (Various) | 1 832 |  | 977 | 300 | 555 |
| Water Quality Improvements (Various) | 1 077 |  | 401 | 110 | 566 |
| Water Resource Security (Other Districts) (Various) | 122 |  | 101 | .. | 21 |
| Water Reticulation - Chlorine Booster Stations Ballarat (Ballarat) | 261 |  | 186 | 75 | .. |
| Water Reticulation Replacement (Ballarat) | 9 922 |  | 4 860 | 1 369 | 3 694 |
| Water Supply (Tanks, Control Valves) Renew (Various) | 2 985 |  | 1 538 | 619 | 828 |
| Water Supply Reservoirs Improvements (Ballarat) | 3 432 |  | 1 547 | 964 | 921 |
| Water Tank Blackwood (Blackwood) | 296 |  | 39 | 247 | 10 |
| Water Treatment Plant Asset Replacements (Maryborough) | 1 297 |  | 755 | .. | 542 |
| Water Treatment Plant Improvement - Lexton (Lexton) | 570 |  | 51 | 340 | 179 |
| Water Treatment Plant Improvements (Maryborough / Avoca) | 1 684 |  | 713 | 690 | 281 |
| Coliban Region Water Authority |  |  |  |  |  |
| Software - Purchase (Bendigo) | 630 |  | 185 | 215 | 229 |
| Software - Upgrade (Bendigo) | 15 400 |  | 673 | 646 | 14 082 |
| Wastewater Main - Replace (Bendigo) | 346 |  | 100 | 97 | 149 |
| Wastewater Main - Construct (Bendigo) |  | 1 476 | 509 | 29 | 938 |
| Wastewater Treatment - Replace (Bendigo) | 375 |  | 104 | 41 | 230 |
| Water Channel - Upgrade (Various) | 6 582 |  | 505 | 200 | 5 877 |
| Water Distribution - Replace (Bendigo) | 339 |  | 170 | .. | 169 |
| Buildings and Land - Purchase (Bendigo) | 391 |  | 134 | 257 | .. |
| Buildings and Land - Upgrade (Bendigo) | 681 |  | 178 | 19 | 484 |
| Wastewater Main - Construct (Castlemaine) | 1 901 |  | .. | .. | 1 901 |
| Water Main - Construct (Bendigo) | 1 813 |  | 403 | 48 | 1 362 |
| Wastewater Main - Construct (Kyneton) |  | 3 808 | .. | .. | 3 808 |
| Water Distribution - Construct (Various) |  | 324 | 35 | 135 | 154 |
| Office Equipment - Replace (Bendigo) | 1 806 |  | 176 | 53 | 1 577 |
| Office Furniture - Replace (Bendigo) | 438 |  | 121 | 10 | 307 |
| Recycled Water - Construct (Castlemaine) | 693 |  | 420 | 273 | .. |
| Wastewater Pumping - Construct (Various) | 595 |  | .. | 194 | 401 |
| Wastewater Treatment - Replace (Bridgewater) | 226 |  | .. | .. | 226 |
| Water Main - Construct (Tooborac) | 1 744 |  | 1 362 | 341 | 41 |
| Water Main - Replace (Bendigo) | 4 865 |  | 3 420 | 580 | 865 |
| Water Main - Replace (Bendigo) | 1 944 |  | 581 | 42 | 1 322 |
| Water Pump Station - Replace (Bendigo) | 322 |  | 145 | 48 | 128 |
| Water Reservoir - Construct (Malmsbury) | 203 |  | 56 | 5 | 142 |
| Water Reservoir - Replace (Malmsbury) | 39 922 |  | 485 | 53 | 39 384 |
| Water Reservoir - Upgrade (Bendigo) | 205 |  | .. | 7 | 198 |
| Water Reservoir - Upgrade (Malmsbury) | 3 583 |  | 73 | 58 | 3 452 |
| Water Tank - Replace (Boort) | 587 |  | .. | 290 | 297 |
| Water Tanks - Construct (Various) | 1 628 |  | 665 | 335 | 628 |
| Water Treatment - Upgrade (Echuca) | 431 |  | 365 | 66 | .. |
| Water Treatment - Construct (Bendigo) | 1 288 |  | 6 | 147 | 1 135 |
| Water Treatment - Replace (Bendigo) | 265 |  | 67 | 15 | 183 |
| East Gippsland Region Water Authority |  |  |  |  |  |
| Balfours Road Pump Replacement (Bairnsdale) | 610 |  | 410 | 200 | .. |
| Banksia Peninsula Sewerage Scheme (Paynesville) | 1 500 |  | 82 | 750 | 668 |
| Bemm River Full Water Treatment Plant (Bemm River) | 1 275 |  | 84 | 1 170 | 21 |
| Booster Pump in Murphy Street (Bairnsdale) | 602 |  | 98 | 270 | 234 |
| Bridge Pump Station (Bairnsdale) | 479 |  | 3 | 104 | 372 |
| Bruces Track Additional Wet Weather Storage (Lakes Entrance) | 2 200 |  | 1 202 | 460 | 538 |
| Buchan Full Water Treatment Plant (Buchan) | 1 420 |  | 105 | 1 300 | 15 |
| Burden Place to Eagle Point Sewer Strategy (Paynesville) | 250 |  | 10 | 200 | 40 |
| Cann River Full Water Treatment Plant (Cann River) | 1 530 |  | 75 | 1 365 | 90 |
| Convert to Fixed Sprinklers - Bruces Track (Lakes Entrance) | 369 |  | 135 | .. | 234 |
| Developer Financed Works - Wastewater (Various) | 4 764 |  | 2 384 | 810 | 1 570 |
| Developer Financed Works - Water (Various) | 1 762 |  | 862 | 300 | 600 |
| Mallacoota Wastewater Treatment Plant - Winter Storage Basin Refurbishment (Mallacoota) | 1 463 |  | 44 | 1 200 | 219 |
| Mitchell River Supply Augmentation (Bairnsdale) | 35 000 |  | 198 | 2 500 | 32 302 |
| Motor Vehicle Purchases (Various) | 1 755 |  | 520 | 534 | 701 |
| Nowa Nowa Transfer Pipeline from Lakes Entrance (Nowa Nowa) | 1 153 |  | 320 | 803 | 30 |
| Office Furniture and Equipment (Various) | 1 789 |  | 527 | 827 | 435 |
| Paynesville Sewer Main Relining (Paynesville) | 910 |  | 241 | 100 | 569 |
| Plant and Equipment Purchases (Various) | 546 |  | 213 | 135 | 198 |
| Supervisory Control And Data Acquisition (SCADA) Implementation - Water (Various) | 1 100 |  | 69 | 350 | 681 |
| Swift Creek Full Water Treatment Plant (Swifts Creek) | 1 420 |  | 96 | 1 300 | 24 |
| Tambo Bluff Estate Wastewater Scheme (Metung) | 1 900 |  | 40 | 50 | 1 810 |
| Tambo Bluff Estate Water Scheme (Metung) | 525 |  | .. | 263 | 262 |
| Variable Speed Drive Pump Station - Lakes Entrance (Lakes Entrance) | 480 |  | .. | .. | 480 |
| Watermain Replacements (Various) | 750 |  | 182 | 150 | 418 |
| Central Gippsland Regional Water Authority |  |  |  |  |  |
| Agricultural Minor Works (Various) | 987 |  | 153 | 60 | 774 |
| Air Valve Upgrades for Major Water Supply Systems (Various) | 179 |  | 67 | 10 | 102 |
| Backup Supply for Major Clients (Morwell) | 440 |  | .. | .. | 440 |
| Bulk Waste Water Minor Capital Projects (Various) | 900 |  | 60 | 75 | 765 |
| Bulk Water Entitlement - Long Term Planning Investigation into Raw Water Source (Various) | 5 674 |  | .. | .. | 5 674 |
| Bulk Water Minor Capital Projects (Various) | 1 114 |  | 212 | 75 | 827 |
| Bulk Water Minor Instrumentation (Various) | 145 |  | 33 | 10 | 102 |
| Cathodic Protection on Gippsland Water Assets (Various) | 897 |  | 112 | 70 | 714 |
| Cathodic Protection on Saline Water Outfall Pumps Assets (Sale) | 375 |  | 39 | 30 | 306 |
| Continued Software Development of Supervisory Control And Data Acquisition (SCADA) (Various) | 2 325 |  | 84 | 200 | 2 041 |
| Customer Information and Billing System (Various) | 2 753 |  | 2 303 | 100 | 350 |
| Customer Meter replacements (Various) | 5 307 |  | 826 | 400 | 4 081 |
| Drouin Waste Water Treatment Plant Upgrading (Drouin) | 2 820 |  | 2 674 | 146 | .. |
| Dutson Downs Farm: Fodder Storage (Dutson) | 340 |  | 219 | 60 | 62 |
| Dutson ESSO Pond - Leachate Return System Upgrade (Dutson) | 167 |  | 42 | .. | 126 |
| Emerging Back Log Schemes Water - Connection Upgrades (Various) | 127 |  | 86 | 20 | 21 |
| Emerging Back Log Schemes Water - Main Extensions (Various) | 1 053 |  | 437 | 55 | 561 |
| Emerging Backlog Wastewater Schemes - Connection Upgrades (Various) | 128 |  | 78 | 25 | 26 |
| Emerging Backlog Wastewater Schemes - Main Extension (Various) | 1 202 |  | 405 | 70 | 727 |
| Erica Rawson Treatment (Rawson Water Treatment Plant to comply with Australian Drinking Water Guidelines) (Rawson) | 2 150 |  | 1 477 | 673 | .. |
| Erin Park Sewer Upgrade 300mm Outfall Under Railway Bridge Traralgon (Traralgon) | 220 |  | .. | 21 | 199 |
| Fleet Purchases (Various) | 25 008 |  | 3 334 | 2 499 | 19 174 |
| Geographic Information System (Web Based Deployment) (Various) | 422 |  | 42 | 50 | 330 |
| Gippsland Water Factory - (Stage 1) (Various) | 118 588 |  | 13 041 | 44 000 | 61 547 |
| Hazelwood No. 5 Storage Upgrade (Various) | 500 |  | .. | 500 | .. |
| Hopetoun Rd, Drouin Pump Station (Drouin) | 1 688 |  | 1 549 | 139 | .. |
| Improvements for System Security Transfer and Process Capital Projects (Various) | 486 |  | 66 | 38 | 383 |
| Information Technology Hardware Upgrades (Various) | 2 213 |  | 532 | 150 | 1 531 |
| Install Sewer Openings at Property Boundaries (Various) | 1 076 |  | 67 | 90 | 918 |
| Low Cost Assets (Plant and Equipment, Tools etc) (Various) | 178 |  | 10 | 15 | 153 |
| Maffra McAdams Tank and Rising Main Upgrade (Stages 2, 3 and 4) (Maffra) | 3 101 |  | 2 670 | 380 | 51 |
| Mainpac Replacement (Various) | 524 |  | 44 | 270 | 210 |
| Major Client - Pressure Reduction and Replacement (Morwell) | 498 |  | 40 | 148 | 311 |
| Management Information Systems/Portal (Various) | 428 |  | 58 | 150 | 220 |
| Metering: New Meters Installations (Various) | 1 485 |  | 270 | 600 | 615 |
| Mobile Car Kit Replacements (Various) | 284 |  | 48 | 21 | 214 |
| Moe/Newborough Sewer Reticulation Augmentation (Moe) | 997 |  | 156 | .. | 840 |
| Morwell Outfall Main (East) Augmentation Project (Morwell) | 749 |  | 699 | 50 | .. |
| Morwell Outfall Main (West) Re-connection (375 pipe) (Morwell) | 901 |  | 41 | 860 | .. |
| Morwell Sewerage - North West Development Outfall (Morwell) | 886 |  | 4 | 85 | 797 |
| Morwell Water Supply, Churchill Distribution Main Duplication (Morwell) | 1 796 |  | .. | .. | 1 796 |
| Morwell Water Supply, Jumbuck Area Upgrade (Morwell) | 305 |  | .. | .. | 305 |
| New Finance System Implementation (Various) | 1 092 |  | 307 | 365 | 420 |
| New Holland Mouse Recovery Project (Dutson) | 176 |  | 54 | 60 | 62 |
| New Intranet Software (Various) | 430 |  | .. | 150 | 280 |
| Noojee Water Supply - Upgrade of Supply System (Noojee) | 530 |  | .. | .. | 530 |
| Occupational Health and Safety - Heavy Manhole replacement (Various) | 668 |  | 88 | 70 | 510 |
| Odour Management at Traralgon Emergency Storage (Traralgon) | 151 |  | .. | 100 | 51 |
| Payroll System Upgrade (Various) | 180 |  | .. | 50 | 130 |
| Raw Water Systems Upgrade Projects - All Systems (Various) | 14 182 |  | .. | .. | 14 182 |
| Regional Outfall Sewer Upgrade Works (Various) | 923 |  | 22 | 50 | 851 |
| Replace 900 mm Reinforced Concrete Main - Comans St Morwell (Morwell) | 784 |  | 734 | 50 | .. |
| Replace Unlined Water Fittings (Various) | 407 |  | 71 | 30 | 306 |
| Replacement of Furniture (Various) | 465 |  | 129 | 26 | 310 |
| Replacement of Monitoring Instrumentation in the Regional Outfall Sewer System (Various) | 154 |  | 32 | 20 | 102 |
| Replacement of Regional Outfall Sewer Creek Crossings (Various) | 334 |  | 129 | 100 | 105 |
| Reticulation Renewals (Various) | 12 825 |  | 1 183 | 1 500 | 10 142 |
| Reuse Projects - All Systems (Various) | 2 836 |  | .. | .. | 2 836 |
| Department of Infrastructure - Review of Security Risk Management in Victorias Energy Industries (Various) | 612 |  | 2 | 100 | 510 |
| Sale High Lift Diesel Pump Upgrade at Sale Water Treatment Plant (Sale) | 251 |  | .. | 200 | 51 |
| Sale Water Supply, North West Area Upgrade (Includes Aerodrome) (Sale) |  | 404 | 45 | .. | 359 |
| Sale Water Treatment Plant Upgrade (Sale) | 2 201 |  | .. | .. | 2 201 |
| Sale: Reline Jump Ups (Sale) | 511 |  | 47 | 55 | 408 |
| Seaspray (New Tank) Merrimans Creek Pump Station Upgrade (Seaspray) | 521 |  | 190 | 300 | 31 |
| Seaspray Sewerage Collection System (Seaspray) |  | 6 567 | 555 | 2 600 | 3 412 |
| Seaspray Wastewater Treatment and Disposal (Seaspray) | 2 006 |  | 298 | 1 400 | 308 |
| Sewer Camera Purchase of Cables and Replacement of Camera Head (Various) | 467 |  | 4 | 45 | 417 |
| Sewer Pump Station Improvements (Various) | 10 205 |  | 1 338 | 903 | 7 965 |
| Sewer Reticulation Customer Charter Initiative - Minor Capital Projects (Various) | 1 991 |  | 229 | 100 | 1 662 |
| Sewer Reticulation Upgrades - All Systems (Various) | 6 069 |  | 467 | 500 | 5 102 |
| Software Development of Supervisory Control And Data Acquisition - Emergency Backup system (Various) | 270 |  | 191 | .. | 79 |
| Software Upgrade - Structured Query Language (Various) | 573 |  | 73 | 50 | 450 |
| Supply and Distribution Security Improvement Works (Various) | 3 830 |  | 151 | 165 | 3 514 |
| System Security Improvements for Water Supplies Minor Projects - Planning and Development (Various) |  | 477 | 57 | 38 | 383 |
| Tanjil River Pump Station Upgrade (Moe) | 832 |  | 281 | 520 | 31 |
| Town Water Supply Augmentation Studies - All Systems (Various) | 11 350 |  | .. | .. | 11 350 |
| Traralgon Sewerage - Central East Trunk System Augmentation (Traralgon) | 1 371 |  | .. | 65 | 1 306 |
| Tyers Water Treatment Plant - Additional Treatment Module (Toongabbie System Review / Clear Water Storage) (Tyers) | 5 271 |  | 4 747 | 524 | .. |
| Unplanned Capex Projects for Water - Asset Improvement Group (Various) | 261 |  | 22 | 38 | 202 |
| Unplanned Plant Failures for Wastewater - Eg: Pumps, Instruments, Plant Component Failures (Various) | 5 720 |  | 119 | 500 | 5 102 |
| Unplanned Wastewater Project Works (Various) | 579 |  | .. | 38 | 542 |
| Various Sewer Pump Stations - Install Telemetry (Various) | 844 |  | 4 | 75 | 765 |
| Warragul Sewer - North East Augmentation (Warragul) | 440 |  | .. | .. | 440 |
| Warragul Waste Water Treatment Plant - Chemical Dosing Facility (Warragul) | 591 |  | 41 | 550 | .. |
| Warragul Waste Water Treatment Plant - Sludge Dewatering (Warragul) | 1 846 |  | 57 | 386 | 1 403 |
| Warragul Waste Water Treatment Plant Pump Station No. 2, Rising Main Upgrade (Warragul) | 6 623 |  | 324 | 400 | 5 899 |
| Waste Water Treatment Plants All Systems - Biosolids Treatment (Various) | 2 837 |  | 1 | .. | 2 836 |
| Water Quality Database (Various) | 255 |  | 100 | 25 | 130 |
| New - Water Quality Improvement Minor Works (Various) | 2 339 |  | 623 | 185 | 1 531 |
| Water Reticulation Improvement Minor Works (Various) | 1 668 |  | 548 | 100 | 1 020 |
| Water Treatment Minor Capital Projects (Various) | 11 636 |  | 432 | 1 000 | 10 203 |
| Wet well washer installation (~10 per year for 5 years) (Various) | 455 |  | 136 | 50 | 269 |
| Goulburn Valley Region Water Authority |  |  |  |  |  |
| Alexandra - Water Treatment Plant and Pipeline (Alexandra) | 3 680 |  | 250 | 3 170 | 260 |
| All Area - Asset Acquisitions - Corporate Assets (Various) | 28 600 |  | 2 600 | 2 600 | 23 400 |
| All Areas - Above Ground Asset Replacement (Various) | 7 630 |  | 550 | 740 | 6 340 |
| All Areas - Cathodic Protection (Various) | 410 |  | 120 | 290 | .. |
| All Areas - Sewerage Master Plans for Mooroopna, Cobram, Tatura, Kyabram and Numurkah (Various) | 210 |  | 130 | 80 | .. |
| All Areas - Water Meters (Replacement) (Various) | 2 415 |  | 415 | 200 | 1 800 |
| All Areas - Water Meters (Stock) (Various) | 1 581 |  | 281 | 130 | 1 170 |
| All Areas - Water Quality Instruments (Various) | 1 390 |  | 130 | 210 | 1 050 |
| All Areas - Water Supply Master Plans for Cobram, Euroa, Seymour and Kyabram (Various) | 190 |  | 100 | 90 | .. |
| Broadford - Distribution Main to Mount Piper Estate (Broadford) | 350 |  | 40 | 160 | 150 |
| Broadford - Govett and Hamilton Streets Water Main (Broadford) | 545 |  | .. | .. | 545 |
| Broadford - Reservoir No. 3 Upgrade (Broadford) | 710 |  | 460 | 250 | .. |
| Cobram - Waste Management Facility Irrigation (Cobram) | 770 |  | 200 | 570 | .. |
| Cobram - Waste Management Facility Upgrade (Cobram) | 2 100 |  | 1 830 | 170 | 100 |
| Cobram - Water Treatment Plant Augmentation (Stage 2) (Cobram) | 2 950 |  | .. | .. | 2 950 |
| Shared Assets - Sewer (Various) | 4 417 |  | 417 | 400 | 3 600 |
| Shared Assets - Water (Various) | 6 583 |  | 583 | 600 | 5 400 |
| Euroa - Anderson Street Water Main (Euroa) | 715 |  | .. | .. | 715 |
| Kilmore - Hollowback to Kilmore Water Treatment Plant Pipeline Augmentation (Kilmore) | 1 180 |  | 750 | .. | 430 |
| Kilmore - Sunday Creek Reservoir Upgrade and Raising (Kilmore) | 5 100 |  | 275 | 2 530 | 2 295 |
| Kilmore - Waste Management Facility (Stage 2) Irrigation (Kilmore) | 435 |  | .. | .. | 435 |
| Kyabram - Waste Management Facility Augmentation (Stage 2) (Kyabram) | 1 225 |  | 100 | 1 125 | .. |
| Landowner Reticulation Works - Sewer (Various) | 41 065 |  | 9 065 | 3 200 | 28 800 |
| Landowner Reticulation Works - Water (Various) | 24 232 |  | 4 232 | 2 000 | 18 000 |
| Marysville - Distribution Works Main Supply (Marysville) | 660 |  | 36 | .. | 624 |
| Marysville - Waste Management Facility Augmentation (Marysville) | 3 015 |  | 720 | 100 | 2 195 |
| Mooroopna - High Rate Anaerobic Lagoon Upgrade (Mooroopna) | 3 200 |  | 50 | 150 | 3 000 |
| Mooroopna - Waste Management Facility Chemical Dosing (Mooroopna) | 445 |  | .. | .. | 445 |
| Numurkah - High Lift Pumps (Numurkah) | 350 |  | .. | 350 | .. |
| Relining/Replacement Sewers (Various) | 6 117 |  | 637 | 500 | 4 980 |
| SAIF-T Replacement Program (Various) | 2 100 |  | 1 300 | 800 | .. |
| Sawmill Settlement - Water Treatment Plant (Sawmill Settlement) | 1 730 |  | 50 | 100 | 1 580 |
| Seymour - Water Reticulation Upgrades (Seymour) | 670 |  | .. | .. | 670 |
| Seymour - Water Treatment Plant Switchboard (Seymour) | 200 |  | 20 | 180 | .. |
| Seymour/Tallarook - New High Level System (Seymour/Tallarook) | 185 |  | 90 | 95 | .. |
| Shepparton - Biosolids Management Facility (Shepparton) | 2 310 |  | 50 | .. | 2 260 |
| Shepparton - Byham Park Pump Station Upgrade (Stage 2) (Shepparton) | 645 |  | .. | .. | 645 |
| Shepparton - Campbells Sewer Main Upgrade (Shepparton) | 3 975 |  | 530 | 2 070 | 1 375 |
| Shepparton - Citect Control of Water Treatment Plant (Shepparton) | 145 |  | .. | 145 | .. |
| Shepparton - Congupna Booster Pump Station (Shepparton) | 270 |  | .. | .. | 270 |
| Shepparton - Gravity Sewer Wanganui Rd (Shepparton) | 1 350 |  | .. | .. | 1 350 |
| Shepparton - Maculata Drive Tower Replacement (Shepparton) | 530 |  | .. | .. | 530 |
| Shepparton - McGill Street Pump Station Upgrade (Shepparton) | 1 794 |  | 500 | 10 | 1 284 |
| Shepparton - Numurkah Rd and Wanganui Rd Trunk Mains (Shepparton) | 1 380 |  | .. | .. | 1 380 |
| Shepparton - Old Dookie Road Water Main (Shepparton) | 630 |  | .. | .. | 630 |
| Shepparton - Outfall Rising Main to Daldy Rd (Shepparton) | 6 040 |  | 105 | .. | 5 935 |
| Shepparton - Sewer Pump Station 20 Sewage Pump Station Upgrade (Shepparton) | 770 |  | .. | .. | 770 |
| Shepparton - Waste Management Facility High Rate Anaerobic Lagoon Additional Aerators and Mixers (Shepparton) | 1 000 |  | .. | .. | 1 000 |
| Shepparton - Waste Management Facility Lagoon Beaching (Shepparton) | 550 |  | .. | .. | 550 |
| Shepparton - Water Supply Distribution (Kingfisher Drive) (Shepparton) |  | 515 | 90 | .. | 425 |
| Shepparton - Welsford St Water Treatment Plant Electrics Upgrade (Shepparton) | 500 |  | 135 | 300 | 65 |
| Tatura - Additional Waste Management Facility Winter Storage (Tatura) |  | 4 280 | 400 | 2 700 | 1 180 |
| Tatura - Brown Street Pump Station Upgrade (Tatura) | 330 |  | 70 | .. | 260 |
| Tatura - Waste Management Facility Additional Offsite Reusers (Tatura) | 645 |  | .. | 350 | 295 |
| Tatura - Waste Management Facility Augmentation (Tatura) | 2 900 |  | .. | 50 | 2 850 |
| Tongala - Treated Water Storage (Tongala) | 460 |  | 5 | .. | 455 |
| Tongala - Waste Management Facility Augmentation (Tongala) | 2 570 |  | 2 300 | 270 | .. |
| Water Mains Replacement (Various) | 6 460 |  | 1 067 | 500 | 4 893 |
| Yea - Provision of Filtration (Yea) | 945 |  | 50 | 50 | 845 |
| Yea - Racecourse Road Water Main Duplication (Yea) | 180 |  | 15 | 165 | .. |
| North East Region Water Authority |  |  |  |  |  |
| Aboveground Replacements - Water (Various) | 6 471 |  | 1 076 | 324 | 5 071 |
| Aboveground Replacements - Wastewater (Various) | 8 560 |  | 281 | 474 | 7 805 |
| Additional Raw Water Pump (Pump 6) (Wodonga) | 186 |  | 41 | 145 | .. |
| Additional Storage at Water Treatment Plant (Yarrawonga) | 1 733 |  | 250 | 1 483 | .. |
| Augment Filter (Yarrawonga) | 500 |  | 69 | 431 | .. |
| Billing System (Wodonga) | 157 |  | 3 | 154 | .. |
| Clearwater Supply ex Yarrawonga (Devenish) | 565 |  | 420 | 145 | .. |
| Clearwater Supply ex Yarrawonga (St James) | 1 176 |  | 277 | 899 | .. |
| Clearwater Supply ex Yarrawonga (Tungamah) | 2 437 |  | 6 | 2 431 | .. |
| Computer and Office Equipment (Wodonga) | 409 |  | 110 | 33 | 266 |
| Convert Single Pump Pumping Station to Dual Pumps (Various) | 717 |  | 423 | 227 | 67 |
| Distribution Improvements (Various) | 991 |  | 273 | 115 | 603 |
| EMS and OHS Remedial Actions (Various) | 781 |  | 397 | 44 | 340 |
| Increase Capacity to East Yarrawonga Area (Yarrawonga) | 252 |  | .. | 252 | .. |
| Lakeside Rising Main (Pump Direct to South Road Pumping Station) (Yarrawonga) | 512 |  | 21 | 300 | 191 |
| Mains Renewals (Various) | 12 007 |  | 1 569 | 925 | 9 513 |
| Minor Assets and Plant (Various) | 693 |  | 164 | 55 | 474 |
| Vehicles (Various) | 6 176 |  | 1 275 | 575 | 4 326 |
| Raw Water Storage (Walwa) | 120 |  | 113 | 7 | .. |
| Supervisory Control and Data Acquisition (SCADA) System - Knowledge Management (Wodonga) |  | 172 | 136 | 36 | .. |
| Sewer Rehabilitation (Various) | 16 532 |  | 1 981 | 1 344 | 13 207 |
| Sewer Spill Containment (Various) | 1 142 |  | 279 | 289 | 574 |
| Technical Upgrades - Instrumentation and Control (Various) | 1 376 |  | 329 | 110 | 937 |
| Technology Development (Various) | 1 356 |  | 290 | 110 | 956 |
| Upgrade / Relocate Treatment Plant (Yarrawonga) | 4 150 |  | 63 | 692 | 3 395 |
| Water Quality Improvements (Various) | 1 077 |  | 401 | 110 | 566 |
| Western Pipeline (Yarrawonga) | 1 245 |  | 427 | 598 | 220 |
| Western Storage and Booster Pumps 2ML (Yarrawonga) | 472 |  | 58 | 414 | .. |
| South Gippsland Region Water Authority |  |  |  |  |  |
| Asset Management (Various) | 3 075 |  | 543 | 375 | 2 157 |
| Pipeline and Pump Stations (Cape Paterson) | 251 |  | 103 | 82 | 66 |
| Computer Systems - Regular Replacement (Various) | 1 239 |  | 238 | 80 | 921 |
| Dams Risk - Coalition Creek - Rehabilitation/Augmentation (Korumburra) | 1 315 |  | 1 | 850 | 464 |
| Dams Risk Reduction Works and Miscellaneous Improvement (Lance Creek) | 2 370 |  | 254 | 1 700 | 416 |
| Plant Upgrade (Korumburra) | 5 459 |  | 2 508 | 410 | 2 541 |
| Laura Vale Pump Station (Leongatha) | 670 |  | 45 | 541 | 84 |
| Plant Upgrade (Leongatha) | 4 908 |  | 2 250 | 220 | 2 438 |
| Mains to Meter (Various) | 614 |  | 52 | 53 | 509 |
| New Venus Bay Outfall (Venus Bay) | 5 319 |  | 2 342 | 300 | 2 677 |
| Office/Depot Improvements (Various) | 277 |  | 21 | 40 | 216 |
| Operation Systems Improvements (Network) (Various) | 1 064 |  | 794 | 30 | 240 |
| Operation Systems Improvements (Quality) (Various) | 1 424 |  | 344 | 120 | 960 |
| Pipeline Upgrade - Y Junction to Koonwarra (Leongatha) | 5 092 |  | 162 | 430 | 4 500 |
| Refurbish Switchboards (Various) | 361 |  | 241 | 60 | 60 |
| Replacement/Rehabilitation of Mains (Various) | 5 924 |  | 400 | 481 | 5 043 |
| Reticulation Sewers Replacement/ Rehabilitation (Various) | 3 439 |  | 99 | 160 | 3 180 |
| Re-use Distribution - Reticulation (Various) | 755 |  | .. | 200 | 555 |
| Sewerage Scheme (Waratah Bay) | 3 059 |  | 268 | 971 | 1 820 |
| Plant and Equipment (Various) | 987 |  | 77 | 53 | 857 |
| Strategic Land Purchases (Various) | 2 500 |  | 43 | 250 | 2 207 |
| Telemetry (Various) | 2 441 |  | 647 | 471 | 1 323 |
| Tools and Equipment (Various) | 277 |  | 80 | 21 | 176 |
| Toora 1 ML Basin Preliminary Works (Toora System) (Toora) | 175 |  | .. | 175 | .. |
| Trunk Main Augmentation (Wonthaggi) | 392 |  | 98 | 294 | .. |
| Vehicle Replacement (Various) | 9 423 |  | 875 | 600 | 7 948 |
| Wastewater Treatment Plant Sludge Handling Establishment (Leongatha) | 136 |  | 50 | 86 | .. |
| Wastewater Treatment Plant Upgrade (Inverloch) | 199 |  | 25 | 86 | 88 |
| Wastewater Treatment Plant Upgrade (Wonthaggi) | 382 |  | 1 | 211 | 170 |
| Water Meters (Various) | 2 270 |  | 150 | 177 | 1 943 |
| Water Pump Station OH&S (Bridge Replacement) (Dumbalk) | 275 |  | 10 | 200 | 65 |
| Water Treatment Plant Sludge Handling Facilities Disposal Improvements (Toora) |  | 659 | 259 | 400 | .. |
| Pipeline and Pump Stations (Welshpool) | 192 |  | .. | 52 | 140 |
| Pipeline and Pump Stations (Wonthaggi) | 1 114 |  | 1 036 | 78 | .. |
| Wannon Region Water Authority |  |  |  |  |  |
| Bald Hill Basin Roof (Portland) | 1 200 |  | 42 | 727 | 431 |
| Bore (Port Campbell) | 123 |  | 71 | 52 | .. |
| Casterton Water Treatment Plant (Casterton) | 2 313 |  | 1 740 | 573 | .. |
| Construction of Dales Road Water Storage No.2 (Warrnambool) | 4 470 |  | 15 | 455 | 4 000 |
| Customer Records Management System (Various) | 323 |  | 159 | 164 | .. |
| Distribution - Upgrade Timboon Pumps (Port Campbell) | 310 |  | 8 | 50 | 252 |
| Effluent Treatment and Irrigation - Upgrade (Terang) | 115 |  | 15 | 98 | 2 |
| Groundwater Risks - Consultancy (Warrnambool) | 166 |  | 1 | 15 | 150 |
| Groundwater System Augmentation (Various) | 130 |  | 1 | 129 | .. |
| Pump Station Upgrades (Hamilton) | 100 |  | .. | 100 | .. |
| Increase Irrigation Farm Area (Terang) | 178 |  | 63 | 115 | .. |
| Information Technology Systems - Improvements (Various) | 2 014 |  | 1 317 | 697 | .. |
| Install New Bores at Tullich (Casterton) | 662 |  | 614 | 48 | .. |
| North Dennington Trunk Sewer (Warrnambool) | 160 |  | .. | 160 | .. |
| Ocean Outfall Replacement (Port Fairy) | 375 |  | 85 | 290 | .. |
| Portland Aluminium Water Supply (Portland) | 520 |  | 35 | 485 | .. |
| Replacement of Trunk Main to Treatment Plant (Cobden) | 340 |  | .. | 25 | 315 |
| Russells Creek Trunk Sewer (Warrnambool) | 172 |  | 1 | 171 | .. |
| Sewer Main Replacement Program (Various) | 1 002 |  | 250 | 420 | 332 |
| Sewer Treatment Plant - Winter Storage and Irrigation Augmentation (Port Campbell) | 2 765 |  | 1 259 | 761 | 745 |
| Sewerage Scheme Reticulation (Peterborough) | 3 705 |  | 243 | 3 457 | 5 |
| Sewerage Scheme Treatment Plant (Peterborough) | 2 743 |  | 743 | 1 998 | 2 |
| Sewerage Treatment Plant Biosolids - Disposal (Warrnambool) | 5 671 |  | 3 900 | 91 | 1 680 |
| Sewerage Treatment Plant Diffuser - Replacement (Warrnambool) | 501 |  | 1 | 500 | .. |
| Sludge Thickener (Hamilton) | 623 |  | 207 | 416 | .. |
| Telemetry Installation Program (Various) | 4 743 |  | 2 450 | 259 | 2 034 |
| Treatment Plant and Clear Water Storage (Balmoral) | 1 600 |  | 46 | 1 407 | 147 |
| Plant Purchases (Various) | 2 709 |  | 1 249 | 729 | 731 |
| Waste Water Treatment Plant - (Stage 3) (Industrial Plant - Glaxo) (Port Fairy) | 3 318 |  | 1 088 | 2 230 | .. |
| Wastewater - Modify Saleyards Reticulation (Camperdown) | 285 |  | 20 | 262 | 3 |
| Wastewater Treatment - Outfall Replacement (Warrnambool) | 1 823 |  | 88 | 1 735 | .. |
| Wastewater Treatment Plant Augmentation (Warrnambool) | 3 865 |  | 342 | 457 | 3 066 |
| Water Main Replacement Program (Various) | 3 947 |  | 1 829 | 948 | 1 170 |
| Water Meter Replacement Program (Various) | 265 |  | 86 | 120 | 59 |
| Water Pipeline to Timboon - Upgrade (Port Campbell) | 602 |  | .. | 50 | 552 |
| Water Supply Dartmoor (Dartmoor) | 1 237 |  | 943 | 294 | .. |
| Water Transfer Pump and Pipeline (Coleraine) | 3 150 |  | .. | 1 150 | 2 000 |
| Water Treatment Plant - Construction (Simpson) | 1 686 |  | 1 623 | 63 | .. |
| Water Treatment Plant Upgrade (Port Fairy) | 140 |  | 20 | 120 | .. |
| Water Treatment Plant Upgrades (Warrnambool) | 3 035 |  | 2 966 | 69 | .. |
| West Portland Sewer Scheme (Portland) | 290 |  | .. | 290 | .. |
| Wyatt St Basin Roof Replacement (Portland) | 100 |  | .. | 50 | 50 |
| Western Region Water Authority |  |  |  |  |  |
| Ave of Honour - Outfall Sewer (Bacchus Marsh) | 1 652 |  | 120 | .. | 1 532 |
| Building Improvements (Various) | 500 |  | 179 | 21 | 300 |
| Business Development (Various) | 2 345 |  | 515 | .. | 1 830 |
| Development - Mains Upsizing - Sewer (Various) | 1 198 |  | 224 | 51 | 923 |
| Development - Mains Upsizing - Water (Various) | 1 328 |  | 406 | 51 | 871 |
| Drinking Water Quality Management System (Various) | 1 772 |  | 250 | 60 | 1 462 |
| Eynesbury Station Development (Melton) | 205 |  | .. | 91 | 114 |
| Gisborne Office Purchase (Various) | 1 522 |  | 22 | 1 500 | .. |
| Graphic Information System (Various) | 5 958 |  | 1 555 | 264 | 4 139 |
| Hamilton St Sewer Pumping Station - Refurbishment and SCADA (Riddells Creek) | 308 |  | 10 | 262 | 36 |
| High St - Sewer Realignment (Woodend) | 242 |  | 180 | .. | 62 |
| Information Technology (Various) | 26 273 |  | 7 538 | 785 | 17 950 |
| Loemans Road and Shepards Lane Pumping Station Upgrade (Sunbury) | 747 |  | 686 | .. | 61 |
| Development - Mains Upsizing - Sewer (Melton) | 1 852 |  | 161 | 200 | 1 491 |
| Development - Mains Upsizing - Water (Melton) | 868 |  | 148 | 72 | 648 |
| Northern Tank (Sunbury) | 1 846 |  | 64 | 500 | 1 282 |
| Property Metering (Various) | 4 279 |  | 334 | 230 | 3 715 |
| Pump Station Renewals (Various) | 443 |  | 315 | .. | 128 |
| Recycled Water - (Stage 1) Reuse (Gisborne) | 1 538 |  | 769 | .. | 769 |
| Recycled Water - (Stage 1) Reuse (Riddells Creek) | 684 |  | 110 | .. | 574 |
| Recycled Water - (Stage 1) Reuse (Woodend) | 522 |  | 220 | .. | 302 |
| Recycled Water - Network Extension (Sunbury) | 2 300 |  | 445 | .. | 1 855 |
| Recycled Water Scheme (Melton) | 2 925 |  | 829 | .. | 2 096 |
| Reticulation Modelling (Various) | 1 226 |  | 308 | 30 | 888 |
| Reticulation Renewals/Replacement (Various) | 17 973 |  | 3 260 | 876 | 13 837 |
| Riddells Creek Wastewater Treatment Plant - Inlet Works (Riddells Ck) | 608 |  | 146 | 462 | .. |
| Rosslynne System - Booster Disinfection (Gisborne) | 362 |  | 140 | 60 | 162 |
| Rosslynne Water Treatment Plant - Lime Dosing (Gisborne) | 102 |  | 102 | .. | .. |
| Settlement Rd Pumping Station - New Pump (Riddells Creek) | 383 |  | 256 | 69 | 58 |
| Sewer Scheme - Outfall (Macedon) | 3 332 |  | 2 000 | 1 241 | 92 |
| Sewer Scheme - Reticulation (Macedon) | 7 502 |  | 4 191 | .. | 3 311 |
| Station Rd Sewer Pumping Station - Pump Upgrade (Gisborne) | 440 |  | 325 | 90 | 25 |
| Sun Wastewater Treatment Plant - Sludge Management (Sunbury) | 371 |  | 308 | .. | 63 |
| Development - Mains Upsizing - Sewer (Sunbury) | 1 328 |  | 144 | 125 | 1 059 |
| Development - Mains Upsizing - Water (Sunbury) | 1 754 |  | 446 | 205 | 1 103 |
| Sunbury Wastewater Treatment Plant - Chemical Bund (Sunbury) | 207 |  | 110 | .. | 97 |
| Sunbury Wastewater Treatment Plant - New Centrifuge (Sunbury) |  | 1 365 | 659 | 706 | .. |
| Sunbury Wastewater Treatment Plant - New Tertiary Tanks (Sunbury) |  | 3 179 | 155 | .. | 3 024 |
| Sunbury Wastewater Treatment Plant - Tank Reconfiguration (Sunbury) |  | 2 667 | 763 | 1 150 | 754 |
| Tame St Sewer Pumping Station - Rising Main Replacement (Diggers Rest) | 732 |  | 340 | 56 | 336 |
| Taylors Road Tank Augmentation (Mt Macedon and Macedon) | 2 080 |  | 112 | 220 | 1 748 |
| Vehicle Turnover (Various) | 22 838 |  | 5 659 | 975 | 16 204 |
| Wastewater Treatment Plant - Aeration of Primary Lagoon (Bacchus Marsh) |  | 338 | 128 | 101 | 109 |
| Wastewater Treatment Plant - Aeration Works (Melton) |  | 1 992 | 379 | 1 117 | 496 |
| Wastewater Treatment Plant - Augmentation (Riddells Creek) | 1 806 |  | 1 230 | 20 | 556 |
| Wastewater Treatment Plant - Augmentation for Growth (Gisborne) | 3 485 |  | 329 | 1 337 | 1 819 |
| Wastewater Treatment Plant - Digestion Works (Melton) | 1 821 |  | 183 | 786 | 852 |
| Wastewater Treatment Plant - Secondary Sedimentation Tanks (Melton) | 3 910 |  | 243 | 512 | 3 155 |
| Wastewater Treatment Plant - Site Improvements Biodiversity (Various) | 1 174 |  | 171 | 35 | 968 |
| Wastewater Treatment Plant - Sludge Treatment (Gisborne) | 1 080 |  | 142 | .. | 938 |
| Wastewater Treatment Plant - Sludge Treatment (Stage 1) (Melton) | 711 |  | 40 | .. | 671 |
| Wastewater Treatment Plant - Upgrade (Woodend) | 4 100 |  | 72 | 370 | 3 658 |
| Water Quality Improvement (Myrniong) | 1 505 |  | 290 | 1 215 | .. |
| Water Sustainability Plan (Various) | 161 |  | 120 | .. | 41 |
| Water Treatment Plant - Decommission Plant and Irrigation System (Bacchus Marsh) |  | 415 | 215 | 70 | 130 |
| Western Tank and Riddell Road Pumping Station Upgrades (Sunbury) |  | 3 352 | 794 | 77 | 2 481 |
| Plant and Equipment (Various) | 6 114 |  | 1 921 | 192 | 4 001 |
| Westernport Region Water Authority |  |  |  |  |  |
| Wastewater Treatment Plant - Process Upgrade (Bass) | 100 |  | 12 | 25 | 63 |
| Wastewater Treatment Plant - Process Upgrade (Cowes) | 251 |  | 101 | 150 | .. |
| Information Technology and Office Systems (Newhaven) | 1 278 |  | 643 | 456 | 179 |
| Plant and Equipment - Purchase (Various) | 1 245 |  | 715 | 340 | 190 |
| Telemetry Improvements (Various) | 538 |  | 26 | 178 | 334 |
| Wastewater Pump Station - Building Upgrades (Various) | 285 |  | 215 | 70 | .. |
| Wastewater Pump Station - Mechanical Upgrades (Various) | 308 |  | 228 | 50 | 30 |
| Water Treatment Plant - Process Upgrade (Glen Forbes) | 534 |  | 439 | 95 | .. |
| Total existing projects | 1 474 825 |  | 340 111 | 253 379 | 881 335 |

Source: Regional Urban Water Authorities

Regional Urban Water Authorities

## New projects

| ($ thousand) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Description | Total Estimated Investment |  |  | Expenditure to 30.06.06 | Estimated Expenditure 2006-07 | Remaining Expenditure |
| Barwon Region Water Authority |  |  |  |  |  |  |
| Apollo Bay Reticulation Improvements - (Stage 3) (Apollo Bay) |  | 357 |  | .. | 10 | 347 |
| Apollo Bay Water Reclamation Plant Equalisation Tank (Apollo Bay) | 507 |  |  | 7 | 500 | .. |
| Barwon Downs Groundwater Augmentation Stage 3 (Forrest) | 5 882 |  |  | .. | 107 | 5 776 |
| Colac Rd Water Pump Station Upgrade (Marshall) |  | 248 |  | .. | 21 | 227 |
| Demonstration Farming Trials (Barwon Heads) | 395 |  |  | 375 | 20 | .. |
| Dog Rocks Pump Station Upgrade (Geelong) | 128 |  |  | 36 | 25 | 67 |
| Geelong Sewerage Strategy Works (Geelong) | 32 145 |  |  | .. | 400 | 31 745 |
| Korweinguboora Reservoir Embankment Upgrade (Korweinguboora) |  |  | 650 | .. | 26 | 624 |
| Leopold Rising Main Number 1 Replacement (Geelong) | 4 753 |  |  | .. | 307 | 4 446 |
| Lethbridge Water Supply Improvements (Lethbridge) | 5 353 |  |  | .. | 72 | 5 281 |
| North West Torquay Sewerage Scheme (Torquay) | 1 653 |  |  | 66 | 1 280 | 308 |
| Painkalac Reservoir - Spillway (Aireys Inlet) | 847 |  |  | .. | 15 | 832 |
| Queenscliff Tank (Queenscliff) | 3 774 |  |  | .. | 200 | 3 574 |
| Waurn Ponds Feeder Main (Geelong) | 1 327 |  |  | .. | 26 | 1 301 |
| Central Highlands Region Water Authority |  |  |  |  |  |  |
| Data Collection Systems - Telemetry (Various) Pt 2 | 1 108 |  |  | .. | 724 | 384 |
| Land Development - Developer Augmentations (Various) | 1 881 |  |  | 532 | 1 300 | 49 |
| Water Quality Improvement Works (Waubra) | 141 |  |  | 113 | 17 | 11 |
| Coliban Region Water Authority |  |  |  |  |  |  |
| Buildings and Land - Purchase (Various) | 350 |  |  | .. | 37 | 313 |
| Mining Recycled Water - Construct (Bendigo) | 1 000 |  |  | .. | 1 000 | .. |
| Recycled Water - Construct (Kyneton) | 6 494 |  |  | 532 | 1 834 | 4 129 |
| Recycled Water - Construct (Bendigo) | 35 000 |  |  | 100 | 20 300 | 14 600 |
| Software - Purchase (Bendigo) | 247 |  |  | 101 | 147 | .. |
| Wastewater Main - Construct (Bendigo) |  | 3 760 |  | .. | 1 000 | 2 760 |
| Wastewater Main Shared Assets - Construct (Bendigo) | 7 070 |  |  | 300 | 500 | 6 270 |
| Wastewater Pumping - Construct (Castlemaine) | 500 |  |  | .. | 500 | .. |
| Wastewater Pumping - Replace (Echuca) | 1 252 |  |  | 39 | 700 | 513 |
| Wastewater Pumping - Upgrade (Echuca) | 4 637 |  |  | .. | 54 | 4 583 |
| Wastewater Pumping - Upgrade (Kyneton) | 240 |  |  | 40 | 200 | .. |
| Wastewater Scheme - Construct (Korong Vale) | 3 239 |  |  | .. | 350 | 2 889 |
| Wastewater Scheme - Construct (Newbridge) | 675 |  |  | .. | 150 | 525 |
| Wastewater Treatment - Upgrade (Castlemaine) | 7 836 |  |  | 500 | 3 000 | 4 336 |
| Water Channel - Construct (Bendigo) | 265 |  |  | .. | 265 | .. |
| Water Distribution - Construct (Bendigo) | 67 000 |  |  | .. | 20 000 | 47 000 |
| Water Distribution - Purchase (Bendigo) | 9 720 |  |  | .. | 4 800 | 4 920 |
| Water Main Shared Assets - Construct (Bendigo) | 1 667 |  |  | 50 | 50 | 1 567 |
| Water Main - Construct (Heathcote) | 256 |  |  | .. | 30 | 226 |
| Water Main - Upgrade (Various) | 6 359 |  |  | .. | 100 | 6 259 |
| Water Reservoir - Upgrade (Heathcote) | 967 |  |  | .. | 29 | 938 |
| Water Treatment - Upgrade (Various) | 6 809 |  |  | .. | 500 | 6 309 |
| East Gippsland Region Water Authority |  |  |  |  |  |  |
| Additional Wet Weather Storage (Metung) | 500 |  |  | .. | 100 | 400 |
| Alternative Irrigation Scheme (Cobungra) | 8 020 |  |  | .. | 750 | 7 270 |
| Augment Paynesville Treatment Lagoons Capacity (Paynesville) | 250 |  |  | .. | .. | 250 |
| Bairnsdale Wastewater Treatment Plant Augmentation (Bairnsdale) | 3 600 |  |  | .. | 100 | 3 500 |
| Cann River Sewerage Centre Pivot Irrigator and Pump Station (Cann River) | 270 |  |  | .. | 40 | 230 |
| Diversion of Kalimna Sewers to E Pump Station (Lakes Entrance) | 400 |  |  | .. | .. | 400 |
| Glenaladale Pump Station - Pump Replacement (Bairnsdale) | 150 |  |  | .. | 100 | 50 |
| High Level Water Scheme near WTP (Mallacoota) | 150 |  |  | .. | 140 | 10 |
| Jennings Street - Property Development (Bairnsdale) | 1 500 |  |  | .. | .. | 1 500 |
| Kalimna West Alternative Supply (Lakes Entrance) | 500 |  |  | .. | .. | 500 |
| Lake Tyres Beach - Improve Disinfection Residuals (Lakes Entrance) | 100 |  |  | .. | 100 | .. |
| Replace Lindenow Elevated Tank with VSD Pump (Lindenow) | 200 |  |  | .. | .. | 200 |
| Replace Paynesville Pivot Irrigator (Paynesville) | 100 |  |  | .. | .. | 100 |
| Woodglen Reservoir - No. 2 (Bairnsdale) | 5 390 |  |  | .. | 355 | 5 035 |
| Central Gippsland Regional Water Authority |  |  |  |  |  |  |
| AP 55 ML storage desludging and construction of new outlet structure (Morwell) | 130 |  |  | 60 | 70 | .. |
| Briagolong Raw Water Supply (Briagolong) | 123 |  |  | .. | 20 | 103 |
| Buckleys Hill CWS, Inlet/outlet Pipe and Morwell High Lift Tower, Residual Trim - Increase Capacity Works and X Connection (Morwell) | 726 |  |  | 626 | 100 | .. |
| Bulk Fodder Storage Facility - Agribusiness (Dutson Downs Farm) | 263 |  |  | .. | .. | 263 |
| Bulk Systems Transfer Equipment Replacements - Mechanical / Electrical Upgrades (Various) | 3 734 |  |  | .. | 333 | 3 401 |
| Communications Infrastructure (Various) | 528 |  |  | .. | 180 | 348 |
| Contingency for sewers that meet failure criteria (Various) | 1 568 |  |  | .. | 140 | 1 428 |
| Corporate Systems (Traralgon) | 1 570 |  |  | .. | 230 | 1 340 |
| Cross Connection Between Water Mains (Various) | 108 |  |  | .. | .. | 108 |
| Divert Rocla Road Waste Water Pump Station flow to Traralgon Pump Station (Traralgon) | 150 |  |  | .. | 150 | .. |
| Drouin Sewerage - Outfall Augmentation (Drouin) | 851 |  |  | .. | .. | 851 |
| Drouin Waste Water - Bellbird Park Sewer Pump Station Upgrade (Drouin) | 5 699 |  |  | 2 | 577 | 5 120 |
| Dutson - Asbestos pit truck drenching facility and drainage earthworks (Dutson Downs) | 235 |  |  | .. | 46 | 189 |
| Dutson - ESSO Saline Pond to No. 2 Pond Pipeline Duplication (Dutson Downs) | 802 |  |  | .. | .. | 802 |
| Farm Rehabilitation Works (Dutson Downs) | 623 |  |  | 522 | 50 | 51 |
| Emerging Backlog Wastewater Schemes - Plumbing Works (Various) | 119 |  |  | 50 | 5 | 63 |
| Engineering Site Drawings Upgrade and Field Note scanning 2005-06 (Various) | 108 |  |  | 41 | 5 | 62 |
| ESSO Improvement Works (Sale) | 224 |  |  | .. | 20 | 204 |
| Fleet - Articulated Loader and Backhoe and Tractor (Dutson Downs) | 510 |  |  | .. | .. | 510 |
| Heyfield upgrade of raw water supply (Heyfield) | 884 |  |  | 684 | 200 | .. |
| Hydraulically powered high lift pump (Traralgon) | 687 |  |  | .. | .. | 687 |
| Improvements to Pipe Bridges Along the Tyers River Conduit (Tyers) | 500 |  |  | .. | 500 | .. |
| Installation of New Isolation Valves in the Regional Outfall Sewer (Various) | 154 |  |  | .. | .. | 154 |
| Irrigation Minor Works (Various) | 459 |  |  | .. | .. | 459 |
| IT Infrastructure (Various) | 645 |  |  | .. | 90 | 555 |
| Labertouche Watermain Condition Renewal (Warragul) | 102 |  |  | .. | 20 | 82 |
| Liquid Sludge Mixing Machine (Dutson) |  | 300 |  | .. | 300 | .. |
| Maffra Waste Water Stage 2 - Princes Street Sewer Pump Station and Rising Main (Maffra) | 1 099 |  |  | .. | .. | 1 099 |
| Maffra Waste Water Stage 3 - Rising Main and Sewer (Maffra) | 550 |  |  | .. | .. | 550 |
| Maffra Water Treatment Plant Upgrade (Maffra) |  | 1 363 |  | .. | .. | 1 363 |
| Mechanical / Electrical upgrades - Water Sites (Various) | 3 734 |  |  | .. | 333 | 3 401 |
| Moe Sewerage - Newborough Northern Outfall Augmentation (Moe) |  | 638 |  | .. | 30 | 608 |
| Moe Waste Water Decommission Sewer Pump Station and Construct Shared Gravity Main (Moe) | 361 |  |  | .. | .. | 361 |
| Moe Waste Water Treatment Plant: New Ultra Violet Unit (Moe) | 256 |  |  | .. | 50 | 206 |
| Moe Water Treatment Plant - Moe Reticulation Low Level Basin (Moe) | 169 |  |  | .. | .. | 169 |
| Moe/Newborough Waste Water Trunk Sewer Upgrade (Moe) | 2 579 |  |  | .. | 120 | 2 459 |
| Moondarra Control Valve Bypass (Moondarra) | 359 |  |  | .. | .. | 359 |
| Moondarra Dam Risk Management Plan Works (Moondarra) | 764 |  |  | .. | 100 | 664 |
| Moondarra Program Logic Controller (Moondarra) | 119 |  |  | 69 | 50 | .. |
| Morwell Water Supply, West Morwell Ring Main Upgrade (Morwell) | 1 117 |  |  | .. | .. | 1 117 |
| Waste Water Treatment Plant Upgrade (Neerim South) | 551 |  |  | .. | .. | 551 |
| Neerim South Waste (Neerim South) | 1 664 |  |  | .. | .. | 1 664 |
| Neerim South Waste Water - Relocate Railway Road Sewer Pump Station (Neerim South) | 508 |  |  | .. | .. | 508 |
| Neerim South Water Augmentation (Neerim South) | 1 922 |  |  | .. | .. | 1 922 |
| New minor Capex resulting from Annual reviews of Dams (Moondarra) |  | 1 120 |  | .. | 100 | 1 020 |
| No Till Sowing Machinery (Dutson Downs) | 158 |  |  | .. | .. | 158 |
| Purchase of Tractor (Warragul) | 206 |  |  | 124 | .. | 82 |
| Regional Outfall Sewer System Improvement Works (Various) | 851 |  |  | .. | .. | 851 |
| Sale Sewerage - New Development Connection (Sale) | 763 |  |  | .. | .. | 763 |
| Sale Waste Water - North West Sewer Pump Station and Rising Main for Growth (Sale) | 1 275 |  |  | .. | 60 | 1 215 |
| Sale Water Supply - North West Residential Area Upgrade (Sale) | 551 |  |  | .. | .. | 551 |
| Sale/Fulham Irrigation Infrastructure (Sale) | 1 600 |  |  | .. | .. | 1 600 |
| Saline Water Outfall Pipeline Improvement Works (Sale) | 224 |  |  | .. | 20 | 204 |
| Scada New Repeater Sites (Various) | 442 |  |  | .. | .. | 442 |
| Seaspray Water System - Raw Water Storage Basin (Seaspray) | 903 |  |  | .. | 43 | 861 |
| Software Upgrade (Traralgon) | 1 032 |  |  | .. | 130 | 902 |
| Soil Organic Recycling Facility (Dutson Downs) | 3 533 |  |  | 862 | 2 671 | .. |
| Standby Pump Station to pump water from the Latrobe river (Traralgon) | 105 |  |  | .. | .. | 105 |
| Tank Farm (Dutson Downs) | 2 479 |  |  | .. | 2 250 | 229 |
| Trafalgar - New Development - Water Main Upsizing (Trafalgar) | 413 |  |  | .. | 40 | 374 |
| Traralgon - Cross Road West Sewer Pump Station and Rising Main Extension (Traralgon) | 241 |  |  | .. | 210 | 31 |
| Traralgon - Rural Outlook - Large Sewer Pump Station and Rising Main to Maryvale (Traralgon) | 1 594 |  |  | .. | 75 | 1 519 |
| Traralgon Head Office Upgrade (Traralgon) | 1 000 |  |  | .. | 1 000 | .. |
| Traralgon Sewer Pump Station and Rising Main for Eastern Industrial Development (Traralgon) | 337 |  |  | .. | 294 | 43 |
| Traralgon Waste Water - Marshalls Road East Sewer Pump Station Upgrade (Traralgon) | 307 |  |  | .. | 60 | 247 |
| Traralgon Waste Water - Various Sewer Pump Stations and Rising Mains (Traralgon) | 1 225 |  |  | .. | .. | 1 225 |
| Traralgon Water Supply, Northern Ring Main (Traralgon) | 1 011 |  |  | .. | .. | 1 011 |
| Traralgon Water Supply, South West Ring Main (Traralgon) | 1 375 |  |  | .. | .. | 1 375 |
| Traralgon Water Treatment Plant inlet main replacement of above ground section (Traralgon) | 126 |  |  | .. | .. | 126 |
| Traralgon Water Treatment Plant Upgrade of Primary Treatment/ Filters (Traralgon) | 2 502 |  |  | 2 302 | 200 | .. |
| Tyers Water System - Raw Water Pipeline Pump Station (Tyers) | 650 |  |  | 349 | 270 | 31 |
| Upgrade of Non Water and Waste Infrastructure (Various) | 2 501 |  |  | 144 | 724 | 1 633 |
| Upgrade Steel Lids on Manholes (Various) | 997 |  |  | .. | 60 | 937 |
| Upgrades to Resource Recovery Facility due to Soil Organic Recovery Construction (Dutson Downs) | 3 361 |  |  | .. | 300 | 3 061 |
| Various Water Treatment Plants - Install Fluoridation (Various) | 1 740 |  |  | 377 | 1 363 | .. |
| Warragul and Drouin Raw Water Supply Augmentation (and Rokeby) (Warragul) | 618 |  |  | 218 | .. | 400 |
| Warragul Waste Water Treatment Plant - Inlet screen upgrade (Warragul) | 929 |  |  | 833 | 96 | .. |
| Warragul Waste Water Treatment Plant - New inlet main and Pump Station upgrade (Warragul) | 1 510 |  |  | 1 414 | 96 | .. |
| Warragul Water Supply - Connection to Moe System (Stage 1) - Yarragon to Darnum (Warragul) | 2 826 |  |  | .. | .. | 2 826 |
| Warragul Water Supply, Distribution System Duplication (Warragul) | 1 021 |  |  | .. | .. | 1 021 |
| Warragul Water System - Connection to Moe System - Darnum to Warragul South (Warragul) | 2 687 |  |  | .. | 125 | 2 562 |
| Wastewater System Transfer and Process Equipment Mechanical and Electrical Upgrades (Various) | 3 734 |  |  | .. | 333 | 3 401 |
| Wastewater System Upgrade Projects (Various) | 19 856 |  |  | .. | .. | 19 856 |
| Water Resource Systems Upgrade (Various) | 1 992 |  |  | .. | .. | 1 992 |
| Yarragon/Trafalgar Wastewater System (Yarragon) | 1 063 |  |  | .. | 50 | 1 013 |
| Goulburn Valley Region Water Authority |  |  |  |  |  |  |
| Alexandra to Eildon Pipeline (Alexandra) | 6 490 |  |  | 50 | 150 | 6 290 |
| River Pump Station Additional Pump (Alexandra) | 120 |  |  | 30 | 90 | .. |
| Reclaimed Water Reuse Scheme (Avenel) | 320 |  |  | .. | 320 | .. |
| Treated Water Storage (Kilmore) | 3 985 |  |  | 100 | 2 260 | 1 625 |
| Fenaughty Street Water Main Augmentation (Kyabram) | 100 |  |  | .. | .. | 100 |
| Raw Water Storage (Kyabram) | 995 |  |  | .. | .. | 995 |
| Additional Raw Water Storage Land Acquisition (Mansfield) | 190 |  |  | .. | .. | 190 |
| Water Treatment Plant Upgrade (Picola) | 105 |  |  | .. | .. | 105 |
| Reclaimed Water Reuse Scheme (Rushworth) | 380 |  |  | .. | .. | 380 |
| Daldy Road Irrigation (Shepparton) | 2 910 |  |  | 70 | 300 | 2 540 |
| Sewer Pump Station No. 45 Upgrade (Shepparton) | 205 |  |  | .. | .. | 205 |
| Sewer Pump Station No. 46 Upgrade (Shepparton) | 205 |  |  | .. | .. | 205 |
| Water Treatment Plant Truck Access (Shepparton) | 175 |  |  | .. | 175 | .. |
| Rising Main From Sewer Pump Station No. 10 to Sewer Pump Station No. 21 (Shepparton) | 425 |  |  | .. | .. | 425 |
| Additional Waste Management Facility Winter Storage (Tatura) | 1 340 |  |  | .. | .. | 1 340 |
| Hogan Street Water Main Replacement (Tatura) | 185 |  |  | .. | 185 | .. |
| Waste Management Facility Lagoon Relining (Tatura) | 390 |  |  | .. | .. | 390 |
| Water Tower Upgrade (Tatura) | 330 |  |  | .. | .. | 330 |
| Reclaimed Water Reuse Scheme (Violet Town) | 390 |  |  | .. | 390 | .. |
| North East Region Water Authority |  |  |  |  |  |  |
| Fluoride (Wangaratta) | 400 |  |  | .. | 400 | .. |
| Fluoride (Wodonga) | 400 |  |  | .. | 400 | .. |
| Industrial Pipeline (Wangaratta) | 1 540 |  |  | .. | 1 540 | .. |
| McGaffins Road Storage (6ML) (Wodonga) | 1 202 |  |  | 2 | 1 200 | .. |
| River Pumping (Benalla) | 145 |  |  | .. | 145 | .. |
| Stage 1 - 300ML Storage - Midland Highway (Benalla) | 2 783 |  |  | .. | 2 783 | .. |
| Stage 1 - Transfer Pipeline and Pump Station (Benalla) | 979 |  |  | .. | 979 | .. |
| South Gippsland Region Water Authority |  |  |  |  |  |  |
| Sewerage Scheme (Meeniyan) | 2 820 |  |  | .. | 140 | 2 680 |
| Sewerage Scheme (Nyora/Poowong/ Loch) | 8 150 |  |  | .. | 200 | 7 950 |
| Stormwater Infiltration Curtailment (Various) | 180 |  |  | .. | 100 | 80 |
| Wannon Region Water Authority |  |  |  |  |  |  |
| Bald Hill No. 1 Bore Refurbishment (Portland) | 1 501 |  |  | 31 | 1 470 | .. |
| Cobden WWTP Augmentation - Increase Storage (Cobden) | 117 |  |  | 75 | 42 | .. |
| Dutton Way - Sewer Scheme (Portland) |  | 290 |  | .. | 40 | 250 |
| Dutton Way - Water Scheme (Portland) |  | 290 |  | .. | 40 | 250 |
| Port Campbell WWTP - Relining Lagoons (Port Campbell) | 631 |  |  | 11 | 374 | 246 |
| Port Fairy - Domestic Dewatering Upgrade (Port Fairy) | 900 |  |  | 65 | 835 | .. |
| Port Fairy Golf Club Effluent Scheme (Port Fairy) | 250 |  |  | .. | .. | 250 |
| Port Fairy WWTP - Site Improvements (Port Fairy) | 111 |  |  | 20 | 91 | .. |
| Portland - WWTP Upgrade (Portland) | 380 |  |  | 43 | 337 | .. |
| Reticulation Extension - Wangoom Road Scheme (Warrnambool) | 300 |  |  | .. | .. | 300 |
| Warrnambool Office Fit Out (Warrnambool) | 1 050 |  |  | 21 | 29 | 1 000 |
| Warrnambool WRP - Replace existing WAS pumps (Warrnambool) | 150 |  |  | .. | 150 | .. |
| Warrnambool WRP - Seal Access Track (Warrnambool) | 140 |  |  | .. | 12 | 128 |
| Warrnambool WWTP - BFP Redundancy (Warrnambool) | 650 |  |  | 22 | 108 | 520 |
| Water Shut Off Block and Replacement Program (Portland) | 290 |  |  | .. | 70 | 220 |
| Water Supply System Stormwater Harvesting Potential (Various) | 879 |  |  | 2 | 877 | .. |
| WTP - pH Investigation/Implementation (Warrnambool) |  | 235 |  | 34 | 201 | .. |
| Western Region Water Authority |  |  |  |  |  |  |
| Bacchus Marsh Sewer Outfall Augmentation - (Bacchus Marsh) | 2 110 |  |  | .. | 110 | 2 000 |
| Bulla Water Supply Improvements (Bulla) | 164 |  |  | .. | 164 | .. |
| Clancys Lane SPS - Upgrade (Woodend) | 117 |  |  | .. | 117 | .. |
| Diggers Rest Rising Main - (Diggers Rest) | 113 |  |  | .. | 113 | .. |
| Hopeton Park Supply Main (Various) | 100 |  |  | .. | 100 | .. |
| Macedon and Mt Macedon WW Improvements - (Macedon) | 190 |  |  | .. | 190 | .. |
| Melton Outfall Sewer (Melton) | 2 000 |  |  | .. | 2 000 | .. |
| Melton WW Treatment Plant Inlet Works (Melton) | 385 |  |  | .. | 385 | .. |
| Melton WWPP Composting (Melton) | 581 |  |  | .. | 581 | .. |
| Melton WWPP Lagoon Works (Melton) | 330 |  |  | .. | 330 | .. |
| Occupation Health and Safety (Various) | 130 |  |  | .. | 130 | .. |
| Osborne St SPS - Upgrade (Various) | 604 |  |  | .. | 604 | .. |
| Romsey/Lancefield Water Quality (Romsey) | 270 |  |  | .. | 270 | .. |
| Rosslynne WTP (Gisborne) | 416 |  |  | .. | 416 | .. |
| Skyline Dr SPS - Upgrade (Gisborne) | 151 |  |  | .. | 151 | .. |
| Sunbury WWPP Sediment Tanks (Sunbury) | 2 171 |  |  | .. | 2 171 | .. |
| Westernport Region Water Authority |  |  |  |  |  |  |
| Melbourne Water Connection - Water Supply (Candowie) | 13 974 |  |  | 132 | 2 230 | 11 612 |
| Install LPG Reticulation - Gas Supply (San Remo) | 384 |  |  | 9 | 190 | 185 |
| Wastewater Network - Strategic Extensions (San Remo) | 1 000 |  |  | .. | 500 | 500 |
| Total new projects | 429 227 |  |  | 12 184 | 103 753 | 313 289 |
| Total Regional Urban Water Authorities projects | 1 904 052 |  |  | 352 295 | 357 132 | 1 194 624 |

Source: Regional Urban Water Authorities

Appendix A: Contact Addresses and Telephone Numbers

# General government sector

| Department of Education and Training | Ground Floor, 33 St Andrews Place EAST MELBOURNE VIC 3002 Telephone: (03) 9637 3247 |
| --- | --- |
| Department of Human Services | Level 6, 50 Lonsdale Street MELBOURNE VIC 3000 Telephone: (03) 9096 7686 |
| Department of Infrastructure | Level 22 80 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9655 6698 |
| Roads Corporation | 60 Denmark Street KEW VIC 3101 Telephone: (03) 9854 2183 |
| Department of Innovation Industry and Regional Development | Level 31, 121 Exhibition Street MELBOURNE VIC 3000 Telephone: (03) 9651 7686 |
| Department of Justice | Level 21, 121 Exhibition Street MELBOURNE VIC 3000 Telephone: (03) 8684 7300 |
| Country Fire Authority | 8 Lakeside Drive BURWOOD EAST VIC 3151 Telephone: (03) 9262 8444 |
| Metropolitan Fire and Emergency Services Board | 456 Albert Street EAST MELBOURNE VIC 3002 Telephone: (03) 9662 4212 |
| Victoria Police (Office of the Chief Commissioner of Police) | Level 10, Building A World Trade Centre MELBOURNE VIC 3005 Telephone: (03) 9247 6360 |
| Department of Premier and Cabinet | Ground Floor, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 0084 |
| Department of Primary Industries | 1 Spring Street GPO Box 4440 MELBOURNE VIC 3001 Telephone: (03) 9658 4267 |
| Department of Sustainability and Environment | Level 13, 8 Nicholson Street EAST MELBOURNE VIC 3002 Telephone: (03) 9637 8696 |
| Environment Protection Authority | Level 12 8 Nicholson Street EAST MELBOURNE VIC 3002 Telephone: (03) 9637 8280 |
| Department of Treasury and Finance | Level 4, 1 Treasury Place MELBOURNE VIC 3002 Telephone: (03) 9651 6239 |
| Department for Victorian Communities | Level 12, 1 Spring St MELBOURNE VIC 3000 Telephone: (03) 9208 3777 |
| Parliament of Victoria | Parliament House, Spring Street MELBOURNE VIC 3002 Telephone: (03) 9651 8488 |
| Victorian Auditor-General's Office | Level 34, 140 William Street MELBOURNE VIC 3000 Telephone: (03) 8601 7000 |

# Public non–financial corporations

| Director of Housing (PNFC) | GPO Box 4057 MELBOURNE VIC 3001 Telephone: (03) 9096 8825 |
| --- | --- |
| V/Line Passenger Corporation | GPO Box 5343 MELBOURNE VIC 3001 Telephone: (03) 9619 5900 |
| Victorian Rail Track | Level 17, 595 Collins Street MELBOURNE VIC 3000 Telephone: (03) 9619 8850 |
| Barwon Region Water Authority | PO Box 659 GEELONG VIC 3220 Telephone: (03) 5226 2500 |
| Central Gippsland Region Water Authority | PO Box 348 TRARALGON VIC 3844 Telephone: (03) 5177 4634 |
| Central Highlands Region Water Authority | PO Box 152 BALLARAT VIC 3353 Telephone: (03) 5320 3165 |
| Coliban Region Water Authority | PO Box 2770 Bendigo Delivery Centre BENDIGO VIC 3554 Telephone: (03) 5434 1222 |
| East Gippsland Region Water Authority | PO Box 52 BAIRNSDALE VIC 3875 Telephone: (03) 5150 4400 |
| First Mildura Irrigation Trust | PO Box 5024 MILDURA VIC 3502 Telephone: (03) 5021 1811 |
| Gippsland and Southern Rural Water Authority | PO Box 153 MAFFRA VIC 3860 Telephone: (03) 5139 3100 |
| Goulburn-Murray Rural Water Authority | PO Box 165 TATURA VIC 3616 Telephone: (03) 5833 5500 |
| Goulburn Valley Region Water Authority | PO Box 185 SHEPPARTON VIC 3632 Telephone: (03) 5832 0400 |
| Grampians Wimmera-Mallee Water Authority | PO Box 481 HORSHAM VIC 3402 Telephone: (03) 5382 4611 |
| Lower Murray Urban and Rural Water Authority | PO Box 1438 MILDURA VIC 3502 Telephone: (03) 5051 3400 |
| North East Region Water Authority | PO BOX 863 WODONGA VIC 3689 Telephone: (02) 6022 0555 |
| South Gippsland Region Water Authority | PO Box 102 FOSTER VIC 3960 Telephone: (03) 5682 0444 |
| Wannon Region Water Authority | PO Box 1158 WARRNAMBOOL VIC 3280 Telephone: (03) 5564 5000 |
| Western Region Water Authority | Locked Bag 2 GISBORNE VIC 3437 Telephone: (03) 5421 9400 |
| Westernport Region Water Authority | 2 Boyshome Road NEWHAVEN VIC 3925 Telephone: (03) 5956 4118 |

Appendix B: Location Index

A

Aireys Inlet, 19, 91, 93, 114

Airport West, 49

Albert Park, 64

Alexandra, 103, 120, 121

Altona, 17

Ambermere, 40

Anderson, 49

Apollo Bay, 91, 114

Ararat, 36, 52, 81, 82, 83, 84, 85, 86

Ardmona, 75

Arthurs Creek, 66

Avenel, 121

Avoca, 96

Axedale, 76

B

Bacchus Marsh, 18, 73, 110, 112, 113, 123

Baddaginnie, 66

Bairnsdale, 35, 97, 98, 116

Ballan, 72

Ballarat, 23, 29, 31, 42, 57, 67, 95, 96

Balmoral, 110

Balwyn North, 17, 19

Bannockburn, 91

Barjarg, 77

Barwon Downs, 91

Barwon Heads, 49, 91, 114

Barwon S-West, 89, 90

Bass, 49, 113

Bayles, 44

Bayswater, 17, 67

Beach Forrest, 49

Beaconsfield, 17

Beaufort, 95

Beechworth, 52

Belmont, 17, 44, 49

Bemm River, 97

Bena, 45

Benalla, 76, 121, 122

Bendigo, 19, 40, 44, 52, 62, 66, 96, 97, 115

Berwick, 18

Beulah, 84

Beverford, 67

Birchip, 82, 85

Birregurra, 66, 91

Blackwood, 96

Boisdale, 60

Boneo, 25

Boort, 76, 77, 78, 79, 97

Boosey East, 66

Box Hill, 39, 49

Box Hill North, 18

Brandon Park, 29

Breamlea, 91

Briagolong, 116

Bridgewater, 97

Bright, 18

Broadford, 25, 104

Broadmeadows, 45

Brunswick, 39, 52

Bruthen, 45, 50

Buchan, 52, 98

Bulla, 123

Bulleen, 58

Byrneside, 76

C

Camberwell, 36

Camperdown, 110

Candowie, 123

Cann River, 98, 116

Cape Paterson, 107

Carlton, 52

Carlton North, 21, 30

Caroline Springs, 18

Carrum, 21

Casterton, 109

Castlemaine, 18, 37, 49, 96, 97, 115

Caulfield, 39

Charlton, 81

Cheltenham, 25

Churchill, 19

Clarkefield, 66

Clayton, 37, 39, 51

Clyde North, 48

Cobden, 109, 122

Cobram, 66, 77, 104

Cobungra, 115

Cohuna, 76, 80

Colac, 18, 35, 91, 92

Coleraine, 110

Collingwood, 33, 52, 53

Corio, 25, 41

Corop, 79

Corowa, 46

Cowes, 113

Craigieburn, 18, 32, 45, 66

Cranbourne, 18, 20, 43, 52

Cranbourne North, 48

Cranbourne South, 49

Creswick, 25, 95

Culgoa, 52

D

Dandenong, 24, 35, 41, 43, 48

Darley, 66

Dartmoor, 110

Daylesford, 95

Deer Park, 46, 49

Devenish, 106

Dhurringile, 76

Diggers Rest, 112, 123

Dimboola, 83, 84, 86

Dingee, 80

Donald, 81, 83, 84, 85

Doveton, 39

Dromana, 25

Drouin, 19, 99, 100, 117

Dumbalk, 108

Dutson, 99, 101, 117

Dutson Downs, 116, 117, 118, 119, 120

E

East Melbourne, 63

Eastern Metro, 89, 90

Echuca, 19, 26, 36, 46, 97, 115

Edenhope, 85

Eildon, 76, 79, 80

Elmhurst, 53, 85

Elphingstone, 44, 45

Eltham, 26

Ensay, 50

Epping, 37

Epping North, 26

Essendon North, 42

Euroa, 104

F

Fairfield, 33

Faraday, 44, 45

Ferntree Gully, 20

Footscray, 24, 37, 53

Forrest, 92, 114

Foster, 22

Frankston, 36, 43

Frankston North, 20

G

Geelong, 23, 36, 41, 45, 47, 49, 66, 91, 92, 93, 114

Gellibrand, 92, 93

Gembrook, 19, 26

Genoa, 45

Gippsland, 89, 90

Girgarre, 75

Gisborne, 21, 26, 111, 112, 123

Gladstone Park, 26

Glen Forbes, 113

Glen Iris, 27

Glen Waverley, 18, 19

Glenormiston, 22

Glenroy, 17

Goornong, 53

Grampians, 89, 90

Grantville, 44

Greater Shepparton City, 50

Greensborough, 43

Greenvale, 43, 49

Greta West, 77

Grovedale, 19, 27, 39

H

Haines Junction, 49

Halls Gap, 67, 84, 85

Hamilton, 109, 110

Hamlyn Heights, 49

Hampton Park, 21, 31

Harcourt, 44, 45

Harkaway, 19

Harston, 75

Hastings, 23

Hawthorn, 19, 31

Hawthorn East, 19

Heathcote, 115

Heatherton, 39, 44

Heidelberg, 35, 39

Heyfield, 117

Heywood, 49

Hopetoun, 85

Hoppers Crossing, 32, 48

Horsham, 81, 82, 83, 84, 85, 86

Hume, 89, 90

Hurstbridge, 53

I

Inverloch, 108

J

Jacksons Hill, 22

Jeparit, 85

Jobling, 80

K

Kal Kallo, 67

Kangaroo Flat, 17, 19

Kaniva, 85

Keilor, 27, 48, 49

Keilor East, 26, 27

Kerang, 75, 78, 79, 87

Kew, 36

Keysborough, 43

Kilmore, 27, 66, 104, 121

Kingston City, 49

Koroit, 53

Korong Vale, 115

Korumburra, 107

Korweinguboora, 114

Kyabram, 19, 67, 104, 121

Kyneton, 44, 45, 97, 115

L

Laanecoorie, 76

Lakes Entrance, 97, 98, 116

Lalbert, 81

Lance Creek, 107

Langwarrin, 43, 48, 49

Lara, 66

Laurimar, 28

Leongatha, 28, 42, 107, 108

Lethbridge, 114

Lexton, 96

Lilydale, 28, 42, 56

Lindenow, 116

Little River, 28

Loch, 45, 122

Lockington, 75, 77

Loddon Mallee, 89, 90

Lorne, 28, 36, 93

Lysterfield, 59

M

Macedon, 112, 123

Macleod, 52

Maffra, 72, 73, 100, 117, 118

Majorca, 78

Maldon, 75

Mallacoota, 98, 116

Mallee, 60

Malmsbury, 44, 45, 67, 97

Manifold Heights, 28

Mansfield, 121

Marlo, 22

Marnoo, 84

Marshall, 114

Maryborough, 20, 36, 95, 96

Marysville, 104

Meadow Heights, 41

Meeniyan, 122

Melbourne, 23, 32, 41, 42, 45, 47, 51, 53, 54, 55, 57, 58, 59, 63, 64, 65

Melton, 20, 111, 112, 113, 123

Merbein, 87

Meredith, 93

Metropolitan, 37, 38, 39, 41, 42, 44, 47, 48, 52, 60, 62, 69

Metung, 98, 115

Middle Park, 28

Mildura, 18, 33, 53, 66, 71, 87, 88

Mildura South, 29

Mill Park, 43

Millewa, 87

Mirboo North, 53

Mitcham, 25

Moe, 29, 100, 102, 118

Monbulk, 20

Moondarra, 118

Moonee Ponds, 29

Moorabbin, 37, 53

Moorabool, 93

Mooroolbark, 30

Mooroopna, 45, 75, 104

Moreland, 20

Moriac, 92, 94, 95

Mornington, 37

Morwell, 53, 99, 100, 101, 116, 118

Mount Clear, 20

Mount Waverley, 41

Murchison, 53, 75

Murrabit, 88

Murtoa, 20, 83

Myrniong, 29, 113

N

Nagambie, 76, 78

Nanneella, 78

Narre Warren North, 43

Nathalia, 53, 77

Natimuk, 85

Neerim South, 118

Newbridge, 115

Newcomb, 21, 29

Newhaven, 113

Newlyn, 75

Newport, 27

Nhill, 38, 54, 83, 84, 85, 86

Nichols Point, 21

Non-Metro Various, 41, 42, 45, 47

Noojee, 101

North Geelong, 27, 29, 41

North Melbourne, 30, 47, 52

North Richmond, 39

North West Metro, 89, 90

North Wyndham, 54

Nowa Nowa, 98

Numurkah, 21, 77, 104

Nyah, 80

Nyora, 122

O

Oak Park, 30

Ocean Grove, 67, 91, 93

Olinda, 54

Olympic Park, 64

Orbost, 30

Ormond, 28

Ouyen, 82

P

Pakenham, 21, 30, 43, 45, 54

Parkville, 36, 37, 40, 62

Paynesville, 97, 98, 115, 116

Pearcedale, 30

Peterborough, 109

Phillip Island, 60, 66

Picola, 121

Point Cook, 19, 30

Poowong, 122

Port Albert, 67

Port Campbell, 109, 110, 122

Port Fairy, 30, 109, 110, 122

Port Melbourne, 47, 49

Port Phillip, 60

Portarlington, 94

Portland, 37, 44, 49, 109, 110, 122

Prahran, 38

Princes Hill, 21

Pyramid Hill, 80

Q

Quambatook, 85

Queenscliff, 114

R

Ravenswood, 44, 45

Ravenswood South, 44, 45

Rawson, 54, 99

Raywood, 54

Red Cliffs, 87

Reservoir, 31

Richmond, 33

Riddells Creek, 111, 112

Ringwood East, 36

Robinvale, 46, 87, 88

Rochester, 40, 75, 76, 77, 78, 79

Rockbank, 21

Rocklands, 81, 82

Romsey, 123

Rosebud, 21

Ross Creek, 23

Rowville, 27, 48

Roxburgh Park, 22, 41

Ruby, 67

Rupanyup, 86

Rural, 33, 35, 37, 39, 40, 66, 67

Rushworth, 78, 121

S

Sale, 22, 99, 101, 117, 118, 119

San Remo, 54, 123

Sawmill Settlement, 105

Seaspray, 101, 102, 119

Seymour, 105

Shepparton, 36, 75, 76, 78, 105, 106, 121

Simpson, 110

Skenes Creek, 94

Skipton, 35, 49, 67

Somerton, 41, 44

Somerville, 20

South Morang, 20, 29, 43

Southbank, 57

Southern Metro, 89, 90

Spotswood, 57

Springfield, 66

Springvale, 54

St Albans, 44

St Arnaud, 83

St James, 106

Stanhope, 54, 75, 76, 78

Statewide, 35, 36, 37, 39, 40, 41, 47, 52, 53, 54, 56, 60, 62, 66, 67, 68

Stawell, 82, 83, 84

Strathmore, 22

Sunbury, 28, 66, 111, 112, 113, 123

Sunshine, 24

Sunshine North, 25

Surrey Hills, 25

Swan Hill, 78, 80, 87

Swifts Creek, 55, 98

Sydenham, 43

T

Tallangatta, 55

Tallarook, 105

Taradale, 44, 45

Tarneit, 22, 31

Tatura, 75, 76, 77, 78, 79, 80, 106, 121

Teddy Waddy, 67

Teesdale, 94

Templestowe, 44

Terang, 109

Thomastown, 22

Thornbury, 38

Tolmie, 67

Tongala, 75, 106

Tooborac, 97

Toolamba, 75

Toolondo, 81, 83

Toora, 108

Torquay, 31, 55, 92, 94, 114

Trafalgar, 119

Traralgon, 22, 31, 36, 41, 99, 101, 102, 116, 117, 119, 120

Traralgon South, 31, 66

Traralgon West, 66

Tresco, 80

Truganina, 43

Tungamah, 79, 106

Tyers, 102, 117, 120

U

Undera, 75

Underbool, 84

Upper Ferntree Gully, 22, 35

V

Various, 24, 32, 33, 34, 41, 42, 44, 45, 47, 48, 57, 60, 61, 62, 64, 67, 72, 73, 74, 78, 81, 82, 83, 84, 85, 86, 87, 91, 92, 93, 94, 95, 96, 97, 98, 99, 100, 101, 102, 103, 104, 105, 106, 107, 108, 109, 110, 111, 112, 113, 114, 115, 116, 117, 118, 119, 120, 122, 123

Venus Bay, 108

Vermont, 23

Violet Town, 121

W

Waaia, 77

Wallan, 23, 55

Walwa, 107

Wangaratta, 37, 121

Wantirna, 32, 38

Waratah Bay, 108

Warracknabeal, 40, 84

Warragul, 35, 103, 117, 118, 120

Warrandyte, 55

Warrnambool, 32, 109, 110, 122

Watchem, 84

Waubra, 114

Waverley, 24

Welshpool, 108

Wendouree West, 27

Werribee, 23, 32, 66, 72, 73, 74

West Footscray, 26

Western Port, 60

Wheelers Hill, 43

Willaura, 83, 85

Williamstown, 23, 32

Wimmera, 60

Wodonga, 23, 33, 44, 45, 46, 48, 106, 107, 121

Wonthaggi, 108

Woodend, 111, 113, 123

Wycheproof, 82, 85

Wyuna, 75

Y

Yallourn North, 66

Yarragon, 120

Yarrambat, 32

Yarraville, 28

Yarrawonga, 38, 55, 106, 107

Yea, 106

Style Conventions

Figures in the tables and in the text have been rounded.  Discrepancies in tables between totals and sums of components reflect rounding.  Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tbd	to be determined

ongoing	continuing output, program, project etc

na	not applicable