State Capital Program

2012-13

Presented by

Kim Wells MP

Treasurer of the State of Victoria

for the information of Honourable Members

Budget Paper No. 4

Table of Contents

Chapter 1 – Public sector capital program 2012-13	1

Overview of the State capital program	4

Coverage of Budget Paper No. 4	7

General government capital program	8

Public non-financial corporations capital program	9

Chapter 2 – General government capital program 2012-13	13

Department of Business and Innovation	13

Department of Education and Early Childhood Development	15

Department of Health	29

Department of Human Services	35

Department of Justice	37

Department of Planning and Community Development	41

Department of Premier and Cabinet	43

Department of Primary Industries	45

Department of Sustainability and Environment	46

Department of Transport	49

Department of Treasury and Finance	56

Parliament	57

Country Fire Authority	58

Metropolitan Fire and Emergency Services Board	60

Chapter 3 – Public non-financial corporations capital program 2012-13	63

Barwon Region Water Corporation	63

Cemeteries	76

Central Gippsland Region Water Corporation	78

Central Highlands Region Water Corporation	83

City West Water Limited	85

Coliban Region Water Corporation	87

Director of Housing	89

East Gippsland Region Water Corporation	92

Gippsland and Southern Rural Water Corporation	93

Goulburn-Murray Rural Water Corporation	95

Goulburn Valley Region Water Corporation	97

Grampians Wimmera Mallee Water Corporation	102

Lower Murray Urban and Rural Water Corporation	104

Melbourne Water Corporation	106

North East Region Water Corporation	109

Places Victoria	111

Table of contents (continued)

Port of Melbourne Corporation	112

South East Water Limited	114

South Gippsland Region Water Corporation	120

Transport Ticketing Authority	123

Victorian Rail Track (Victrack)	124

V/Line Passenger Corporation	128

Wannon Region Water Corporation	129

Western Region Water Corporation	130

Westernport Region Water Corporation	133

Yarra Valley Water Limited	134

Other public non-financial corporations	136

Appendix A – Location index	137

Definitions and style conventions	143

Definitions	143

Style conventions	143

Chapter 1 – Public sector capital program 2012-13

Budget Paper No. 4 State Capital Program provides an overview of the investments departments and government controlled entities will deliver in the coming financial year. The project details are up to date as at 23 April 2012. This budget paper includes the capital investments (programs and projects) currently underway or in progress, those where work will commence in 2012-13 and a listing of those expected to be completed in 2011-12.

## Delivering a record infrastructure spend

The Government is delivering a substantial capital program to improve the quality of life of all Victorians. The total value of Victorian public sector capital projects underway in 2012-13, including projects across both the general government and public non-financial corporations (PNFC) sectors and public private partnership projects, is expected to exceed $41 billion. Investing in new infrastructure is a key priority of the Coalition Government in the 2012-13 Budget. Excluding extraordinary capital expenditure associated with the Commonwealth Government fiscal stimulus, Victorian general government sector infrastructure expenditure is expected to reach record levels in 2012-13.

The Government’s capital program focuses on improving productivity, strengthening service delivery and enhancing safety and security. New projects delivering on this focus include major road upgrades, new metropolitan and regional train rolling stock, rail infrastructure improvements, port infrastructure redevelopments, removal of level crossings, numerous hospital developments and a substantial increase to community safety through the supply of new police facilities and new prison facilities.

While Victoria is presently facing some economic and financial challenges – a high Australian dollar and revenue pressures – these challenges only serve to reinforce the need to boost Victoria's competitiveness and productivity through infrastructure investment. The Government’s targeted investment in infrastructure will ensure that Victoria is well positioned to meet economic and service delivery challenges both now and in the longer term.

## Driving better value in infrastructure delivery

Since the 2011-12 Budget, the Government has been taking action to drive better value for money in infrastructure project delivery. The Government has implemented more rigorous processes to improve infrastructure project delivery and reduce cost pressures which have beset major projects in the past. The Government has also taken decisive steps to improve productivity in the construction sector more generally and reduce high construction costs which are a major barrier to infrastructure delivery.

### Increasing productivity in the construction sector

The construction industry accounts for a significant proportion of Victorian and national economic activity and can impact the productivity of the economy as a whole.

High costs and low productivity growth represent major challenges across the residential, commercial and infrastructure sectors of the construction industry. Apart from the adverse impact on overall economic productivity, these factors also negatively impact the Government’s capacity to fund infrastructure.

The Victorian Government has taken action to address construction costs and improve value for money in infrastructure delivery, including through the enhancement and rigorous enforcement of the Victorian Code of Practice for the Building and Construction Industry. This will ensure that the construction sector complies with workplace laws, promotes productivity in the sector and helps prevent cost overruns in construction projects.

High construction costs and low productivity in the construction sector are not unique to Victoria but are issues facing the construction sector nationally. Through the Council of Australian Governments, the Victorian Government continues to press for a Productivity Commission inquiry into construction sector productivity, to identify further policy options at a State and national level to address the problem.

### High-value and high-risk projects

To manage the significant risks associated with capital investment, the Government has introduced a rigorous process for developing, approving and implementing its capital program, in particular high-value and high-risk investments.

High-value and high-risk asset investments have been defined as those that:

- have a total estimated investment (TEI) greater than $100 million, regardless of the funding source;

- are identified as high risk, using an approved risk assessment tool; or

- are determined by the Government as warranting the rigour of increased oversight.

Proposals assessed as high-value and/or high-risk are subject to more stringent processes at all stages of development, including increased central oversight and Treasurer’s approval at key stages in project lifecycle. Gateway reviews – peer reviews designed to improve investment selection, management and delivery – are also required. This greater scrutiny and support for high-value and high-risk investments is intended to ensure on-time and on-budget delivery of the benefits to Victorians.

The set of high-value and high-risk projects subjected to the increased oversight to date includes the projects listed in Tables 1 and 2.

Table 1:	Approved high-value and high-risk infrastructure projects

Project by department

Department of Business and Innovation

Melbourne Wholesale Market redevelopment

Department of Health

Bendigo Hospital

Box Hill Hospital redevelopment

Department of Human Services

Youth Foyers – achieving sustainable education, employment and housing outcomes for young people

Department of Justice

New male prison

Department of Planning and Community Development

State sports facilities project

Department of Transport

Dingley bypass

Digital train radio system

Mitcham Road and Rooks Road Rail grade separations

Springvale Road grade separation

myki

Regional Rail Link

Regional rolling stock

Registration and licensing system – replacement

Department of Sustainability and Environment

Northern Victoria Irrigation Renewal Project

Victorian Desalination Plant

Source: Department of Treasury and Finance

Table 2:	High-value and high-risk infrastructure projects in planning/ development

Project by department

Department of Business and Innovation

E-Gate

Department of Health

Monash Children's Hospital

Royal Victorian Eye and Ear Hospital redevelopment

Department of Justice

Emergency services communications

Department of Transport

Doncaster rail

East-West Link Project

Lara to Avalon Airport Link

Melbourne Airport Rail Link

Melbourne Metro rail

New trains for Melbourne commuters – stage 2

Rowville rail

Southland Station

Source: Department of Treasury and Finance

# Overview of the State capital program

Table 3 summaries the 2012-13 Victorian public sector capital program. The total estimated investment (TEI) of projects underway in 2012-13 is expected to exceed $35 billion across the general government and PNFC sectors. This estimate includes new projects announced in the 2012-13 Budget and ongoing work on previously announced projects still under construction, other than projects being delivered under the public private partnerships framework (see section below on this framework). When public private public partnership projects are included, the estimated capital value of the Victorian public sector infrastructure program is around $41 billion.

Chart 1 provides an illustrative summary of the composition of asset investment projects by department across the general government sector. The Department of Transport accounts for the largest proportion – over $5.5 billion in total estimated investment – of general government sector infrastructure projects underway in 2012-13. This excludes significant additional investment in public transport infrastructure (such as rolling stock and other rail infrastructure projects) which, although funded by the general government sector, is recognised in the PNFC sector.

The balance of the Victorian general government sector infrastructure program is spread across other departments, representing investment in improving community infrastructure and core government services, including across the health, education, emergency services and arts and cultural sectors.

Table 3:	Infrastructure investment by sector – summary

($ thousand)

| Sector | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| General government |  |  |  |  |
| New projects | 2 672 577 | 37 111 | 586 447 | 2 049 019 |
| Existing projects | 10 359 970 | 5 056 833 | 2 397 669 | 2 905 467 |
| Public non-financial corporations |  |  |  |  |
| New projects | 1 226 458 | 70 457 | 248 475 | 907 526 |
| Existing projects | 14 712 932 | 7 211 398 | 2 461 170 | 5 040 364 |
| Total new projects | 3 899 035 | 107 568 | 834 922 | 2 956 545 |
| Total existing projects | 25 072 902 | 12 268 231 | 4 858 839 | 7 945 831 |
| Total projects (a) | 35 670 690 | 13 596 391 | 7 590 461 | 14 483 837 |

Source: Department of Treasury and Finance

Note:

(a)	Total does not add because it includes the estimated value of projects identified as commercially sensitive, which are not individually disclosed in this budget paper.

Chart 1:	General government TEI by Department for new and existing projects 2012-13

Source: Department of Treasury and Finance

Chart 2 summaries the 2012-13 investment activity across the PNFC sector. Investment in water infrastructure across metropolitan and regional Victoria accounts for a significant proportion of the overall PNFC capital program. Investment in public transport infrastructure (including new rolling stock, railway stations and railway network maintenance), port and housing assets also represent key areas of activity across the Victorian PNFC sector.

Chart 2:	PNFC sector TEI for new and existing projects 2012-13

Source: Department of Treasury and Finance

## Sources of funding

Capital investments often require significant and long-term funding commitments given the scale of the projects. Capital investments in both the general government and PNFC sectors are funded from a combination of sources including:

- operating cash flows (including Commonwealth funding);

- public sector borrowings;

- revenue from asset sales; and/or

- private sector contributions and financing.

## Public private partnerships

The Government is strongly committed to continuing to deliver infrastructure and services through public private partnerships where such partnerships are able to deliver best value to Victorian taxpayers.

Partnerships Victoria provides a framework for a whole of government approach to the provision of infrastructure and related ancillary services through public private partnerships. It focuses on whole of life costing and full consideration of project risks and optimal risk allocation between the public and private sectors. This is part of the overall framework for high-value and high-risk projects. Public private partnership delivery is most effective for major and complex capital projects with opportunities for innovation and risk transfer.

The choice between public and private provision of infrastructure and associated services is assessed on value for money and public interest considerations. This framework ensures that procurement decisions are based on merit and outcomes are judged on the public benefits obtained. The majority of public private partnerships projects are government funded through availability payments, financed by the private sector and recognised as a finance lease in the Government’s accounts.

There are 22 public private partnership projects. Of these 22 projects, 16 have been commissioned and are now operational and six (with an estimated capital value of $5.8 billion) are under construction. The Government is currently procuring the Bendigo Hospital redevelopment project as a public private partnership and intends to deliver the new male prison under the public private partnership framework.

Table 4:	Public private partnerships

Project

In delivery

Ararat Prison Project

Biosciences Research Centre Project

Barwon Water Biosolids Management Project

Desalination Plant

Victorian Comprehensive Cancer Centre

Peninsula Link Project

In procurement

New Bendigo Hospital

Upcoming procurement

New Male Prison

Source: Department of Treasury and Finance

# Coverage of Budget Paper No. 4

Chapters 2 and 3 detail the general government sector and PNFC sector projects, respectively.

For each sector, department or agency, the chapters list capital investments as either:

- new – general government sector projects announced by the Government as part of the 2012-13 Budget or, in the case of PNFCs, new projects approved by the entity’s board; or

- existing – projects that have previously been announced and delivery will be continuing as at 1 July 2012.

For each sector, department or agency, projects completed since the 2011-12 budget (or expected to be completed by 30 June 2012) are also listed.

The projects in this publication are listed with their location and grouped according to the organisation delivering the projects. Details of TEIs are provided with projected investment expenditures on individual projects to 30 June 2012 and beyond.

Budget Paper No. 4 does not include capital grants paid to entities outside the Victorian State Government. This budget paper also does not include amounts for projects where expenditure is yet to be disclosed due to commercial sensitivities.

# General government capital program

Table 5 summarises projects in 2012-13 by department.

Projects with a TEI equal to or greater than $250 000 are listed in Budget Paper No. 4; this threshold has not changed since the 2011-12 Budget.

The totals for each general government department presented may not reconcile to the total purchases of non-financial assets as shown in Budget Paper No. 5, Chapter 3 Departmental Financial Statements, mainly due to Budget Paper No. 4 threshold conventions and sectoral classification conventions. Descriptions of these new asset investment initiatives are presented in Budget Paper No. 3.

Table 5:	General government capital program 2012-13 – summary(a)

($ thousand)

| Department/entity | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Business and Innovation |  |  |  |  |  |
| New projects | 6 385 |  | .. | 4 535 | 1 850 |
| Existing projects | 113 660 |  | 72 262 | 24 011 | 17 387 |
| Education and Early Childhood Development |  |  |  |  |  |
| New projects | 200 000 |  | .. | 79 400 | 120 600 |
| Existing projects | 890 942 |  | 464 505 | 391 789 | 34 648 |
| Health |  |  |  |  |  |
| New projects | 372 797 |  | 5 000 | 93 968 | 273 829 |
| Existing projects | 2 238 669 |  | 606 005 | 628 945 | 1 003 718 |
| Human Services |  |  |  |  |  |
| New projects | 80 639 |  | .. | 29 228 | 51 411 |
| Existing projects | 26 356 |  | 18 314 | 5 113 | 2 929 |
| Justice |  |  |  |  |  |
| New projects | 815 596 |  | .. | 136 306 | 679 290 |
| Existing projects | 487 105 |  | 245 722 | 147 771 | 93 612 |
| Planning and Community Development |  |  |  |  |  |
| New projects | 22 500 |  | .. | 6 300 | 16 200 |
| Existing projects | 210 578 |  | 104 551 | 55 093 | 50 934 |

Table 5: 	General government capital program 2012-13 – summary(a) (continued)

($ thousand)

| Department/entity | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Premier and Cabinet |  |  |  |  |
| New projects | 27 250 | 7 910 | 9 990 | 9 350 |
| Existing projects | 166 682 | 138 543 | 27 839 | 300 |
| Primary Industries |  |  |  |  |
| New projects | .. | .. | .. | .. |
| Existing projects | 101 178 | 28 514 | 37 346 | 35 318 |
| Sustainability and Environment |  |  |  |  |
| New projects | 328 317 | 13 064 | 31 570 | 283 683 |
| Existing projects | 1 091 149 | 798 600 | 117 740 | 174 809 |
| Transport |  |  |  |  |
| New projects | 762 021 | 10 835 | 141 726 | 609 460 |
| Existing projects | 4 618 593 | 2 434 209 | 845 231 | 1 339 153 |
| Treasury and Finance |  |  |  |  |
| New projects | .. | .. | .. | .. |
| Existing projects | 45 679 | 33 714 | 9 268 | 2 697 |
| Parliament |  |  |  |  |
| New projects | 3 630 | .. | 3 630 | .. |
| Existing projects | .. | .. | .. | .. |
| Country Fire Authority |  |  |  |  |
| New projects | 33 915 | .. | 33 915 | .. |
| Existing projects | 202 014 | 84 387 | 64 108 | 53 519 |
| Metropolitan Fire and Emergency Services Board |  |  |  |  |
| New projects | 19 527 | 302 | 15 879 | 3 346 |
| Existing projects | 167 365 | 27 507 | 43 415 | 96 443 |
| Total new projects | 2 672 577 | 37 111 | 586 447 | 2 049 019 |
| Total existing projects | 10 359 970 | 5 056 833 | 2 397 669 | 2 905 467 |
| Total projects | 13 032 547 | 5 093 944 | 2 984 116 | 4 954 486 |

Source: Department of Treasury and Finance

Note:

(a)	Excludes estimated value of projects identified as commercially sensitive not being disclosed in this budget paper.

# Public non-financial corporations capital program

The public non-financial corporation sector largely funds its investment in new infrastructure through operating cash flows, borrowings, revenue from asset sales and State and Commonwealth Government funding and grants. Contributions from the private sector (for example from developers providing assets free of charge to entities in the water sector) also add to the asset base of the sector.

For significant investments, PNFC entities are required to submit a detailed business case for the Treasurer’s approval. These business cases are reviewed and evaluated by the Department of Treasury and Finance (DTF). The threshold above which business cases are required is set for each entity according to a three tiered approach, being $10 million, $20 million or $50 million, depending on the relative size and risk of the PNFC entity. The three thresholds have been developed to ensure that the business case review and acceptance process focuses on those projects that are complex, high-value and/or high-risk in nature.

Table 6 summaries the 2012-13 projects by PNFC entities.

Projects with a TEI equal to or greater than $1 million are listed in this publication; this threshold has not changed since the 2011-12 Budget.

Minor changes in TEI may occur from year to year, subject to the approval of the board of the entity.

Information for ongoing projects, such as upgrade or maintenance works, is provided by agencies based upon the budget estimates period, using corporate plan data where appropriate.

Table 6:	Public non-financial corporation capital program 2012-13 – summary(a)

($ thousand)

| Agency | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Barwon Region Water Corporation |  |  |  |  |  |
| New projects | 369 290 |  | 29 087 | 15 042 | 325 161 |
| Existing projects | 1 526 106 |  | 493 547 | 149 807 | 882 752 |
| Cemeteries |  |  |  |  |  |
| New projects | 13 150 |  | .. | 13 150 | .. |
| Existing projects | 5 000 |  | 3 750 | 1 250 | .. |
| Central Gippsland Region Water Corporation |  |  |  |  |  |
| New projects | 26 402 |  | .. | 53 | 26 349 |
| Existing projects | 433 363 |  | 76 460 | 52 793 | 304 110 |
| Central Highlands Region Water Corporation |  |  |  |  |  |
| New projects | 16 659 |  | .. | 480 | 16 179 |
| Existing projects | 141 339 |  | 40 557 | 23 671 | 77 111 |
| City West Water Limited |  |  |  |  |  |
| New projects | 11 683 |  | 851 | 6 041 | 4 791 |
| Existing projects | 248 150 |  | 63 174 | 82 256 | 102 720 |
| Coliban Region Water Corporation |  |  |  |  |  |
| New projects | .. |  | .. | .. | .. |
| Existing projects | 258 590 |  | 132 972 | 50 332 | 75 287 |
| Director of Housing |  |  |  |  |  |
| New projects | 64 790 |  | .. | 42 200 | 22 590 |
| Existing projects | 662 117 |  | 361 127 | 201 046 | 99 943 |

Table 6:	Public non-financial corporation capital program 2012-13 – summary(a) (continued)

($thousand)

| Agency | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 |  |  |  |  | Estimated Expenditure 2012-13 |  | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| East Gippsland Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Existing projects | 71 637 |  |  | 63 867 |  |  |  |  | 7 770 |  | .. |
| Gippsland and Southern Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 41 882 |  |  | 10 020 |  |  |  |  | 11 847 |  | 20 015 |
| Existing projects | 2 700 |  |  | 148 |  |  |  |  | 2 552 |  | .. |
| Goulburn-Murray Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 5 580 |  |  | 300 |  |  |  |  | 5 280 |  | .. |
| Existing projects | 55 815 |  |  | 15 303 |  |  |  |  | 21 531 |  | 18 981 |
| Goulburn Valley Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 61 525 |  |  | 55 |  |  |  |  | 330 |  | 61 140 |
| Existing projects | 516 470 |  |  | 36 812 |  |  |  |  | 21 428 |  | 458 230 |
| Grampians Wimmera Mallee Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 6 665 |  |  | 289 |  |  |  |  | 6 376 |  | .. |
| Existing projects | 818 212 |  |  | 672 022 |  |  |  |  | 21 013 |  | 125 177 |
| Lower Murray Urban and Rural Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 14 148 |  |  | 3 573 |  |  |  |  | 6 190 |  | 4 385 |
| Existing projects | 175 487 |  |  | 39 401 |  |  |  |  | 4 022 |  | 132 064 |
| Melbourne Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Existing projects | 1 153 100 |  |  | 826 568 |  |  |  |  | 124 190 |  | 202 342 |
| North East Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 3 360 |  |  | 40 |  |  |  |  | 3 320 |  | .. |
| Existing projects | 71 842 |  |  | 22 019 |  |  |  |  | 26 060 |  | 23 763 |
| Places Victoria |  |  |  |  |  |  |  |  |  |  |  |
| New projects | .. |  |  | .. |  |  |  |  | .. |  | .. |
| Existing projects | 276 946 |  |  | 237 972 |  |  |  |  | 16 974 |  | 22 000 |
| Port of Melbourne Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 115 042 |  |  | .. |  |  |  |  | 9 587 |  | 105 455 |
| Existing projects | 102 555 |  |  | 10 821 |  |  |  |  | 34 432 |  | 57 303 |
| South East Water Limited |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 150 322 |  |  | 16 050 |  |  |  |  | 34 733 |  | 99 539 |
| Existing projects | 660 843 |  |  | 164 438 |  |  |  |  | 135 036 |  | 361 369 |
| South Gippsland Region Water Corporation |  |  |  |  |  |  |  |  |  |  |  |
| New projects | 22 060 |  |  | 850 |  |  |  |  | 3 300 |  | 17 910 |
| Existing projects | 75 158 |  |  | 10 471 |  |  |  |  | 12 651 |  | 52 036 |

Table 6:	Public non-financial corporation capital program 2012-13 – summary(a) (continued)

($thousand)

| Agency | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Transport Ticketing Authority |  |  |  |  |  |
| New projects | .. |  | .. | .. | .. |
| Existing projects | 610 648 |  | 405 890 | 182 227 | 22 531 |
| Victorian Rail Track (VicTrack) |  |  |  |  |  |
| New projects | 273 758 |  | 5 191 | 80 916 | 187 651 |
| Existing projects | 4 924 111 |  | 2 911 027 | 925 527 | 1 087 557 |
| V/Line Passenger Corporation |  |  |  |  |  |
| New projects | .. |  | .. | .. | .. |
| Existing projects | 10 248 |  | 9 182 | 1 066 | .. |
| Wannon Region Water Corporation |  |  |  |  |  |
| New projects | 1 361 |  | 1 039 | 322 | .. |
| Existing projects | 36 406 |  | 20 623 | 15 783 | .. |
| Western Region Water Corporation |  |  |  |  |  |
| New projects | 12 928 |  | .. | .. | 12 928 |
| Existing projects | 185 401 |  | 53 913 | 11 613 | 119 875 |
| Westernport Region Water Corporation |  |  |  |  |  |
| New projects | 5 850 |  | 1 250 | 4 000 | 600 |
| Existing projects | 17 610 |  | 3 944 | 9 143 | 4 522 |
| Yarra Valley Water Limited |  |  |  |  |  |
| New projects | .. |  | .. | .. | .. |
| Existing projects | 1 236 952 |  | 338 955 | 211 620 | 686 377 |
| Other public non-financial corporations |  |  |  |  |  |
| New projects | 10 003 |  | 1 862 | 5 308 | 2 833 |
| Existing projects | 436 126 |  | 196 435 | 115 377 | 124 314 |
| Total new projects | 1 226 458 |  | 70 457 | 248 475 | 907 526 |
| Total existing projects | 14 712 932 |  | 7 211 398 | 2 461 170 | 5 040 364 |
| Total projects | 15 939 390 |  | 7 281 855 | 2 709 645 | 5 947 890 |

Source: Department of Treasury and Finance

Note:

(a)	Excludes estimated value of projects identified as commercially sensitive not being disclosed in this budget paper.

Chapter 2 – General government capital program 2012-13

# Department of Business and Innovation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| E-Gate – project development (West Melbourne) | 2 000 | .. | 2 000 | .. |
| Puffing Billy Railway upgrade (Belgrave) | 4 385 | .. | 2 535 | 1 850 |
| Total new projects | 6 385 | .. | 4 535 | 1 850 |

Source: Department of Business and Innovation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Australian Synchrotron – Commonwealth supported project – National Centre for Synchrotron Science: Outreach and research support facilities (Clayton) |  | 36 780 | 36 330 | 450 | .. |
| Docklands Studios Melbourne – Future Directions – Infrastructure enhancement (Docklands) | 10 000 |  | 1 718 | 6 625 | 1 657 |
| Federation Square East – Feasibility and investigations (Melbourne) | 5 660 |  | 3 953 | .. | 1 707 |
| Melbourne Exhibition Centre expansion – Land acquisition (Melbourne) | 17 700 |  | 1 292 | 15 700 | 708 |
| Melbourne Wholesale Markets – Redevelopment (Epping)(a) | tba |  | 280 592 | tba | tba |
| Parkville Gardens (Melbourne) | 43 520 |  | 28 969 | 1 236 | 13 315 |
| Total existing projects(b) | 113 660 |  | 72 262 | 24 011 | 17 387 |
| Total Business and Innovation projects(b) | 120 045 |  | 72 262 | 28 546 | 19 237 |

Source: Department of Business and Innovation

Notes:

(a)	A TEI is not reported at this time due to commercial sensitivities.

(b)	Totals for Department of Business and Innovation projects exclude ‘Melbourne Wholesale Market – redevelopment (Epping)’.

## Completed projects

Princes Pier restoration – Stage 2 (Port Melbourne)

Source: Department of Business and Innovation

# Department of Education and Early Childhood Development

## New projects (a)

($ thousand)

|  |  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| School Education |  |  |  |  |  |  |  |
| Ashwood Secondary College – Modernisation – Construction of administration, new learning areas and gymnasium (Ashwood) |  | 10 500 |  |  | .. | 2 391 | 8 109 |
| Bairnsdale Secondary College – Modernisation – Construction of administration and new learning areas (Bairnsdale) |  | 10 000 |  |  | .. | 2 729 | 7 271 |
| Belvoir Wodonga Special Developmental School – Modernisation – Relocation to new site and facilities – Stage 1 (Wodonga) |  | 5 400 |  |  | .. | 1 355 | 4 045 |
| Birralee Primary School – Modernisation – Refurbish existing classrooms, administration and multi-purpose facility (Doncaster) |  | 3 000 |  |  | .. | 1 540 | 1 460 |
| Boronia K–12 College – Regeneration – Construction of new classrooms, specialist teaching spaces, administration and amenities. Refurbishment of primary classrooms and library – Stage 2 (Boronia) |  |  |  | 15 000 | .. | 2 729 | 12 271 |
| Castlemaine Secondary College – Modernisation – Consolidation of two school sites (Castlemaine) |  | 7 000 |  |  | .. | 1 995 | 5 005 |
| Coatesville Primary School – Planning (Bentleigh East) |  | 260 |  |  | .. | 260 | .. |
| Dingley Primary School – Modernisation – Construction of administration and learning spaces – Stage 2 (Dingley Village) |  | 2 500 |  |  | .. | 1 274 | 1 226 |
| Doreen South Primary School – New school – Construct new primary school including classrooms, music, art, gymnasium, administration and amenities (Doreen) |  | 10 000 |  |  | .. | 595 | 9 405 |
| Eastwood Primary School – Planning (Ringwood East) |  | 350 |  |  | .. | 350 | .. |
| Galvin Park Secondary College – Modernisation – Refurbishment and enhancement of school facilities (Werribee) |  | 14 000 |  |  | .. | 832 | 13 168 |
| Gisborne Secondary College – Modernisation – Refurbishment and enhancement of school facilities (Gisborne) |  | 3 500 |  |  | .. | 500 | 3 000 |
| Golden Square Primary School – Regeneration – Construction of administration and new learning areas (Golden Square) |  | 5 000 |  |  | .. | 1 000 | 4 000 |
| Kingswood Primary School – Minor works – Minor capital works (Dingley Village) |  | 55 |  |  | .. | 55 | .. |
| Koo Wee Rup Secondary College – Planning (Koo Wee Rup) |  | 550 |  |  | .. | 550 | .. |
| Land Acquisitions – Connewarre School Precinct, Cranbourne South West, Epping North, Derinya (various) |  | 20 380 |  |  | .. | 13 380 | 7 000 |
| Laverton P–12 College – Regeneration stage 3 – Construction of new gymnasium, completion of external works and demolition to enable construction of co-located autistic facility (Laverton) |  | 4 000 |  |  | .. | 241 | 3 759 |
| Mirboo North Secondary College – Modernisation – Construction of new specialist teaching facilities (Mirboo North) |  | 7 500 |  |  | .. | 2 889 | 4 611 |
| Montmorency Primary School – Planning (Montmorency) |  | 305 |  |  | .. | 305 | .. |
| Mount Erin Secondary College – Planning (Frankston South) |  | 900 |  |  | .. | 558 | 342 |
| Mount Waverley North Primary School – Modernisation – Construction of learning spaces (Mount Waverley) |  | 1 000 |  |  | .. | 1 000 | .. |
| Mountain Gate Primary School – Planning (Ferntree Gully) |  | 300 |  |  | .. | 194 | 106 |
| Northern Bay P–12 College – Regeneration stage 2 – Construction of Wexford Road P–8 campus and Peacock Avenue P–8 campus (Corio) |  |  | 8 300 |  | .. | 2 000 | 6 300 |
| Officer Secondary College – New school – Planning (Officer) |  | 2 000 |  |  | .. | 1 305 | 695 |
| Ouyen P–12 College – Regeneration – Construction of new primary school facilities (Ouyen) |  |  | 5 000 |  | .. | 750 | 4 250 |
| Phoenix P–12 Community College – Modernisation – Construction of three learning precincts and specialist teaching facilities (Sebastopol) |  | 10 000 |  |  | .. | 3 979 | 6 021 |
| Prahran Secondary College – Feasibility study into the need for additional secondary education provision in the Prahran area (Prahran) |  | 200 |  |  | .. | 125 | 75 |
| Relocatable classroom renewal – Construction and modernisation of relocatable classrooms (statewide) |  | 9 250 |  |  | .. | 4 750 | 4 500 |
| Ringwood North Primary School – Modernisation – Construction of new learning areas (Ringwood North) |  | 3 000 |  |  | .. | 1 561 | 1 439 |
| Robinvale P–12 College – Minor works – Minor capital works (Robinvale) |  | 60 |  |  | .. | 60 | .. |
| Romsey Secondary College – Feasibility study into the need for additional secondary education provision in the Romsey area (Romsey) |  | 250 |  |  | .. | 250 | .. |
| Rosebud Primary School – Planning (Rosebud) |  | 190 |  |  | .. | 190 | .. |
| School Improvement Fund – Refurbishment and minor capital works (statewide) |  | 20 000 |  |  | .. | 20 000 | .. |
| Science laboratories – Refurbishment of science laboratories at three schools (statewide) |  | 1 000 |  |  | .. | 1 000 | .. |
| Seaford North Primary School – Modernisation – Refurbishment of learning areas (Seaford) |  | 875 |  |  | .. | 753 | 122 |
| Seaford Primary School – Modernisation – Refurbishment of learning areas (Seaford) |  | 875 |  |  | .. | 449 | 426 |
| Templestowe College – Modernisation – Refurbishment of specialist teaching facilities (Templestowe Lower) |  | 2 500 |  |  | .. | 250 | 2 250 |
| Wandin Yallock Primary School – Modernisation – Construction of new learning areas, and refurbishment of administration and amenities – Stage 2 (Wandin North) |  | 2 500 |  |  | .. | 500 | 2 000 |
| Wodonga Senior Secondary College – Regeneration – Construction of new administration and learning areas (Wodonga) | 10 000 |  |  |  | .. | 3 006 | 6 994 |
| Woolsthorpe Primary School – Modernisation – Construction of new school facilities (Woolsthorpe) |  | 2 500 |  |  | .. | 1 750 | 750 |
| Total new projects |  | 200 000 |  |  | .. | 79 400 | 120 600 |

Source: Department of Education and Early Childhood Development

Note:

(a)	In addition to the projects listed above, up to $25 million will be available for State co-investment for regional TAFE projects progressing through the Commonwealth Government Education Investment Fund process.

## Existing projects

($ thousand)

|  | Total Estimated Investment |  |  |  | Estimated Expenditure to 30.06.12 |  | Estimated Expenditure 2012-13 | Remaining Expenditure |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| School Education |  |  |  |  |  |  |  |  |  |
| Altona/Bayside regeneration – Regeneration – Bayside P–12 College – Stage 2 (Altona North)(b) | 9 786 |  |  |  |  | 5 109 | 4 677 | .. |  |
| Apollo Bay P–12 College – Planning – Planning funding for forthcoming project (Apollo Bay) | 700 |  |  |  |  | 323 | 377 | .. |  |
| Ashburton Primary School – Modernisation – New classrooms and administration facilities (Ashburton) | 6 000 |  |  |  |  | 3 540 | 2 460 | .. |  |
| Beaufort Education Centre regeneration – Regeneration – Beaufort Primary School, Beaufort Secondary College – Stage 1 (Beaufort) | 2 250 |  |  |  |  | 962 | 1 288 | .. |  |
| Belvoir Wodonga Special Developmental School – Planning – Planning funding for school redevelopment (Wodonga) | 600 |  |  |  |  | 277 | 323 | .. |  |
| Bendigo Education Plan – Regeneration – Weeroona College –Stage 2 (Bendigo) |  |  | 13 500 |  |  | 12 657 | 843 | .. |  |
| Bendigo Senior Secondary College – Modernisation – (Bendigo) | 8 000 |  |  |  |  | 2 163 | 5 837 | .. |  |
| Brighton Secondary College – Modernisation – New science and technology facilities (Brighton East) | 5 000 |  |  |  |  | 302 | 4 698 | .. |  |
| Broadmeadows Special Developmental School – Regeneration – Completion of school redevelopment (Broadmeadows) |  |  |  | 4 000 |  | 772 | 3 228 | .. |  |
| Burwood Heights Primary School – Modernisation – Classrooms, library and administrative facilities (Burwood East) | 1 407 |  |  |  |  | 1 365 | 42 | .. |  |
| Colac Secondary College – Regeneration – Colac Regeneration Project including major redevelopment of facilities – Stage 3 (Colac)(b) | 10 159 |  |  |  |  | 1 914 | 8 245 | .. |  |
| Dandenong High School – Regeneration – Major redevelopment and provision of new school facilities – Stage 3 (Dandenong) |  |  | 10 000 |  |  | 562 | 9 438 | .. |  |
| Eaglehawk Primary School – Modernisation – Refurbishment of existing facilities (Eaglehawk) | 2 000 |  |  |  |  | 923 | 1 077 | .. |  |
| Eltham East Primary School – Modernisation – New classrooms and administration facilities (Eltham)(a) |  |  | 6 062 |  |  | 1 915 | 4 147 | .. |  |
| Essex Heights Primary School – Modernisation – New classrooms and administration facilities (Mount Waverley)(a) | 7 149 |  |  |  |  | 6 903 | 246 | .. |  |
| Frankston Heights Primary School – Modernisation (Frankston)(b) | 1 982 |  |  |  |  | 1 004 | 977 | .. |  |
| Glenroy Specialist School – Replacement schools – Replacement school (Glenroy) | 13 597 |  |  |  |  | 12 349 | 1 248 | .. |  |
| Glenroy Specialist School – Replacement schools – Administration facilities (Glenroy) | 4 000 |  |  |  |  | .. | 4 000 | .. |  |
| Healesville High School – Modernisation – New classrooms, administration, library and specialist facilities (Healesville) | 10 696 |  |  |  |  | 10 256 | 440 | .. |  |
| Heidelberg regeneration – Regeneration – Heidelberg Regeneration Plan Banksia – P–12 school – La Trobe Secondary College, Bellfield Primary School, Haig Street Primary School and Olympic Village Primary School – Stage 1 (Heidelberg Heights) |  |  | 10 893 |  |  | 7 841 | 3 052 | .. |  |
| Horsham Special School – Regeneration – Continuation of Horsham Education Precinct project involving major redevelopment of special school facilities (Horsham) | 7 000 |  |  |  |  | 2 394 | 4 606 | .. |  |
| Hume Valley School – Regeneration – Completion of redevelopment of facilities including performing arts (Broadmeadows) (b) |  |  | 8 818 |  |  | 3 041 | 5 777 | .. |  |
| Knox regeneration – Regeneration – Bayswater Secondary College (Bayswater) (b) | 4 417 |  |  |  |  | 3 538 | 879 | .. |  |
| Knox regeneration – Regeneration – Wantirna College (Wantirna) (b) | 7 990 |  |  |  |  | 4 483 | 3 507 | .. |  |
| Kyabram regeneration – Regeneration – Kyabram P–12 College (Kyabram) (a) | 2 447 |  |  |  |  | 2 390 | 57 | .. |  |
| Land Acquisition – Casey Central East Primary School, Doreen Secondary College, Melton North West Primary School, Officer Special School, Torquay Primary School, Torquay Secondary College (statewide) | 35 800 |  |  |  |  | 30 460 | 5 340 | .. |  |
| Leongatha Secondary College – Regeneration – Continuation of major redevelopment of school facilities (Leongatha) | 10 000 |  |  |  |  | 2 984 | 7 016 | .. |  |
| Lockwood South Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Lockwood South) | 1 000 |  |  |  |  | 859 | 141 | .. |  |
| Manor Lakes P–12 Specialist College – New Schools in Growth Corridors – Continued development of new school(Wyndham Vale) |  |  |  | 9 000 |  | 7 153 | 1 847 | .. |  |
| Noble Park Special Developmental School – Modernisation – Relocation of school (Noble Park) (b) | 11 343 |  |  |  |  | 8 758 | 2 586 | .. |  |
| Northern School for Autism – Modernisation – Continuation of modernisation project including major redevelopment of school facilities (Preston) | 3 000 |  |  |  |  | .. | 3 000 | .. |  |
| Northern School For Autism – Modernisation – Relocation of school, classrooms, arts, library, multi-purpose and administration (Preston) (b) | 9 960 |  |  |  |  | 8 445 | 1 515 | .. |  |
| Officer Special School – New School – New special school construction (Officer) |  | 15 000 |  |  |  | 891 | 13 009 | 1 100 |  |
| Overport Primary School – Modernisation – Teaching and administration spaces (Frankston)(b) | 4 996 |  |  |  |  | 3 748 | 1 248 | .. |  |
| Parkdale Secondary College – Modernisation – Redevelopment of school facilities – Stage 2 (Mordialloc) |  | 5 500 |  |  |  | 320 | 5 180 | .. |  |
| Pembroke Secondary College – Modernisation – Redevelopment including new classrooms, specialist facilities, canteen and amenities – Stage 2 (Mooroolbark) (b) | 9 386 |  |  |  |  | 3 663 | 5 723 | .. |  |
| Point Cook South-East P–9 – New School – Construction of new P–9 school – Stage 1 (Point Cook) | 10 000 |  |  |  |  | 595 | 9 405 | .. |  |
| Ringwood Heights Primary School – Modernisation – Refurbishment of existing facilities (Ringwood North) | 1 000 |  |  |  |  | 32 | 968 | .. |  |
| Rosamond Special School – Modernisation – School to be relocated to new facilities in Braybrook (Maidstone) | 9 500 |  |  |  |  | 2 146 | 7 354 | .. |  |
| Seymour P–12 College – Regeneration – Continuation of major redevelopment of school facilities (Seymour) | 7 000 |  |  |  |  | .. | 7 000 | .. |  |
| Seymour regeneration – Regeneration – Seymour Primary School, Seymour East Primary School, Seymour Special School and Seymour Technical High School – Stage 1 (Seymour) (b) | 4 013 |  |  |  |  | 3 154 | 859 | .. |  |
| Tarneit Central P–9 – New School – Construction of new P–9 school – Stage 1 (Tarneit) | 10 000 |  |  |  |  | 594 | 9 406 | .. |  |
| Toorloo Arm Primary School – Modernisation – Complete redevelopment of school – Stage 2 (Lake Tyers Beach) | 3 000 |  |  |  |  | 1 594 | 1 406 | .. |  |
| Torquay Secondary College – New School – New full size secondary college construction (Torquay) | 26 500 |  |  |  |  | 2 034 | 24 466 | .. |  |
| Victorian Deaf Education Institute – Other – Establishment of Deaf Education Institute (metro various) | 1 660 |  |  |  |  | 1 540 | 120 | .. |  |
| Wangaratta regeneration – Regeneration – Wangaratta High School – Stage 2 (Wangaratta) | 10 800 |  |  |  |  | 7 846 | 2 954 | .. |  |
| Wantirna Heights School (Eastern Autistic School) – Modernisation – completely relocate the school to the Ferntree Gully site – Stage 2 (Wantirna) | 8 000 |  |  |  |  | 1 574 | 6 426 | .. |  |
| Wantirna Heights School (Eastern Autistic school) – Modernisation – Relocation of school, classrooms, arts, library, multi-purpose and administration (Wantirna)(b) | 6 651 |  |  |  |  | 5 788 | 863 | .. |  |
| Western Heights regeneration – Regeneration – Western Heights Secondary College – Stage 2 (Hamlyn Heights) | 13 000 |  |  |  |  | 3 857 | 9 143 | .. |  |
| Western region autistic facility – New facility – Commence construction of P–12 autistic school, co-located at Laverton P–12 College site (Laverton)(c) | 4 000 |  |  |  |  | 114 | 3 886 | .. |  |
| Technical and Further Education |  |  |  |  |  |  |  |  |  |
| Box Hill Institute of TAFE – Integrated and Technical Centre – Elgar Road Campus – Commonwealth supported project (Box Hill) | 34 000 |  |  |  |  | 7 138 | 12 862 | 14 000 |  |
| Chisholm Institute of TAFE – New facility – Berwick Trade Careers Centre (Berwick)(d) | 26 000 |  |  |  |  | 500 | 8 500 | 17 000 |  |
| East Gippsland Institute of TAFE – Design and tender preparation – Port of Sale Education Precinct – Stage 1 (Sale) | 1 500 |  |  |  |  | 1 000 | 500 | .. |  |
| Gordon Institute of TAFE – Design, tender and site preparation – Centre for Biotechnology, Sustainability and Living Well (East Geelong) | 2 000 |  |  |  |  | 1 000 | 1 000 | .. |  |
| Kangan Institute of TAFE – Greener Government Buildings (various) | 1 250 |  |  |  |  | 730 | 520 | .. |  |
| Northern Melbourne Institute of TAFE – Campus redevelopment – Teaching and Learning Centre (Preston) | 24 000 |  |  |  |  | 9 452 | 12 000 | 2 548 |  |
| South-West Institute of TAFE – Greener Government Buildings (various) | 1 860 |  |  |  |  | .. | 1 860 | .. |  |
| TAFE Student Management System (statewide) | 66 930 |  |  |  |  | 66 830 | 100 | .. |  |
| Technical Education Centres (statewide)(e) | 35 250 |  |  |  |  | 27 395 | 7 855 | .. |  |
| University of Ballarat TAFE – Manufacturing Technology Training Centre (Ballarat) | 21 690 |  |  |  |  | 4 309 | 17 381 | .. |  |
| Victoria University Technical Trade centres – Sunshine Campus – Commonwealth supported project (Sunshine) | 44 200 |  |  |  |  | 24 104 | 20 096 | .. |  |
| Wodonga Institute of TAFE – National Logistics and Driver Skills Training Centre (Wodonga) | 16 000 |  |  |  |  | 14 968 | 1 032 | .. |  |
| Adult, Community and Further Education |  |  |  |  |  |  |  |  |  |
| Adult, Community and Further Education Building Maintenance Program (statewide) | 2 000 |  |  |  |  | 1 500 | 500 | .. |  |
| Commonwealth Funding |  |  |  |  |  |  |  |  |  |
| Trade Training Centres – Government Schools (statewide)(f) | 225 700 |  |  |  |  | 120 447 | 105 253 | .. |  |
| Total existing projects | 890 942 |  |  |  |  | 464 505 | 391 789 | 34 648 |  |
| Total Education and Early Childhood Development projects |  | 1 090 942 |  |  |  | 464 505 | 471 189 | 155 248 |  |

Source: Department of Education and Early Childhood Development

Notes:

(a)	The TEI for these projects has changed as a result of rephasing within the New School Construction, Land Acquisition and School Upgrades. This rephasing may be due to a range of factors including inclement weather, latent soil conditions and adverse tender results. The total cost to deliver the New School Construction, Land Acquisition and School Upgrades to the Department has not changed.

(b)	The TEI decrease is due to favourable tender results.

(c)	Funding originally allocated for extension of facilities at Western Autistic School (Niddrie). Project has been rescoped to co-locate at the Laverton P–12 College site.

(d)	The TEI increased by $4.0 million to include the Institute’s contribution.

(e)	This project includes the Ballarat University School of Mines Car Park re-development funding of $3.25 million, which was previously separately disclosed.

(f)	The TEI increased by $79.3 million as a result of additional funding received from the Commonwealth.

## Completed projects

School Education

Altona/Bayside regeneration – Regeneration – Bayside Secondary College – Paisley Senior campus – Stage 1 (Newport)

Avenel Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Avenel)

Bastow Institute of Educational Leadership – Provision of new facilities (Carlton)

Belmont Primary School – Modernisation – Heritage overlay and facilities, classrooms and specialist areas (Belmont)

Bendigo Education Plan – Regeneration – Bendigo South East 7-10 Secondary College, Flora Hill Secondary College and Golden Square Secondary College – Stage 2 (Bendigo)

Beveridge Primary School – Secure the Future of Small Rural Schools – Replace relocatable buildings with permanent facilities (Beveridge)

Blackburn High School – Modernisation – Upgrade of facilities including classrooms, music, admin and specialist facilities – Stage 1 (Blackburn)

Boort regeneration – Regeneration – Boort Primary School, Boort Secondary College (Boort)

Broadmeadows regeneration – Broadmeadows Special Development School – Stage 1 (Broadmeadows)

Broadmeadows regeneration – Hume Senior campus – Regeneration – Broadmeadows Secondary College, Hillcrest Secondary College, Erinbank Secondary College – Stage 2 (Broadmeadows)

Broadmeadows regeneration – Primary Schools (Broadmeadows)

Burwood Heights Primary School – Modernisation – Upgrade of classrooms and administration (Burwood East)

Coimadai Primary School – Modernisation – Small refurbishment (Coimadai)

Collingwood College – Modernisation – General refurbishment and modernisation of classrooms (Collingwood)

Corio/Norlane regeneration – Regeneration – Stage 1 (Corio)

Doveton regeneration – Regeneration – Doveton Heights Primary School, Doveton North Primary School, Eumemmerring Primary School and Endeavour Hills Secondary College (Doveton)

Eltham High School – Modernisation – Upgrade of facilities including classrooms, administration and specialist facilities – Stage 1 (Eltham)

Flemington Primary School – Modernisation – Upgrade of facilities including classrooms (Flemington)

Garfield Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Garfield)

Glen Devon/Glen Orden regeneration – Regeneration – Glen Devon Primary School and Glen Orden Primary Schools (Werribee)

Halls Gap Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Halls Gap)

Hartwell Primary School – Modernisation – General purpose classrooms, library, administration (Camberwell)

Heidelberg regeneration – Regeneration – Charles La Trobe P–12 College – Stage 1 (Heidelberg Heights)

Keysborough/Springvale regeneration – Regeneration – Chandler Secondary College/Coomoora Secondary College (Keysborough)

Keysborough/Springvale regeneration – Regeneration – Keysborough Secondary College, Chandler Secondary College and Coomoora Secondary College (Keysborough)

Keysborough/Springvale regeneration – Regeneration – Keysborough Secondary College, Heatherhill Secondary College and Springvale Secondary College (Springvale South)

Knox regeneration – Regeneration – Boronia Primary School and Boronia Heights College (Boronia)

Laverton regeneration – Regeneration – Laverton Primary School, Laverton Plains Primary School, Laverton Secondary College – Stage 2 (Laverton)

Manor Lakes P–12 Specialist College – New Schools in Growth Areas – New school – Stage 3 (Wyndham Vale)

McKinnon Primary School Modernisation (Ormond)

Merbein regeneration – Regeneration – Merbein P–12 College, Merbein Primary School, Merbein South Primary School, Merbein West Primary School and Merbein Secondary College (Merbein)

Montmorency South Primary School – Modernisation – Modernisation of existing facilities (Montmorency)

Mount Ridley P–12 College – New Schools in Growth Corridors – Classrooms, science, technology, art, graphics, fabrics, home economics facilities (Craigieburn)

Narre Warren North Primary School – Refurbishment – Refurbishment of existing facilities (Narre Warren North)

Navigating the Training System (statewide)

Nepean Special School – Refurbishment – Refurbishment of existing facilities (Seaford)

Ouyen regeneration – Regeneration – Ouyen P–12 College (Ouyen)

Parkdale Primary School – Modernisation – New classrooms, art/craft building, library, staff administration buildings and toilets (Parkdale)

Parkmore Primary School – Modernisation – New classrooms and administration facilities – Stage 2 (Forest Hill)

Parkmore Primary School – Modernisation – Upgrade of classrooms and administration (Forest Hill)

Patterson Lakes Primary School – Refurbishment – Refurbishment of existing facilities (Patterson Lakes)

Pembroke Secondary College – Modernisation – Pembroke Secondary College – Two campuses – Stage 1 (Mooroolbark)

Relocatable Classroom Renewal 2009-10 (statewide)

Sandringham Primary School – Refurbishment – Refurbishment of existing facilities (Sandringham)

Tarneit 10–12 – New Schools in Growth Corridors – New senior secondary college – Stage 1 (Tarneit)

Tawonga Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Tawonga)

Technical Wings and Trade Equipment for Government Schools – (statewide)

Thomastown regeneration – Regeneration (Thomastown)

Timbarra P–9 – New Schools in Growth Corridors – Provision of facilities including 7–9 learning neighbourhood (Science, technology and resources) and completion of gymnasium (drama, music, food technology and café) (Berwick)

Toolamba Primary School – Fire Reinstatement – Classrooms and administration facilities (Toolamba)

Toolamba Primary School – Secure the Future of Small Rural Schools – Replacement relocatable buildings with permanent facilities (Toolamba)

Wandin Yallock Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Wandin North)

Western Port Secondary College – Modernisation – Home economics, upgrade of existing physical education, canteen, senior student lounge, staff work, general purpose classrooms (Hastings)

Whitehorse Primary School – Regeneration – Nunawading Primary School, Springview Primary School (Nunawading)

Woady Yaloak Primary School – Secure the Future of Small Rural Schools – Relocatable classroom renewal (Smythesdale)

Wooragee Primary School – Secure the Future of Small Rural Schools – Replacement relocatable buildings with permanent facilities (Wooragee)

Yarrabah School – Refurbishment – Refurbishment of existing facilities (Aspendale)

Technical and Further Education

Automotive Centre of Excellence – Kangan Batman (Docklands)

Aviation Training Academy – Centre of Excellence (Tullamarine)

Central Gippsland Institute of TAFE (GippsTAFE) – Commonwealth supported project – Chadstone Campus Development (Chadstone)

East Gippsland Institute of TAFE – Commonwealth supported project – Learning and Common Centre Redevelopment (Bairnsdale)

Holmesglen Institute of TAFE – International centre and teaching facility (Chadstone)

Northern Melbourne Institute of TAFE – Campus redevelopment stage 1 (Epping)

TAFE institute specialist teaching equipment – Funding provided to TAFE institutes to purchase specialist equipment (statewide)

TAFE institute specialist teaching equipment (statewide)

Commonwealth Funding

Primary Schools for the 21st century (statewide)

Science and language centres (statewide)

Source: Department of Education and Early Childhood Development

# Department of Health

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Ballarat Hospital – Additional beds, ambulatory care and helipad (Ballarat) | 46 363 |  | .. | 5 500 | 40 863 |
| Castlemaine Hospital – Upgrade (Castlemaine) | 10 000 |  | .. | 500 | 9 500 |
| Charlton Hospital – Reconstruction (Charlton)(a) | 22 700 |  | .. | 2 000 | 20 700 |
| Critical care capacity – Expansion (statewide) | 2 400 |  | .. | 2 400 | .. |
| Frankston Hospital – Emergency department redevelopment (Frankston) | 39 964 |  | .. | 1 000 | 38 964 |
| Geelong Hospital – Major upgrade (Geelong)(b) | 93 270 |  | .. | 3 810 | 89 460 |
| Kilmore and District Hospital –Redevelopment (Kilmore)(c) | 20 000 |  | .. | 2 000 | 18 000 |
| Monash Children's Hospital – Planning and development (Clayton)(d) | 15 800 |  | 5 000 | 6 500 | 4 300 |
| New mental health beds Stage 2 (metro)(e) | 7 800 |  | .. | 2 300 | 5 500 |
| Radiotherapy services for South West Victoria (Warrnambool) | 5 000 |  | .. | 200 | 4 800 |
| Regional mother-baby mental health units (rural) | 6 000 |  | .. | 900 | 5 100 |
| Royal Victorian Eye and Ear Hospital Redevelopment – planning and development (East Melbourne) |  | 2 000 | .. | 2 000 | .. |
| Securing our Health System – Medical equipment replacement program (statewide) | 35 000 |  | .. | 35 000 | .. |
| Securing our Health System – Statewide infrastructure replacement program (statewide) | 25 000 |  | .. | 25 000 | .. |
| Seymour Hospital chemotherapy chairs (Seymour) | 2 000 |  | .. | 200 | 1 800 |
| Sunshine Hospital critical care services (Sunshine) | 15 100 |  | .. | 3 100 | 12 000 |
| Swan Hill Hospital – Aged care redevelopment (Swan Hill) | 18 000 |  | .. | 58 | 17 942 |
| Western Health food services (metro) | 6 400 |  | .. | 1 500 | 4 900 |
| Total new projects | 372 797 |  | 5 000 | 93 968 | 273 829 |

Source: Department of Health

Notes:

(a)	The project will be cost shared between the Commonwealth and the State under the Natural Disaster Relief and Recovery Arrangements.

(b)	The TEI for this initiative includes a $26.07 million contribution from the Commonwealth as part of the Regional Cancer Centre initiative.

(c)	The TEI for this initiative includes a $10 million contribution from the Commonwealth’s Health and Hospital Fund – Round 3.

(d)	The TEI for this initiative includes $8.5 million allocated in the 2011-12 Budget for land acquisition and planning and $7.3 million allocated in the 2012-13 Budget for the continuation of planning and further development to deliver the next stage of the Government’s election commitment. Further funding to complete the project will be provided in a future budget.

(e)	The TEI for this initiative includes a $6 million contribution from the Commonwealth under the National Partnership Agreement on Supporting Mental Health Reform.

## Existing projects

($ thousand)

|  |  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Austin Health community care unit (Heidelberg) |  | 14 200 |  |  | 3 800 | 10 400 | .. |
| Ballarat Base Hospital – Redevelopment (Ballarat) | 20 000 |  |  |  | 14 600 | 5 400 | .. |
| Ballarat Regional Integrated Cancer Centre (Ballarat)(a) |  | 55 000 |  |  | 40 000 | 15 000 | .. |
| Barwon Health/Geelong Health – Expanding health capacity (Geelong) |  | 26 600 |  |  | 3 300 | 23 300 | .. |
| Bendigo Hospital – Enabling works Stage 1 (Bendigo) |  | 54 960 |  |  | 41 100 | 13 860 | .. |
| Bendigo Hospital – Redevelopment (Bendigo) |  | 575 000 |  |  | 13 443 | 44 357 | 517 200 |
| Box Hill Hospital – Redevelopment (Box Hill) |  | 447 500 |  |  | 39 740 | 137 560 | 270 200 |
| Casey Hospital expansion – planning and development (Berwick) |  | 1 000 |  |  | 250 | 750 | .. |
| Coleraine Hospital – Redevelopment (Coleraine)(b) |  | 25 800 |  |  | 9 400 | 12 800 | 3 600 |
| Dandenong Hospital – Mental health redevelopment and expansion (Dandenong) |  | 66 000 |  |  | 59 000 | 7 000 | .. |
| Echuca Hospital – Redevelopment (Echuca) |  | 40 000 |  |  | 3 000 | 14 000 | 23 000 |
| Frankston Hospital – Inpatient expansion (Frankston) |  | 35 959 |  |  | 1 000 | 14 000 | 20 959 |
| Geelong residential aged care – Retention of surplus public land for residential aged care (metro) |  |  | 2 000 |  | 1 000 | 1 000 | .. |
| Geelong Hospital – Enhanced capacity works (Geelong) |  | 28 670 |  |  | 22 460 | 6 210 | .. |
| Geelong Hospital upgrade – Enabling and decanting works (Geelong) |  | 8 330 |  |  | 5 000 | 3 330 | .. |
| Healesville Hospital – Upgrade (Healesville) |  | 3 000 |  |  | 1 710 | 1 290 | .. |
| Improving ambulance service delivery – Outer metropolitan Melbourne (metro) |  | 21 231 |  |  | 3 002 | 11 545 | 6 684 |
| Improving ambulance service delivery – Regional and rural (rural) |  | 3 950 |  |  | 3 750 | 200 | .. |
| Kerang District Health – Residential aged care redevelopment (Kerang) |  | 17 850 |  |  | 500 | 9 000 | 8 350 |
| Kingston Centre redevelopment – Stage 2 (Cheltenham) |  | 45 000 |  |  | 40 500 | 4 500 | .. |
| Leongatha Hospital – Redevelopment stage 2 (Leongatha)(c) |  | 26 500 |  |  | 5 000 | 21 500 | .. |
| Maroondah Hospital – Expansion (Ringwood East) |  | 21 987 |  |  | 750 | 8 000 | 13 237 |
| Mental Health inpatient beds – Stage 1 (Sunshine) |  | 1 800 |  |  | 900 | 900 | .. |
| Mildura Base Hospital – Expansion (Mildura) |  | 5 000 |  |  | 300 | 2 700 | 2 000 |
| Mobile Intensive Care Ambulance (MICA) single responder units (rural) |  | 1 000 |  |  | 500 | 500 | .. |
| Monash Children's Hospital – Acute and intensive care services expansion (Clayton)(d) |  | 10 980 |  |  | 9 105 | 1 875 | .. |
| MonashLink Community Health Service (Glen Waverley)(e) |  | 9 100 |  |  | 7 000 | 2 100 | .. |
| Motorcycle paramedic unit (Melbourne) |  | 1 000 |  |  | 500 | 500 | .. |
| North Richmond Community Health Centre – Relocation (North Richmond) |  | 22 500 |  |  | 21 000 | 1 500 | .. |
| Northern Hospital emergency department expansion (Epping) |  | 24 480 |  |  | 2 450 | 9 790 | 12 240 |
| Olivia Newton-John Cancer and Wellness Centre – Stage 2A (Heidelberg) |  | 40 000 |  |  | 29 000 | 10 000 | 1 000 |
| Olivia Newton-John Cancer and Wellness Centre – Stage 2B (Heidelberg) |  | 31 969 |  |  | 3 826 | 28 143 | .. |
| Royal Children's Hospital ICT investment (Parkville) |  | 23 947 |  |  | 5 000 | 7 175 | 11 772 |
| Royal Melbourne Hospital – Allied Health redevelopment (Parkville) |  | 9 980 |  |  | 9 120 | 860 | .. |
| Royal Talbot Rehabilitation Centre – Mellor Ward refurbishment (Heidelberg) |  | 5 876 |  |  | 200 | 3 000 | 2 676 |
| Rural capital support (rural) |  | 56 000 |  |  | 5 000 | 15 300 | 35 700 |
| Safety of women in care (statewide) |  | 4 000 |  |  | 1 000 | 1 000 | 2 000 |
| Sunshine Hospital – Expansion and redevelopment stage 3 (Sunshine) |  |  | 90 500 |  | 64 610 | 25 890 | .. |
| Upgrade and build ambulance stations (non-metro various) |  | 16 000 |  |  | 2 000 | 5 000 | 9 000 |
| Warragul Hospital – Emergency department upgrade (Warragul) |  | 2 000 |  |  | 500 | 1 500 | .. |
| Warrnambool Hospital – Redevelopment stage 1C (Warrnambool) |  |  |  | 26 200 | 20 200 | 6 000 | .. |
| Youth prevention and recovery care services (statewide) |  | 8 000 |  |  | 5 020 | 2 980 | .. |
| Commonwealth funding |  |  |  |  |  |  |  |
| Gippsland Cancer Centre – Expansion (Traralgon) (f) |  | 22 000 |  |  | 3 880 | 18 120 | .. |
| Improving hospital services – Emergency department/elective surgery (statewide)(g) |  | 89 400 |  |  | 70 750 | 18 650 | .. |
| Improving hospital services – Sub-acute (statewide)(g) |  | 186 900 |  |  | 31 840 | 90 960 | 64 100 |
| Statewide enhancements to regional cancer centres (statewide)(f) |  | 9 500 |  |  | .. | 9 500 | .. |
| Total existing projects |  | 2 238 669 |  |  | 606 005 | 628 945 | 1 003 718 |
| Total Health projects |  | 2 611 466 |  |  | 611 005 | 722 913 | 1 277 547 |

Source: Department of Health

Notes:

(a) 	The TEI for this initiative includes a $42 million contribution from the Commonwealth Government as part of the Regional Cancer Centre Initiative.

(b)	The TEI for this initiative includes a $600 000 contribution from the Western District Health Service.

(c) 	The TEI of this initiative includes a contribution from the Gippsland Southern Health Service.

(d) 	The TEI for this initiative includes a $350 000 contribution from the Ronald McDonald House Monash.

(e)	The TEI for this initiative includes a $3.6 million contribution from the MonashLink Community Health Service.

(f) 	These initiatives have been funded through the Commonwealth Government’s Regional Cancer Centre initiative.

(g)	These initiatives have been funded though the National Partnership Agreement on Improving Hospital Services.

## Completed projects

Ambulance services – Whittlesea/Kinglake service upgrade (Kinglake)

Barwon Health Geelong Hospital – Masterplan (Geelong)

BreastScreen Victoria – Digital technology roll-out (statewide)

Charlton Hospital – Planning (Charlton)

Dandenong Hospital emergency department redevelopment (Dandenong)

Doutta Galla Kensington Community Health Centre – Planning and development (Kensington)

Eating disorder day program (Parkville)

Ensuring our hospitals are as clean and safe as possible – Equipment (statewide)

HealthSMART shared information and communication technology (ICT) operations (statewide)

Increasing critical care capacity (statewide)

Maryborough District Health Service – Medical imaging (Maryborough)

MonashLink Community Health Centre Oakleigh (Oakleigh)

Northern Health Catheterisation – Laboratory expansion (Epping)

Redevelopment of the Royal Victorian Eye and Ear Hospital – Planning (East Melbourne)

Rochester and Elmore District Health Service – Rochester Theatre and Hospital redevelopment (Rochester)

Securing Our Health System – Medical equipment replacement program (statewide)

Securing Our Health System – Hospital infrastructure renewal program (statewide)

Sunbury Day Hospital – Stage 2 (Sunbury)

Sunshine Hospital expansion and redevelopment – Stage 2 (Sunshine)

Warrnambool Hospital redevelopment – Stage 1B (Warrnambool)

Werribee Mercy Hospital expansion – Stage 1 (Werribee)

Source: Department of Health

# Department of Human Services

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Fire risk management – Children and people with a disability (statewide) | 10 000 | .. | 5 000 | 5 000 |
| Responding to demands for residential out-of-home care (statewide) | 9 136 | .. | 704 | 8 432 |
| Victorian Youth Foyers – Achieving sustainable education, employment and housing outcomes for young people (Broadmeadows) | 7 050 | .. | 4 224 | 2 826 |
| Youth Justice Centres – Increasing capacity and improving infrastructure (statewide) | 54 453 | .. | 19 300 | 35 153 |
| Total new projects | 80 639 | .. | 29 228 | 51 411 |

Source: Department of Human Services

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Addressing the long-term future for youth justice custodial services – Design and planning (statewide) | 1 000 | 180 | 820 | .. |
| Expanding accommodation with support (statewide) | 11 079 | 4 450 | 3 700 | 2 929 |
| My Future My Choice (MFMC) – Stage 2 (statewide) | 13 777 | 13 484 | 293 | .. |
| Work and Learning Centres – Construction (statewide) | 500 | 200 | 300 | .. |
| Total existing projects | 26 356 | 18 314 | 5 113 | 2 929 |
| Total Human Services projects | 106 995 | 18 314 | 34 341 | 54 339 |

Source: Department of Human Services

## Completed projects

Foyer model for housing and support for young people – Design and planning (statewide)

Melbourne Youth Justice Centre refurbishment (Parkville)

Out-of-home care – Upgrading existing residential care facilities (statewide)

Redevelopment of community facilities – Building inclusive communities (statewide)

Source: Department of Human Services

# Department of Justice

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Bushfire Response – retreat and resettlement strategy – Phase 2 (statewide) |  | 20 237 | .. | 20 237 | .. |
| New Children’s Court at Broadmeadows (Broadmeadows) | 10 000 |  | .. | 10 000 | .. |
| Emergency Services Communications (statewide) |  | 1 411 | .. | 1 411 | .. |
| Increase prison capacity (statewide)(a) |  | 670 410 | .. | 60 792 | 609 618 |
| High Security Prisoner – asset enhancement phase 1 (statewide) | 1 300 |  | .. | 650 | 650 |
| Peninsula Link fixed digital safety cameras – Equipment (statewide) | 9 575 |  | .. | 8 937 | 638 |
| Police Station infrastructure to accommodate 1 700 Frontline Police and 940 Protective Services officers – Asset enhancement (statewide) | 48 718 |  | .. | 14 209 | 34 509 |
| Upgrade Police Stations Stage 2 (various)(b) | 47 707 |  | .. | 16 680 | 31 027 |
| Expansion of new model conferencing (statewide) | 1 320 |  | .. | 1 256 | 64 |
| Improving the response to sexual assault – Multi-disciplinary centres (statewide) | 4 918 |  | .. | 2 134 | 2 784 |
| Total new projects | 815 596 |  | .. | 136 306 | 679 290 |

Source: Department of Justice

Notes:

(a)	This initiative includes the following projects: Additional Prison Beds (statewide) and New Male Prison.

(b)	This initiative includes the following projects: completion of new police stations at Waurn Ponds and Emerald, a new police residence in Axedale and the Essendon Operational Tactics and Safety Training complex.

## Existing projects

($ thousand)

|  | Total Estimated Investment |  |  |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Additional Prison Beds – Asset enhancement (statewide) | 37 000 |  |  |  |  | 18 448 | 18 552 | .. |
| Automated number plate recognition (statewide)(a) | 1 036 |  |  |  |  | 1 026 | 10 | .. |
| Building confidence in corrections – Construction/asset enhancement (statewide) | 108 736 |  |  |  |  | 87 049 | 21 687 | .. |
| Community Crime Prevention Program – Upgrade police stations (statewide) | 30 150 |  |  |  |  | 19 350 | 4 800 | 6 000 |
| Emergency Services Communications – asset enhancement (Melbourne) |  |  |  | 8 495 |  | 1 752 | 5 148 | 1 595 |
| Infringement management and enforcement services – Enhancement/equipment (statewide)(b) |  |  | 34 363 |  |  | 14 417 | 19 946 | .. |
| Managing court demand (Melbourne) |  |  |  |  | 2 475 | 2 091 | 339 | 45 |
| Responding to increased demand for men’s prison accommodation – New asset (Melbourne) |  | 28 000 |  |  |  | 16 489 | 11 511 | .. |
| Responding to increased demand for women’s prison accommodation – Construction/enhancement (statewide) |  | 21 724 |  |  |  | 19 753 | 1 971 | .. |
| State coronial services redevelopment(c) |  | 102 676 |  |  |  | 47 957 | 32 187 | 22 532 |
| Upgrade to the Victoria Police Academy (statewide) |  | 15 350 |  |  |  | 2 300 | 13 050 | .. |
| Victoria Police accommodation strategy – Construction (Melbourne)(d) |  | 69 820 |  |  |  | 2 296 | 10 000 | 57 524 |
| Victoria Police global asset management strategy – Equipment (statewide) |  | 6 000 |  |  |  | 4 860 | 1 140 | .. |
| Victoria Police physical assets building – Regional police stations program construction (statewide) |  | 9 280 |  |  |  | 6 050 | 3 230 | .. |
| Victoria Police Physical Assets Building – Victoria Police Stations Program – Castlemaine Police Station – Construction (Castlemaine) |  |  | 12 000 |  |  | 1 884 | 4 200 | 5 916 |
| Total existing projects | 487 105 |  |  |  |  | 245 722 | 147 771 | 93 612 |
| Total Justice projects | 1 302 701 |  |  |  |  | 245 722 | 284 077 | 772 902 |

Source: Department of Justice

Notes:

(a)	The TEI has increased by $0.27 million due to reclassification of funding from output to capital.

(b) 	The TEI has increased by $6.4 million due to reclassification of funding from output to capital and inclusion in this project of funding for the Liquor Control Reform.

(c)	The TEI has increased by $33.0 million as this initiative now incorporates the Coroners Court site remediation and the Donor Tissue Bank.

(d)	The TEI has decreased by $10.7 million due to a change of project scope.

## Completed projects

Ararat Police Station (Police Stations Program 2007-08) – Construction (Ararat)

Bayside Police Station (Police Stations Program 2007-08) – Construction (Sandringham)

Box Hill Police Station (Police Stations Program 2007-08) – Construction (Box Hill)

Corrections urgent demand management and prison bed strategy – Construction/ enhancement (statewide)

Kyneton Police Station (Police Stations Program 2007-08) – Construction (Kyneton)

Lilydale Police Station – Construction (Lilydale)

Marysville Police Station and residence – Construction (Marysville)

Melbourne North Police Station – Construction (Carlton/North Melbourne)

Office of Public Prosecutions accommodation – Enhancement (Melbourne)

Police brawler vans (statewide)

Police stations priority upgrade program – Asset enhancement (statewide)

Relocation of Emergency Services Telecommunications Authority State Emergency Coordination Centre (metro various)

Road safety initiatives – Enhancement (statewide)

Sunbury Police Station (Police Stations Program 2007-08) – Construction (Sunbury)

Swan Hill Police Station (Police Stations Program 2007-08) – Construction (Swan Hill)

Victoria Police forensic capability – Equipment (statewide)

Victoria Police physical assets building – Regional Police Stations Program stage 10 – Korumburra Police Station – Construction (Korumburra)

Victoria Police physical assets building – Regional Police Stations Program stage 10 – Lara Police Station – Construction (Lara)

Victoria Police physical assets building – Regional Police Stations Program stage 10 – Mortlake Police Station – Construction (Mortlake)

Victoria Police physical assets building – Regional Police Stations Program stage 10b – Buninyong Police Station – Construction (Buninyong)

Victoria Police physical assets building – Regional Police Stations Program stage 10b – Koo Wee Rup Police Station – Construction (Koo Wee Rup)

Victoria State Emergency Service command and control and operational capability – New asset (statewide)

Source: Department of Justice

# Department of Planning and Community Development

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Shrine of Remembrance (Melbourne) | 22 500 | .. | 6 300 | 16 200 |
| Total new projects | 22 500 | .. | 6 300 | 16 200 |

Source: Department of Planning and Community Development

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Broadmeadows central activities area – Upgrade (Broadmeadows) | 59 232 | 15 652 | 18 680 | 24 900 |
| Central activities areas and strategic sites (statewide)(a) | 34 389 | 9 858 | 11 531 | 13 000 |
| Footscray central activities area (Footscray) | 51 393 | 47 860 | 3 293 | 240 |
| Geelong Activities Area – Stage 3 – Upgrade works (Geelong)(b) | 25 022 | 9 916 | 2 312 | 12 794 |
| Melbourne Cricket Ground – Southern Stand redevelopment and Yarra Park landscaping (Melbourne) | 6 000 | 4 000 | 2 000 | .. |
| Northbank Promenade – Access and safety improvements construction (Melbourne) | 15 100 | 12 100 | 3 000 | .. |
| State Multi-Discipline Shooting Centre (non-metro) | 12 480 | .. | 12 480 | .. |
| Statewide electronic planning applications online – IT upgrade (Melbourne) | 6 962 | 5 165 | 1 797 | .. |
| Total existing projects | 210 578 | 104 551 | 55 093 | 50 934 |
| Total Planning and Community Development projects | 233 078 | 104 551 | 61 393 | 67 134 |

Source: Department of Planning and Community Development

Notes:

(a)	The TEI has increased by $14.7 million due to the reallocation of funding from the Broadmeadows Government Services Building project.

(b)	This project was funded by the previous Government.

## Completed projects

Aboriginal Cultural Heritage information system – IT system (Melbourne)

Investment in outdoor recreation infrastructure – Upgrades (statewide)

Ringwood central activities area – Stage 1 upgrade works (Ringwood)

Source: Department of Planning and Community Development

# Department of Premier and Cabinet

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Arts Centre Melbourne critical works (Southbank) | 3 650 | .. | 3 650 | .. |
| Geelong Performing Arts Centre – Critical works (Geelong) | 2 000 | .. | 2 000 | .. |
| Arts Centre Melbourne – Supporting the reopening of Hamer Hall (Southbank) | 7 250 | 6 840 | 410 | .. |
| Museum Victoria – Exhibition renewal program (Melbourne) | 3 350 | .. | .. | 3 350 |
| Protection and preservation of Government House (Melbourne) | 1 000 | .. | 1 000 | .. |
| State Theatre – Orchestra pit works (Southbank) | 4 000 | 1 070 | 2 930 | .. |
| Cultural Agencies State collections management initiative (Melbourne) | 6 000 | .. | .. | 6 000 |
| Total new projects | 27 250 | 7 910 | 9 990 | 9 350 |

Source: Department of Premier and Cabinet

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Circus Oz (Melbourne)(a) | 2 920 | 2 336 | 584 | .. |
| Contribution to Circus Oz relocation (Melbourne) | 15 000 | .. | 14 700 | 300 |
| Cultural asset maintenance fund (statewide)(a) | 19 616 | 13 966 | 5 650 | .. |
| Public Record Office Victoria support plan (North Melbourne)(a) | 5 141 | 3 111 | 2 030 | .. |
| Southbank Cultural Precinct – Redevelopment (Southbank)(a) | 124 005 | 119 130 | 4 875 | .. |
| Total existing projects | 166 682 | 138 543 | 27 839 | 300 |
| Total Premier and Cabinet projects | 193 932 | 146 453 | 37 829 | 9 650 |

Source: Department of Premier and Cabinet

Note:

(a)	The TEI has decreased due to reclassification of funding from capital to output.

## Completed projects

Establishment of the Independent Broad-based Anti-corruption Commission (Melbourne)

National Gallery of Victoria International 150th Anniversary – Renewal of key gallery and public spaces (Melbourne)

Scienceworks visitor and community safety refurbishment (Spotswood)

Source: Department of Premier and Cabinet

# Department of Primary Industries

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Advanced computing for biological and farm systems research – System replacement (statewide) | 4 420 |  | 3 820 | 600 | .. |
| Consolidating accommodation metro and regional (Attwood) |  | 52 470 | 8 449 | 18 192 | 25 829 |
| Consolidating accommodation (Warrnambool) | 8 250 |  | 2 700 | 5 550 | .. |
| Controlled environments for developing new crops – Development (statewide) | 10 500 |  | 5 766 | 4 734 | .. |
| Lysterfield Lake Park – Land purchase (Lysterfield) | 3 000 |  | 1 620 | 60 | 1 320 |
| Natural disaster emergencies – System development (Melbourne)(a) | 5 141 |  | 2 289 | 1 521 | 1 331 |
| Replacement of fisheries catch and effort data and information system – System replacement (Melbourne) | 2 693 |  | 2 586 | 107 | .. |
| Systems for enhanced farm services – System development (statewide)(b) | 14 704 |  | 1 284 | 6 582 | 6 838 |
| Total existing projects | 101 178 |  | 28 514 | 37 346 | 35 318 |
| Total Primary Industries projects | 101 178 |  | 28 514 | 37 346 | 35 318 |

Source: Department of Primary Industries

Notes:

(a) 	This project has been delayed due to redirected services for locust and flood emergencies.

(b)	The TEI has decreased due to reclassification of funding from capital to output.

## Completed projects

Resource rights allocation and management capability – System replacement (Melbourne)(a)

Source: Department of Primary Industries

Note:

(a) 	Remaining expenditure to complete this project is output related.

# Department of Sustainability and Environment

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Business Systems Reform Project (metro)(a) | 13 874 | 9 756 | 4 118 | .. |
| Northern Victoria Irrigation Renewal Project – Stage 2 (non-metro various) (b) | 285 452 | 2 385 | 7 153 | 275 914 |
| Reducing Fire Risk – expanding the Planned Burning Program to 390 000 hectares – asset (statewide) | 10 675 | .. | 10 675 | .. |
| Silviculture seed extraction and storage (statewide)(c) | 4 616 | 923 | 924 | 2 769 |
| Zoos Victoria's asset management strategy (statewide) | 13 700 | .. | 8 700 | 5 000 |
| Total new projects | 328 317 | 13 064 | 31 570 | 283 683 |

Source: Department of Sustainability and Environment

Notes:

(a) 	This project is managed by the Environment Protection Authority.

(b)	This represents the capital component of the $1.2 billion Northern Victoria Irrigation Renewal Project Stage 2 agreement between the State and Commonwealth Governments.

(c)	This project was funded from the Store Suspense Trust Fund.

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Barwon Water Shell Recycling Project – Construction (Barwon) | 29 220 | 27 220 | 2 000 | .. |
| Black Rock Water Recycling Project (Geelong) | 10 000 | 6 000 | 4 000 | .. |
| Fire protection access – Bridge replacement (non-metro various) | 52 839 | 51 589 | 1 250 | .. |
| Fire web (non-metro various) (a) | 28 560 | 8 550 | 7 830 | 12 180 |
| Flood warning system recovery and improvement (statewide)(b) | 8 721 | 4 791 | 1 400 | 2 530 |
| Grasslands (metro various) (c) | 180 000 | 20 000 | 20 000 | 140 000 |
| Improved bushfire prevention, preparedness, response and recovery (statewide)(d) | 37 170 | 17 946 | 9 743 | 9 481 |
| Increased planned burning (statewide)(a) | 8 170 | 7 170 | 1 000 | .. |
| Northern Victoria Irrigation Renewal Project (non-metro various) (a) | 556 967 | 496 285 | 50 174 | 10 508 |
| Project 000 Response (statewide)(a) | 23 469 | 17 469 | 6 000 | .. |
| Restoring and re-opening Victoria's parks (statewide)(b) | 9 248 | 5 079 | 4 169 | .. |
| River Red Gums (non-metro various) | 6 510 | 2 670 | 3 840 | .. |
| Victorian Water Trust assets – Upgrades (non-metro various) | 139 296 | 133 382 | 5 914 | .. |
| Walking trails (statewide)(e) | 979 | 449 | 420 | 110 |
| Total existing projects | 1 091 149 | 798 600 | 117 740 | 174 809 |
| Total Sustainability and Environment projects | 1 419 466 | 811 664 | 149 310 | 458 492 |

Source: Department of Sustainability and Environment

Notes:

(a)	The TEI has increased due to the reclassification of funding from output to capital.

(b)	The TEI has decreased due to lower than expected flood related damages.

(c)	The TEI has decreased due to lower contributions from developers.

(d)	The TEI has decreased due to a variation in project scope and the reclassification of funding from capital to output.

(e)	The TEI has decreased due to the reclassification of funding from capital to output.

## Completed projects

Asset replacement and renewal at Victoria's parks and public land (statewide)

Cardinia North Parklands (Cardinia)

Cranbourne – Land acquisition (Cranbourne)

E-Conveyancing (statewide)

Enhancing Victoria's parks and reserves (statewide)

Flood recovery and repair on public land (statewide)

Geelong – Melbourne pipeline (non-metro various)

Kokoda Track Memorial Walk upgrade (Ferntree Gully)

National reserve – Land acquisition (metro various)

September 2010 floods (statewide)

Statewide plan for bushfire recovery – Community and visitor facilities (statewide)

Sustainable management of Victoria's parks – Renewal (statewide)

Warrnambool Roof Harvesting Project (Warrnambool)

Source: Department of Sustainability and Environment

# Department of Transport

## New projects

($ thousand)

|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 |  | Estimated Expenditure 2012-13 |  | Remaining Expenditure |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ballarat Western Link Road (Ballarat) (a) | 38 000 |  |  | 871 |  | 4 129 |  | 33 000 |  |
| Dingley Bypass between Warrigal Road to Westall Road (Dingley)(b) | 155 700 |  |  | 4 544 |  | 40 956 |  | 110 200 |  |
| Local ports critical infrastructure works (statewide) | 22 931 |  |  | .. |  | 5 750 |  | 17 181 |  |
| Better Roads – Rural Arterial Roads Projects |  |  |  |  |  |  |  |  |  |
| Hume Freeway – rest area upgrades (non-metro various) | 5 990 |  |  | 250 |  | 3 240 |  | 2 500 |  |
| Koo Wee Rup Bypass (Koo Wee Rup) (c) |  | 66 000 |  |  | 2 670 |  | 16 160 |  | 47 170 |
| Rural overtaking lanes (non-metro various)(d) | 7 130 |  |  | .. |  | 3 219 |  | 3 911 |  |
| Western Highway – Duplication from Beaufort to Buangor (non-metro various) | 42 200 |  |  | .. |  | 1 970 |  | 40 230 |  |
| Better Roads – Metropolitan (including Outer Metropolitan) |  |  |  |  |  |  |  |  |  |
| Cardinia Road upgrade between Princes Highway and Pakenham Bypass (Cardinia Shire) | 1 020 |  |  | .. |  | 1 020 |  | .. |  |
| Managed motorways – West Gate Freeway (Williamstown Road to M80 Ring Road) (metro various) | 12 500 |  |  | .. |  | 6 100 |  | 6 400 |  |
| Metropolitan grade separations: | 349 800 |  |  | 2 500 |  | 53 262 |  | 294 038 |  |
| - Mitcham Road and Rooks Road rail grade separation project (Mitcham) |  |  |  |  |  |  |  |  |  |
| - Springvale Road rail grade separation project (Springvale) |  |  |  |  |  |  |  |  |  |
| Narre Warren-Cranbourne Road duplication between Pound Road and Thompson Road (Narre Warren South) | 49 000 |  |  | .. |  | 4 500 |  | 44 500 |  |
| Transport corridor reservation (metro various) (e) | tba |  |  | tba |  | tba |  | tba |  |
| Stud Road Improvement Project – Boronia Road to Mountain Highway (Bayswater) | 11 750 |  |  | .. |  | 1 420 |  | 10 330 |  |
| Total new projects (f) | 762 021 |  |  | 10 835 |  | 141 726 |  | 609 460 |  |

Source: Department of Transport

Notes:

(a)	The TEI includes $2.5 million planning funding which was previously published in 2011-12 Budget.

(b)	The TEI includes $20 million planning funding which was previously published in 2011-12 Budget.

(c)	The TEI includes $50 million funding announced in the 2011-12 Budget.

(d)	This project includes funding for delivery of an additional two passing lanes on Melbourne-Lancefield Road (first two lanes funded in 2011-12), construction of a passing lane on Hyland Highway (planning funding in 2011-12) and additional funding for delivery of Strzelecki Highway (rural overtaking lanes).

(e)	Provision has been made for compensation claims that may arise from Public Acquisition Overlays.

(f)	Totals for Department of Transport projects exclude ‘Transport corridor reservation (metro various)’.

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Construction of Mornington bus interchange (Mornington) | 450 |  | 200 | 250 | .. |
| Cycling package (statewide)(a)(b) | 15 273 |  | 10 495 | 4 778 | .. |
| Doncaster Area Rapid Transit (DART) (metro various) | 41 500 |  | 30 500 | 11 000 | .. |
| Geelong Ring Road Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong) | 65 000 |  | 45 392 | 16 500 | 3 108 |
| M80 upgrade – Stage 1A Sydney Road to Calder Freeway (metro various) | 129 080 |  | 50 843 | 55 958 | 22 279 |
| M80 upgrade – Stage 1B Western Highway to Sunshine Avenue (metro various) (c) | 59 000 |  | 12 800 | 8 593 | 37 607 |
| M80 upgrade – Stage 1C Edgars Road to Plenty Road (metro various)(d) | 108 820 |  | 2 260 | 27 030 | 79 530 |
| Metropolitan level crossings – Development and early works (metro various) | 16 500 |  | 8 017 | 8 483 | .. |
| Noise wall program (metro various) (a) | 20 052 |  | 10 628 | 4 385 | 5 039 |
| Peninsula Link – Enabling works (metro various) | 60 400 |  | 50 414 | 9 986 | .. |
| Repair of flood damage to arterial roads (statewide)(e) | 50 000 |  | 30 000 | 20 000 | .. |
| SmartBus – Yellow orbital Stage 2 (metro various) | 37 900 |  | 35 900 | 2 000 | .. |
| Traffic Signal Retrofit Program – Installation of LED lamps (statewide)(a) | 25 000 |  | 19 500 | 4 000 | 1 500 |
| VicRoads registration and licensing system (statewide) | 158 531 |  | 62 130 | 55 700 | 40 701 |
| Better Roads – Rural Arterial Roads Projects |  |  |  |  |  |
| Ballarat-Buninyong Road – Upgrade (non-metro various) | 4 500 |  | 589 | 2 911 | 1 000 |
| Bass Highway duplication Stage 7 – Woolmer Road to Phillip Island Road (Bass/Anderson) | 43 300 |  | 29 381 | 8 719 | 5 200 |
| Better Roads – Regional Victoria development (non-metro various)(f) | 15 270 |  | 11 235 | 3 981 | 54 |
| Breakwater Road – Upgrade (Geelong)(a) | 65 500 |  | 64 000 | 1 500 | .. |
| Geelong Ring Road Noise Walls – Construction (Wandana Heights) | 3 000 |  | 2 000 | 1 000 | .. |
| Geelong Ring Road Stage 4C – Geelong Ring Road to Surf Coast Highway (City of Greater Geelong)(g) | 90 400 |  | 15 937 | 19 500 | 54 963 |
| Goulburn Valley Nagambie Bypass (Nagambie) | 44 400 |  | 15 399 | 15 730 | 13 271 |
| Kilmore-Wallan Bypass – Planning (Kilmore) | 3 400 |  | 1 450 | 1 950 | .. |
| Omeo Highway sealing (Omeo) | 8 000 |  | 2 000 | 6 000 | .. |
| Princes Highway East – Traralgon to Sale duplication (non-metro various) | 35 000 |  | .. | 15 581 | 19 419 |
| Princes Highway West – Colac to Winchelsea – Planning (non-metro various) | 5 000 |  | 505 | 1 995 | 2 500 |
| Princes Highway West – Overtaking lanes west of Colac construction and planning (non-metro various) | 15 000 |  | 6 457 | 8 543 | .. |
| Princes Highway West – Stage 1 Waurn Ponds to Winchelsea (non-metro various) | 110 000 |  | 5 683 | 25 010 | 79 307 |
| Rural overtaking lanes – Melbourne-Lancefield Road (non-metro various) | 5 200 |  | 2 080 | 3 120 | .. |
| Rural overtaking lanes – Strzelecki Highway (non-metro various) | 1 290 |  | 180 | 250 | 860 |
| South Gippsland Highway upgrade – Sale to Longford (Cox’s Bridge) (Sale/Longford) | 56 900 |  | 30 418 | 7 000 | 19 482 |
| Western Highway duplication – Ballarat to Stawell (non-metro various) (h) | 58 800 |  | 1 331 | 1 000 | 56 469 |
| Western Highway realignment – Anthonys Cutting (Melton to Bacchus Marsh) (non-metro various) | 40 000 |  | 12 629 | 19 308 | 8 063 |
| Western Highway upgrade – Stawell to South Australian Border (non-metro various) | 9 400 |  | 5 591 | .. | 3 809 |
| Yarra Glen Truck Bypass (Yarra Glen) | 10 650 |  | 10 415 | 118 | 117 |
| Better Roads – Metropolitan (including Outer Metropolitan) |  |  |  |  |  |
| Better Roads – Local projects (statewide) | 20 635 |  | 10 072 | 10 240 | 323 |
| Clyde Road duplication – High Street to Kangan Drive (Berwick) | 25 600 |  | 10 126 | 8 447 | 7 027 |
| Cooper Street Road – road widening (Epping) | 7 500 |  | 786 | 1 550 | 5 164 |
| Dingley arterial (Dingley Village) | 74 600 |  | 39 867 | 16 131 | 18 602 |
| Hallam Road duplication – Pound Road to Ormond Road (Hampton Park)(a) | 38 000 |  | 15 338 | 16 702 | 5 960 |
| Kings Road duplication – Calder Freeway to Melton Highway (City of Brimbank) | 12 000 |  | 6 939 | 161 | 4 900 |
| Kings Road interchange – Calder Freeway (metro various) | 25 000 |  | 18 224 | 616 | 6 160 |
| Kororoit Creek Road duplication – Grieve Parade to Millers Road (Altona)(e) | 40 000 |  | 36 814 | 191 | 2 995 |
| Noise walls (metro various)(f) | 9 900 |  | 8 979 | 921 | .. |
| Outer suburban arterial roads projects – Planning and preconstruction for duplications of Cardinia Road (Cardinia Shire), High Street Road (Wantirna South) and Stud Road (Bayswater) |  | 2 950 | 2 064 | 886 | .. |
| Palmers Road/rail overpass (Williams Landing) | 24 000 |  | 13 545 | 6 356 | 4 099 |
| Plenty Road duplication – Gordons Road to Hawkstowe Parade (South Morang) | 21 800 |  | 17 398 | 2 322 | 2 080 |
| Pound Road – South Gippsland Highway – South Gippsland Freeway Intersection Upgrade (Dandenong)(f) | 26 800 |  | 23 992 | 218 | 2 590 |
| Tram and Bus Priority Program (metro various) | 36 200 |  | 33 622 | 1 714 | 864 |
| Truck action plan (metro various)(i) | 40 000 |  | 6 946 | .. | 33 054 |
| Commonwealth Funding |  |  |  |  |  |
| Altona/Laverton Intermodal Terminal (Altona/Laverton) | 32 000 |  | 31 000 | 1 000 | .. |
| Clyde Road duplication – High Street to Kangan Drive (Berwick) | 30 000 |  | 18 060 | 7 200 | 4 740 |
| Dandenong Intermodal Terminal (Dandenong) | 18 000 |  | .. | 5 000 | 13 000 |
| Goulburn Valley Nagambie Bypass (Nagambie)(f) | 150 960 |  | 133 253 | 9 270 | 8 437 |
| Kings Road interchange – Calder Freeway (metro various) | 25 000 |  | 22 000 | .. | 3 000 |
| M80 upgrade (metro various) | 900 000 |  | 601 500 | 148 393 | 150 107 |
| Princes Highway East – Traralgon to Sale duplication (non-metro various) | 140 000 |  | 60 613 | 8 174 | 71 213 |
| Princes Highway West – Colac to Winchelsea planning (non-metro various) | 7 000 |  | 2 000 | 5 000 | .. |
| Princes Highway West – Stage 1 Waurn Ponds to Winchelsea (non-metro various) | 110 000 |  | 52 110 | 33 890 | 24 000 |
| Somerton Intermodal Terminal (Somerton) | 20 000 |  | .. | 8 000 | 12 000 |
| Western Highway duplication – Ballarat to Stawell (non-metro various) | 404 000 |  | 57 134 | 80 171 | 266 695 |
| Western Highway realignment – Anthonys Cutting (Melton to Bacchus Marsh) (non-metro various) | 160 000 |  | 147 041 | 12 959 | .. |
| Western Highway upgrade – Stawell to South Australian Border (non-metro various) | 40 000 |  | 17 593 | 9 967 | 12 440 |
| State Funded Rural Road Projects |  |  |  |  |  |
| Regional arterial road and bridge links (non-metro various) | 41 930 |  | 39 350 | 2 580 | .. |
| Transport Accident Commission |  |  |  |  |  |
| Safer Road Infrastructure Program 3 (statewide) | 722 202 |  | 421 484 | 75 293 | 225 425 |
| Total existing projects | 4 618 593 |  | 2 434 209 | 845 231 | 1 339 153 |
| Total Transport projects(j) | 5 380 614 |  | 2 445 044 | 986 957 | 1 948 613 |

Source: Department of Transport

Notes:

(a)	The TEI has increased due to minor changes in project scope.

(b)	This program is in addition to cycling facilities which are delivered via other transport projects.

(c)	The TEI has decreased due to savings redirected to Stage 1C of the M80 Upgrade.

(d)	The TEI has increased from savings achieved in Stage 1B of the M80 Upgrade redirected to Stage 1C.

(e)	The TEI reflects the capital component only of costs to repair flood damage to arterial roads.

(f)	The TEI has reduced due to favourable project savings.

(g)	The TEI has increased largely due to land acquisitions.

(h) 	The TEI includes $50 million for Western Highway Upgrade – Burrumbeet to Beaufort.

(i)	The status of this project is pending the planning and development of the East West Link.

(j)	Totals for Department of Transport projects exclude ‘Transport corridor reservation (metro various)’.

## Completed projects

Freight Terminal Network – Stage 1 – Somerton and Dandenong (metro various)

Green Triangle freight action plan (non-metro various)

Nhill Trailer Exchange – Western Highway (Nhill)

Outer Suburban Arterial Roads Program – Early works Cardinia Road/Princes Hwy (Cardinia Shire)(metro various)

Rural overtaking lanes – Hyland Highway – Development (non-metro various)

Commonwealth Funding

Geelong Ring Road – Stage 4B – Anglesea Road to Princes Highway West (City of Greater Geelong)

Heavy Vehicle Safety and Productivity Program (statewide) Nhill Trailer Exchange – Western Highway (Nhill)

Source: Department of Transport

# Department of Treasury and Finance

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Efficient Technology Services (Melbourne) | 28 806 | 24 800 | 4 006 | .. |
| Regional decentralisation initiatives (Bendigo)(a) | 6 490 | 3 870 | 2 620 | .. |
| State revenue management system – e-Sys (Melbourne) | 10 383 | 5 044 | 2 642 | 2 697 |
| Total existing projects | 45 679 | 33 714 | 9 268 | 2 697 |
| Total Treasury and Finance projects | 45 679 | 33 714 | 9 268 | 2 697 |

Source: Department of Treasury and Finance

Note:

(a)	The TEI decreased due to reclassification of funding from capital to output.

## Completed projects

Energy Upgrade Project – Stage 2 (statewide)

Source: Department of Treasury and Finance

# Parliament

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Parliamentary Precinct Program (asset rectification) (Melbourne) |  | 3 630 | .. | 3 630 | .. |
| Total new projects | 3 630 |  | .. | 3 630 | .. |

Source: Parliament

## Completed projects

Heritage Asset Management Strategy – Phase 3 (Melbourne)

Heritage Asset Management Strategy – Phase 2 (Melbourne)

Parliamentary broadcast system (Melbourne)

Parliament House fire detection system (Melbourne)(a)

Waterproofing front steps to Parliament House – public safety (Melbourne)(a)

Source: Parliament

Note:

(a)	These projects were announced after the last year’s Budget Paper No.4 and are anticipated to be completed by 30 June 2012.

# Country Fire Authority

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Bushfire response – Emergency services – Stage 2 (non-metro various) | 33 915 | .. | 33 915 | .. |
| Total new projects | 33 915 | .. | 33 915 | .. |

Source: Country Fire Authority

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Berwick CFA – Extension to facilities (Berwick) | 600 | 550 | 50 | .. |
| Bushfire response – Retreat and resettlement strategy phase 2 (statewide) | 62 700 | 39 207 | 23 493 | .. |
| CFA Crew Protection Program (various non-metro) | 22 100 | 9 038 | 9 000 | 4 062 |
| CFA fire prevention planning (statewide) | 501 | 60 | 238 | 203 |
| CFA land purchase (metro various) | 1 000 | 7 | 993 | .. |
| CFA radio communication interoperability (statewide) | 5 338 | 1 132 | 4 206 | .. |
| CFA radio communication strategy (including Blackspot remediation) (statewide) | 3 424 | 1 932 | 735 | 757 |
| CFA statewide network of Incident Control Centres (ICCs) (statewide) | 1 330 | 692 | 431 | 207 |
| CFA station upgrades and operational resourcing (statewide) | 60 400 | 5 000 | 18 010 | 37 390 |
| CFA volunteer support package (statewide) | 17 240 | 2 280 | 4 060 | 10 900 |
| Vehicles – Critical response (statewide) | 11 800 | 11 650 | 150 | .. |
| Vehicles – HAZMAT (statewide) | 2 500 | 2 133 | 367 | .. |
| Vehicles 2009-10 (statewide) | 13 081 | 10 706 | 2 375 | .. |
| Total existing projects | 202 014 | 84 387 | 64 108 | 53 519 |
| Total Country Fire Authority projects | 235 929 | 84 387 | 98 023 | 53 519 |

Source: Country Fire Authority

## Completed projects

Extend bushfire schools education through the use of mobile education units (statewide)

Fire stations – Replacement/construction (statewide)

Source: Country Fire Authority

# Metropolitan Fire and Emergency Services Board

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Computer and software – Upgrade/ replacement 2012-13 (metro various) | 2 335 | .. | 1 905 | 430 |
| Malvern Fire Station – Construction (Malvern) | 8 017 | 302 | 4 799 | 2 916 |
| Station alteration and major maintenance 2012-13 (metro various) | 3 500 | .. | 3 500 | .. |
| Vehicles – Fire fighting appliance upgrade/replacement 2012-13 (metro various) | 2 875 | .. | 2 875 | .. |
| Vehicles – Passenger car and light commercial upgrade/replacement 2012-13 (metro various) | 2 800 | .. | 2 800 | .. |
| Total new projects | 19 527 | 302 | 15 879 | 3 346 |

Source: Metropolitan Fire and Emergency Services Board

## Existing projects

($ thousand)

|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| Altona – Construction additional Funding (Altona) | 5 455 |  |  | 555 | 0 | 4 900 |
| Broadmeadows Fire Station – Land purchase (Broadmeadows) | 1 000 |  |  | .. | 1 000 | .. |
| Computer equipment and software – Upgrade/replacement 2011-12 (metro various) |  | 4 171 |  | 3 271 | 900 | .. |
| Future of operational learning and development training facility – Construction (Craigieburn)(a) | 92 000 |  |  | 3 650 | 24 448 | 63 902 |
| Laverton Fire Station – Construction (Laverton)(a) | 7 000 |  |  | .. | 1 100 | 5 900 |
| Marine response (metro various) | 8 977 |  |  | 200 | 4 599 | 4 178 |
| Moonee Ponds Fire Station – Construction (Moonee Ponds) | 7 000 |  |  | .. | .. | 7 000 |
| Next generation response – Mobile data network (metro various) | 4 600 |  |  | 2 500 | 2 100 | .. |
| North Laverton Fire Station – Construction (North Laverton) | 8 025 |  |  | 200 | 2 150 | 5 675 |
| Spotswood Fire Station – Land purchase (Spotswood) | 4 888 |  |  | .. | .. | 4 888 |
| Station alteration and major maintenance 2011-12 (metro various) |  |  | 6 403 | 3 332 | 3 071 | .. |
| Vehicles – Fire fighting appliances upgrade/replacement 2010-11 (metro various) | 7 789 |  |  | 6 628 | 1 161 | .. |
| Vehicles – Fire fighting appliances upgrade/replacement 2011-12 (metro various) | 6 927 |  |  | 4 241 | 2 686 | .. |
| Vehicles – Passenger car and light commercial replacement 2011-12 (metro various) | 3 130 |  |  | 2 930 | 200 | .. |
| Total existing projects | 167 365 |  |  | 27 507 | 43 415 | 96 443 |
| Total Metropolitan Fire and Emergency Services Board projects | 186 892 |  |  | 27 809 | 59 294 | 99 789 |

Source: Metropolitan Fire and Emergency Services Board

Note:

(a)	The TEI variation for these projects was approved by the Board.

## Completed projects

Breathing apparatus – Replacement (metro various)

Chemical/biological/radio-active terrorism – Additions/upgrade/replacement (metro various)

Computer and software – Upgrade/replacement 2010-11 (metro various)

Laverton Fire Station – Land purchase (Laverton)

Malvern Fire Station – Land purchase (Malvern)

Plant and equipment – Replacement 2010-11 (metro various)

Station alterations and major maintenance 2010-11 (metro various)

Source: Metropolitan Fire and Emergency Services Board

Chapter 3 – Public non-financial corporations capital program 2012-13

# Barwon Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Aireys Inlet wastewater treatment plan upgrade (Aireys Inlet) | 4 930 | .. | 263 | 4 666 |
| Allen Reservoir embankment upgrade – Version 2 (Lorne) | 1 243 | .. | .. | 1 243 |
| Anglesea rising main No. 1 duplication (Anglesea) | 1 656 | .. | .. | 1 656 |
| Apollo Bay rising main No.2 division (Apollo Bay) | 1 107 | 1 101 | 6 | .. |
| Armstrong Creek Barwarre Road recycled water mains (Armstrong Creek) | 1 486 | .. | .. | 1 486 |
| Armstrong Creek Barwarree Road North feeder main (Armstrong Creek) | 1 220 | .. | 105 | 1 115 |
| Armstrong Creek Barwarree Road South feeder main (Armstrong Creek) | 1 237 | .. | .. | 1 237 |
| Armstrong Creek Barwon Heads Road recycled water mains (Armstrong Creek) | 1 392 | .. | .. | 1 392 |
| Armstrong Creek Burvilles Road recycled water mains (Armstrong Creek) | 3 073 | .. | .. | 3 073 |
| Armstrong Creek Charlemont South recycled water mains (Armstrong Creek) | 1 709 | .. | 167 | 1 542 |
| Armstrong Creek eastern feeder mains (Armstrong Creek) | 1 790 | 184 | 527 | 1 080 |
| Armstrong Creek keystone stage 2 (Armstrong Creek) | 2 093 | .. | .. | 2 093 |
| Armstrong Creek potable water backup pump station (Armstrong Creek) | 2 570 | .. | .. | 2 570 |
| Barwon Heads rising main No.1 and Ocean Grove rising main No. 2 West section (Barwon Heads) | 3 409 | 3 403 | 6 | .. |
| Bannockburn West feeder main stage 3 (Bannockburn) | 2 101 | .. | 105 | 1 995 |
| Batesford booster pump station upgrade (Batesford) | 1 213 | .. | .. | 1 213 |
| Batesford feeder main stage 2 (Batesford) | 2 762 | .. | .. | 2 762 |
| Bellarine transfer main stage 5B (Grovedale) | 11 230 | 287 | .. | 10 943 |
| Black Rock RWP stage 2 (5.4 ML/d) upgrade (Conneware) | 6 576 | .. | .. | 6 576 |
| Black Rock RWP stage 3 – Upgrade (Conneware) | 25 648 | .. | .. | 25 648 |
| Black Rock RWP stage 4 – Upgrade (Conneware) | 26 306 | .. | .. | 26 306 |
| Black Rock water reclamation plant Inlet hydraulic cap up (Barwon Heads) | 6 212 | .. | 210 | 6 002 |
| Colac Pump Station No. 3 – Detent (Colac) | 2 367 | 20 | .. | 2 347 |
| Dewing Creek diversion reinstate (Winchelsea) | 1 584 | 1 552 | 21 | 11 |
| Forrest wastewater treatment plant upgrade (Forrest) | 2 708 | .. | .. | 2 708 |
| Fyansford – Sewer pump station G to reclamation plant rising main (Fyansford) | 2 965 | .. | .. | 2 965 |
| Fyansford recycled water tank and diversion (Fyansford) | 1 042 | .. | 236 | 806 |
| Fyansford SPS G and catchment C Sewers (Fyansford) | 3 611 | .. | 247 | 3 364 |
| Fyansford SPS G to reclamation plant recycled water main (Fyansford) | 3 436 | .. | .. | 3 436 |
| Fyansford water reclamation plan storages (Fyansford) | 4 204 | .. | .. | 4 204 |
| Gellibrand wastewater treatment plant – Upgrade (Gellibrand) | 3 073 | .. | .. | 3 073 |
| Golf Course feeder main replacement (North Geelong) | 1 315 | .. | .. | 1 315 |
| Grovedale diversion sewer (Grovedale) | 15 115 | .. | .. | 15 115 |
| Highton feeder main stage 3 (Belmont) | 13 153 | .. | .. | 13 153 |
| House connections – Sewer (non-metro various) | 5 649 | 1 395 | 443 | 3 811 |
| House connections – Water (non-metro various) | 5 140 | 1 087 | 398 | 3 655 |
| Indented Head St Leonards feeder main stage 4 (St Leonards) | 2 236 | .. | .. | 2 236 |
| Jan Juc high level improvements stage 2 (Jan Juc) | 1 250 | .. | .. | 1 250 |
| Jetty Road feeder mains stage 4 (Drysdale) | 3 606 | .. | .. | 3 606 |
| Jetty Road West ‘A’ sewer pump station and rising main (Clifton Springs) | 2 889 | .. | .. | 2 889 |
| Korweinguboora spillway replacement (Moorabool) | 5 940 | .. | 229 | 5 711 |
| Leopold water supply improvements stage 2 (Leopold) | 1 025 | 577 | 449 | .. |
| Leopold water supply improvements stage 4 (Leopold) | 1 186 | .. | 105 | 1 081 |
| Leopold water supply improvements stage 5 (Leopold) | 3 642 | .. | .. | 3 642 |
| Lethbridge water supply improvements stage 2 (Lethbridge) | 10 293 | .. | .. | 10 293 |
| Lethbridge water supply improvements stage 3 (Lethbridge) | 5 250 | .. | .. | 5 250 |
| Lovely Banks basins bypass (Lovely Banks) | 1 407 | .. | .. | 1 407 |
| Lovely Banks growth area servicing (Lovely Banks) | 39 459 | .. | .. | 39 459 |
| Major mains manhole rehabilitation – Version 2 (non-metro various) | 6 344 | 335 | 143 | 5 865 |
| Miscellaneous land purchases (non-metro various) | 1 213 | 165 | 105 | 943 |
| Ocean Grove north feeder mains stage 2 (Ocean Grove) | 1 082 | 113 | 948 | 22 |
| Ocean Grove north feeder mains stage 3 (Ocean Grove) | 1 882 | .. | 527 | 1 356 |
| Ocean Grove pump station No. 3 upgrade (Ocean Grove) | 1 043 | 860 | 177 | 6 |
| Pettavel Basin new disinfection works (Pettavel) | 1 000 | .. | 211 | 789 |
| Pettavel Basin outlet improvements (Pettavel) | 2 762 | .. | .. | 2 762 |
| Plant and machinery (non-metro various) | 5 511 | 2 157 | 382 | 2 972 |
| Portarlington high level pump station (Portalington) | 1 149 | .. | 284 | 865 |
| Portarlington pump station No.6 upgrade (Portalington) | 3 211 | .. | .. | 3 211 |
| Portarlington water reclamation plant reuse upgrade (Portalington) | 5 979 | .. | .. | 5 979 |
| Sewer reticulation improvements (non-metro various) | 4 180 | 950 | 325 | 2 906 |
| Torquay No. 2 sewer pump station storage (Torquay) | 1 200 | .. | .. | 1 200 |
| Torquay No. 3 sewer pump station and rising main – upgrade (Torquay) | 2 262 | .. | .. | 2 262 |
| Torquay recycled water winter storage (Torquay) | 5 643 | 551 | 4 514 | 578 |
| Torquay Surf Est sewer pump station and rising main stage 2 (Torquay) | 1 314 | .. | .. | 1 314 |
| Water mains – Replacements (non-metro various) | 55 586 | 12 587 | 3 370 | 39 628 |
| Water meter replacement program (non-metro various) | 6 958 | 1 587 | 540 | 4 831 |
| Wurdee Boluc wastewater treatment plant filters refurbishment (Winchelsea) | 3 832 | 177 | .. | 3 655 |
| Wurdee Boluc wastewater treatment plant lagoon capacity increase (Winchelsea) | 2 631 | .. | .. | 2 631 |
| Total new projects | 369 290 | 29 087 | 15 042 | 325 161 |

Source: Barwon Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| 13th Beach transfer of assets – Water (Barwon Heads) | 679 |  |  | 668 | 6 | 6 |
| Apollo Bay bulk water supply (Apollo Bay) | 22 364 |  |  | 4 459 | 14 121 | 3 784 |
| Apollo Bay wastewater treatment plant augmentation (Apollo Bay) | 3 441 |  |  | .. | 179 | 3 262 |
| Armstrong Creek – Boundary Road recycled water main (Armstrong Creek) | 1 539 |  |  | .. | .. | 1 539 |
| Armstrong Creek – Central precinct recycled water mains (Armstrong Creek) | 982 |  |  | .. | .. | 982 |
| Armstrong Creek – Central precinct water mains (Armstrong Creek) | 1 836 |  |  | 162 | 1 001 | 673 |
| Armstrong Creek – Charlemont Road recycled water main (Armstrong Creek) | 494 |  |  | 444 | 51 | .. |
| Armstrong Creek – Trunk sewer (East) (Armstrong Creek) | 5 222 |  |  | 1 759 | 3 458 | 6 |
| Armstrong Creek – Trunk sewer (West) (Armstrong Creek) | 9 487 |  |  | 199 | 870 | 8 418 |
| Armstrong Creek – Horsehoe Bend water mains (Armstrong Creek) | 1 447 |  |  | .. | .. | 1 447 |
| Armstrong Creek – Horseshoe Bend north trunk sewers (Armstrong Creek) | 4 709 |  |  | .. | .. | 4 709 |
| Armstrong Creek – Horseshoe Bend recycled water mains (Armstrong Creek) | 1 903 |  |  | 1 708 | 195 | .. |
| Armstrong Creek – Horseshoe Bend south trunk sewers (Armstrong Creek) | 2 682 |  |  | .. | .. | 2 682 |
| Armstrong Creek – Keystone recycled water mains (Armstrong Creek) | 1 369 |  |  | .. | 133 | 1 236 |
| Armstrong Creek – Keystone water mains (Armstrong Creek) | 3 517 |  |  | 2 464 | 1 053 | .. |
| Armstrong Creek – Marshall precinct sewers (Armstrong Creek) | 7 061 |  |  | .. | .. | 7 061 |
| Armstrong Creek – Northern precinct recycled water mains (Armstrong Creek) | 1 678 |  |  | .. | .. | 1 678 |
| Armstrong Creek – Northern precinct water mains (Armstrong Creek) | 5 929 |  |  | .. | .. | 5 929 |
| Armstrong Creek – Recycled water balancing tank (Armstrong Creek) | 7 304 |  |  | 4 793 | 2 506 | 6 |
| Armstrong Creek – Recycled water seasonal storage stage 2 (Armstrong Creek) | 9 075 |  |  | .. | .. | 9 075 |
| Armstrong Creek – Southern recycled water mains (Armstrong Creek) | 9 020 |  |  | 1 555 | 6 450 | 1 016 |
| Armstrong Creek – Southern water mains (Armstrong Creek) | 4 498 |  |  | 204 | 4 213 | 81 |
| Armstrong Creek – Western precinct recycled water mains (Armstrong Creek) | 1 817 |  |  | .. | .. | 1 817 |
| Armstrong Creek – Western precinct water mains (Armstrong Creek) | 1 807 |  |  | .. | .. | 1 807 |
| Armstrong Creek – Whites Road recycled water mains (Armstrong Creek) | 2 687 |  |  | .. | .. | 2 687 |
| Armstrong Creek – Whites Road water mains (Armstrong Creek) | 3 946 |  |  | .. | .. | 3 946 |
| Armstrong Creek recycled water transfer pipeline (Armstrong Creek) | 11 367 |  |  | 7 579 | 3 787 | .. |
| Ballan channel reconstruction (She Oaks) | 1 617 |  |  | 725 | 880 | 11 |
| Bannockburn basin lining and covering (Bannockburn) | 3 284 |  |  | .. | .. | 3 284 |
| Bannockburn pump station and rising main replacement (Bannockburn) | 8 696 |  |  | .. | 545 | 8 151 |
| Bannockburn pump stations upgrade/ replacement (Bannockburn) |  |  | 2 080 | 541 | 1 533 | 6 |
| Bannockburn tank (Bannockburn) | 3 259 |  |  | 167 | 3 038 | 54 |
| Bannockburn water reclamation plant – Treatment system upgrade (Bannockburn) | 5 172 |  |  | 282 | 4 891 | .. |
| Bannockburn water reclamation plant reuse system upgrade – Recycled water pipeline (Bannockburn) |  | 6 772 |  | .. | .. | 6 772 |
| Bannockburn water reclamation plant reuse system upgrade – West buffer land acquisition (Bannockburn) | 2 587 |  |  | .. | .. | 2 587 |
| Barongarook Creek sewer catchment upgrades – Stage 1 (Barongarook) | 1 877 |  |  | .. | .. | 1 877 |
| BASIS replacement (Geelong) | 10 986 |  |  | 5 319 | 5 667 | .. |
| Batesford feeder main – Upgrade (Batesford) | 1 214 |  |  | .. | .. | 1 214 |
| Bellarine tank (Wallington) | 176 |  |  | 165 | 6 | 6 |
| Bellarine transfer main stage 6 –Pettavel Basin to Ghazeepore Road (non-metro various) | 26 496 |  |  | 230 | .. | 26 266 |
| Bellarine transfer main stage No. 5 (Geelong) | 9 310 |  |  | 9 304 | 6 | .. |
| Belmont pump station and Highton interceptor sewer upgrade (Belmont) |  | 7 875 |  | .. | .. | 7 875 |
| Black Rock recycled water plant – Construction (Barwon Heads) | 41 876 |  |  | 21 551 | 20 091 | 234 |
| Black Rock recycled water pump station (Black Rock) | 1 831 |  |  | 1 273 | 552 | 6 |
| Black Rock water reclamation plant – Replacement of plant items (Barwon Heads) | 7 254 |  |  | 1 470 | 419 | 5 364 |
| BRWRP outfall disinfection (non-metro various) | 1 361 |  |  | .. | .. | 1 361 |
| Caddys Road feeder main (Lara) | 1 841 |  |  | .. | .. | 1 841 |
| Clifton Springs pump station No. 1 upgrade (Clifton Springs) | 5 950 |  |  | 1 646 | 7 | 4 298 |
| Clifton Springs pump station No. 2 upgrade (Clifton Springs) | 1 870 |  |  | 1 200 | 7 | 664 |
| Clifton Springs rising main No. 1 replacement (Clifton Springs) | 13 104 |  |  | .. | .. | 13 104 |
| Colac industrial zone pump station and rising main (Colac) | 1 313 |  |  | .. | .. | 1 313 |
| Colac pipeline replacement – Future stages (Colac) | 14 350 |  |  | 14 317 | 22 | 11 |
| Colac water supply augmentation (Colac) | 9 233 |  |  | .. | .. | 9 233 |
| Colac water treatment plant renewal and system upgrade (Colac) | 981 |  |  | 373 | 96 | 512 |
| Colac West feeder main (Colac West) | 4 077 |  |  | .. | .. | 4 077 |
| Colac West pump station and detention storage (Colac West) | 1 937 |  |  | .. | .. | 1 937 |
| Computer hardware – Infrastructure (non-metro various) | 16 953 |  |  | 2 731 | 1 255 | 12 966 |
| Construction of Barwon Heads No. 11 sewer pump station (Barwon Heads) | 6 066 |  |  | 6 060 | 6 | .. |
| Corporate buildings refurbishment works (Geelong) | 1 297 |  |  | 680 | 105 | 512 |
| Cowies Creek sewerage pump station upgrade (Geelong) | 10 416 |  |  | 10 405 | 6 | 6 |
| Disinfection plants – Duty/standby systems (non-metro various) | 267 |  |  | 57 | 21 | 189 |
| Distribution – Minor projects and improvements (non-metro various) | 1 800 |  |  | 522 | 128 | 1 149 |
| Elliminyt feeder main (Elliminyt) | 1 472 |  |  | .. | 84 | 1 388 |
| Elliminyt sewer upgrades – Stage 1 (Tulloh Street to Hart Street) (Elliminyt) | 2 467 |  |  | .. | .. | 2 467 |
| Feeder main stage 2 – Upgrade (Highton) | 5 787 |  |  | .. | .. | 5 787 |
| Flow metering (non-metro various) | 934 |  |  | 383 | 55 | 495 |
| Fyansford feeder main (Geelong) | 5 053 |  |  | .. | .. | 5 053 |
| Fyansford feeder main stage 2 (non-metro various) | 6 182 |  |  | .. | .. | 6 182 |
| Gerangamete treatment plant capacity upgrade (Barwon Downs) | 6 136 |  |  | 1 391 | 4 739 | 6 |
| Gheringhap booster pump station upgrade (Gheringhap) | 1 496 |  |  | .. | .. | 1 496 |
| Headworks minor asset creation (non-metro various) | 1 712 |  |  | 500 | 122 | 1 090 |
| High level feeder mains stage 3 – Construction (Torquay) | 4 172 |  |  | 4 161 | 6 | 6 |
| High level tank stage 2 – Construction (Torquay) | 11 444 |  |  | 1 | .. | 11 443 |
| Highton high level pump station upgrade (non-metro various) | 1 398 |  |  | .. | 263 | 1 135 |
| Highton high level tank No. 2 (Wandana Heights) | 4 422 |  |  | .. | 211 | 4 211 |
| Indented Head St Leonards feeder main stage 3 (non-metro various) | 7 931 |  |  | .. | .. | 7 931 |
| Jan Juc feeder main replacement (Jan Juc) | 4 472 |  |  | .. | .. | 4 472 |
| Jan Juc high level tank augmentation (Jan Juc) | 2 104 |  |  | .. | .. | 2 104 |
| Jan Juc high level water supply system (Torquay) | 2 138 |  |  | 2 121 | 11 | 6 |
| Lara pump station No. 1 upgrade and rising main replacement (Lara) | 2 613 |  |  | .. | .. | 2 613 |
| Leopold rising main no. 1 replacement (Geelong) | 7 558 |  |  | 6 323 | 1 235 | .. |
| Lethbridge water supply improvements (Lethbridge) | 2 142 |  |  | 687 | 1 401 | 54 |
| Lining of main sewers (non-metro various) | 44 844 |  |  | 27 780 | 1 020 | 16 044 |
| Lonsdale West pump station construction (Point Lonsdale) | 4 832 |  |  | 1 777 | 3 055 | .. |
| Lorne No. 2 pump station upgrade (Lorne) | 1 432 |  |  | .. | .. | 1 432 |
| Lovely Banks basins lining and covering (Lovely Banks) | 12 090 |  |  | 6 615 | 5 463 | 11 |
| Lovely Banks sewerage transfer system (Lovely Banks) | 22 146 |  |  | .. | .. | 22 146 |
| Low level feeder main – Upgrade (Inverleigh) | 11 049 |  |  | .. | .. | 11 049 |
| Main outfall sewer duplication (non-metro various) | 74 057 |  |  | 1 202 | .. | 72 855 |
| Mains replacement/rehabilitation and system improvements (non-metro various) | 45 847 |  |  | 7 121 | 1 334 | 37 393 |
| Melaluka road sewer upgrade (Leopold) | 3 491 |  |  | 2 008 | 1 483 | .. |
| Melbourne Interconnection (non-metro various) | 73 775 |  |  | 72 923 | 798 | 54 |
| Meredith water supply improvements (Meredith) | 7 344 |  |  | 7 339 | 6 | .. |
| Meter replacement program (non-metro various) | 5 945 |  |  | 1 109 | 429 | 4 408 |
| MGI Lovely Banks to Montpellier pump station (Lovely Banks) | 4 233 |  |  | 168 | .. | 4 065 |
| Minor reticulation improvements (non-metro various) | 2 266 |  |  | 505 | 177 | 1 584 |
| Montpellier-Lovely Banks transfer main stage 4 (Cowies Creek to Lovely Banks basins) | 13 416 |  |  | .. | .. | 13 416 |
| Moolap sewerage scheme (Moolap) | 29 418 |  |  | .. | .. | 29 418 |
| Moorabool water treatment plant improvements (Moorabool) | 796 |  |  | 272 | 53 | 472 |
| Northern feeder main stage 3 (non-metro various) | 4 205 |  |  | .. | 263 | 3 942 |
| Northern feeder main stage 4 –Canterbury Road-Station Lake Road (non-metro various) | 4 604 |  |  | .. | .. | 4 604 |
| Northern flow retarding facility stage 3 (non-metro various) | 7 379 |  |  | .. | .. | 7 379 |
| Northern water reclamation plant (Geelong) | 92 939 |  |  | 82 886 | 9 991 | 62 |
| Ocean Grove Banks road pump station construction (Ocean Grove) | 1 935 |  |  | .. | .. | 1 935 |
| Ocean Grove pump station no. 2 upgrade (Ocean Grove) | 4 300 |  |  | 4 286 | 13 | .. |
| Ocean Grove rising main no. 4 replacement (Ocean Grove) | 1 340 |  |  | 1 335 | 6 | .. |
| Ocean Grove tank augmentation (Ocean Grove) | 16 178 |  |  | .. | .. | 16 178 |
| Odour and corrosion programs (non-metro various) | 2 197 |  |  | 501 | 170 | 1 526 |
| OH&S Items (non-metro various) | 1 204 |  |  | 529 | 90 | 586 |
| Other (non-metro various) | 125 625 |  |  | 97 572 | 3 449 | 24 604 |
| Outfall to Ovoid Cross connection booster pump station (Geelong) | 4 539 |  |  | .. | .. | 4 539 |
| Ovoid Sewer replacement racecourse to Carr Street (Geelong) | 5 715 |  |  | .. | .. | 5 715 |
| Painkalac Reservoir – Embankment (Aireys Inlet) | 4 613 |  |  | 4 607 | 6 | .. |
| Pettavel Basin augmentation stage 1 100ML basin (non-metro various) | 6 684 |  |  | .. | 421 | 6 263 |
| Pettavel Basin augmentation stage 2 100ML basin (non-metro various) | 7 800 |  |  | .. | .. | 7 800 |
| Pettavel Basin cover replacement (Waurn Ponds) | 1 472 |  |  | .. | .. | 1 472 |
| Pisces pump station improvements (Apollo Bay) | 3 027 |  |  | .. | .. | 3 027 |
| Portarlington 6ML steel tank roofing (Portarlington) | 1 168 |  |  | 110 | 1 052 | 6 |
| Portarlington basins lining and covering (Portarlington) | 420 |  |  | 409 | 6 | 6 |
| Portarlington pump station No. 7 upgrade (Portarlington) | 1 616 |  |  | .. | .. | 1 616 |
| Portarlington rising main No. 1 replacement (Portarlington) | 5 981 |  |  | .. | .. | 5 981 |
| Portarlington water reclamation plant reuse upgrade (Portarlington) | 1 025 |  |  | .. | 88 | 937 |
| Portarlington-Clifton Springs rising main construction (non-metro various) | 15 099 |  |  | .. | .. | 15 099 |
| Property rationalisation – construction (Geelong) |  | 40 784 |  | 676 | 15 989 | 24 119 |
| Pump replacement (Geelong and Otway) (non-metro various) | 2 975 |  |  | 718 | 227 | 2 030 |
| Pump station OH&S issues (non-metro various) | 1 654 |  |  | 372 | 129 | 1 153 |
| Queenscliff rising main No. 4 replacement (Queenscliff) | 1 569 |  |  | 88 | .. | 1 481 |
| Queenscliff transfer main replacement (Wallington) | 8 155 |  |  | .. | .. | 8 155 |
| Queenscliff-Ocean Grove rising main replacement (Point Lonsdale) | 8 917 |  |  | 8 867 | 25 | 25 |
| Regional treatment plants – Minor improvements (non-metro various) | 3 402 |  |  | 736 | 138 | 2 527 |
| Renewable energy projects – Construction (non-metro various) | 44 192 |  |  | .. | 1 264 | 42 928 |
| Shared sewerage assets (<300mm) (non-metro various) | 5 710 |  |  | 1 864 | 716 | 3 130 |
| Shared Water reticulation assets (non-metro various) | 6 655 |  |  | 1 413 | 527 | 4 715 |
| South Highton feeder main stage 3 (South Highton) | 4 466 |  |  | .. | .. | 4 466 |
| Spring Creek North high level pump station – Construction (Torquay) | 3 157 |  |  | .. | .. | 3 157 |
| Spring Creek recycled water pumps, rising main and tank (Spring Creek) | 2 976 |  |  | .. | .. | 2 976 |
| Spring Creek recycled water shared infrastructure (Spring Creek) | 548 |  |  | .. | .. | 548 |
| Switchboard replacements (non-metro various) | 2 892 |  |  | 634 | 227 | 2 031 |
| Torquay – Horseshoe Bend Road sewer stage 2 (Torquay) | 762 |  |  | 515 | 242 | 6 |
| Torquay high level feeder mains stage 2 (Torquay) | 1 309 |  |  | 1 304 | 6 | .. |
| Torquay high level feeder mains stage 4 (Torquay) | 6 916 |  |  | .. | 211 | 6 706 |
| Torquay North recycled water rising main, pump and tank (Torquay) | 11 466 |  |  | 2 414 | 6 585 | 2 467 |
| Torquay transfer main augmentation (Torquay) | 28 147 |  |  | .. | .. | 28 147 |
| Torquay transfer main booster pump station (Torquay) | 3 001 |  |  | 198 | 427 | 2 376 |
| Torquay West high level feeder main (Torquay) | 5 591 |  |  | 167 | 511 | 4 913 |
| Vehicles (Geelong) | 52 774 |  |  | 28 210 | 2 794 | 21 771 |
| Water leakage reduction (non-metro various) | 3 485 |  |  | 503 | .. | 2 982 |
| Water main replacements – Feeder mains (non-metro various) | 12 322 |  |  | 1 297 | 894 | 10 130 |
| Water reclamation plant – Stage 1 construction (Fyansford) | 9 915 |  |  | 483 | 1 333 | 8 099 |
| Water reclamation plant – Stage 2 construction (Fyansford) | 42 221 |  |  | .. | .. | 42 221 |
| West Fyansford feeder main (West Fyansford) | 26 306 |  |  | .. | .. | 26 306 |
| West Gellibrand reservoir upgrade (Forrest) | 2 040 |  |  | .. | .. | 2 040 |
| West Lara transfer system (West Lara) | 6 622 |  |  | .. | .. | 6 622 |
| Winchelsea feeder main stage 2 (Winchelsea) | 2 429 |  |  | .. | .. | 2 429 |
| Winchelsea sewerage system upgrades (Winchelsea) | 1 544 |  |  | .. | 55 | 1 489 |
| Wurdee Boluc inlet channel reconstruction stage 6 – Replacement (Winchelsea) | 1 540 |  |  | 1 028 | 513 | .. |
| Wurdee Boluc Inlet channel reconstruction stage 7 – Replacement (Winchelsea) | 2 930 |  |  | .. | 1 618 | 1 312 |
| Wurdee Boluc inlet channel reconstruction – Stage 8 (non-metro various) | 1 177 |  |  | .. | 515 | 662 |
| Wurdee Boluc water treatment plant UV disinfection (Winchelsea) | 4 867 |  |  | .. | .. | 4 867 |
| Wurdee Boluc wastewater treatment plant capacity upgrade to 240 ML/d (Moriac) | 36 828 |  |  | .. | .. | 36 828 |
| Wurdee Boluc renewal and system upgrade (Moriac) | 1 139 |  |  | 427 | 63 | 649 |
| Total existing projects | 1 526 106 |  |  | 493 547 | 149 807 | 882 752 |
| Total Barwon Region Water Corporation projects | 1 895 396 |  |  | 522 634 | 164 849 | 1 207 913 |

Source: Barwon Region Water Corporation

## Completed projects

Apollo Bay water treatment plant wash water recovery (Apollo Bay)

Armstrong Creek – Boundary Road feeder main (Armstrong Creek)

Armstrong Creek – Charlemont water main (Armstrong Creek)

Armstrong Creek – Lake Road pump station and rising main (Armstrong Creek)

Armstrong Creek – Lake Road trunk sewers (Armstrong Creek)

Bannockburn West feeder main (Bannockburn)

Birregurra sewerage scheme (Birregurra)

Callahans channel syp replacement stage 2 (Winchelsea)

Enterprise content management (Geelong)

Financial system replacement (Geelong)

Fluoridation (non-metro various)

Highton feeder main replacement (Geelong)

iCatch capital investment (Geelong)

Jetty Road feeder mains stage 2 – Upgrade (Clifton Springs)

Jetty Road West "C" sewer pump station and rising main (Curlewis)

Leopold pump station No. 1 upgrade (Leopold)

Matilda Court sewer diversion upgrade (Belmont)

Northern flow retarding facility (Geelong)

Ocean Grove North feeder mains (Wallington)

Ocean Grove North pump station (Wallington)

Queenscliff basins lining and covering (Point Londsdale)

Skenes Creek WSI St 4-450kl Tank (Skenes Creek)

Spring Creek sewerage scheme – Construction (Torquay)

Torquay high level tank (Torquay)

Water supply improvements – Upgrade (Leopold)

Waurn Ponds feeder main (Waurn Ponds)

Winchelsea feeder main replace (Winchelsea)

Wurdee Boluc inlet channel reconstruction – Stage 3 (Winchelsea)

Source: Barwon Region Water Corporation

# Cemeteries

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Chapel complex – Redevelopment (Altona and Faulkner) | 1 650 | .. | 1 650 | .. |
| Greater Metropolitan Cemeteries Trust – Internment infrastructure (metro various) | 8 000 | .. | 8 000 | .. |
| Greater Metropolitan Cemeteries Trust – New finance system (metro various) | 1 000 | .. | 1 000 | .. |
| Greater Metropolitan Cemeteries Trust – Café/florist development (Altona) | 1 000 | .. | 1 000 | .. |
| Greater Metropolitan Cemeteries Trust Cremators – Equipment (Altona) | 1 500 | .. | 1 500 | .. |
| Total new projects | 13 150 | .. | 13 150 | .. |

Source: Cemeteries

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Faulkner Monumental – Development (Faulkner) (a) |  | 2 550 | 2 000 | 550 | .. |
| Keilor Monumental – Development (Keilor) (a) | 1 250 |  | 850 | 400 | .. |
| Mausoleum construction – Stage 2 (East Geelong) | 1 200 |  | 900 | 300 | .. |
| Total existing projects | 5 000 |  | 3 750 | 1 250 | .. |
| Total Cemeteries projects | 18 150 |  | 3 750 | 14 400 | .. |

Source: Cemeteries

Note:

(a)	Projects included for the first time following the establishment of the Greater Metropolitan Cemeteries Trust.

## Completed projects

Greek chapel infrastructure (Dandenong South)

Lilydale administrative facility – development (Lilydale)

Source: Cemeteries

# Central Gippsland Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Drouin wastewater treatment plant – Denitrifying filter – Upgrade (Drouin) |  | 4 095 | .. | 53 | 4 043 |
| Moe water treatment plant – Reconfiguration of control room – Upgrade (Moe) | 1 849 |  | .. | .. | 1 849 |
| Moondarra – Replace/repair the PSC pipework through TRC tunnels – Renewal (Moondara) | 1 169 |  | .. | .. | 1 169 |
| ROS Maryvale Storage – Hydraulic balancing covered storage – Maintenance (Maryvale) | 2 269 |  | .. | .. | 2 269 |
| ROS – Refurbish channel and syphons – Renewal (non-metro various) | 2 201 |  | .. | .. | 2 201 |
| Sale Water – North of Cobains Road augmentation – Upgrade (Sale) | 1 091 |  | .. | .. | 1 091 |
| SCADA asset upgrade program (non-metro various) | 12 455 |  | .. | .. | 12 455 |
| Tyers Water – Replace section of raw water main – Renewal (Tyers) | 1 274 |  | .. | .. | 1 274 |
| Total new projects | 26 402 |  | .. | 53 | 26 349 |

Source: Central Gippsland Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Agricultural minor works (non-metro various) | 1 718 |  | 793 | 88 | 837 |
| Buckleys Hill upgrade works – Construction (Morwell) | 5 457 |  | .. | .. | 5 457 |
| Bulk waste water minor capital projects (non-metro various) | 848 |  | 116 | 73 | 659 |
| Bulk water minor capital projects (non-metro various) | 874 |  | 47 | 79 | 748 |
| Capacity investigation for Warragul wastewater treatment plant – Upgrade (Warragul) | 380 |  | 68 | .. | 312 |
| Cathodic protection on gippsland water assets (non-metro various) | 986 |  | 254 | 74 | 658 |
| Communications infrastructure (non-metro various) | 2 045 |  | 100 | 52 | 1 893 |
| Continued software development of Supervisory Control and Data Acquisition (SCADA) (non-metro various) | 2 521 |  | 429 | 210 | 1 882 |
| Coongulla clear water storage basin liner installation (Coongulla) | 178 |  | .. | .. | 178 |
| Coongulla/Glenmaggie sewerage scheme (Coongulla/Glenmaggie) | 24 361 |  | 7 590 | 13 863 | 2 908 |
| Corporate systems (Traralgon) | 2 595 |  | .. | 105 | 2 490 |
| Customer information and billing system (non-metro various) | 2 517 |  | .. | 16 | 2 501 |
| Customer meter replacements (non-metro various) | 7 581 |  | 3 186 | 441 | 3 954 |
| Desludging program (agribusiness) (Dutson) | 1 388 |  | 32 | 111 | 1 245 |
| Drouin sewerage – Outfall augmentation (Drouin) | 925 |  | .. | .. | 925 |
| Duplicate ESSO line from tank pond (Longford) | 58 |  | .. | .. | 58 |
| Emerging backlog schemes water – Main extensions (non-metro various) | 917 |  | 708 | 21 | 188 |
| Emerging backlog wastewater schemes – Main extension (non-metro various) | 788 |  | 578 | 21 | 189 |
| Fleet – Agribusiness tractors combine harvester (Dutson Downs) | 3 328 |  | 417 | 304 | 2 607 |
| Fleet purchases (non-metro various) | 34 177 |  | 13 450 | 2 500 | 18 227 |
| Geographic information system (web-based deployment) (non-metro various) | 976 |  | .. | 105 | 871 |
| Gippsland water factory membrane replacement program – Replacement (non-metro various) |  | 20 532 | 70 | 2 206 | 18 256 |
| Hydraulically powered high lift pump at Traralgon (Traralgon) | 318 |  | .. | .. | 318 |
| Information technology infrastructure (non-metro various) |  | 2 595 | 236 | 241 | 2 118 |
| Loch Sport sewer – Other (Loch Sport) | 40 300 |  | 2 113 | 6 304 | 31 883 |
| Maffra water treatment plant – New sludge handling system (Maffra) | 1 704 |  | .. | .. | 1 704 |
| Maffra water treatment plant upgrade (Maffra) | 128 |  | .. | .. | 128 |
| Major client – Pressure reduction and replacement (Morwell) | 2 302 |  | 309 | 525 | 1 468 |
| Mechanical and electrical costs along regional outfall sewer (non-metro various) | 2 168 |  | 79 | 184 | 1 905 |
| Meter replacement program – Replacement (non-metro various) | 2 572 |  | 951 | 210 | 1 411 |
| Minor capex resulting from annual reviews of dams (Moondarra) | 1 047 |  | 2 | 105 | 940 |
| Mirboo North water rising main replacement (Mirboo North) | 845 |  | .. | .. | 845 |
| Moe water supply – Augmentation with groundwater supply (Moe) | 7 902 |  | 6 | 158 | 7 738 |
| Moe water supply – Replacement of Tanjil raw water pumps (Moe) | 1 555 |  | .. | .. | 1 555 |
| Moe water treatment plant – Sludge handling system (Moe) | 3 697 |  | 3 296 | 401 | .. |
| Moondarra upgrade works – Construction (Moondarra) | 5 715 |  | .. | .. | 5 715 |
| Network segmentation of SCADA and corporate (non-metro various) | 1 376 |  | .. | .. | 1 376 |
| Noojee service tank (Noojee) | 685 |  | .. | .. | 685 |
| Other (non-metro various) | 55 494 |  | 7 577 | 6 857 | 41 060 |
| Pine Gully upgrade works – Construction (Yallourn North) | 2 461 |  | .. | .. | 2 461 |
| Regional outfall sewer replacement – Traralgon township (Traralgon) |  | 312 | .. | .. | 312 |
| Regional outfall sewer upgrade works (non-metro various) | 2 533 |  | 63 | 247 | 2 223 |
| Replacement 5km saline waste outfall sewer pipe at McGaurans (non-metro various) | 5 162 |  | 1 575 | .. | 3 587 |
| Replacement or rehabilitation of Sale rising main across the Sale common and Latrobe River (Sale) | 685 |  | .. | .. | 685 |
| Reticulation asset upsizing projects – Wastewater Water Plan II (non-metro various) | 1 115 |  | 445 | 200 | 470 |
| Reticulation renewals (non-metro various) | 35 303 |  | 12 920 | 2 627 | 19 756 |
| Sale wastewater – Sale No. 1 sewer pump station upgrade for odour control (Sale) | 5 232 |  | 117 | 115 | 5 000 |
| Sale water treatment plant upgrade (Sale) | 6 150 |  | 131 | 73 | 5 946 |
| Sale/Fulham irrigation infrastructure (Sale) | 2 559 |  | 103 | 634 | 1 822 |
| Seaspray wastewater system – Raw water storage basin (Seaspray) | 2 390 |  | 1 865 | 525 | .. |
| Security program (non-metro various) | 4 661 |  | 477 | 421 | 3 763 |
| Sewer backlog program (non-metro various) | 1 046 |  | 202 | 631 | 213 |
| Sewer pump station renewals and augmentation (non-metro various) | 23 009 |  | .. | 2 311 | 20 698 |
| Sewer reticulation customer charter initiative – Minor capital projects (non-metro various) | 4 707 |  | 145 | 353 | 4 209 |
| Sewer reticulation upgrades – All systems (non-metro various) | 16 162 |  | 474 | 1 576 | 14 112 |
| Shared asset projects (non-metro various) | 12 517 |  | 4 161 | 2 837 | 5 519 |
| Smart metering (non-metro various) | 394 |  | .. | .. | 394 |
| Traralgon sewer pump station and rising main for eastern industrial development (Traralgon) | 3 385 |  | 1 281 | 1 996 | 108 |
| Unplanned plant failures for wastewater (e.g. pumps, instruments, plant components) (non-metro various) |  | 8 552 | .. | 651 | 7 901 |
| Upgrade of non-water and waste infrastructure (non-metro various) | 2 029 |  | 694 | 63 | 1 272 |
| Warragul – Moe water supply interconnect (WSDS Action 6) (Warragul) | 3 875 |  | 2 338 | 105 | 1 432 |
| Warragul central trunk sewer main augmentation (Warragul) | 13 067 |  | 6 818 | 315 | 5 934 |
| Warragul sewer – North East augmentation (Warragul) | 2 466 |  | .. | .. | 2 466 |
| Water quality improvement minor works (non-metro various) | 3 481 |  | 80 | 252 | 3 149 |
| Water resource systems upgrade (non-metro various) | 1 882 |  | .. | 189 | 1 693 |
| Water reticulation improvement minor works (non-metro various) | 7 449 |  | 159 | 420 | 6 870 |
| Water supply distribution system duplication (Warragul) | 1 252 |  | .. | .. | 1 252 |
| Water treatment minor capital projects (non-metro various) | 11 988 |  | .. | 998 | 10 990 |
| Yallourn North sewerage pump station rising main replacement (Yallourn North) | 1 986 |  | 5 | .. | 1 981 |
| Total existing projects | 433 363 |  | 76 460 | 52 793 | 304 110 |
| Total Central Gippsland Regional Water Corporation projects | 459 765 |  | 76 460 | 52 846 | 330 459 |

Source: Central Gippsland Region Water Corporation

## Completed projects

Boolarra water supply augmentation (Boolarra)

Mainpac replacement (non-metro various)

Transfer main renewal project (non-metro various)

Treated water tank replacement projects (non-metro various)

Water augmentation due to system capacity (non-metro various)

Windrow Turner to manage Gippsland water factory biosolids (non-metro various)

Source: Central Gippsland Region Water Corporation

# Central Highlands Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Water treatment plant upgrade – Other districts (non-metro various) | 16 659 | .. | 480 | 16 179 |
| Total new projects | 16 659 | .. | 480 | 16 179 |

Source: Central Highlands Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Asset management system – implementation (Ballarat) (a) | 1 036 | 110 | 800 | 126 |
| Farm reuse projects (non-metro various) | 1 496 | 856 | .. | 640 |
| Headworks improvements – Construction (Ballarat) | 19 566 | 11 617 | 1 746 | 6 203 |
| Information management implementation (Ballarat) | 13 802 | 1 688 | 1 819 | 10 296 |
| Other (non-metro various) | 16 144 | 1 108 | 2 641 | 12 395 |
| Sewerage collection system upgrade (Ballarat) | 7 835 | 2 000 | .. | 5 835 |
| Sewerage collection system upgrade (Daylesford) (a) | 1 000 | .. | .. | 1 000 |
| Sewerage treatment plant upgrade and reuse (Maryborough) (a) | 2 225 | 246 | 190 | 1 789 |
| Wastewater reticulation and treatment scheme (Blackwood/ Gordon/Smythesdale) | 33 207 | 13 251 | 9 032 | 10 924 |
| Wastewater reticulation replacements (non-metro various) | 10 742 | 1 096 | 460 | 9 186 |
| Wastewater treatment plant upgrade – Ballarat North and Creswick (Ballarat) | 13 433 | 2 509 | 2 835 | 8 089 |
| Water meters replacement (non-metro various) | 2 868 | 962 | 201 | 1 705 |
| Water network upgrades – Upgrade (Ballarat) | 3 735 | 3 000 | 257 | 478 |
| Water reticulation replacement (Ballarat) (a) | 9 650 | 800 | 3 450 | 5 400 |
| Water supply (tanks, control valves) renewal (non-metro various) | 1 525 | 314 | 150 | 1 061 |
| Water treatment plant upgrade (Maryborough) (a) | 3 075 | 1 000 | 90 | 1 985 |
| Total existing projects | 141 339 | 40 557 | 23 671 | 77 111 |
| Total Central Highlands Region Water Corporation projects | 157 998 | 40 557 | 24 151 | 93 290 |

Source: Central Highlands Region Water Corporation

Note:

(a)	These projects were not included in last year’s Budget Paper No. 4 as they were previously below the reportable threshold.

## Completed projects

Water resource security – Other districts (non-metro various)

Source: Central Highlands Region Water Corporation

# City West Water Limited

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Brookside Centre Recreation Reserve – Stormwater harvesting (Melton) |  | 1 082 | .. | .. | 1 082 |
| Burnside Heights Recreation Reserve and Surrounds – Stormwater harvesting (Melton) | 1 720 |  | .. | .. | 1 720 |
| Footscray Park – Stormwater harvesting (Maribyrnong) | 1 572 |  | 300 | 1 272 | .. |
| Hamer Reserve Footscray central activity district McNab Avenue – Stormwater harvesting (Maribyrnong) |  | 1 671 | .. | 1 671 | .. |
| Lake Caroline stormwater reuse – Stormwater reuse (Melton) | 1 080 |  | .. | .. | 1 080 |
| McIvor Reserve – Stormwater harvesting (Maribyrnong) | 2 298 |  | 100 | 2 198 | .. |
| Regional Rail Link Project – Provision of conduits (Maribyrnong) | 2 260 |  | 451 | 900 | 909 |
| Total new projects | 11 683 |  | 851 | 6 041 | 4 791 |

Source: City West Water Limited

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Derrimut interceptor sewer (Derrimut) | 31 000 | 30 700 | 300 | .. |
| Footscray central activity district – Building works (Maribyrnong) | 9 300 | 150 | 3 045 | 6 105 |
| Taylors Creek detention tank (East Keilor) | 2 850 | 597 | .. | 2 253 |
| West Werribee dual water supply (Werribee) | 205 000 | 31 727 | 78 911 | 94 362 |
| Total existing projects | 248 150 | 63 174 | 82 256 | 102 720 |
| Total City West Water Limited projects | 259 833 | 64 025 | 88 297 | 107 511 |

Source: City West Water Limited

## Completed projects

Altona recycled water project (Altona)

Jamieson Way sewer pump station – Building works (Brimbank)

Keilor golf course – Stormwater harvesting (Brimbank)

Kensington Road, Melbourne Road, Wellington Road – Water main renewals (Melbourne)

Programme Arrow Enterprise Design – IT renewal (Brimbank)

Sayers Road to Old Geelong Road 1150 mm main construction (Werribee)

Werribee employment district – Stage 2 (Werribee)

William Street distribution main – Renewal works (Melbourne)

Source: City West Water Limited

# Coliban Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Buildings, land and OH&S – Construction (Bendigo) | 2 941 | 1 901 | 565 | 475 |
| Main water channel – Upgrade (Harcourt) | 39 400 | 5 577 | 16 000 | 17 823 |
| Office equipment – Replacement (Bendigo) | 2 312 | 2 129 | 183 | .. |
| Other (non-metro various) | 30 768 | 20 254 | 4 924 | 5 590 |
| Recycled water distribution – Construction (non-metro various) | 1 976 | 1 176 | 800 | .. |
| Recycled water pipeline – Construction (Bendigo) | 9 608 | 7 382 | 926 | 1 300 |
| Reticulation sewers – Upgrade (Bendigo) | 2 160 | 2 060 | .. | 100 |
| Sewer rising mains – Replacement (non-metro various) | 10 944 | 1 909 | 1 260 | 7 775 |
| Supply water main – Construction (Bridgewater) | 9 533 | 8 384 | 1 149 | .. |
| Trunk wastewater main – Replacement (Bendigo) | 1 085 | 585 | 499 | .. |
| Various – Odour control works (non-metro various) | 1 957 | 1 306 | 651 | .. |
| Wastewater main shared assets – Construction (Bendigo) | 1 618 | 959 | 9 | 650 |
| Wastewater plant – Upgrade (Bendigo) | 7 166 | 4 616 | 2 000 | 550 |
| Wastewater plant – Upgrade (non-metro various) | 2 948 | 1 798 | 150 | 1 000 |
| Wastewater pumping – Upgrade (non-metro various) | 17 876 | 5 414 | 1 462 | 11 000 |
| Wastewater pumping general – Replacement (non-metro various) | 4 528 | 1 978 | 600 | 1 950 |
| Wastewater rising sewer mains – Upgrade (Echuca) | 9 905 | 1 654 | 1 851 | 6 400 |
| Water channel – Upgrade (non-metro various) | 10 245 | 7 565 | 611 | 2 070 |
| Water distribution – Construction (Bendigo) | 6 495 | 3 195 | 300 | 3 000 |
| Water main – Upgrade (non-metro various) | 14 042 | 2 620 | 772 | 10 650 |
| Water meter – Replacement (Bendigo) | 4 758 | 3 413 | 345 | 1 000 |
| Water pipeline – Construction (Axedale) | 2 996 | 2 896 | 100 | .. |
| Water pipeline – Improvement (Bendigo) | 3 083 | 3 042 | 41 | .. |
| Water reservoir compliance – Upgrade (Malmsbury) | 129 | 99 | .. | 30 |
| Water treatment – Upgrade (Leitchville) | 14 439 | 10 939 | 3 500 | .. |
| Water treatment – Upgrade (non-metro various) | 20 363 | 12 109 | 7 254 | 1 000 |
| Water treatment quality – Upgrade (non-metro various) | 25 315 | 18 012 | 4 379 | 2 924 |
| Total existing projects | 258 590 | 132 972 | 50 332 | 75 287 |
| Total Coliban Region Water Corporation projects | 258 590 | 132 972 | 50 332 | 75 287 |

Source: Coliban Region Water Corporation

## Completed projects

Additional Murray system entitlements – Purchase (Echuca)

Dams improvement program – Renewal (Barkers Creek)

Renewal profile – Renewal (non-metro various)

Wastewater main blockage reduction – Upgrade (non-metro various)

Wastewater main upsizing and duplication – Construction (Bendigo)

Wastewater plant – Upgrade (Rochester)

Wastewater treatment – Upgrade (Castlemaine)

Water main small towns – Replacement (non-metro various)

Source: Coliban Region Water Corporation

# Director of Housing

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Redevelopment – 126 units/sites (North-West Metro) | 28 140 | .. | 5 550 | 22 590 |
| Upgrades – 227 units/sites (North-West Metro) | 31 250 | .. | 31 250 | .. |
| Upgrades – 39 units/sites (Southern Metro) | 5 400 | .. | 5 400 | .. |
| Total new projects | 64 790 | .. | 42 200 | 22 590 |

Source: Director of Housing

## Existing projects(a)

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Acquisition – 11 units/sites (Gippsland) | 2 800 | 600 | 2 200 | .. |
| Acquisition – 19 units/sites (Barwon South-West) | 4 653 | 1 635 | 2 974 | 44 |
| Acquisition – 21 units/sites (North-West metro) | 5 919 | 3 434 | 2 486 | .. |
| Acquisition – 4 units/sites (Grampians) | 1 690 | 942 | 749 | .. |
| Acquisition – 7 units/sites (Southern metro) | 1 101 | 1 041 | 60 | .. |
| Carlton Redevelopment – 246 units/sites (North-West metro) | 144 125 | 82 680 | 44 270 | 17 175 |
| Redevelopment – 164 units/sites (Barwon South-West) | 44 320 | 4 800 | 8 000 | 31 520 |
| Redevelopment – 188 units/sites (Southern metro) | 62 000 | 42 931 | 19 069 | .. |
| Redevelopment – 597 units/sites (North-West metro) | 178 490 | 132 341 | 44 669 | 1 480 |
| Upgrades – 113 units/Sites (statewide) | 79 408 | 39 668 | 39 740 | .. |
| Upgrades – 114 units/sites (Loddon Mallee) | 3 664 | 1 872 | 1 792 | .. |
| Upgrades – 1595 units/sites (North-West metro) | 39 789 | 22 629 | 15 620 | 1 540 |
| Upgrades – 17 units/sites (Barwon South-West) | 1 053 | 1 030 | 23 | .. |
| Upgrades – 461 units/sites (Southern metro) | 24 219 | 11 486 | 9 359 | 3 374 |
| Upgrades – 74 units/sites (Eastern metro) | 2 885 | 1 148 | 1 737 | .. |
| Westmeadows Redevelopment – 144 units/sites (North-West metro) | 66 000 | 12 890 | 8 300 | 44 810 |
| Total existing projects | 662 117 | 361 127 | 201 046 | 99 943 |
| Total Director of Housing projects | 726 907 | 361 127 | 243 246 | 122 533 |

Source: Director of Housing

Note:

(a)	Capital project descriptions (i.e. the number of units/sites for a particular region) may differ from last year's Budget Paper No. 4 for a number of reasons, including timing differences in the housing planning process, re-prioritisation of projects and planning approvals.

## Completed projects(a)

Acquisition – 5 units/sites (North-West metro)

Acquisition – 6 units/sites (Loddon Mallee)

Acquisition – 7 units/sites (Barwon South-West)

Acquisition – 8 units/sites (Southern metro)

Redevelopment – 15 units/sites (Southern metro)

Redevelopment – 53 units/sites (North-West metro)

Upgrades – 119 units/sites (Eastern metro)

Upgrades – 388 units/sites (Southern metro)

Upgrades – 41 units/sites (Hume)

Upgrades – 419 units/sites (North-West metro)

Upgrades – 46 units/sites (Gippsland)

Upgrades – 46 units/sites (statewide)

Source: Director of Housing

Note:

(a)	Capital project descriptions (i.e. the number of units/sites for a particular region) may differ from last year's Budget Paper No. 4 for a number of reasons, including timing differences in the housing planning process, re-prioritisation of projects and planning approvals.

# East Gippsland Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Additional wet weather storage (Metung) | 1 841 | 691 | 1 150 | .. |
| Bemm River sewerage scheme (Bemm River) | 4 623 | 3 223 | 1 400 | .. |
| Developer financed works – Wastewater (non-metro various) | 2 798 | 2 298 | 500 | .. |
| Developer financed works – Water (non-metro various) | 1 975 | 1 625 | 350 | .. |
| Other (non-metro various) | 54 524 | 50 354 | 4 170 | .. |
| Tambo Bluff Estate wastewater scheme (Metung) | 2 002 | 1 952 | 50 | .. |
| Upgrade sewerage system – Lake Tyers Aboriginal Trust (Lakes Entrance) | 2 932 | 2 832 | 100 | .. |
| Water main replacements (non-metro various) | 942 | 892 | 50 | .. |
| Total existing projects | 71 637 | 63 867 | 7 770 | .. |
| Total East Gippsland Region Water Corporation projects | 71 637 | 63 867 | 7 770 | .. |

Source: East Gippsland Region Water Corporation

# Gippsland and Southern Rural Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Eastern regulators retrofit phase 1 (Maffra) | 2 758 | 738 | 2 020 | .. |
| Glenmaggie southern offtake control valve project (Glenmaggie) | 2 500 | 1 350 | 1 150 | .. |
| Nambrok denison regulator retrofit phase 1 (Maffra) | 2 322 | 975 | 1 347 | .. |
| Other Southern Rural Water headworks (statewide) | 20 110 | 2 807 | 3 318 | 13 985 |
| Other Southern Rural Water irrigation (statewide) | 8 327 | 2 322 | 1 042 | 4 963 |
| Other Southern Rural Water other (statewide) | 3 715 | 1 684 | 964 | 1 067 |
| Rationalisation meter and outlet program stage 1 (Maffra) | 2 150 | 144 | 2 006 | .. |
| Total new projects | 41 882 | 10 020 | 11 847 | 20 015 |

Source: Gippsland and Southern Rural Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Melton reservoir remodel outlet – upgrade (Melton) | 2 700 | 148 | 2 552 | .. |
| Total existing projects | 2 700 | 148 | 2 552 | .. |
| Total Gippsland and Southern Rural Water Corporation projects | 44 582 | 10 168 | 14 399 | 20 015 |

Source: Gippsland and Southern Rural Water Corporation

## Completed projects

Melton concrete protect right abutment – Upgrade (Melton)

Total channel control stage 6A – Construction (Maffra)

Yallourn upgrade to apron (Latrobe)

Source: Gippsland and Southern Rural Water Corporation

# Goulburn-Murray Rural Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Central Goulburn channels (1–4) – Construction (Tatura) | 1 980 |  | .. | 1 980 | .. |
| Dam upgrade – upgrade (Laanecoorie) |  | 3 600 | 300 | 3 300 | .. |
| Total new projects | 5 580 |  | 300 | 5 280 | .. |

Source: Goulburn-Murray Rural Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Deakin drain No. 16 extension (stage 1) (Harston) | 1 600 | 466 | 1 025 | 109 |
| Deakin drain No. 16 extension (stage 2) (Harston) | 1 400 | 228 | .. | 1 172 |
| East Loddon pipeline (Serpentine) | 10 048 | 9 909 | 139 | .. |
| Loddon syphon replacement channel 2 (Kerang) | 2 039 | 39 | 1 000 | 1 000 |
| Mildura Merbein salt interception works (Mildura) | 6 365 | 2 235 | 1 266 | 2 864 |
| Mosquito community surface drain 24/25 (Byrneside) | 1 900 | 300 | .. | 1 600 |
| Mosquito drain Tatura Bypass (Tatura) | 2 400 | 821 | 2 | 1 577 |
| Murray Valley drain No. 11 stage 2 (Cobram) | 1 984 | 250 | 1 025 | 709 |
| Murray Valley drain No. 11 stage 3 (Cobram) | 2 000 | 293 | .. | 1 707 |
| Murray Valley drain No. 13 retrofitting (Nathalia) | 1 305 | 220 | .. | 1 085 |
| Murray Valley drain No. 3/7/3 extension (Cobram) | 1 900 | 172 | .. | 1 728 |
| Other (non-metro various) | 17 074 | .. | 17 074 | .. |
| Tragowel (East of Loddon) community surface drains (Kerang) | 4 000 | 150 | .. | 3 850 |
| Wandella Creek (Kerang) | 1 800 | 220 | .. | 1 580 |
| Total existing projects | 55 815 | 15 303 | 21 531 | 18 981 |
| Total Goulburn-Murray Rural Water Corporation projects | 61 395 | 15 603 | 26 811 | 18 981 |

Source: Goulburn-Murray Rural Water Corporation

# Goulburn Valley Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| Additional raw water storage – Renewal (Tatura) | 1 370 |  |  | .. | 80 | 1 290 |
| Clear water storage augmentation – Renewal (Euroa) | 1 420 |  |  | .. | .. | 1 420 |
| Clear water storage augmentation – Renewal (Shepparton) | 3 175 |  |  | .. | .. | 3 175 |
| Disinfection upgrade – Upgrade (Marysville) | 5 500 |  |  | 55 | 250 | 5 195 |
| DN375 trunk water main South of Kialla Lakes Drive – Construction (Shepparton) | 1 125 |  |  | .. | .. | 1 125 |
| Kialla Lakes South sewer pump station rising main stage 4 – Renewal (Shepparton) |  | 1 385 |  | .. | .. | 1 385 |
| New fluoridation plants – Construction (non-metro various) |  | 9 940 |  | .. | .. | 9 940 |
| Raw water pump station augmentation – Renewal (Shepparton) |  |  | 5 640 | .. | .. | 5 640 |
| Raw water storage augmentation – Renewal (Euroa) | 4 400 |  |  | .. | .. | 4 400 |
| Sewer network augmentation – Renewal (Kilmore) | 1 600 |  |  | .. | .. | 1 600 |
| Sewer rising main No.1 replacement – Renewal (Euroa) |  | 2 000 |  | .. | .. | 2 000 |
| Tooborac to Pyalong pipeline – Construction (Pyalong) | 3 000 |  |  | .. | .. | 3 000 |
| Water network augmentation stage 2 – Renewal (Alexandra) | 1 360 |  |  | .. | .. | 1 360 |
| WMF additional irrigation area – Renewal (Kilmore) | 1 060 |  |  | .. | .. | 1 060 |
| WMF high rate anaerobic lagoon cover replacement – Renewal (Shepparton) |  |  | 4 090 | .. | .. | 4 090 |
| Wastewater treatment plant upgrade – Upgrade (Broadford) |  |  | 7 660 | .. | .. | 7 660 |
| Wastewater treatment plant upgrade – Upgrade (Nathalia) |  |  | 6 800 | .. | .. | 6 800 |
| Total new projects | 61 525 |  |  | 55 | 330 | 61 140 |

Source: Goulburn Valley Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Additional waste management facility winter storage (stage 2) (Tatura) | 1 600 |  | .. | .. | 1 600 |
| Additional water treatment plant capacity (Tatura) | 6 500 |  | .. | 100 | 6 400 |
| Alexandra WMF lagoon 6 refurbishment (Alexandra) | 1 220 |  | .. | .. | 1 220 |
| All areas – Above ground asset replacement (non-metro various) | 28 188 |  | 1 993 | 1 210 | 24 985 |
| All areas – CI water main replacement program (non-metro various) |  | 4 805 | 4 270 | 535 | .. |
| All areas – Councils (water and sewer) (non-metro various) | 8 965 |  | 965 | 400 | 7 600 |
| All areas – Non revenue bulk flow meters upgrade and replacement (non-metro various) | 3 100 |  | 75 | 285 | 2 740 |
| All areas – SCADA infrastructure replacement (non-metro various) | 10 250 |  | .. | .. | 10 250 |
| All areas – SCADA infrastructure upgrade (non-metro various) | 9 205 |  | 1 875 | 3 470 | 3 860 |
| All areas – Switchboard replacements (non-metro various) | 1 765 |  | 495 | .. | 1 270 |
| All areas – Water meters (replacement) (non-metro various) | 6 314 |  | 589 | 325 | 5 400 |
| All areas – Water meters (stock) (non-metro various) | 2 616 |  | 216 | 120 | 2 280 |
| Broadford to Kilmore pipeline – Construction (Broadford) | 15 680 |  | .. | .. | 15 680 |
| Broadford Waste Management Facility irrigation capacity upgrade – New works (Broadford) | 1 670 |  | .. | .. | 1 670 |
| Cobram – Water treatment plant augmentation (stage 2) (Cobram) | 5 730 |  | .. | .. | 5 730 |
| Cobram MGC Fluoride Works (Cobram) | 2 550 |  | .. | 130 | 2 420 |
| DN375 direct feed water main to south tank (Shepparton) | 3 900 |  | .. | .. | 3 900 |
| Gooram pipeline (Euroa) | 2 445 |  | .. | .. | 2 445 |
| Landowner reticulation works – Sewer (non-metro various) | 63 700 |  | 3 500 | 1 700 | 58 500 |
| Landowner reticulation works – Water (non-metro various) | 37 500 |  | 5 700 | 2 900 | 28 900 |
| Minor infrastructure items – Renewal (non-metro various) | 7 414 |  | 814 | 330 | 6 270 |
| Mooroopna – McLennan Street pump station upgrade (Mooroopna) | 1 695 |  | .. | .. | 1 695 |
| Mooroopna – McLennan Street water main augmentation (Mooroopna) | 1 635 |  | .. | .. | 1 635 |
| Nagambie clear water storage upgrade (Nagambie) | 2 020 |  | 135 | 320 | 1 565 |
| Nagambie SPS04 rising main replacement (Nagambie) | 2 420 |  | .. | .. | 2 420 |
| Nagambie wastewater treatment plant capacity upgrade (Nagambie) | 1 380 |  | .. | .. | 1 380 |
| Nine Mile Creek reservoir embankment replacement (Longwood) | 3 565 |  | 585 | 980 | 2 000 |
| Other – Construction (non-metro various) | 42 120 |  | 6 530 | 5 383 | 30 207 |
| Raw water storage – New works (Sawmill Settlement) | 3 310 |  | .. | .. | 3 310 |
| Raw water storage (Nurmurkah) | 4 300 |  | 4 120 | 180 | .. |
| Relining/replacement sewers (non-metro various) | 52 525 |  | 1 100 | 525 | 50 900 |
| Replacement of Abbinga Reservoir (Euroa) | 5 440 |  | .. | .. | 5 440 |
| Seymour SPS01 rising main replacement (Seymour) | 3 705 |  | .. | .. | 3 705 |
| Shared assets – Sewer (non-metro various) | 13 314 |  | 1 314 | 600 | 11 400 |
| Shared assets – Water (non-metro various) | 12 921 |  | 921 | 600 | 11 400 |
| Shepparton – DN375 water main south of Raftery Road (Shepparton) | 1 620 |  | .. | .. | 1 620 |
| Shepparton – Lemnos pump station upgrade (Shepparton) | 1 855 |  | .. | .. | 1 855 |
| Shepparton – Outfall rising main to Daldy Road (Shepparton) | 7 730 |  | .. | .. | 7 730 |
| Shepparton – Shepparton south tank pump station upgrade (Shepparton) | 1 525 |  | .. | .. | 1 525 |
| Shepparton – Waste management facility high rate anaerobic lagoon – Additional aerators and mixers (Shepparton) | 1 260 |  | .. | .. | 1 260 |
| Tatura – Waste management facility additional offsite reusers (Tatura) | 1 180 |  | .. | .. | 1 180 |
| Tatura – Waste management facility augmentation (Tatura) | 3 288 |  | .. | .. | 3 288 |
| Tatura water tower upgrade (Tatura) | 1 090 |  | .. | .. | 1 090 |
| Waste management facility irrigation capacity – Upgrade (Shepparton) | 3 100 |  | .. | .. | 3 100 |
| Waste management facility irrigation capacity upgrade – New works (Kilmore) | 4 480 |  | 20 | 150 | 4 310 |
| Waste management facility irrigation capacity upgrade – New works (Mansfield) | 6 050 |  | 60 | 280 | 5 710 |
| Water mains replacement (non-metro various) | 77 655 |  | 1 465 | 725 | 75 465 |
| Water network augmentation – Construction (Mansfield) | 1 140 |  | .. | 30 | 1 110 |
| Water treatment plant capacity upgrade (Shepparton) | 17 190 |  | .. | .. | 17 190 |
| Water treatment plant upgrade (Mansfield) | 2 740 |  | .. | .. | 2 740 |
| Water treatment plant upgrade (Nurmurkah) | 9 100 |  | 70 | 150 | 8 880 |
| Total existing projects | 516 470 |  | 36 812 | 21 428 | 458 230 |
| Total Goulburn Valley Region Water Corporation projects | 577 995 |  | 36 867 | 21 758 | 519 370 |

Source: Goulburn Valley Region Water Corporation

## Completed projects

Alexandra to Eildon pipeline – Construction (Alexandra)

All areas – Small town filtration plants (non-metro various)

Fluoride plants for Cobram, Kyabram and Seymour – Construction (non-metro various)

Kilmore Water treatment plant control building (Kilmore)

Mansfield Reservoir No. 3 embankment upgrade (Mansfield)

Purchase of Mortimer property – Construction (Nathalia)

Shepparton – Campbells sewer main upgrade (Shepparton)

Shepparton – Gravity sewer Wanganui Road (Shepparton)

Wastewater treatment plant filter replacement – Renewal (Tongala)

Wastewater treatment plant improvement Works – Upgrade (Kilmore)

Source: Goulburn Valley Region Water Corporation

# Grampians Wimmera Mallee Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Treated Water Supply – Construction (Jeparit) | 3 102 |  | 289 | 2 813 | .. |
| Treated Water Supply – Construction (Wycheproof) |  | 3 563 | .. | 3 563 | .. |
| Total new projects | 6 665 |  | 289 | 6 376 | .. |

Source: Grampians Wimmera Mallee Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Asset management systems – Renewal (non-metro various) | 1 234 |  | 614 | 400 | 220 |
| Fire plugs – Construction Wimmera Mallee Pipeline Project (non-metro various) | 3 044 |  | 1 655 | 1 389 | .. |
| New sewerage scheme (non-metro various) | 15 687 |  | 3 732 | 1 255 | 10 700 |
| Other (non-metro various) | 96 434 |  | 22 513 | 2 009 | 71 912 |
| Sewer mains – Replacement (non-metro various) | 16 173 |  | 4 428 | 245 | 11 500 |
| Supervisory Control and Data Acquisition Development – construction (non-metro various) (a) | 4 828 |  | 4 265 | 3 | 560 |
| Water Mains – Replacement (non-metro various) | 27 993 |  | 3 938 | 1 055 | 23 000 |
| Water treatment plant – Replacement (Nhill) |  | 12 572 | 2 357 | 10 215 | .. |
| Water treatment plant major infrastructure – Asset renewals (non-metro various) | 6 352 |  | 2 110 | 802 | 3 440 |
| Wimmera Mallee Pipeline Project (non-metro various) | 633 895 |  | 626 410 | 3 640 | 3 845 |
| Total existing projects | 818 212 |  | 672 022 | 21 013 | 125 177 |
| Total Grampians Wimmera Mallee Water Corporation projects | 824 877 |  | 672 311 | 27 389 | 125 177 |

Source: Grampians Wimmera Mallee Water Corporation

Note:

(a)	Project was included in Other (non-metro various) in last year’s Budget Paper No. 4.

## Completed projects

Wastewater treatment plant – Renewal (St Arnaud)

Wastewater treatment plant – Renewal (Stawell)

Wastewater treatment plant – Replacement (Warracknabeal)

Water supply strategy – Enhancement (Edenhope)

Source: Grampians Wimmera Mallee Water Corporation

# Lower Murray Urban and Rural Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Central pumps replace motors and switchboard – Replacement (Mildura) | 3 100 | 1 600 | 1 500 | .. |
| Central rising main and suctions – Construction (Mildura) | 3 200 | 1 700 | 1 500 | .. |
| Mildura trunk mains extension – Construction (Mildura) | 5 860 | .. | 1 500 | 4 360 |
| Water quality improvement program – Construction (Millewa) | 1 988 | 273 | 1 690 | 25 |
| Total new projects | 14 148 | 3 573 | 6 190 | 4 385 |

Source: Lower Murray Urban and Rural Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Irrigation meter – Replacement (Merbein) | 1 634 | 1 175 | 53 | 406 |
| Irrigation meter – Replacement (Red Cliffs) | 3 219 | 1 804 | 315 | 1 100 |
| Main replacements (non-metro various) | 68 550 | 9 978 | 1 229 | 57 343 |
| Minor capital works – New (non-metro various) | 38 797 | 6 126 | 360 | 32 311 |
| Minor capital works – Replacement (non-metro various) | 42 216 | 8 424 | 1 014 | 32 778 |
| Private diverters – Metering program (non-metro various) | 5 305 | 4 389 | 105 | 811 |
| Rehabilitation of sewers (non-metro various) | 15 766 | 7 505 | 946 | 7 315 |
| Total existing projects | 175 487 | 39 401 | 4 022 | 132 064 |
| Total Lower Murray Urban and Rural Water Corporation projects | 189 635 | 42 974 | 10 212 | 136 449 |

Source: Lower Murray Urban and Rural Water Corporation

## Completed projects

Fluoridation – Other (various)

Main pump station replace pump sets – Replacement (Merbein)

Main pump station replace switchboards – Replacement (Merbein)

Modernisation – Construction (Red Cliffs)

Source: Lower Murray Urban and Rural Water Corporation

# Melbourne Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Aeration tanks – Additional aeration tanks (Bangholme) | 117 378 |  | 116 947 | 431 | .. |
| Bunyip main drain (Pakenham) | 6 424 |  | 5 202 | 1 223 | .. |
| East drop structure – Air treatment (Port Melbourne) | 17 724 |  | 6 638 | 8 661 | 2 424 |
| Eastern treatment plant – High voltage power reticulation upgrade (Bangholme) | 15 286 |  | 10 453 | 4 806 | 27 |
| Eastern treatment plant aeration blower – Renewal and replacement (Bangholme) | 46 286 |  | 15 474 | 29 | 30 783 |
| Eastern treatment plant fine screens – Grit and screening upgrade (Bangholme) | 46 497 |  | 43 841 | 2 615 | 40 |
| Eastern treatment plant foul air system refurbishment (Bangholme) | 3 694 |  | 871 | 2 673 | 150 |
| Eastern treatment plant odour reduction – Stage 2 (Bangholme) | 38 743 |  | 16 601 | 7 845 | 14 297 |
| Eastern treatment plant odour reduction – Stage 3 (sets mh2) (Bangholme) | 11 709 |  | .. | 800 | 10 909 |
| Eastern treatment plant replacement of flame arrestors on sludge (Bangholme) |  | 1 136 | 1 108 | 26 | 2 |
| Eastern treatment plant tertiary upgrade (Bangholme) | 417 955 |  | 365 529 | 52 426 | .. |
| Greenvale dam remediation (Greenvale) | 47 378 |  | 500 | 1 677 | 45 201 |
| Greenvale gravity booster pumping station (Greenvale) | 7 260 |  | 6 599 | 661 | .. |
| Hobsons Bay main sewer rehabilitation (Hobsons Bay) | 45 518 |  | .. | .. | 45 518 |
| North Yarra main sewer MH73-97 duplication (metro various) | 51 716 |  | 4 535 | 15 533 | 31 648 |
| Others – Sewerage (metro various) | 63 174 |  | 61 097 | 2 013 | 64 |
| Others – Water (metro various) | 13 938 |  | 13 868 | 62 | 8 |
| Preston-North Essendon water main replacement – Renewal (North Essendon) | 51 906 |  | 51 456 | 332 | 117 |
| Rehabilitation of the Carlton main sewer (Carlton) | 17 394 |  | 30 | .. | 17 364 |
| Silvan fluoride plant upgrade (Silvan) | 7 862 |  | 4 517 | 3 345 | .. |
| Tarago Reservoir – Extension of filter (Neerim South) | 5 901 |  | 5 649 | 247 | 6 |
| Thomson Hydro electrical upgrade (Gippsland) | 6 748 |  | 3 870 | 2 878 | .. |
| Tourourrong Reservoir – embankment and spillway remedial work (Clonbilale) | 16 141 |  | 15 680 | 442 | 19 |
| Tranche 2 Mini Hydros (metro various) | 6 997 |  | 38 | 3 392 | 3 567 |
| Water Mains – M102 North Essendon-Footscray (North Essendon) | 19 118 |  | 14 736 | 4 360 | 22 |
| Western Treatment Plant 55 East and 115 East Cover renewal (Werribee) | 45 807 |  | 38 130 | 7 568 | 108 |
| Western Treatment Plant Class C reliability improvement (Werribee) | 12 143 |  | 11 979 | 122 | 42 |
| Yarra River Dights Falls rehabilitation (Kew) | 11 270 |  | 11 222 | 24 | 24 |
| Total existing projects | 1 153 100 |  | 826 568 | 124 190 | 202 342 |
| Total Melbourne Water Corporation projects | 1 153 100 |  | 826 568 | 124 190 | 202 342 |

Source: Melbourne Water Corporation

## Completed projects

Patullos drain section 07 (4478/07) (Roxburgh Park)

Edithvale Wetlands Education Centre (Edithvale)

Melbourne main sewer replacement – Renewal (Melbourne)

Northern sewerage – Construction project (Coburg)

North-South Pipeline – Upgrade of downstream transfer works (Christmas Hills)

North-South Pipeline – Upgrade of Winneke treatment plant (Christmas Hills)

Patterson River tidal gates (Carrum)

Source: Melbourne Water Corporation

# North East Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Loombah Dam spillway improvements (Benalla) |  | 2 160 | .. | 2 160 | .. |
| Wastewater management project – construction (Barnawartha) | 1 200 |  | 40 | 1 160 | .. |
| Total new projects | 3 360 |  | 40 | 3 320 | .. |

Source: North East Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Aboveground replacements – Wastewater (non-metro various) | 3 211 |  | 2 650 | 561 | .. |
| Above ground replacements – Water (non-metro various) | 2 894 |  | 2 114 | 780 | .. |
| Augment water supply – Construction (Bundalong) | 6 090 |  | 2 052 | 4 038 | .. |
| Bright off stream storage (Bright) | 13 415 |  | 1 213 | .. | 12 202 |
| Bright water treatment plant (Bright) |  | 3 502 | 39 | 70 | 3 393 |
| Mains renewals (various) | 4 279 |  | 3 579 | 700 | .. |
| Modified conventional sewerage scheme (Glenrowan) | 4 169 |  | 170 | 3 199 | 800 |
| Modified conventional sewerage scheme (Milawa) | 2 649 |  | 172 | 1 982 | 495 |
| Modified conventional sewerage scheme (Oxley) | 3 309 |  | 179 | 2 504 | 626 |
| Modified conventional sewerage scheme (Tungamah) | 4 895 |  | 378 | 3 614 | 903 |
| Parfitt Road and Wilson Road sewer schemes (Wangaratta) | 1 201 |  | 123 | .. | 1 078 |
| Sewer rehabilitation (non-metro various) | 6 189 |  | 4 508 | 1 681 | .. |
| Trade waste treatment plant upgrade (Wangaratta) | 3 414 |  | 616 | 1 398 | 1 400 |
| Wastewater additional winter storage – Construction (Wangaratta) | 5 373 |  | 215 | 4 126 | 1 032 |
| Wastewater overflow reduction – Construction (Beechworth) | 1 891 |  | 57 | .. | 1 834 |
| Water treatment plant – Construction (Corryong) | 5 361 |  | 3 954 | 1 407 | .. |
| Total existing projects | 71 842 |  | 22 019 | 26 060 | 23 763 |
| Total North East Region Water Corporation projects | 75 202 |  | 22 059 | 29 380 | 23 763 |

Source: North East Region Water Corporation

## Completed projects

Water quality upgrade (Springhurst)

Water quality upgrade (Whitfield)

Water treatment plant – Construction (Myrtleford)

Source: North East Region Water Corporation

# Places Victoria

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Harbour Esplanade redevelopment – stage 2 (Docklands) | 32 000 | .. | 10 000 | 22 000 |
| Other (metro various) | 1 500 | .. | 1 500 | .. |
| Transit Cities: Revitalising Central Dandenong – Upgrade works (Dandenong) | 243 446 | 237 972 | 5 474 | .. |
| Total existing projects | 276 946 | 237 972 | 16 974 | 22 000 |
| Total Places Victoria projects | 276 946 | 237 972 | 16 974 | 22 000 |

Source: Places Victoria

# Port of Melbourne Corporation

## New projects(a)

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Channels and waterways – Capital projects (Port Phillip Bay) | 50 100 |  | .. | .. | 50 100 |
| Information technology – Upgrades and development projects (Melbourne) | 4 967 |  | .. | 2 187 | 2 780 |
| Other – New capital projects (metro various) | 33 300 |  | .. | 6 400 | 26 900 |
| Port capacity expansion project (Webb Dock/Swanson Dock) (Melbourne) (b) | tba |  | tba | tba | tba |
| Site rehabilitation and environmental projects (metro various) | 1 000 |  | .. | 1 000 | .. |
| Station Pier – Capital projects (Port Melbourne) | 3 750 |  | .. | .. | 3 750 |
| Swanson dock crane rail replacement (West Melbourne) | 3 100 |  | .. | .. | 3 100 |
| Terminal interconnectivity – Roadway construction projects (metro various) |  | 8 525 | .. | .. | 8 525 |
| Wharf rehabilitation projects (metro various) | 10 300 |  | .. | .. | 10 300 |
| Total new projects | 115 042 |  | .. | 9 587 | 105 455 |

Source: Port of Melbourne Corporation

Notes:

(a)	Major project groupings (such as Channels and Waterway or Wharf Rehabilitation) contain multiple minor projects that  can be classified as either new, existing or completed depending on their stage in the project lifecycle.

(b) 	A TEI is not reported at this time due to commercial sensitivities.

## Existing projects(a)

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Channels and waterways – Capital works (Port Phillip Bay) | 10 535 | 358 | 378 | 9 799 |
| Information technology – Upgrades and development (Melbourne) | 6 347 | 1 981 | 3 478 | 888 |
| Other (metro various) | 4 365 | 144 | 2 818 | 1 403 |
| Station Pier – capital works (Port Melbourne) | 18 616 | 1 956 | 11 521 | 5 139 |
| Swanson Dock crane rail replacement (West Melbourne) | 8 350 | 111 | 2 210 | 6 029 |
| Wharf rehabilitation (metro various) | 54 342 | 6 270 | 14 027 | 34 045 |
| Total existing projects | 102 555 | 10 821 | 34 432 | 57 303 |
| Total Port of Melbourne Corporation projects | 217 597 | 10 821 | 44 019 | 162 758 |

Source: Port of Melbourne Corporation

Note:

(a)	Major project groupings (such as Channels and Waterway or Wharf Rehabilitation) contain multiple minor projects that  can be classified as either new, existing or completed depending on their stage in the project lifecycle.

## Completed projects(a)

Channels and waterways – Capital projects (metro various)

Information technology – Upgrades and development projects (metro various)

Other – Capital projects (metro various)

Station Pier – Capital projects (Port Melbourne)

Terminal interconnectivity – Roadway construction projects (metro various)

Wharf and terminal upgrades (metro various)

Wharf rehabilitation projects (metro various)

Source: Port of Melbourne Corporation

Note:

(a)	Major project groupings (such as Channels and Waterway or Wharf Rehabilitation) contain multiple minor projects that  can be classified as either new, existing or completed depending on their stage in the project lifecycle.

# South East Water Limited

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Recycled water – Logis Dandenong scheme reimbursements (Dandenong) | 26 967 |  | 1 014 | 4 500 | 21 453 |
| Recycled water – New lots Cranbourne East (Cranbourne East) | 10 721 |  | 1 963 | 8 130 | 628 |
| Recycled water – New lots Cranbourne West (Cranbourne West) |  | 1 328 | 300 | 767 | 261 |
| Recycled water – SEW industrial No. 4 bluescope (Hastings) | 1 582 |  | 1 531 | 51 | .. |
| Sewer system growth – Elster Creek South – New lots (Elster Creek South) | 1 226 |  | .. | 1 226 | .. |
| Sewer system growth – Lang Lang sewerage treatment plant (Lang Lang) | 2 457 |  | 400 | 1 534 | 523 |
| Sewer system growth – Mt Martha sewerage treatment plant – long term sludge upgrade (Mt Martha) | 3 568 |  | 500 | 3 068 | .. |
| Sewer system growth – New lots – Hanna and Wells Streets (Hobsons Bay/South Yarra) | 14 210 |  | 166 | 3 579 | 10 465 |
| Sewer system growth – New lots Mile Creek (Noble Park) | 2 131 |  | 612 | 807 | 712 |
| Sewer system growth – New lots sewer renewal upsizing component (metro various) | 1 876 |  | .. | 307 | 1 569 |
| Sewer system reliability – Boneo STP processes civil upgrades (Boneo) | 5 170 |  | 46 | 85 | 5 039 |
| Sewer system reliability – Mt Martha sewerage treatment plant processes civil upgrades (Mt Martha) | 6 908 |  | 130 | 527 | 6 251 |
| Sewer system reliability – Pumping stations mechanical and electrical (metro various) | 7 532 |  | 1 769 | 1 687 | 4 076 |
| Sewer system reliability – Sewerage treatment plant mechanical maintenance minor works (metro various) | 6 758 |  | 1 019 | 1 014 | 4 725 |
| Sewer system reliability – Sewerage treatment plant processes civil upgrades (metro various) | 1 001 |  | 206 | 200 | 595 |
| System growth – Boneo sewerage treatment plant backlog (Boneo) | 8 986 |  | 200 | 184 | 8 602 |
| System growth – Miscellaneous pressure pump connections 2012-2015 (metro various) | 3 939 |  | 957 | .. | 2 982 |
| Water system growth – New lots Braeside (Braeside) | 2 022 |  | 1 409 | 613 | .. |
| Water system growth – New lots Dromana Portsea (Dromana Portsea) | 7 352 |  | 449 | 767 | 6 136 |
| Water system growth – New lots (Hallam/Narre Warren) | 15 098 |  | 662 | 936 | 13 500 |
| Water system growth – New lots Officer (Officer) | 4 547 |  | .. | 1 417 | 3 130 |
| Water system growth – New lots Pakenham (Pakenham) | 1 442 |  | .. | 1 442 | .. |
| Water system growth – New lots Western Port (Western Port) | 1 263 |  | 821 | .. | 442 |
| Water system growth – Upsizing of main renewals (metro various) | 2 549 |  | 360 | 358 | 1 831 |
| Water system growth – Zone monitoring (metro various) | 1 456 |  | 205 | 205 | 1 046 |
| Water system reliability civil upgrades – Other (metro various) | 8 233 |  | 1 331 | 1 329 | 5 573 |
| Total new projects | 150 322 |  | 16 050 | 34 733 | 99 539 |

Source: South East Water Limited

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Information technology – Other (metro various) | 55 240 |  | 10 240 | 7 500 | 37 500 |
| Meters (metro various) | 39 082 |  | 5 879 | 5 712 | 27 491 |
| Recycled water – 2 ML tank (Cranbourne West) | 1 023 |  | .. | 1 023 | .. |
| Recycled water – 4 ML Officer East tank (Officer) | 2 000 |  | .. | 2 000 | .. |
| Recycled water – EIS augmented supply (Cranbourne East) | 3 068 |  | .. | .. | 3 068 |
| Recycled water – ETP to Berwick transfer pipeline and pump station (Berwick) | 20 407 |  | 4 600 | 6 483 | 9 324 |
| Recycled water – Logis Dandenong scheme – Pending – Reimbursements (metro various) |  | 3 135 | .. | 205 | 2 930 |
| Recycled water – Logis Dandenong scheme – Pending – Keysborough residential (Keysborough) | 4 334 |  | 2 504 | 1 830 | .. |
| Recycled water – Officer treatment plant class A (Officer) | 8 085 |  | 2 832 | .. | 5 253 |
| Recycled water – Other (metro various) | 665 |  | 358 | 307 | .. |
| Recycled water – Recycled water treatment plant (Boneo) | 2 721 |  | 1 114 | 1 607 | .. |
| Sewer quality – Other (metro various) | 3 075 |  | .. | 82 | 2 993 |
| Sewer system growth – Boneo sewerage treatment plant (Boneo) | 1 472 |  | .. | 1 472 | .. |
| Sewer system growth – Elster Creek branch sewer extensions (roads) (Elster Creek) | 4 236 |  | 3 678 | 558 | .. |
| Sewer system growth – Hallam Valley – Pound Road catchment upgrade (Hallam) | 8 169 |  | 2 169 | 6 000 | .. |
| Sewer system growth – Koo Wee Rup sewerage treatment plant – Organic capacity upgrade (Koo Wee Rup) | 3 000 |  | 630 | 2 370 | .. |
| Sewer system growth – Longwarry sewerage treatment plant (Longwarry) | 5 988 |  | 2 634 | 1 392 | 1 962 |
| Sewer system growth – Sewer modelling programme 2011-2014 (metro various) | 2 336 |  | 1 000 | 1 023 | 313 |
| Sewer system growth – Mt Martha sewerage treatment plant – Digester gas system refurbishment and convert to series (Mt Martha) | 5 482 |  | 3 323 | 259 | 1 900 |
| Sewer system growth – Mt Martha sewerage treatment plant (Mt Martha) | 34 378 |  | 14 948 | 19 430 | .. |
| Sewer system growth – Officer South pump station land purchase (Officer South) | 27 369 |  | 2 721 | .. | 24 648 |
| Sewer system growth – Other (metro various) | 4 350 |  | 4 145 | 205 | .. |
| Sewer system growth – Pakenham sewerage treatment plant – main pump station upgrade (Pakenham) | 3 813 |  | 1 733 | 845 | 1 235 |
| Sewer system growth – Peet Street duplication sewer section 2 PEE 10 to PEE (Pakenham) | 3 914 |  | 3 131 | 783 | .. |
| Sewer system growth – Pressure pump connections – Reimbursements (metro various) |  | 69 466 | 13 355 | 5 931 | 50 180 |
| Sewer system growth – Somers sewerage treatment plant (Somers) | 25 361 |  | 12 900 | 1 284 | 11 177 |
| Sewer system growth – Wedgewood Drive relieving sewer (Eumemmerring Creek) |  | 5 154 | 648 | 4 506 | .. |
| Sewer system reliability – Other (metro various) | 24 151 |  | 12 015 | 2 464 | 9 672 |
| Sewer system reliability sewer civil – Reticulation sewers (metro various) | 41 282 |  | .. | 6 749 | 34 533 |
| Sewer system reliability sewer civil – Branch sewers (metro various) | 13 135 |  | .. | 2 147 | 10 988 |
| Sewer system reliability sewer civil – House connection branch (metro various) | 6 965 |  | 1 024 | 1 023 | 4 918 |
| Sewer system reliability sewer civil – Pump stations (metro various) | 4 307 |  | 1 734 | 472 | 2 101 |
| Sewer system reliability sewer civil – Sewer pressure mains (metro various) | 19 741 |  | 4 982 | 4 295 | 10 464 |
| Sewer system reliability sewer civil – Sewerage pump station mechanical and electrical (metro various) | 9 222 |  | 1 062 | 767 | 7 393 |
| System growth – Dromana Portsea backlog scheme – Rye coastal – Backlog reticulation (metro various) | 26 824 |  | 12 007 | 14 817 | .. |
| System growth – Merricks Beach – Backlog reticulation (Merricks) | 320 |  | 310 | 10 | .. |
| System growth – Other (metro various) | 375 |  | .. | 375 | .. |
| System growth – Sherbrooke backlog scheme -Belgrave Heights – Sherbrooke C – Backlog reticulation (Sherbrooke) | 11 102 |  | 9 942 | 1 160 | .. |
| System Growth – Upper Beaconsfield backlog scheme – Backlog reticulation (Upper Beaconsfield) | 3 357 |  | 83 | 107 | 3 167 |
| Water quality – Other (metro various) | 1 036 |  | 204 | 205 | 627 |
| Water system growth – 12 ML Thewlis Road tank (Pakenham) | 3 000 |  | .. | 3 000 | .. |
| Water system growth – Hammond Road (Dandenong South) | 3 058 |  | 253 | 2 805 | .. |
| Water system growth – Other (metro various) | 1 427 |  | 776 | 128 | 523 |
| Water system growth – Pressure management (metro various) | 5 846 |  | 4 313 | 1 533 | .. |
| Water system growth – Reimbursements (metro various) | 46 574 |  | 5 755 | 4 192 | 36 627 |
| Water system growth – Sladen Street West 600mm pipeline (Cranbourne) | 1 955 |  | 1 840 | .. | 115 |
| Water system growth – Supply KWP and Lang Lang direct from desalination pipeline (Koo Wee Rup) | 1 496 |  | 1 152 | 344 | .. |
| Water systems reliability – other (metro various) | 5 886 |  | 2 156 | 1 820 | 1 910 |
| Water systems reliability water reliability civil upgrade – Distribution mains (metro various) | 24 970 |  | 298 | 4 000 | 20 672 |
| Water systems reliability water reliability civil upgrade – Reticulation mains (metro various) | 57 491 |  | 9 990 | 9 816 | 37 685 |
| Total existing projects | 660 843 |  | 164 438 | 135 036 | 361 369 |
| Total South East Water Limited projects | 811 165 |  | 180 488 | 169 769 | 460 908 |

Source: South East Water Limited

## Completed projects

Mt Martha Sewerage Treatment Plant Education Centre (Mt Martha)

Recycled water – South East Recycled Water Alliance Pipeline total outturn costs – Overall (Boneo)

Sewer quality – Network (metro various)

Water system growth – Rosedale Grove – Part duplication of outlet main in 450mm (Frankston)

Source: South East Water Limited

# South Gippsland Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Melbourne Supply connection works – Construction (Korumburra to Poowong) |  | 3 510 | 100 | 200 | 3 210 |
| Melbourne supply connection works – Construction (Lance Creek to Korumburra) |  | 16 250 | 550 | 1 000 | 14 700 |
| Treatment and winter storage – Construction (Korumburra) | 2 300 |  | 200 | 2 100 | .. |
| Total new projects | 22 060 |  | 850 | 3 300 | 17 910 |

Source: South Gippsland Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Agnes River augmentation off stream storage – Construction (Toora) | 8 450 |  | 485 | 800 | 7 165 |
| Environmental obligations – Construction (non-metro various) | 3 700 |  | 600 | 300 | 2 800 |
| Inverloch sewer system upgrade – Construction (Inverloch) | 3 350 |  | 200 | 350 | 2 800 |
| Leongatha wastewater treatment plant digester – Construction (Leongatha) |  | 1 000 | 300 | 700 | .. |
| Loch Nyora sewerage scheme – Construction (Poowong) | 16 250 |  | 900 | 4 000 | 11 350 |
| Meeniyan water treatment plant – Other (Meeniyan) | 1 500 |  | 30 | 170 | 1 300 |
| Operations systems improvements water treatment – Other (South Gippsland) | 1 670 |  | 320 | 150 | 1 200 |
| Other – Corporate (non-metro various) |  | 3 592 | 1 905 | 937 | 750 |
| Other – Corporate computers and telemetry (non-metro various) | 2 010 |  | 414 | 163 | 1 433 |
| Other – Corporate OH&S and plant replacement (non-metro various) | 550 |  | 100 | 50 | 400 |
| Other – Headworks (non-metro various) | 1 540 |  | 455 | 505 | 580 |
| Other – Wastewater (non-metro various) | 1 225 |  | 155 | 1 070 | .. |
| Other – Water (non-metro various) | 1 040 |  | 220 | 420 | 400 |
| Replacement/rehabilitation of mains (non-metro various) | 7 722 |  | 972 | 500 | 6 250 |
| Reticulation sewers replacement/ rehabilitation (non-metro various) | 6 450 |  | 1 100 | 550 | 4 800 |
| Strategic land purchases (non-metro various) | 2 500 |  | 250 | 250 | 2 000 |
| Water meters (non-metro various) | 2 219 |  | 365 | 186 | 1 668 |
| Wonthaggi sewer system upgrade – Upgrade (Wonthaggi) | 9 140 |  | 1 200 | 800 | 7 140 |
| Wonthaggi wastewater reuse – Construction (Wonthaggi) | 1 250 |  | 500 | 750 | .. |
| Total existing projects | 75 158 |  | 10 471 | 12 651 | 52 036 |
| Total South Gippsland Region Water Corporation projects | 97 218 |  | 11 321 | 15 951 | 69 946 |

Source: South Gippsland Region Water Corporation

## Completed projects

Additional land wastewater treatment plant – Construction (Foster)

Dams risk – Coalition Creek – Rehabilitation/augmentation (Korumburra)

Stormwater infiltration curtailment – Other (South Gippsland)

Source: South Gippsland Region Water Corporation

# Transport Ticketing Authority

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| myki (new ticketing solution – Technology and installation) (statewide) (a) | 610 648 | 405 890 | 182 227 | 22 531 |
| Total existing projects | 610 648 | 405 890 | 182 227 | 22 531 |
| Total Transport Ticketing Authority projects | 610 648 | 405 890 | 182 227 | 22 531 |

Source: Transport Ticketing Authority

Note:

(a)	The revised TEI reflects additional funding provided to complete the project following an extensive review undertaken by independent experts in 2011.

# Victorian Rail Track (Victrack)

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Billboard advertising – 2012-13 program (statewide) | 1 200 |  | .. | 1 200 | .. |
| Building upgrades risk mitigation – 2012-13 program (statewide) | 1 400 |  | .. | 1 400 | .. |
| Dynon central hardstand (statewide) | 8 400 |  | 2 334 | 6 066 | .. |
| Heritage works – 2012-13 program (statewide) | 1 000 |  | .. | 1 000 | .. |
| Network communication optimisation 2012-13 program (statewide) |  | 2 430 | .. | 2 430 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |
| Grovedale Station (Grovedale) (a) | 9 400 |  | 1 000 | 8 400 | .. |
| Melbourne metro – Planning and development (metro various) | 49 677 |  | .. | 11 356 | 38 321 |
| Protective Services Officers – Railway station infrastructure (metro various) | 17 694 |  | 1 857 | 15 837 | .. |
| Regional Rail Network major periodic maintenance (passenger and freight) (non-metro various) | 171 865 |  | .. | 30 000 | 141 865 |
| Regional rolling stock (non-metro various) (b) | tba |  | tba | tba | tba |
| Warragul Station car park improvements (Warragul) | 10 692 |  | .. | 3 227 | 7 465 |
| Total new projects | 273 758 |  | 5 191 | 80 916 | 187 651 |

Source: Victorian Rail Track (VicTrack)

Notes:

(a)	The TEI includes $1 million previously approved planning funding.

(b) 	A TEI is not reported at this time due to commercial sensitivities.

## Existing projects

($ thousand)

|  |  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fish Market acquisition (West Melbourne) |  | 9 700 |  |  | 9 040 | 660 | .. |
| Telecommunications – Unified communications platform (statewide) |  | 7 098 |  |  | 6 322 | 776 | .. |
| The projects below are delivered on behalf of VicTrack by the Department of Transport |  |  |  |  |  |  |  |
| 40 New Trains for Melbourne Commuters – stage 1 (metro various) |  | 210 360 |  |  | 72 667 | 95 360 | 42 333 |
| Accessible Public Transport in Victoria: Disability Discrimination Act (1992) (Cth) Compliance (statewide) |  | 20 000 |  |  | 5 000 | 5 000 | 10 000 |
| Additional Car Parking at Merinda Park and Narre Warren Stations (Narre Warren) |  | 600 |  |  | 350 | 250 | .. |
| Balaclava Station (Balaclava) |  | 11 900 |  |  | 972 | 6 228 | 4 700 |
| Beaconsfield Railway Station car park (Beaconsfield) |  | 1 300 |  |  | 500 | 800 | .. |
| Bendigo trains to Epsom and Eaglehawk and new station at Epsom and boomgates – Planning (Bendigo) |  | 500 |  |  | 400 | 100 | .. |
| Fix country level crossings, including Warragul Station precinct (non-metro various) |  | 35 300 |  |  | 9 800 | 12 700 | 12 800 |
| Footbridge over railway line to Box Hill Cemetery (Box Hill) |  | 460 |  |  | 160 | 300 | .. |
| Improving train operations – rail service efficiencies (statewide) |  | 111 604 |  |  | 43 396 | 53 536 | 14 672 |
| Metropolitan Park and Ride Program – Stage 2 (metro various) |  | 26 900 |  |  | 21 200 | 5 700 | .. |
| Metropolitan Rail infrastructure renewal program (metro various) (a) |  |  | 802 632 |  | 303 796 | 130 040 | 368 796 |
| Metropolitan rolling stock (metro various) |  | 1 175 317 |  |  | 969 533 | 174 400 | 31 384 |
| Metropolitan train control reliability (metro various) |  | 87 900 |  |  | 73 777 | 14 123 | .. |
| Metropolitan train safety communications system (metro various) (b) |  | 176 400 |  |  | 138 066 | 38 334 | .. |
| New stations in growth areas (metro various) |  | 188 500 |  |  | 132 300 | 56 200 | .. |
| Opening unused railway station buildings to community and sporting groups (statewide) |  | 5 000 |  |  | 500 | 1 500 | 3 000 |
| Preserve W-Class trams (metro various) (c) |  | 8 000 |  |  | 2 000 | 2 000 | 4 000 |
| Public transport safety (metro various) (d) |  | 37 220 |  |  | 2 093 | .. | 35 127 |
| Railway crossing upgrades (statewide) (e) | 67 714 |  |  |  | 23 176 | 10 726 | 33 812 |
| Regional Rail Link (various) (f) |  | tba |  |  | 910 000 | tba | tba |
| Regional rolling stock (non-metro various) |  | 315 150 |  |  | 270 959 | 30 028 | 14 163 |
| Regional station and modal interchange upgrade program (non-metro various) |  | 8 700 |  |  | 6 300 | 2 400 | .. |
| Reopen Talbot Railway Station (Talbot) |  | 2 500 |  |  | 1 500 | 1 000 | .. |
| Reopening of New Street Brighton railway gates (Brighton) |  | 2 000 |  |  | 500 | 1 500 | .. |
| Ringwood Railway Station upgrade – Stage 1 (Ringwood) |  | 2 000 |  |  | 1 500 | 500 | .. |
| South Morang rail extension (metro various) |  | 559 100 |  |  | 496 508 | 62 592 | .. |
| South West Victorian passing loop (non-metro various) |  | 10 000 |  |  | 400 | 9 600 | .. |
| Southland Railway Station – Planning (Cheltenham) |  |  |  | 700 | 400 | 300 | .. |
| Sunbury electrification (metro various) |  | 194 500 |  |  | 178 713 | 15 787 | .. |
| Syndal Railway Station car park – Planning (Glen Waverley) |  | 600 |  |  | 300 | 300 | .. |
| Tram procurement and supporting infrastructure (metro various) |  | 804 456 |  |  | 105 499 | 186 187 | 512 770 |
| Commonwealth |  |  |  |  |  |  |  |
| Melbourne Metro Rail Tunnel – Planning and development – stage 1 (metro various) |  | 40 000 |  |  | 33 400 | 6 600 | .. |
| Total existing projects (g) |  | 4 924 111 |  |  | 2 911 027 | 925 527 | 1 087 557 |
| Total Victorian Rail Track projects (g) |  | 5 197 869 |  |  | 2 916 218 | 1 006 443 | 1 275 208 |

Source: Victorian Rail Track (VicTrack)

Notes:

(a)	The TEI incorporates all capital funding for metropolitan rail infrastructure renewals from 2010-11 to 2015-16. This year’s Budget Paper No. 4 recognises funding for this project.

(b)	The TEI has increased due to scope and timing adjustments.

(c)	This year’s Budget Paper No. 4. recognises funding for this project.

(d)	The TEI has been reduced as funding has been redirected to other priorities.

(e)	The TEI incorporates capital funding for pedestrian and level crossing programs from 2010-11 to 2015-16. The TEI has decreased due to the completion of some project activities.

(f) 	A TEI is not reported at this time due to commercial sensitivities.

(g)	Totals excludes Regional Rail Link project which is not reported at this time due to commercial sensitivities.

## Completed projects

Fibre optic cable builds/construction – 2011-12 program (metro various)

Heritage works – 2011-12 program (metro various)

IP/MPLS optimisation – 2011-12 program (metro various)

Outdoor advertising – 2011-12 program (metro various)

Spotswood – Data centre construction (Spotswood)

VLocity railcar modifications (statewide) (a)

The projects below were delivered on behalf of VicTrack by the Department of Transport

Accessible Public Transport in Victoria: Disability Discrimination Act (1992) (Cth) Compliance for Train and Tram (statewide)

Ballan Railway Station upgrade – Planning (Ballan)

Clunes Station (Clunes)

Country passenger rail network renewal and maintenance (non-metro various)

Dalvui lane rail crossing – Installation of a dynamic warning system (Terang)

Level crossing safety program (statewide)

Metropolitan station and model interchange upgrade program (metro various) (b)

Tram electrical upgrade and maintenance (metro various)

Vigilance Control and Event Recording System on Metropolitan trains (metro various) (b)

Source: Victorian Rail Track (VicTrack)

Notes:

(a)	Reported under V/Line Passenger Corporation in last year’s Budget Paper No. 4.

(b)	Funding for this project will be fully expended by 30 June 2012. Ongoing implementation of the project will be managed through metropolitan rolling stock acquisition and other transport asset programs.

# V/Line Passenger Corporation

## Existing projects(a)

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| North East rail revitalisation project – Capital works for fleet (non-metro various) (b) |  | 10 248 | 9 182 | 1 066 | .. |
| Total existing projects | 10 248 |  | 9 182 | 1 066 | .. |
| Total V/Line Passenger Corporation projects | 10 248 |  | 9 182 | 1 066 | .. |

Source: V/Line Passenger Corporation

Notes:

(a)	Vlocity Railcar Modifications (statewide) is now reported under Victorian Rail Track (VicTrack).

(b)	This project was reported under Other Projects (statewide) in last year’s Budget Paper No. 4.

# Wannon Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Konongwootong – Provide stabilising berm and filters – Upgrade (Coleraine) | 1 361 | 1 039 | 322 | .. |
| Total new projects | 1 361 | 1 039 | 322 | .. |

Source: Wannon Region Water Corporation

## Existing projects(a)

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Dutton Way – Sewer scheme (Portland) | 3 281 | 480 | 2 801 | .. |
| Portland – Wastewater treatment plant upgrade (Portland) | 14 091 | 7 662 | 6 429 | .. |
| Sewer main replacement program (non-metro various) | 1 655 | 1 331 | 324 | .. |
| Telemetry installation program (non-metro various) | 4 463 | 3 682 | 782 | .. |
| Water main replacement program (non-metro various) | 3 756 | 2 114 | 1 642 | .. |
| Water meter replacement program (non-metro various) | 993 | 828 | 165 | .. |
| Water reclamation plant upgrades (Warrnambool) | 5 101 | 2 252 | 2 849 | .. |
| West portland sewer scheme (Portland) | 3 066 | 2 273 | 793 | .. |
| Total existing projects | 36 406 | 20 623 | 15 783 | .. |
| Total Wannon Regional Water Corporation projects | 37 767 | 21 662 | 16 105 | .. |

Source: Wannon Region Water Corporation

Note:

(a)	Dutton Way-water scheme (Portland) was reported in last year’s Budget Paper No. 4 but is not proceeding.

# Western Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Recycled water scheme augmentation – Construction (Sunbury) |  | 4 050 | .. | .. | 4 050 |
| Recycled Water scheme extensions – construction (Bacchus Marsh) | 1 668 |  | .. | .. | 1 668 |
| Surbiton Park winter storage – Construction (Melton) | 7 210 |  | .. | .. | 7 210 |
| Total new projects | 12 928 |  | .. | .. | 12 928 |

Source: Western Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment |  |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- | --- |
| Business development (metro various) | 3 893 |  |  | 384 | 130 | 3 379 |
| Development – Sewer mains upsizing (Sunbury) | 2 405 |  |  | 4 | 50 | 2 351 |
| Development – Sewer mains upsizing (metro various) | 7 608 |  |  | 211 | 190 | 7 207 |
| Development – Water mains upsizing (Melton) | 2 100 |  |  | 199 | 77 | 1 824 |
| Development – Water mains upsizing (Sunbury) | 2 143 |  |  | 72 | 100 | 1 971 |
| Development – Water mains upsizing (metro various) | 2 163 |  |  | 21 | 77 | 2 065 |
| Drinking water quality management system (metro various) | 3 869 |  |  | 204 | 150 | 3 515 |
| Graphic information system (metro various) | 7 280 |  |  | 3 263 | 280 | 3 737 |
| Greenhouse Gas Strategy implementation – purchase (metro various) |  | 1 400 |  | 197 | 200 | 1 003 |
| Greigs Road recycled water main (metro various) | 2 651 |  |  | 1 532 | .. | 1 119 |
| Information technology (metro various) | 25 280 |  |  | 4 944 | 1 200 | 19 136 |
| Land information and billing system (metro various) | 2 100 |  |  | 1 981 | .. | 119 |
| O’Keefe Crescent sewer pump station (metro various) | 1 414 |  |  | 19 | .. | 1 395 |
| OH&S (metro various) | 1 430 |  |  | 770 | 100 | 560 |
| Property metering (metro various) | 4 117 |  |  | 1 803 | 220 | 2 094 |
| Pump station renewals (metro various) | 3 675 |  |  | 559 | 175 | 2 941 |
| Recycled water – Network extension (Sunbury) | 3 000 |  |  | 36 | 15 | 2 949 |
| Recycled water stage 2 – Gisborne | 5 580 |  |  | .. | 3 560 | 2 020 |
| Reticulation modelling (metro various) | 1 500 |  |  | 143 | 100 | 1 257 |
| Reticulation renewals/replacement (metro various) | 30 970 |  |  | 6 666 | 750 | 23 554 |
| Roadwork upgrades (metro various) | 1 500 |  |  | 372 | 50 | 1 078 |
| Sewerage infrastructure – construction (Melton) |  |  | 18 125 | 13 662 | .. | 4 463 |
| Surbiton recycled water plant storage lagoon refurbishment (Melton) | 1 774 |  |  | 44 | .. | 1 730 |
| Toolern Creek outfall sewer (Melton) | 3 229 |  |  | 197 | 329 | 2 703 |
| Toolern growth area servicing (Melton) | 16 060 |  |  | 87 | 110 | 15 863 |
| Vehicle replacement (metro various) | 15 125 |  |  | 12 459 | 900 | 1 766 |
| Wastewater treatment plant – Aeration of primary lagoon (Bacchus Marsh) | 4 500 |  |  | 1 460 | 2 700 | 340 |
| Wastewater treatment plant – Site improvements biodiversity (metro various) | 2 030 |  |  | 323 | 100 | 1 607 |
| Water infrastructure – Construction (Melton) | 2 515 |  |  | 2 265 | 50 | 200 |
| Woodend recycled water – Stage 2 reuse (Bacchus Marsh) | 2 720 |  |  | 18 | .. | 2 702 |
| Woodend recycled water – Stage 2 reuse (Woodend) | 3 245 |  |  | 18 | .. | 3 227 |
| Total existing projects | 185 401 |  |  | 53 913 | 11 613 | 119 875 |
| Total Western Region Water Corporation projects | 198 329 |  |  | 53 913 | 11 613 | 132 803 |

Source: Western Region Water Corporation

## Completed projects

Rosslynne water treatment plant (Gisborne)

Wastewater treatment plant – Sludge treatment (Gisborne)

Source: Western Region Water Corporation

# Westernport Region Water Corporation

## New projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Candowie ancillary works – Construction (Glen Forbes) | 5 850 | 1 250 | 4 000 | 600 |
| Total new projects | 5 850 | 1 250 | 4 000 | 600 |

Source: Westernport Region Water Corporation

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Candowie embankment – Construction (Glen Forbes) | 9 400 | 1 600 | 5 100 | 2 700 |
| Information technology and office systems – Other (Newhaven) | 1 584 | 1 334 | 250 | .. |
| Other (non-metro various) | 6 625 | 1 010 | 3 793 | 1 822 |
| Total existing projects | 17 610 | 3 944 | 9 143 | 4 522 |
| Total Westernport Region Water Corporation projects | 23 460 | 5 194 | 13 143 | 5 122 |

Source: Westernport Region Water Corporation

## Completed projects

Class A recycled water plant – Construction (Cowes) (a)

Under channel pipeline – Construction (San Remo)

Source: Westernport Region Water Corporation

Note:

(a)	Funding received in 2011 from the Federal Government’s National Water Security Plan for Cities and Towns scheme has assisted with the construction of this project.

# Yarra Valley Water Limited

## Existing projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| House connection branch renewals (metro various) | 44 679 |  | 8 339 | 8 713 | 27 627 |
| Sewer backlog (metro various) |  | 104 645 | 17 000 | 22 172 | 65 473 |
| Sewer growth (Beveridge/Wallan) | 16 060 |  | 965 | 876 | 14 219 |
| Sewer growth (Bundoora) | 1 100 |  | .. | .. | 1 100 |
| Sewer growth (Craigieburn/ Mickleham/Kalkallo) | 39 959 |  | 2 816 | 2 556 | 34 587 |
| Sewer growth (Greenvale) | 1 971 |  | 56 | 51 | 1 864 |
| Sewer growth (Lalor/Epping/Epping North) | 18 688 |  | 6 592 | 5 985 | 6 111 |
| Sewer growth (Mernda/Doreen) | 11 942 |  | 4 736 | 4 300 | 2 906 |
| Sewer growth (South Morang) | 3 202 |  | 1 129 | 1 025 | 1 048 |
| Sewer growth (metro various) (a) | 6 355 |  | 2 506 | 2 276 | 1 573 |
| Sewer improved system capacity (metro various) | 86 333 |  | 12 000 | 9 620 | 64 713 |
| Sewer main and branch renewals (metro various) | 10 608 |  | 883 | 923 | 8 802 |
| Sewer northern sewerage project (Coburg) | 168 000 |  | 167 754 | 246 | .. |
| Sewer reliability (metro various) | 34 905 |  | 4 000 | 7 426 | 23 479 |
| Sewer reticulation renewals (metro various) | 132 265 |  | 21 778 | 22 755 | 87 732 |
| Sewer treatment (metro various) | 32 212 |  | 6 700 | 6 583 | 18 929 |
| Water conservation (metro various) | 1 417 |  | 200 | 308 | 909 |
| Water customer meter replacements (metro various) |  | 20 838 | 5 000 | 4 664 | 11 174 |
| Water distribution main renewals (metro various) | 47 238 |  | 6 549 | 7 923 | 32 766 |
| Water growth (Beveridge/Wallan) | 35 421 |  | 6 249 | 11 678 | 17 494 |
| Water growth (Craigieburn/ Mickleham/Kalkallo) | 117 796 |  | 21 365 | 39 924 | 56 507 |
| Water growth (Croydon/Chirnside Park) | 20 053 |  | 655 | 1 224 | 18 174 |
| Water growth (Greenvale) | 3 996 |  | 921 | 1 721 | 1 354 |
| Water growth (Lalor/Epping/Epping North) | 44 949 |  | 2 756 | 5 151 | 37 042 |
| Water growth (Mernda/Doreen) | 10 635 |  | 1 050 | 1 962 | 7 623 |
| Water growth (metro various) | 28 053 |  | 3 004 | 5 613 | 19 436 |
| Water improved quality (metro various) | 4 810 |  | 1 000 | 1 029 | 2 781 |
| Water main to meter renewals (metro various) | 7 723 |  | 1 017 | 1 230 | 5 476 |
| Water pressure management (metro various) | 4 485 |  | 921 | 820 | 2 744 |
| Water reliability (metro various) | 77 541 |  | 14 579 | 12 981 | 49 981 |
| Water reticulation main renewals (metro various) | 99 073 |  | 16 435 | 19 885 | 62 753 |
| Total existing projects | 1 236 952 |  | 338 955 | 211 620 | 686 377 |
| Total Yarra Valley Water Limited projects | 1 236 952 |  | 338 955 | 211 620 | 686 377 |

Source: Yarra Valley Water Limited

Note:

(a)	Includes Sewer growth (Healesville) which was listed separately in last year’s Budget Paper No. 4.

## Completed projects

Epping Craigieburn sewerage project (Epping/Craigieburn)

Source: Yarra Valley Water Limited

# Other public non-financial corporations

## New projects

($ thousand)

|  | Total Estimated Investment |  | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- | --- |
| Melbourne and Olympic Park redevelopment – Stage 2 scoping and initial design work (Melbourne) | 5 503 |  | .. | 2 670 | 2 833 |
| State Sports Centre Trust (metro various) |  | 2 000 | .. | 2 000 | .. |
| Werribee Open Range Zoo bridge and bus stop works – Construction (Werribee) | 2 500 |  | 1 862 | 638 | .. |
| Total new projects | 10 003 |  | 1 862 | 5 308 | 2 833 |

Source: Other public non-financial corporations

## Existing projects

($ thousand)

|  | Total Estimated Investment | Estimated Expenditure to 30.06.12 | Estimated Expenditure 2012-13 | Remaining Expenditure |
| --- | --- | --- | --- | --- |
| Development of new mountain bike trails (Falls Creek) | 2 384 | 507 | 1 077 | 800 |
| Melbourne and Olympic Park redevelopment – Stage 1 (Melbourne) | 363 000 | 129 300 | 110 400 | 123 300 |
| Other Department of Sustainability and Environment (statewide) | 4 042 | 1 928 | 1 900 | 214 |
| State Sports Facility project – Upgrade (metro various) | 66 700 | 64 700 | 2 000 | .. |
| Total existing projects | 436 126 | 196 435 | 115 377 | 124 314 |
| Total Other PNFC projects | 446 129 | 198 297 | 120 685 | 127 147 |

Source: Other public non-financial corporations

Appendix A – Location index

A

Aireys Inlet, 63, 72

Alexandra, 97, 98, 101

Altona, 53, 61, 76, 86

Altona North, 19

Anderson, 51

Anglesea, 63

Apollo Bay, 19, 63, 67, 72, 75

Ararat, 40

Armstrong Creek, 63, 64, 67, 68, 75

Ashburton, 19

Ashwood, 15

Aspendale, 28

Attwood, 45

Avenel, 26

Axedale, 88

B

Bacchus Marsh, 52, 54, 130, 132

Bairnsdale, 15, 28

Balaclava, 125

Ballan, 127

Ballarat, 24, 29, 31, 49, 83, 84

Bangholme, 106

Bannockburn, 64, 68, 75

Barkers Creek, 88

Barnawartha, 109

Barongarook, 68

Barwon, 47

Barwon Downs, 70

Barwon Heads, 64, 67, 69

Barwon South-West, 90, 91

Bass, 51

Batesford, 64, 69

Bayswater, 21, 50, 53

Beaconsfield, 118, 125

Beaufort, 19

Beechworth, 110

Belgrave, 13

Belmont, 26, 65, 69, 75

Bemm River, 92

Benalla, 109

Bendigo, 19, 26, 31, 56, 87, 88, 125

Bentleigh East, 15

Berwick, 24, 28, 31, 52, 53, 59, 116

Beveridge, 26, 134

Birregurra, 75

Black Rock, 69

Blackburn, 26

Boneo, 114, 115, 116, 119

Boolarra, 82

Boort, 26

Boronia, 15, 27

Box Hill, 23, 31, 40, 125

Braeside, 115

Bridgewater, 87

Bright, 109

Brighton, 126

Brighton East, 19

Brimbank, 53, 86

Broadford, 97, 98

Broadmeadows, 19, 21, 26, 35, 37, 41, 61

Bundalong, 109

Bundoora, 134

Buninyong, 40

Burwood East, 19, 26

Byrneside, 96

C

Camberwell, 27

Cardinia Shire, 49, 53

Carlton, 26, 40, 107

Carrum, 108

Castlemaine, 15, 29, 39, 88

Chadstone, 28

Charlton, 29, 34

Cheltenham, 32, 126

Chirnside Park, 134

Christmas Hills, 108

Clayton, 14, 29, 32

Clifton Springs, 65, 69, 75

Clonbilale, 107

Clunes, 127

Cobram, 96, 98

Coburg, 108, 134

Coimadai, 26

Colac, 20, 64, 69

Colac West, 69

Coleraine, 31, 129

Collingwood, 26

Coongulla, 79

Corio, 17, 26

Corryong, 110

Cowes, 133

Cowies Creek, 71

Craigieburn, 27, 61, 134, 135

Cranbourne, 48, 118

Cranbourne East, 114, 116

Cranbourne West, 114, 116

Curlewis, 75

D

Dandenong, 20, 31, 34, 53, 111, 114

Dandenong South, 77, 118

Daylesford, 83

Derrimut, 86

Dingley, 49

Dingley Village, 15, 16, 52

Docklands, 14, 28, 111

Doncaster, 15

Doreen, 15, 134

Doveton, 26

Dromana Portsea, 115

Drouin, 78, 79

Drysdale, 65

Dutson, 79

Dutson Downs, 80

E

Eaglehawk, 20

East Geelong, 24, 76

East Keilor, 86

East Melbourne, 29, 34

Echuca, 31, 87, 88

Edenhope, 103

Edithvale, 108

Elliminyt, 70

Elster Creek, 116

Elster Creek South, 114

Eltham, 20, 26

Epping, 14, 28, 32, 52, 134, 135

Epping North, 134

Eumemmerring Creek, 117

Euroa, 97, 98, 99

F

Falls Creek, 136

Faulkner, 76

Ferntree Gully, 16

Flemington, 26

Footscray, 41

Forest Hill, 27

Forrest, 64, 74

Foster, 122

Frankston, 20, 22, 29, 31, 119

Frankston South, 16

Fyansford, 64, 74

G

Garfield, 26

Geelong, 29, 31, 34, 43, 47, 51, 52, 55, 69, 70, 71, 72, 73, 74, 75

Gellibrand, 64

Gheringhap, 70

Gippsland, 90, 91, 107

Gisborne, 16, 132

Glen Forbes, 133

Glen Waverley, 32, 126

Glenmaggie, 79, 93

Glenrowan, 109

Glenroy, 20

Golden Square, 16

Grampians, 90

Greenvale, 106, 134

Grovedale, 64, 65, 124

H

Hallam, 115, 116

Halls Gap, 26

Hamlyn Heights, 23

Hampton Park, 53

Harcourt, 87

Harston, 96

Hastings, 28, 114

Healesville, 20, 31, 135

Heidelberg, 31, 32

Heidelberg Heights, 20, 27

Highton, 70

Hobsons Bay, 106, 114

Horsham, 21

Hume, 91

I

Inverleigh, 71

Inverloch, 121

J

Jan Juc, 65, 70

Jeparit, 102

K

Kalkallo, 134

Keilor, 76

Kensington, 34

Kerang, 32, 96

Kew, 107

Keysborough, 27, 116

Kilmore, 29, 52, 97, 100, 101

Kinglake, 34

Koo Wee Rup, 16, 40, 49, 116, 118

Korumburra, 40, 120, 122

Kyabram, 21

Kyneton, 40

L

Laanecoorie, 95

Lake Tyers Beach, 23

Lakes Entrance, 92

Lalor, 134

Lang Lang, 114

Lara, 40, 69, 70

Latrobe, 94

Laverton, 16, 23, 27, 53, 61, 62

Leitchville, 88

Leongatha, 21, 32, 121

Leopold, 65, 71, 75

Lethbridge, 65, 71

Lilydale, 40, 77

Loch Sport, 80

Lockwood South, 21

Loddon, 96

Loddon Mallee, 90, 91

Longford, 52, 79

Longwarry, 116

Longwood, 99

Lorne, 63, 71

Lovely Banks, 65, 71

Lysterfield, 45

M

Maffra, 80, 93, 94

Maidstone, 22

Malmsbury, 88

Malvern, 60, 62

Mansfield, 100, 101

Maribyrnong, 85, 86

Maryborough, 34, 83, 84

Marysville, 40, 97

Maryvale, 78

Meeniyan, 121

Melbourne, 14, 32, 38, 40, 41, 42, 43, 44, 45, 56, 57, 86, 108, 112, 113, 136

Melton, 52, 54, 85, 93, 94, 130, 131, 132

Merbein, 27, 104, 105

Meredith, 71

Mernda, 134

Merricks, 118

Metropolitan, 46, 49, 52

Eastern, 90, 91

North-West, 89, 90, 91

Various, 16, 23, 24, 29, 30, 31, 40, 47, 49, 51, 53, 54, 55, 59, 60, 61, 62, 76, 106, 107, 111, 112, 113, 114, 115, 116, 117, 118, 119, 124, 125, 126, 127, 131, 132, 134, 135, 136

Metung, 92

Mickleham, 134

Milawa, 109

Mildura, 32, 96, 104

Millewa, 104

Mirboo North, 16, 80

Mitcham, 49

Moe, 78, 80

Montmorency, 16, 27

Moolap, 71

Moondara, 78

Moondarra, 80

Moonee Ponds, 61

Moorabool, 65, 71

Mooroolbark, 22, 27

Mooroopna, 99

Mordialloc, 22

Moriac, 74

Mornington, 51

Mortlake, 40

Morwell, 79, 80

Mount Waverley, 16, 20

Mt Martha, 114, 117, 119

Myrtleford, 110

N

Nagambie, 52, 53, 99

Narre Warren, 115, 125

Narre Warren North, 27

Nathalia, 96, 97, 101

Neerim South, 107

Newhaven, 133

Newport, 26

Nhill, 55, 103

Noble Park, 21, 114

Non-metropolitan, 41

Various, 29, 31, 32, 33, 46, 47, 48, 49, 51, 52, 53, 54, 55, 58, 59, 65, 66, 69, 70, 71, 72, 73, 74, 78, 79, 80, 81, 82, 83, 84, 87, 88, 92, 96, 97, 98, 99, 100, 101, 103, 104, 109, 121, 124, 125, 126, 127, 129, 133

Non-Metropolitan Various, 128

Non-Narre Warren South, 49

Noojee, 80

North Essendon, 107

North Geelong, 65

North Laverton, 61

North Melbourne, 40, 43

North Richmond, 32

North-West metro, 89, 90, 91

Numurkah, 99, 100

Nunawading, 28

O

Oakleigh, 34

Ocean Grove, 65, 66, 72

Officer, 17, 22, 115, 116

Officer South, 117

Omeo, 52

Ormond, 27

Ouyen, 17, 27

Oxley, 109

P

Pakenham, 106, 115, 117, 118

Parkdale, 27

Parkville, 32, 34, 36

Patterson Lakes, 27

Pettavel, 66

Point Cook, 22

Point Lonsdale, 71, 73, 75

Polwarth, 127

Poowong, 120, 121

Port Melbourne, 14, 106, 112, 113

Port Phillip Bay, 112, 113

Portarlington, 72

Portartlington, 66

Portland, 129

Prahran, 17

Preston, 21, 22, 24

Pyalong, 97

Q

Queenscliff, 73

R

Red Cliffs, 104, 105

Ringwood, 42, 126

Ringwood East, 16, 32

Ringwood North, 17, 22

Robinvale, 17

Rochester, 34, 88

Romsey, 17

Rosebud, 17

Roxburgh Park, 108

S

Sale, 24, 52, 78, 81

San Remo, 133

Sandringham, 27, 40

Sawmill Settlement, 99

Seaford, 18, 27

Seaspray, 81

Sebastopol, 17

Seymour, 22, 29, 99

She Oaks, 68

Shepparton, 97, 98, 99, 100, 101

Sherbrooke, 118

Silvan, 107

Skenes Creek, 75

Smythesdale, 28, 83

Somers, 117

Somerton, 54

South Gippsland, 121, 122

South Morang, 53, 134

South Yarra, 114

Southbank, 43

Southern Metro, 89, 90, 91

Spotswood, 44, 61, 127

Spring Creek, 73

Springhurst, 110

Springvale, 49

Springvale South, 27

St Arnaud, 103

St Leonards, 65

Statewide, 17, 21, 24, 25, 27, 28, 29, 32, 33, 34, 35, 36, 37, 38, 40, 41, 42, 43, 45, 46, 47, 48, 49, 51, 52, 54, 56, 59, 90, 91, 93, 123, 124, 125, 126, 127, 128, 136

Stawell, 103

Sunbury, 34, 40, 130, 131

Sunshine, 24, 30, 32, 33, 34

Swan Hill, 30, 40

T

Talbot, 126

Tarneit, 23, 27

Tatura, 95, 96, 97, 98, 100

Tawonga, 28

Templestowe Lower, 18

Thomastown, 28

Tongala, 101

Toolamba, 28

Toora, 121

Torquay, 23, 66, 70, 73, 74, 75

Traralgon, 33, 79, 80, 81

Tungamah, 109

Tyers, 78

V

Various, 24, 28, 47, 66, 71, 75, 79, 81, 103, 105, 109, 117, 126

W

Wallan, 134

Wallington, 69, 73, 75

Wandana Heights, 51, 70

Wandin North, 18, 28

Wangaratta, 23, 109, 110

Wantirna, 21, 23, 53

Warracknabeal, 103

Warragul, 33, 79, 82, 124

Warrnambool, 129

Warrnambool), 29, 33, 34, 45, 48

Waurn Ponds, 72, 75

Werribee, 16, 26, 34, 86, 107, 136

West Fyansford, 74

West Lara, 74

West Melbourne, 13, 125

Western Port, 115

Whitfield, 110

Williams Landing, 53

Winchelsea, 64, 66, 74, 75

Wodonga, 15, 18, 19, 24

Wonthaggi, 121

Woodend, 132

Woolsthorpe, 18

Wooragee, 28

Wycheproof, 102

Wyndham Vale, 21, 27

Y

Yallour North, 82

Yallourn North, 81

Yarra Glen, 52

Definitions and style conventions

# Definitions

There are a number of similar terms used interchangeably throughout this document to describe government investments. The key terms include:

- infrastructure – the basic physical structures and facilities needed for the broader economy, including the provision of public services;

- assets – infrastructure and other physical items (e.g. trains, information technology systems) providing future economic benefit; and

- capital – investment in infrastructure and other physical assets.

# Style conventions

Figures in the tables and in the text have been rounded. Discrepancies in tables between totals and sums of components reflect rounding. Percentage changes in all tables are based on the underlying unrounded amounts.

The notation used in the tables and charts is as follows:

LHS	left-hand-side

RHS	right-hand-side

s.a.	seasonally adjusted

n.a. or na	not available or not applicable

Cat. No.	catalogue number

1 billion	1 000 million

1 basis point	0.01 per cent

nm	new measure

..	zero, or rounded to zero

tba	to be advised

ongoing	continuing output, program, project etc

(xxx.x)	negative numbers